- The Civil Engineering Standard Method of Measurement CESMM does NOT apply to the Price.

- The price rate or sum entered against items is deemed to cover all temporary and permanent works needed to provide the requirements of the Contract including:

  - all employee & plant costs & expenses

  - all safety & protection measures & systems

  - all delivery and storage of all materials, oils and fuel (in double skinned tanks or bowsers)

  - all ground & surface (permanent & temporary) water control on/in all layers at all times for the duration of the contract

  - all works associated with reasonably foreseeable ground conditions

  - all maintenance of the access road for the duration of the contract

  - all moves to and from, and on & around site of all plant & equipment

  - all suspension of the works due to unsuitable conditions &/or inclement weather

  - all phases or stages of the works.

- The price rate for mobilisation is deemed to cover all mobilisation and demobilisation of all plant and equipment for the site.

- Interpretation of the description of items should be made with reference to the Contract documents, schedules, drawings (plans & sections) and the specification.

- The measurement of work is to be computed net from detailed requirements.  There shall be no extra allowance for working space and any other wastage including method of working.

- Items against which no price is entered shall be deemed to be covered by the other rates and prices in the Price List.

- The Contractor will be deemed to have satisfied themselves that the quantities in the Price List adequately cover for the work detailed on the drawings (plans, sections) and specification.

- The Contractor will be deemed to have allowed for the costs of carrying out the provisions of the instructions to tenderers within the overall tender Price.

- Preliminaries and method related charges are to be fixed rates & sums and paid in full on satisfactory completion of the whole Works – regardless of the actual re-measurement or methods or number of attempts used.  However interim payment of these may be made in relation to work done; i.e. paid after Works have progressed to the satisfaction of the Employer.