# Annex A

| Title of project: | Determining existing potential solutions for a Marine Recorder replacement |
| --- | --- |
| Date and time for return of tenders: | 25 November 2020 @16:00 hours |
| Contract Reference No: | C20-0405-1495 |
| Address for tender submission: | 1 electronic copy to be sent to TenderResponse@jncc.gov.uk PLEASE DO NOT SEND TENDERS DIRECTLY TO GRAEME DUNCAN, JON PARSONS OR DORA IANTOSCA VIA THEIR PERSONAL EMAIL ADDRESSES, AS THIS WILL INVALIDATE YOUR TENDER Tender responses must be less than 10 MB in size. On receipt of your tender, you will receive an automated e-mail to confirm receipt by JNCC Support Co. If you do not receive this automated email, please contact, in the following order: Sue Wenlock (00 44 1733 866880) Chris Downes (00 44 1733 866877) |
| Contacts for technical information relating to this project specification: | Graeme Duncan Joint Nature Conservation Committee Email: Graeme.Duncan@jncc.gov.uk Tel: 01733 866915 OR Jon Parsons Joint Nature Conservation Committee Email: Jon.Parsons@jncc.gov.uk Tel: 01733 866827 |
| Contact for any queries regarding the tendering procedure: | Sukhinder Jhalli Finance Team Joint Nature Conservation Committee Email: sukhinder.jhalli@jncc.gov.uk |
| Proposed start-date: | 30 November 2020 |
| Proposed end-date: | 8 March 2021 |

Title of Project

Contents

1.	Joint Nature Conservation Committee	3

2.	Project Aims	3

3.	Project Background	3

4.	Project Objectives	5

5.	Project Objectives: Detailed tasks	5

6.	Potential follow-on work	6

7.	Outputs	6

8.	Dissemination	7

9.	Timescale	7

10.	Health and safety	7

11.	Product specification	7

12.	Project management	8

13.	Instructions for tender submission	8

14.	Evaluation Criteria	10

15.	Payment	11

16.	Additional Contractor requirements	11

17.	References	11

## Joint Nature Conservation Committee

The Joint Nature Conservation Committee (JNCC) is the statutory adviser to the UK Government and devolved administrations on UK and international nature conservation. Its work contributes to maintaining and enriching biological diversity, conserving geological features and sustaining natural systems.

Our role is to provide evidence, information and advice so that decisions are made that protect natural resources and systems. Our specific role is to work on nature conservation issues that affect the UK as a whole and internationally:

advising Government on the development and implementation of policies for, or affecting, nature conservation in the UK and internationally;

providing advice and disseminate knowledge on nature conservation issues affecting the UK and internationally;

establishing common standards throughout the UK for nature conservation, including monitoring, research, and the analysis of results; and

commissioning or supporting research which it deems relevant to these functions.

Background to JNCC can be found on the JNCC intranet: https://jncc.gov.uk/about-jncc/

## Project Aims

The aim of the contract is to provide the options and comparative costing model of differing existing options for providing a shared Marine/Benthic data management solution to replace the current “Marine Recorder” system used by key UK governmental and non-governmental organisations.

The resulting options, meeting the requirements as specified by the Marine Recorder steering group would then be subsequently considered by the steering group and costings used to seek funding opportunities.

## Project Background

Marine Recorder (MR) is an existing MS Access-based data management application for storing, managing, collating and disseminating standardised and aggregated data on marine benthic biodiversity. It was developed in the early 2000s to store data from UK Statutory Nature Conservation Body (SNCB) and Non-Governmental Organisation (NGO) marine surveys, with coordination led by JNCC. Holding a variety of survey data in addition to biological records, such as substrate type, biotope, survey metadata, sampling methods, and stored against events (e.g. surveys, samples, replicates) this allows users to undertake analyses linking a variety of data types. It is currently used by a community of 10 “custodian” organisations,  responsible for the collation and management of their own, and acquired third party data. The general use of the system is as tool for managing final data packages rather than as a lab information management system, whose aim is towards ensuring the quality assurance of “live” or “working” data.

The system is desktop-based and federated, with each custodian organisation holding one (or more) local ‘master’ databases for the management of their own data, post-analysis, whilst updates to internal vocabularies (e.g. Taxa) are managed and standardised by periodic updates. The application has the ability to produce a snapshot from the underlying data model, structured to easy querying and analysis rather than optimise storage, and snapshots from the underlying data of the custodian organisations are collated by JNCC to create a UK-wide view on marine biodiversity. This consolidated dataset is then held at JNCC and, dependant on the licensing and access restrictions of individual datasets held within the databases, shared back to both the SNCBs and released to the wider public. This dual aspect of providing each custodian organisation full self-management of their own isolated data in a “management” functionality, and yet allow data, should their permissions allow, to be easily collated from across all custodians, is the fundamental role of Marine Recorder.

The current Marine Recorder product is, however, showing its age in its technical limitations, making support and maintenance unsustainable in the long term. Stakeholders have requested a Marine Recorder replacement system due to a number of factors, including the technical limitations of the current system, structurally and in terms of handling large volumes of data, issues in gaining approval for installation on corporate networks, and the inability of the current system to capture data types collected during modern surveys, leading to the current system being deemed no longer fit for purpose. Aside from legacy technical issues, the steering group have identified several key inadequacies of the current system in comparison with modern software, including the system’s lack of true geographic data integration, and its desktop-based architecture convoluting the data-sharing and collation process between custodians.

The ambition of the stakeholders is to develop a new online and shared data system, fit for the standardised storage of both migrated existing Marine Recorder data and future modern survey data. The system should be scalable, allowing for continued large-scale data collection by existing custodians, and for the addition of new custodians, should maintain modern standards and should be linked to existing data portals, such as the Marine Environmental Data and Information Network (MEDIN) data archives.

As the current system already contains a large collation of data which remains valuable, it is expected that there will be an aspect of data migration to the new system, moving all (relevant) data from the custodians’ current database holdings into the new system, including transformation and validation against on the target system schema. The total data across all custodians on the current system comprises roughly 3,900 surveys, 240,000 biotope records and 3,600,000 species records, along with measurement data and metadata for associated samples (~300,000 samples).

With the aims of arriving at a new fit-for-purpose system, JNCC has worked closely with the stakeholder organisations in a steering group to produce a vision and set of objectives for the new system, and a suite of user-stories* for a new system to fulfil. A user-centric conceptual data model has been drafted, representing the data structure and constraints with which the user should interact, and a provisional site/system map and wireframes of a user interface. The outputs comprise the scope of the potential new system.

With the scope of the potential new system now defined, JNCC and the steering group is seeking both options for development and funding to maintain momentum and arrive at a working system. Before researching costs for a bespoke build, it is important to undertake a full review to identify any solutions that currently exist which are either fully fit-for-purpose, or could be adapted with minor developments to become so. The aim for this being that adopting such a system would not only potentially provide cost-savings, but also result in a quicker delivery of a viable solution compared to a bespoke build.

This contact therefore will provide the ground-work and evidence on which the steering group can make a decision on how to proceed with funding and development, or adoption of an existing solution. Should an existing system not be found, an estimated cost for a bespoke build would be required.

## Project Objectives

To meet the overall aim of this project (Section 2), the objective is to:

Identify existing solutions in either the UK or international market, that could fully or substantially satisfy the requirements as laid out by the MR steering group either at outset or with subsequent development, their pros and cons, and comparative costs involved with both maintaining/using the solution and modifying the ‘out-of-the-box’ solution to fully meet the steering group’s requirements.

## Project Objectives: Detailed tasks

At the start-up meeting - JNCC will provide the contractor a presentation into the background of the system, with specification materials generated through workshops held with the MR steering group, to aid in the completion of the objectives including:

- Summary and overview of system requirements;

- User-stories, prioritised into minimal viable product and future development phases;

- Draft conceptual data model;

- Indicative site/system map and wireframes.

The contractor should conduct a systematic review of existing data management solutions, not only developed within the UK but internationally, which may meet the requirements of the system as set out by the MR steering group. The review should be carried out in a consistent manner across all potential solutions.

Upon consultation with JNCC, all identified candidate solutions (or “composite” possibilities combining two or more solutions) should be described individually in a report, highlighting:

- The likelihood that the candidate solution provides a viable, and how the solution meets or fails to meet the requirements as set out by the MR steering group;

- The percentage fulfilment by the out-of-the-box solution and, if relevant, where and how the solution falls short of the following key requirements:

  - Ability to host the data and solution in the UK;

  - Web/browser based UI

  - Multitenancy for custodians;

  - Collation of data across tenants;

  - Role based editing and view rights;

  - API for CRUD operations (and its extensibility);

  - Horizontal/Vertical scalability;

  - Graphical user interface;

  - Ability to define custom queries on the database;

  - Data ownership and security;

  - Open-source vs blackbox;

  - Fully geospatial infrastructure for import, storage, export and direct interaction with GIS.

- The solution’s capability for handling the draft conceptual data model including constraints and hierarchy;An estimated ballpark cost, for budgeting purposes, for the solution including:

  - Additional development / customisation to bring the solution to specification;

  - Initial data migration;

  - Yearly maintenance;

  - Yearly support;

  - Yearly licensing.

- The current development status of the solution (early development, mature with active support, unsupported).

## Follow-on work

Whilst the outputs of this report will provide evidence on which the Marine Recorder steering group will base decisions on development solutions, final choice lies with the steering group and there is no guarantee that the highlighted approaches will be taken forward.

Further, completion of this work does not guarantee that the tenderer will be approached for any further work or development of the resultant solution; any subsequent development will be put out to open tender.

Any costs provided through the contract will be taken as ballpark estimates for budgeting purposes, the contractor will not be held to them during the subsequent full quoting/tendering stages.

## Outputs

- Report detailing potential pre-existing solutions, their suitability against each identified key requirement and the data model, licensing models and estimated costs.

## Non-disclosure

The report and findings produced under this contract will be a JNCC product and shall not be published, disseminated or otherwise processed without the written permission of JNCC. The findings from this contract will also be made available to JNCC, the UK Conservation Agencies (NatureScot, Natural England, Natural Resources Wales, DAERA), other Marine Recorder Custodian organisations (Marine Biological Association, CEDaR, Wildlife Trusts, Marine Conservation Society, Porcupine Natural History Society) and Defra.

All documentation delivered by JNCC to the contractor regarding specification for the new system should be treated as commercial-in-confidence, the contractor should seek JNCC permission before distributing the documentation to any third parties.

## Timescale

Provisional dates for delivery of the contact outputs are set out below. Exact dates are to be agreed at start-up meeting based on Contractor and JNCC staff availability.

| Milestones | Provisional dates |
| --- | --- |
| Start-up meeting (UK), requirements gathering and scoping meeting | 30 November 2020 |
| Weekly project meetings | Week beginning 07 December 2020 through to week beginning 15 February 2021 |
| Delivery of draft outputs for JNCC comment | 19 February 2021 |
| JNCC comments returned | 26 February 2021 |
| Delivery of final outputs | 8 March 2021 |

## Health and safety

The Contractor is expected to follow appropriate Health & Safety procedures and undertake appropriate risk assessments, evidence of which should be supplied to JNCC. (NB under no circumstances should any work or service commence prior to the receipt of written approval of the risk assessment by JNCC H&S advisor).

Any incidents occurring within the contract should be immediately reported to JNCC.

## Product specification

The draft and final reports should be provided electronically via email both as a Microsoft Word document and an Adobe PDF.

## Project management

The Contractor shall nominate a project manager, who shall be responsible for ensuring the project is completed satisfactorily and who shall be the main contact point for JNCC.

JNCC’s main contact point will be:

Graeme Duncan

Email: Graeme.Duncan@jncc.gov.uk

Tel: +44 (0)1733 866915

## Instructions for tender submission

The tender submission should include the following:

A brief summary of the potential Contractor’s experience in relation to the requirements of this contract;

A proposed approach for achieving the objectives of the contract (and delivering the detailed tasks identified within each objective). This should be sufficiently detailed allow assessment against the evaluation criteria (Section 14);

Whether they intend to or are subcontracting any part of the contract out;

Any conflicts of interest with the aims and objectives of the contract (i.e. an investment with an already extant system);

A detailed project plan (including Gantt chart), including the proposed work programme and an estimate of time required to achieve each objective;

A draft Table of Contents for the final report;

Details of Quality Control procedures to be followed.

Details of the Contractor’s own internal Quality Management System;

Details of the Project Team, including their roles and experience, an estimate of their time input into each task, and CVs of all personnel involved in the contract;

Availability of the Project Team for a start-up meeting in Peterborough on…

Overall quote for the contract, to include:

  - Daily rates for all members of the Project Team;

  - Costs and time allocation should be clearly allocated to specific tasks within this contract; and

  - VAT if applicable. The contractor is to specify whether VAT at the prevailing rate would be applicable to this project and to provide their company’s VAT registration number.

The following documentation:

  - Copies of health and safety policy statements where available or a note regarding such items as lone working, emergency procedures and accident reporting;

  - Copies of current public and employer liability insurance certificates; and

  - Copies of any appropriate risk assessments.

  - Copies of any environmental policies should you have them.

In addition, note that the tender submission should provide sufficient information to allow assessment against the criteria outlined in Section 14.

For information on how we handle personal data please see our Privacy Notice at http://jncc.defra.gov.uk/privacypolicy

## Evaluation Criteria

JNCC are not bound to accept the lowest priced or any tender.  Having the technical expertise and experience to complete the work to a high standard, and being able to complete it within the timescale, are of the essence for this contract.

The tender evaluation will be undertaken by a panel consisting of staff from JNCC and/or NatureScot. Unless otherwise stated in your tender submission, bids will be forwarded to these agencies for evaluation purposes only.

Tenders will be evaluated using the following criteria:

|  | EVALUATION CRITERIA | Max Score | Score |
| --- | --- | --- | --- |
| 1. Quality of proposal, (50% of the total for the three assessment categories) |  |  |  |
|  | Clarity of proposal (particularly work plan and deliverables) | 15 |  |
|  | Understanding of, and relevance to, the requirements (in particular, the adequacy of outputs and understanding of Marine Recorder and benthic storage data systems and/or data management | 15 |  |
|  | Soundness and logicality of methods | 8 |  |
|  | Realism and measurability of milestones | 6 |  |
|  | Serious weaknesses which threaten success | 6 |  |
|  | Sub Totals | 50 |  |
| 2. Details of Contractor (20% of the three assessment categories) |  |  |  |
|  | Expertise, experience and balance of team | 15 |  |
|  | Risks if important team members drop out | 5 |  |
|  | Adequacy of subcontractors (if any) | 5 |  |
|  | Sub Totals | 20 |  |
| 3. Cost (25% of the total for the three assessment categories) |  |  |  |
|  | Transparency and correctness of presentation | 8 |  |
|  | Fairness/reasonableness for the level of work and expertise required | 5 |  |
|  | Appropriateness of ratio of senior to junior staff time | 6 |  |
|  | Clarity of each team member’s contribution and value added | 6 |  |
|  | Sub Totals | 25 |  |
| Total score |  | 100 |  |

## Payment

Payment will be made on completion of the objectives, following the submission of an invoice(s); and based on satisfactory undertaking of the contractual elements to the agreed standard of the JNCC Project Officer.

## Additional Contractor requirements

All tenderers are requested to carefully read the Terms and Conditions applying to this contract. Payment will only be made upon delivery of key milestones.

It is assumed that all costs associated with the production of figures, reproduction of photographs and the final report are accounted for within the rates and fees given.

The Contractor is expected to supply all necessary equipment, software, licences etc. to carry out the obligations required under the contract.

https://jncc.gov.uk/our-work/marine-recorder/ , downloadable at https://www.esdm.co.uk/marine-recorder-downloads