Dated 2018

THE SECRETARY OF STATE FOR EDUCATION and [NAME OF CONTRACTOR]

PRE-CONSTRUCTION SERVICES AGREEMENT for use with JCT Intermediate Building Contract with contractor's design, 2016 Edition with ESFA Schedule of Amendments in relation to refurbishment works to London House to provide additional accommodation for The Olive School, Preston

Contents

| Item | Page |
| --- | --- |

1	INTERPRETATION	3

2	DURATION AND EFFECT OF THIS AGREEMENT	7

3	PRE-CONSTRUCTION PERIOD	7

4	KEY PERSONNEL	9

5	TIME FOR PERFORMANCE	9

6	additional and/or omission of services	9

7	EARLY WORKS	10

8	PRE-CONSTRUCTION FEE AND PAYMENT	10

9	Appointment under the CONTRACT	11

10	COPYRIGHT	11

11	LIMIT OF EMPLOYER'S LIABILITIES	12

12	SUSPENSION	12

13	TERMINATION	13

14	INSURANCE	13

15	NOTICES	14

16	ASSIGNMENT AND SUB-CONTRACTING	15

17	DISPUTES	15

18	LIABILITY PERIOD	15

19	THIRD PARTY RIGHTS EXCLUSION	15

20	ENTIRE AGREEMENT	15

21	GOVERNING LAW AND JURISDICTION	16

Schedule 1 – PROJECT PARTICULaRS	18

Schedule 2 – PRE-CONSTRUCTION SERVICES, PERSONNEL AND RESOURCES	19

Part 1 – Pre-Construction Services	19

Part 2 – Personnel and Resources	23

Part 3 – Design Development Stage Deliverables	24

Schedule 3 – PAYMENTS	33

Part 1 – Pre-Construction Fee	33

Part 2 – Payment Terms of this Agreement	34

Schedule 4 – early works instruction	36

Schedule 5 – PROPOSED CONTRACT DOCUMENTS	37

Schedule 6 – COLLATERAL WARRANTY	38

Part 1 – Contractor Warranty	38

Part 2 – Consultant Warranty in favour of Employer	43

THIS AGREEMENT is made on 					 2018

BETWEEN

- THE SECRETARY OF STATE FOR EDUCATION Of Sanctuary Buildings, Great Smith Street, London, SW1P 3BT (The “Employer”)

- or

- [FULL COMPANY NAME OF CONTRACTOR] incorporated and registered in England and Wales with company number [NUMBER] whose registered office is at [REGISTERED OFFICE ADDRESS] (Contractor).

WHEREAS

- The Employer wishes to carry out the Project.

- The Employer wishes to engage the Contractor to carry out the Pre-Construction Services and the Early Works if any.

- The Employer may appoint the Contractor to carry out the Works and wishes to secure agreement on the terms on which that appointment may be made.

NOW IT IS AGREED as follows:

INTERPRETATION

The definitions and rules of interpretation in this clause 1.1 apply in this agreement.

Additional Services means services performed by the Contractor under this agreement, in connection with the Project or the Works, that are additional to the Pre-Construction Services, (other than by reason of default, negligence or breach of contract on the part of the Contractor) but excluding Early Works;

CDM Regulations means the Construction (Design and Management) Regulations 2015 (SI 2015/51);

Construction Products Regulations means the Construction Products Regulations 2013 (SI 2013/1387), the Construction Products Regulation (305/2011/EU), the Construction Products Regulations 1991 (SI 1991/1620) and the Construction Products Directive (89/109/EC);

Contract means the final contract (if any) to be entered into between the Employer and the Contractor in relation to the Works and the Project in the form of (or based on) the Proposed Contract Documents;

Contract Sum means the sum to be agreed by the parties under this agreement and included as the contract sum or prices in the Contract;

Deleterious Materials means materials, equipment, products or kits that are generally accepted, or generally suspected, in the construction industry at the relevant time as:

posing a threat to the health and safety of any person; or

posing a threat to the structural stability, performance or physical integrity of the Works or any part or component of the Works; or

reducing, or possibly reducing, the normal life expectancy of the Project or any part or component of the Works; or

not being in accordance with any relevant British Standard, relevant code of practice, good building practice or any applicable agreement certificate issued by the British Board of Agrément; or

having been supplied or placed on the market in breach of the Construction Products Regulations.

Early Works means any works instructed by the Employer to be performed by the Contractor pursuant to clause 7 of this agreement, in connection with the Project or Works, as identified in an Early Works Instruction;

Early Works Instruction means the form of instruction set out in Schedule 4;

Early Works Site means the site of the Early Works as identified in the plan appended to the Early Works Instruction;

Educational Services means the provision of teaching and pastoral support for school age children, the provision of careers advice, liaison with parents and guardians of pupils and the use of educational accommodation by the local community;

Employer's Representative means Mott MacDonald Ltd or such other person as may be appointed by the Employer to act as the Employer’s representative, contract administrator or Employer’s Representative as the case may be, in connection with the Contract from time to time;

Employer's Requirements means the drawings, Project Cost Plan, details and specifications of materials, goods and workmanship and other related documents that have been prepared or will be prepared by or on behalf of the Employer in relation to the requirements of the Works, as referred to in the Proposed Contract Documents;

ESFA means the Education and Skills Funding Agency whose registered office is at Sanctuary Buildings, Great Smith Street, London, SW1P 3BT;

Insolvent means one (1) or more of the following:-

a Court makes an order that the Contractor shall be wound up or a resolution for a voluntary winding-up of the Contractor is passed;

any receiver or receiver manager in respect of the Contractor is appointed or possession is taken by or on behalf of any creditor of any property that is the subject of a charge;

any voluntary arrangement is made for a composition of debts or a scheme of arrangement is approved under the Insolvency Act 1986 or the Companies Act 2006 in respect of the Contractor; or

an administration order is made or an administrator is appointed in respect of the Contractor;

Intellectual Property Rights means any and all patents, trademarks, service marks, copyright, database rights, moral rights, rights in a design, know-how, confidential information and all or any other intellectual property rights whether or not registered or capable of registration and whether subsisting in the United Kingdom or any other part of the world together with all or any goodwill relating or attaching thereto which is created, brought into existence, acquired, used or intended to be used by the Contractor for the purpose of carrying out the Works;

Key Personnel means the persons identified in paragraph 4 of Project Particulars, or as otherwise agreed under clause 4.3;

Permitted Uses means the tendering, re-tendering, design, construction, completion, reconstruction, modification, refurbishment, development, maintenance, funding, disposal, letting, fitting-out, advertisement, demolition, reinstatement, building information modelling and repair of the Works (and the completed Works), whether or not those Works are carried out by the Contractor;

Pre-Construction Fee means the sum set out in Part 1 of Schedule 3 (Payments) to be paid in accordance with the schedule of payments set out in Part 1 of Schedule 3 (Payments);

Pre-Construction Period means that part of the Project up to and including the date of the Contract;

Pre-Construction Services means the services required to be performed by the Contractor as set out in Part 1 of Schedule 2 including any variation and any Additional Services as may be instructed by the Employer;

Pre-Construction Services Manager means [INSERT NAME] or such other person as the Contractor may appoint from time to time. Such appointment shall be subject to the approval of the Employer (not to be unreasonably withheld or delayed);

Principal Designer means the Contractor or such other person as may be appointed by the Employer to act as principal designer under the CDM Regulations;

Professional Consultants means the professional consultants listed in paragraph 3 of Project Particulars and any other professional consultants from time to time engaged by the Employer in connection with the Project;

Project means the development of the Property for the purposes identified in paragraph 2 of Schedule 1 (Project Particulars);

Project Cost Plan means the budget for the Project prepared by the Employer’s Representative and agreed by the Employer;

Property means the property identified in paragraph 1 of Schedule 1 (Project Particulars);

Proposed Contract Documents means the documents listed in and attached to Schedule 5 (Proposed Contract Documents) together with any amendments, alterations or variations to them as may be agreed between the parties;

Relevant Consents means any approval, permission or consent required under Statutory Requirements in order to undertake and complete the Project;

Standard of Care means all the reasonable skill, care and diligence to be expected of a design and build contractor, construction manager and to the extent that the Pre-Construction Services and/or Early Works comprise design, a properly qualified and competent professional consultant of the relevant discipline in each case experienced in providing services similar to the Pre-Construction Services and/or Early Works for projects of a similar size, scope, nature, complexity, purpose and value as the Project;

Statutory Requirements means any statute, statutory instrument, regulation, rule or order made under any statute or directive having the force of law which affects the Works or performance of any obligations under this agreement and any regulation or bye-law of any local authority or statutory undertaker which has any jurisdiction with regard to the Works or with whose systems the Works are, or are to be, connected including any statutory provisions and any decision or a relevant authority thereunder which control the right to develop the Property;

Works means the works and the services required to facilitate the design, construction, completion and commissioning of the Project in accordance with the Contract.

Clause, schedule and paragraph headings shall not affect the interpretation of this agreement.

A "person" includes a natural person, corporate or unincorporated body (whether or not having separate legal personality) and that person's successors and permitted assigns.

The schedules form part of this agreement and shall have effect as if set out in full in the body of this agreement and any reference to this agreement includes the schedules.

A reference to a "company" shall include any company, corporation or other body corporate, wherever and however incorporated or established.

Unless the context otherwise requires, words in the singular shall include the plural and in the plural include the singular.

Unless the context otherwise requires, a reference to one gender shall include a reference to the other genders.

A reference to a party shall include that party's legal and personal representatives, successors or permitted assigns.

A reference to a statute, statutory provision or subordinated legislation is a reference to it as it is in force from time to time, taking account of any amendment, extension, or re-enactment and includes any statute, statutory provision or subordinate legislation which it amends or re-enacts.

A reference to a statute or statutory provision shall include any subordinate legislation made from time to time under that statute or statutory provision.

Any reference to a party's "consent" or "approval" being required is to a consent or approval in writing, which must be obtained before the relevant action is taken or event occurs.

Any obligation in this agreement on a person not to do something includes an obligation not to agree or allow that thing to be done.

A reference to "writing" or "written" includes e-mail.

References to clauses and schedules are to the clauses and schedules of this agreement; references to paragraphs are to paragraphs of the relevant schedule.

A reference to a document is a reference to that document as varied or novated (in each case, other than in breach of the provisions of this agreement) at any time.

Unless this agreement expressly provides otherwise, a reference to the Property or the Project is to the whole and any part of it.

Where the words "include(s)", "including" or "in particular" are used in this agreement, they are deemed to have the words "without limitation" following them.

Terms defined in the Proposed Contract Documents have the same meaning in this agreement as in the Proposed Contract Documents unless the meaning given in the Proposed Contract Documents is different to, or conflicts with, the meaning given in this agreement, in which case the meaning given in this agreement prevails.

DURATION AND EFFECT OF THIS AGREEMENT

The parties' obligations under this agreement start on the date of this agreement or, if earlier, the date on which the Contractor commenced performance of the Pre-Construction Services until the earlier of:

the execution and completion of the Contract; or

the Contractor or Employer issuing a notice of termination of this agreement under clause 13.

Before execution and completion of the Contract, the rights and obligations of the Employer and the Contractor in relation to the Works shall be governed by the provisions of this agreement. If there is any conflict or difference between this agreement and the Proposed Contract Documents, the provisions of this agreement shall prevail.

On the execution and completion of the Contract, the parties' respective rights and liabilities in respect of all matters with which this agreement is concerned (including any design performed or any work carried out or order placed under clause 6.2) shall be subsumed into and be subject to the Contract. The payment of any or all of the Pre-Construction Fee shall be deemed to be on account of payment under the Contract.

2.4 	The expiry or termination of this agreement shall not affect the continuing rights and obligations under clauses 10 and 14 and/or any other provision of this agreement which are expressed to survive expiry or termination or the consequences of such expiry or termination.

PRE-CONSTRUCTION PERIOD

The Contractor warrants and undertakes that it shall:

comply with this agreement and the Proposed Contract Documents;

carry out and fulfil, in all respects, the duties of a principal contractor and the Principal Designer under the CDM Regulations;

ensure that the Key Personnel maintain a material involvement in the Pre-Construction Services; and

allocate personnel of sufficient numbers and qualifications to perform the Pre-Construction Services and, if instructed, any Early Works, deploying as a minimum the personnel and resources listed in Part 2 of Schedule 2 (Pre-Construction Services, Personnel and Resources).

The Contractor warrants and undertakes that it has exercised and shall continue to exercise the Standard of Care:

when performing the Pre-Construction Services and/or carrying out any Early Works; and

not to specify for use or use any Deleterious Materials,

Without prejudice to the scope of the Pre-Construction Services and, if instructed, any Early Works the Contractor shall perform the Pre-Construction Services and the Early Works in accordance with:

the Proposed Contract Documents;

such financial constraints as the Employer may from time to time agree with the Contractor;

the master programme (as referred to in paragraph 2 of Part 1 of Schedule 2 (Pre-Construction Services, Personnel and Resources)) and such other time constraints as the Employer, acting reasonably, may from time to time agree with the Contractor;

the instructions of the Employer properly given under this agreement (whether given by the Employer or by the Employer's Representative on behalf of the Employer); and

any Early Works Instruction.

The Contractor shall:

be responsible for the acts and activities of its sub-contractors and suppliers, and its liability to the Employer shall not in any way be reduced, qualified, released or diminished by the Employer's approval of any list, design, document, material, programme, sub-contract, supply agreement, order, sub-contractor or supplier;

ensure that any sub-contractor, design consultant or other consultant appointed during the Pre-Construction Period in relation to any element of the design of the Works (including any Early Works) shall, as a condition precedent to their appointment under this agreement, provide a collateral warranty in favour of the Employer and any other parties advised by the Employer, in the form set out at Schedule 6 (Collateral Warranty);

ensure that any sub-contract or supply agreement entered into in relation to the Works (including any Early Works) during the Pre-Construction Period contains:

a clause that permits its termination if the Employer does not enter into the Contract; and

any other clause(s) identified in the Early Works Instruction;

itself, and shall procure that any sub-contractor and supplier appointed by it in relation to the Works during the Pre-Construction Period (including any Early Works) shall, on any determination or termination of this agreement by the Employer, consent to and (if requested by the Employer or the Contractor) effect the novation of their respective sub-contract, supply agreement, order and any other similar document to the Employer or any person that the Employer nominates; and

give the Employer a copy of any sub-contract, supply agreement, order and any other similar document within five (5) Business Days of the Employer's request to do so.

The Contractor acknowledges that the Employer has relied and will continue to rely upon the Contactor's skill and judgement in relation to the Pre-Construction Services and any Early Works.

The Employer and the Contractor agree to work together during the Pre-Construction Period to finalise the Contract Sum and all designs and technical documents to be inserted in the Contract. The Contractor agrees to provide such information and assistance to the Employer as may be necessary for this purpose.

Nothing in this agreement shall prevent or restrict the Employer from entering into negotiations or contracting with any other contractor at any time in relation to the Project.

The Employer shall within a reasonable time:

comply with any reasonable request from the Contractor for information in the Employer's possession or control, which is relevant to the Contractor's obligations under this agreement (including the Pre-Construction Services and any Early Works) and which has not previously been provided to the Contractor; and

give instructions or approvals and make decisions (or procure that the Employer’s Representative or the Professional Consultants give instructions or approvals and make decisions) as reasonably requested by the Contractor, to allow the Contractor to comply with its obligations under this agreement (including performing the Pre-Construction Services and carrying out of any Early Works).

KEY PERSONNEL

The Contractor shall procure that the Pre-Construction Services Manager assumes direction and control of the Pre-Construction Services and any Early Works and that he maintains direct and regular contact with the Employer or the Employer’s Representative on all matters pertaining to the Contractor's responsibilities under this agreement.

If the Pre-Construction Services Manager is unable to assume or continue to provide such personal direction and control, the Contractor shall consult with the Employer and procure that such other members of the Contractor's staff as shall be approved by the Employer (such approval not to be unreasonably withheld or delayed) shall assume personal direction and control of the Pre-Construction Services and any Early Works.

The Contractor shall not appoint other Key Personnel in connection with the Pre-Construction Services or any Early Works, or change any of the Key Personnel without in each case obtaining the Employer's prior written consent (such consent not to be unreasonably withheld or delayed).

The Employer shall have the right, after consultation with the Contractor, to request the removal of any person engaged in the performance of the Pre-Construction Services or Early Works if, in the Employer's opinion (acting reasonably), his performance or conduct is or has been unsatisfactory. The Contractor shall promptly remove such person and replace him with a person who shall previously have been approved by the Employer (such approval not to be unreasonably withheld or delayed).

TIME FOR PERFORMANCE

The Contractor shall, subject to the provisions of this agreement, proceed with the Pre-Construction Services and any Early Works regularly and diligently and shall perform the same as may be necessary having regard to the Employer’s procurement timetable.

The Contractor shall perform the Pre-Construction Services and any Early Works and generally provide all drawings, details, specifications, and other required information so as not to cause any programme, milestone and/or completion dates as notified to the Contractor by the Employer to be exceeded, subject to the Contractor promptly making known to the Employer any reasonable objections to such dates.

If at any time the Contractor is prevented or delayed in the performance of the whole or any part of the Services or any Early Works for any reason the Contractor shall:

as soon as he becomes aware forthwith so notify the Employer giving the specific reason for such delay or prevention together with his best estimate of its effect on the procurement timetable and the proposed construction period, and

use all reasonable endeavours as soon as practicable to resume and expedite the performance of the Pre-Construction Services and/or any Early Works so as to complete the same with all reasonable speed.

additional and/or omission of services

The Employer may at any time, instruct the Contractor to carry out Additional Services. The Contractor shall perform those Additional Services. As a condition precedent to the Contractor's entitlement to any additional payment in connection with those Additional Services, the Contractor shall notify the Employer if it will require additional payment for those services within five (5) Business Days of receipt of the Employer's notice. That notice shall state the total sum the Contractor requires to perform those Additional Services. On receiving such a notice from the Contractor, the Employer may within a further five (5) Business Days cancel its instruction, at no cost to the Employer (who shall not pay the Contractor for those Additional Services), and the Contractor shall not perform those Additional Services.

  - The Employer may at any time, instruct the Contractor that it does not require the Contractor to carry out certain elements of the Pre-Construction Services. The Employer shall omit those elements of the Pre-Construction Services from Part 1 of Schedule 2 (Pre-Construction Services). The Contractor shall provide the Employer with a breakdown of the sum(s) included in the Pre-Construction Fee in relation to the omitted elements of the Pre-Construction Services and details of any expenditure prior to the Employer instructing those elements be omitted from the Pre-Construction Services. The Employer shall omit from the Pre-Construction Fee such sum agreed between the parties for the omitted services. If the parties do not agree a sum, the Employer shall omit a fair and reasonable sum taking into account any rates and prices used to calculate the Pre-Construction Fee.

EARLY WORKS

- The Employer may at any time, instruct the Contractor to carry out Early Works by issuing an Early Works Instruction. The Contractor shall perform those Early Works. The Contractor shall notify the Employer if it requires any amendment to the Early Works Instruction within five (5) Business Days of receipt of the Early Works Instruction. That notice shall state the total sum the Contractor requires to perform the Early Works and shall include an appropriate adjustment to the milestone table in Part 2 of Schedule 3 setting out the proposed payment terms for the Early Works.  On receiving such a notice from the Contractor, the Employer may within a further five (5) Business Days cancel its instruction, at no cost to the Employer (who shall not pay the Contractor for the Early Works), and the Contractor shall not perform the Early Works.

PRE-CONSTRUCTION FEE AND PAYMENT

  - The Employer shall pay the Contractor the Pre-Construction Fee as may be amended in accordance with this agreement for carrying out the Pre-Construction Services in accordance with Schedule 3 (Payments).

  - Except where expressly stated to the contrary in this agreement, the Pre-Construction Fee shall be inclusive payment for the Pre-Construction Services and all other matters relating to this agreement (including all costs, disbursements, expenses and overheads of every kind incurred by the Contractor in connection therewith) other than VAT.

  - The Pre-Construction Fee is exclusive of VAT.

  - If the Contractor has notified the Employer that it will require additional payment for Additional Services under clause 6.1 and/or Early Works under clause 7 and the Employer has not cancelled its instruction to carry out those Additional Services under clause 6.1 and/or Early Works under clause 7, the Employer shall pay the Contractor the sum set out in the Contractor's notice, the Early Works Instruction or such other sum agreed between the parties for those Additional Services and/or Early Works. If the parties do not agree a sum, the Employer shall pay the Contractor a fair and reasonable sum taking into account any rates and prices agreed between the parties for any Additional Services and/or Early Works and any rates and prices used to calculate the Pre-Construction Fee and/or the Works.

  - Following completion of the Additional Services and/or Early Works, the due date for payment of the sum referred to at clause 8.4 above shall be ten (10) business days after the receipt by the Employer of the Contractor's application for payment submitted in accordance with paragraph 1, Part 2 of Schedule 3 (Payments).

  - If the Employer or any party authorised by the Employer appoints the Contractor under clause 9.1:

    - the Employer's obligations to pay the Contractor under this agreement (including its obligations under clause 8.1 to clause 8.4 inclusive) shall be replaced by an obligation to pay the Contractor the sums due under the Proposed Contract Documents and all payments under this agreement (including the Pre-Construction Fee) shall be included within and treated as paid on account of the Contract Sum under the Proposed Contract Documents; and

    - for the avoidance of doubt, when the Contract has been executed and completed the Employer shall make no further payments under this agreement and all payments made under this agreement (including the Pre-Construction Fee) shall be included within and treated as paid on account of the Contract Sum under the Contract.

  - If the Employer does not pay a sum due under this agreement on or before the final date for payment the Employer shall pay interest on that sum to the Contractor as if that sum was due under the Proposed Contract Documents.

Appointment under the CONTRACT

  - The Employer, or any party authorised by the Employer, may, at its sole option and discretion appoint the Contractor to perform the Works and the Contractor agrees to accept that appointment.

  - The Contractor shall by entering into this agreement be deemed to have notice of the contents of the Proposed Contract Documents insofar as they relate to the design, carrying out and completion of the Works and hereby acknowledges and agrees that all obligations, risks and liabilities under the Proposed Contract Documents insofar as they relate to the design, carrying out and completion of the Works are in the actual contemplation of the Contractor as at the date of this agreement.

  - The Contract will be on the terms of the Proposed Contract Documents, incorporating the particulars set out in paragraph 5 of Schedule 1 (Project Particulars) (subject to any changes to those particulars agreed by the parties) and incorporating the Contract Sum agreed between the parties, as referred to in the Pre-Construction Services.

  - In the event that the Contract is entered into pursuant to clause 9.1 all Pre-Construction Services and Early Works provided by the Contractor under this agreement shall form part of the Works under the Contract (with an appropriate acknowledgement for prepayment).

- COPYRIGHT

  - The Contractor grants to the Employer, with immediate effect, an irrevocable, non-exclusive, non-terminable, royalty-free licence to copy and make full use of any Intellectual Property Rights prepared by or on behalf of the Contractor for any purpose relating to the Works and the Project including any of the Permitted Uses.

  - This licence carries the right to grant sub-licences and is transferable to third parties without the Contractor's consent.

  - The Contractor shall have no liability for use of the Intellectual Property Rights for any purpose other than that for which it was prepared and/or provided.

  - The Employer may, at any time (whether before or after completion of the Pre-Construction Services, or after termination of this agreement), request one or more copies of some or all of the Intellectual Property Rights from the Contractor. On the Employer's payment of the Contractor's reasonable charges for providing those copies, the Contractor shall provide those copies to the Employer.

- LIMIT OF EMPLOYER'S LIABILITIES

  - The Employer's liability, however that liability arises (including a liability arising by breach of contract, arising by tort, including the tort of negligence, or arising by breach of statutory duty) in connection with this agreement, shall be limited to the following:

    - a fair and reasonable proportion of the Pre-Construction Fee, which shall be commensurate with the Pre-Construction Services performed by the Contractor to the date of issue of any notice of termination of this agreement, calculated in accordance with Part 1 of Schedule 3 (Payments);

    - a fair and reasonable proportion of any payment due under clause 6.1 for any Additional Services;

    - the value of work actually executed and orders actually placed by the Contractor as Early Works under clause 7, calculated in accordance with the Proposed Contract Documents (as referred to in clause 8.4); and

    - any interest due under clause 8.6,

provided that this clause 6.1 shall not exclude or limit any liability of the Employer for death or personal injury caused by the Employer's negligence.

  - The parties acknowledge and agree that unless the Employer has entered into the Contract the Employer shall be under no obligation to the Contractor other than as set out in this agreement (including being under no obligation with respect to any tender, further contract or other appointment to carry out part or all of the Project or the Works) and the Contractor shall have no claim against the Employer for:

    - loss of profit, loss of contract, loss of business, loss of chance or other similar loss; or

    - any indirect or consequential loss.

- SUSPENSION

  - The Employer may, at any time, suspend performance of part or all of the Pre-Construction Services, any Additional Services and any Early Works by giving notice to the Contractor. Subject to clause 13.2, the Contractor shall resume performance of that part or all of the Pre-Construction Services, any Additional Services and any Early Works as soon as reasonably practicable after receiving a notice from the Employer to do so.

  - If the Employer does not pay a sum due under this agreement on or before the final date for payment and the failure continues for seven (7) days after the Contractor has given notice to the Employer of its intention to suspend the performance of any or all of its obligations the Contractor may suspend the performance of any or all of its obligations under this agreement.

  - In the event of a suspension under clause 12.2, subject to clause 11, the Employer shall pay the Contractor any sums due under clause 8 and such payment shall be the Contractor's sole compensation for suspension of the Pre-Construction Services, Services and any Early Works.

  - In the event of a suspension under clause 12.2, subject to clause 11, the Employer shall pay the Contractor any sums due under clause 8 and any other sum due and not otherwise provided for in this agreement, which is required to be paid under section 112 of the Housing Grants, Construction and Regeneration Act 1996, and such payment shall be the Contractor's sole compensation for suspension of the Pre-Construction Services, any Additional Services and any Early Works.

- TERMINATION

  - The Employer may terminate this agreement at any time by giving the Contractor notice to that effect and such termination shall be effective from the date of issue of that notice.

  - The Contractor may terminate this agreement if:

    - the Employer is Insolvent; or

    - a suspension of all of the Pre-Construction Services under clause 12.1 continues for a continuous period of six (6) months and the Employer does not instruct the Contractor to resume those Pre-Construction Services within ten (10) Business Days of receiving a notice from the Contractor requiring it to do so,

by giving notice to the Employer to that effect and such termination shall be effective from the date of issue of that notice.

  - If this agreement is terminated, the parties shall co-operate to bring the Pre-Construction Services, any Additional Services and Early Works to an orderly conclusion and to allow the parties to comply with their remaining obligations under this agreement.

  - If this agreement is terminated, the Contractor shall, as soon as reasonably practicable, vacate the Early Works Site and leave the Early Works in a safe, clean, secure, orderly and water tight condition and remove from the Early Works Site in a proper and orderly manner all waste materials and site accommodation, plant and machinery used in or arising out of the Early Works always having due regard to the fact that it is a school site and so as to minimise any disruption to the provision of Educational Services.

  - If this agreement is terminated, subject to clause 11, the Employer shall pay the Contractor any sums due under clause 8, and that payment shall be the Contractor's sole compensation for termination.

  - If this agreement is terminated, the Contractor shall provide a collateral warranty in favour of any other party advised by the Employer, in the form set out at Schedule 6 (Collateral Warranty);

- INSURANCE

  - Without prejudice to any other obligations under this agreement or otherwise at law, the Contractor shall take out and maintain with a reputable insurance company carrying on business in the United Kingdom, from the date hereof and for a period expiring no earlier than 12 years after practical completion of the Works under the Contract (notwithstanding the termination for any reason of the Contractor's employment under this agreement):

    - professional indemnity insurance (without conditions or excesses that in the market place are unusual or onerous) to cover the design liability which they may incur under this agreement and otherwise relating to the Project, with a limit of indemnity of not less than five million pounds (£5,000,000) on an each and every claim basis or in the aggregate (if in the aggregate then in any one (1) year of insurance a minimum of one (1) automatic reinstatement of the aggregate indemnity limit is required) in the period of insurance, subject to such insurance continuing to be available in the United Kingdom market upon reasonable terms and at commercially reasonable premium rates; and

    - third party and public liability cover in connection with the Pre-Construction Services and the Project for not less than ten million pounds (£10,000,000); and

    - employer's liability insurance cover to cover any claim for personal injury to or the death of any person under a contract of service or apprenticeship with the Contractor and arising out of and in the course of the person's employment in connection with the Pre-Construction Services or the Project, and providing cover of not less than ten million pounds (£10,000,000) any one event; and

    - such additional insurances as are set out in any Early Works Instruction.

Such insurance shall comply with the Employer's Liability (Compulsory Insurance) Act 1969 and all orders and regulations made thereunder).

  - The Contractor shall produce documentary evidence that the insurances required are being properly maintained, as and when reasonably required to do so by the Employer.

  - Any increased or additional premium required by insurers as a result of the Contractor's own claims record or other acts, omissions, matters or things particular to the Contractor (having regard to the premiums, terms and conditions then available in the UK insurance market) shall be deemed to be within reasonable terms and commercially reasonable rates.

  - The Contractor shall not do anything which might render any of the insurance policies referred to in this clause 14 void or voidable, and shall carry out his obligations under this agreement, and shall use all reasonable endeavours to ensure that his servants or agents shall carry out their respective obligations, in a manner that fully complies with all requirements terms conditions stipulations and provisos of such insurances.

  - The Contractor's obligation to maintain such insurances shall in no way negate or limit any or all of its obligations or duties hereunder nor its liability in respect of any breach or non-performance of the same.

  - Before it carries out any of the Works at the Property, the Contractor shall ensure that it maintains, or the Employer maintains (as the case may be) any insurance required by the Proposed Contract Documents.

- NOTICES

  - Any notice to be given under this agreement shall be in writing and shall be deemed to have been given if:

    - delivered personally to a person in authority;

    - sent by email to a person in authority; or

    - sent by first class recorded delivery post.

  - The addresses for service are as follows:-

    - the Employer:	Mott MacDonald, Spring Bank House, 33 Stamford Street, Altrincham, WA14 1ES

    - the Contractor:	[insert address]

or such other address or number for service as the party to be served may have previously notified in writing to the other party.

  - A notice shall be deemed to have been served at the time of delivery if personally delivered, if sent by email, at the time of transmission and if posted, at the expiration of 48 hours after the envelope containing the notice was delivered into the custody of the postal authorities, unless the contrary can be proved.

- ASSIGNMENT AND SUB-CONTRACTING

  - The Employer may assign or otherwise transfer the benefit of this agreement to any person.

  - The Employer shall notify the Contractor of any assignment within ten (10) Business Days. If the Employer fails to do this, the assignment shall still be valid.

  - The Contractor shall not contend that any person to whom the benefit of this agreement is assigned under clause 16.1 may not recover any sum under this agreement because that person is an assignee and not a named party to this agreement.

  - The Contractor shall not assign or charge the benefit of this agreement or any right arising under it without the Employer's prior consent, which the Employer may withhold at its absolute discretion.

  - No sub-contracting is permitted without the Contractor ensuring that

    - the sub-contract contains such terms and conditions as are necessary for the Employer to be entitled to a copyright licence in terms the same as those of Clause 10; and

    - the sub-contractors with design responsibility are obliged to grant collateral warranties in the form set out in Schedule 6 (Collateral Warranty) subject to any revised wording being agreed by the Employer.

  - Notwithstanding any sub-contracting by the Contractor, the Contractor shall remain liable to the Employer to perform the Pre-Construction Services and carry out any Early Works and to comply with the Contractor's obligations under this agreement. The Contractor shall be responsible for checking all work carried out by any sub-contractor to ensure that it complies with the overall design intent and for the co-ordination and integration of any design work into the design of the Project

DISPUTES

  - Notwithstanding any other provision of this agreement either party may refer a dispute arising under this agreement to adjudication at any time under Part I of the Scheme for Construction Contracts (England and Wales) Regulations 1998 (SI 1998/649).

  - The adjudicator shall be nominated by the Technology and Construction Solicitors' Association.

- LIABILITY PERIOD

The Employer may not commence any legal action against the Contractor under this agreement after twelve (12) years from the date of this agreement.

- THIRD PARTY RIGHTS EXCLUSION

No term of this agreement is enforceable under the Contracts (Rights of Third Parties) Act 1999 by a person who is not party to this agreement. This clause does not affect any right or remedy of any successor to the Employer in title or assigns or any right or remedy of any person which exists or is available otherwise than pursuant to that Act.

- ENTIRE AGREEMENT

  - This agreement constitutes the entire agreement between the parties and supersedes and extinguishes all previous agreements, promises, assurances, warranties, representations and understandings between them, whether written or oral, relating to its subject matter.

  - Each party acknowledges that in entering into this agreement it does not rely on, and shall have no remedies in respect of, any representation or warranty (whether made innocently or negligently) that is not set out in this agreement.

  - Each party agrees that it shall have no claim for innocent or negligent misrepresentation based on any statement in this agreement.

  - Nothing in this clause shall limit or exclude any liability for fraud.

- GOVERNING LAW AND JURISDICTION

This agreement and any non-contractual obligation arising out of or in connection with this agreement shall be governed by and construed in all respects in accordance with the laws of England and Wales.  Subject to the operation of the dispute resolution procedure in clause 17, the English Courts shall have exclusive jurisdiction to settle any disputes which may arise out of or in connection with this agreement.

This agreement is executed as a deed and delivered on the date stated at the beginning of this agreement.

| THE CORPORATE SEAL of the SECRETARY OF STATE FOR EDUCATION herewith affixed is authenticated by:- |  |  |
| --- | --- | --- |
| ………………………………………… Authorised by the Secretary of State |  |  |
| ………………………………………… Full name (BLOCK CAPITALS) |  |  |

EXECUTED AS A DEED by [CONTRACTOR] acting by [insert name]

a director of [Contractor]

in the presence of:-

Witness signature

Witness name:

Witness address:

– PROJECT PARTICULaRS

THE PROPERTY

The Olive School Preston, London House, Primrose Hill, Preston, PR1 4BX

THE PROJECT

Refurbishment works to the existing school building, London House, to provide additional school accommodation.  The works require the fit out of a currently unoccupied floor, including the Mechanical and Electrical works and the recommissioning/replacement of a disused lift.

PROFESSIONAL CONSULTANTS

Mott MacDonald Ltd, Employer’s Representative and External Technical Advisor

KEY PERSONNEL

[KEY PERSON], [ROLE]

[KEY PERSON], [ROLE]

[KEY PERSON], [ROLE]

KEY CONTRACT INFORMATION

| Proposed date for completion of the Works | 31 August 2018 |
| --- | --- |
| Liquidated damages | £500 per week or pro rata part thereof |
| Insurances | Option C (as amended): - Contractor takes out Works Insurance - Existing building is insured by Tauheedul Education Trust through RPA |
| Defects Liability/Rectification Period | 12 months |

– PRE-CONSTRUCTION SERVICES, PERSONNEL AND RESOURCES

– Pre-Construction Services

The services required to be carried out by the Contractor during the Pre-Construction Services Period are:

GENERALLY

With the Employer, agreeing objectives in terms of design, budget and assignment of responsibilities.

Agreeing all contract documents with the Employer.

Liaising with the Employer's legal advisers in connection with the form of sub-contracts and associated documents.

Recommending economies in terms of cost and time that may be made, provided they are consistent with the Proposed Contract Documents.

Attending all meetings called by the Employer and the Professional Consultants in relation to the Project unless authorised by the Employer not to attend.

Keeping full and proper records of all meetings and negotiations attended or conducted by the Contractor and making the same available for inspection by the Employer on request.

PROGRAMMES

Preparing and agreeing with the Employer an integrated master programme (using MS Project) relating to the Pre-Construction Services and the completion of the Project by the Date for Completion stated in Project Particulars.

Updating and adapting the master programme described in paragraph 2.1 as may be necessary to reflect further information or changes in circumstances, regularly monitoring progress and, when appropriate, initiating proposals for corrective action to ensure adherence to the master programme.

Preparing and agreeing with the Professional Consultants a detailed design development programme with details of dates for the completion of surveys, the feasibility study, submission of a planning application and production and completion of any working drawings, pricing schedules and all other relevant information.

Advising on the availability, selection, and relative suitability of alternative materials and components, methods of working, building systems and equipment. Identifying those materials and components that require advance ordering and processing and providing and monitoring the details for advance ordering and processing for the master programme.

Managing the timely preparation of the scheme design, detailed design and production information, to ensure the design, procurement and construction is maintained in accordance with the master programme.

Preparing and agreeing a programme of design information with the Professional Consultants and sub-contractors who have a design responsibility. Co-ordinating the production of that information in accordance with the programme and ensuring it is provided to all relevant parties to allow them to fulfil their design and design co-ordination responsibilities. Adjusting and revising this programme as agreed with the Employer, the Professional Consultants and sub-contractors as dictated by the requirements of the Project.

CONSTRUCTION ADVICE

Commenting as may be necessary on all specifications and drawings. Reviewing, for compliance with the Proposed Contract Documents, the outline and sketch drawings, project drawings and their further development to working drawings and all performance and detailed specifications.  Advising on the selection, availability and price of materials, methods of working, building systems and equipment.  Advising on the requirements for off-site design and off-site manufacture of components.

Visiting the Property and carrying out an initial appraisal of the Property to satisfy the Contractor of all constraints for the Project.

Advising on the need for works such as geotechnical works and existing services surveys as required and procuring such services or surveys acting as agent for and on behalf of the Employer. Where to the extent the Contractor does procure such services or surveys they shall be fully warranted in favour of the Employer or any third party as the Employer may direct.

The Contractor shall carry out the surveys set out in this paragraph 3.4 as part of the Pre-Construction Services.  These surveys have been priced by the Contractor on a fixed price lump sum basis and the price for the surveys set out below is included in the Pre-Construction Fee and shall not be subject to adjustment.  In the event that any further surveys are required in addition to the surveys listed below, the Employer shall agree the price of any such survey (“Additional Survey(s)”) with the Contractor and shall, if it considers such Additional Survey(s) are required, instruct such Additional Survey(s) to be carried out as an Additional Service.  Where any of the surveys set out in this paragraph 3.4 are not required, the Pre-Construction Fee shall be reduced accordingly.  The surveys to be carried out by the Contractor are:

[list all surveys which the Contractor is required to carry out.  The scope of each survey should be set out clearly, together with the agreed price for the survey.]

Advising on the relative suitability of alternative materials and components.

Formulating and agreeing construction methods with the Professional Consultants and advising on time and cost implications of alternative solutions.  Initiating the requirement for temporary works and the programme for approvals and execution of them.

Advising on the need for specialist contractor or supplier input, particularly regarding the design process.

Advising the Employer and the Professional Consultants of any error or inconsistency:

in or between any preliminary information issued for comment or the information issued for construction purposes and the Employer's Requirements; and

in or within the Employer's Requirements.

Advising on the resources and timescales necessary for mobilisation on site.

Advising on the potential impact of the Works on neighbouring occupiers and users of nearby highways and planning the execution of the Works in such a way as to minimise disruption and prevent nuisance.

Recommending and agreeing economies that may be made in terms of cost and time, provided they are consistent with the Proposed Contract Documents.

Taking into account any agreements with third parties entered into by the Employer that may affect the Project, the Works or the Pre-Construction Services. Ensuring that the Employer is not put in breach of its obligations under those agreements. Advising the Employer of any adverse effect the Employer's obligations under those agreements may have on the Project or the Works (including the programming of the Works).

COST AND CONTRACT

At the outset, the contractor agrees to carry out all elements of the construction works as stated within the ITT tender documents within a fixed tendered sum. Using the Contractor's tendered elemental summary reviewing with the Employer’s Representative, the contractor develops their Tender Sum to reflect the progression of the design stages and prepares a Feasibility Cost Plan. The feasibility. Cost Plan will later inform the final Contract Sum.

Collaborating with the Professional Consultants and the Employer’s Representative, providing costing advice and regularly updating their Cost Plan, including obtaining the budget costs of equipment and materials and advising on current pricing levels. Additionally the contractor must regularly review the Risk Register and Risk allowances which are to be offset against the developed design.

Confirming that each element of the elemental summary (from time to time) represents a fair and reasonable projection of that element of the anticipated Contract Sum. Immediately on it becoming apparent that the elemental summary (or an element of it) is likely to be exceeded, initiating corrective action and advising the Employer’s Representative (copied to the Employer’s Representative) of the excess and the corrective action.

With the Employer’s Representative, establishing a cost reporting system, in the form to be required throughout the Project, and agreeing with the Employer’s Representative a protocol to ensure transparency of cost and information.

With the Employer’s Representative, managing design development within the agreed tendered sum.

In consultation with the Employer’s Representative, preparing and agreeing a detailed cash flow forecast related to the programmes referred to in paragraph 2 of Schedule 2.

Advising the Employer’s Representative on the programme and cost impact of any changes or potential changes and regularly updating the risk register.

Participating in any benchmarking processes as required by the Employer.

Agreeing the levels of cover and other terms of any insurances with the Employer and its advisers.

The Contract Sum will be agreed with the employer as a development of the initial fixed tendered sum.

Agreeing the Contract Sum Analysis with the Employer, to be included in the Contract.

DESIGN PROCESS

Preparing, developing and completing the detailed designs for the Works. Providing detailed designs, including construction drawings and specifications, for fixed price elements tendered within the Contractor's tender for the Works.

Establishing, agreeing and implementing, with the Employer’s Representative, a design review procedure:

listing the design information to be reviewed by the Employer, or its agents; and

including a process and timescale for the review and approval of that information.

Actively managing and participating in the design development process and arranging the meetings required to develop the design, including issuing agendas and minutes.

Ensuring that procedures are established for the Professional Consultants to check compliance with sub-contractor designs and specifications and for the Professional Consultants to monitor standards of workmanship and materials and report to the Contractor accordingly.

Reviewing for compliance with safety requirements (including the CDM Regulations), the outline and schematic drawings, and their further development to tender drawings and specifications.

Providing advice on requirements for off-site design, temporary works and manufactured components.

Providing advice on all aspects of "buildability" in relation to the proposed design and on the feasibility of construction interfaces and tolerances and suggesting any construction changes which could be used to reduce the incidence of conflicts or difficult interfaces between different elements of a single package of work or between different packages of work.

Through the design development process, developing a Contractor's Proposals document that satisfies the Employer's Requirements for agreement with the Employer to be included in the Contract.

LIAISON

Liaising with neighbouring owners and occupiers to establish and agree satisfactory working methods, times, areas, sequences, hoardings, security measures, health and safety measures, noise control, waste management and pollution prevention measures for the Project.

HEALTH AND SAFETY MANAGEMENT AND RISK MANAGEMENT

Managing any site investigations and other on-site activities and acting as principal contractor and Principal Designer for the purposes of the CDM Regulations in relation to any on-site activities including demolition work, if any. Advising on the provision and layout of site facilities and services to be provided or secured by the Contractor, including those that will be required for provision of welfare facilities for the purposes of the CDM Regulations.

Identifying, in conjunction with the Professional Consultants, perceived project, health and safety, procedural, financial and contractual risks and providing and agreeing proposals to mitigate those risks from an early stage and throughout the Project. In conjunction with the Employer’s Representative and Professional Consultants, leading the risk management process.

CHANGE

Assisting in setting up and managing, and participating in, a change control system as agreed by and in conjunction with the Employer and the Professional Consultants to ensure the proper control of all proposed changes.

Promptly operating the agreed change management procedure to formally capture any changes to the Employer's Requirements during the Pre-Construction Period.

RELEVANT CONSENTS

Applying for and using all reasonable endeavours to obtain all Relevant Consents from time to time as may be appropriate before and throughout the course of the Project.

9.2.	Consulting with all relevant stakeholders as may be appropriate to obtain relevant consents.

        - Keeping the Employer’s Representative fully informed of the progress of the Contractor's applications for those Relevant Consents and, if and when they are obtained, supplying the Employer with complete and full details of those applications together with copies of all consents.

Appealing against the refusal or taking such other action as may be appropriate to proceed with the Project if such a Relevant Consent is refused, subject to the approval of the Employer (such approval not to be unreasonably withheld).

Identifying the need for any agreements with the owners and occupiers of neighbouring property for oversailing, the release of rights of way, light and air or otherwise or the extinguishment of interests in, over or with respect to the Property to the extent that those rights and interests would be infringed by the Project or would prevent or impede the carrying out or progress of the Project or its use and enjoyment. Liaising with the Employer to facilitate entry into those agreements, including as provided for in the Proposed Contract Documents.

Applying for and assisting the Employer to obtain any necessary orders for the stopping up or diversion of highways or footpaths to the extent that they may be required to enable the Project to be carried out, used and enjoyed.

LOCAL AND STATUTORY AUTHORITIES

Advising the Employer on the cost implications of the requirements of local and statutory undertakers and suggesting possible alternative construction solutions.

Liaising and placing orders with local and statutory authorities and statutory undertakers in connection with road closures, traffic restrictions, hoardings, services mains diversions and connections and the like and liaising with the local and statutory authorities and statutory undertakers to check that those arrangements comply with their requirements.

– Personnel and Resources

[The parties have attached and initialled a schedule of personnel and resources required.

OR

| Resource or personnel required | Number required |
| --- | --- |
| [RESOURCE OR PERSONNEL] | [NUMBER] |
| [RESOURCE OR PERSONNEL] | [NUMBER] |
| [RESOURCE OR PERSONNEL] | [NUMBER] |

– Design Development Stage Deliverables

| 0.1 | COMPLIANCE |  |
| --- | --- | --- |
|  | A written statement to confirm that the proposals fully comply with all relevant and current regulations, as well as the Employer’s Requirements (as set out in Parts A, B and C). Where the Contractor requires to derogate against the Employer’s Requirements, a derogation schedule shall be provided, which references the specific ESFA's Generic Design Brief (GDB) clause to which each derogation relates, with detailed reasoning as to the non-compliance (Max 1 x A4). |  |
|  | Schedule of Accommodation (SOA) |  |
| 0.2 | To include as a minimum: |  |
|  | a) | Completed Schedule of Accommodation (SOA) complete with school name, date, and any revision number, and cross-referenced back by room numbering to the 1:100 general arrangement floor plans; |
|  | b) | Schedule to include for all areas (including plant, circulation and internal wall areas) so as to summate to total as drawn Gross Internal Floor Area (GIFA); |
|  | c) | To include all spaces across the school site, clearly identifying those outside of the Works; |
|  | d) | To be shown as a comparison against DfE minimum area standards (BB103, BB104), and as a comparison with the School-specific Schedule of Accommodation (SOA) issued as appended to the School-specific Brief (Part C). |
|  | e) | Areas subject to Supplementary/other funding is to be clearly identified separately; |
|  | f) | Areas shall be measured in accordance with the Code of Measuring Practice (6th Edition) published by the RICS; |
|  | Outline Specification |  |
| 0.3 | To include (max 4 xA4 plus, where applicable, the RSoW) as a minimum: |  |
|  | a) | To be written/set-out to enable easy understanding for non-technical readers / reviewers of the documentation; |
|  | b) | A specification to describe the key elements internally and externally for the Works. |
|  | c) | For projects where refurbishment/remodelling is included, provide a summary of the proposed level of refurbishment aligned with the refurbishment categories defined in the ESFA's Generic Design Brief, including alignment with the School-specific Refurbishment Scope of Works (RSoW). |
| 1 | SITE MASTER PLANS |  |
| 1.1 | Drawing(s) showing the whole site, facilities and grounds - 1:500 |  |
|  | To include as a minimum: |  |
|  | a) | General arrangement information sufficient to describe the scope of Works, to include separate drawings for demolition, security strategy and utility connections, if necessary; |
|  | b) | Any areas of the site which are excluded from the scheme works i.e. remaining as existing; |
|  | c) | The proposed site should indicate the legal boundary and the school demise; |
|  | d) | Taking account of site characteristics: access and potential for future expansion, where required. |
|  | Site sections - 1:200 |  |
| 1.2 |  | To include as a minimum: |
|  | a) | Information sufficient to describe the scope of Works; |
|  | b) | Each section should show the topography along the profile line and levels across the site; |
|  | c) | Key dimensions to be shown, including height of the building from finished ground level; |
|  | d) | To include a ‘mini’ block plan to cross reference the location of elevations / sections, etc; |
|  | e) | Location of existing structures/walls to be removed, to be shown on drawings as broken lines; |
|  | f) | A minimum of two sections should to be provided. |
| 2 | SCHOOL GENERAL DRAWINGS |  |
|  | General arrangement floor plans - 1:100 |  |
| 2.1 | For each level of the building, to include as a minimum: |  |
|  | a) | General arrangement information sufficient to describe the scope of Works to include separate demolition drawings if necessary; |
|  | b) | The proposed ground floor plan shall show relationship with the external landscape i.e. to include door hoops and external interfaces such as planting, steps and ramps adjacent to the building; |
|  | c) | Each accommodation space is to be identified on the floor plans with a room description and unique room number/reference, with the actual area achieved being in accordance with the Schedule of Accommodation (SOA); |
|  | d) | Key dimensions to be included: Grid of the building, clear width of corridors, dimensions for classrooms & halls; |
|  | e) | Location of existing structures/walls to be removed, to be shown on drawings as broken lines. |
|  | f) | Refurbishment Scope drawings (linked to the ESFA's Generic Design Brief (GDB) categories), and aligned with the completed School-specific Refurbishment Scope of Works (RSoW) - for Buildings and external areas; |
|  | Building sections -1:100 |  |
| 2.2 | To each building, to include as a minimum: |  |
|  | a) | A minimum of two sections to the school building, communicating the relationship of finished levels both internally and externally; |
|  | b) | Each accommodation space is to be identified on the sections, with a room description and unique room number)/reference, aligned with the floor plans; |
|  | c) | Key dimensions to be included: Clear ceiling heights above finished floor level (FFL) to be shown, cill heights above FFL, grid of the building, clear width of corridors, classroom & hall dimensions; |
|  | d) | Location of existing structures/walls to be removed, to be shown on drawings as broken lines. |
|  | Elevations - 1:100 |  |
| 2.3 | For each building, to include as a minimum: |  |
|  | a) | General arrangement information sufficient to describe the scope of Works; |
|  | b) | Elevations should be drawn relating to each geographical orientation for all buildings; |
|  | c) | Elevations shall communicate the aesthetic qualities of the proposed design and shall be sufficiently annotated and/or coloured to communicate the proposed external finishes; |
|  | d) | Indicate any ventilation grills, proposed external plant, and external building mounted signage being proposed as included; |
|  | e) | To include existing and proposed elevations, where relevant. |
|  | General Arrangement (GA) Structural and Civil Drawings - 1:200 |  |
| 2.4 | To include as a minimum: |  |
|  | a) | GA information sufficient to describe the scope of Works, to include separate demolition drawings if necessary; |
|  | b) | Grid Lines and key dimensions; |
|  | c) | Location of adjacent buildings or constraints. |
|  | External works (may need more than one plan) - 1:200 |  |
| 2.5 |  | To include as a minimum: |
|  | a) | General arrangement Information sufficient to describe the scope of Works to include separate demolition drawings if necessary; |
|  | b) | Access/egress and parking, including number of spaces (existing and proposed), including Building regulations part M provision to achieve DDA compliance; |
|  | c) | Turning/waiting arrangements for all vehicles (waste collection, deliveries, emergency, staff, visitors), bicycles and pedestrians; |
|  | d) | Footpaths, retaining walls, fence/gate locations, as well as any signage (existing as well as proposed); |
|  | e) | Clarity on which areas of the site remain untouched and/or outside of the contract areas, and which are new areas to be provided; |
|  | f) | Areas to be demolished; |
|  | g) | Points of entry and exit to the site and building for pupils, visitors, staff, and, for primary age schools, collection and drop off points for pupil parents. To include consideration of access and security including out of hours use. |
|  | h) | Proposed Sports provision detailing pitch sizes, Multi Use Games Area (MUGA), All Weather Pitches (AWP) and external facilities for recreational purposes; |
|  | i) | Net site areas assessment based on BB103/BB104 requirements. |
|  | j) | Site plan as existing, showing the legal boundary and the school demise. |
|  | 3D drawings |  |
| 2.6 | Showing entrance/reception area, views of building in the landscape and surrounding visual context from a number of elevations and key internal views which may include sectional representation (maximum of 2 external drawings, and 4 internal including typical classroom and entrance). The images must be a true reflection of what has been included in the Contractor’s scheme proposal. |  |
| 3 | Refurbished/remodelled Buildings |  |
| 3.1 | To show any changes/improvements to existing buildings, Contractor to provide Refurbishment/remodelling scope drawings (plans, sections and elevations), linked to the ESFA's Generic Design Brief (GDB) categories, and the completed School-specific Refurbishment Scope of Works (RSoW) and Area Data Sheets (ADS) - for Buildings and external areas. |  |
| 4 | School Environment |  |
| 4.1 | Services and Environmental Strategy |  |
|  | Environmental Strategy Report (to include drawings, schematics, diagrams and text), to include as a minimum the strategies and schematics included in all Section 4 requirements below: |  |
|  | a) | Strategy to describe proposed integration with any retained buildings services (e.g. fire alarms) on the site or modifications to incoming utilities. |
| 4.2 | Ventilation and cooling strategies |  |
|  | Ventilation and cooling strategies including: example calculations, results of summertime adaptive thermal comfort calculations for typical classrooms and main spaces subject to solar gain in accordance with the ESFA's Generic Design Brief (GDB). Ventilation calculations and strategy including description of means of monitoring of carbon dioxide/indoor air quality levels; means of prevention of cold drafts in classroom areas. |  |
| 4.3 | Environmental Controls – Mechanical |  |
|  | a) | Description of controls strategy and schematics for heating, cooling and ventilation |
| 4.4 | Acoustic strategy |  |
|  | Acoustic strategy including proposed strategy for typical spaces; preliminary analysis of external noise levels to BS4142 in built up areas and noise levels of equipment. |  |
| 4.5 | Environmental Controls - Electrical |  |
|  | Controls Report and Drawings, to include as a minimum: |  |
|  | a) | Lighting strategy (including emergency lighting) and daylight design strategy (including circulation areas), with an example analysis for a typical classroom and main hall using climate based daylight modelling; |
|  | b) | Details of the Fire and security systems strategy including integration with existing systems |
|  | c) | Electrical distribution strategy, schematic and sub metering strategy |
| 4.6 | Energy Strategy Report |  |
|  | (as described in ESFA's Generic Design Brief (GDB): Annex 2H:Energy) |  |
|  | To include as a minimum: |  |
|  | a) | Assessment of local planning requirements |
|  | b) | Approach to optimising energy use (see Section 2: Annex 2H:Energy): be lean; be clean; be green - strategy to reduce heat losses through doors and from ventilation; strategy for any low and zero carbon technologies; |
|  | c) | Monitoring and targeting strategy (see Section 5: Annex 2H:Energy); |
|  | d) | Incoming Services - the Contractor shall evidence the peak electrical, water and Natural Gas Loads to the site. The Contractor shall demonstrate if the existing incoming Services are to be re used or new services are required. |
| 4.7 | 1:50 cross section through typical classroom and adjacent circulation space - indicating the co-ordinated ventilation, heating and lighting strategies; showing external wall, structure, co-ordinated services, floors, cills, soffit, acoustic rafts & baffles, lighting rafts, ceilings, services that protrude up to 150mm below the ceiling finish level, bulkheads, room ventilation units, and roof with key dimensions. |  |
| 4.8 | Zoning Strategy Drawings - 1:200 |  |
|  | To include as a minimum: |  |
|  | a) | Heating, Ventilation, Domestic hot and cold Water Services, Cooling, Specialist Systems, Energy Metering;electrical distribution; |
|  | b) | Fire, Security, Lighting (including Emergency and External Lighting), Small Power; |
|  | c) | The zoning strategy for each end use system on each floor including the roof; |
| 4.9 | Hot and cold water services strategy |  |
|  | Hot and cold water services strategy and NTS schematic diagram, including predicted hot water consumption; schematic proposed schedule of drinking water supplies. |  |
| 5 | ICT |  |
| 5.1 | The Contractor shall provide the following as a minimum: |  |
|  | a) | Project plan showing ICT specific and related elements and training timetable - should cross reference to decant plan where separate; |
|  | b) | Decant plan - or subset of project plan; |
|  | c) | High level network schematic describing infrastructure solution; |
|  | d) | Wi-Fi heat map; |
|  | e) | Risk register identifying ICT specific risks; |
|  | f) | Cost matrix detailing ICT solution; |
|  | g) | 1:50 drawing and details of the data and power provision on the standard ‘teacher wall’; |
|  | h) | Schedule and list of items for handover documentation. Including ICT training elements and cross reference to project plan; |
|  | i) | Server room plan (and hub rooms where relevant) showing data/server cabinet numbers and location, positioning of AC units and incoming services. |
|  | School-specific ICT Equipment Summary |  |
| 5.2 | Where relevant, the School-specific ICT Equipment Summary will have been appended to the School Specific Brief. This should identify the initial decant requirements, servicing infrastructure requirements etc. |  |
|  | The Contractor is to provide an update to this schedule, based on their own survey where appropriate, and show details of: |  |
|  | a) | The proposals for decant items to be relocated; |
|  | b) | The infrastructure requirements; |
|  | c) | The proposals for installation and commissioning; |
|  | d) | The proposal for integration with the MEP and Furniture, Fittings and Equipment (FFE) works; |
|  | e) | An agreed equipment schedule to support the ICT Infrastructure proposal. This should match the items on the Cost Matrix at 5.1 (f) above |
| 6 | FURNITURE AND EQUIPMENT LAYOUTS AND FINISHES SCHEDULES |  |
| 6.1 | Where there are non standard/regular teaching spaces, and/or FFE is being provided, provide the following layouts (where relevant), highlighting the different ESFA's Generic Design Brief (GDB) group categories, for the following: |  |
|  | a) | 1:100 typical general teaching room/classroom cluster layout plan; |
|  | b) | 1:100 typical design and technology suite layout (e.g. Resistant Materials) plan. (or other classroom type as specified by the Framework user); |
|  | c) | 1:100 typical science suite layout plan; |
|  | d) | 1:50 kitchen & servery plan including catering fit-out and equipment; |
|  | e) | 1:100 Dining room layout (including flow of queuing for food collection and drop off). |
| 6.2 | Finishes Schedule |  |
|  | Finishes - information for floors and walls (this may be combined) and separate ceilings information. The information should be colour coded and comply with the Area Data Sheet (ADS) technical Indexes codes/ performance requirements. |  |
| 7 | CONSTRUCTION PHASING |  |
| 7.1 | Construction Phase Plan (may need more than one plan) |  |
|  | To include 1:200 Strategy Drawings for each phase: |  |
|  | To include as a minimum: |  |
|  | a) | Information sufficient to describe the scope of Works to include separate demolition drawings if necessary; |
|  | b) | To show site access arrangements during construction (and each phase within this), as well as compound area, and school operations (i.e. access, external sports/play etc.); |
|  | c) | Contractors compound and site access/ logistics diagrams; |
|  | d) | Clarity on areas within each phase which will be dedicated to either the School or the Contractor. |
| 7.2 |  | Works Programming |
|  |  | Provide detailed programmes a) from appointment as SPM to Contract Close and b) from Contract Close to the completion of the project. The programme(s) should identify all key dates including design development, client approval meetings, statutory consents, submission, presentation, review and agreement of detailed contractors proposals, construction, training/familiarisation, H&S file issue, decant, handover and end of defects dates. |

– PAYMENTS

  - – Pre-Construction Fee

The Pre-Construction Fee shall be the fixed sum of £[SUM].

The Pre-Construction Fee shall be calculated and paid as set out in this milestone table and under Part 2 of this Schedule 3 (Payments).

| Milestone | Definition | Target Date | Value | Cumulative Value |
| --- | --- | --- | --- | --- |
| Design Development Stage (50% completion) | 50% of planned Client Engagement Meetings completed | [ ] | [£ ] | [£ ] |
| Design Development Stage (100% completion) | Submission of the required design deliverables for this stage as defined in Part 3 of Schedule 2 (Pre-Construction Services, Personnel and Resources) | [ ] | [£ ] | [£ ] |
| Submission and validation of a planning application |  | [ ] | [£ ] | [£ ] |
| Submission of draft Contractor’s Proposals | Submission of a draft version of Contractor’s Proposals as defined in the Employer’s Requirements | [ ] | [£ ] | [£ ] |
| Submission of final Contractor’s Proposals | Submission of final Contractor’s Proposals as defined in the Employer’s Requirements | [ ] | [£ ] | [£ ] |
| Planning Permission | Receipt of planning permission | [ ] | [£ ] | [£ ] |
| Contract Close To be included in the first payment under the proposed contract | Agreement of the proposed contract | [ ] | [£ ] | [£ ] |

– Payment Terms of this Agreement

1	APPLICATIONS FOR PAYMENT

- The Contractor may make payment applications on completion of the relevant milestone specified in the table in Part 1 of Schedule 3 (Payments).

- 2	VAT

The Employer shall pay the Contractor any Value Added Tax (VAT) properly chargeable on a sum due under this agreement. Any amount expressed as payable under this agreement is exclusive of VAT unless stated otherwise.

3	PAYMENT DUE DATE AND FINAL DATE FOR PAYMENT

- 3.1	The due date for payment of any amount payable shall be ten (10) Business Days after the receipt by the Employer of the Contractor's application for payment submitted in accordance with paragraph 1.

- 3.2	The final date for payment shall be twenty (20) Business Days after the relevant payment due date.

4	PAYMENT NOTICE

- Not later than five (5) Business Days after the due date for payment, the Employer shall give a notice to the Contractor specifying the sum it proposes paying, to what that sum relates, and the basis on which that sum has been calculated (a "payment notice").

- 5	CONTRACTOR'S DEFAULT NOTICE

If the Employer does not give a notice to the Contractor in accordance with paragraph 4 the payment to be made by the Employer shall, subject to paragraph 7, be the amount in the Contractor's application issued in accordance with paragraph 1.

6	NOTIFIED SUM

        - In this Part 2 of Schedule 3 (Payments), "notified sum" means:

- 6.1	the sum referred to in a payment notice given under paragraph 4, or, if such notice is not given;

6.2	the sum referred to in a payment notice given under paragraph 5.

7	PAY LESS NOTICE

Not later than five (5) Business Days before the final date for payment, the Employer may give a notice to the Contractor specifying its intention to pay less than the notified sum. If given, such notice shall specify the sum that the Employer considers to be due on the date the notice is served and the basis on which that sum is calculated (a "pay less notice").

8	EMPLOYER TO PAY ON OR BEFORE FINAL DATE FOR PAYMENT

Subject to paragraph 7, the Employer shall pay the notified sum on or before the final date for payment.

In relation to the requirements for the giving of notices under paragraphs 4 and 7, it is immaterial that the amount then considered to be due may be zero.

– early works instruction

To be issued on the Employer's headed paper

[Details of project]: EARLY WORKS INSTRUCTION

We refer to the pre-construction services agreement entered into between us on [Insert date of PCSA] (the "PCSA").

Capitalised terms used but not defined in this letter shall have the same meanings given to them as in the PCSA.

Pursuant to clause [  ] of the PCSA, we hereby instruct you to carry out the Early Works detailed in Schedule 1 to this letter, which comprise part of the Works. We instruct that the Early Works detailed in Schedule 1 shall be completed by [	].

In consideration of the Early Works to be carried out by you pursuant to this letter we shall pay you the part of the Contract Sum that relates to the works instructed under this letter, which is [£	] (plus VAT). A breakdown of the sums to be paid for works properly carried out pursuant to this letter is set out at Schedule 2.

In addition, we confirm that the following provisions of the Proposed Contract Documents shall not apply to this Early Works Instruction:

[You shall ensure that the sub-contract or supply agreement entered in relation to [insert reference to element of work] shall include the following provisions:

- [    ]; and

- [    ].]

This Early Works Instruction is supplemental to the PCSA and represents the agreed position between us in relation to the works which we have instructed you to perform pursuant to clause [  ] of the PCSA.

To confirm your agreement to this letter please arrange for the attached copy to be signed on behalf of [insert details of contractor] and delivered to.

Yours sincerely

.....................................................

Signed on behalf of the Employer

Schedule 1 – Scope of Early Works

Schedule 2 – Cost breakdown of Early Works including a milestone for inclusion in Schedule 3 (Payment)

Schedule 3 – Early Works Site Plan

– PROPOSED CONTRACT DOCUMENTS

The parties have attached and initialled the documents listed below:

Employer's Requirements [REFERENCE].

JCT Intermediate Building Contract with contractor's design, 2016 Edition with ESFA Schedule of Amendments

– COLLATERAL WARRANTY

– Contractor Warranty

DATED 						20[	]

[CONTRACTOR]

and

[    ]

DUTY OF CARE DEED

relating to [	]

THIS DEED is dated								20[	] BETWEEN:-

(1)	[CONTRACTOR] (Company Number [		]) whose registered office is at [				] (the Contractor); and

(2)	[    ] of [					] (the Beneficiary), which expression includes its permitted successors in title and assigns)

BACKGROUND

(A)	By a pre-construction services agreement dated [				] (the PCSA) the Employer has appointed the Contractor to carry design and construction services as more particularly set out in the PCSA.

(B)	The Contractor is obliged under the PCSA to give a warranty in this form in favour of the Beneficiary.

(C)	The Contractor has agreed to execute this Deed in favour of the Beneficiary.

- DEFINITIONS AND INTERPRETATIONS

In this Deed unless the context otherwise requires, any defined term in this Deed shall have the same meaning given to such term in the PCSA.

- OPERATIVE PROVISIONS

In consideration of the payment of one pound (£1.00) by the Beneficiary to the Contractor, receipt of which the Contractor acknowledges:-

- contractor’s warranty and liability

  - The Contractor warrants to the Beneficiary that it has carried out its duties under the PCSA and that it has exercised, in carrying out the design of the Works, the level of skill and care reasonably to be expected from an appropriately qualified and competent professional designer providing those services in relation to a project of a similar size and scope to the Works.  In particular and without limiting the generality of the foregoing the Contractor covenants with the Beneficiary that it has carried out and will carry out and complete the Works in accordance with the PCSA and duly observe and perform all its duties and obligations thereunder.

  - The Contractor shall have no liability under Clause 3.1 of this Deed that is greater or of longer duration that it would have had and shall be entitled in any action or proceedings by the Beneficiary to raise equivalent rights in defence of liability (except for set-off or counterclaim) if in lieu of this Deed the Beneficiary had been a party to the PCSA as joint employer.  Upon the expiration of twelve (12) years from the date of completion of the services in accordance with the PCSA, the liability of the Contractor under this Deed shall cease and determine, save in relation to any claims made by the Beneficiary against the Contractor and notified by the Beneficiary to the Contractor in writing prior thereto.

- intellectual property

- 4.1	The Contractor hereby grants to the Beneficiary, free of charge, an irrevocable non-exclusive and transferable (subject to the restrictions contained in clause 7 of this Deed) licence to copy and use the Intellectual Property Rights prepared by or on behalf of the Consultant for any purpose relating to the Works and the Project including the Permitted Uses which are or become vested in the Contractor for the Approved Purposes.

- 4.2	The Contractor shall have no liability for use of the Intellectual Property Rights for any purpose other than for which it was prepared and/or provided.

- PROFESSIONAL INDEMNITY insurance

  - The Contractor hereby covenants with the Beneficiary to:-

    - take out and maintain professional indemnity insurance cover with a limit of indemnity that shall be a minimum of ten million pounds (£10,000,000) [any one occurrence or series of occurrences arising out of one event] and that it will maintain such insurance with reputable insurers carrying on business in the United Kingdom from the date hereof until twelve (12) years after practical completion of the Works, provided that such insurance is generally available in the market to members of the Contractor’s profession at commercially reasonable rates and terms and provided further that payment of any increased or additional premiums or more onerous terms required by insurers by reason of the Contractor’s own claims record or other acts, omissions, matters or things peculiar to the Contractor will be deemed to be within the commercially reasonable rates and terms;

    - provide evidence (as and when reasonably required by the Beneficiary) satisfactory to the Beneficiary of the professional indemnity insurance (referred to in clause 5.1.1) being in full force and effect from the date of the PCSA (such evidence to include details of the cover);

    - provide the Beneficiary with notice of:-

      - any cancellation of the professional indemnity Insurance (referred to in clause 5.1.1) not less than twenty (20) Business Days prior to the relevant cancellation date; and

      - any adverse material change to or suspension of cover relevant to the Works not less than twenty (20) Business Days prior to the relevant change or suspension; and

    - inform the Beneficiary as soon as reasonably practicable of any claim under the professional indemnity insurance referred to in clause 5.1.1 in respect of the Works in excess of one million pounds (£1,000,000) and provide such information to the Beneficiary as the Beneficiary may reasonably require in relation to such claim and provide notice of any potential breach of the aggregate limit of the policy.

- notices

Any notice to be given by any party will be sufficiently served if sent by hand or by post to the registered office or if there is none the last known address of the party to be served.  Any notice sent by hand will be deemed to be served on the date of delivery provided that if any notice sent by hand is sent after 4.45 pm on any day it will be deemed to be served on the next Business Day.  Any notice sent by post will be deemed to have been duly served at the expiration of forty eight (48) hours after the time of posting if the end of that period falls before 4.45pm on a Business Day and otherwise on the next Business Day.

- assignment

The benefit of and the rights of the Beneficiary under this Deed may be assigned without the consent of the Contractor on two (2) occasions only and the Beneficiary will notify the Contractor in writing following any such assignment specifying the name and address of the assignee and the date of the assignment.  The Contractor will not contend that any such assignee is precluded from recovering any loss resulting from any breach of this Deed (whatever the date of such breach) by reason only that that person is an assignee and not the original beneficiary hereunder or by reason that the original beneficiary or any intermediate beneficiary escaped any loss resulting from such breach by reason of the disposal of any interest in the Sites or that the original beneficiary or any intermediate beneficiary has not suffered any, or as much, loss.

- beneficiary’s remedies

The rights and benefits conferred upon the Beneficiary by this Deed are in addition to any other rights and remedies it may have against the Contractor including without prejudice to the generality of the foregoing any remedies in negligence.

- sub-contractors

Following a written request from the Beneficiary the Contractor will (unless it has already done so) and/ or procure that its sub-contractors execute a Deed of collateral warranty in the relevant form specified in the PCSA in favour of any person in whose favour the PCSA obliges the Contractor to give or procure the giving of such a warranty.

- severability

If any term, condition or provision of this Deed shall be held to be invalid, unlawful or unenforceable to any extent, such term, condition or provision shall not affect the validity, legality and enforceability of the other provisions of or any other documents referred to in this Deed.

- waiver

  - No term or provision of this Deed shall be considered as waived by any party to this Deed unless a waiver is given in writing by that party.

  - No waiver under clause 12.1 shall be a waiver of a past or future default or breach, nor shall it amend, delete or add to the terms, conditions or provisions of this Deed unless (and only to the extent) expressly stated in that waiver.

- third party rights

No term of this Deed is enforceable under the Contracts (Rights of Third Parties) Act 1999 by a person who is not party to this Deed.

- governing law and jurisdiction

This Deed shall be governed by and construed in all respects in accordance with the laws of England and Wales.  The English Courts shall have exclusive jurisdiction to settle any disputes which may arise out of in connection with this Deed.

- counterparts

This Deed may be executed in one or more counterparts.  Any single counterpart or a set of counterparts executed, in either case, by all the parties shall constitute a full and original instrument for all purposes.

IN WITNESS of which this document is executed as a Deed and is delivered on the date first before written.

EXECUTED AS A DEED by

CONTRACTOR acting by a Director

and its Secretary/two Directors:-

Director

Director/Secretary

EXECUTED AS A DEED by 		)

[CONTRACTOR] acting by 		)

[insert name]				)

a director of [Contractor]			)

in the presence of:-			)

)

………………………………………………..

(Director)

Witness signature

Witness name :

Witness Address :

Witness occupation:

OR

EXECUTED AS A DEED by

[CONTRACTOR] acting by its duly

authorised attorney under a power

of attorney dated [      ]

………………………………………..

Attorney Signature

……………………………………...

Full name (BLOCK CAPITALS)

Witness

Witness signature

Witness full name (BLOCK CAPITALS)

Witness Address:-

EXECUTED AS A DEED by

[BENEFICIARY] acting by

two authorised signatories:-

Authorised Signatory

Authorised Signatory

OR

EXECUTED AS A DEED by

[BENEFICIARY] acting by a Director

And its Secretary/two Directors:

Director

Director/Secretary

– Consultant Warranty in favour of Employer

DATED					20[	]

[CONSULTANT]

and

[EMPLOYER]

and

[CONTRACTOR]

DUTY OF CARE DEED

relating to [	]

THIS DEED is dated								20[	] BETWEEN:-

(1)	THE PARTNERS IN [insert name of partnership] (being the persons listed in the schedule hereto) whose principal place of business is at [		] OR [			] LIMITED/PLC (Company Number [		]) whose registered office is at [		] (the Consultant);

(2)	[EMPLOYER] of [				] (the Employer), (which expression includes its permitted successors in title and assigns); and

(3)	[CONTRACTOR] (registered in England and Wales under company number [		]) whose registered office is at [		] (the Contractor).

BACKGROUND

(A)	By a pre-construction services agreement dated [				] (the PCSA) the Employer has appointed the Contractor to carry design and construction services as more particularly set out in the PCSA.

(B)	The Consultant has been appointed by the Contractor (the Appointment) to provide services in relation to the PCSA.

(C)	The Consultant is obliged under the Appointment to give a warranty in this form in favour of the Employer.

(D)	The Consultant and the Contractor have agreed to execute this Deed in favour of the Employer.

- DEFINITIONS AND INTERPRETATIONS

In this Deed unless the context otherwise requires, any defined term in this Deed shall have the same meaning given to such term in the PCSA.

- operative provisions

In consideration of the payment of one pound (£1.00) by the Employer to the Consultant, receipt of which the Consultant acknowledges:-

- consultant’s warranty and liability

  - The Consultant warrants to the Employer that it has carried out and will continue to carry out its duties under the Appointment in accordance with the Appointment and that it has exercised and will continue to exercise in the performance of those duties the reasonable skill care and diligence to be expected of a properly qualified member of its profession experienced in carrying out duties such as its duties under the Appointment in relation to works of similar scope, nature and complexity to the Works.

  - The Consultant shall have no liability under Clause 3.1 or Clause 10 of this Deed that is greater or of longer duration than it would have had and shall be entitled in any action or proceedings by the Employer to raise equivalent rights in defence of liability (except for set-off or counterclaim) if in lieu of this Deed the Employer had been a party to the Appointment as joint employer.  Upon the expiration of twelve (12) years from the date of completion of the services in accordance with the PCSA, the liability of the Consultant under this Deed shall cease and determine, save in relation to any claims made by the Employer against the Consultant and notified by the Employer to the Consultant in writing prior thereto.

- intellectual property

  - The Consultant hereby grants to the Beneficiary, free of charge, an irrevocable non-exclusive and transferable (subject to the restrictions contained in clause 7 of this Deed) licence to copy and use the Intellectual Property Rights prepared by or on behalf of the Consultant for any purpose relating to the Works and the Project including the Permitted Uses which are or become vested in the Consultant for the Approved Purposes.

  - The Consultant shall have no liability for use of the Intellectual Property Rights for any purpose other than for which it was prepared and/or provided.

- professional indemnity insurance

  - The Consultant hereby covenants with the Employer to:-

    - take out and maintain professional indemnity insurance cover with a limit of indemnity that shall be a minimum of [ten million pounds (£10,000,000)] [any one occurrence or series of occurrences arising out of one event] and that it will maintain such insurance with reputable insurers carrying on business in the United Kingdom from the date hereof until twelve (12) years after practical completion of the Works, provided that such insurance is generally available in the market to members of the Consultant’s profession at commercially reasonable rates and terms and provided further that payment of any increased or additional premiums or more onerous terms required by insurers by reason of the Consultant’s own claims record or other acts, omissions, matters or things peculiar to the Consultant will be deemed to be within the commercially reasonable rates and terms;

    - provide evidence (as and when reasonably required by the Employer) satisfactory to the Employer of the professional indemnity insurance (referred to in clause 5.1.1) being in full force and effect from the date of the Appointment (such evidence to include details of the cover);

    - provide the Employer with notice of:-

      - any cancellation of the professional indemnity insurance referred to in clause 5.1.1 not less than twenty (20) Business Days prior to the relevant cancellation date; and

      - any adverse material changes to or suspension of cover relevant to the Works not less than twenty (20) days prior to the relevant change or suspension; and

    - inform the Employer as soon as reasonably practicable of any claim under the professional indemnity insurance referred to in clause 5.1.1 in respect of the Works in excess of one million pounds (£1,000,000) and provide such information to the Employer as the Employer may reasonably require in relation to such claim and provide notice of any potential breach of the aggregate limit of the policy.

- liability of partners

Where the Consultant is a partnership, references in this Deed to the "Consultant” will be deemed to include reference to each and every present and future partner of such partnership and the liability of each and every such partner under this Deed will be deemed to be joint and several.

- notices

Any notice to be given by any party to this Deed will be sufficiently served if sent by hand or by post to the registered office or if there is none the last known address of the party to be served.  Any notice sent by hand will be deemed to be served on the date of delivery provided that if any notice sent by hand is sent after 4.45 pm on any day it will be deemed to be served on the next Business Day.  Any notice sent by post will be deemed to have been duly served at the expiration of forty eight (48) hours after the time of posting if the end of that period falls before 4.45pm on a Business Day and otherwise on the next Business Day.

- assignment

The benefit of and the rights of the Employer under this Deed may be assigned without the consent of the Consultant on two (2) occasions only and the Employer will notify the Consultant in writing following any such assignment specifying the name and address of the assignee and the date of the assignment. The Consultant will not contend that any such assignee is precluded from recovering any loss resulting from any breach of this Deed (whatever the date of such breach) by reason only that that person is an assignee and not the original beneficiary hereunder or by reason that the original beneficiary or any intermediate beneficiary escaped any loss resulting from such breach by reason of the disposal of any interest in the Sites or that the original beneficiary or any intermediate beneficiary has not suffered any or as much loss.

- Employer's remedies

The rights and benefits conferred upon the Employer by this Deed are in addition to any other rights and remedies it may have against the Consultant including without prejudice to the generality of the foregoing any remedies in negligence.

- standards of products and MATERIALS

  - The Consultant warrants that it has exercised and will exercise reasonable skill, care and diligence in accordance with this Deed to see that it has not specified for use and it will not specify for use and (as appropriate) it has not authorised or approved and it will not authorise or approve the specification or use by others, of any products or materials not in conformity with relevant British or European Union Standards or Codes of Practice or which at the time of specification are widely known to members of the Consultant’s profession within the European Union to be deleterious to health and safety or to the durability of buildings and/or other structures and/or finishes and/or plant and machinery in the particular circumstances in which they are used.

  - If in the performance of its duties under the Appointment the Consultant becomes aware that it or any other person has specified or used, or authorised or approved the specification or use by others of any such products or materials the Consultant will notify the Employer in writing forthwith.  This clause does not create any additional duty for the Consultant to inspect or check the work of others which is not required by the Appointment.

- severability

If any term, condition or provision of this Deed shall be held to be invalid, unlawful or unenforceable to any extent, such term, condition or provision shall not affect the validity, legality and enforceability of the other provision of or any other documents referred to in this Deed.

- waiver

  - No term or provision of this Deed shall be considered as waived by any party to this Deed unless a waiver is given in writing by that party.

  - No waiver under clause 15.1 shall be a waiver of a past or future default or breach, nor shall it amend, delete or add to the terms, conditions or provisions of this Deed unless (and only to the extent) expressly stated in that waiver.

- third party rights

No term of this Deed is enforceable under the Contracts (Rights of Third Parties) Act 1999 by a person who is not party to this Deed.

- governing law and jurisdiction

This Deed shall be governed by and construed in all respects in accordance with the laws of England and Wales.  The English Courts shall have exclusive jurisdiction to settle any disputes which may arise out of or in connection with this Deed.

- counterparts

This Deed may be executed in one or more counterparts.  Any single counterpart or a set of counterparts executed, in either case, by all the parties shall constitute a full and original instrument for all purposes.

IN WITNESS of which this document is executed as a Deed and is delivered on the date first before written.

EXECUTED AS A DEED by

[CONSULTANT] acting by

a Director and its Secretary/two Directors:-

Director

Director/Secretary

| [THE CORPORATE SEAL of the SECRETARY OF STATE FOR EDUCATION herewith affixed is authenticated by:- | ) ) ) |  |
| --- | --- | --- |
| ………………………………………… Authorised by the Secretary of State |  |  |
| ………………………………………… Full name (BLOCK CAPITALS) |  |  |
| OR [EXECUTED AS A DEED (but not delivered until the date hereof) by affixing the Common deal of [EMPLOYER] in the presence of:- Authorised Signatory] |  |  |
| OR |  |  |
| EXECUTED AS A DEED by [EMPLOYER] acting by a Director and its Secretary/two Directors:- Director Director/Secretary |  |  |
| EXECUTED AS A DEED by [CONTRACTOR] acting by a Director and its Secretary/two Directors:- Director Director/Secretary |  |  |
| OR |  |  |
| EXECUTED AS A DEED by [CONTRACTOR] acting by [insert name] a director of [Contractor] in the presence of:- | ) ) ) |  |
|  |  | …………………………………… |
|  |  | (Director) |
| Witness signature |  |  |
| Witness name: |  |  |
| Witness address: |  |  |
| Witness occupation: |  |  |
| OR |  |  |
| EXECUTED AS A DEED by [CONTRACTOR] acting by its duly authorised attorney |  |  |
| ……………………………………………………. |  |  |
| Attorney Signature |  |  |
| …………………………………………………… |  |  |
| Full name (BLOCK CAPITALS) |  |  |
| Witness |  |  |
| Witness signature |  |  |
| Witness full name (BLOCK CAPITALS) |  |  |
| Witness address:- |  |  |

There may be projects where the Secretary of State is the Employer under this PCSA, but the FST/UTC/Academy/etc. are to appoint the Contractor.

For example, where the Early Works involve off-site/pre-fabricated materials the Contractor should ensure the sub-contracts contain an adequate mechanism for vesting.

Limit of indemnity to be as per the PCSA and approved by the Employer's insurance advisors.