DATED										2018

(1) THE SECRETARY OF STATE FOR EDUCATION

- and -

(2) [CONTRACTOR]

|  | CONTRACT relating to refurbishment works to London House to provide additional accommodation for The Olive School, Preston incorporating the conditions of the JCT Intermediate Building Contract 2016 Edition, with contractor's design |  |
| --- | --- | --- |

This CONTRACT is made on 	2018

BETWEEN:

(1) 	THE SECRETARY OF STATE FOR EDUCATION of Sanctuary Buildings, Great Smith Street, London, SW1P 3BT (the “Employer”)

(2) 	[CONTRACTOR] (company number                     ) whose registered office is situated at                      (the "Contractor").

RECITALS:

First		The Employer wishes to have the following work out the refurbishment of London House, The Olive School Preston, London House, Primrose Hill, Preston, PR1 4BX ("Works") and has had drawings and bills of quantities or a specification or work schedules prepared which show and describe the work to be done.

Second	The Works include the design and construction of refurbishment works to the existing school building, London House, to provide additional school accommodation.  The works require the fit out of a currently unoccupied floor, including Mechanical & Electrical works and the recommissioning/replacement of a disused lift (“the Contractor’s Designed Portion”);

Third	The drawings are numbered/listed in

annexed to this Contract ("Contract Drawings") 

and have for identification been signed or initialled by or on behalf of each Party.

Fourth		The Employer has supplied to the Contractor:

the Bills of Quantities;

the Specification;

the Work Schedules;

other documents showing or describing or otherwise stating his requirements for the design and construction of the Contractor’s Designed Portion (“the Employer’s Requirements”);

particulars of the Intermediate Named Sub-Contract Tender & Agreement ICSub/NAM (comprising a certified copy of the tender for work included in the Bills of Quantities, Specification or Work Schedules for pricing by the Contractor and for which the Contractor is required under clause 3.7 to employ a named person, together with the Intermediate Named Sub-Contract Invitation to Tender and Tender (ICSub/NAM/IT and ICSub/NAM/T) as completed and the Tender Documents referred to in them).

Fifth			The Contractor has:

priced the Bills of Quantities/Specification/Work Schedules (as priced, "Priced Document"), the total of such pricing being the Contract Sum stated in Article 2 ("Pricing Option A"),

and has provided the Employer with the priced schedule of activities annexed to this Contract ("Activity Schedule");

the Priced Documents, the Priced Activity Schedule, where provided, and (where Pricing Option B applies) the (unpriced) Specification have each for identification been signed or initialled by or on behalf of each Party.

Sixth	In response to the Employer's Requirements the Contractor has supplied to the Employer:

documents showing and describing the Contractor's proposals for the design and construction of the Contractor's Designed Portion ("Contractor's Proposals"); and

an analysis of the portion of the Contract Sum relating to the Contractor's Designed Portion ("CDP Analysis").

Seventh	The Employer has examined the Contractor's Proposals and, subject to the Conditions, is satisfied that they appear to meet the Employer's Requirements.  The Employer's Requirements, the Contractor's Proposals and the CDP Analysis have each for identification been signed or initialled by or on behalf of each Party and particulars of each are given in the Contract Particulars.

Eighth	For the purposes of the Construction Industry Scheme (CIS) under the Finance Act 2004, the status of the Employer is, as at the Base Date, that stated in the Contract Particulars.

Ninth		Not used.

Tenth		For the purposes of the Construction (Design and Management) Regulations 2015 ("CDM Regulations") the status of the project that comprises or includes the Works is stated in the Contract Particulars.

Eleventh	Not used.

Twelfth	Where so stated in the Contract Particulars, this Contract is supplemented by the Framework Agreement identified in those Particulars.

Thirteenth Whether any of the Supplemental Provisions 1 to 16 apply is stated in the Contract Particulars.

ARTICLES:

IT IS HEREBY AGREED as follows:

# CONTRACTOR'S OBLIGATIONS

The Contractor shall carry out and complete the Works in accordance with the Contract Documents.

# CONTRACT SUM

The Employer shall pay to the Contractor at the times and in the manner specified in the Conditions the VAT exclusive sum of [                   pounds] (£                    ) ("Contract Sum") or such other sum as shall become payable under this Contract.

# ARCHITECT/CONTRACT ADMINISTRATOR

For the purposes of this Contract the "Architect/Contract Administrator" is Mott MacDonald Ltd or, if he ceases to be the Architect/Contract Administrator, such other person as the Employer nominates within a reasonable time but in any case no later than 10 Business Days after such cessation, not being a person whom the Contractor no later than 5 Business Days after such nomination shall object to for reasons considered to be sufficient by a person appointed pursuant to the procedures under this Contract relevant to the resolution of disputes or differences.  Provided always that no person subsequently appointed to be the Architect/Contract Administrator under this Contract shall be entitled to disregard or overrule any certificate or opinion or decision or approval or instruction given or expressed by the Architect/Contract Administrator for the time being.

# QUANTITY SURVEYOR

For the purposes of this Contract the “Quantity Surveyor” is Mott MacDonald Ltd or, if he ceases to be the Quantity Surveyor, such other person as the Employer nominates.

# PRINCIPAL DESIGNER

## The “Principal Designer” for the purposes of the CDM Regulations is the Contractor or such other person as the Employer at any time appoints to fulfil that role.

# PRINCIPAL CONTRACTOR

## The "Principal Contractor" for the purposes of the CDM Regulations is the Contractor, or such replacement as the Employer at any time appoints to fulfil that role.

# ADJUDICATION

If any dispute or difference arises under this Contract either Party may refer it to adjudication in accordance with clause 9.2.

# LEGAL PROCEEDINGS

Subject to Article 7, if any dispute or difference as to any matter or thing of whatsoever nature arising under this Contract or in connection therewith shall arise between the Contractor and the Employer either during the progress of the Works or after the completion or abandonment of the Works or after the determination of the employment of the Contractor it shall be determined by legal proceedings and the English Courts shall have jurisdiction over any such dispute or difference.

# COLLATERAL WARRANTIES: THE CONTRACTOR

## The Contractor shall execute and deliver to the Employer by the date of this Contract collateral warranties in the form of Annex 1 to this Contract with only such amendments as the Employer may approve in favour of:

### any freeholder or landlord of the Sites (where this is not the Employer); and

### Tauheedul Education Trust.

## Should the collateral warranties from the Contractor not be delivered to the Employer within 10 Business Days of a written request from the Employer then the Employer shall be entitled to withhold all future payments to the Contractor until such time as the relevant collateral warranties have been provided to the Employer.

# COLLATERAL WARRANTIES: SUB-CONTRACTORS

## In this Article 10 ‘Principal Building Sub-Contractor’ means any Sub-Contractor or supplier of the Contractor for the following elements of the Works:

[Ground improvement works]

[Piling]

[Structural steel frame/roof structure]

[Pre-cast concrete floors/stairs]

[Profile metal cladding/roofing]

[Mechanical services]

[Electrical services]

[Fenestration] and

[Lifts].

## Each of the Principal Building Sub-Contractors shall be appointed by deed, and within 5 Business Days of the appointment of a Principal Building Sub-Contractor the Contractor shall supply a complete copy of the sub-contract to the Employer.

## The Contractor shall procure that every Principal Building Sub-Contractor shall provide to the Employer collateral warranties in the form as set out in Annex 1 to this Contract with only such amendments as the Employer may approve in favour of:

### any freeholder or landlord of the Sites (where this is not the Employer);

### Tauheedul Education Trust.

## The Contractor shall procure that each Principal Building Sub-Contractor takes out and maintains in force  professional indemnity insurance ("PI Insurance") provided that such insurance is generally available in the market to members of the relevant Principal Building Sub-Contractor's trade at commercially reasonable rates and provided further that payment of any increased or additional premiums required by insurers by reason of the Principal Building Sub-Contractor's own claims record or other acts, omissions, matters or things peculiar to the relevant party will be deemed to be within the reasonable rates.

## The Contractor shall provide evidence satisfactory to the Employer (as and when reasonably required by the Employer) of the PI Insurance being in full force and effect for the period beginning on the earlier of the Date of Possession or, the date of this Contract and ending 12 years after the date of Practical Completion of the Works pursuant to clause 2.27 in respect of the Works which shall be at the appropriate level as set out in the table below:

| Principal Building Sub-Contractor | Level of PI Insurance |
| --- | --- |
| [Ground improvement works] | a minimum of five million pounds (£5, 000, 000)in the aggregate with a minimum of one (1) automatic full reinstatement of the aggregate indemnity limit in any one (1) year of insurance |
| [Piling] | a minimum of five million pounds (£5, 000, 000) in the aggregate with a minimum of one (1) automatic full reinstatement of the aggregate indemnity limit in any one (1) year of insurance |
| [Structural steel frame/roof structure] | a minimum of five million pounds (£5, 000, 000) in the aggregate with a minimum of one (1) automatic full reinstatement of the aggregate indemnity limit in any one (1) year of insurance |
| [Pre-cast concrete floors/stairs] | a minimum of five million pounds (£5, 000, 000) in the aggregate with a minimum of one (1) automatic reinstatement of the aggregate indemnity limit in any one (1) year of insurance |
| [Profile metal cladding] | a minimum of five million pounds (£5, 000, 000) in the aggregate with a minimum of one (1) automatic full reinstatement of the aggregate indemnity limit in any one (1) year of insurance |
| [Mechanical services] | a minimum of five million pounds (£5, 000, 000) in the aggregate with a minimum of one (1) automatic full reinstatement of the aggregate indemnity limit in any one (1) year of insurance |
| [Lifts] | a minimum of five million pounds (£5, 000, 000) in the aggregate with a minimum of one (1) automatic full reinstatement of the aggregate indemnity limit in any one (1) year of insurance |

## Should the collateral warranties from the Principal Building Sub-Contractors not be delivered to the Employer within 10 Business Days of a written request from the Employer then the Employer will be entitled to withhold all future payments to the Contractor in respect of that particular Principal Building Sub-Contractor’s work until such time as the relevant collateral warranty has been delivered.

## The Employer’s right to withhold payment under Article 10.6 shall not apply once the Contractor satisfies its obligations under Article 10.

## If the Contractor terminates the employment of any Principal Building Sub-Contractor, he shall forthwith give notice in writing to the Employer of such event and, as soon as practicable, appoint or employ a substitute whose identity shall first be approved by the Employer (such approval not to be unreasonably withheld or delayed).  The Contractor shall procure the execution by such substitute Principal Building Sub-Contractors, of collateral warranty agreements on like terms to those provided for in this Article 10 upon the appointment or engagement of any such substitute Principal Building Sub-Contractors and deliver the same forthwith to the Employer.

# DESIGN CONSULTANTS

## Within 15 Business Days of executing this Contract, the Contractor shall appoint the following consultants (or such other consultants as the Employer shall approve) for the purposes of the Works:

## [Architect];

## [Mechanical and Electrical];

## [Civil and Structural];

## [list any other consultants appointed by the Contractor]

## (together the “Design Consultants”).

## The Design Consultants shall be appointed by deed, such terms to be approved by the Employer (acting reasonably).

## Within 5 Business Days of the appointment of each Design Consultant the Contractor shall supply to the Employer a completed certified copy of the Design Consultant’s deed of appointment.

## The Contractor shall not dismiss any of the Design Consultants or vary the terms of their appointment without the written approval of the Employer.

## If the employment of any Design Consultant is terminated before the completion of the services allocated to him, the Contractor shall as soon as is practicable but on 5 Business Days’ notice to the Employer appoint another consultant to complete those services (save any consultant to whom the Employer shall make reasonable objection in writing).  The foregoing provisions of this Article 11 shall apply to such replacement consultant, with such changes as deemed necessary.

## The Contractor shall procure that every Design Consultant shall provide to the Employer collateral warranties in the form set out in Annex 1 of this Contract with only such amendments as the Employer may approve in favour of:

### the Employer;

### Tauheedul Education Trust.

## Should the collateral warranties from the Design Consultants not be delivered to the Employer within 10 Business Days of a written request from the Employer then the Employer will be entitled to withhold all future payments to the Contractor in respect of that particular Design Consultant’s work until such time as the relevant collateral warranty has been delivered.

## The Employer’s right to withhold payment under Article 11.9 shall not apply once the Contractor satisfies its obligations under this Article 11.

## The Contractor shall procure that each Design Consultant takes out and maintains in force PI Insurance provided that such insurance is generally available in the market to members of the relevant Consultant's profession at commercially reasonable rates and provided further that payment of any increased or additional premiums required by insurers by reason of the Design Consultant's own claim record or other acts, omissions, matters or things peculiar to the relevant party will be deemed to be within the reasonable rates.

## The Contractor shall provide evidence satisfactory to the Employer (as and when reasonably required by the Employer) of the PI Insurance being in full force and effect for the period beginning on the earlier of the Date of Possession or, the date of this Contract and ending 12 years after the date of Practical Completion of the Works pursuant to clause 2.27 in respect of the Works which shall be at the appropriate level as set out in the table below:

| Novated/Design Consultant | Level of PI Insurance |
| --- | --- |
| Architect | a minimum of ten million pounds (£10,000,000) each and every claim |
| Structural and civil engineer | a minimum of ten million pounds (£10,000,000) each and every claim |
| Mechanical and electrical engineer | a minimum of ten million pounds (£10,000,000) each and every claim |
| Any other member of Professional Team | a minimum of ten million pounds (£10,000,000) each and every claim |

# PARENT COMPANY GUARANTEE

The Contractor shall procure the execution and delivery to the Employer by its Parent, within 10 Business Days of a written request from the Employer, of a parent company guarantee, in the form set out at Annex 2 to this Contract with only such amendments as the Employer may approve. In the event of any change of ownership or control in the Contractor the Contractor shall immediately provide a replacement parent company guarantee.

13.      PRE-CONSTRUCTION SERVICES

The Contractor acknowledges that the terms and conditions of this Contract are                    deemed to apply to all the Works (including any Works undertaken under the Pre-Construction Services Agreement) either which the Contractor has commenced, provided or completed or which the Contractor has procured the commencement, provision and completion of prior to the date of this Contract.

14.      EMPLOYER’S POLICIES

The Contractor shall ensure the Works fully comply with all applicable Employer’s Policies.

15.     NOT USED

16.      NOT USED

17.       SCHEDULE OF AMENDMENTS

- The Conditions of the JCT Intermediate Building Contract with contractor's design 2016 edition (“ICD 2016”) are intended to be and are hereby incorporated into and amended and supplemented by the Schedule of Amendments contained in Appendix A to this Contract and this Contract shall be read and construed accordingly. In the case of inconsistency between the Schedule of Amendments and any other term of this Contract, the Schedule of Amendments shall prevail.

CONTRACT PARTICULARS

|  | Contract Particulars |  |
| --- | --- | --- |
|  | Note: An asterisk (*) indicates text that is to be deleted as appropriate |  |
|  | Part 1: General |  |
| Clause etc. | Subject |  |
| Fourth Recital | Employer's Requirements (State reference numbers and dates or other identifiers of documents in which these are contained). |  |
| Sixth Recital | Contractor's Proposals (State reference numbers and dates or other identifiers of documents in which these are contained). |  |
| Sixth Recital | CDP Analysis (State reference numbers and dates or other identifiers of documents in which these are contained). |  |
| Eighth Recital and clause 4.6 | Construction Industry Scheme (CIS) | Employer at the Base Date * is a 'contractor' for the purposes of the CIS |
| Tenth Recital | CDM Regulations | The project * is notifiable |
| Eleventh Recital | Description of Sections (if any) (If not shown or described in the Bills of Quantities/Specification/Work Schedules or the Contract Drawings, state the reference numbers and dates or other identifiers of documents in which they are shown). |  |
| Twelfth Recital | Framework Agreement (if applicable) (State date, title and parties) | Not applicable |
| Thirteenth Recital and Schedule 5 | Supplemental Provisions (Where neither entry against one of Supplemental Provisions 1 to 6 below is deleted, that Supplemental Provision applies.) |  |
|  | Collaborative working | Supplemental Provision 1 applies |
|  | Health and safety | Supplemental Provision 2 applies |
|  | Cost savings and value improvements | Supplemental Provision 3 applies |
|  | Sustainable development and environmental considerations | Supplemental Provision 4 applies |
|  | Performance Indicators and monitoring | Supplemental Provision 5 does not apply |
|  | Notification and negotiation of disputes | Supplemental Provision 6 applies |
|  | Where Supplemental Provision 6 applies, the respective nominees of the Parties are | Employer's nominee Mott MacDonald Ltd |
|  |  | Contractor's nominee |
|  |  | or such replacement as each Party may notify to the other from time to time |
|  | Arbitration | Clauses 9.3 to 9.8 (Arbitration) Do not apply |
| 1.1 | Base Date | The date of this Contract |
| 1.1 | BIM Protocol (where applicable) (state title, edition, date or other identifiers of the relevant documents.) | Annex 5 |
| 1.1 | Date for Completion of the Works (where completion by Sections does not apply) | 31 August 2018 |
| 1.7 | Addresses for service of notices by the Parties (If none is stated, the address in each case, unless and until otherwise agreed and subject to clause 1.7.3, shall be that shown at the commencement of the Agreement) | Employer: Mott MacDonald, Spring Bank House, 33 Stamford Street, Altincham, WA14 1ES |
|  |  | Contractor |
| 2.4 | Date of Possession of the Sites (where possession by Sections does not apply) |  |
| 2.5 | Deferment of possession of the Sites (where possession by Sections does not apply) | Clause 2.5 * applies Maximum period of deferment is 6 weeks |
| 2.23.2 | Liquidated damages (where completion by Sections does not apply) | at the rate of £500 per week or pro rata part therefor |
| 2.29 | Sections: Section Sums | Not applicable. |
| 2.30 | Rectification Period | 12 months from the date of Practical Completion of the Works |
| 2.34.3 | Limit of Contractor’s liability | £[one and a half times contract sum] |
| 4.7 | Advance payment | Clause 4.7 does not apply |
| 4.7 | Advance Payment Bond | An advance payment bond is not required |
| 4.8.1 | Interim payments - Interim Valuation Dates (If no date is stated, the first Interim Valuation Date is one month after the Date of Possession.) | The first Interim Valuation Date is one month after the Date of Possession and thereafter the same date in each month or the nearest Business Day in that month |
| 4.9.1 | Interim payments - percentages of value |  |
|  | Where the Works, or those works in a Section, have not achieved Practical Completion, the percentage of total value in respect of the works that have not achieved Practical Completion is (The percentage is 95 per cent unless a different rate is stated). | 95 per cent |
|  | Where the Works, or those works in a Section, have achieved Practical Completion, the percentage in respect of the completed works is (The percentage is 97½ per cent unless a different rate is stated). | 97.5 per cent |
| 6.4.1 | Contractor's Public Liability insurance: injury to persons or property – the required level of cover is not less than | £10,000,000 for any one occurrence or series of occurrences arising out of one event |
| 6.5.1 | Insurance - liability of Employer | [Not required] |
| 6.7 and Schedule 1 | Insurance of the Works - Insurance Options | Schedule 1: Insurance Option C (amended) applies |
|  | Percentage to cover professional fees (If no other percentage is stated, it shall be 15 per cent.) Where Insurance Option A applies and cover is to be provided under the Contractor's annual policy (paragraph A.2), the annual renewal date is (as supplied by the Contractor) Where Insurance Option C applies, paragraph C.1 (Unless otherwise state, paragraph C.1 applies. If it is not to apply, state the reference number and date or other identifier of the replacement document(s).) | 15 per cent ……….. Applies (as amended) |
| 6.10 and Schedule 1 | Terrorism Cover - details of the required cover (Unless otherwise stated, Pool Re Cover is required.) | Pool Re Cover is required |
| 6.15 | Joint Fire Code | The Joint Fire Code applies |
|  | If the Joint Fire Code applies, state whether the insurer under Schedule 1, Insurance Option A, B or C (paragraph C.2) has specified that the Works are a "Large Project": | No |
| 6.18 | Joint Fire Code - amendments/revisions (The cost shall be borne by the Contractor unless otherwise stated.) | The cost, if any, of compliance with amendment(s) or revision(s) to the Joint Fire Code shall be borne by the Contractor |
| 8.9.2 | Period of suspension (If none is stated, the period is 2 months). | 2 months |
| 8.11.1.1 to 8.11.1.5 | Period of suspension (If none is stated, the period is 2 months). | 2 months |
| 9.2.1 | Adjudication | Chairman of the Technology and Construction Solicitors' Association. |
|  | Nominating body - where no Adjudicator is named or where the named Adjudicator is unwilling or unable to act (whenever that is established) (Where an Adjudicator is not named and a nominator has not been selected, the nominator shall be the nominator- listed opposite selected by the Party requiring the reference to adjudication). | Technology and Construction Solicitors' Association |
| 9.4.1 | Arbitration - appointer of Arbitrator (and of any replacement) | Does not apply |

| [THE CORPORATE SEAL of the SECRETARY OF STATE FOR EDUCATION herewith affixed is authenticated by: | ) ) ) |  |
| --- | --- | --- |
| ………………………………………… Authorised by the Secretary of State |  |  |
| ………………………………………… Full name (BLOCK CAPITALS) |  |  |
| EXECUTED AS A DEED by [CONTRACTOR] acting by [insert name] |  | ) |  |  |
| a director of [Contractor] |  | ) |  |  |
| in the presence of: |  | ) |  |  |
|  |  | ) |  | ……………………………………… |
|  |  |  |  | (Director) |
| Witness signature |  |  |  |  |
| Witness name: |  |  |  |  |
| Witness address: |  |  |  |  |
| OR |  |  |  |  |
| EXECUTED as a deed by [CONTRACTOR] acting by its duly authorised attorney under a power of attorney dated [ ] |  |  |  |  |
| ………………………………………………….. |  |  |  |  |
| Attorney Signature |  |  |  |  |
| …………………………………………………. |  |  |  |  |
| Full name (BLOCK CAPITALS) |  |  |  |  |
| Witness |  |  |  |  |
| Witness signature |  |  |  |  |
| Witness full name (BLOCK CAPITALS) |  |  |  |  |
| Witness address: |  |  |  |  |

APPENDIX A

Schedule of Amendments to Conditions of Contract

CONDITIONS

Section 1	Definitions and Interpretation

1.1	Definitions

Amend existing definitions and insert new definitions, as follows:

| Asbestos | has the meaning given to it in the Control of Asbestos Regulations 2012 SI 2012/632; |
| --- | --- |
| Barred Lists | the barred lists provided for under the Safeguarding Vulnerable Groups Act 2006 as amended by the Protection of Freedoms Act 2012 (as may be amended or re-enacted from time to time); |
| Buildings | any building or other erection at any of the Sites; |
| CBO | a Criminal Behaviour Order as defined in the Anti-social Behaviour, Crime and Policing Act 2014; |
| Construction Programme | the programme for the carrying out and completion of the Works in accordance with the terms of this Contract and set out in Annex 6; |
| Contamination | all or any pollutants or contaminants, including any chemical or industrial, radioactive, dangerous, toxic or hazardous substance, waste or residue (whether in solid, semi-solid or liquid form or a gas or vapour); |
| Contract | the Articles, Contract Documents, Conditions, Schedule of Amendments and any other document forming part of this contract; |
| Convictions | other than in relation to any minor road traffic offences, any previous or pending prosecutions, convictions, cautions and binding overs (including any spent convictions as contemplated by section 1(1) of the Rehabilitation of Offenders Act 1974 by virtue of the exemptions specified in Part II of Schedule 1 of the Rehabilitation of Offenders Act 1974 (Exemptions) Order 1975 (SI 1975/1023) or any replacement or amendment to that Order); |
| Data Protection Law | - the Data Protection Act 1998 and all other applicable laws and regulations from time to time in force relating to data protection, privacy and the processing of personal data, including, on and from 25 May 2018, the GDPR, and the LED together with all legally binding guidance and codes of practice issued or adopted by a regulator (or group of regulators) with jurisdiction over the data processing arrangements contemplated in this Contract; |
| Design Consultants | has the meaning given to it in Article 11.3; |
| Disclosure and Barring Scheme | the disclosure and barring scheme operated by the Disclosure and Barring Service; |
| Disclosure and Barring Service | the non-departmental public body established pursuant to the Protection of Freedoms Act 2012; |
| Educational Services | the provision of teaching and pastoral support for school age children, the provision of careers advice, liaison with parents and guardians of pupils and the carrying on of extra-curricular activities for pupils and the use of educational accommodation by the local community; |
| Employer's Policies | the policies notified to the Contractor by the Employer and listed in Annex 13; |
| Enhanced with List Check | the check carried out by the Disclosure and Barring Service that also includes a check of the Barred Lists; |
| Existing Buildings | the buildings at the School shown in the plans in Annex 8 prior to the relevant Completion Date but excluding any new facilities comprising the Works; |
| Funder | - delete; |
| GDPR | - the European General Data Protection Regulation, namely Regulation (EU) 2016/679 of the European Parliament and of the Council of 27 April 2016 on the protection of natural persons with regard to the processing of personal data and on the free movement of such data, and repealing Directive 95/46/EC; |
| Good Industry Practice | that degree of skill, care, prudence and foresight which would reasonably and ordinarily be expected from time to time of a skilled and experienced building contractor under the same or similar circumstances; |
| Judicial Proceedings | the grant of permission for an application and any subsequent application for judicial review or related process under Part 54 of the Civil Procedure Rules in respect of the planning permission planning permission to be defined on a project specific basis by reference to the specific detailed/full planning permission only excluding any revised or replacement planning permissions; |
| Judicial Proceedings Action | any court order or declaration made by a relevant court (including without limitation the granting of an injunction) arising out of or in connection with any Judicial Proceedings which renders unlawful and/or prevents the performance of all or part of the Contractor's obligations under this Contract; |
| LED | Law Enforcement Directive Directive (EU) 2016/680); |
| Named Employee | has the meaning set out in clause 2.35.1 of this Contract; |
| New Buildings | any Buildings constructed pursuant to this Contract; |
| Parent | the Contractor's parent company named in the Framework Agreement; |
| Personal Data | personal data as defined in the Data Protection Law which is supplied to the Contractor by the Employer or obtained by the Contractor in the course of performing the Works; |
| Practical Completion | a stage of completeness of the Works which allows the Sites to be occupied and used and in which there are no apparent deficiencies or defects and no incomplete items of work which would or could compromise the health and safety of persons entering and/or occupying the Property; and/or given their cumulative number and/or nature, have more than a trivial impact on the beneficial occupation and use of the Property, by reason of their rectification or completion; and the Sites has been substantially cleared of all temporary buildings, builders' plant and equipment, unused materials and rubbish provided that where the Contract Documents expressly state that the commissioning, testing and/or adjustment of any mechanical or electrical services installations forming part of the Works is to be completed before Practical Completion of the Works is to be regarded for the purposes of this Contract as achieved, then the Works shall not be considered to have achieved Practical Completion for the purposes of this Contract until such commissioning testing and/or adjustment is completed as the Contract Documents require; |
| Pre-Construction Services Agreement | the pre-construction services agreement between the Employer and the Contractor dated [ ] relating to the provision of pre-construction services; |
| Principal Designer | the person named in Article 5 or any successor appointed by the Employer; |
| Property | the property comprised of the completed Works; |
| Purchaser | delete; |
| Refurbished Buildings | the Existing Buildings shown in the plans in Annex 8 to be refurbished or remodelled (including any demolition) pursuant to this Contract; |
| Schedule of Amendments | the schedule of additional amendments, modifications and changes to the Conditions as set out in this Appendix A; |
| School | - The Oliver School Preston, London House, Primrose Hill, Preston, PR1 4BX; |
| Sensitive Works | the carrying out of any part of the Works (including the making good of any defect) in or on any part or parts of the Sites which may allow direct access to premises occupied or used or likely to be occupied or used, during the course of the Works (including the making good of any defect) by pupils attending a school; |
| Sites | the work area or areas edged red on the relevant Site Plan(s) together with the relevant Buildings or relevant parts of Buildings within the aforementioned work areas and the service ducts and media for all utilities and services serving the Buildings or relevant party(s) of the Buildings; |
| Site Plan(s) | the plan or plans of the Sites set out in Annex 4; |
| Site Surveys | the surveys of the Sites dated [ ] carried out by [ ] and set out in Annex 9; |
| Sub-Contractor | any person engaged as an independent contractor by the Contractor to carry out and complete all or any part of the Works; |
| Supplier | any person engaged by the Contractor to provide goods or materials required by the Contractor for incorporation into the Works or any part thereof; |
| Works Insurance Policy | delete "under whichever of Insurance Options A, B or C applies" and replace with "by the Contractor"; |

1.6	Contracts (Rights of Third Parties) Act 1999

Delete and insert a new clause as follows:

“This Contract does not create any right enforceable by any person not a party to it (whether pursuant to the Contracts (Rights of Third Parties) Act 1999 or otherwise) except that a person who is a successor to or an assignee of the rights of the Employer is deemed to be a party to this Contract."

1.9	Effect of Final Certificate

1.9.1.1	Delete and insert "Not Used"

1.10	Effect of certificates other than Final Certificate

In line 1, delete "Save as stated in clause 1.9 no" and insert "No comment, notice, instruction, statement or"

Section 2	Carrying out the Works

2.1	General obligations

2.1.3 delete “regulations 8 to 10 of”.

Insert new clause 2.1.4 as follows:

"2.1.4.1 The Contractor shall, at all times, take all reasonable steps to reduce and prevent any public or private nuisance (including, without limitation, any such nuisance caused by noxious fumes, noisy working operations or the deposit of any material or debris on the public highway) or other interference with the rights of any adjoining or neighbouring landowner, tenant or occupier or any Statutory Undertaker arising out of the carrying out of the Works or of any obligation pursuant to clause 2.30 and shall assist the Employer in defending any action or proceedings which may be instituted in relation thereto.

2.1.4.2	The Employer shall, if so requested by the Contractor, supply to the Contractor in such time as may be reasonable, having regard to the time and nature of any such request, any relevant information in the possession of the Employer relating to the rights of such third parties.

2.1.4.3	The Contractor shall be responsible for and shall be liable to the Employer from and against any and all reasonably foreseeable and direct expenses, liabilities, losses, claims and proceedings whatsoever resulting from any such nuisance or interference, save only where such nuisance or interference is the consequence of an instruction of the Employer.

2.1.4.4	Without prejudice to the Contractor’s obligations under clause 2.1.4.1 the Contractor shall ensure that there is no trespass on or over any adjoining or neighbouring property arising out of or in the course of or caused by the carrying out of the Works or of any obligation pursuant to clause 2.30.

2.1.4.5	If the carrying out of the Works or of any obligation pursuant to clause 2.30 is likely to necessitate any interference (including without limitation, the oversailing of tower crane jibs) with the rights of adjoining or neighbouring owners or occupiers, then the Contractor shall, at no cost to the Employer, obtain the prior written agreement of such owners and/or occupiers thereto, and such agreement shall be subject to the approval of the Employer before execution.  The Contractor shall comply in every respect with any conditions contained in any such agreement."

Insert new clause 2.1.5 as follows:

"2.1.5	The Contractor has had sufficient opportunity to and shall be deemed to have inspected and examined the Sites, its surroundings and shall be deemed to have fully acquainted himself with the same and to have obtained all necessary information as to risks, contingencies and all other circumstances influencing and affecting the Works and Contract Sum. The Contractor shall not have or make any claim whether in contract, tort or by way of misrepresentation or otherwise in respect of information provided or statements made by or on behalf of the Employer in respect of such risks, contingencies or circumstances relating thereto."

Insert new clause 2.1.6 as follows:

"2.1.6	In performing his obligations under this Contract, the Contractor shall, and shall ensure that each of its sub-contractors shall, comply with the Modern Slavery Act 2015, have and maintain throughout the term of this Contract its own policies and procedures to ensure compliance."

Insert new clause 2.1.7 as follows:

"2.1.7	No inspection, test, review, consent, notice, permission, payment, certificate or other approval made or given by or on behalf of the Employer under the Contract, or any failure to make or give the same, shall relieve the Contractor in whole or in part of any of his obligations or liabilities under this Contract, whether by way of contribution or otherwise".

2.2	Materials, goods and workmanship

2.2.1	Delete the second sentence and substitute with:

"Unless otherwise specified in the Contract Documents or agreed between the Parties:

2.2.1.1	all materials and goods for the Works shall be new, appropriate for use in the Works, of a satisfactory quality and fit for the purpose or purposes stated or otherwise reasonably to be inferred from the Contract Documents and adhere to Good Industry Practice; and

2.2.1.2	workmanship for the Works shall be of a satisfactory quality and standard appropriate for the Works."

Insert a new clause 2.2.3 as follows:

"2.2.3	The Contractor shall not specify or approve for use, use or permit to be used in connection with the Works any materials which at the time of specification or use (as the case may be):

2.2.3.1	are known to be deleterious (either to health and safety or to the durability of the Works); or

2.2.3.2	contravene any relevant standard or code of practice issued from time to time by the BSI Group or under a European directive relating to standards or Good Industry Practice; or

2.2.3.3	do not accord with the guidelines contained in the edition of the publication Good Practice in Selection of Construction Materials (British Council for Offices (BCO)), current at the date of specification or use."

2.4	Date of possession - progress

At the end of the clause, after "clause 2.25", insert ", clause 2.4A".

Insert a new clause 2.4A as follows:

2.4A	"Upon any determination of the Contractor's employment under Section 8 or if this Contract is otherwise determined, repudiated or discharged, the Contractor shall, notwithstanding that the validity of such determination, repudiation or discharge may be disputed by the Contractor (and unless the Employer otherwise agrees in writing), immediately carry out all instructions of the Employer with regard to the conclusion of work on the Sites, the delivery to the Employer of all Contractor's Design Documents (whether or not in the course of preparation or production), the protection of the Works and any goods and materials for the Works, the safe and orderly removal of all plant, equipment and other items belonging to the Contractor and the Contractor shall vacate the Sites and deliver to the Employer possession of the Sites and of the Works in a neat and tidy condition."

2.7	Work not forming part of the Contract

Delete the clause and replace with the following:

"2.7.1	The Contractor shall permit the execution of work not forming part of this Contract by the Employer and/or any persons authorised or licensed by the Employer to carry out such work on those parts of the Sites in the Contractor's possession (including Statutory Undertakers and any other authorities).  The Contractor shall at any time allow the Employer and/or any such persons to re-enter the Sites for the purposes of executing such work or to install any goods, equipment or other articles for fitting out.  Provided always that the Employer shall use all reasonable endeavours to procure that the execution of such work does not obstruct, interfere with or delay the Contractor in carrying out the Works.

2.7.2	The Contractor shall use all reasonable endeavours not to interfere with or impede the progress of any works being carried out by the Employer and/or any person authorised or licensed by the Employer to carry out such works and shall observe all reasonable requirements of the same in relation to the carrying out of such works.

2.7.3	Each person referred to in this clause 2.7 shall, for the purposes of clauses 6.1 to 6.3 be deemed to be a person for whom the Employer is responsible and not to be a sub-contractor of the Contractor.

2.7.4	The execution of any work referred to in this clause 2.7 shall not in any way be deemed to be or treated as taking possession of part or parts of the Works by the Employer as referred to in clause 2.25 and the provisions of clauses 2.25 to 2.29 shall not apply to the execution of such work."

2.8	Contract Documents

Insert new clause 2.8.5 as follows:

"2.8.5	If the employment of the Contractor under this Contract is terminated for any reason, the Contractor will forthwith deliver to the Employer two copies of the Contractor's Design Documents."

2.11	Further drawings, details and instructions

Insert new clause 2.11.4 as follows:

"2.11.4	Where under this Contract the Contractor is to provide to the Architect/Contract Administrator drawings details or other documents (including any such drawings details or other documents to be supplied to the Contractor by its Sub-Contractors and/or Suppliers) for review comment on and/or approval by the Architect/Contract Administrator the Contractor shall provide such drawings details or other documents to the Architect/Contract Administrator in sufficient time to allow the Architect/Contract Administrator to properly review comment on and/or approve the same without any delay being caused to the carrying out of the Works."

2.11A	Construction Programme

Insert new clause 2.11A as follows:

“2.11A.1 The Contractor shall produce the Construction Programme to the Employer prior to the Date of Possession (or, if there are Sections, prior to the first of the Dates of Possession) and shall thereafter revise the Construction Programme as appropriate from time to time (and if and whenever there is any material delay to the execution of the Works) so as to minimise or avoid any anticipated delay or disruption to the carrying out of the Works, and shall provide the Employer with the revised Construction Programme.

2.11A.2 Each month the Contractor shall report to the Employer in writing comparing the progress of the Works with the Construction Programme current at that time, and promptly advise the Employer of any delay or disruption to the Works, setting out the measures he is taking or proposes to take to minimise or make good such delay or disruption.”

2.17	Design Work – liabilities and limitation

In line 3, delete "subject to Insurance Options B or C (if applicable)"

2.19	Notice of delay - extensions

2.19.1	In lines 5 and 6 after "save where these Conditions expressly provide otherwise", insert "and provided that the Contractor has made reasonable and proper efforts to mitigate such delay and the effects of such delay".

2.21	Practical Completion, Lateness and Liquidated Damages

In line 2, after "clauses 2.32 and 3.18", insert "and (if the Contractor is and remains the Principal Designer) he has complied with clause 3.18.2".

2.22	Certificate of non-completion

In line 2, after "to that effect." insert a new second sentence as follows:

"Such certificate shall (unless cancelled as hereinafter provided or revised in proceedings pursuant to Article 7) be conclusive and binding on the Contractor until final ascertainment or agreement between the Parties as to the matters to which it relates."

2.27	Defects etc. - Relevant Part

At the end of clause 2.27 insert as follows:

"Provided that the Architect/Contract Administrator shall not be required to issue such certificate any earlier than 10 Business Days after the end of the Rectification Period applicable to such Relevant Part"

2.28	Non-Completion Notice

In line 1, delete "under Insurance Option A, B or C.2 whichever applies" and replace with "paragraph C.2 of Insurance Option C"

2.30	Rectification

In line 1, after "which" insert "remain at Practical Completion of the Works or such Section or which".

In line 4, after "this Contract", insert "or to frost occurring before Practical Completion of the Works or a Section".

In line 4, after "be made good by the Contractor", insert "to the satisfaction of the Architect/Contract Administrator and as soon as practicable following the delivery to him of particulars of such defects (and if the Architect/Contract Administrator so directs, outside the normal working hours of the Contractor)".

Insert, at the end of the clause, the following new final sentence:

"If the Contractor fails to remedy any defect, shrinkage or other fault or complete any outstanding item of work which he is required to remedy or complete within a reasonable time of receipt of an instruction to do so (and in any event within a period of 10 Business Days or such longer period as the parties may, acting reasonably, agree), the Employer shall be entitled to employ or pay others to remedy the outstanding items and the reasonable and proper costs thereof shall be a debt payable by the Contractor to the Employer."

2.31	Certificate of making good

At the end of the clause insert as follows:

"Provided that the Architect/Contract Administrator shall not be required to issue any certificate to that effect any earlier than 10 Business Days after the end of the relevant Rectification Period."

CDP Design Work

2.32	As-built Drawings

Renumber clause 2.32 as 2.32.1 and insert new clause 2.32.2 as follows:

"2.32.2	Notwithstanding any provision to the contrary in this Contract, the Contractor shall not be entitled to any payment of the Retention that would (but for this provision) become due and payable under this Contract until the provisions of clause 2.32.1 have been complied with."

2.33	Copyright and use

2.33.1	In line 1 delete "Subject to all sums due and payable under this Contract to the Contractor having been paid, the" and insert "The".

On line 5 after "maintenance," insert "extension".

Insert new clauses 2.33.3, 2.33.4 and 2.33.5 as follows:

2.33.3	The Contractor warrants to the Employer that the use by the Employer of any of the Contractor's Design Documents for any purpose provided for in clause 2.33.1 will not infringe the rights of any third party in relation to the same.

2.33.4	If the employment of the Contractor under this Contract is terminated the Contractor hereby agrees that the licence in respect of the Contractor's Design Documents granted pursuant to clause 2.33.1 shall continue in all respects and shall not be affected by such termination, and the Contractor shall when requested in writing to do so by the Employer deliver up forthwith to the Employer two copies of the Contractor's Documents.

2.33.5	The Contractor warrants to the Employer and undertakes to procure that his Sub-Contractors and Suppliers shall waive any rights the Contractor, the Sub-Contractors and/or Suppliers may have pursuant to Section 80 of the Copyright, Designs and Patents Act 1988."

2.34	Design liabilities and limitation

Delete the clause and replace with the following:

"2.34.1		The Contractor warrants and undertakes to the Employer that:

2.34.1.1	he has exercised and will continue to exercise in the design of the CDP Works the skill, care and diligence reasonably to be expected of a properly qualified and competent professional architect or, as the case may be, other appropriate professional designer experienced in the design of works of a similar size, scope and complexity as the CDP Works;

2.34.1.2	he is responsible for the entire design of the CDP Works including any design contained in the Employer's Requirements (and will notify the Employer if the Employer's Requirements are inadequate or inconsistent immediately upon such inadequacy or inconsistency becoming apparent), all design contained in the Contractor's Proposals and all design which he prepares or has prepared on his behalf by the Contractor's Consultants or any Sub-Contractors;

2.34.1.3	the design of the CDP Works and of each part of the CDP Works will, when completed, comply with any performance-related requirement included or referred to in the Contract Documents and all Statutory Requirements; and

2.34.1.4	the various elements of the design of the CDP Works will be properly co-ordinated and integrated one with another and with the Works and, in this regard, he will at all times co-operate and liaise with the consultants appointed by the Employer.

2.34.2	The Contractor shall not be excused liability for breach of any of the warranties set out in clause 2.34.1 by reason of the fact that he may have exercised all due skill, care and diligence in the selection of the persons to whom he delegated his responsibilities."

2.34.3	The aggregate liability of the Contractor to the Employer for any matters arising in connection with the performance of its obligations under this Contract shall not except as set out below at clause 2.34.4 exceed the amount, if any, stated in the Contract Particulars.

2.34.4	The Contractor shall not exclude or restrict its liability for any of the following and no liability for the same shall be taken into account in determining whether the limit of liability under clause 2.34.3 has been reached or exceeded:

2.34.4.1	payments made by the Contractor to the extent corresponding payments are either received by the Contractor pursuant to insurance policies required to be effected and maintained by the Contractor in accordance with clause 6 of this Contract (other than PI Insurance) or would have been received but for the failure of the Contractor to maintain such policies in accordance with clause 6 of this Contract or to make a claim under such policies;

2.34.4.2	the Contractor’s liability under clause 2.23;

2.34.4.3	the Contractor’s liability in the event he abandons the Works;

2.34.4.4	the Contractor’s liability in the event of any fraud, wilful misconduct of direct employees of the Contractor or of its Design Consultants, Sub-Contractors or Suppliers, in each case to the extent employed or directed by the Contractor, fraudulent misrepresentation, abandonment, corruption or criminal, conduct on the part of the Contractor;

2.34.4.5	the Contractor’s liability in respect of any employer’s liability; and

2.34.4.6	the Contractor’s liability in respect of personal injury or death.

Insert new clause 2.35 as follows:

"2.35	Disclosure and Barring Service

2.35.1	The Contractor shall procure that in respect of all potential staff or persons (including Sub-Contractors) who will be carrying out any Sensitive Works (each a "Named Employee") before a Named Employee begins to attend the Sites to perform any Sensitive Works:

2.35.1.1	each Named Employee is questioned as to whether he or she has any Convictions or CBOs;

2.35.1.2	an Enhanced with List Check is obtained from the Disclosure and Barring Service in respect of each Named Employee;

2.35.1.3	to the extent permitted by law a copy of the results of such checks by the Contractor as referred to in clause 2.35.1.2 are notified to the Employer.

2.35.2	The Contractor shall procure that:

2.35.2.1	no person who appears on a Barred List following the results of a Disclosure and Barring Service check shall be employed or engaged in the performance of the Sensitive Works; and

2.35.2.2	it shall and shall procure that all Sub-Contractors shall comply with all reporting requirements to the Disclosure and Barring Service.

2.35.3		The Contractor shall procure that no person who discloses any Convictions or CBOs, or who is found to have any Convictions following the results of a Disclosure and Barring Service check, is employed or engaged in carrying out any part of any Sensitive Works without the Employer's prior written consent (such consent not to be unreasonably withheld or delayed).

2.35.4	Insofar as permitted by law, the Contractor shall procure that the Employer is kept advised at all times of any member of staff or employee of any Sub-Contractor engaged in the provision of the Sensitive Works:

2.35.4.1	who subsequent to his/her commencement of employment as a member of staff  receives a Conviction or CBOs which becomes known to the Contractor or any Sub-Contractor or whose previous Convictions or CBOs become known to the Contractor (or any employee of the Contractor involved in the provision of the Sensitive Works) or any Sub-Contractor; or

2.35.4.3	in respect of whom information is referred to the Disclosure and Barring Service pursuant to the Disclosure and Barring Scheme; or

2.35.4.4	whom the Disclosure and Barring Service is "minded to bar" or who is placed on a Barred List pursuant to the Disclosure and Barring Scheme which become known to the Contractor or a Sub-Contractor.

2.35.5	In the event that any member of staff of the Contractor or any employee of any Sub-Contractor is added to a Barred List, the Contractor shall procure that such member of staff is removed from the Sites and shall cease to be engaged in the Sensitive Works.

2.35.6	Save to the extent prescribed otherwise pursuant to the Disclosure and Barring Service, this clause 2.35 shall not apply to those individuals who shall be required by the Contractor to attend on-site to provide emergency reactive services. In the case of such individuals, the Contractor shall ensure that such individuals are accompanied at all times while on-site by a member of the Contractor's staff who has been properly employed or engaged in accordance with this clause 2.35."

Insert new clause 2.36 as follows:

"2.36	Conduct of Staff and Security Arrangements

2.36.1	Whilst engaged at the Sites the Contractor shall and shall procure that its staff and the staff of any Sub-Contractor shall comply with any Employer's policies relating to the conduct of staff and security arrangements.

2.36.2	The Employer (acting reasonably) may:

2.36.2.1	instruct the Contractor that disciplinary action is taken against any employee of the Contractor or any Sub-Contractor involved in the provision of the Works (in accordance with the terms and conditions of employment of the employee concerned) where such employee misconducts himself or is incompetent or negligent in his duties (in which case the Employer shall cooperate with any disciplinary proceedings and shall be advised in writing of the outcome); or

2.36.2.2	where the Employer has reasonable grounds for considering that the presence or conduct of an employee at any location relevant to the performance of the Works is undesirable, require the exclusion of the relevant employee from the relevant location(s)."

Insert new clause 2.37 as follows:

"2.37	Admission to the Sites

2.37.1	Subject to the remainder of this clause 2.37.1, the Contractor shall at least 20 Business Days before the date on which the Contractor first carries out any Sensitive Works provide the Employer with a written list of the names and addresses of all employees or other persons who it expects may require admission to the Sites in connection with the carrying out of any Sensitive Works, specifying the capacities in which those employees or other persons are concerned with any Sensitive Works and giving such other particulars as the Employer may require. The Contractor shall update this information as and when any such individuals are replaced or complemented by others, not less than 20 Business Days before their inclusion. The decision of the Employer on whether any person is to be refused admission to the Sites shall be final and conclusive and the Employer shall not be obliged to give reasons for its decision.

2.37.2	Where the Contractor is unable (acting reasonably) to comply with clause 2.37.1 by the time period specified in it then the Contractor shall comply with its obligations under that clause as soon as reasonably practicable and by no later than the end of the day on which the relevant individual first goes on-site. Until such time as the Contractor has complied with its obligations in respect of that individual, they shall at all times be accompanied on-site by a member of the Contractor's or Contractor's Person's staff who has been properly notified to the Employer in accordance with clause 2.37.1.

2.37.3	This clause 2.37 shall not apply to those individuals who shall be required by the Contractor or the Contractor's Persons to attend the Sites to provide emergency reactive services. In the case of such individuals, the Contractor shall ensure that such individuals are accompanied at all times while on-site by a member of the Contractor's or Contractor's Person's staff who has been properly notified to the Employer in accordance with clause 2.37.1."

Insert new clause 2.38 as follows:

"2.38	Refusal of Admission

The Employer reserves the right to refuse to admit to the Sites any person employed or engaged by the Contractor or any Sub-Contractor, whose admission would, in the opinion of the Employer, present a risk to themselves or any pupil, or to the Employer's property and shall not be obliged to give any reasons for such refusal."

Insert new clause 2.39 as follows:

"2.39	Decision to Refuse Admission

The decision of the Employer as to whether any person is to be refused admission to the Sites pursuant to clause 2.39 shall be final and conclusive."

Insert new clause 2.40 as follows:

"2.40	Removal from Sites

The Contractor shall comply with and/or procure compliance with any notice issued by the Employer from time to time requiring the removal from the Sites of any person employed thereon who in the opinion of the Employer acting reasonably is not acceptable on the grounds of risk to themselves or any pupil, or any Employer's Persons or property and that such persons shall not be employed again in connection with the Works without the written consent of the Employer."

Insert new clause 2.41 as follows:

"2.41	Minimising Disruption to the Provision of Educational Services

Insofar as the carrying out of the Works affects or may affect the provision of Educational Services at the School, the Contractor shall procure that (subject to the terms of this Contract) the Works are carried out:

2.41.1	so as to minimise any disruption to the provision of Educational Services; and

2.41.2	so as to ensure that no disruption is caused during the carrying out of examinations at the School during any examination period; and

2.41.3	in compliance, to the extent reasonably practicable, with the Construction Programme."

Insert a new clause 2.42 as follows:

"2.42	Operations on Sites

2.42.1	The Contractor shall provide to the Architect/Contract Administrator if and as the Architect/Contract Administrator requests in writing, details of the Contractor's proposals for the means of access to the Sites during the construction period, vehicle parking facilities on the Sites, loading and unloading areas for materials, site compounds, temporary warning and direction signs on adjacent highways and any other similar information as to the Contractor's working arrangements.  If necessary the Contractor shall amend such details to obtain the approval of the local planning authority or other relevant public authority having jurisdiction with respect to the Works.

2.42.2	The Contractor shall be wholly responsible for the design, adequacy, stability and safety of all temporary works required in and about the construction of the Works, save insofar as it is provided in any Contract Document that the design of any temporary works is to be provided by any member of the Employer's design team, in which case the Contractor shall not be responsible for the production or the adequacy of such design.

2.42.3	In and about the execution of the Works the Contractor shall maintain and not cause any interference to any support enjoyed by any adjoining land or any structures, other than any structures which are to be demolished as part of the Works.

2.42.4	The Contractor shall:

2.42.4.1	keep all enclosures around the Sites clear of graffiti, posters and other unauthorised attachments, so far as is practicable;

2.42.4.2	implement measures for the regulation of traffic to and from the Sites including wheel-washing procedures and street cleaning and comply with any requirements of the police or highway authorities with regard to local traffic arriving at and departing from the Sites;

2.42.4.3	obtain for itself any licences required to oversail any land outside the Sites boundaries; and

2.42.4.4	make good or meet the cost of making good all damage caused to roads, footpaths and property adjoining the Sites and to any services, arising from the carrying out of the Works."

Insert a new clause 2.43 as follows:

"2.43	As-built data and energy performance

2.43.1	At or before Practical Completion of the Works or any Section, the Contractor shall without charge provide to the Employer an energy performance certificate and a recommendation report for the Works or Section, in conformity with regulation 29 of the Building Regulations 2010 and any modification or replacement of the same.

2.43.2	At or before Practical Completion of the Works or any Section, the Contractor shall without charge provide to the Architect/Contract Administrator such draft as-built or final issue drawings, specifications and other details (in three copies) and draft service manuals (in three copies) as are specified in the Contract Documents, containing sufficient information to enable the Works or such Section to be properly maintained and operated.

2.43.3	Within 4 weeks after Practical Completion of the whole of the Works, the Contractor shall without charge provide to the Architect/Contract Administrator 3 copies of all such as-built or final issue drawings, specifications and other details and service manuals as are specified in the Contract Documents."

Insert a new clause 2.44 as follows:

"2.44	Duty of confidentiality

The Parties shall treat the details of this Contract and any information made available in relation thereto as private and confidential and neither of them shall publish or disclose the same of any particulars thereof (save in so far as may be necessary for the purposes of the Contract or as expressly required by any statutory or legal obligation) without the previous consent of the other, provided that nothing in this clause shall prevent the publication or disclosure of any such information that has come within the public domain otherwise than by breach of this clause."

Insert a new clause 2.45 as follows:

"2.45	Data Protection

2.45.1	General

2.45.1.1	Unless the context otherwise requires, the terms "controller", “data processor” and “data controller” have the meanings given in Data Protection Law.

2.45.1.2	The Parties agree in relation to all Personal Data, the Contractor shall process Personal Data as an independent controller in its own right. Nothing in this Contract or the arrangements contemplated by it is intended to construe either party as joint data controllers with one another, with respect to the Personal Data.

2.45.1.3	The Parties acknowledge that for the purposes of Data Protection Law, the Contractor is a data controller and it is the data processor of Personal Data in accordance with its obligations pursuant to carrying out the Works and that it is not  anticipated that it will act as a data processor for the Employer under the terms of this Contract.

2.45.1.4	The Contractor will at all times comply with the Data Protection Law as a data controller, if necessary, including maintaining a valid and up to date registration or notification under the Data Protection Law  covering the data processing to be performed by it in connection with the Works.

2.45.1.5	The Contractor will, and it will procure that any sub-contractor whose services it uses in order to perform the Works, only undertake such processing of Personal Data as is reasonably required in connection with the Works and it will, and it will procure that any sub-contractor will, at all times comply with Data Protection Law in relation to its, and their, in the case of any sub-contractors, obligations as data processors.

2.45.2	No Disclosure

2.45.2.1	The Contractor shall not disclose Personal Data to any third parties other than:

(a)	to employees and sub-contractors to whom such disclosure is reasonably necessary in order for the Contractor to carry out the Works; or

(b)	to the extent required under a court order,

provided that disclosure under clause 2.45.2.1(a) is made subject to written terms substantially the same as, and no less stringent than, the terms contained in this clause 2.45.2.1 and that the Contractor shall give notice in writing to the Employer of any disclosure of Personal Data which either the Contractor or a sub-contractor is required to make under clause 2.45.2.1(b) immediately upon becoming aware of such a requirement.

2.45.2.2	The Contractor shall bring into effect and maintain all adequate and appropriate technical and organisational measures and controls  to prevent unauthorised or unlawful processing of Personal Data and accidental loss or destruction of, or damage to, theft, use or disclosure of  Personal Data and shall protect against any anticipated threats or hazards to the security or integrity of the Personal Data, and detect and prevent unauthorised processing of, or unauthorised access to the Personal Data, including to take reasonable steps to ensure the reliability of staff having access to the Personal Data.

2.45.2.3	The Employer may, at reasonable intervals, request a written description of the technical and organisational methods employed by the Contractor.  Within twenty (20) Business Days of such a request, the Contractor shall supply written particulars of all such measures detailed to a reasonable level such that the Employer can determine whether or not, in connection with the Personal Data, it is compliant with the Data Protection Law.

2.45.3	Indemnity by the Contractor

The Contractor shall indemnify and keep indemnified the Employer against all losses, claims, damages, liabilities, costs and expense (including reasonable legal costs) incurred by it in respect of any breach of this clause 2.45 or failure to comply with Data Protection Law by the Contractor and/or any sub-contractor of the Contractor.

Insert a new clause 2.46 as follows:

"2.46	Audit

For the purposes of the examination and certification of the Employer’s accounts the Contractor agrees to make available for examination such documents as he or it may reasonably require which are owned, held or otherwise within the control of the Contractor should be provided to the Employer at the Employer's request."

Insert a new clause 2.47 as follows:

"2.47	Exploitation of information

The Contractor shall not make use of this Contract or any information issued or provided by or on behalf of the Employer in connection with this Contract otherwise than for the purposes of this Contract, except with the written consent of the Employer."

Insert a new clause 2.48 as follows:

"2.48	Not Used"

Insert a new clause 2.49 as follows:

"2.49	Construction Programme

2.49.1	The Contractor shall produce the Construction Programme to the Employer prior to the Date of Possession (or, if there are Sections, prior to the first of the Dates of Possession) and shall thereafter revise the Construction Programme as appropriate from time to time (and if and whenever there is any material delay to the execution of the Works) so as to minimise or avoid any anticipated delay or disruption to the carrying out of the Works, and shall provide the Employer with the revised Construction Programme.

2.49.2	Each month the Contractor shall report to the Employer in writing comparing the progress of the Works with the Construction Programme current at that time, and promptly advise the Employer of any delay or disruption to the Works, setting out the measures he is taking or proposes to take to minimise or make good such delay or disruption."

Insert a new clause 2.50 as follows:

"2.50	Judicial Proceedings

2.50.1	Either Party shall notify the other forthwith upon becoming aware of any Judicial Proceedings.

2.50.2

2.50.2.1	The Employer shall be entitled by notice in writing to the Contractor (the "Suspension Notice") to suspend the Works and the Contractor will forthwith suspend the Works upon receipt of the Suspension Notice at the Sites which are the subject of Judicial Proceedings and such suspension shall subsist subject to clause 2.50.4.1 until such time as i) such Judicial Proceedings are finally dismissed or withdrawn or ii) provided that there is no subsisting Judicial Proceedings Action the Employer informs the Contractor that the Works should be resumed (whichever is the earlier).

2.50.2.2 	The Contractor must suspend the Works (or the relevant part thereof) at the Sites which is the subject of any Judicial Proceedings Action and forthwith give notice of such suspension in writing to the Employer (the “Contractor Suspension Notice”) and such suspension shall subsist subject to clause 2.50.4.2 until such time as i) such Judicial Proceedings Action is finally overturned; ii) this Contract is varied by means of a Variation in accordance with Section 5 in order to permit the Contractor lawfully to resume the Works and/or perform its obligations under this Contract; or iii) the parties otherwise agree in writing that the Works should be resumed, whichever is the earliest.

2.50.3	Save for where the Contractor or a Contractor's Person (and for the purposes of this clause 2.50.3 only “Contractor” or “Contractor's Persons” shall exclude an employee or agent of the Contractor or of a Contractor's Person  acting in a personal capacity) has brought, or caused to be brought on its behalf, Judicial Proceedings any suspension of the Works pursuant to clause 2.50.2.1 and/or 2.50.2.2 shall be deemed to be a Relevant Event and a Relevant Matter from the date of the Suspension Notice or Contractor Suspension Notice as appropriate and the provisions of 2.19 shall apply (and for the purposes of the provisions of clause 2.19 the Contractor is deemed to have become aware that there will be or is likely to be a delay in the commencement or completion of the Works on the date of receipt of the Suspension Notice or the date of Contractor Suspension Notice as appropriate);

2.50.4	If by the date falling 12 months after the date of the:

2.50.4.1 	Suspension Notice any Judicial Proceedings are not finally dismissed or withdrawn, then, unless agreed otherwise in writing between the Parties, this Contract shall be deemed to be terminated by the Employer as at such date: or;

2.50.4.2 	Contractor Suspension Notice i) such Judicial Proceedings Action is not finally overturned or ii) a revised planning permission permitting the lawful completion of the Works has not been granted  or iii) if the parties are unable to agree a Variation pursuant to clause 2.50.2.2  by such date, then, unless agreed otherwise between the Parties, this Contract shall be deemed to be terminated by the Employer as at such date;

and where either clause 2.50.4.1 or clause 2.50.4.2 applies, notwithstanding that the Contractor or a Contractor's Person has brought or caused to be brought on its behalf Judicial Proceedings Action, compensation shall be paid by the Employer in accordance with the provisions of clause 8.7 less any amounts already paid to the Contractor in accordance with this Contract. The parties agree that there shall be no double recovery of compensation under this clause 2.50.

Section 3	Control of the Works

3.4	Delete the text of this clause and replace with "Not used."

3.18	Undertakings to comply

Renumber the opening clause as 3.18.1.

Delete the final sentence of the opening clause of clause 3.18.

3.18.2	Insert new clause: “where the Contractor is not the Principal Designer but is the Principal Contractor and the Principal Designer’s appointment concludes before Practical Completion of the Works, the Contractor shall review, update and revise the health and safety file in accordance with regulations 12(8) to 12(10) of the CDM Regulations without charge.

Section 4	Payment

4.1	Work included in Contract Sum

4.1.2	At the beginning of the clause, delete "Where" and insert "Subject to the provisions of clauses 2.1 and 2.2, where".

4.9	Interim payments - calculation of sums due

4.9.1.2	After "casualties", insert "and in respect of which the Contractor has provided the Architect/Contract Administrator with reasonable proof that the property in such materials or goods is vested in him and that no Sub-Contractor or Supplier (of any tier) has validly retained title to the same".

4.12	Interim and final payments - final date and amount

4.12.1	Insert “28 days” in lieu of “14 days” in line 1

4.12.6	At the end of the clause insert as follows:

"The Parties agree that this clause 4.12.6 constitutes a substantial remedy for late payment of any sum payable under this Contract in accordance with the provisions of s8(2) of the Late Payment of Commercial Debts (Interest) Act 1998."

Insert new clause 4.12.8 as follows:

"4.12.8	The issue by or on behalf of the Employer of any written notice pursuant to this clause 4.12 or the payment of any amount by the Employer to the Contractor pursuant to this clause 4.12 shall not constitute or imply or be evidence of the Employer's approval or acceptance of any design, work, materials or equipment forming part of the Works or any Section."

4.13	Pay Less Notices and other general provisions

4.13.3	In line 3, after "clause 4.8.2", delete the words "shall be fiduciary as trustee for the Contractor (but without obligation to invest) and the Contractor's beneficial interest therein shall be subject only" (in line 4) and insert "shall not be fiduciary as trustee for the Contractor or any Sub-Contractor or Supplier, and shall be subject".

Loss and Expense

4.15.1	Matters materially affecting regular progress

In line 1, delete "If" and insert "Subject to clause 4.15.2, if"

In line 4, after "subject to clause 4.15.2", insert "or 4.15.2".

Insert new clause 4.15.3 as follows:

"4.15.3	The Contractor:

4.15.3.1	shall advise the Architect/Contract Administrator of all measures that are necessary to avoid or minimise the delay and the consequences of such measures on the Programme and the Contractor shall take all steps to avoid or minimise such delay;

4.15.3.2	shall not be entitled to any addition of any amount to the Contract Sum or to any other financial adjustment under this clause 4.17 to the extent that the same is due to any breach of this Contract by the Contractor or any negligence or default of the Contractor, the Design Consultants or any Sub-Contractor or Supplier for whom the Contractor is responsible under this Contract, or their respective servants or agents; and

4.15.3.3	shall constantly use best endeavours to prevent or minimise any disruption to the regular progress of the Works and each Section as aforesaid and to mitigate any loss and/or expense incurred by him".

4.16 A	Insert new clause:

“Any delay in the regular progress of the Works caused by a matter or matters referred to in Clause 4.17 which is concurrent with another delay for which the Contractor is responsible shall not be taken into account.”

4.19	Reservation of Contractor's Rights and Remedies

Delete and replace with:

"Save to the extent that the Contractor is entitled to reimbursement of the same under any other provision of this Contract, the Contractor's rights under this Contract to payment in respect of any loss or expense suffered or sustained by the Contractor because the regular progress of the Works or any Section or any part thereof has been affected by any act or omission of the Employer or anyone to whom the Employer is responsible under this Contract are fully set out in clauses 4.15 and 4.17, and no other rights whatsoever of the Contractor in relation thereto shall be implied as terms of this Contract.  Further, but without prejudice to the foregoing, the Employer shall have no liability whatsoever to the Contractor at common law for damages in respect of any such loss or expense".

Section 5	Variations

5.1	Definition of Variations

5.1.2.3	After "limitations of working hours" insert:

"(except where the Architect/Contract Administrator requires the Contractor during the Rectification Period to remedy any defect, shrinkage or other fault outside the normal working hours of the Contractor)".

5.2	Valuation of Variations and Provisional Sum work

At the end of this clause insert:

"Provided that there shall be no addition to the Contract Sum in respect of any Variation to the extent that the same is required by reason of any breach of this Contract by the Contractor or any negligence or default of the Contractor, or his servants or agents, the Design Consultants or any Sub-Contractor or Supplier or their respective servants or agents save where a Variation is necessary as a result of the occurrence of a Specified Peril which is covered by the Specified Perils insurance policy taken out pursuant to clause 6 of this Contract."

5.2.3 Delete text of clause and replace with "Not used."

5.2A	Insert new clause:

"The value of all work executed by the Contractor in accordance with the Employer's instruction as an expenditure of Provisional Sums included in the Priced Document or the Employer's Requirements shall be such amount as is determined by the Employer in accordance with the methodology set out in the Priced Document or the Employer's Requirements or, where no methodology is included in the Priced Document or the Employer's Requirements, the amount valued (a "Valuation" in accordance with clauses 5.3 to 5.7 ("the Valuation Rules")). The Contractor shall not be entitled to any payment for increased cost of preliminaries arising from the expenditure of any Provisional Sum.”

Section 6	Injury, Damage and Insurance

6.1	Contractor's liability - personal injury or death

In line 3, after "the Works", insert "or any other obligations pursuant to Section 2 or Section 3 of the Conditions".

Renumber 6.2 as 6.2.1:

6.2.1	Contractor's liability – loss, injury or damage to property

In line 1 delete "subject to clause 6.3, the" and replace with "The"

Insert "(including any expense, liability, loss or claim arising from but not limited to obstruction, trespass, nuisance or interference with any right of way, light, air or water)" following "personal" in line 3.

In line 4, after "Works", insert "or of any other obligations pursuant to Section 2 or Section 3 of the Conditions".

Insert new clause 6.2.2:

“Without prejudice to the generality of clause 6.2.1 the Contractor shall at all times prevent any public or private nuisance (including any such nuisance caused by noxious fumes, noisy working operations or the deposit of any material or debris on a public highway) or other interference with the rights of any adjoining or neighbouring land owner, tenant or occupier or any Statutory Undertaker arising out of the carrying out of the Works or out of any other obligations pursuant to section 2 or section 3 of the Conditions and shall defend or at the Employer’s option assist the Employer in defending any action or proceedings which may be instituted in relation thereto howsoever such action may arise.  The Contractor shall be liable for and shall indemnify the Employer against any expense, liability, loss, claim or proceedings whatsoever and howsoever arising resulting from any such nuisance or interference, save only where such nuisance or interference is a consequence of a Variation or other instruction of the Employer (which is not itself the result of any negligence, default or breach of contract by or on behalf of the Contractor or any Sub-Contractor or supplier) and which could not have been avoided by the Contractor using all reasonable and practical means.  For the avoidance of doubt the Employer may issue to the Contractor such instructions as he considers necessary if any injunction is granted or court order is made in consequence of any such nuisance or interference, but (save as aforesaid) no such instruction shall be construed as a Variation.”

6.3.	Loss or damage to Existing Structures or their contents

6.3.1	Delete clause 6.3.1 and replace with "The Contractor's liability and indemnity under clause 6.2 in respect of any property real or personal shall include any loss or damage to Existing Structures and to any of their contents"

6.3.2	Delete clause 6.3.2 and replace with "Not used"

6.3.3	Delete clause 6.3.3 and replace with "Not used"

6.5	Contractor's insurance of liablity of Employer

6.5.4	Delete "insure" and replace with "procure cover for the Specified Perils"

6.8	Related Definitions

In the definition of Joint Names Policy, after “Contractor” insert:

“and any one or more third persons specified in writing by the Employer to the Contractor, being persons having or acquiring an interest in or an organisation providing finance in connection with  the Sites or the Works”.

6.9	Sub-contractors – Specified Perils cover under Works Insurance Policies

6.9.1 	In line 1, delete ", where Insurance Option A applies, and the Employer, where Insurance Option B or C applies,"

In line 2, after the word "Policy" insert ", pursuant to paragraph C.2 of Schedule 1"

6.10	Terrorism Cover – policy extensions and premiums

6.10.1	In line 2, delete "where Insurance Option A applies, or the Employer, where Insurance Option B or C applies" and replace with "pursuant to paragraph C.2 of Schedule 1"

6.10.2	In line 1, delete "Insurance Option A applies and"

In line 1, insert after the word "required" "pursuant to paragraph C.2 of Schedule 1"

6.10.3	In line 1, delete "Where Insurance Option A applies and" and replace with "In the event that"

6.10.4	In line 1 delete "Where Insurance Option A applies and" and replace with "In the event that"

6.11	Terrorism Cover – non-availability – Employer's options

6.11.3	In line 1, delete "Where Insurance Option A applies and" and replace with "If"

6.13	Loss or damage – insurance claims and reinstatement

6.13.3	In line 3 delete ", and from any policies covering Existing Structures or their contents that are effected by the Employer"

6.13.5	Delete "Where Insurance Option A applies:" and replace with "In respect of the Works Insurance Policy"

6.13.6	In line 1 delete "Insurance Option B or paragraph C.2 of Insurance Option C applies or where" and insert the word "not" between the words 'shall' and 'be' in the second line.

6.14	Loss or damage to Existing Structures – right of termination

In line 2 delete "either Party may, if it is just and equitable" and replace with "the Employer may"

In line 3 delete "other" and replace with "Contractor"

6.14.1	and 6.14.2 	Delete clauses 6.14.1 and 6.14.2 and at the end of clause 6.14 insert "the provisions of clause 8.12 (except clause 8.12.3.5) shall apply"

CDP Professional Indemnity Insurance

Obligation to insure

6.19		Delete and substitute:

"6.19.1 	The Contractor shall maintain PI Insurance covering (amongst others) all its liability hereunder in respect of defects or insufficiency in design upon customary and usual terms and conditions prevailing for the time being in the insurance market, and with reputable insurers lawfully carrying on such insurance business in the United Kingdom, in an amount of not less than ten million pounds (£10,000,000) in the aggregate with a minimum of one (1) automatic full reinstatement of the aggregate indemnity limit in any one (1) year of insurance for a period beginning on the earlier of the Date of Possession or, the date of this Contract and ending twelve (12) years after the date of Practical Completion of the Works, provided always that such insurance is available at commercially reasonable rates and terms.  The said terms and conditions shall not include any term or condition to the effect that the Contractor must discharge any liability before being entitled to recover from the insurers, or any other term or condition which might adversely affect the rights of any person to recover from the insurers pursuant to the Third Parties (Rights Against Insurers) Act 2010, or any amendment or re-enactment thereof.

6.19.2	Any increased or additional premium or more onerous terms required by insurers by reason of the Contractor's own claims record or other acts, omissions, matters or things peculiar to the Contractor shall be deemed to be within commercially reasonable rates and terms.

6.19.3	The Contractor shall immediately inform the Employer if such insurance ceases to be available at commercially reasonable rates in order that the Contractor and the Employer can discuss means of best protecting the respective positions of the Employer and the Contractor in respect of the Works in the absence of such insurance.

6.19.4	The Contractor shall fully co-operate with any measures reasonably required by the Employer, including (without limitation) completing any proposals for insurance and associated documents, maintaining such insurance at rates above commercially reasonable rates if the Employer undertakes in writing to reimburse the Contractor in respect of the net cost of such insurance to the Contractor above commercially reasonable rates or, if the Employer effects such insurance at rates at or above commercially reasonable rates, reimbursing the Employer in respect of what the net cost of 	such insurance to the Employer would have been at commercially reasonable rates.

6.19.5	As and when reasonably required to do so by the Employer, the Contractor shall produce for inspection documentary evidence that its professional indemnity insurance is being maintained."

Section 7	Assignment

7.1	Delete the whole of Section 7 and substitute with:

“7.1	The Contractor may not assign or charge the benefit of this Contract or any right arising under it without the written consent of the Employer.

7.2	The Employer’s rights under this Contract may be assigned without the consent of the Contractor

by absolute assignment on two occasions.

7.3	The Contractor shall not be entitled to contend that any person to whom this Contract is assigned in accordance with clause 7.2 is precluded form recovering under this Contract any loss incurred by such assignee resulting from any breach of this Contract (whenever happening), by reason that such person is an assignee and not a named promisee under this Contract”.

Section 8	Termination

Termination by Employer

8.4	Default by Contractor

Insert new clause 8.4.1.6:

"8.4.1.6	fails to provide any of the collateral warranties, and/or parent company guarantee, as required by Articles 10 to 13 of this Contract."

Insolvency of Contractor

8.5.1	Delete and substitute:

- "If the Contractor is or becomes Insolvent, the Contractor shall so notify the Employer forthwith and either Party may at any time by notice to the other, terminate the Contractor's employment under this Contract."

8.5.2	In line 1, delete "the Employer" and substitute "either Party".

8.5.3.2	In line 2, delete "suspended" and substitute "terminated".

8.7	Consequences of termination under clauses 8.4 to 8.6

8.7.2.1 	In line 1, delete "when required by the Architect/Contract Administrator to do so (but not before),".

8.7.2.3	In line 1, delete "if so required by the Employer (or by the Architect/Contract Administrator on his behalf) within 14 days of the date of termination,".

8.7.4	Insert at the end of clause 8.7.4:

- "Provided that if the Employer elects not to procure the completion of the Works, then the amount to be allowed under clause 8.7.4.3 shall be the portion of the Contract Sum earned by the Contractor.

Section 9	Settlement of Disputes

9.2	Adjudication

Insert new clauses 9.2.3 and 9.2.4 as follows:

9.2.3	"the Adjudicator shall have power to determine more than one dispute under this Contract at the same time; and

9.2.4	at the same time as he gives any decision, the Adjudicator shall give reasons for the decision in writing."

Arbitration

Delete clauses 9.3 to 9.8 inclusive.

SECTION 10 – SITE CONDITIONS, ASBESTOS AND DEFECTS

Site Conditions

10	Insert new clause 10 as follows:

10.1	Subject to other terms of this Contract, the condition of the Sites shall be the sole responsibility of the Contractor and accordingly (but without prejudice to any other obligation of the Contractor under this Contract) the Contractor shall be deemed to have:

10.1.1	carried out a ground physical and geophysical investigation and to have inspected and examined the Sites and their surroundings and (where applicable) any existing structures or works on, over or under the Sites;

10.1.2	satisfied itself as to the nature of the Site conditions, the ground and the subsoil, the form and nature of the Sites, the load bearing and other relevant properties of the Sites, the risk of injury or damage to property affecting the Sites, the nature of the materials (whether natural or otherwise) to be excavated and the nature of the design, works and materials necessary for the execution of the Works;

10.1.3	satisfied itself as to the adequacy of the means and rights of access to and through the Sites and any accommodation it may require for the purposes of fulfilling its obligations under this Contract (such as additional land or buildings outside the Sites);

10.1.4	satisfied itself as to the possibility of interference by persons of any description whatsoever (other than the Employer) with access to or use of, or rights in respect of, the Sites with particular regard to the owners of any land adjacent to the Sites; and

10.1.5	satisfied itself as to the precautions, times and methods of working necessary to prevent any nuisance or interference, whether public or private, being caused to third parties.

10.2	Subject to other terms of this Contract, the Contractor accepts full responsibility for all matters referred to in clause 10.1 and shall be responsible for, and hold the Employer harmless from cleaning up or otherwise dealing with any Contamination on the Sites in accordance with and so that it shall at all times comply with its obligations under this Contract

10.3	To the extent that unforeseeable ground conditions and/or Contamination exist in any parts of the Sites which are under Existing Buildings as at the Base Date, the Contractor shall not be responsible for them, unless they were discovered by the Site Survey or would have been discovered had the Contractor carried out such additional surveys as it would have been reasonable to expect an experienced contractor to have carried out in the circumstances. If the Contractor is not responsible for such ground conditions and/or Contamination under this clause 10.3 then the Employer shall be so responsible.

10.4	Where pursuant to clause 10.3 the Employer is responsible for any of the matters referred to, it shall be deemed to be a Relevant Event and Relevant Matter subject to and in accordance with clauses 2.20 and 4.17, and any work which is required or instructed to be carried out in consequence of it shall be deemed, without double counting, to be a Variation.

SECTION 11 - ASBESTOS

11 	Insert new clause 11 as follows:

11.1	The Contractor accepts, in relation to any New Buildings, entire responsibility (including any financial and other consequences which result whether directly or indirectly) for any Asbestos.

11.2	Unless the exposure arises directly or indirectly as a result of any act or omission of the Contractor or any Contractor's Person, the Employer accepts, in relation to Buildings other than the New Buildings, full responsibility (including any financial or other consequences which arise directly or indirectly) for death and personal injury in respect of exposure to Asbestos in such Buildings, where exposure takes place prior to the date on which the Contractor takes control of the Sites.

11.3	The Contractor accepts in relation to the Refurbished Buildings entire responsibility (including any financial and other consequences which result whether directly or indirectly) for Asbestos.

SECTION 12 – DEFECTS IN EXISTING BUILDINGS

12	Insert new clause 12 as follows:

12.1	The Contractor accepts entire responsibility (including any financial and other consequences which result either directly or indirectly) for any defect caused by the Contractor carrying out the Works.

SCHEDULE 1 – INSURANCE OPTIONS

Insurnace Option C

Delete the heading "(Joint Names Insurance by the Employer of Existing Structures and Works in or Extension to them)"

Paragraph C.1

Delete paragraph C.1 and replace with the following:

"Existing Structures and contents – cover for Specific Perils

C.1	In respect of the Existing Structures together with the contents of them owned by the Employer or for which he is responsible, the Employer shall effect cover (but without the obligation to insure) for the full cost of reinstatement or repair of loss or damage due to any of the Specified Perils up to and including the date of issue of the Practical Completion Certificate or (where applicable) last Sectional Completion Certificate or (if earlier) the date of termination of the Contractor's employment (whether or not the validity of that termination is contested)."

Paragraph C.2

In line 1, delete "Employer" and replace with "Contractor"

In line 2, after the word "Insurance" insert "with insurers approved by the Employer"

Paragraph C.4

Insert the following new paragraph C.4:

"C.4	The Contractor shall send to the Employer’s Agent for deposit with the Employer the Joint Names Policy referred to in paragraph C.2, each premium receipt for it and any relevant endorsements of it.  If the Contractor defaults in taking out or maintaining the Joint Names Policy as required by paragraph C.2, the Employer may himself take out and maintain a Joint Names Policy against any risk in respect of which the default has occurred and the amount paid or payable by him in respect of premiums may be deducted by him from any sums due to the Contractor under this Contract or shall be recoverable from the Contractor as a debt."

Paragraph C.5

Insert the following new paragraph C.5

"Use of Contractor's annual policy – as alternative

C.5	If and so long as the Contractor independently of this Contract maintains an annual insurance policy which in respect of the Works or Sections:

1.	provides (inter alia) All Risks Insurance with cover and in amounts no less than those specified in paragraph C.2; and

2.	is a Joint Names Policy,

that policy shall satisfy the Contractor's obligations under paragraph C.2.  The annual renewal date of the policy, as supplied by the Contractor, is stated in the Contract Particulars."

SCHEDULE 5 - SUPPLEMENTAL PROVISIONS

7.1	Insert "the Employer's Requirements, Contract Sum and" at line 1 after "the Contractor hereby consents to the Employer publishing".

7.3	Insert as new paragraph 7.3:

"The Contractor shall assist and cooperate with the Employer (at the Contractor's expense) to enable the Employer to comply with the information disclosure requirements under the FOIA and in doing so will comply with any timescale prescribed by the Employer."

7.4	Insert as new paragraph 7.4:

"If the Contractor fails to provide any legitimate comment or objection in relation to the proposed disclosure of information within the timescale suggested, the Employer will not be held responsible for any resulting loss, damage or harm or other detriment. The Contractor acknowledges that the Employer has a statutory duty to respond to requests within prescribed timescales."

Annex 1

Collateral Warranties

Part 1 – Contractor’s Collateral Warranty

[CONTRACTOR]

and

[BENEFICIARY]

CONTRACTOR’S COLLATERAL WARRANTY

[description]

THIS DEED is made	20[     ]

BETWEEN:

(1)	[		] (CRN [		]) whose registered office is at [		] (‘Contractor’); and

(2)	[		] (CRN [		]) whose registered office is at [		] (‘Beneficiary’)[; and]

WHEREAS:

(A)	By an agreement in writing made [date] (‘Building Contract’) the Contractor agreed with [the Employer/[			] ([			]) whose registered office is at [			](‘Employer’)] to design, construct and complete the Works at the Site (‘the Development’, which expression means the said land and the works constructed or to be constructed on it or either of them as the case shall require).

(B)	The Contractor is obliged under the Building Contract to give a warranty in favour of the Beneficiary.

(C)	The Contractor has agreed to execute this Deed in favour of the Beneficiary.

NOW THIS DEED WITNESSES in consideration of the sum of £1.00 paid by the Beneficiary, receipt of which the Contractor acknowledges, as follows:

- Building obligations

  - The Contractor undertakes with and warrants to the Beneficiary that the Contractor has carried out and completed and will carry out and complete the Contract Works with all due diligence, in accordance with and subject to the terms of the Building Contract, and has observed and performed and will observe and perform all of its duties and obligations expressed in or arising out of the Building Contract and (without qualification to or derogation from the foregoing) has exercised and will exercise all reasonable skill and care and diligence in and about the execution of the Development to be expected from a contractor experienced in constructing developments of a similar nature, value, complexity and timescale to the Development.

  - The Contractor shall have no liability under Clause 1.1 of this Deed that is greater or of longer duration that it would have had and shall be entitled in any action or proceedings by the Beneficiary to raise equivalent rights in defence of liability (except for set-off or counterclaim) if in lieu of this Deed the Beneficiary had been a party to the Building Contract as joint employer.

  - Without derogation from Clause 1.1 and to the extent that under the Building Contract the Contractor takes responsibility for the design of the Contract Works or the selection of goods, materials, plant and equipment for incorporation in the Development, the Contractor warrants that the same have been and will be designed and selected with all the reasonable skill and care set out in Clause 1.1.

- Prohibited materials

The Contractor warrants that it will not specify or use or approve the specification for use by others of any products or materials not in conformity with (save where they exceed) relevant British or European standards or codes of practice or which are generally known in the construction industry at the time of use to be deleterious to health and safety or to the durability of buildings and/or other structures and/or finishes and/or plant and machinery in the particular circumstances in which they are specified to be used.

- Professional indemnity insurance

  - The Contractor shall maintain professional indemnity insurance covering (inter alia) all its design liability hereunder upon customary and usual terms and conditions prevailing for the time being in the insurance market, and with reputable insurers lawfully carrying on such insurance business in the United Kingdom, in an amount of not less than £10, 000, 000 (ten million pounds) in the aggregate with a minimum of one (1) automatic full reinstatement of the aggregate indemnity limit in any one (1) year of insurance for a period beginning now and ending 12 years after the date of Practical Completion of the Development, provided always that such insurance is available at commercially reasonable rates.  The said terms and conditions shall not include any term or condition to the effect that the Contractor must discharge any liability before being entitled to recover from the insurers, or any other term or condition which might adversely affect the rights of any person to recover from the insurers pursuant to the Third Parties (Rights Against Insurers) Act 2010, or any amendment or re-enactment thereof.  The Contractor shall not, without the prior approval in writing of the Beneficiary, settle or compromise with the insurers any claim which the Contractor may have against the insurers and which relates to a claim by the Beneficiary against the Contractor, or by any act or omission lose or prejudice the Contractor's right to make or proceed with such a claim against the insurers.

  - Any increased or additional premium required by insurers by reason of the Contractor's own claims record or other acts, omissions, matters or things particular to the Contractor shall be deemed to be within commercially reasonable rates.

  - The Contractor shall immediately inform the Beneficiary if such insurance ceases to be available at commercially reasonable rates in order that the Contractor and the Beneficiary can discuss means of best protecting the respective positions of the Beneficiary and the Contractor in respect of the Development in the absence of such insurance.

  - The Contractor shall fully co-operate with any measures reasonably required by the Beneficiary, including (without limitation) completing any proposals for insurance and associated documents, maintaining such insurance at rates above commercially reasonable rates if the Beneficiary undertakes in writing to reimburse the Contractor in respect of the net cost of such insurance to the Contractor above commercially reasonable rates or, if the Beneficiary effects such insurance at rates at or above commercially reasonable rates, reimbursing the Beneficiary in respect of what the net cost of such insurance to the Beneficiary would have been at commercially reasonable rates.

  - As and when reasonably requested to do so by the Beneficiary the Contractor shall produce for inspection reasonable documentary evidence (including if required by the Beneficiary, the originals of the relevant insurance documents) that its professional indemnity insurance is being maintained.

  - The above obligations in respect of professional indemnity insurance shall continue notwithstanding termination of this Deed for any reason whatsoever, including (without limitation) breach by the Beneficiary.

- Assignment

  - The Beneficiary may assign all of its rights under this Deed by absolute assignment on two occasions only.

  - In this Deed references to the Beneficiary include where the context admits its permitted assignees.

  - The Contractor shall not be entitled to contend that any person to whom this Deed is assigned in accordance with clause 4.1 is precluded from recovering under this Deed any loss incurred by such assignee resulting from any breach of this Deed, (whenever happening) by reason that such person is an assignee and not a named promisee under this Deed.

- Copyright

  - The Contractor as beneficial owner hereby grants to the Beneficiary without further charge and notwithstanding the completion or abandonment of the Development or determination or alleged determination of the Building Contract an irrevocable, non-exclusive, royalty-free licence to use and reproduce any of the drawings, details, plans, specifications, CAD materials, calculations, correspondence, meeting minutes and other information which have been or are prepared by or on behalf of the Contractor relating to the Development and the designs contained in them (‘Documents’) for the construction of the Development and the advertisement, sale, letting, maintenance, repair, reinstatement, reconstruction and extension of it, and to grant sub-licences in the terms of this licence but copyright in the Documents shall remain vested in the Contractor. The Contractor will not be liable for any use of the Documents by the Beneficiary or its nominees for any purposes other than those for which the same are or were prepared. The Beneficiary shall on written request and upon paying a reasonable copying charge, be entitled to be supplied by the Contractor with copies of the Documents.

  - The Contractor warrants to the Beneficiary that the use of the Documents for the purposes of the Development will not infringe the rights of any third person.

  - All royalties or other sums payable in respect of the supply and use of any patented articles, processes or inventions required in connection with the Building Contract shall be paid by the Contractor and the Contractor shall indemnify the Beneficiary from and against all claims, proceedings, damages, costs and expenses suffered or incurred by the Beneficiary by reason of the Contractor infringing or being held to infringe any intellectual property rights in the course of or in connection with the Building Contract.

  - The Contractor hereby waives any right to be identified as author of the Documents in accordance with section 77, Copyright Designs and Patents Act 1988 (‘the Copyright Act’) and any right not to have the Documents subjected to derogatory treatment in accordance with section 80 of the Copyright Act as against the Beneficiary or any licensee or assignee of the Beneficiary.

- Extraneous rights

  - This Deed shall not negate nor diminish any duty or liability otherwise owed by the Contractor to the Beneficiary.

  - No approval or inspection of the Development or of any designs or specifications nor any testing of any work or materials by or on behalf of the Beneficiary and no omission to inspect or test shall negate nor diminish any duty or liability of the Contractor arising under this Deed.

  - This Deed may be executed in any number of counterparts all of which when taken together shall constitute one and the same instrument.

- Contracts (Rights of Third Parties) Act 1999

This Deed is not intended to confer any benefit on any third party pursuant to the Contracts (Rights of Third Parties) Act 1999 except that a person who is the successor to or the permitted assignee of the rights of the Beneficiary is deemed to be a party to this Deed.

- Expiry of warranty

No proceedings shall be commenced against the Contractor under this Deed more than 12 years after the Practical Completion of the Development under the Building Contract (or, if earlier, more than 12 years after the employment of the Contractor under the Building Contract is terminated).

- Service of notice

Any notice to be served under this Deed must be in writing and must be served by hand or by registered post or recorded delivery, and in the case of a corporation must be served at its registered office for the time being. In any other case notice may be served at any address for the time being of the person to be served. Service shall take effect, if given by hand, on the date of delivery. If given by post, it shall take effect two days after posting, excluding Saturdays, Sundays and statutory holidays.

- Governing law and interpretation

  - The law of this Deed is English law and the English courts shall have jurisdiction with regard to all matters arising under it.

  - In this Deed unless the context otherwise requires, any defined term shall have the same meaning given to such term in the Building Contract.

  - Clause headings do not form part of nor affect the interpretation of this Deed.

EXECUTED AND DELIVERED as a deed:

| EXECUTED AS A DEED by [CONTRACTOR] acting by:- | ) ) ) ) ) Director Director/Secretary |
| --- | --- |
| EXECUTED AS A DEED by [BENEFICIARY] acting by:- | ) ) ) ) ) Director Director/Secretary |

EXECUTED AS A DEED

by affixing the Common Seal

of [BENEFICIARY] in the

presence of:

Authorised Signatory

Part 2 – Sub-Contractor Collateral Warranty to Employer

[SUB-CONTRACTOR]

and

[BENEFICIARY]

and

[CONTRACTOR]

SUB-CONTRACTOR’S EMPLOYER COLLATERAL WARRANTY

[description]

THIS DEED is made 	 20[   ]

BETWEEN:

(1)	[			] (CRN [		]) whose registered office is at [		] (‘Sub-Contractor’);

(2)	[			] (CRN [		]) whose registered office is at [		]  (‘Beneficiary’); and

(3)	[			] (CRN [		]) whose registered office is at [		] (‘Contractor’).

WHEREAS:

(A)	By an agreement in writing dated [date] (‘Building Contract’) between the Beneficiary and Contractor the Contractor agreed to design and construct the Works at the Site (‘the Development’ which expression means the said land and the works constructed or to be constructed on it or either of them as the case shall require).

(B)	By agreement in writing dated [date] (‘Sub-Contract’) between the Contractor and the Sub-Contractor the Contractor appointed the Sub-Contractor to [complete the] design [of] and to supply [and erect or install] [give details] (‘Sub-Contract Works’) for or into the Development.

(C)	The Sub-Contractor is obliged under the Sub-Contract to give a warranty in this form in favour of the Beneficiary.

(D)	The Sub-Contractor has agreed to execute this Deed in favour of the Beneficiary.

NOW THIS DEED WITNESSES in consideration of the sum of £1.00 paid by the Beneficiary, receipt of which the Sub-Contractor acknowledges:

- Duty of care

  - The Sub-Contractor undertakes with and warrants to the Beneficiary that the Sub-Contractor has carried out and will carry out and complete the Sub-Contract Works in accordance with and subject to the terms of the Sub-Contract and has observed and performed and will observe and perform all of its duties and obligations expressed in or arising out of the Sub-Contract and (without qualification to or derogation from the foregoing) has exercised and will exercise all reasonable skill and care and diligence in and about the execution of the Sub-Contract Works to be expected from a sub-contractor experienced in constructing works of a similar nature, value, complexity and timescale to the Development.

  - The Sub-Contractor shall have no liability under Clause 1.1 of this Deed that is greater or of longer duration than it would have had, and shall be entitled in any action or proceedings by the Beneficiary to raise equivalent rights in defence of liability (except for set off or counterclaim) as it would have against the Contractor under the Sub-Contract, and shall have no liability under this Deed that is of greater or of longer duration than it would have had if the Beneficiary had been a party to the Sub-Contract as joint employer.

  - Without derogation from Clause 1.1 and to the extent that under the Sub-Contract the Sub-Contractor takes responsibility for the design of the Sub-Contract Works or the selection of goods, materials, plant and equipment for incorporation in the Sub-Contract Works, the Sub-Contractor warrants that the same have been and will be designed and selected with all reasonable skill and care set out in Clause 1.1.

- Prohibited materials

- The Sub-Contractor warrants that it will not specify or use or approve the specification for use by others of any products or materials not in conformity with (save where they exceed) relevant British or European standards or codes of practice or which are generally known in the construction industry at the time of use to be deleterious to health and safety or to the durability of buildings and/or other structures and/or finishes and/or plant and machinery in the particular circumstances in which they are specified to be used.

- Indemnity Insurance

  - The Sub-Contractor shall maintain professional indemnity insurance covering (inter alia) all its design liabilities hereunder upon customary and usual terms and conditions prevailing for the time being in the insurance market, and with reputable insurers lawfully carrying on such insurance business in the United Kingdom, in an amount of not less than £5, 000, 000 (five million pounds) in the aggregate with a minimum of one (1) automatic full reinstatement of the aggregate indemnity limit in any one (1) year of insurance for a period beginning now and ending 12 years after the date of Practical Completion of the Development, provided always that such insurance is available at commercially reasonable rates.  The said terms and conditions shall not include any term or condition to the effect that the Sub-Contractor must discharge any liability before being entitled to recover from the insurers, or any other term or condition which might adversely affect the rights of any person to recover from the insurers pursuant to the Third Parties (Rights Against Insurers) Act 2010, or any amendment or re-enactment thereof.  The Sub-Contractor shall not, without the prior approval in writing of the Beneficiary, settle or compromise with the insurers any claim which the Sub-Contractor may have against the insurers and which relates to a claim by the Beneficiary against the Sub-Contractor, or by any act or omission lose or prejudice the Sub-Contractor's right to make or proceed with such a claim against the insurers.

  - Any increased or additional premium required by insurers by reason of the Sub-Contractor's own claims record or other acts, omissions, matters or things particular to the Sub-Contractor shall be deemed to be within commercially reasonable rates.

  - The Sub-Contractor shall immediately inform the Beneficiary if such insurance ceases to be available at commercially reasonable rates in order that the Sub-Contractor and the Beneficiary can discuss means of best protecting the respective positions of the Beneficiary and the Sub-Contractor in respect of the Development in the absence of such insurance.

  - The Sub-Contractor shall fully co-operate with any measures reasonably required by the Beneficiary, including (without limitation) completing any proposals for insurance and associated documents, maintaining such insurance at rates above commercially reasonable rates if the Beneficiary undertakes in writing to reimburse the Sub-Contractor in respect of the net cost of such insurance to the Sub-Contractor above commercially reasonable rates or, if the Beneficiary effects such insurance at rates at or above commercially reasonable rates, reimbursing the Beneficiary in respect of what the net cost of such insurance to the Beneficiary would have been at commercially reasonable rates.

  - As and when reasonably requested to do so by the Beneficiary the Sub-Contractor shall produce for inspection reasonable documentary evidence (including if required by the Beneficiary, the originals of the relevant insurance documents) that its professional indemnity insurance is being maintained.

  - The above obligations in respect of professional indemnity insurance shall continue notwithstanding termination of this Deed for any reason whatsoever, including (without limitation) breach by the Beneficiary.

- Obligations Prior to Termination of the Sub-Contract by the Sub-Contractor

  - The Sub-Contractor covenants with the Beneficiary that it will not exercise nor seek to exercise any right of termination of its employment under the Sub-Contract or to discontinue the performance of any of the Sub-Contract Works for any reason whatsoever (including any breach on the part of the Contractor) without giving not less than 21 days written notice of his intention to do so to the Beneficiary and specifying the grounds for the proposed termination or discontinuance.

  - Any period stipulated in the Sub-Contract for the exercise of a right of termination by the Sub-Contractor of its employment under the Sub-Contract or to discontinue the performance of any of its obligations thereunder shall, nevertheless, be extended as may be necessary to take account of the period of notice required under Clause 4.1.

  - The right of the Sub-Contractor to terminate its employment under the Sub-Contract or to discontinue to discharge its obligations thereunder shall cease within the period of 21 days referred to in Clause 4.1 if the Beneficiary shall give notice to the Sub-Contractor:-

    - requiring the Sub-Contractor to continue its obligations under the Sub-Contract with the Beneficiary or its nominee; and

    - acknowledging that the Beneficiary or its nominee will assume all the obligations of the Contractor under the Sub-Contract; and

    - undertaking that the Beneficiary or its nominee will discharge all payments which may subsequently become due to the Sub-Contractor under the terms of the Sub-Contract and will pay to the Sub-Contractor any sums which have been due and payable to it under the Sub-Contract but which remain unpaid.

  - Upon service by the Beneficiary or its nominee of a notice complying with the requirements of Clause 4.3 the Sub-Contract will continue in full force and effect as if the same had been entered into between the Sub-Contractor and the Beneficiary to the exclusion of the Contractor.

  - Compliance by the Sub-Contractor with the provisions of this Clause 4 will not be treated as a waiver of any breach on the part of the Contractor giving rise to the right of termination nor otherwise prevent the Sub-Contractor from exercising its rights after the expiration of the notice issued pursuant to Clause 4 unless the rights of termination have ceased under the provisions of Clause 4.3.

  - If the employment of the Sub-Contractor under the Sub-Contract is terminated before service of any notice under Clause 4.3, then the Beneficiary may within 28 days thereafter give notice requiring the Sub-Contractor to enter into a new contract in writing (‘New Contract’) with the Beneficiary or its Appointee (save any Appointee to whom the Sub-Contractor shall promptly make reasonable objection in writing) on the same terms as the Sub-Contract, but with such revisions as the Beneficiary may reasonably require to reflect altered circumstances, for the continuation and completion of the Sub-Contract Works and the Sub-Contractor shall comply with such notice and the cost of preparing the New Contract shall be met by the Beneficiary.

  - This Clause 3 shall cease to have effect upon the prior exercise by any third person of any similar rights of substitution contained in any other agreement concerning the Development and entered into between the Sub-Contractor and such person.

- Beneficiary’s Rights in Relation to the Sub-Contract

  - Notwithstanding that as between the Contractor and the Sub-Contractor the Sub-Contractor's right of termination of its employment under the Sub-Contract may not have arisen the provisions of Clause 4.4 shall also apply if the Beneficiary gives notice to the Sub-Contractor and to the Contractor to the effect that the Beneficiary wishes the provisions of Clause 4.4 to apply and the Beneficiary or its nominee complies with the requirements of Clause 4.3.

  - The Sub-Contractor shall not be concerned, or required to enquire whether, and shall be bound to assume that as between the Contractor and the Beneficiary the circumstances have arisen permitting the Beneficiary to give notice under Clause 5.1.

  - This Clause 5 shall cease to have effect upon the prior exercise by any third person of any similar rights of substitution contained in any other agreement concerning the Development and entered into between the Sub-Contractor and such person.

- Sub-Contractor's Position

- By acting in accordance with Clauses 4 and 5 the Sub-Contractor shall not incur any liability to the Contractor.

- Assignment

  - The Beneficiary may assign all of its rights under this Deed by absolute assignment on two occasions only.

  - In this Deed references to the Beneficiary include where the context admits its permitted assignees.

  - The Sub-Contractor shall not be entitled to contend that any person to whom this Deed is assigned in accordance with clause 7.1 is precluded from recovering under this Deed any loss incurred by such assignee resulting from any breach of this Deed (whenever happening) by reason that such person is an assignee and not a named promisee under this Deed.

- Copyright

  - The Sub-Contractor as beneficial owner hereby grants to the Beneficiary without further charge and notwithstanding the completion or abandonment of the Sub-Contract Works or the determination or alleged determination of the Building Contract or the Sub-Contract an irrevocable, non-exclusive, royalty-free licence to use and reproduce any of the designs, drawings, specifications, CAD materials, calculations, details, correspondence, minutes of meetings and other information and documents (‘Documents’) which have been or are to be prepared by or on behalf of the Sub-Contractor relating to the Development for the construction of the Development and the maintenance, repair, reinstatement, reconstruction and extension of it and to grant sub-licences in the terms of this licence, but copyright in the Documents shall remain vested in the Sub-Contractor. The Sub-Contractor shall not be liable for any use of the Documents by the Beneficiary or its nominees for any purpose other than those for which the same are or were prepared.  The Beneficiary shall be entitled on written request and upon paying a reasonable copying charge to be supplied by the Sub-Contractor with copies of the Documents.

  - The Sub-Contractor warrants that the use of the Documents for the purposes of the Development will not infringe the rights of any third party.

  - All royalties or other sums payable in respect of the supply and use of any patented articles, processes or inventions required in connection with the Sub-Contract Works shall be paid by the Sub-Contractor and the Sub-Contractor shall indemnify the Beneficiary from and against all claims, proceedings, damages, costs and expenses suffered or incurred by the Beneficiary by reason of the Sub-Contractor infringing or being held to infringe any intellectual property rights in the course of or in connection with the Sub-Contract Works.

  - The Sub-Contractor hereby waives any right to be identified as author of the Documents in accordance with section 77, Copyright Designs and Patents Act 1988 (‘the Copyright Act’) and any right not to have the Documents subjected to derogatory treatment in accordance with section 80 of the Copyright Act against the Beneficiary or any licence or assignee of the Beneficiary.

  - The Sub-Contractor shall provide upon request from the Beneficiary a copy of the Sub-Contract.

- Extraneous rights

  - This Deed shall not negate or diminish any duty or liability otherwise owed by the Sub-Contractor to the Beneficiary.

  - No approval or inspection of the Development or of any designs or specifications nor the testing of any work or materials by or on behalf of the Beneficiary nor any omission to inspect or test shall negate or diminish any duty or liability of the Sub-Contractor arising under this Deed.

  - This Deed may be executed in any number of counterparts all of which when taken together shall constitute one and the same instrument.

- Contracts (Rights of Third Parties) Act 1999

- This Deed is not intended to confer any benefit on any third person pursuant to the Contracts (Rights of Third Parties) Act 1999 except that a person who is the successor to or the permitted assignee of the rights of the Beneficiary is deemed to be a party to this Deed.

- Expiry of warranty

- No proceedings shall be commenced against the Sub-Contractor under this Deed more than 12 years after the Practical Completion of the Development under the Building Contract (or, if earlier, more than 12 years after the employment of the Sub-Contractor under the Sub-Contract is terminated).

- Service of notice

- Any notice to be served under this Deed must be in writing and must be served by hand or by registered post or recorded delivery, and in the case of a corporation must be served at its registered office for the time being. In any other case notice may be served at any address for the time being of the person to be served. Service shall take effect, if given by hand, on the date of delivery. If given by post, it shall take effect two days after posting, excluding Saturdays, Sundays and statutory holidays.

- Governing law and interpretation

  - The law of this Deed is English law and the English courts shall have jurisdiction with regard to all matters arising from it.

  - In this Deed unless the context otherwise requires, any defined term in this Deed shall have the same meaning given to such term in the Building Contract.

  - Clause headings do not form part of nor affect the interpretation of this Deed.

EXECUTED AND DELIVERED as a deed:

| EXECUTED AS A DEED by [SUB-CONTRACTOR] acting by:- OR THE CORPORATE SEAL of the SECRETARY OF STATE FOR EDUCATION herewith affixed is authenticated by:. ………………………………………… Authorised by the Secretary of State. ………………………………………… Full name (BLOCK CAPITALS). OR EXECUTED AS A DEED by affixing the Common Seal of [BENEFICIARY] in the presence of:. Authorised Signatory] OR EXECUTED AS A DEED by [BENEFICIARY] acting by a Director and its Secretary/two Directors:. Director. Director/Secretary.. | ) ) ) ) ) Director Director/Secretary |
| --- | --- |
| EXECUTED AS A DEED by [CONTRACTOR] acting by:- | ) ) ) ) ) Director Director/Secretary |

Part 3 – Design Consultant Collateral Warranty

[CONSULTANT]

and

[BENEFICIARY]

and

[CONTRACTOR]

COLLATERAL WARRANTY

[description]

THIS DEED is made 	20[     ]

BETWEEN:

(1)	[			] (CRN [			]) whose registered office is at [address] (‘Consultant’); and

(2)	[			] (CRN [			]) whose registered office is at [		] (‘Beneficiary’) [; and]

[(3)	[			] (CRN [			]) whose registered office is at [		] (‘Contractor’)]

WHEREAS:

(A)	The Consultant is [a partnership between the individuals named in schedule 1] in practice as consulting [architects or civil and structural engineers or mechanical and electrical engineers or [specify as appropriate]].

(B)	The Employer has appointed the Contractor to carry out the design and construction of the Works at the Sites (the Development).

(C)	The Consultant has been appointed by the Contractor (the 'Appointment') to provide [architectural/structural engineering] services (the 'Services').

(D)	The Consultant is obliged under the Appointment to give a warranty in this form in favour of the Beneficiary.

(E)	The Consultant [and the Contractor] has agreed to execute this Deed in favour of the Beneficiary.

NOW THIS DEED WITNESSES in consideration of the sum of £1.00 paid by the Beneficiary, receipt of which the Consultant acknowledges, as follows:

- Duty of care

  - The Consultant undertakes with and warrants to the Beneficiary that he has carried out and will carry out the Services and obligations on his part to be performed under and in connection with the Appointment and that in performing the same he has used and shall use all the reasonable skill, care and diligence to be expected of a properly qualified and competent member of its profession experienced in carrying out work such as its duties under the Appointment in relation to developments of a similar nature, value, complexity and timescale to the Development.

  - The Consultant shall have no liability under Clause 1.1 of this Deed that is greater or of longer duration than it would have had and shall be entitled in any action or proceedings by the Beneficiary to raise equivalent rights in defence of liability (except for set-off or counterclaim) if in lieu of this Deed the Beneficiary had been a party to the Appointment as joint employer.

- Prohibited materials

The Consultant warrants that it will not specify or approve the specification for use by others of any products or materials not in conformity with (save where they exceed) relevant British or European standards or codes of practice or which are generally known in the construction industry at the time of use to be deleterious to health and safety or to the durability of buildings and/or other structures and/or finishes and/or plant and machinery in the particular circumstances in which they are specified.

- Professional indemnity insurance

  - The Consultant shall maintain professional indemnity insurance covering (inter alia) all liability hereunder upon customary and usual terms and conditions prevailing for the time being in the insurance market, and with reputable insurers lawfully carrying on such insurance business in the United Kingdom, in an amount of not less than £5, 000, 000 (five million pounds) in the aggregate with a minimum of one (1) automatic full reinstatement of the aggregate indemnity limit in any one (1) year of insurance for a period beginning now and ending 12 years after the date of Practical Completion of the Development, provided always that such insurance is available at commercially reasonable rates.  The said terms and conditions shall not include any term or condition to the effect that the Consultant must discharge any liability before being entitled to recover from the insurers, or any other term or condition which might adversely affect the rights of any person to recover from the insurers pursuant to the Third Parties (Rights Against Insurers) Act 2010, or any amendment or re-enactment thereof.  The Consultant shall not, without the prior approval in writing of the Beneficiary, settle or compromise with the insurers any claim which the Consultant may have against the insurers and which relates to a claim by the Beneficiary against the Consultant, or by any act or omission lose or prejudice the Consultant's right to make or proceed with such a claim against the insurers.

  - Any increased or additional premium required by insurers by reason of the Consultant's own claims record or other acts, omissions, matters or things particular to the Consultant shall be deemed to be within commercially reasonable rates.

  - The Consultant shall immediately inform the Beneficiary if such insurance ceases to be available at commercially reasonable rates in order that the Consultant and the Beneficiary can discuss means of best protecting the respective positions of the Beneficiary and the Consultant in respect of the Development in the absence of such insurance.

  - The Consultant shall fully co-operate with any measures reasonably required by the Beneficiary, including (without limitation) completing any proposals for insurance and associated documents, maintaining such insurance at rates above commercially reasonable rates if the Beneficiary undertakes in writing to reimburse the Consultant in respect of the net cost of such insurance to the Consultant above commercially reasonable rates or, if the Beneficiary effects such insurance at rates at or above commercially reasonable rates, reimbursing the Beneficiary in respect of what the net cost of such insurance to the Beneficiary would have been at commercially reasonable rates.

  - As and when reasonably requested to do so by the Beneficiary the Consultant shall produce for inspection documentary evidence (including, if required by the Beneficiary, the original of the relevant insurance documents) that his professional indemnity insurance is being maintained.

  - The above obligations in respect of professional indemnity insurance shall continue notwithstanding termination of this Deed for any reason whatsoever, including (without limitation) breach by the Beneficiary.

- [step in rights

  - The Consultant covenants with the Beneficiary that it will not exercise nor seek to exercise any right of termination of the Appointment or to discontinue the performance of any of its duties or obligations thereunder for any reason whatsoever (including any breach on the part of the Contractor) without giving not less than 21 days written notice of his intention to do so to the Beneficiary and specifying the grounds for the proposed termination or discontinuance.

  - Any period stipulated in the Appointment for the exercise by the Consultant of a right of termination or to discontinue the performance of any of its duties or obligations shall, nevertheless be extended as may be necessary, to take account of the period of notice required under Clause 4.1

  - The right of the Consultant to terminate the Appointment or to discontinue the performance of any of its duties or obligations thereunder shall cease within the period of 21 days referred to in Clause 4.1 if the Beneficiary shall give notice to the Consultant:-

    - requiring the Consultant to continue its duties and obligations under the Appointment with the Beneficiary or its nominee; and

    - acknowledging that the Beneficiary or its nominee will assume all the obligations of the Contractor under the Appointment; and

    - undertaking that the Beneficiary or its nominee will discharge all payments which may subsequently become due to the Consultant under the terms of the Appointment and will pay to the Consultant any sums which have been due and payable to it thereunder but which remain unpaid.

  - Upon compliance by the Beneficiary or its nominee with the requirements of Clause 4.3 the Appointment will continue in full force and effect as if the Appointment had been entered into between the Consultant and the Beneficiary or its nominee to the exclusion of the Contractor.

  - Compliance by the Consultant with the provisions of this Clause 4 will not be treated as a waiver of any breach on the part of the Contractor giving rise to the right of termination nor otherwise prevent the Consultant from exercising his rights after the expiration of the notice issued pursuant to Clause 4.1 unless the rights of termination have ceased under the provisions of Clause 4.3.

  - If the employment of the Consultant under the Appointment is terminated before service of any notice under clause 4.3, then if required to do so by notice served by the Beneficiary not later than 12 weeks after the date of such termination, the Consultant shall enter into a new agreement with the Beneficiary or its Appointee on the same terms as the Appointment but with such revisions as the Beneficiary shall reasonably require to reflect altered circumstances. Forthwith upon the execution of such new agreement, the Beneficiary shall pay to the Consultant an amount equal to the fees and disbursements (excluding cancellation fees) then owing to the Consultant under the Appointment.

  - This Clause 4 shall cease to have effect upon the prior exercise by any third person of any similar rights of substitution contained in any other agreement concerning the Development and entered into between the Consultant and such person.]

- [Beneficiary’s Rights in Relation to the Appointment

  - Notwithstanding that as between the Contractor and the Consultant the Consultant's right of termination of the Appointment may not have arisen the provisions of Clause 4.4 shall also apply if the Beneficiary gives notice to the Consultant and to the Contractor to the effect that the Beneficiary wishes the provisions of Clause 4.4 to apply and the Beneficiary or its nominee complies with the requirements of Clause 4.3.

  - The Consultant shall not be concerned, or required to enquire whether, and shall be bound to assume that as between the Contractor and the Beneficiary the circumstances have occurred permitting the Beneficiary to give such notice under this Clause 5.

  - This Clause 5 shall cease to have effect upon the prior exercise by any third person of any similar rights of substitution contained in any other agreement concerning the Development and entered into between the Consultant and such person.]

- [Consultant's Position

By acting in accordance with Clauses 4 and 5 the Consultant shall not incur any liability to the Contractor.]

- Assignment

  - The Beneficiary may assign all of its rights under this Deed by absolute assignment on two occasions only.

  - In this Deed references to the Beneficiary include where the context admits its permitted assignees.

  - The Consultant shall not be entitled to contend that any person to whom this Deed is assigned in accordance with clause 7.1 is precluded from recovering under this Deed any loss incurred by such assignee resulting from any breach of this Deed (whenever happening), by reason that such person is an assignee and not a named promisee under this Deed.

- Copyright

  - The copyright in all designs, drawings, models, plans, specifications, design details, photographs, brochures, reports, notes of meetings, CAD Materials and any other materials provided by the Consultant in connection with the Development (whether in existence or to be made and hereinafter referred to as “Designs”) and all amendments and additions to them and any works, designs or inventions of the Consultant incorporated or referred to in them shall remain vested in the Consultant but the Consultant hereby grants to the Beneficiary an irrevocable royalty-free, non-exclusive licence to use and reproduce the same for all purposes relating to the Development including (without limitation) the construction, completion, reconstruction, modification, extension, repair, reinstatement, refurbishment, redevelopment, maintenance, use, letting, promotion and advertisement of the Development such licence carrying the right to grant sub-licences and to be transferable without the prior consent of the Consultant provided always that the Consultant shall have no liability for use by the Beneficiary or its nominees of the Designs for any purpose other than that for which they were originally prepared.

  - The Consultant agrees on request at any time to give the Beneficiary or any persons authorised by the Beneficiary access to material referred to in Clause 8.1 and to provide copies of it at the Client’s expense.

  - All royalties or other sums payable in respect of the supply and use of any patented articles, processes or inventions required in connection with the performance of the Services shall be paid by the Consultant and the Consultant shall indemnify the Beneficiary from and against all claims, proceedings, damages, costs and expenses suffered or incurred by the Beneficiary by reason of the Consultant infringing or being held to infringe any intellectual property rights in the performance of the Services.

  - The Consultant hereby waives any right to be identified as author of the Documents in accordance with section 77, Copyright Designs and Patents Act 1988 (‘the Copyright Act’) and any right not to have the Documents subjected to derogatory treatment in accordance with section 80 of the Copyright Act as against the Beneficiary or any licensee or assignee of the Beneficiary.

- Extraneous rights

  - This Deed shall not negate nor diminish any duty or liability otherwise owed by the Consultant to the Beneficiary or to the Contractor.

  - No approval or inspection of the Development or of any designs or specifications nor any testing of any work or materials by or on behalf of the Beneficiary and no omission to inspect or test shall negate nor diminish any duty or liability of the Consultant arising under this Deed.

  - This Deed may be executed in any number of counterparts all of which when taken together shall constitute one and the same instrument.

- Contracts (Rights of Third Parties) Act 1999

This Deed is not intended to confer any benefit on any third party pursuant to the Contracts (Rights of Third Parties) Act 1999 except that a person who is the successor to or the permitted assignee of the rights of the Beneficiary is deemed to be a party to this Deed.

- Expiry of warranty

No proceedings shall be commenced against the Consultant under this Deed more than 12 years after the Practical Completion of the Development under the Building Contract (or, if earlier, more than 12 years after the employment of the Consultant under the Appointment is terminated).

- Service of notice

Any notice to be served under this Deed must be in writing and must be served by hand or by registered post or recorded delivery, and in the case of a corporation must be served at its registered office for the time being. In any other case notice may be served at any address for the time being of the person to be served. Service shall take effect, if given by hand, on the date of delivery. If given by post, it shall take effect two days after posting, excluding Saturdays, Sundays and statutory holidays.

- Governing law and interpretation

  - The law of this deed is English law and the English courts shall have jurisdiction with regard to all matters arising under it.

  - In this Deed unless the context otherwise requires, any defined term shall have the meaning given to such term in the Building Contract.

  - Clause headings do not form part of nor affect the interpretation of this Deed.

EXECUTED AND DELIVERED as a deed:

| EXECUTED AS A DEED by [CONSULTANT] acting by:- EXECUTED AS A DEED by affixing the Common Seal of [BENEFICIARY] in the presence of: Authorised Signatory] OR | ) ) ) ) ) Director Director/Secretary |
| --- | --- |
| EXECUTED AS A DEED by [EMPLOYER] acting by a Director and its Secretary/two Directors:. Director. Director/Secretary. THE CORPORATE SEAL of the SECRETARY OF STATE FOR EDUCATION herewith affixed is authenticated by:. ………………………………………… Authorised by the Secretary of State. ………………………………………… Full name (BLOCK CAPITALS). EXECUTED AS A DEED by [CONTRACTOR] acting by:- | ) ) ) ) ) |

Part 4 – Sub-Contractor Collateral Warranty to Third Party

[SUB-CONTRACTOR]

and

[BENEFICIARY]

SUB-CONTRACTOR’S COLLATERAL WARRANTY

[description]

THIS DEED is made 	 20[   ]

BETWEEN:

(1)	[			] (CRN [		]) whose registered office is at [		] (‘Sub-Contractor’);

(2)	[			] (CRN [		]) whose registered office is at [		] (‘Beneficiary’); [and]

WHEREAS:

(A)	By an agreement in writing dated [date] (‘Building Contract’) between [			] (CRN [			]) whose registered office is at [					] (the “Employer”) and the Contractor the Contractor agreed to design and construct the Work at the Site (‘the Development’ which expression means the said land and the works constructed or to be constructed on it or either of them as the case shall require).

(B)	By agreement in writing dated [date] (‘Sub-Contract’) between the Contractor and the Sub-Contractor the Contractor appointed the Sub-Contractor to [complete the] design [of] and to supply [and erect or install] [give details] (‘Sub-Contract Works’) for or into the Development.

(C)	The Sub-Contractor is obliged under the Sub-Contract to give a warranty in this form in favour of the Beneficiary.

(D)	The Sub-Contractor has agreed to execute this Deed in favour of the Beneficiary.

NOW THIS DEED WITNESSES in consideration of the sum of £1.00 paid by the Beneficiary, receipt of which the Sub-Contractor acknowledges:

- Duty of care

  - The Sub-Contractor undertakes with and warrants to the Beneficiary that the Sub-Contractor has carried out and will carry out and complete the Sub-Contract Works in accordance with and subject to the terms of the Sub-Contract and has observed and performed and will observe and perform all of its duties and obligations expressed in or arising out of the Sub-Contract and (without qualification to or derogation from the foregoing) has exercised and will exercise all reasonable skill and care and diligence in and about the execution of the Sub-Contract Works to be expected from a sub-contractor experienced in constructing works of a similar nature, value, complexity and timescale to the Development.

  - The Sub-Contractor shall have no liability under Clause 1.1 of this Deed that is greater or of longer duration than it would have had, and shall be entitled in any action or proceedings by the Beneficiary to raise equivalent rights in defence of liability (except for set off or counterclaim) as it would have against the Contractor under the Sub-Contract, and shall have no liability under this Deed that is of greater or of longer duration than it would have had if the Beneficiary had been a party to the Sub-Contract as joint employer.

  - Without derogation from Clause 1.1 and to the extent that under the Sub-Contract the Sub-Contractor takes responsibility for the design of the Sub-Contract Works or the selection of goods, materials, plant and equipment for incorporation in the Sub-Contract Works, the Sub-Contractor warrants that the same have been and will be designed and selected with all reasonable skill and care set out in Clause 1.1.

- Prohibited materials

- The Sub-Contractor warrants that it will not specify or use or approve the specification for use by others of any products or materials not in conformity with (save where they exceed) relevant British or European standards or codes of practice or which are generally known in the construction industry at the time of use to be deleterious to health and safety or to the durability of buildings and/or other structures and/or finishes and/or plant and machinery in the particular circumstances in which they are specified to be used.

- Indemnity Insurance

  - The Sub-Contractor shall maintain professional indemnity insurance covering (inter alia) all its design liabilities hereunder upon customary and usual terms and conditions prevailing for the time being in the insurance market, and with reputable insurers lawfully carrying on such insurance business in the United Kingdom, in an amount of not less than £5, 000, 000 (five million pounds) in the aggregate with a minimum of one (1) automatic full reinstatement of the aggregate indemnity limit in any one (1) year of insurance for a period beginning now and ending 12 years after the date of Practical Completion of the Development, provided always that such insurance is available at commercially reasonable rates.  The said terms and conditions shall not include any term or condition to the effect that the Sub-Contractor must discharge any liability before being entitled to recover from the insurers, or any other term or condition which might adversely affect the rights of any person to recover from the insurers pursuant to the Third Parties (Rights Against Insurers) Act 2010, or any amendment or re-enactment thereof.  The Sub-Contractor shall not, without the prior approval in writing of the Beneficiary, settle or compromise with the insurers any claim which the Sub-Contractor may have against the insurers and which relates to a claim by the Beneficiary against the Sub-Contractor, or by any act or omission lose or prejudice the Sub-Contractor's right to make or proceed with such a claim against the insurers.

  - Any increased or additional premium required by insurers by reason of the Sub-Contractor's own claims record or other acts, omissions, matters or things particular to the Sub-Contractor shall be deemed to be within commercially reasonable rates.

  - The Sub-Contractor shall immediately inform the Beneficiary if such insurance ceases to be available at commercially reasonable rates in order that the Sub-Contractor and the Beneficiary can discuss means of best protecting the respective positions of the Beneficiary and the Sub-Contractor in respect of the Development in the absence of such insurance.

  - The Sub-Contractor shall fully co-operate with any measures reasonably required by the Beneficiary, including (without limitation) completing any proposals for insurance and associated documents, maintaining such insurance at rates above commercially reasonable rates if the Beneficiary undertakes in writing to reimburse the Sub-Contractor in respect of the net cost of such insurance to the Sub-Contractor above commercially reasonable rates or, if the Beneficiary effects such insurance at rates at or above commercially reasonable rates, reimbursing the Beneficiary in respect of what the net cost of such insurance to the Beneficiary would have been at commercially reasonable rates.

  - As and when reasonably requested to do so by the Beneficiary the Sub-Contractor shall produce for inspection reasonable documentary evidence (including if required by the Beneficiary, the originals of the relevant insurance documents) that its professional indemnity insurance is being maintained.

  - The above obligations in respect of professional indemnity insurance shall continue notwithstanding termination of this Deed for any reason whatsoever, including (without limitation) breach by the Beneficiary.

- Assignment

  - The Beneficiary may assign all of its rights under this Deed by absolute assignment on two occasions only.

  - In this Deed references to the Beneficiary include where the context admits its permitted assignees.

  - The Sub-Contractor shall not be entitled to contend that any person to whom this Deed is assigned in accordance with clause 4.1 is precluded from recovering under this Deed any loss incurred by such assignee resulting from any breach of this Deed (whenever happening) by reason that such person is an assignee and not a named promisee under this Deed.

- Copyright

  - The Sub-Contractor as beneficial owner hereby grants to the Beneficiary without further charge and notwithstanding the completion or abandonment of the Sub-Contract Works or the determination or alleged determination of the Building Contract or the Sub-Contract an irrevocable, non-exclusive, royalty-free licence to use and reproduce any of the designs, drawings, specifications, CAD materials, calculations, details, correspondence, minutes of meetings and other information and documents (‘Documents’) which have been or are to be prepared by or on behalf of the Sub-Contractor relating to the Development for the construction of the Development and the maintenance, repair, reinstatement, reconstruction and extension of it and to grant sub-licences in the terms of this licence, but copyright in the Documents shall remain vested in the Sub-Contractor. The Sub-Contractor shall not be liable for any use of the Documents by the Beneficiary or its nominees for any purpose other than those for which the same are or were prepared.  The Beneficiary shall be entitled on written request and upon paying a reasonable copying charge to be supplied by the Sub-Contractor with copies of the Documents.

  - The Sub-Contractor warrants that the use of the Documents for the purposes of the Development will not infringe the rights of any third party.

  - All royalties or other sums payable in respect of the supply and use of any patented articles, processes or inventions required in connection with the Sub-Contract Works shall be paid by the Sub-Contractor and the Sub-Contractor shall indemnify the Beneficiary from and against all claims, proceedings, damages, costs and expenses suffered or incurred by the Beneficiary by reason of the Sub-Contractor infringing or being held to infringe any intellectual property rights in the course of or in connection with the Sub-Contract Works.

  - The Sub-Contractor hereby waives any right to be identified as author of the Documents in accordance with section 77, Copyright Designs and Patents Act 1988 (‘the Copyright Act’) and any right not to have the Documents subjected to derogatory treatment in accordance with section 80 of the Copyright Act against the Beneficiary or any licence or assignee of the Beneficiary.

  - The Sub-Contractor shall provide upon request from the Beneficiary a copy of the Sub-Contract.

- Extraneous rights

  - This Deed shall not negate or diminish any duty or liability otherwise owed by the Sub-Contractor to the Beneficiary.

  - No approval or inspection of the Development or of any designs or specifications nor the testing of any work or materials by or on behalf of the Beneficiary nor any omission to inspect or test shall negate or diminish any duty or liability of the Sub-Contractor arising under this Deed.

  - This Deed may be executed in any number of counterparts all of which when taken together shall constitute one and the same instrument.

- Contracts (Rights of Third Parties) Act 1999

- This Deed is not intended to confer any benefit on any third person pursuant to the Contracts (Rights of Third Parties) Act 1999 except that a person who is the successor to or the permitted assignee of the rights of the Beneficiary is deemed to be a party to this Deed.

- Expiry of warranty

- No proceedings shall be commenced against the Sub-Contractor under this Deed more than 12 years after the Practical Completion of the Development under the Building Contract (or, if earlier, more than 12 years after the employment of the Sub-Contractor under the Sub-Contract is terminated).

- Service of notice

- Any notice to be served under this Deed must be in writing and must be served by hand or by registered post or recorded delivery, and in the case of a corporation must be served at its registered office for the time being. In any other case notice may be served at any address for the time being of the person to be served. Service shall take effect, if given by hand, on the date of delivery. If given by post, it shall take effect two days after posting, excluding Saturdays, Sundays and statutory holidays.

- Governing law and interpretation

  - The law of this Deed is English law and the English courts shall have jurisdiction with regard to all matters arising from it.

  - In this Deed unless the context otherwise requires, any defined term in this Deed shall have the meaning given to such term in the Building Contract.

  - Clause headings do not form part of nor affect the interpretation of this Deed.

EXECUTED AND DELIVERED as a deed:

| EXECUTED AS A DEED by [SUB-CONTRACTOR] acting by:- | ) ) ) ) ) Director Director/Secretary |
| --- | --- |
| EXECUTED (but not delivered until the date hereof) AS A DEED by [BENEFICIARY] acting by:- | ) ) ) ) ) Director Director/Secretary |

Annex 2

Parent Company Guarantee

[			]

and

[			]

PARENT COMPANY GUARANTEE

THIS AGREEMENT dated 						20[        ] is made BETWEEN:

(1)	[					] whose registered office is at [

] (“the Guarantor”); and

(2)	[					] of [ 					]

] (“the Employer”).

BACKGROUND

(A)	The Employer [has entered/is about to enter] into a Contract [				     ] (‘the Contract’) (which expression shall include all plans, specifications, bills of quantities and other documents incorporated therein) with [						  ] whose registered office is at [					        ] (‘the Contractor’) in relation to the carrying out, construction and completion of certain works by the Contractor as more particularly described in the Contract (hereinafter called ‘the Works’).

(B)	The Contractor is a wholly owned subsidiary company of the Guarantor under the Companies Act 2006.

(C)	The Guarantor has agreed to guarantee the performance of all of the Contractor’s obligations under the Contract in the manner appearing below.

IT IS AGREED as follows:

# GUARANTEE

- The Guarantor HEREBY irrevocably COVENANTS AND GUARANTEES to the Employer and its successors and assigns, the full, faithful and punctual performance, observance and compliance respectively by the Contractor of each and every of the terms, provisions, conditions, obligations, undertakings and agreements on the part of the Contractor to be performed, observed or carried out by the Contractor as contained or referred to in the Contract as such Contract may, from time to time, be amended (hereinafter called ‘the Obligations’).

# PERFORMANCE OBLIGATIONS

- If, at any time, any default is made by the Contractor in the performance of any of the Obligations, the Guarantor will well and truly perform or cause to be so performed each and every one of the Obligations and/or will pay any sum or sums that may be payable in consequence of any default made by the Contractor in the performance of any of the Obligations.

# LIABILITY

  - 3.1	As between the Guarantor and the Employer (but without affecting the Obligations), the Guarantor shall remain liable under this Guarantee as if it were the sole principal obligor and not merely a guarantor.

  - 3.2	Subject to the provisions of clause 5, the Guarantor shall not be discharged nor shall its liability be affected by anything which would not discharge it or affect its liability if it were the sole principal obligor including, but not limited to:

    - 3.2.1	any amendment, modification, waiver, consent or variation, express or implied, to the scope of the Works or to the Contract or any related documentation;

    - 3.2.2	the granting of any extensions of time or forbearance, forgiveness or indulgences in relation to time to the Contractor;

    - 3.2.3	the enforcement, absence of enforcement or release of the Contract or of any security, right of action or other guarantee or indemnity;

    - 3.2.4	the dissolution, amalgamation, reconstruction, reorganisation of the Contractor;

    - 3.2.5	any defect in any provision of the Contract or any of the Obligations;

    - 3.2.6	any indulgence or additional or advanced payment, forbearance, payment or concession to the Contractor;

    - 3.2.7	any compromise of any dispute with the Contractor;

    - 3.2.8	any failure of supervision to detect or prevent any fault of the Contractor; or

    - 3.2.9	any assignment of the benefit of the Contract.

# ASSIGNMENT

  - 4.1	This Guarantee and the benefit conferred by it may be assigned by the Employer to any party to whom it assigns or novates its interest under the Contract, at any time and references to the Employer shall include its assigns.

  - 4.2	Save for the provision of Clause 4.1 above, this Guarantee and the benefit conferred by it may not be assigned by either party.

# LIMIT OF LIABILITY

    - The Guarantor shall have no greater liability to the Employer under this Guarantee than it would have had had it been named as Contractor under the Contract.

# THIRD PARTY RIGHTS

No term of this Deed is enforceable under the Contracts (Rights of Third Parties) Act 1999 by a person who is not party to this Deed. This clause does not affect any right or remedy of any person which exists or is available otherwise than pursuant to that Act.

# NOTICES

All notices under this Deed shall be in writing and all certificates, notices or written instructions to be given under the terms of this Contract shall be served by sending the same by first class post, facsimile or by hand, or leaving the same at:

- Guarantor

Name		[insert name]

Address		[insert address]

- Employer

Name		[insert name]

Address		[insert address]

# GOVERNING LAW

- The construction, validity and performance of this Guarantee is subject to English law and the courts of England and Wales shall have jurisdiction over any dispute or difference arising out of or in connection herewith.

DELIVERED as a Deed on the date at the head of this document.

EXECUTED AS A DEED by [GUARANTOR] acting by a Director and its Secretary/two Directors:

Director

Director/Secretary

EXECUTED AS A DEED by [EMPLOYER] acting by a Director and its Secretary/two Directors:

Director

Director/Secretary

OR

| THE CORPORATE SEAL of the SECRETARY OF STATE FOR EDUCATION herewith affixed is authenticated by: | ) ) ) |
| --- | --- |
| ………………………………………… Authorised by the Secretary of State |  |
| ………………………………………… Full name (BLOCK CAPITALS) OR |  |

EXECUTED AS A DEED by affixing the Common Seal of [EMPLOYER] in the presence of:

Authorised Signatory

Annex 3

Deed of Novation

[EMPLOYER]

and

[CONTRACTOR]

and

[CONSULTANT]

DEED OF NOVATION

[description]

THIS AGREEMENT dated									20[     ]

BETWEEN:

(1)	[			] (CRN [		]) whose registered office is at [												] (“the Employer”);

(2)	[			] (CRN [		]) whose registered office is at [												] (“the Contractor”); and

(3)	[			] (CRN [		]) whose registered office is at [												] (“the Consultant”).

WHEREAS:

(A)	The Employer has appointed the Consultant to provide [			] services (“the Services”) by an agreement dated [				] (“the Appointment”) in connection with the development of [			] at [				] (“the Development”).

(B)	The Employer has appointed the Contractor under a contract (“the Building Contract”) to design and construct certain works as therein described (“the Works”).

(C)	The Employer, Consultant and Contractor have agreed that from the date of this Agreement the Contractor shall assume the obligations of the Employer and that the Consultant shall perform its obligations under the Appointment in favour of the Contractor and that the Employer and the Consultant shall each release the other from any obligations owed by the other to them under the Appointment.

NOW IT IS HEREBY AGREED as follows:

- NOVATION

The Employer hereby releases and discharges the Consultant from any and all obligations and liabilities owed to the Employer under the Appointment.

The Consultant undertakes to perform the Appointment and to be bound by its terms in every way as if the Contractor were, and had been from the inception, a party to the Appointment in lieu of the Employer.

The Consultant hereby releases and discharges the Employer from any and all obligations and liabilities owed to the Consultant under the Appointment and accepts the liability of the Contractor under the Appointment in lieu of the liability of the Employer.

For the avoidance of doubt the Consultant undertakes with and warrants to the Contractor that it has carried out and will carry out the duties and obligations on its part to be performed under the Appointment, and that in performing the same the Consultant has exercised and will continue to exercise all the reasonable skill, care and attention to be expected of competent and fully qualified member of the Consultant's profession experienced in carrying out services the like of those undertaken by the Consultant under the Appointment for works of a similar nature, value, complexity and timescale to the Development.

Without prejudice to Clause 1.2, the Consultant warrants to the Contractor that it shall be liable for any loss or damage suffered or incurred by the Contractor arising out of any negligent act, default or breach by the Consultant in the performance of its obligations under the Appointment prior to the date of this Agreement.  Subject to any limitation of liability in the Appointment, the Consultant shall be liable for such loss or damage notwithstanding that such loss or damage would not have been suffered or incurred by the Employer (or suffered or incurred to the same extent by the Employer).

The Consultant acknowledges that all fees and expenses properly due to the Consultant under the Appointment up to the date of this Agreement have been paid in full by the Employer.

All rights of action and remedies vested in the Employer against the Consultant under the Appointment shall from the date of this Deed vest in the Contractor.

All rights of action and remedies vested in the Consultant against the Employer under and in respect of the Appointment shall from the date of this Deed lie against the Contractor.

The Contractor undertakes to perform the Appointment and to be bound by its terms in every way as if the Contractor were, and had been from the inception, a party to the Appointment in lieu of the Employer.

Nothing in this Deed shall affect or derogate from any collateral warranty given or to be given by the Consultant to the Employer respecting the Development.

PROPER LAW AND JURISDICTION

- This Agreement and the rights and obligations of the parties hereto shall be governed and construed according to English Law.  Any dispute shall be subject to the jurisdiction of the English Courts.

CONTRACTS (RIGHTS OF THIRD PARTIES) ACT 1999

Notwithstanding any other provision in this Agreement, nothing in this Agreement is intended to confer on any person any right to enforce any of the provisions of this Agreement which such person would not have had, but for the Contracts (Rights of Third Parties) Act 1999.

IN WITNESS whereof the parties hereto have executed this Agreement as a Deed the day and year first before written.

| THE CORPORATE SEAL of the SECRETARY OF STATE FOR EDUCATION herewith affixed is authenticated by: | ) ) ) |
| --- | --- |
| ………………………………………… Authorised by the Secretary of State |  |
| ………………………………………… Full name (BLOCK CAPITALS) |  |

| EXECUTED (but not delivered until the date hereof) AS A DEED by [EMPLOYER] ] acting by: | ) ) ) ) ) Director Director/Secretary |
| --- | --- |

OR

| EXECUTED (but not delivered until the date hereof) AS A DEED by [ acting by: or | ) ) ) ) ) Director Director/Secretary |
| --- | --- |
| EXECUTED AS A DEED by affixing the Common Seal of [EMPLOYER] in the presence of: |  |
| Authorised Signatory |  |
| EXECUTED (but not delivered until the date hereof) AS A DEED by [CONTRACTOR] acting by: | ) ) ) ) ) Director Director/Secretary |

| EXECUTED (but not delivered until the date hereof) AS A DEED by [CONSULTANT] acting by: | ) ) ) ) ) Director Director/Secretary |
| --- | --- |

Annex 4

Site Plan

Annex 5

Not Used

Annex 6

Construction Programme

Annex 7

Not used

Annex 8

Existing/Refurbished Buildings

Annex 9

Site Survey

Annex 10

Not Used

Annex 11

Not Used

Annex 12

Not Used

- Annex 13

- Employer's Policies

- Office of Government Guide to Best "Fair Payment" practices policy.

Sub-contract disciplines listed for illustration purposes only.  Contractor to confirm which elements of the Works they propose to sub-let for each school and Article 10.1 to be completed to reflect sub-contract works packages at each school prior to completion of the Contract.

Only applicable in collateral warranties in favour of the Employer

Only applicable in warranties in favour of the Employer

Clauses 4, 5 and 6  are only applicable to warranties in favour of the Employer