# Specification for Baa Lambs car park resurfacing works

# Harpenden Town Council is looking for a suitable contractor to resurface a small grasscrete car park called the Baa Lambs car on Harpenden Common, Harpenden, Hertfordshire AL5 5JF (postcode for the Silver Cup Public House opposite the car park). This project is one of a number of improvements being made to Harpenden Common by the Town Council.

# The Council requests that a written tender response be provided for carrying out these works.  The Council would like the tender submission to include:

# Removal of existing surface, minor excavation works, preparation, supply and installation of a new porous paving product covering an area of approximately 456m2

# Please see the tender specification document and appendices for full details.

All contractors must complete a risk assessment and provide a copy of their Public Liability Insurance, to a minimum of £5m and evidence their relevant previous experience of delivering these types of works.

The successful contract will be awarded on price, relevant experience and ability to deliver to the project’s timescales (commence on 6 April 2020 and complete before 17 April 2020).

# The deadline for submitting tenders is 5pm on Friday 31 January 2020.  Please submit your tenders by post or delivered by hand in an envelope clearly labelled ‘Private and Confidential Tender – Baa Lambs car park’ addressed to:

# Carl Cheevers

# Town Clerk

# Harpenden Town Council

# Town Hall

# Leyton Road

# Harpenden

# Herts AL5 2LX