# SCHEDULE 6.2

TESTING PROCEDURES

Testing Procedures (Short Form)

# DEFINITIONS

In this Schedule, the following definition shall apply:

| “Achieve” | in respect of a Milestone, the issue of a Milestone Achievement Certificate in respect of that Milestone in accordance with the provisions of this Schedule, and “Achieved” and “Achievement” shall be construed accordingly; |
| --- | --- |
| “Assurance Criteria” | in respect of a Deliverable, the assurance criteria for that Deliverable as set out in the Mobilisation Plan. |

# MILESTONE REVIEW

## The Supplier shall notify the Authority as soon as reasonably practicable after completion of any Milestone.

## Following notification of completion of a Milestone, the Authority shall undertake a review process as soon as reasonably practicable to determine whether a Milestone is Achieved.

# ISSUE OF MILESTONE ACHIEVEMENT CERTIFICATE

## The Authority shall issue a Milestone Achievement Certificate in respect of a given Milestone as soon as is reasonably practicable following:

##### achievement to the reasonable satisfaction of the Authority of all Assurance Criteria associated with that Milestone; and

##### performance by the Supplier to the reasonable satisfaction of the Authority of any other tasks identified in the Detailed Mobilisation Plan, as associated with that Milestone.

## If the Authority, acting reasonably, considers that a Milestone is not Achieved, the Authority:

##### shall promptly issue a report to the Supplier setting out the reasons for the relevant Milestone not being Achieved;

##### may at its discretion (without waiving any rights in relation to the other options):

###### refuse to issue a Milestone Achievement Certificate and, without prejudice to the Authority’s other rights and remedies, such failure shall constitute a Notifiable Default for the purposes of Clause 27.1 (Rectification Plan Process); or

###### choose to issue a Milestone Achievement Certificate conditional on the remediation of the failure in accordance with an agreed Rectification Plan provided that:

any Rectification Plan shall be agreed before the issue of a conditional Milestone Achievement Certificate unless the Authority agrees otherwise; and

where the Authority issues a conditional Milestone Achievement Certificate, it may (but shall not be obliged to) revise the failed Milestone Date and any subsequent Milestone Date.

# RISK

## The issue of a Milestone Achievement Certificate and/or a conditional Milestone Achievement Certificate shall not:

##### operate to transfer any risk that the relevant Deliverable or Milestone is complete or will meet and/or satisfy the Authority's requirements for that Deliverable or Milestone; or

##### affect the Authority's right subsequently to reject all or any element of the Deliverables and/or any Milestone to which the Milestone Achievement Certificate relates.