| Our ref: 822 AtkinsJacobs via Bravo | SPaTS Procurement Team 2/09K Temple Quay House 2 The Square Temple Quay Bristol, BS1 6HA 17 July 2019 |
| --- | --- |

OFFICIAL

Dear Sir/Madam

SPECIALIST PROFESSIONAL AND TECHNICAL SERVICES FRAMEWORK

Lot 1 - Technical Consultancy, Engineering Advice, Research and Innovation

Extension to Traffic Modelling and Economic Assessment for Tranche 5 and 6 Smart Motorway schemes –South East Region – CE1

Highways England has accepted your request for a compensation event for additional time and money on the above Package Order.

The Package Order completion date is now 31 August 2019.

The authorised maximum Package Order cost is increased to £158,347.56 (excluding VAT). This cost is not to be exceeded without prior written approval of the Procurement Officer.

Any queries relating to this contract should be sent to the Lot 1 Procurement Team via Bravo.

Yours faithfully

XXX

Lot 1 Procurement Team