Schedule 5

CSS/0075

# Statement of Requirement

For

The provision of Technical Services

To MES IPT from Rolls Royce.

Issue 2

Dec 2014

Compiled by: R Burge

Approved by:

Date:   September 2014

## CONTENTS

### PART 1	INTRODUCTION

1.	SCOPE OF WORK

2.	MANAGEMENT PLANS

2.1	GENERIC MANAGEMENT PLAN REQUIREMENTS

### PART 2 TECHNICAL AND MANAGEMENT REQUIREMENTS

1.	TECHNICAL

1.1	POST DESIGN SERVICES

1..1	TRIALS AND TESTING

1..2	DEFECT ANALYSIS

1..3	DOCUMENTATION

1..4	SUPPLY OF DRAWINGS

1..5	TECHNICAL ADVICE

1..6	LOGISTIC SUPPORT STRATEGY

1..7	REVERSE ENGINEERING

1..8	SAFETY STUDIES

1..9	DESIGN/DEVELOPMENT

1.10	CERTIFICATION

1.11	CONTRACTOR INVOLVEMENT FORM

2.	MANAGEMENT

2.1	MANAGEMENT PLAN

2.2	PERIODIC REPORTING

2.3	PROGRESS MEETINGS

2.4	QUALITY ASSURANCE PLAN

2.5	RISK MANAGEMENT PLAN

2.6	MONTHLY RISK REPORTING

PART 1

INTRODUCTION

#### 1.	SCOPE OF WORK

1.1	This contract will provide in-service support, Post Design Services arrangements for MES-MCH including RAS equipment, capstans, winches, windlasses and cranes where Rolls Royce are the OEM and hold all design data and IPR.

1.2.	The equipments and systems include but are not limited to the following:

- RAS Equipment – Various HMS / RFA vessels.

- RAS Equipment – HMS RALEIGH

- Capstans – Various HMS / RFA vessels.

- Winches – Various HMS / RFA vessels.

- Windlasses – Various HMS / RFA vessels.

- Cranes – Various HMS / RFA vessels

1.3	As authorised in individual MES Task Approval Forms (TAFs) the Contractor shall provide suitably equipped staff with the necessary technical expertise to perform nominated activities on his behalf on Relevant Equipment at locations specified by the Authority.

1.4	Such activities may include, but shall not be limited to undertaking, assisting with or providing on-site advice in connection with:  survey, fault diagnosis, removal, repair, alteration, installation, commissioning, setting to work and testing.

1.5	For the purposes of this task, Relevant Equipment shall be as nominated in the TAF and may include equipment covered by the core tasks of the Contract and similar or associated equipment, and as detailed at 1.2 above.

1.6	Individual TAFs may require activities conducted under this task to be performed at specified locations.  These locations may include, but shall not be limited to: aboard HM and RFA ships either at sea or in harbour, within dockyard or harbour sites or within other industrial facilities and may be located either within the UK or overseas.

1.7	To provide provision of spares and repair of non consumable items for the equipment stated in paragraph 1.2.

1.8	To provide Technical Advice for the equipment stated in section 1.2 as authorised under a TAF.

2.	MANAGEMENT PLANS

## Generic Management Plan Requirements

Each Management Plan referred to in this SOR shall address (but not necessarily be limited to) the following requirements:

- Purpose of Plan, the outputs arising from implementation of the plan, what it will demonstrate to the Authority and what it will manage and control under the contract.

- Organisation and Management structure in support of the plan, with reference to the interfaces within the Contractor’s management organisation and the Authority’s organisation.

- Responsibilities within the scope of the plan between the Contractor and any sub-contractors and the Authority.

- Methods and procedures and the use of specialised tools to be used in the implementation of the plan.

- Methods by which the progress of activities controlled by the plan will be measured.

- Dependencies on the Authority, in terms of what is required, when it is required and the point of delivery where appropriate.  This should be at such a level of detail that allows the Authority to accurately assess its dependencies.

- Reference to milestones and deliverables specific to that plan.

PART 2

TECHNICAL AND MANAGEMENT REQUIREMENTS

| SERIAL | MAJOR REQUIREMENT | ASSOCIATED REQUIREMENT | PERFORMANCE STANDARD OR ACCEPTANCE CRITERIA |
| --- | --- | --- | --- |
| 1. | TECHNICAL (core tasks) |  |  |
|  | Provision of Post Design Services for the support of in-service equipment and the upkeep of associated documentation, drawings and test forms for those equipments and systems for which the Contractor is the Original Equipment Manufacturer (OEM).(See Part 1 for details) |  |  |
| 1.1 | Trials and Testing | 1. The Contractor shall provide equipment for test and trial purposes to be fitted on-board HM Ships and the PDS Contractors premises when requested by the PDS Manager. Attendance to conduct Trials and Testing on-board HM Ships and the PDS Contractors premises when requested by the PDS Manager (MES MCH). 2. Produce a written report to provide technical evaluation and recommendations post trials and testing for retention by the PDS Manager. | Requests for Contractor attendance to conduct trials and testing on-board RN ships in the UK, are to be satisfied within 10 working days. (Foreign visits within 15 working days). All requests are to be satisfied within 10 working days after completion of the tests and trials. |
| 1.2 | Defect Analysis and Rectification | To undertake the examination of defective equipment on-board HM Ships, the FRAS facility at HMS RALEIGH and the PDS Contractors premises when requested by MES-MCH. To produce a written report to provide technical evaluation and recommendations for rectification of defects post examination. To rectify any defective equipment on-board HM Ships and the FRAS facility at HMS RALEIGH.. 3. To undertake the examination of Defect Reports (S2022) received from HM Ships and the FRAS facility at HMS RALEIGH. To produce a set of written recommendations to provide technical advice for rectification of the defect | Requests for contractor attendance on-board RN ships in the UK, are to be satisfied within 2 working days. (Foreign visits within 3 working days). All requests are to be satisfied within 10 working days. |
| 1.3 | Documentation | 1. To provide a facility to maintain and amend drawings, test specifications, technical hand books, test forms, Books of Reference (BR), MMS, Upkeep Evaluation and other technical documentation. This must include routine corrections, updates due to modification and upgrades and editorial alterations, to ensure all technical information is accurate and up to date. | NOTE; RR do not have the capability to update IPC’s but can outsource this work |
| 1.4 | Drawing Supply | 1. To provide and manage a system capable of maintaining and retrieving drawings and technical documentation for issuing to the PDS Manager when required. | All drawing issue requests are to be satisfied within 2 working days. |
| 1.5 | Technical Advice | 1. To provide technical advice and guidance to general questions raised by MES MCH forwarded to the PDS Contractor by telephone, e-mail or facsimile. | All requests to be answered within two (2) working days, or as otherwise agreed between the parties.. |
| 1.6 | Logistic Support Strategy | 1. To provide advice and guidance to monitor and improve current trend for maintenance and repair procedures. To identify areas where maintenance and repair procedures can be streamlined and MoD procedures aligned closer with PDS Contractor internal procedures. | As authorised by a TAF |
| 1.7 | Reverse Engineering | 1. To provide advice and technical guidance for all engineering aspects related to equipment and sub-assemblies as highlighted in Part 1, para 1.2. 2. To provide engineering support to recover/replace equipment, sub-assemblies and components e.g. obsolete/obsolescent to support those equipments highlighted with in Part 1, para 1.2. |  |
| 1.8 | Safety Studies | To provide facilities for the production of safety cases for the equipments as highlighted in Part 1, para 1.2 as directed by the PDS manager. |  |
| 1.9 | Design/Development | To undertake the design and development of existing equipments to overcome design or operational shortcomings experienced in service. |  |
| 1.10 | Certification | All repair activity is to be supported with appropriate certification to demonstrate compliance with the original design intent. This will require the submission of either Certificates of Conformity (CofCs) or dedicated test certification where specific tests are required to demonstrate the integrity of the product. The equipment is to be delivered with the certificate that is commensurate for the activity required. Where appropriate, all equipment |  |
| 1.11 | Contractor Involvement Form | In advance of undertaking a work task onboard a RN Surface Warship during an upkeep or FTSP period, the contractor shall complete a Contractor Involvement Form (CIF1) and submit it to MES-MCH. As part of the CIF1, a health and safety risk assessment specific to the work task is required. MES-MCH will provide the Contractor Involvement Form for each task that requires it. | For routine FTSP work tasks, CIF1 forms are required 8 weeks in advance of start date of work task. |

| 2 | MANAGEMENT |  |  |
| --- | --- | --- | --- |
| 2.1 | Management Plan | The Contractor shall provide, maintain and implement a Management Plan. The Management Plan shall address (but not necessarily be limited to) the following requirements: - A documented process for the management of tasks. This shall include the following: - A description of the Contractor’s organisation responsible for delivering and managing the technical requirements. An organisation diagram shall be included indicating manpower resources (with grades) to be used at all levels. - Nomination of key individuals required supporting each management requirement specified in this SOR. Reference shall be made to any sub-contractor support. CVs of key personnel and Terms of Reference for key personnel shall be provided. - Provide and maintain a point of contact that will be responsible for the conduct of business for the duration of the contract. The contact point must be suitably senior in the management organisation of the Contractor to make decisions affecting the contract. In addition, the Contractor shall provide the contact detail (names, telephone and fax numbers) for the following: - The provision of progress reporting information. | - Draft Quality Plan to be submitted within 4 (four) weeks of Contract. . - Final issue to be agreed with the Authority within 6 (six) weeks of acceptance of Contract.. 3. Updates to be issued as required by level of change to be agreed with the Authority, within twenty working days. |
| 2.2 | Periodic Reporting | The Contractor shall provide and submit reports quarterly to the Authority in accordance with Clause 9 of the Special Terms and Conditions of the Contract. Periodic reports shall include (but not necessarily limited to) the following: - A list of all JINS/TAFs received, in order date; - For each JIN, a progress report and target or achieved delivery dates; - Against each JIN where deliverable took longer than required, when actual delivery was made; - Quarterly and cumulative value of JINS received; - Monthly risk register. Note: The reports shall be provided in MS Word and EXCEL (Windows 2003 for Word and Excel) and use email as the distribution medium. File and spreadsheet formats are to be agreed with the Authority prior to commencement of contract. | - Each JIN will provide a detailed description of the work to be undertaken including but not limited to Quality Requirements and Standards, Delivery and Completion information and Consignment instructions. - Deliverables associated with each JIN will be specified against each JIN and will generally be in the form of a written report. |
| 2.3 | Progress Meetings | The Contractor’s representatives, vested with the appropriate authority to agree decisions and action them, shall attend progress meetings and exceptional meetings called by the Authority. The agenda shall include all quarterly report information. Meetings shall be held quarterly. | The Contractor shall ensure 100% attendance at progress meetings. |
| 2.4 | Risk Management Plan | The Contractor shall provide, implement and maintain a Risk Management Plan. The Plan shall describe how risks will be controlled during the life of the Contract. The Plan shall include (but not necessarily be limited to) the following requirements: - A description of the Contractors proposed risk management organisation, including sub-contractors; - The definition, categorisation and classification of risks. - Early identification of key areas of risk. - A procedure for the management of residual risk and for ensuring that new potential risks are identified as they arise. - Risk reporting procedure. | - Draft Risk Management plan to be submitted within 4 (four) weeks of Contract.. - Final issue to be agreed with the Authority within 6 (six) weeks of acceptance of Contract. - Updates to be issued as required by level of change to be agreed with the Authority, within twenty working days. |
| 2.5 | Quarterly Risk Reporting | 1. The Contractor shall provide a Task Risk Register and the requisite Risk Reports which shall include( but not necessarily be limited to) the following: - Unique identifier - Risk title - Risk description - Risk ownership - Probability of occurrence - Impact (H/M/L) on each of performance, time and cost - Risk reduction measures - Fallback options 2. The Risk Register shall be reviewed at the Progress Meetings and the authority notified of any changes. Where change occurs, the Contractor shall update the Risk Register and provide the requisite updated risk reports. | - Updated Task Risk Register and reports to be issued 5 (five) days prior to Progress Meetings. |

| 3 | LOGISTICS |  |  |
| --- | --- | --- | --- |
| 3.1 | Provision for spares/repairs | 1. To supply non-consumable spares for mechanical/electrical equipments for which Rolls Royce is the Original Equipment Manufacturer. 2. To repair mechanical/electrical items for which Rolls Royce is the Original Equipment Manufacturer. | On time delivery |