Order Schedule 20 (Brief)

Bid Pack

Attachment 3 – Statement of Requirements

Contract Reference: CCCS25A02

Procurement / Contract Title: Provision of Digital Content Support for 2025/6 and 2026/7

CONTENTS

1. PURPOSE AND OVERVIEW OF THE REQUIREMENT	4

2. BACKGROUND TO THE BUYER	4

3. BACKGROUND TO THE REQUIREMENT	4

4. DEFINITIONS (GUIDANCE – PLEASE ADD ADDITIONAL ROWS IF NEEDED)	4

5. SCOPE OF THE REQUIREMENT	4

6. MANDATORY DELIVERABLES (SUPPLIER RESPONSIBILITIES)	5

7. NON-MANDATORY AND OPTIONAL DELIVERABLES (SUPPLIER RESPONSIBILITIES)	5

8. POTENTIAL, ACTUAL OR EXPECTED DELIVERY VOLUMES	5

9. LOCATION	6

10. BUYER RESPONSIBILITIES	6

11. KEY MILESTONES AND DELIVERABLES	6

12. SUSTAINABILITY AND CARBON NET ZERO	6

13. SOCIAL VALUE	6

14. STAFF AND CUSTOMER SERVICE	7

15. CONTINUOUS IMPROVEMENT	7

16. SECURITY AND CONFIDENTIALITY REQUIREMENTS	7

17. PRICING MECHANISM	8

18. PAYMENT AND INVOICING	8

19. CONTRACT MANAGEMENT AND KEY PERFORMANCE INDICATORS	8

# PURPOSE AND OVERVIEW OF THE REQUIREMENT

## Crown Commercial Service (CCS), a trading fund of the Cabinet Office (CO), may be referred to as the “Customer” throughout this document.

## Crown Commercial Service (CCS) is inviting bids from agencies to support the delivery of digital content initiatives through the application of skills such as user research, consultancy and content creation.

## The Contract will be for a two (2) year period commencing upon Contract Award. There will be no option to extend.

# BACKGROUND TO THE BUYER

## CCS is the largest public procurement organisation in the UK. They help organisations across the public and third sector find the right commercial solutions for around £31 billion of spend each year (approximately 70/30 split between Central Government (CG) and Wider Public Sector (WPS) organisations).

## By helping organisations save time and money on the procurement of common goods and services, CCS can help organisations achieve savings and other commercial benefits.

  - CCS also helps the public sector to build policy considerations into their procurement - boosting social value, levelling the field for local and regional businesses, and supporting the UK public sector on its journey to carbon net zero.

## As a trading fund of the Cabinet Office (CO), CCS also supports on implementing the UK’s public procurement policy and delivering government’s commercial policy priorities.

## CCS aims to grow the spend through the organisation in the coming years, enabling more public sector organisations to benefit from CCS. As outlined in the CCS business plan, and corroborated by user research, a key lever in achieving this growth is making CCS easier and simpler to use.

# BACKGROUND TO THE REQUIREMENT

## CCS has an in-house Digital Channels and Content team’, sitting within the organisation's wider Marcomms team.

## Their brief is to make it easier for users to find and / or do what they need by applying user-centred design (UCD) principles to the organisation’s digital channels and content. Through doing this - and making CCS easier to use - the chances the user will spend with CCS and therefore realise value are increased.

  - While team objectives and projects are agile, we know that website navigation and making our content easier to find and use will be a key objective over the coming years. It is therefore likely that the supplier’s work will cover:

    - Discovery and user research: carrying out content audits and primary user research to understand more about our users

    - Consultancy: Supplier will provide advice, strategy and specialised skills to inform best digital content practices

    - Designing or optimising content based upon evidenced user needs and using user centred design principles

  - Additionally, service ownership of the CCS website (www.crowncommercial.gov.uk) lies with the team and, as such, they play a key role in defining the organisation’s digital strategy.  They also provide functional content leadership across the organisation, owning the CCS style guide, content strategy and accessibility policy.

## The Customer has identified a need for an agency to provide support to the team, boosting their capacity and adding specialist skills. As such, CCS seeks an agency who can demonstrate experience in user research, user centred design, content strategy and digital strategy.

## To support the team in their work, the Customer is looking for the Supplier to be in place by August 2025.

## A budget of up to £460,000 over two years will be available to the successful Supplier to deliver solutions, as required by the Customer to support the team’s objectives.

# DEFINITIONS

| Expression or Acronym | Definition |
| --- | --- |
| CCS | Means: Crown Commercial Service |
| CG | Means: Central Government |
| WPS | Means: Wider Public Sector |
| CO | Means: Cabinet Office |
| UCD | Means: user centered design |

# SCOPE OF THE REQUIREMENT

## The Customer requires a contract for the delivery of services over a fixed period of two years, with no option to extend.

## The successful Supplier will work closely with the Customer’s in-house content and digital team for delivery. This consists of 1 Head of Digital Channels and Content, a Content Design Manager and 3 Content Designer Officers.  As required, close collaboration with the wider Marcomms team will also be expected.

## The successful Supplier will work on digital content projects, as required, to support the team in pursuit of their objectives and, ultimately help make CCS an easier, more user-centric, organisation to use.

## The scope of the requirement will include, but may not be limited to:

    - Discovery and research: including conducting primary research (such as internal / external user research, conducting content audits and performing content analysis) and secondary research (e.g. - using tools such as Google Analytics, Google Trends, Content Square and reviewing previous research and insight). The Supplier will also be expected to, as required, synthesise and present their research findings to stakeholders.

    - Understanding user needs and mapping journeys: using insight to write user stories, define user needs and map user journeys. This work may also include running or participating in workshops to help arrive at optimal outcomes.

    - Design / optimise content: to support the team’s objectives, the Supplier will be required to design user-centric content. This could include using research to design a suite of new web pages, designing a tool based upon user needs, or optimising existing content. The Supplier would be expected to be adept at following the GDS Service Manual, following government style guides and able to utilise techniques such as prototyping, pair writing and content scripts.

    - Evaluating and managing content: supporting the CCS content team in evaluating the success of content and using this data to suggest impactful ways to manage the content.

    - Provision of digital and content strategy support: the Customer is likely to require support and consultancy on strategic issues. For example, this could include advising on the appropriateness of the organisation’s content strategy or suggesting optimisations to website reporting.

    - It is also important to note that all outputs are expected to comply with WCAG 2.2.

# MANDATORY DELIVERABLES (SUPPLIER RESPONSIBILITIES)

## As the Customer is looking for a Supplier to provide digital content support and solutions on a “call-off” basis, they will provide the successful Supplier with a project brief for each requirement.

## Upon receipt of each brief the Supplier will be required to:

### Provide expert recommendations on how best to achieve the Customer’s objectives for each brief, including timescales and costs

### Develop innovative and creative solutions to achieve the objectives

### Share how they will evaluate the success of the activity

### Develop and deliver each project on time and on budget

### During the lifetime of the Contract the Customer may require the Supplier to develop and deliver a range of potential digital outputs/activities, including (but not limited to):

#### Primary user research and discovery activities

#### Providing consultancy services for the organisation’s content and digital strategies

#### Evaluating the success of content and suggesting ways to improve or manage it

#### Secondary research: reviewing analytical tools, previous data and research, etc

    - Content audits / content analysis

#### Writing user stories, user needs, defining acceptance criteria and mapping user journeys

#### Creating / optimising content to support the team’s objectives, including but not limited to:

      - campaign landing pages

      - short-form content (e.g. - blogs, case studies, news items)

      - tools (e.g. - a glossary, calculator or decision tree)

    - It is anticipated that there will likely be a greater emphasis on areas of the scope that include discovery and user research and consultancy.

# POTENTIAL, ACTUAL OR EXPECTED DELIVERY VOLUMES (IF APPLICABLE)

## The Customer expects (based on historical contracts) that around 10 content project briefs will be completed per year. It is anticipated that spend per year will be around £230,000.

## The Customer works on an agile basis and therefore the above statement is to be used as a guide only and volumes cannot be guaranteed

# LOCATION

## The location of the Services will be carried out primarily at the office(s) of the Supplier. Occasional travel to Customer’s offices in Liverpool or London may be required. In addition, team members may be required to travel to other locations within the UK in order to fulfil the requirements of the brief. No associated claim for T&S shall be paid by the Customer.

## CCS Head Office address is as follows:

## Capital Building,

## Old Hall Street,

## Liverpool,

## L3 9PP

# BUYER RESPONSIBILITIES

## The buyer responsibilities are as follows:

## providing access to office buildings if visitation to any of the Buyer's offices is needed

## working with the Supplier to ensure that any access to research tools such as Google Analytics or Content Square is provided as and when needed and dependant on project briefs

## provide subject matter expert or additional stakeholder contact details if needed as part of user research

# KEY MILESTONES AND DELIVERABLES

## You may want to include any key milestones and/or deliverables that are critical to delivery. Please amend as appropriate to ensure that it is relevant to the requirement.  Please insert additional rows if needed.

## The following Contract milestones/deliverables shall apply:

| Milestone / Deliverable | Description | Timeframe or Delivery Date |
| --- | --- | --- |
| 1 | Contract Inception Meeting to be held; agree contract management (e.g. on-going weekly or bi-weekly meetings, quarterly contract management meetings). | Within one (1) week of Contract Award; |
| 2 | Supplier to engage with the Customer to understand 2025/26 plans, objectives and deliverables. | Within week three (3) of Contract Award; |
| 3 | Supplier to understand where content sits within CCS, what 2025/26 plans are and be ready to receive their first briefs and embed, as necessary, with the content digital team. | Within four (4) weeks of Contract Award; |
| 4 | Supplier to provide ongoing support, including, but not limited to: discovery and research, understanding user needs and mapping journeys, designing / optimising content around user needs, evaluating and managing content and provision of consultancy. | Within weeks 5 to 104 of Contract Award |

# SUSTAINABILITY / SOCIAL VALUE

## Procurement Policy Note (PPN) 6/20 – Taking Account of Social Value in the Award of Central Government Contracts. ‘Social value should be explicitly evaluated in all central government procurement, where the requirements are related and proportionate to the subject-matter of the contract, rather than just ‘considered’.

## PPN 06/20 guidance documents can be found at: https://www.gov.uk/government/publications/procurement-policy-note-0620-taking-account-of-social-value-in-the-award-of-central-government-contracts .

## ‘Social Value for Commercial Success’ - an e-learning course accessed through the Government Commercial College that can be found via the ‘Social Value Mandatory eLearning’ link. It takes less than one hour to complete and will help you to better understand what social value is, why it is important and how to implement it.

# STAFF AND CUSTOMER SERVICE

## The Supplier shall provide a sufficient level of resource throughout the duration of the Marketing Agency Contract in order to consistently deliver a quality service.

## The Supplier’s staff assigned to the Contract shall have the relevant qualifications and experience to deliver the Contract to the required standard.

## The Supplier shall ensure that staff understand the Customer’s vision and objectives and will provide excellent customer service throughout the duration of the Contract.

# CONTINUOUS IMPROVEMENT

## The Supplier will be expected to continually improve the way in which the required Services are to be delivered throughout the Contract duration.

## The Supplier should present new ways of working to the Customers during Contract review meetings.

## Changes to the way in which the Services are to be delivered must be brought to the Customer’s attention and agreed prior to any changes being implemented.

# SECURITY AND CONFIDENTIALITY REQUIREMENTS

## Any data provided by the Customer shall not be used or shared with colleagues that do not work on the project, and shall be owned by the Cabinet Office (CO). It will become officially sensitive upon receipt and shall be treated as such.

# PRICING MECHANISM

## The budget over 2 years is £460,000 (excluding VAT).

## The Price Evaluation will be based on costs for the total contract term (including extension options).

## Prices are to be submitted via the e-Sourcing Suite Attachment 4 – Price Schedule excluding VAT and including all other expenses relating to Contract delivery.

# PAYMENT AND INVOICING

## Payment can only be made following satisfactory delivery of pre-agreed certified products and deliverables.

## Before payment can be considered, each invoice must include a detailed elemental breakdown of work completed and the associated costs.

## Invoices should be submitted to: supplierinvoices@crowncommercial.gov.uk

# CONTRACT MANAGEMENT AND KEY PERFORMANCE INDICATORS

## Attendance at Contract Review meetings shall be at the Supplier’s own expense.

## The Customer will measure the quality of the Supplier’s delivery by:

| KPI/SLA | Service Area | KPI/SLA description | Target |
| --- | --- | --- | --- |
| ## 1 | ## Account management | ## Deliver each brief in line with agreed time schedule and budget. | ## 98% |
| ## 2 | ## Account management | ## Respond with resolutions to any issues of complaints within 5 working days | ## 100% |
| ## 3 | ## Service delivery | ## High quality project plans within timescales agreed upon receipt of brief. Quality to be specified per issued brief. | ## 100% |
| ## 4 | ## Account management | ## Effective working with stakeholders | ## ongoing |

## In the event of the first poor performance through the failure to deliver KPIs to time and of appropriate quality, the customer shall meet with the Supplier to understand the root causes of the issue. The Supplier shall formulate a Performance Improvement Plan to rectify these issues and meet the requirements in this statement.

## If poor performance continues, following formal written warnings, early termination of the Contract will also be considered.