|  |  |  |  |  | Gillian Wallis Senior Commercial Officer Defence Infrastructure Organisation Room 1202-1221, Kentigern House, Glasgow G2 8EX |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Telephone: E-mail: | +44 (0)7970 150497 gillian.wallis128@mod.gov.uk |  |  |  |
|  |  |  |  |  |  |  | Reference: 706748451 |
|  |  |  |  |  |  |  | Date: 3 May 2023 |

Dear Sir/Madam

Single Source Invitation To Tender (ITT) Reference No. 706748451

You are invited to tender for the remote overseas sites’ professional inspections & audits

contract in accordance with the attached documentation.

The requirement is for the provision of

- AE services;

- statutory and mandatory professional appraisals and technical inspections in accordance with Authority defined SSSs based on Spec 005 - Schedules A, B & C, reporting recommended remedial action as appropriate;

- ad-hoc technical appraisals and inspections on estate assets and utilities as requested via the DO, reporting recommended remedial action as appropriate;

- advice and expertise to develop, manage and continually update the appropriate SSS for each location;

- FM delivery to RE personnel in a commercial environment in order to prepare serving personnel to lead the establishment of Military Works Areas on deployed operations in times of conflict;

- AWS when instructed and agreed with the designated DIO Commercial Officer; and

- Additional Professional Support requirements when requested by site representatives and subsequently authorised by the relevant DIO Commercial officer.

This Tender may result in a Qualifying Defence Contract subject to the provisions of the Defence Reform Act 2014 and the Single Source Contract Regulations 2014, as amended.

The anticipated date for the Contract award decision is 30 June 2023, please note that this is an indicative date and may change.

You must submit your Tender to the Defence Sourcing Portal by 13:00 hours on 2 June 2023.

Yours faithfully

Gillian Wallis

Senior Commercial Officer

INVITATION TO TENDER FOR THE

REMOTE OVERSEAS SITES

PROFESSIONAL INSPECTIONS & AUDITS

TENDER: 706748451

ACUA REFERENCE: CPS1-23716-2023

## Contents

This Invitation to Tender sets out the requirements that Tenderers must meet to submit a valid Tender. It also contains the draft Contract, further related documents and forms and sets out the Authority’s position with respect to the competition.

This invitation consists of the following documentation:

- DEFFORM 47ST – Invitation To Tender.  The DEFFORM 47ST sets out the key requirements that Tenderers must meet to submit a valid Tender.  It also sets out the conditions relating to this procurement.  For ease it is broken into:

  - Section A – Introduction 									Page 03

  - Section B – Key Tendering Activities							Page 07

  - Section C – Instructions on Preparing Tenders					Page 08

  - Section D – Details of Price Breakdown and Mandatory Criteria		Page 10

  - Section E – Instructions on Submitting Tenders					Page 14

  - Section F – Conditions of Tendering					          	Page 15

  - DEFFORM 47ST Annex A – Tender Submission Document (Offer)

    - Appendix 1 to DEFFORM 47ST Annex A (Offer) – Information on Mandatory Declarations

- Contract Documents

  - Conditions of Contract - NEC4-PSC-Agreement

  - Technical Statement of Requirement

  - Pricing Schedule

  - DEFFORM 111 – Appendix to Contract - Addresses and Other Information

  - DEFFORM 539A – Tenderer’s Sensitive Information

  - DEFFORM 815 – Contract Pricing Statement

  - The Statement Relating to Good Standing

  - Security Aspects Letter

## Section A – Introduction

DEFFORM 47ST Definitions

In this ITT the following words and expressions shall have the meanings given to them below:

- “The Authority” means the Secretary of State for Defence of the United Kingdom of Great Britain and Northern Ireland, acting as part of the Crown.

- “Compliance Regime” is a legally enforceable set of rules, procedures, physical barriers and controls that, together, act to prevent the flow of sensitive or protected information to parties to whom it may give an unfair advantage.

- “Conditions of Tendering” means the conditions set out in this DEFFORM 47 that govern the competition.

- “Contract Terms & Conditions” means the attached conditions including any schedules, annexes and appendices that will govern the Contract entered into between the successful Tenderer and the Authority, should the Authority award a Contract as a result of this competition.

- “Contractor Deliverables” means the works, goods and/or the services, including packaging (and Certificate(s) of Conformity and supplied in accordance with any Quality Assurance (QA) requirements if specified) which the Contractor is required to provide under the Contract.

- “Cyber Security Model” means the model defined in DEFCON 658.

- “Defence Sourcing Portal” means the electronic platform in which Tenders are submitted to the Authority.

- “Government Furnished Information” means information or data issued or made available to the Tenderer in connection with the Contract by or on behalf of the Authority.

- “Invitation to Tender” (ITT) refers to the first document that the Authority sends out to potential Tenderers that initiates a Tender response or negotiation.

- “ITT Documentation” means this ITT and any information in any medium or form (for example drawings, handbooks, manuals, instructions, specifications and notes of pre-tender clarification meetings), issued to you, or to which you have been granted access by the Authority, for the purposes of responding to this ITT.

- “ITT Material” means any other material (including patterns and samples), equipment or software, in any medium or form issued to you, or to which you have been granted access, by the Authority for the purposes of responding to this ITT.

- “NAPNOC” is an Authority pricing policy meaning “No Acceptable Price, No Contract”.

- A "Qualifying Defence Contract” (QDC) is a contract subject to Part 2 of the Defence Reform Act 2014 (DRA) and associated regulations and statutory guidance. A single source contract of £5M (ex VAT) or above is likely to be a QDC, subject to fulfilling the other criteria set out in the DRA.

- “Schedule of Requirements” means that part of the Contract which identifies, either directly or by reference, the Contractor Deliverables to be supplied or carried out, the quantities involved and the price or pricing terms in relation to each Contractor Deliverable.

- “Single Source” means a situation where the Authority has invited a response from only one Tenderer.

- The “Statement of Requirement” means that part of the Contract which details the technical requirements and acceptance criteria of the Contractor Deliverables.

- A ‘Sub-Contractor’ means any party engaged or intended to be engaged by the Contractor at any level of sub-contracting to provide Contractor Deliverables for the purpose of performing this Contract.

- A “Tender” is the offer that you are making to the Authority.

- “Tenderer” means the economic operator submitting a response to this Invitation to Tender.  Where “you” is used this means an action on you the Tenderer.

- A “Third Party” is any person (including a natural person, corporate or unincorporated body (whether or not having separate legal personality)), other than the Authority, the Tenderer or their respective employees.

- “Voluntary Ex Ante Transparency Notice” means a mandatory notice used to announce in Find a Tender a procurement decision that the Authority intends to place a non-competitive contract under the procurement procedures. This also appears in the Defence Sourcing Portal as a “Voluntary Transparency Notice”. This allows industry to challenge the decision not to compete.

Purpose

- The purpose of this ITT is to invite you to submit a Tender, in accordance with the instructions set out in this ITT, to propose a solution and best price to meet the Authority’s requirement.  This documentation explains and sets out the:

  - timetable for the next stages of the procurement;

  - instructions, conditions and processes that governs this competition;

  - information you must include in your Tender and the required format;

  - arrangements for the receipt and review of your Tender; and

  - Contract Terms and Conditions that shall apply in the event the Authority awards a contract following this invitation.

- The sections in this ITT and associated documents are structured in line with a generic tendering process and do not indicate importance and/or precedence.

- This his ITT is exempt from the Public Contracts Regulations 2015. The decision to conduct single source procurement for this requirement has not been advertised by the Authority.

### Tender Expenses/Bid Preparation Costs

- You will bear all costs associated with preparing and submitting your Tender. The Authority will not be liable for the costs of any Tender, work or effort incurred by you participating in this tender process, including where the tender process is terminated or amended by the Authority, where the Authority decides not to award a Contract or where you withdraw from the tender process either directly or indirectly as costs under any other Contract with the Authority.

### ITT Documentation and ITT Material

- ITT Documentation, ITT Material and any Intellectual Property Rights (IPR) in them shall remain the property of the Authority or other Third-Party owners and is released solely for the purposes of enabling you to submit a Tender.  You must:

  - take responsibility for the safe custody of the ITT Documentation and ITT Material and for all loss and damage sustained to it while in your care;

  - not copy or disclose the ITT Documentation or ITT Material to anyone other than the bid team involved in preparing your Tender, and not use it except for the purpose of responding to this ITT;

  - seek written approval from the Authority if you need to provide access to any ITT Documentation or ITT Material to any Third Party;

  - abide by any reasonable conditions imposed by the Authority in giving its approval under sub-paragraph A27.c, which as a minimum will require you to ensure any disclosure to a Third Party is made by you in confidence.  Alternatively, due to IPR issues for example, the disclosure may be made, in confidence, directly by the Authority;

  - accept that any further disclosure of ITT Documentation or ITT Material (or use beyond the original purpose), or further use of ITT Documentation or ITT Material, without the Authority’s written approval may make you liable for a claim for breach of confidence and/or infringement of IPR, a remedy which may involve a claim for compensation;

  - inform the named Commercial Officer if you decide not to submit a Tender;

  - immediately confirm destruction of (or in the case of software, that it is beyond use) all ITT Documentation, ITT Material and derived information of an unmarked nature, should you decide not to respond to this ITT, or you are notified by the Authority that your Tender has been unsuccessful; and

  - consult the named Commercial Officer to agree the appropriate destruction process if you are in receipt of ITT Documentation and ITT Material marked ‘OFFICIAL-SENSITIVE’ or ‘SECRET’.

- Some or all the ITT Documentation and ITT Material may be subject to one or more confidentiality agreements made between you and either the Authority or a Third Party, for example a confidentiality agreement established in the form of DEFFORM 94.  The obligations contained in any such agreement are in addition to, and do not derogate from, your obligations under paragraph A27 above.

### Material Change of Control

- You must inform the Authority in writing if there is any material change in control, composition or membership of your organisation and / or consortium members, including any sub-contractors at any time during the procurement process. This may affect our decision to award a contract to you.

### Contract Terms & Conditions

- The Contract Conditions for RM6165 Construction Professional Services apply. Failure to conform to the framework conditions will result in your Tender being non-compliant.

### Other Information

- The Armed Forces Covenant

  - The Armed Forces Covenant is a promise from the nation to those who serve, or who have served, and their families, to ensure that they are treated fairly and are not disadvantaged in their day to day lives, as a result of their service.

  - The Covenant is based on two principles:

    - That the Armed Forces community would not face disadvantages when compared to other citizens in the provision of public and commercial services; and

    - That special consideration is appropriate in some cases, especially for those who have given most, such as the injured and the bereaved.

The Authority encourages all Tenderers, and their suppliers, to sign the Armed Forces Covenant, declaring their support for the Armed Forces community by displaying the values and behaviours set out therein.

  - The Armed Forces Covenant provides guidance on the various ways you can demonstrate your support through your Covenant pledges and how by engaging with the Covenant and Armed Forces, such as employing Reservists, a company or organisation can also see real benefits in their business.

  - If you wish to register your support you can provide a point of contact for your company on this issue to the Armed Forces Covenant Team at the address below, so that the Authority can alert you to any events or initiatives in which you may wish to participate.  The Covenant Team can also provide any information you require in addition to that included on the website.

Email address:  employerrelations@rfca.mod.uk

Address:  	Defence Relationship Management

Ministry of Defence

Holderness House

51-61 Clifton Street

London

EC2A 4EY

  - Paragraph A30 a to d above are not a condition of working with the Authority now or in the future, nor will this issue form any part of the Tender evaluation, Contract award procedure or any resulting Contract.  However, the Authority very much hopes you will want to provide your support.

## Section B – Key Tendering Activities

The key dates for this procurement are currently anticipated to be as follows:

| Stage | Date and Time | Responsibility | Submit to: |
| --- | --- | --- | --- |
| Final date for Clarification Questions/Requests for additional information | 16 May 2023 | Tenderers | Defence Sourcing Portal |
| The Authority issues Final Clarification Answers | 19 May 2023 | The Authority | Tenderer |
| Tender Return | 2 June 2023 | Tenderers | Defence Sourcing Portal |
| Value For Money (VFM) Assessment in accordance with NAPNOC – see Section D of this DEFFORM 47ST | 2 June 2023 | The Authority | N/A |
| Tender Evaluation | 2 – 6 June 2023 | The Authority | N/A |
| Contract Award | 30 June 2023 | The Authority | Tenderer |

## Section C - Instructions on Preparing Tenders

Tenders for Selected Contractor Deliverables

C1. You must respond to the requirement for all the Contractor Deliverables listed in the attached Schedule of Requirements.

Construction of Tenders

C2. Your Tender must be written in English, using Arial font size 11. Prices must be in £GBP (ex VAT). Prices must be Firm.

C3. To enable the Authority to complete its Value For Money (VFM) assessment, your price must be broken down. If the resultant contract is a Qualifying Defence Contract (QDC) under the Defence Reform Act (DRA) and Single Source Contract Regulations (SSCR) you must price your bid accordingly. Please set out your Tender response in accordance with Section D.

Validity

C4. Your Tender must be valid and open for acceptance for 90 calendar days from the Tender return date.

Variant Bids

C5. The decision to invite a Single Source response is based on the scope of the requirement. Where you submit a variant bid that is outside the scope of the requirement the Authority may be obliged to compete the requirement.

Qualifying Defence Contracts Defence Reform Act 2014 – Part 2, Single Source Contracts

C6. This ITT may result in a Qualifying Defence Contract (QDC) under the provisions of the Defence Reform Act 2014 (DRA). You should therefore understand the implications in the event that it does result in a QDC.

C7. The DRA enables secondary legislation, called Single Source Contract Regulations 2014 (SSCR), which applies to:

- new contracts with a value of £5M (ex VAT) or above; and

- amended contracts where the amended contract has a value of £5M (ex VAT) or above, and both parties agree that the amended contract should be a QDC.

C8. The DRA and SSCR set out the criteria for determining when a single source contract is a Qualifying Defence Contract (QDC). Any new single source contract which meets the criteria will be a QDC, unless exempt by the Secretary of State for Defence. Exemptions will only be granted in exceptional circumstances.

C9. The DRA also sets out the criteria for determining when a sub-contract is a Qualifying SubContract (QSC) to which the DRA and SSCR will apply. Any single source sub-contract in excess of £25M (ex VAT), placed in support of a QDC or another QSC and which meets the criteria in the DRA and SSCR, is potentially a QSC. Responsibility for assessing whether a sub-contract is a QSC lies with the party placing the sub-contract. The Tenderer therefore has an obligation, set out in SSCR 2014 Regulation 61, to determine whether any planned sub-contract is a QSC. For any sub-contract of £15M (ex VAT) or over, the Tenderer must keep a record of their assessment and notify the Authority in writing that an assessment has been made, prior to contract award.

C10. The DRA and SSCR cover such matters as the pricing of QDCs, the information, openness and transparency that the parties must provide to each other, and the rights and obligations of both parties to a QDC once on contract.

C11. QDC Pricing - The DRA requires a contractor to be satisfied that the costs proposed for inclusion in the price of a QDC are Allowable Costs, in that they are Appropriate, Attributable and Reasonable (AAR). The Authority is obliged to ensure that your costs are AAR and at any time you may be required to show that this is the case in relation to any particular cost. The Single Source Regulations Office (SSRO) has issued Statutory Guidance on Allowable Costs (SGAC) which can be found on their website and which the parties to a QDC will be expected to adhere to, other than in exceptional circumstances. Either party to a QDC may subsequently make a referral to the SSRO for an adjustment of the contract price, if that party believes the price agreed was not in accordance with the requirements of the DRA / SSCR.

C12. The DRA requires that the contract Profit Rate agreed between the parties for QDCs must be agreed in accordance with the provisions of the DRA and SSCR.

C13. QDC Reporting - If this Tender leads to a QDC you will be obliged, under the DRA 2014 & associated regulations, to submit QDC Contract Reports to the Authority and the Single Source Regulations Office. The Authority will require you to use the SSRO’s online reporting system Defence Contract Analysis & Reporting System (DefCARS) to submit your reports. The reports that will be required are:

- the Contract Initiation Report (comprising the Contract Pricing Statement, the Contract Notification Report and the Contract Reporting Plan), within one month of contract award;

- Quarterly Contract Reports (where the contract value is £50M (ex VAT) or above); Interim Contract Reports and any other ‘on demand’ reports as specified elsewhere in this Tender; and

- Contract Completion Report and a Contract Costs Statement, at the end of the contract.

Details of reporting requirements can be found on the SSRO website, see their document Reporting guidance and DefCARS.

C14. You must agree with the Authority which Defined Pricing Structure (DPS) will be used for your reporting, if not already specified by the Authority in this Tender. The DPS is published by the SSRO and used as the basis of reporting your forecast and actual costs through DefCARS. (Note: for Quarterly Contract Reports (QCRs) you may report costs using your own reporting structure, rather than the agreed DPS).

C15 The MOD Commercial Toolkit provides further information about the new single source legal framework.

Non-qualifying Contracts

C16. A single source contract that does not meet the criteria to be a QDC is a “non-qualifying contract”. While recognising the provisions of the DRA and SSCR do not apply in law to nonqualifying contracts, the Authority’s policy is to apply the same pricing principles and guidance to assure the process of a non-qualifying contract, as for a QDC.

Section D – Details of Cost Breakdown and Mandatory Criteria

D1. When placing any contract, the Authority is required to satisfy that the agreed price represents Value for Money (VFM). In single source contracting you must provide to the Authority sufficient information in support of your price proposal and during subsequent price negotiation, to enable the Authority to fulfil its obligation to assure VFM. The Authority approaches all contract pricing on the basis of the NAPNOC principle.

Cost Breakdown Requirements

D2. Detailed below is the information and evidence the Authority requires to enable the assessment of the contract and Sub-contract proposals submitted in response to the Authority’s Tender dated 3 May 2023.

D3. The aim of the Authority’s assessment is to satisfy itself that your proposed costs are AAR. For a QDC you will be legally required to submit a Contract Pricing Statement within one month of contract award, detailing the facts, assumptions and calculations underpinning the contract price, as indicated at paragraph C13. You should therefore aim to supply a similar level of detail to support your tendered price. The Authority m	ay request further supporting information, in the event the information supplied with your Tender is insufficient to enable the Authority's assessment to be completed.

Profit Breakdown Requirements for a QDC

D4. You must identify the profit rate(s) used to determine the tendered price(s), together with details of how each rate has been derived. For a QDC the agreement of the Contract Profit Rate is a six-step process, described in the SSRO Baseline Profit Rate Guidance. Step 1, the Baseline Profit Rate (BPR), must be the BPR in force at 1 April in the period 1 Apr – 31 Mar in the year in which any resultant contract is signed. The same applies to step 4 - SSRO funding adjustment and step 6 - Capital Servicing Allowance – CSA. Your tender may propose adjustments for step 2 - risk adjustment, step 3 - Profit on Cost Once (POCO) and step 6 - Capital Servicing Allowance (CSA), provided you show they are in accordance with SSRO Statutory Guidance on profit rate adjustments. Whether or not you propose adjustments for steps 2, 3 and 6 in your tender response, these will need to be negotiated with you during the price negotiation. Step 5 is an incentive adjustment which is solely for inclusion at the Authority's discretion. If the Authority decides there is justification to include step 5, the amount will be negotiated with you during the price negotiation.

Profit Breakdown Requirements for a Non-qualifying Contract

D5. It is the Authority’s policy to use the current SSRO published BPR and CSA when negotiating the contract profit rate for a non-qualifying contract. It may also be appropriate to consider the other ‘steps’ of the profit rate calculation (e.g. step 2 - risk adjustment and step 3 - POCO) although step 4 - SSRO funding adjustment, will never be applied to a non-qualifying contract.

D6. You must explain and justify, within your Tender response, a profit rate that is not derived from the current SSRO BPR and CSA

Requirement for DEFFORM 815 for a Non-qualifying Contract

D7. If your Tender will result in a non-qualifying contract over £1m (ex VAT), you must complete a DEFFORM 815 - Contract Pricing Statement on or around contract signature. It is the Authority’s preference that you submit a draft DEFFORM 815 with your Tender response. Instructions on completion of the DEFFORM 815 are available on the Authority’s Commercial Toolkit.

COMMERCIAL SUBMISSION

| Mandatory Criteria |  |
| --- | --- |
| Minimum Commercial Requirements |  |
| Statement Relating to Good Standing Required if not submitted within the last 12 months, or if circumstances have changed. | Pass / Fail / NA |
| # Tender Submission Document (Offer) – Annex A Full completion of the table in DEFFORM 47ST Annex A (Offer) | Pass / Fail |
| Commercially Sensitive Information – DEFFORM 539A Sign to confirm understanding | Pass / Fail |
| Contract Data Part 2 Completion of Part 2 | Pass / Fail |
| Insurance Satisfactory Insurance details will be required specific to the project works as detailed in Contract Data Part 1. | Pass / Fail |
| Price Pricing has been supplied for all elements of Pricing Schedule | Pass / Fail |
| Contract Pricing Statement Complete a DEFFORM 815 - Contract Pricing Statement | Pass / Fail |
| Profit Breakdown Requirements for a QDC As per paragraph D4 OR Profit Breakdown Requirements for a Non-qualifying Contract As per paragraph D5 and D6 | Pass / Fail / NA Pass / Fail / NA |
| Cyber The Cyber Risk Profile for this requirement has been assessed as moderate. Tenderers must complete a SAQ via MS Forms SAQ. A pdf copy of the form can be obtained from ukstratcomdd-cydr-dcpp@mod.gov.uk. The response to the SAQ must be included with the tender. Details are: - Contract name: Statutory and Mandatory Hard FM inspections and audits for Belize, Canada, Kenya, Brunei, Nepal and Norway - Risk Assessment Ref: RAR-499859425 - Cyber Risk Profile: Moderate | Pass / Fail |

TECHNICAL SUBMISSION

| Minimum Technical Requirements |  |
| --- | --- |
| Question 1 Executive Summary |  |
| 1.1 Provide a narrative to support the Consultant’s Plan of all the services and deliverables that the Tenderer proposes to provide to the Authority in order to meet all the requirements of the Contract and Scope and Provide the Services. | Pass/Fail Criteria. A detailed narrative that demonstrates an overall understanding of the contract deliverables and makes reference to Professional Inspections delivered against Site Specific Schedules, and in accordance with MOD JSP 375 and current UK Legislation. |
| Question 2 – Consultant’s Plan |  |
| 2.1 Provide a detailed plan for the generation, appointment, mobilisation and management of the suitably experienced and competent personnel/resources required to deliver all the key user requirements. To include contingency planning for sub-contractor availability. | Pass/Fail Criteria. Sufficient resource to deliver the overall requirement with clear detail on how competency of individuals will be managed. A clear understanding of Authorising Engineer appointment requirements and timescales. Demonstrate contingency planning for loss of sub-contractor capability. |
| 2.2: Provide a detailed plan for the operation of contract to meet the overall intent, and input nature of delivery. | Pass/Fail Criteria. A detailed plan of how the service will be executed, with reference to programming, engagement with site representatives and the DO. Mobilisation and forward planning detail demonstrates a clear knowledge of the process. |
| 2.3: Provide details of the Consultant’s management organisation and key personnel that will be employed on the Contract, along with: Details of their relevant experience, competencies, skills and qualifications Their roles and responsibilities The proportion of their working time they will be working on this Contract Understanding of requirement to conduct minimum bi-annual site reviews | Pass/Fail Criteria. A minimum of 2 suitably qualified and experienced consultant’s personnel to manage the contract on a daily basis. Minimum of 1 technically experienced individual familiar with the requirements of the service and with thorough Project management and Facilities Management experience. Consultant must provide experience of prior working with the MOD and be able to demonstrate sound organisational and programming skills. Consultant must be contactable and available throughout standard working hours. Must demonstrate willingness to travel overseas to conduct site reviews, annually. |
| 2.4: Describe the inspections, assessments and other activities that the Consultant plans to subcontract, the value of such subcontracted work and the identity of any subcontractors or sub-consultants that the Consultant intends to appoint, along with nominated key personnel with associated CVs. If all delivery is to be ‘in-house’ and no element subcontracted this question shall not apply. | Pass/Fail Criteria. A clear indication of what parts of the service will be sub-contracted and a detailed breakdown of sub-contracted organisations and personnel to demonstrate competency and suitability. All sub-contracted personnel must meet the minimum qualification standard required to carry out the service and demonstrate their experience in delivering this type of work. |
| 2.5: Describe the process to ensure the delivery of continuity of personnel or supply chain in order to retain detailed site knowledge and minimise disruption to the service. Including suitable appointed AE personnel to ensure service continuity and to meet the social aspects of the service. | Pass/Fail Criteria. Demonstrate suitable continuity to prevent constant churn of consultant’s sub-contractors. Detail of how continuity will be delivered by suitably qualified and experienced personnel and what contingency planning is in place to ensure uninterrupted service. |
| 2.6: Provide a proposal for any parallel running or mobilisation activity that may be required to activate the bidder’s plan to ensure a seamless delivery of outputs from the current contract. | Pass/Fail Criteria. Detail the visit programming method. Additional mention of SSS updating and accuracy beneficial and supports understanding of the requirement. |
| Question 3 – Compliance with Scope |  |
| 3.1. Provide evidence of previous experience in managing and delivering professional inspection and Authorising Engineer services in a hard facilities management environment. | Pass/Fail Criteria. Consultant Contract Management personnel must demonstrate a detailed understanding of the MOD JSP 375 process for delivery of AE services. Must demonstrate currency and competency in delivery of Hard FM and PIs. |
| 3.2. Demonstration of a thorough understanding of the requirements of PI 07/2005 (Spec 005 - Schedules A, B & C) and AE Services, as amended for the Remote Overseas Stations and as specified on the Site Specific Schedules. | Pass/Fail Criteria. A detailed demonstration of Spec 005 requirements, inclusive of Mandatory and Statutory inspections with associated timescales for delivery. Statement confirming delivery of annual AE Audits with AE audit reviews at a 6 monthly interval. |
| 3.3: Demonstration of understanding of MOD requirements for security clearances and access to sites. | Pass/Fail Criteria. Demonstrate understanding of the staff clearance process and 6-week minimum lead time planning requirement. Provide detail of Visa or other current restrictions for entry to specific locations. |

A pass, or NA where appropriate, is required in all questions.

Failure to meet the Mandatory Criteria will result in the Authority being unable to award a contract

## Section E – Instructions on Submitting Tenders

### Submission of your Tender

- Your Tender and any other ITT Documentation must be submitted electronically via the Defence Sourcing Portal as stated in the covering letter to this DEFFORM 47ST.

- Your Tender must be compatible with MS Office Word and other MS Office applications. If you password protect or encrypt any information containing prices, you must supply the password / use compatible encryption methods so that the Authority can undertake a pricing evaluation.

- The DSP is accredited to OFFICIAL SENSITIVE. Material that is protectively marked above this classification must not be uploaded to the DSP. Please contact gillian.wallis128@mod.gov.uk if you have a requirement to submit documents above OFFICIAL SENSITIVE

- You must not upload any ITAR or Export Controlled information as part of your Tender or ITT documentation into the DSP. You must contact gillian.wallis128@mod.gov.uk to discuss any exchange of ITAR or Export Controlled information. You must ensure that you have the relevant permissions to transfer information to the Authority.

- You must ensure that your DEFFORM 47ST Annex A is signed, scanned and uploaded to DSP with your Tender as a PDF (it must be a scanned original). Where you select ‘Yes’ to any questions you must upload the relevant information to the DSP.

## Section F – Conditions of Tendering

  - The issue of ITT Documentation or ITT Material is not a commitment by the Authority to place a Contract as a result of this competition or at a later stage.  Neither does the issue of this ITT or subsequent Tender submission create any implied Contract between the Authority and any Tenderer and any such implied Contract is expressly excluded.

  - The Authority reserves the right, but is not obliged to:

    - vary the terms of this ITT in accordance with applicable law;

    - seek clarification or additional documents in respect of a Tenderer’s submission during the Tender evaluation where necessary for the purpose of carrying out a fair evaluation. Tenderers are asked to respond to such requests promptly;

    - visit your site;

    - disqualify any Tenderer that submits a non-compliant Tender in accordance with the instructions or conditions of this ITT;

    - disqualify any Tenderer that is guilty of misrepresentation in relation to its Tender, expression of interest, the dynamic PQQ or the tender process;

    - re-assess your suitability to remain in the competition, for example where there is a material change in the information submitted in and relating to the PQQ response, see paragraphs A31 to A34;

    - withdraw this ITT at any time, or choose not to award any Contract as a result of this tender process, or re-invite Tenders on the same or any alternative basis;

    - choose not to award any Contract as a result of this tender process;

    - award a contract for some of the Contractor Deliverables, unless you specifically oppose this in your Tender or state any minimum order quantities.

  - The Contract will be effective when both parties have signed the contract. The contract will be issued by the Authority via DEFFORM 8, to the address you provide, on or before the end of the validity period specified in paragraph C4.

Conforming to the Law

  - You must comply with the UK Bribery Act 2010, all applicable UK legislation and any equivalent legislation in a third state.

  - Your attention is drawn to legislation relating to the canvassing of a public official, collusive behaviour and bribery.  If you act in breach of this legislation your Tender will be disqualified from this procurement.  Disqualification will be without prejudice to any civil remedy available to the Authority or any criminal liability that your conduct may attract.

### Fraud and Other Illegal Practices

  - You must report any suspected or actual bid rigging, fraud, bribery, corruption, or any other dishonest irregularity in connection to this tendering exercise to:

Defence Regulatory Reporting Cell Hotline

0800 161 3665 (UK) or

+44 1371 85 4881 (Overseas)

### Conflicts of Interest

  - You must notify the Authority immediately of any Conflicts of Interest that have arisen or that may arise at any point before the contract award decision. You should be aware that withholding knowledge of such interests may prevent the Authority from awarding the Contract.

  - Where an actual or potential Conflict of Interest (COI) exists or arises or any situation arises that might give the perception of a COI at any point before the Contract award decision, you must provide a proposed Compliance Regime within seven (7) calendar days of notifying the Authority of the actual, potential or perceived COI. The proposal must be of a standard which, in the Authority's sole opinion, appropriately manages the conflict and provides full details listed at F8 a to g below. Where the Contract is awarded and the COI is still relevant postContract award decision, your proposed Compliance Regime will become part of the Contract Terms and Conditions. As a minimum, the Compliance Regime must include::

    - the manner of operation and management;

    - roles and responsibilities;

    - standards for integrity and fair dealing;

    - levels of access to and protection of competitors’ sensitive information and Government Furnished Information;

    - confidentiality and/or non-disclosure agreements (e.g. DEFFORM 702);

    - the Authority’s rights of audit; and

    - physical and managerial separation.

### Government Furnished Assets

  - Where the Authority provides Government Furnished Assets (GFA) in support of this competition, you must include details of the GFA in your Public Store Account and treat it in accordance with Def Stan 05-099.  If the Authority decides not to proceed with this procurement, you must seek instructions for the GFA from the named Commercial Officer.

### Publicity Announcement

  - The Authority will publish notification of the contract and shall publish contract documents under the FOI Act except where publishing such information would hinder law enforcement; would otherwise be contrary to the public interest; would prejudice the legitimate commercial interest of any person, or might prejudice fair competition in the supply chain. You should complete and return DEFFORM 539A as explained in the DEFFORM 47ST Annex A and associated Appendix 1.

  - If you wish to make an announcement regarding this procurement you must seek approval from the named Commercial Officer and Press Office and such permission will only be given at the sole discretion of the Authority. Requests must be made in writing to the named Commercial Officer and a copy of the draft announcement provided. This shall then be forwarded to the Press Office and their contact details will be provided for further follow up.

  - Under no circumstances should you confirm to any Third Party the Authority’s Contract award decision before the Authority’s announcement of the award of Contract.

### Sensitive Information

  - All Central Government Departments and their Executive Agencies and Non-Departmental Public Bodies are subject to control and reporting within Government.  In particular, they report to the Cabinet Office and HM Treasury for all expenditure.  Further, the Cabinet Office has a cross-governmental role delivering overall Government policy on public procurement, including ensuring value for money, related aspects of good procurement practice and answering Freedom of Information requests.

  - For these purposes, the Authority may share within Government any of the Tenderers documentation/information (including any that the Tenderer considers to be confidential and/or commercially sensitive such as specific bid information) submitted by the Tenderer to the Authority during this procurement.  Tenderers taking part in this competition must identify any sensitive material in the SC2 Schedule 5 and consent to these terms as part of the competition process.  This allows the Authority to share information with other Government Departments while complying with our obligations to maintain confidentiality.

  - Where required, the Authority will disclose on a confidential basis any information it receives from Tenderers during the tender process (including information identified by the Tenderer as Commercially Sensitive Information in accordance with the provisions of this ITT) to any Third Party engaged by the Authority for the specific purpose of evaluating or assisting the Authority in the evaluation of the Tenderer’s Tender.   In providing such information the Tenderer consents to such disclosure.

### Remedies for Actionable Contraventions under the Defence Reform Act 2014

  - If you have a Qualifying Defence Contract under the DRA 2014 you should be aware that if you fail to comply with certain aspects of the legislation then the Authority may issue a Compliance Notice to you. If you continue to fail to comply, the Authority may serve you with a Civil Penalty, as provided in the Single Source Contract Regulations 2014. If you believe either a Compliance Notice or a Civil Penalty is unjustified, you may appeal the matter to the independent Single Source Regulations Office.

### Reportable Requirements

  - Listed in the DEFFORM 47ST Annex A (Offer) are the Mandatory Declarations.  It is a Condition of Tendering that you complete and attach the returns listed in the Annex and, where you select yes, you must attach the relevant information.

  - Failure to complete this part of the Annex in full makes your Tender non-compliant. Additional information provided in response to Appendix 1 may be used to support the Authority’s evaluation of your tender, as detailed in Section D.

  - If you are an overseas Contractor and your Tender is successful you will be required to provide the name and address of your bank and the relevant bank account number on contract award.

Specific Conditions of Tendering

F20. None

## DEFFORM 47ST Annex A

Ministry of Defence

Tender Ref No…706748451

# Tender Submission Document (Offer)

To the Secretary of State for Defence of the United Kingdom of Great Britain and Northern Ireland (hereafter called “the Authority”)

The undersigned Tenderer, having read the ITT Documentation and ITT Material, offers to supply the Contractor Deliverables at the stated price(s), in accordance with any referenced drawings and/or specifications, subject to the Conditions of Tendering.  It is agreed that only the Contract Terms & Conditions or any amendments issued by the Authority shall apply.

| Applicable Law |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| I agree that any contract resulting from this procurement shall be subject to English Law *Where ‘no’ is selected, Scots Law will apply. |  |  |  |  | Yes / No |  |
| Total Value of Tender (excluding VAT) |  |  |  |  |  |  |
| £ ……………………………………………………………………………………………………………………… WORDS ................................................................................................................................................................................ |  |  |  |  |  |  |
| UK Value Added Tax |  |  |  |  |  |  |
| If registered for Value Added Tax purposes, insert: a. Registration No .......................................... b. Total amount of Value Added Tax payable on this Tender (at current rate(s)) £........................... |  |  |  |  |  |  |
| Location of work (town / city) where Contract will be performed by Prime: |  |  |  |  |  |  |
| Where items which are subject of your Tender are not supplied or provided by you, state location in town / city to be performed column (continue on another page if required) |  |  |  |  |  |  |
| Tier 1 Sub-Contractor Company Name | Town / city to be Performed | Contractor Deliverables |  | Estimated Value |  | SME Yes / No |
| Mandatory Declarations (further details are contained in Appendix 1 to DEFFORM 47ST Annex A (Offer)): |  |  |  | Tenderer’s Declaration |  |  |
| Is the offer subject to the Authority contracting for all the Contractor Deliverables? |  |  |  | Yes* / No |  |  |
| Have you completed and attached a Contract Pricing Statement? |  |  |  | Yes* / No |  |  |
| Is the offer made subject to a Minimum Order Quantity? |  |  |  | Yes* / No |  |  |
| Are the Contractor Deliverables subject to Foreign Export Control and Security Restrictions? If the answer is yes, please complete and attach DEFFORM 528. |  |  |  | Yes / No |  |  |
| Have you completed and attached a DEFFORM 711 – Notification of Intellectual Property Rights (IPR) Restrictions? |  |  |  | Yes* / No / N/A |  |  |
| Have you obtained prior foreign export approval necessary to secure IP user rights for the Authority in Contract Deliverables, including technical data, as determined in the Contract Conditions? |  |  |  | Yes* / No |  |  |
| Have you provided details of how you will comply with all regulations relating to the operation of the collection of custom import duties, including the proposed Customs procedures to be used and estimates of duties to be incurred or suspended? |  |  |  | Yes / No / N/A |  |  |
| Have you completed Form 1686 for sub-contracts? |  |  |  | Yes / No |  |  |
| Are you a Small Medium Sized Enterprise (SME)? |  |  |  | Yes / No |  |  |
| Have you and your Sub-Contractors registered with the Prompt Payment Code with regards to SMEs? |  |  |  | Yes / No |  |  |
| Have you completed and attached Tenderer’s Commercially Sensitive Information Form? |  |  |  | Yes* / No |  |  |
| If you have not previously submitted a Statement Relating to Good Standing within the last 12 months, or circumstances have changed have you attached a revised version? |  |  |  | Yes* / No / N/A |  |  |
| Do the Contractor Deliverables, or any item provided in accordance with the Terms and Conditions of the Contract contain Asbestos, as defined by the control of Asbestos Regulations 2012? |  |  |  | Yes* / No |  |  |
| Have you completed and attached a DEFFORM 68 - Hazardous Articles, Deliverables materials or substances statement? |  |  |  | Yes* / No |  |  |
| Do the Contractor Deliverables or any item provided in accordance with the Terms and Conditions of the Contract (including Packaging) use Substances that deplete the Ozone Layer, as defined in Regulation (EC) 1005/2009 (as amended by EC 744/2010) of the European Parliament and of the Council. |  |  |  | Yes* / No |  |  |
| Where you have been informed that a Bank or Parent Company Guarantee is required, will you provide one during the standstill period, before Contract award, if you are identified as the winning Tenderer? |  |  |  | Yes / No / Not Required |  |  |
| Have you complied with the requirements of the Defence Safety Authority Regulatory Articles? |  |  |  | Yes / No / Not Required |  |  |
| Have you completed all Mandatory Requirements (as per paragraph F18) stated in this ITT? |  |  |  | Yes / No |  |  |
| *If selecting Yes to any of the above questions, attach the information detailed in Appendix 1 to DEFFORM 47ST Annex A (Offer). |  |  |  |  |  |  |
| Tenderer’s Declaration o |  |  |  |  |  |  |
| We understand that any misrepresentations may also be the subject of criminal investigation or used as the basis for civil action. We agree that the Authority may share the Contractor’s information/documentation (submitted to the Authority during this Procurement) more widely within Government for the purpose of ensuring effective cross-Government tender processes, including value for money and related purposes. We certify that we have identified any sensitive material in the Tenderer’s Commercially Sensitive Information Form (DEFFORM 539A). |  |  |  |  |  |  |
| Dated this.................. day of ................................................................... Year ........................ |  |  |  |  |  |  |
| Signature: In the capacity of (Must be scanned original) (State official position e.g. Director, Manager, Secretary etc.) |  |  |  |  |  |  |
| Name: (in BLOCK CAPITALS) duly authorised to sign this Tender for and on behalf of: (Tenderer's Name) |  |  | Postal Address: Telephone No: Registered Company Number: Dunn And Bradstreet number: |  |  |  |

## Appendix 1 to DEFFORM 47 Annex A (Offer)

Edn 11/20

## Information on Mandatory Declarations

### Part Tender

### 1. Under Conditions of Tendering F1, the Authority reserves the right to order some or part of your Tender. If your offer is subject to the Authority contracting for all the Contractor Deliverables, select ‘Yes’ and provide further details in your Tender.

### Minimum Order Quantities

### 2. Where your offer is subject to minimum order quantities, select ‘Yes’ and provide further details in your Tender

### IPR Restrictions

- Where the Contractor Deliverables are subject to IPR that has been exclusively or part funded by private venture, foreign investment or otherwise than by Authority funding you must select ‘Yes’ in Annex A (Are the Contractor Deliverables subject to IPR that has been exclusively or part funded by Private Venture, Foreign Investment or otherwise than by Authority funding).

- If you have answered ‘Yes’ in Annex A (Offer) as directed by paragraph 3 below, you must provide details in your Tender of any Contractor Deliverable which will be, or is likely to be, subject to any IPR restrictions or any other restriction on the Authority’s ability to use or disclose the Contractor Deliverable, including export restrictions.  In particular, you must identify:

  - any restriction on the provision of information to the Authority; any restriction on disclosure or the use of information by the Authority; any obligations to make payments in respect of IPR, and any Patent or Registered Design (or application for either) or other IPR (including unregistered Design Right) owned or controlled by you or a Third Party;

  - any allegation made against you, whether by claim or otherwise, of an infringement of Intellectual Property Rights (whether a Patent, Registered Design, unregistered Design Right, Copyright or otherwise) or of a breach of confidence, which relates to the performance of any resultant Contract or subsequent use by or for the Authority of any Contractor Deliverables;

  - the nature of any allegation referred to under sub-paragraph 2.b., including any obligation to make payments in respect of the Intellectual Property Right of any confidential information and/or;

  - any action you need to take, or the Authority is required to take to deal with the consequences of any allegation referred to under sub-paragraph 2.b.

- You must, when requested, give the Authority details of every restriction and obligation referred to in paragraph 4.  The Authority will not acknowledge any such restriction unless so notified under paragraph 4 or as otherwise agreed under any resultant Contract.  You must also provide, on request, any information required for authorisation to be given under Section 2 of the Defence Contracts Act 1958.

- If you have previously provided information under paragraphs 2 and 3 you can provide details of the previous notification, updated as necessary to confirm their validity.

- You must complete and attach DEFFORM 711 (Notification of Intellectual Property Rights (IPR) Restrictions) as part of your Tender. You must provide details of any information / technical data that is deliverable or delivered under the Contract where it is, or may be, subject to any IPR restrictions (or any other type of restriction which may include export restrictions) affecting the Authority’s ability to use or disclose the Information / Technical Data in accordance with the conditions of any resulting Contract. You must also identify any Contractor Deliverables subject to IPR which have been funded exclusively or in part by private venture, foreign investment or otherwise than by the Authority.

- In particular, you must identify:

  - Any restriction on the provision of information to the Authority; any restriction on disclosure or the use of information by, or on behalf of, the Authority; any obligations to make payments in respect of IPR, and any Patent or Registered Design (or application for either) or other IPR (including unregistered Design Right) owned or controlled by you or a Third Party;

  - any allegation made against you, whether by claim or otherwise, of an infringement of an Intellectual Property Right (whether a Patent, Registered Design, unregistered Design Right, Copyright or otherwise) or of a breach of confidence, which relates to the performance of any resultant contract or subsequent use by or for the Authority of any Contractor Deliverables;

  - the nature of any allegation referred to under sub-paragraph 4.b., including any obligation to make payments in respect of the intellectual property right any confidential information and / or;

  - any ction you need to take or the Authority is required to take to deal with the consequences of any allegation referred to under sub-paragraph 4.b.

- You must, provide the Authority with details of every restriction and obligation referred to in paragraphs 3 and 4. The Authority will not acknowledge any such restriction unless so notified using DEFFORM 711 or as otherwise agreed under any resultant Contract. You must also provide, on request, any information required for authorisation to be given under Section 2 of the Defence Contracts Act 1958.

- You should refer to the DEFFORM 711 Explanatory Notes for further information on how to complete the form.

Notification of Foreign Export Control Restrictions

- If, in the performance of the Contract, you need to import into the UK or export out of the UK anything not supplied by or on behalf of the Authority and for which a UK import or export licence is required, you will be responsible for applying for the licence. The Authority will provide you with all reasonable assistance in obtaining any necessary UK import or export licence.

- In respect of any Contractor Deliverables, likely to be required for the performance of any resultant contract, you must provide the following information in your Tender:

Whether all or part of any Contractor Deliverables are or will be subject to:

(1) a non-UK export licence, authorisation or exemption; or

(2) any other related transfer control that restricts or will restrict end use, end user, re-transfer or disclosure.

You must complete DEFFORM 528 (or other mutually agreed alternative format) in respect of any Contractor Deliverables identified at paragraph 8 and return it as part of your Tender. If you have previously provided this information you can provide details of the previous notification and confirm the validity.

- You must use reasonable endeavours to obtain sufficient information from your potential supply chain to enable a full response to paragraph 8. If you are unable to obtain adequate information, you must state this in your Tender. If you become aware at any time during the procurement that all or part of any proposed Contractor Deliverable is likely to become subject to a non-UK Government Control through a Government-to-Government sale only, you must inform the Authority immediately by updating your previously submitted DEFFORM 528 or completing a new DEFFORM 528.

- This does not include any Intellectual Property specific restrictions mentioned in paragraph 4.

- You must notify the named Commercial Officer immediately if you are unable for whatever reason to abide by any restriction of the type referred to in paragraph 8.

- Should you propose the supply of Contractor Deliverables of US origin the export of which from the USA is subject to control under the US International Traffic in Arms Regulations (ITAR), you must include details on the DEFFORM 528. This will allow the Authority to make a decision whether the export can or cannot be made under the US-UK Defense Trade Co-operation Treaty. The Authority shall then convey its decision to you. If the Authority decides that use of the Treaty for the export is permissible, it is your responsibility to make a final decision whether you want to use that route for the export concerned if you are awarded the contract.

### Import Duty

- United Kingdom (UK) legislation permits the use of various procedures to suspend customs duties.

- For the purpose of this procurement, for any deliverables not yet imported into the UK, you are required to provide details of your plans to address customs compliance, including the Customs procedures to be applied (together with the procedure code) and the estimated Import Duty to be incurred and / or suspended.

- You should note that it is your responsibility to ensure compliance with all regulations relating to the operation of the accounting for import duties. This includes but is not limited to obtaining the appropriate Her Majesty’s Revenue & Customs (HMRC) authorisations.

### Sub-Contracts Form 1686

- Form 1686 (also known as Appendix 5) is to be used in all circumstances where contractors wish to place a Sub-Contract at OFFICIAL-SENSITIVE with a contractor outside of the UK, or where the release of SECRET or above information is involved within the UK or overseas.  The process will require submission of the single page document either directly to the MOD Project Team or, where specified, to the DE&S Security Advice Centre.  You can find further information in the Cabinet Office - Contractual Process.

Small and Medium Enterprises

- The Authority is committed to supporting the Government’s small and medium-sized enterprise (SME) policy, and we want to encourage wider SME participation throughout our supply chain. Our goal is that 25% of the Authority's spending should be spent with SMEs by 2022; this applies to the money which the Authority spends directly with SMEs, and through the supply chain. The Authority uses the European Commission definition of SME.

- A key aspect of the Government’s SME Policy is ensuring that its suppliers throughout the supply chain are paid promptly.  All suppliers to the Authority and their Sub-Contractors are encouraged to make their own commitment and register with the Prompt Payment Code.

- Suppliers are also encouraged to work with the Authority to support the Authority’s SME initiative, however this is not a condition of working with the Authority now or in the future, nor will this issue form any part of the Tender evaluation. Information on the Authority’s purchasing arrangements, our commercial policies and our SME Action Plan can be found at Gov.UK and the Defence Sourcing Portal.

### The opportunity also exists for Tenderers to advertise any sub-contract valued at over £10,000 on the Defence Sourcing Portal and further details can be obtained directly from: https://www.gov.uk/guidance/subcontract-advertising. This process is managed by the Strategic Supplier Management team who can be contacted at: DefComrclSSM-Suppliers@mod.gov.uk.

### Transparency, Freedom of Information and Environmental Information Regulations

- The Authority shall publish notification of the Contract and publish Contract documents where required following a request under the FOI Act except where publishing such information would hinder law enforcement; would otherwise be contrary to the public interest; would prejudice the legitimate commercial interest of any person or might prejudice fair competition between suppliers.

- The Authority may publish the contents of any resultant Contract in line with government policy set out in the Prime Minister’s letter of May 2010 (Government Transparency and Accountability) and in accordance with the provisions of DEFCON 539.

- Before publishing the Contract, the Authority will redact any information which is exempt from disclosure under the Freedom of Information Act 2000 (“the FOIA”) or the Environmental Information Regulations 2004 (“the EIR”).

- You must complete the attached Tenderer’s Commercially Sensitive Information Form (DEFFORM 539A) explaining which parts of your Tender you consider to be commercially sensitive.  This includes providing a named individual who can be contacted with regard to FOIA and EIR.

- You should note that while your views will be taken into consideration, the ultimate decision whether to publish or disclose information lies with the Authority.  You are advised to provide as much detail as possible on the form.  It is highly unlikely that a Tender will be exempt from disclosure in its entirety.  Should the Authority decide to publish or disclose information against your wishes, you will be given prior notification.

### Electronic Purchasing

- Tenderers must note that use of the Contracting, Purchasing and Finance (CP&F) electronic procurement tool is a mandatory requirement for any resultant Contract awarded following this Tender.  By submitting this Tender, you agree to electronic payment. You may consult the service provider on connectivity options.  Failure to accept electronic payment will result in your Tender being non-compliant.

### Change of Circumstances

- If you have not previously submitted a Statement Relating to Good Standing or circumstances have changed please, select ‘Yes’ to the appropriate question on DEFFORM 47ST Annex A and submit a Statement Relating to Good Standing with your Tender.

### Asbestos, Hazardous Items and Depletion of the Ozone Layer

- The Authority is required to report any items that use asbestos, that are hazardous or where there is an impact on the Ozone. Where any Contractor Deliverables fall into one of these categories select ‘Yes’ and provide further details in your Tender.

### Defence Safety Authority (DSA) Requirements

- There are no DSA Requirements.

### Bank or Parent Company Guarantee

- A Bank or Parent Company Guarantee is not required.