Schedule 30 (Exit Management)

INTRODUCTION

1.1	The Supplier and the Buyer have entered into an agreement dated on or around 15 July 2024 (‘Services Agreement’), under which the Buyer wishes to procure the provision of Services (as defined in the Services Agreement) for itself and its Authorised Group Companies and the Supplier wishes to provide such Services.

1.2	In accordance with relevant regulatory requirements in respect of third party outsourcing arrangements, it is a requirement to ensure that the Buyer’s operations are sufficiently protected in the event of the expiry or termination of the Services Agreement.  This document, together with the Services Agreement (as the case may be), sets out the obligations of each party and captures the key activities to be performed by each party in connection with the termination of the Services Agreement.

2	EXIT PROVISIONS

2.1	The Supplier shall provide the Buyer with such termination assistance as is reasonably required by the Buyer to effect an orderly transfer of the Services to any successor service provider expeditiously and with minimal disruption, so that the Services can be carried on with the minimum of interruption and inconvenience to the Buyer.

2.2	Subject to obligations of confidentiality owed by the Supplier to third parties and provided that no Confidential Information (as defined in the Services Agreement) of the Supplier should be disclosed to any third party without the Supplier’s prior written consent, such termination assistance shall include:

2.2.1	the provision of access to all information held by the Supplier and which is directly relevant to and/or generated in the course of delivery of the Services;

2.2.2	attendance at knowledge transfer workshops;

2.2.3	responding promptly to ad hoc queries from the Buyer to the Supplier;

2.2.4	the provision of Buyer-specific system and operating rules, system configuration, processing history and logs.  For clarify, the parties recognise that the Buyer-specific system and operating rules, system configuration, processing history and logs shall not ordinarily constitute the Supplier’s Confidential Information; and

2.2.5	full details of the supply chain used to deliver the Services and any relevant sub-contracts.

2.3	In addition to the termination assistance set out in paragraph 2.2 above and the Buyer’s right to use Confidential Information following expiry or termination of the Services Agreement, to the extent that this is permitted in the Services Agreement, the Supplier will if requested by the Buyer, provide the Buyer and/or the successor service provider during any transition period with:

2.3.1	continued access to appropriately qualified personnel who are familiar with the Buyer and the Services under consideration;

2.3.2	transfer assistance to include consultation with subject matter experts and attendance at meetings and workshops as required;

2.3.3	any and all other assistance as the Supplier is capable of providing the Buyer to ensure the continued delivery and smooth transition of the Services; and

2.3.4	continued delivery of the Services during the termination period; being a period of six (6) months from the date either party serves a notice of termination in accordance with the Services Agreement.

2.4	The parties acknowledge and agree that any respective continued obligations and responsibilities under Services Agreement shall be complied with upon expiry or termination of the Services Agreement.

3	GOVERNANCE STRUCTURE

3.1	Within two weeks of a termination notice being served, both the Buyer and TransUnion will appoint relevant representatives authorised to act and take decisions on behalf of their respective organisation in regard to exit related matters (‘Nominated Representatives’).

3.2	Each party’s Nominated Representative will be the primary point of contact in connection with the matters referred to in this Exit Plan and any additions as set out in any variation hereto.  They will appoint an exit team to implement this Exit Plan who will consist of personnel from the following areas of expertise but not exclusively, where appropriate:

The Buyer:

[tbc]

THE SUPPLIER:

Legal

Client Success Team

Account Management

Finance

Information Technology

## 3.3	During the Termination Period, the Nominated Representatives will be responsible for setting up the governance structure/bodies who will continue to meet and in particular, will consider the following provisions in order to ensure an organised disengagement:

- Clear division of responsibilities;

- The requirement for project managers to oversee the disengagement process on behalf of each party;

- List of contacts for each party;

- Overall and interim timelines;

- Key milestones/deliverables/dependencies;

- High level tasks with ownership assigned and estimates of both effort and elapsed time;

- Resourcing estimates;

- Cost estimates; and

- Risks/issues/constraints.

4	MAINTENANCE OF EXIT PLAN

4.1	This Exit Plan will be jointly reviewed by the parties once in each calendar year during the term of the Services Agreement and amended as required to keep it relevant, useful and in line with the exit provisions outlined in this Exit Plan.

4.2	The undertaking of the annual review of this Exit Plan will be the responsibility of the relevant Account Manager at TransUnion, who will have the right to call on reasonable assistance from internal resources within each entity.  The results of the annual review of this Exit Plan and any proposed amendments will be agreed between the parties at an annual review meeting (the date of each such meeting to be agreed between the parties).

4.3	Within a maximum of four months before expiry or termination of the Services Agreement or of a termination notice being served, a detailed project plan (‘Exit Project Plan’) will be produced and agreed between the parties in connection with that termination. The Exit Project Plan will describe and facilitate work stream integration, project communication and relationships and related activities that are not covered within the separate work streams, but are managed by the Nominated Representatives.  The Exit Project Plan will set out in detail the requirements, dependencies and procedures for exit of the Services Agreement and the relevant Services provided thereunder at that time.  In order to ensure an organised disengagement, such requirements, dependencies and procedures will include (but not limited to):

- Timescales/milestones for completion of various work streams and costs;

- Responsibilities of various parties;

- Data transfer requirements in respect of each Service;

- Clear division of responsibilities;

- The requirement for project managers to oversee the disengagement process on behalf of each party;

- List of contacts for each party;

- Overall and interim timelines;

- Key milestones/deliverables/dependencies;

- High level tasks with ownership assigned and estimates of both effort and elapsed time;

- Resourcing estimates;

- Cost estimates; and

- Risks/issues/constraints.

5	EXIT WORKSTREAMS

5.1	The input and activity required falls into three main work streams: (i) technical/operational; (ii) commercial; and (iii) legal.  Each work stream is described below, with the exception of legal that will support all work streams and additional information and reference material as appropriate.

Technical/Operational

The technical/operational work stream is concerned specifically with all infrastructure, systems and data related matters.  The ultimate goal of the technical/operational work stream is to ensure that all required infrastructure, systems, interfaces, files and related technology components are in place so that the Supplier’s operations can continue in a post-Supplier environment.  To achieve this, the technical/operational work stream will need to identify technical components utilised in the Services from the Supplier which may include any Buyer-owned files/hardware/software.  To the extent relevant under the Services Agreement, the work stream may also involve consideration of the following issues:

- Cease or re-route communication links;

- Application Programming Interfaces (‘APIs’) and other system interfaces;

- Backups and other archive data files;

- Third party contracts and contacts;

- Secure destruction certificates.

Commercial

The commercial work streams are responsible for ensuring that all costs of exit and transition are understood and agreed between all parties and for ensuring that budgets, purchase orders and invoices are managed appropriately.

5.2	The parties will agree within the Exit Project Plan, an operational exit plan for the Services in effect at the point of termination of the Services Agreement, which will determine which specific actions need to be undertaken in respect of each Service.  A current list of Services is attached at Appendix 1 to this Exit Plan.

6	EXIT COSTS

6.1	The Buyer shall be required to pay the Supplier reasonable fees for costs incurred by the Supplier in compliance with this Exit Plan.

7	GENERAL

7.1	Terms used within this Exit Plan shall be as defined in the Services Agreement.

7.2	The parties agree to comply with the underlying principles of this Exit Plan.

7.3	The nature of the assistance to be provided by the Supplier pursuant to this Exit Plan shall be agreed and set out in the Exit Project Plan.  Nothing in this Exit Plan, Services Agreement of an Exit Project Plan shall require the Supplier to undertake any activity which puts the Supplier in breach of:

- Confidential obligations it owes to a third party;

- Any agreement in place between the Supplier and its third party suppliers;

- Any applicable legal/regulatory requirements.

Appendix 1

Services covered by the Exit Plan

- CallValidate UK (Online)