ASC Performance Management Manual

Appendix E1

ASC Contract Extension Metrics and OPI

PERFORMANCE MANAGEMENT MANUAL

APPENDIX E1

ASC CONTRACT EXTENSION METRICS AND OPI

CONTENTS AMENDMENT SHEET

| Amend. No. | Issue Date | Amendments | Initials | Date |
| --- | --- | --- | --- | --- |
| 0 | May 11 | First Issue | TW | 11/5/11 |
| 1 | Dec 11 | Second Draft | WH | 20/12/11 |
| 2 | Dec 11 | Third Draft | WH | 21/12/11 |
| 3 | Feb 12 | Fourth Draft – Revised CEM 13 | WH | 2/3/12 |
| 4 | Mar 12 | Fifth Draft – Slightly amended wording for metrics 14 and 15 | WH | 22/3/12 |
| 5 | Mar 12 | Sixth Draft – Removal of Annex 1 (Scoring Guidance) | WH | 28/3/12 |
| 6 | Mar 12 | 7th Draft – correct typos and formatting | TW | 31/3/12 |

# Operation Performance Index (OPI) Matrix

The Operation Performance Index is an overall measure of Provider performance to be calculated at regular intervals. The OPI is a weighted sum of several individual performance measures independent of the ASC Performance Management Framework (or similar) although some measures may be the same or similar.

The individual measures that make up the OPI include:

Table PMM App E1.1 OPI Metrics and Weightings

|  | Service Area | Description | Weighting (100) |
| --- | --- | --- | --- |
| 1 | We provide a service that our customers can trust | Incidents are cleared rapidly | 5 |
| 2 | We provide a service that our customers can trust | Minimising the lane space devoted to works | 7.5 |
| 3 | We set the standard for delivery | QMS Performance (QMPs) | 12.5 |
| 4 | We set the standard for delivery | Number of Compensation Events raised by the Provider which are rejected by the Service Manager | 5 |
| 5 | We set the standard for delivery | Close correlation between predicted duration of design and construction periods | 5 |
| 6 | We set the standard for delivery | Close correlation between target cost and actual cost of Schemes | 5 |
| 7 | We set the standard for delivery | Quality management reporting delivered on time | 2.5 |
| 8 | We set the standard for delivery | High quality asset data fit for its intended purposes entered into the relevant asset database in a timely manner | 2.5 |
| 9 | We set the standard for delivery | Lean | 5 |
| 10 | Our roads are the safest in the world | Number of AMOR performance targets meeting or exceeding threshold | 17.5 |
| 11 | Our roads are the safest in the world | Salt stocks are maintained at levels sufficient to support winter service | 7.5 |
| 12 | Our roads are the safest in the world | Lane availability maximised during severe weather | 7.5 |
| 13 | Our roads are the safest in the world | Road Worker Safety | 5 |
| 14 | We deliver sustainable solutions | Site waste management plan compliance | 2.5 |
| 15 | Our network is a dynamic and resilient asset | Inspection Management Programme delivered | 5 |
| 16 | Our network is a dynamic and resilient asset | Quality of product | 5 |

# OPI Metrics Scoring Methodology

Table PMM App E1.2 OPI Metrics Scoring Methodology

| Metric | Description | Evidence | Green | Amber | Red |
| --- | --- | --- | --- | --- | --- |
| 1 | We provide a service that our customers can trust – Incidents are cleared rapidly | Demonstrate - Incidents are cleared rapidly Measure - AMOR Part 3 and Table 3.1 Evidence - Incident management records and/or Provider-initiated Operational Data | 100% compliance with AMOR Table 3.1 Performance Metrics 1, 2 and 3 since last OPI review | <100% and >= 90% compliance with AMOR Table 3.1 Performance Metrics 1, 2 and 3 since last OPI review | <90% compliance with AMOR Table 3.1 Performance Metrics 1, 2 or 3 since last OPI review |
| 2 | We provide a service that our customers can trust – Minimising lane space devoted to works | Demonstrate - Network availability is maximised Measure - AMOR Part 2 SRW Performance Indicators (PI) 1, 2 and 3a | 100% compliance with AMOR Part 2 SRW: - PI 1 and - PI 2 and - PI 3a Since last OPI review | <100% and >=90% compliance with AMOR Part 2 SRW: - PI 1 and - PI 2 and - PI 3a Since last OPI review | <=90% compliance with AMOR Part 2 SRW : - PI 1 or - PI 2 or - PI 3a Since last OPI review |
| 3 | We set the standard for delivery – Quality Management System Performance (QMPs) | Demonstrate - Performance of the Provider's Quality Management System (QMS). Measure - Quality Management Points accrued for a range of QMS failures, whether arising from audits by the Provider, Service Manager or relevant certification body. t. Evidence - Provider’s register of Quality Management Points | Sum of Quality Management Points did not exceeded 25 at any time since the last OPI review. | Sum of Quality Management Points exceeded 25 at any time since last OPI review. And A quality warning notice was not issued or in effect at any time since the last OPI review. | A quality warning notice was issued or in effect at any time since the last OPI review. |
| 4 | We set the standard for delivery – Number of Compensation Events raised by the Provider which are rejected by the Service Manager | Demonstrate - The Service Provider is seeking only valid compensation event claims as defined in Conditions of Contract Clause 60.1 (1-27) Evidence - Service Manager Compensation event records | No Provider initiated compensation events have resulted in the Service Manager notifying that the “Prices are not to be changed” since last OPI review as defined in Clause 61.4 | >0% and <=10% (by number) of Provider initiated compensation events have resulted in the Service Manager notifying that the “Prices are not to be changed” since last OPI review as defined in Clause 61.4 | >10% (by number) of Provider initiated compensation events have resulted in the Service Manager notifying that the “Prices are not to be changed” since last OPI review as defined in Clause 61.4 |
| 5 | We set the standard for delivery – Close correlation between target duration and actual duration of Schemes | For ALL Capital Schemes Demonstrate - Meeting the HA Strategic Goal of setting the standard for delivery in relation to target time and actual time for Schemes that have completed design or construction (in current ¼ Contract Year and preceding ¾ Contract Year). These are termed Time Qualifying Schemes. Evidence - Available supporting evidence at milestones 1, 2, 5 and 6. See PMM App E Annex 1. Measure - Total Percentage Time Variance: Net time over all Time Qualifying Schemes for both design and construction phases as a percentage of total planned construction duration | Net time of all Time Qualifying Schemes is 5% or more below the predicted time | Net time of all Time Qualifying Schemes is on or below predicted time by less than 5% | Net time of all Time Qualifying Schemes is above predicted time |
| 6 | We set the standard for delivery – Close correlation between target cost and actual cost of Schemes | For ALL Capital Schemes Demonstrate - Meeting the HA Strategic Goal of setting the standard for delivery in relation to target cost and actual costs for Schemes in progress or completed (in current ¼ of Contract Year and preceding ¾ of Contract Year). These are termed Cost Qualifying Schemes. Evidence - Available supporting evidence at milestones 1, 3 and 7. See PMM App E Annex 2. Measure - Total Percentage Cost Variance: Net cost over all Cost Qualifying Schemes at either milestone 3 or milestone 7 versus predicted costs at milestone 1. | Net costs of all Cost Qualifying Schemes is 5% or more below the predicted costs | Net costs of all Cost Qualifying Schemes is on or below predicted costs by less than 5% | Net costs of all Cost Qualifying Schemes is above predicted costs |
| 7 | We set the standard for delivery – Quality management reporting delivered on time | Demonstrate - All Provider-initiated reports produced as required and in accordance with Annex 19. Evidence - All reports produced as required by Annex 19 since last OPI review - Where appropriate, evidence of recommendations for further actions | 100% of reports required by Annex 19 since the last OPI review delivered on time and to the required quality | <100% and >=90% of reports required by Annex 19 since the last OPI review delivered on time and to the required quality | <90% of reports required by Annex 19 since the last OPI review delivered on time and to the required quality |
| 8 | We set the standard for delivery – High quality asset data, fit for purpose, entered into the relevant asset database in a timely manner | Demonstrate - High quality asset data fit for its intended purpose entered in the relevant asset database in a timely manner. Measure - Compliance with the Asset Data Management Manual Provider Requirements and Annex 25 Evidence - Date of completion for all Schemes on site - As-Built records for all Schemes - Survey results prior to being loaded into the relevant asset database - Inspection records prior to being loaded into the relevant asset database - Evidence of changes in the relevant asset databases for all Schemes - Manage Asset Data Annex 24 Sub Process(s) in the Provider’s Quality Management Plan | 100% of database updates since the last OPI review completed within required timeframe and accuracy. | <100% and >=90% of database updates since the last OPI review completed within required timeframe and accuracy. | <90% of database updates since the last OPI review completed within required timeframe and accuracy. |
| 9 | We set the standard for delivery – Lean | Demonstrate - Efficiency savings are generated as tendered. Evidence -Provider Tender Contract Data Part 2 Note - This metric will only be able to be scored once a year. That score should remain in place until the following year. | Lump sum annual discount >= percent tendered + 1% | Lump sum annual discount < percent tendered + 1% | N/A |
| 10 | Our roads are the safest in the world – Number of AMOR performance targets meeting or exceeding threshold | Demonstrate - AMOR Performance Requirement Levels are being met. Evidence - Contractor inspection summaries. Note - If the Provider cannot demonstrate compliance with a Performance Requirement Level then the Level is assumed to be failed. | All AMOR Performance Requirement Levels are met since last OPI review | >=1 and <=6 AMOR Performance Requirement Levels failed since last OPI review | >6 AMOR Performance Requirement Levels failed since last OPI review |
| 11 | Our roads are the safest in the world – Salt stocks are maintained at levels sufficient levels to support winter services | Demonstrate - Salts stocks are maintained in excess of minimum contracted limits. Measure - Compliance with the minimum contracted salt stocks Evidence - Provider’s salt stock records Mitigating Circumstances | Salt stocks remained in excess of minimum contracted quantity at all times since last OPI review | Salt stocks dropped below the contract minimum level at any time since last OPI review | Either - (a) Salt stock dropped below contract minimum level for more than 12 days or (b) salt stock dropped to less than 80% of the contract minimum level at any time. |
| 12 | Our roads are the safest in the world – Lane availability maximised during severe weather | Demonstrate - Lane availability is maximised during severe weather conditions Evidence -Severe Weather Plan -Lane availability during severe weather conditions | 100% lane availability maintained in accordance with Severe Weather Plan since last OPI review | <100% and >=95% lane availability maintained in accordance with Severe Weather Plan since last OPI review | <95% lane availability maintained in accordance with Severe Weather Plan since last OPI review |
| 13 | Our roads are the safest in the world – Road Worker Safety | Demonstrate - Accident Frequency Rate target set by HA Board met Measures - AFR in AIRSWeb | AFR <= Annual AFR target | AFR <= Annual AFR target + 0.05 | AFR > Annual AFR target + 0.05 |
| 14 | We deliver sustainable solutions – Site waste management plan compliance | Demonstrate - Delivery of Site Waste Management Plan (SWMP) in accordance with current regulations. Evidence - Active Site Waste Management Plans - Quality system records | Compliance with all SWMP requirements since last OPI review | Compliance with all but two SWMP requirements since last OPI review | Failure to comply with three or more SWMP requirements since last OPI review |
| 15 | Our network is a dynamic and resilient asset – Inspection Management Programme delivered | Demonstrate - Inspection Management Programme documented and operating - All inspections in accordance with the Maintenance Requirements Plan - Opportunities to combine inspections at the same time as works are maximised to reduce network closures - Escalation of findings in accordance with the ASC Part 0. Evidence - Quality Plan - Maintenance Requirements Plan - Inspection records | All inspections required by Maintenance Requirements Plan since last OPI review undertaken and recorded | <100% and >=95% of inspections required by Maintenance Requirements Plan since last OPI review undertaken and recorded | < 95% of inspections required by Maintenance Requirements Plan since last OPI review undertaken and recorded |
| 16 | Our network is a dynamic and resilient asset – Quality of Product | Demonstrate - Work which the Provider has undertaken is defect free throughout the Contract period Evidence -Quality system records - Provider’s Routine and Planned Maintenance System -SRW -HAPMS Note - Defects are deemed to be as a result of the Provider’s workmanship unless proven otherwise by the Provider i.e. accident site, normal deterioration. | The number of unplanned defect repairs requiring traffic management since last OPI review within Scheme areas constructed since Contract commencement = 0 | The number of unplanned defect repairs requiring traffic management since last OPI review within Scheme areas constructed since Contract commencement >0 and <= 2 | The number of unplanned defect repairs requiring traffic management since last OPI review within Scheme areas constructed since Contract commencement > 2 |

# OPI Calculation Method

The OPI is a weighted sum of individual metric RAG scores. With reference to Table PMM App E.2 each metric is to be scored either: red; amber; or green. Once each metric is scored the overall OPI Score can be calculated as follows:

Where

Weightingi = Table PMM App E.1

A simulation of the likely score to be gained from the OPI methodology has been undertaken. To gauge average performance the proportion of red, amber and green Aspects for all Managing Agent Contractors (MAC) from the MAC Performance Management Framework (PMF) version 5 for a four month period to January 2011 were calculated.

A number of simulations using the OPI metrics and the measured proportion of red, amber and green Aspects, as described above, were trialled from which it was observed that there is approximately 50% likelihood of a score > 120 and approximately 20% likelihood of a score < 80.

It should be noted that this simulation is only approximate as the metrics used in the OPI differ from those used in the MAC PMF version 5. Despite this difference it does show a bias towards awarding contract extension should performance be better than average.

In circumstances that no “event” occurs to allow a metric to be scored then it shall be scored “Amber” i.e. neither a penalty nor a bonus.

In circumstances where data has not been gathered to support the measurement of an metric and subsequent scoring then it shall be scored “Red”.