	

	
	DATED
	2017
	

	

	
	THE SECRETARY OF STATE FOR
DEFENCE

and

GENERAL DYNAMICS UNITED KINGDOM LIMITED

	(1)
(2)

	
	BATCM/0263
MORPHEUS Evolve to Open

	


[image: image1.png]



Contents

2PART 1 - DEFINITIONS AND INTERPRETATION

1
Definitions and Interpretation
2
2
Precedence
3
PART 2 - CORE OBLIGATIONS
3
3
The Contractor’s Obligations
3
4
Contract Period and Options
6
5
Contractor Warranties and Undertakings
14
6
Decoupling
23
7
Interdependent Contracts
23
8
Co-operation and Partnering
24
9
Contract Management and Meetings
24
10
Necessary Consents
26
11
Contractor Related Parties
27
12
Approval by the Authority
28
PART 3 - SUB-CONTRACTING
28
13
Sub-Contracting
28
14
Matters to be included in Sub-Contracts
28
15
QDC: Open Book on Sub-Contracts that are not Qualifying Sub-Contracts
30
16
Subcontracting To Supported Businesses and SMEs
31
17
Competition in Sub-Contracts
31
18
Overseas Expenditure, Import and Export Licences
35
PART 4 - PRICE/COSTS/PAYMENT
39
19
Qualifying Defence Contract
39
20
Payment Under CP&F
39
21
Not used.
40
22
Unique Identifiers
40
23
The Use Of The Electronic Business Delivery Form
40
24
Disputed Amounts
42
25
Payment of Bills Using The Bankers Automated Clearing Service System
43
26
Government Reciprocal Audit Arrangements
43
27
Recovery of Sums Due
43
28
VAT
44
PART 5 - PERFORMANCE AND REMEDIES
44
29
Key Performance Indicators and Performance Monitoring
44
30
Technical Assistance to the Authority
45
31
Authority Performance Failures
45
32
Indemnity and Liabilities
47
32A
IPR Indemnities
50
33
Insurances
53
34
States of Emergency, Periods of Tension, Transition to War and Hostilities
55
35
Force Majeure
55
36
Authority Step-In
56
PART 6 - INFORMATION PROVISIONS
58
37
Authority Data
58
38
Authority Disclosed Data
60
39
The Contractor’s Records
60
40
Financial Management Information
61
41
Disclosure of Information
61
42
QDC: Confidentiality of Single Source Contract Regulations Information
66
43
Transparency
67
44
Accuracy of Information
68
45
Protection of Personal Data (Where Personal Data is not being processed on behalf of the Authority)
68
PART 7 - INTELLECTUAL PROPERTY RIGHTS
68
46
Intellectual Property Rights
68
PART 8 - SECURITY PROVISIONS
68
47
Security – Secret Matters
68
48
Personnel Security
71
48A
Personnel Security at the JPO Facility
73
49
Co-operation for Security Investigation
74
PART 9 - SITE ISSUES
74
50
Access to the Contractor’s Premises
74
51
Authority Sites
76
51A
JPO Facility
77
52
The Contractor’s Property and Personnel at Government Establishments
78
PART 10 - PEOPLE ISSUES
82
53
Transfer of Undertakings (Protection of Employment) (TUPE)
82
54
Child Labour and Employment Law
82
55
Equality
82
PART 11 - ASSET RELATED PROVISIONS
82
56
Packaging (for Articles other than Munitions)
82
57
Supply of Hazard Data
91
58
Delivery, Acceptance, Rejection and transfer of Title and Risk
93
59
Issued Property
95
60
Accounting for the property of the Authority
99
61
Marking of Articles
100
62
Transport
101
63
Special Jigs, Tooling and Test Equipment
101
64
Montreal Protocol Substances
103
65
Not Used
104
PART 12 - CONTRACT SPECIFIC PROVISIONS
104
66
Authority Obligations
104
67
Management and Reporting
104
68
Quality Assurance
104
PART 13 - TERMINATION
104
69
Termination for Contractor Default
104
70
Break
106
71
Financial consequences of Termination
107
72
Exit Plan
109
73
Continuing Obligations
110
PART 14 - GENERAL CONTRACT PROVISIONS
111
74
Continuing Assistance
111
75
Change
113
76
Amendments To Contract
113
77
Amendments to Qualifying Defence Contracts – Consolidated Versions
113
78
Transfer
114
79
Novation
115
80
Contractor Change of Ownership
115
81
Disruption
115
82
Waiver
116
83
Discrepancies, Errors and Omissions
116
84
Severability
116
85
Whole Agreement
117
86
Tax Compliance
117
87
Representatives
118
88
Notices
119
89
Dispute Resolution (English Law)
120
90
Contractor’s Status
121
91
Conflicts of Interest and Impartiality
121
92
Rights of Third Parties
121
93
Law (English)
122
94
Execution
122
Schedule 1
124
Definitions and Acronyms
124
Schedule 2
182
Statement of Requirements
182
Schedule 3
183
Contractor’s Proposals
183
Schedule 4
184
Assurance Process
184
Schedule 5
185
Acceptance Procedures
185
Schedule 6
186
Incentivisation
186
Schedule 7
187
Authority Obligations
187
Schedule 8
188
Governance and Management
188
Schedule 9
189
Pricing and Payment
189
Schedule 10
190
Not Used
190
Schedule 11
191
Change Procedure
191
Schedule 12
192
Technical Assistance
192
Schedule 13
193
Required Insurances
193
Schedule 14
194
IPR
194
Schedule 15
195
Ancillary Documents
195
Schedule 16
196
Business Continuity Plans
196
Schedule 17
197
Exit Plan
197
Schedule 18
198
Parent Company Guarantee
198
Schedule 19
199
Product Descriptions
199
Schedule 20
200
Contract Programme
200
Schedule 21
201
Transfer Regulations
201
Schedule 22
202
Preparation of Agreed Price Calculation
202
Schedule 23
203
Scope of Option
203


THIS CONTRACT is made on 
2017
BETWEEN:

(1) THE SECRETARY OF STATE FOR DEFENCE (the “Authority”); and

(2) GENERAL DYNAMICS UNITED KINGDOM LIMITED, registered in England (number 1911653), whose registered office is at 21 Holborn Viaduct, London EC1A 2DY and having a place of business at Bryn Brithdir, Oakdale Business Park, Blackwood, South Wales, NP12 4AA (the “Contractor”).
BACKGROUND:
(A) The Parties are entering into this Contract in consideration of the Authority purchasing and the Contractor supplying software, hardware and middleware, design and development, know-how, intellectual property rights, training support and ancillary deliverables. In addition, subject to the exercise by the Authority of one or more options (all based on agreed pricing mechanisms and assumptions), the Contractor shall (dependent upon which options are exercised) acquire goods and materials in support of potential future manufacturing activity and undertake future manufacturing activity and additional ancillary deliverables. The entry by the Authority into this Contract on the terms and conditions set out below is to enable the Authority (amongst other things) to act independently and properly as the design authority and otherwise in respect of the Contractor Deliverables (including the MORPHEUS System Architecture, the EvO System Architecture, the EvO System Design and the EvO System) and to facilitate procurements and other work in support of such activity.
(B) The Parties acknowledge that this Contract is being entered into by the Parties in order to deliver the next generation Tactical CIS capability.

(C) The Parties intend that this Contract shall provide for testing of (amongst other things) Openness and Vendor Independence of the MORPHEUS System Architecture, the EvO System Architecture, the EvO System Design and the EvO System as assessed by a number of tests and verification methods prior to Acceptance of the Contractor Deliverables. The Parties agree that if Openness and/or Vendor Independence and/or other required performance of the MORPHEUS System Architecture, the EvO System Architecture, the EvO System Design and the EvO System has not been achieved post Acceptance (it being acknowledged by the Parties that such matters will not be capable of being fully demonstrated until after the date of the Release Control Point (as defined in the Contract)) the Contractor will remedy any arising defects on the terms set out on this Contract.
(D) The Parties have agreed that the Contractor shall be excluded from participating in any future competitions to become and/or replace the MORPHEUS Test and Reference Centre in so far as the MORPHEUS Test and Reference Centre would be testing, reviewing or otherwise considering any of the Contractor Deliverables at the time of appointment under such relevant future competitions unless the Contractor can demonstrate to the reasonable satisfaction of the Authority that there is no conflict of interest in the Contractor providing those services which are the subject of such future competition.
(E) The Parties agree that the entry into this Contract by the Authority does not represent any contractual obligation on the Authority to exercise any one or more of the options referred to in Clause 4 (Contract Period and Options) but the Authority has agreed to issue a Manufacture Deliverables Option Notice (as defined in the Contract).
(F) The Contractor has agreed to procure the provision of the Parent Company Guarantee in support of the Contractor’s obligations to the Authority.
PART 1 -  DEFINITIONS AND INTERPRETATION

1 Definitions and Interpretation

1.1 In this Contract (unless the context otherwise requires):
1.1.1 the terms and phrases defined in Schedule 1 (Definitions and Acronyms) shall have the meanings given to them in that Schedule; 
1.1.2 
the acronyms set out in Schedule 1 (Definitions and Acronyms) shall have the meanings given to them in that Schedule;
1.1.3 the masculine includes the feminine and vice versa, and words importing the neuter include the masculine and the feminine and vice versa;

1.1.4 the singular includes the plural and vice versa;

1.1.5 the words "include", "includes", "including" and "included" shall be construed as if they were immediately followed by the words "without limitation" except where explicitly stated otherwise;

1.1.6 the expression “person” means any individual, firm, body corporate, unincorporated association or partnership, government, state or agency of a state or joint venture and includes their successors and permitted assignees or transferees;
1.1.7 unless stated to the contrary, any reference to this Contract or to any other document shall include any variation, amendment or supplement to such document;

1.1.8 references to any enactment, order, regulation, or other similar instrument (including any EU instrument) shall be construed as a reference to the enactment, order, regulation or instrument (including any EU instrument) as amended, supplemented, replaced or consolidated by any subsequent enactment, order, regulation or instrument (including any EU instrument);

1.1.9 the heading to any provision in this Contract shall not affect the interpretation of that provision;

1.1.10 any decision, act, or thing which the Authority is required or authorised to take or do under this Contract may be taken or done only by any person authorised, either generally or specifically, by the Authority to take or do that decision, act, or thing on behalf of the Authority as set out in the table contained in Part 2 of Schedule 8 (Governance and Management);
1.1.11 unless excluded within the terms of this Contract or where otherwise required by law:

(i) references to submission of documents in writing shall include electronic submission; and 

(ii) any requirement for a document to be signed or references to signatures shall be construed to include electronic signature, provided that a formal method of authentication as previously agreed between the Parties is employed and such agreed method is recorded in this Contract; and

(iii) a reference in this Contract to any Clause, part, paragraph, Schedule, Appendix or Annex, is, except where expressly stated to the contrary, a reference to such Clause, part, paragraph or Schedule of or Appendix or Annex to this Contract; and
1.1.12 references to a document being in the “Agreed Form” means in the form of a draft of such document initialled for the purpose of identification by or on behalf of the Parties. 

2 Precedence 

2.1 If there is any inconsistency between the provisions of the main body of this Contract and the Schedules, the Appendices and/or the Annexes, or between any of the Schedules, the Appendices and/or the Annexes, the conflict shall be resolved according to the following descending order of priority:

2.1.1 the main body of this Contract, Schedule 1 (Definitions and Acronyms), Schedule 9 (Pricing and Payment), Schedule 11 (Change Procedure) and Schedule 14 (IPR);

2.1.2 Schedule 2 (Statement of Requirements), Schedule 4 (Assurance Process) and Schedule 5 (Acceptance Procedures), and their respective Appendices and Annexes; and
2.1.3 the remaining Schedules and their respective Appendices and Annexes.
2.2 If there is any conflict or inconsistency between the provisions of this Contract and the provisions of any document referred to in this Contract (including any other document referred to in that or any subsequent document), then the provisions of this Contract shall prevail.

2.3 If a Party becomes aware of any conflict or inconsistency within or between the documents referred to in Clauses 2.1 and/or 2.2 (Precedence) such Party's Representative shall notify the other Party's Representative forthwith and the Parties will seek to resolve such inconsistency and if either Party considers the inconsistency to be material, then the matter shall be determined in accordance with the Dispute Resolution Procedure.
PART 2 -  CORE OBLIGATIONS

3 The Contractor’s Obligations

3.1 The Contractor shall provide the Contractor Deliverables and/or shall ensure that the Contractor Deliverables are provided in accordance with:

3.1.1 Good Industry Practice;

3.1.2 all Necessary Consents;

3.1.3 Legislation;

3.1.4 British Standards which are appropriate and relevant to the provision of the Contractor Deliverables;

3.1.5 the Contractor’s approved quality assurance systems in accordance with Clause 68 (Quality Assurance); and 
3.1.6 the documents referred to in Schedule 15 (Ancillary Documents).

3.2 The Contractor shall perform the Contractor Deliverables:
3.2.1 so as to procure satisfaction of the Statement of Requirements having due regard to any agreed changes to the Statement of Requirements in accordance with the provisions of Annex 1 (Agile Process) to Schedule 4 (Assurance Process) and/or Schedule 11 (Change Procedure);

3.2.2 in accordance with the Contractor’s Proposals; and
3.2.3 in accordance with this Contract.
To avoid doubt, the obligations in Clauses 3.2.1, 3.2.2 and 3.2.3 are independent obligations.  In particular:
(i) the fact that the Contractor has complied with the Contractor’s Proposals shall not be a defence to an allegation that the Contractor has not satisfied the Statement of Requirements; 

(ii) the fact that the Contractor has satisfied the Statement of Requirements shall not be a defence to an allegation that the Contractor has failed to comply with the Contractor’s Proposals; and
3.2.4 in respect of the Contractor’s obligations in respect of the Non-Functional Requirements relating to obsolescence, the Contractor shall for the relevant periods referred to in Clause 3.2.5 regularly monitor obsolescence in respect of items that are (or are included in the design of) GD Products and/or GD Procured Products and upon becoming aware of any actual or potential obsolescence in any such items (or part of any such items) the Contractor shall, as soon as reasonably possible, notify the Authority’s Representative in writing of such actual or potential obsolescence together with the Contractor’s proposed solutions for managing such obsolescence and:

(i) the Contractor acknowledges that it has incorporated pricing for the performance of such obligations in the Contract Price; and
(ii) the Parties acknowledge that in the event that the Authority wishes to require the Contractor to carry out any such proposals relating to obsolescence (as the same may have been varied in discussions between the Parties) such activities will be subject of an Authority Change Notice (provided always that the Contractor will not have the right to object to providing such obligations for any of the reasons set out in Schedule 11 (Change Procedure)); and

3.2.5 the periods during which the Contractor shall perform the obligations in Clause 3.2.4, shall:
(i) where the circumstances as described in limb (b) of the definition of Expiry Date occur, be twelve (12) months from the Release Control Point;
(ii) where the circumstances as described in limb (c) of the definition of Expiry Date occur, be the period commencing on the Release Control Point and ending on the date of the agreement referred to in limb (b) of the definition of Expiry Date;

(iii) where the circumstances as described in limb (d) of the definition of Expiry Date occur, be the period commencing on the Release Control Point and ending on the date that the Authority notifies the Contractor that Main Gate Approval has been refused; and

(iv) where the circumstances as described in limb (e) of the definition of Expiry Date occur, be the period commencing on the Release Control Point and shall continue until such date that the Authority and the Contractor agree (or such date as is determined), being one of the terms governing the Manufacture Deliverables Option, when such date is documented pursuant to Clause 4.17 (Contract Period and Options).
3.3 Without prejudice to Clause 3.2.1 (The Contractor’s Obligations), if it shall be found that the Contractor’s Proposals as at the Effective Date do not fulfil the Statement of Requirements, the Contractor shall (at its own expense) amend the Contractor’s Proposals and rectify the Contractor Deliverables (including any Key Deliverables) to ensure that they meet the Statement of Requirements unless the Authority’s Representative agrees in writing that such change and/or rectification to the Contractor’s Proposals and/or the Contractor Deliverables (including any Key Deliverables) is not required and where there is a formal change entered into by the Parties in accordance with Schedule 11 (Change Procedure) to confirm such agreement.
3.4 Notwithstanding any other provisions of this Contract, nothing in Schedule 3 (Contractor’s Proposals) shall in any way limit or reduce any of the Contractor’s obligations under this Contract nor shall the provisions of Schedule 3 (Contractor’s Proposals):

3.4.1 impose upon the Authority any obligation or any other requirement which is greater than the obligations and/or requirements contained in the remaining provisions of this Contract; and/or
3.4.2 limit or reduce the Authority’s rights and remedies contained in the remaining provisions of this Contract; and/or

3.4.3 otherwise have an adverse impact on the Authority.
Early Design Works and Other Contractor Work
3.5 The Early Design Works and any other work carried out by the Contractor prior to the date of this Contract which is utilised by the Contractor to assist the Contractor to satisfy its obligations under this Contract shall be treated as having been carried out, made or given, under and in accordance with this Contract and any Early Design Works or other such work shall form part of the Contractor Deliverables under this Contract.
3.6 The Contractor confirms that, as at the Effective Date, neither it nor any Contractor Related Party is aware of any matter outstanding in relation to the Early Design Works or other work (as referred to in Clause 3.5) which would constitute and/or give rise to a breach by the Authority of its obligations under this Contract and/or would constitute and/or give rise to a GFA Failure.
3.7 Where following such confirmation given by the Contractor pursuant to Clause 3.6 there are such matters outstanding and/or arising under the Early Design Works or other work (as referred to in Clause 3.5) which the Contractor and/or any Contractor Related Party was aware of or should reasonably have been aware of, then such matters shall not be taken into account in determining whether a breach by the Authority of its obligations under this Contract has occurred and/or a GFA Failure has occurred and the Contractor shall not be entitled to any relief and/or other remedies as a result of such matters.
3.8 The Contractor acknowledges that the Authority shall have no obligation to make payment in respect of the Early Design Works or the other work (as referred to in Clause 3.5) other than any sums which form part of the of the Contract Price (as more particularly referred to in Schedule 9 (Pricing and Payment)), the Contractor further acknowledges that it has received the balance of any and all other sums due in relation to the Early Design Works prior to the date of this Contract.
Delivery of Parent Company Guarantee and DEFFORM 10
3.9 The Parties acknowledge that on the date of this Contract the Contractor has delivered to the Authority:

3.9.1 an original, duly executed Parent Company Guarantee in the form set out in Schedule 18 (Parent Company Guarantee) together with a certified copy of the board minutes under which the Parent Company Guarantee is executed and a legal opinion (confirming that the Parent Company Guarantee is validly executed and enforceable) in the Agreed Form; and 

3.9.2 [not used].
4 Contract Period and Options
Contract Period

4.1 This Contract and the rights and obligations of the Parties shall take effect on the Effective Date (being the date of this Contract) and, except as set out in Clause 73 (Continuing Obligations), shall terminate on the earlier of:

4.1.1 the Expiry Date (as the same may be extended following the exercise by the Authority of the Manufacture Pre-Work (Long Lead Items) Option and/or the Sustainment Option and/or the Manufacture Deliverables Option or otherwise by agreement of the Parties); and

4.1.2 the Termination Date.
Options
4.2 In consideration of the Authority agreeing to enter into the Contract, the Contractor hereby grants to the Authority, the:

4.2.1 Manufacture Pre-Work (Long Lead Items) Option, on and subject to the provisions set out in Clauses 4.3 to 4.7 (inclusive);
4.2.2 the Sustainment Option, on and subject to the provisions set out in Clauses 4.8 to 4.12 (inclusive); and

4.2.3 Manufacture Deliverables Option, on and subject to the provisions set out in Clauses 4.13 to 4.17 (inclusive),

if the Authority elects to exercise one or more of such Options and such Option or Options are agreed and/or determined and documented in accordance with and subject to the relevant following provisions of this Clause 4 (Contract Period and Options).

Manufacture Pre Work (Long Lead Items) Option
4.3 The Manufacture Pre-Work (Long Lead Items) Option is exercisable by the Authority issuing a Manufacture Pre-Work (Long Lead Items) Option Notice to the Contractor (such notice confirming that the Authority is considering exercising the Manufacture Pre-Work (Long Lead Items) Option, subject to the Authority and the Contractor confirming a Firm Price and other matters relating to such Option) on or at any time in advance of the date which is one (1) calendar month before the Estimated Release Control Point (or where the Contractor has (or should have) notified the Authority that the Estimated Release Control Point may not be achieved pursuant to Clause 9 (Contract Management and Meetings), at any time when the Authority elects to issue such notice).
4.4 The terms which the Parties intend shall govern the Manufacture Pre-Work (Long Lead Items) Option are those set out in Part 1 of Schedule 23 (Options) and the Parties agree that if the Manufacture Pre-Work (Long Lead Items) Option is exercised by the Authority in accordance with Clause 4.3:

4.4.1 the Firm Price payable for the Manufacture Pre-Work (Long Lead Items) Option (and the scope of works which that Firm Price relates to) is set out in Part 1 of Schedule 23 (Options) and is a Firm Price and the Parties agree that such Firm Price can only be increased or decreased in the event that there is a material change to the scope of work which relates to such Firm Price;
4.4.2 the Manufacture Pre-Work (Long Lead Items) Option, if exercised, will contain commercial provisions acceptable to the Authority (including provisions regulating the transfer of title to the Authority in any goods and/or materials to be procured by and supplied to the Contractor;
4.4.3 within ten (10) Working Days (or such other period as the Parties may agree) from the date of receipt of the notice from the Authority in accordance with Clause 4.3, the Contractor shall calculate (in accordance with Clause 4.4.4) and notify the Authority’s Representative (together with all supporting detail as is deemed necessary by the Authority):

(i) that the Firm Price is confirmed (there being no material changes to the scope of works), together with confirmation that the Contractor has complied with the DRA and SSCRs in calculating such Firm Price; or

(ii) of any proposed adjustment to the Firm Price as the result of identified changes to the scope of works resulting in a proposed Firm Price (which is different to the original Firm Price) for this Option, together with confirmation that the Contractor has complied with the DRA and SSCRs in calculating such Firm Price; 

(iii) of any proposed contractual or other changes that the Contractor considers are necessary to enable the Option to form part of the Contract; and
(iv) any proposed change required to the limb (a) of the definition of Expiry Date;

4.4.4 in calculating the Firm Price In paragraph 4.4.3(i) above or the proposed Firm Price in paragraph 4.4.3(ii) above, the Contractor shall: 

(i) apply the same logic and approach as used to calculate the Contract Price, such logic and approach being adjusted only to the extent necessary to take account of any changes as agreed by the Parties and to ensure the Firm Price or the proposed Firm Price (as the case may be) is fully compliant with the DRA and the SSCRs; 

(ii) work with the Authority’s Representative to seek to agree the proposed Firm Price and any consequential adjustment to the Contract respectively; and

(iii) act reasonably and in good faith to ensure that such proposed Firm Price is fair and reasonable.

4.5 If the Authority’s Representative does not accept the proposed Firm Price and/or any proposed contractual or other changes to the Contract, the Authority’s Representative shall give details of the reasons as to why it does not accept such proposed Firm Price and/or such proposed changes and the Authority’s Representative may request that the Contractor: 

4.5.1 provides such further information as the Authority’s Representative may require to verify such proposed Firm Price and/or such proposed changes;

4.5.2 carries out a further calculation of such proposed Firm Price and/or the revisions to such proposed changes and provides details of such calculation and/or revisions to the Authority’s Representative,

in each case within a time period specified by the Authority’s Representative (acting reasonably) in notice in writing to the Contractor.

4.6 In the event of any Dispute in relation to the Manufacture Pre-Work (Long Lead Items) Option, either Party shall be entitled to refer the matter for resolution in accordance with Clause 89 (Dispute Resolution (English Law)).

4.7 Following the agreement or determination of the Firm Price and/or such proposed changes):

4.7.1 the Parties shall proceed as if the terms of the Manufacture Pre-Work (Long Lead Items) Option were an Estimate confirmed by the Authority in accordance with paragraph 9.1.1 of Schedule 11 (Change Procedure) and the Parties shall enter into any documents required to give effect to the Manufacture Pre-Work (Long Lead Items) Option as set out in paragraph 3.1 of Schedule 11 (Change Procedure); and
4.7.2 the rights and obligations of the Parties in respect of the Manufacture Pre-Work (Long Lead Items) Option, shall take effect from the date specified in the documents referred to in Clause 4.7.1 (when such documents have been duly executed by the Parties) and shall form rights and obligations under this Contract.
Sustainment Option
4.8 The Sustainment Option is exercisable by the Authority by issuing a Sustainment Option Notice to the Contractor (such notice confirming that the Authority is considering exercising the Sustainment Option, subject to the Authority and the Contractor confirming the Firm Price and other matters relating to such Option) and such exercise can take place after the Manufacture Deliverables Option has been exercised and after such Option has been documented as contemplated in Clause 4.17 and prior to the then Expiry Date (such Expiry Date being the date referred to in limb (e) of the definition of Expiry Date);
4.9 The terms which the Parties intend shall govern the Sustainment Option are those set out in Part 2 of Schedule 23 (Scope of Options) and the Parties agree that if the Sustainment Option is exercised by the Authority in accordance with Clause 4.8:

4.9.1 the Firm Price payable for the Sustainment Option (and the scope of works which that Firm Price relates to) is set out in Part 2 of Schedule 23 (Scope of Options) and the Parties agree that such Firm Price can only be increased or decreased in the event that there is a material change to the scope of works which relate to such Firm Price;
4.9.2 within ten (10) Working Days (or such other period as the Parties may agree) from the date of receipt of the notice from the Authority in accordance with Clause 4.8, the Contractor shall calculate (in accordance with Clause 4.9.3) and notify the Authority’s Representative (together with all supporting detail as is deemed necessary by the Authority):

(i) that the Firm Price is confirmed (there being no material changes to the scope of works), together with confirmation that the Contractor has complied with the DRA and SSCRs in calculating such Firm Price; or

(ii) of any proposed adjustment to the Firm Price as the result of identified changes to the scope of works resulting in a proposed Firm Price (which is different to the original Firm Price) for this Option, together with confirmation that the Contractor has complied with the DRA and SSCRs in calculating such Firm Price; 

(iii) of any proposed contractual or other changes that the Contractor considers are necessary to enable the Option to form part of the Contract which arise as the direct result in the scope of works; and
(iv) any proposed change required to the limb (e) of the definition of Expiry Date;

4.9.3 in calculating the Firm Price In paragraph 4.9.2(i) above or the proposed Firm Price in paragraph 4.9.2(ii) above, the Contractor shall: 

(i) apply the same logic and approach as used to calculate the Contract Price, such logic and approach being adjusted only to the extent necessary to take account of any changes as agreed by the Parties and to ensure the Firm Price or the proposed Firm Price (as the case may be) is fully compliant with the DRA and the SSCRs; 

(ii) work with the Authority’s Representative to seek to agree the proposed Firm Price (and any consequential adjustment to the Contract respectively); and

(iii) act reasonably and in good faith to ensure that such proposed Firm Price is fair and reasonable.

4.10 If the Authority’s Representative does not accept the proposed Firm Price and/or any proposed contractual or other changes to the Contract, the Authority’s Representative shall give details of the reasons as to why it does not accept such proposed Firm Price and/or such proposed changes and the Authority’s Representative may request that the Contractor: 

4.10.1 provides such further information as the Authority’s Representative may require to verify such proposed Firm Price and/or such proposed changes;

4.10.2 carries out a further calculation of such proposed Firm Price and/or the revisions to such proposed changes and provides details of such calculation and/or revisions to the Authority’s Representative,

in each case within a time period reasonably specified by the Authority’s Representative in notice in writing to the Contractor.

4.11 In the event of any Dispute in relation to Sustainment Option, either Party shall be entitled to refer the matter for resolution in accordance with Clause 89 (Dispute Resolution (English Law)).

4.12 Following the agreement or determination of the Firm Price and/or such proposed changes):

4.12.1 the Parties shall proceed as if the terms of the Sustainment Option were an Estimate confirmed by the Authority in accordance with paragraph 9.1.1 of Schedule 11 (Change Procedure) and the Parties shall enter into any documents required to give effect to the Manufacture Pre-Work (Long Lead Items) Option as set out in paragraph 3.1 of Schedule 11 (Change Procedure); and 
4.12.2 the rights and obligations of the Parties in respect of Sustainment Option, shall take effect from the date specified in the documents referred to in Clause 4.12.1 (when such documents have been duly executed by the Parties) and shall form rights and obligations under this Contract.
Manufacture Deliverables Option
4.13 The Manufacture Deliverables Option is exercisable by the Authority after the Release Control Point has occurred, by issuing a Manufacture Deliverables Option Notice to the Contractor (such notice confirming that the Authority is considering exercising the Manufacture Deliverables Option), subject to:

4.13.1  the Authority and the Contractor agreeing a Firm Price and other matters relating to such Option; and

4.13.2  the Authority subsequently securing Main Gate Approval to the then proposed terms for such Manufacture Deliverables Option (which approval, for the avoidance of doubt, is at the absolute discretion of the Secretary of State for Defence and, for the further avoidance of doubt, nothing in this Contract (or otherwise) obliges the Authority to enter into any terms governing the Manufacture Deliverables Option if the Authority has not secured Main Gate Approval to such terms), 

in accordance with the following provisions of this Clause 4 (Contract Period and Options) and a Manufacture Deliverables Option Notice may be issued by the Authority within a period of twelve (12) calendar months after the Release Control Point and if the Authority has not issued such notice prior to the last day of such period, the Authority shall have been deemed to have issued such notice on the last day of such period.
4.14 The terms which the Parties intend shall govern the Manufacture Deliverables Option are those set out in Part 3 of Schedule 23 (Options) and the Parties agree that if the Manufacture Deliverables Option is exercised by the Authority in accordance with Clause 4.13:

4.14.1 the intended price payable for the Manufacture Deliverables Option (and the scope of works which that Fixed Price relates to) is set out in Part 3 of Schedule 23 (Options) and has due regard to the Contractor’s obligations in Phase 1 as referred to in Clause 4.14.2 and is a Fixed Price and the Parties agree that such Fixed Price can only be increased or decreased in the event that there is a material change to the Assumptions, Exclusions and Dependencies which relate to such Fixed Price (where such Assumptions, Exclusions and Dependencies are expressly set out in Part 3 of Schedule 23 (Options));

4.14.2 the Manufacture Deliverables Option will contain commercial provisions acceptable to the Authority, including:

(i) compliance with the Manufacture Plan and Manufacture Quality Plan as such plans have been developed and assured and Accepted in accordance with the provisions of paragraph 18 of Part 1 of Schedule 2 (Statement of Requirements), Part 16 (Manufacture Plan Assurance Process) of Schedule 4 (Assurance Process) and Part 16 (Testing and Acceptance of Manufacture Deliverables) of Schedule 4 (Assurance Process); 
(ii) the manufacture and delivery of MPPS in accordance with paragraph 18.3 of Part 1 of Schedule 2 (Statement of Requirements);

(iii) provision of support to manufacture in accordance with paragraph 18.4 of Part 1 of Schedule 2 (Statement of Requirements);

(iv) the provision of a report by the Contractor on a date acceptable to the Authority, including the options for, viability of and costs associated with evergreening MPPS and any impact of evergreening on warranties relating to MPPS or otherwise (it being acknowledged by the Parties that the Fixed Price set out in Part 3 of Schedule 23 (Options) includes the work required by the Contractor to carry out and issue such report to the Authority and attend subsequent meetings required by the Authority to discuss such report but that any decision by the Authority to carry out any evergreening as identified in the report (or otherwise) which the Authority wishes the Contractor to perform would be subject to a Change in accordance with Schedule 11 (Change Procedure)); and
(v) confirmation as to how the Contractor shall remedy any defects in any MPPS in accordance with warranties Clauses 5.1.6, 5.1.6A and 5.1.10 (Warranties and Undertakings) at no additional cost to the Authority;
4.14.3 within ten (10) Working Days (or such other period as the Parties may agree) from the date of receipt of the notice from the Authority in accordance with Clause 4.13, the Contractor shall calculate (in accordance with Clause 4.14.4) and notify the Authority’s Representative (together with all supporting detail as is deemed necessary by the Authority):

(i) that the Fixed Price is a Firm Price (there being no material changes to the Assumptions, Exclusions and Dependencies), together with confirmation that the Contractor has complied with the DRA and SSCRs in calculating such Firm Price; or

(ii) of any proposed adjustment to the Fixed Price as the result of identified changes to the Assumptions, Exclusions and Dependencies, resulting in a proposed Firm Price (which is different to the original Fixed Price) for this Option, together with confirmation that the Contractor has complied with the DRA and SSCRs in calculating such Firm Price; 

(iii) of any proposed contractual or other changes that the Contractor considers are necessary to enable the Option to form part of the Contract which arise as the direct result in the identified material change to the Assumptions, Exclusions and Dependencies; and
(iv) proposals for the relevant Expiry Date for the purposes of limb (e) of the definition of Expiry Date;

4.14.4 in calculating the Firm Price in paragraph 4.14.3(i) above or the proposed Firm Price in paragraph 4.14.3(ii) above, the Contractor shall: 

(i) 
apply the same logic and approach as used to calculate the Contract Price, such logic and approach being adjusted only to the extent necessary to take account of any changes as agreed by the Parties and to ensure the Firm Price or the proposed Firm Price (as the case may be) is fully compliant with the DRA and the SSCRs; 
(ii) work with the Authority’s Representative to seek to agree the proposed Firm Price (and any consequential adjustment to the Contract respectively); and

(iii) act reasonably and in good faith to ensure that such proposed Firm Price is fair and reasonable.

4.15 If the Authority’s Representative does not accept the proposed Firm Price and/or any proposed contractual or other changes to the Contract, the Authority’s Representative shall give details of the reasons as to why it does not accept such proposed Firm Price and/or such proposed changes and the Authority’s Representative may request that the Contractor: 

4.15.1 provides such further information as the Authority’s Representative may require to verify such proposed Firm Price and/or such proposed changes;

4.15.2 carries out a further calculation of such proposed Firm Price and/or the revisions to such proposed changes and provides details of such calculation and/or revisions to the Authority’s Representative,

in each case within a time period reasonably specified by the Authority’s Representative in notice in writing to the Contractor.

4.16 In the event of any Dispute in relation to the Manufacture Deliverables Option, either Party shall be entitled to refer the matter for resolution in accordance with Clause 89 (Dispute Resolution (English Law)).

4.17 Following the agreement or determination of the Firm Price and/or such proposed changes) and where the Authority subsequently secures Main Gate Approval to such terms:

4.17.1 the Parties shall proceed as if the terms of the Manufacture Deliverables Option were an Estimate confirmed by the Authority in accordance with paragraph 9.1.1 of Schedule 11 (Change Procedure) and the Parties shall enter into any documents required to give effect to the Manufacture Deliverables Option as set out in paragraph 3.1 of Schedule 11 (Change Procedure); and
4.17.2 the rights and obligations of the Parties in respect of Manufacture Deliverables Option, shall take effect from the date specified in the documents referred to in Clause 4.17.1 (when such documents have been duly executed by the Parties) and shall form rights and obligations under this Contract.

Exercise of Options

4.18 The exercise by the Authority of any of the Options contemplated in this Clause 4 (Contract Period and Options) shall not relieve the Contractor from its obligations under this Contract (including the requirement to carry out design and development of the all relevant Contractor Deliverables in accordance with Clause 3 (The Contractor’s Obligations) and Good Industry Practice).
5 Contractor Warranties and Undertakings
Contractor Warranties

5.1 The Contractor warrants and represents to the Authority that:

5.1.1 it has the corporate power to enter into and to exercise its rights and perform its obligations under this Contract and any Sub-Contracts;
5.1.2 at the date of the Contract the entire share capital in the Contractor is legally and beneficially owned by General Dynamics United Kingdom Limited, a company incorporated in England and Wales (with Registered Number 01911653) whose registered office is situated at 21, Holborn Viaduct, London, EC1A 2DY and that General Dynamics Corporation (Registered Number 453929) whose registered office is at 2941 Fairview Park Drive #100, Falls Church, VA, 22042, USA is the ultimate parent company of the Contractor and that no arrangements are in place or are contemplated that have or may have or result in any sale, transfer or disposal of any legal, beneficial, equitable or other interest in any or all of the shares in the Contractor;
5.1.3 it is not subject to any claim, litigation, arbitration, proceedings or any other obligation which shall or is likely to have a material adverse effect on the ability of the Contractor to perform its obligations under this Contract; 

5.1.4 it shall not, and in entering into this Contract it has not, committed any Prohibited Act and for this purpose only the words "or without" in the introduction of the definition of Prohibited Act shall be deleted;
5.1.5 so far as it is aware, there is not, nor has there been, any infringement or alleged infringement of any third party's Intellectual Property Rights in connection with this Contract;
5.1.6 it has used and will continue to use the degree of skill, care and foresight in the performance of each of the Contractor Deliverables (including in the design, development, manufacture and/or delivery of the MORPHEUS System Architecture, the EvO System Architecture, the EvO System Design, the EvO System, Manage and Conductor (other than the Contractor Deliverables which are the subject to a longer warranty period in accordance with Clause 5.1.6A)), that would reasonably be expected of a competent professional contractor experienced in carrying out activities of a similar nature, scope and complexity to those comprised in the Contractor Deliverables and that it shall remedy any defects in the Contractor Deliverables in the same manner, free of charge and as soon as reasonably possible, from notification of the relevant defect by the Authority to the Contractor where such defects have been notified by the Authority to the Contractor in writing (by post or by hand or by email) or by telephone communication on or after the Release Control Point and on or before the date which is three (3) years after the Release Control Point; provided always that satisfaction by the Contractor of its obligations under the warranty in this Clause 5.1.6 (Contractor Warranties) shall not reduce or affect the Contractor’s other obligations under this Contract or limit the rights and remedies of the Authority under this Contract;
5.1.6A
it has used and will continue to use the degree of skill, care and foresight in the performance of each of the Contractor Deliverables (including in the design, development, manufacture, support and/or delivery of the Battlespace Management Application Technical Specification, the DSA Pulse 2/3 Technical Specification and the Tactical Internet Backbone Radio Technical Specification), that would reasonably be expected of a competent professional Contractor experienced in carrying out activities of a similar nature, scope and complexity to those comprised in such Contractor Deliverables and that it shall remedy any defects in such Contractor Deliverables in the same manner, free of charge and as soon as reasonably possible, from notification of the relevant defect by the Authority to the Contractor, where such defects have been notified by the Authority to the Contractor in writing (by post or by hand or by email) or by telephone communication on or after Acceptance of the relevant Contractor Deliverable and on or before the date which is three (3) years after the Release Control Point, provided always that satisfaction by the Contractor of its obligations under the warranty in this Clause 5.1.6A (Contractor Warranties) shall not reduce or affect the Contractor’s other obligations under this Contract or limit the rights and remedies of the Authority under this Contract;

5.1.7 the information it has provided and shall provide to the Authority in connection with the specification of a facility that will be required to accommodate the Enduring MTRC Equipment (which is referred to in paragraph 10 of Part 1 of Schedule 2 (Statement of Requirements)) shall contain all relevant information to enable the Authority to procure a facility to house the Enduring MTRC Equipment;
5.1.8 the full and proper performance by it of the Contractor Deliverables (including the design, development, manufacture and/or delivery of the MORPHEUS System Architecture, the EvO System Architecture, the EvO System Design and the EvO System) shall provide sufficient Information (for the purposes of this Clause 5.1.8 (Contractor Warranties and Undertakings) where “Information” is used it shall have the meaning given in Schedule 14 (IPR)), documents, data and Tools and the rights to use the Information, documents, data and Tools and all relevant IPR in the same, and written confirmation of such rights and IPR (provided always that nothing in this Clause 5.1.8 (Contractor Warranties and Undertakings) shall require the Contractor to provide IPR in respect of GD Procured Products other than the Interface Information relevant to the Interface between such GD Procured Products and/or any Contractor Deliverables (or part thereof) and/or any Third Party products (as the case may be), but the Contractor acknowledges that this proviso shall not relieve the Contractor of the obligation to ensure that, and the Contractor further warrants that, the Information, documents, data and Tools and IPR that it does provide is sufficient to meet the requirements of Clause 5.1.8

 REF _Ref474749725 \r \h 
(i) below and that if this further warranty is found not to be true and complete, the Contractor further acknowledges that it shall be obliged to provide and/or procure (at no additional cost to the Authority) that the Authority has the benefit of any such additional IPR, Information, documents, data and Tools and as is required by the Authority to achieve the required outputs and receive the full benefit of the warranties set out this Clause 5.1.8 (Contractor Warranties and Undertakings)):
(i) to enable the Authority to be Vendor Independent, thereby enabling the Authority to (amongst other things): 
(A) appoint a reasonably skilled System Integrator capable of carrying out its role and function in connection with the MORPHEUS System Architecture, the EvO System Architecture, the EvO System Design and the EvO System (together with any other relevant Contractor Deliverables) and to enable the Authority and such System Integrator to carry out their respective roles and functions (including procuring, operating and maintaining the MORPHEUS System Architecture, the EvO System Architecture, the EvO System Design and the EvO System), utilising such Information, documents, data and Tools without further recourse to the Contractor or, in respect of any third party IPR any controller of such IPR; and 

(B) appoint a reasonably skilled Platform Integrator capable of carrying out its role and function in connection with  MORPHEUS System Architecture, the EvO System Architecture, the EvO System Design and the EvO System (together with any other relevant Contractor Deliverables) and to enable the Authority and such Platform Integrator to carry out their respective roles and functions (including procuring, operating and maintaining and installing the MORPHEUS System Architecture, the EvO System Architecture, the EvO System Design and the EvO System (as the case may be)), utilising such Information, documents, data and Tools without further recourse to the Contractor or, in respect of any third party IPR any controller of such IPR; and
(C) appoint and enable any other reasonably skilled Third Party required by the Authority to support the Authority in being Vendor Independent; and
(D) take the full benefit of those Contractor Deliverables; 
5.1.9 in the event of termination prior to full and proper performance by it of the Contractor Deliverables, that it shall: 
(i) provide promptly, following termination for Contractor Default pursuant to Clause 69 (Termination for Contractor Default), sufficient additional Information (for the purposes of this Clause 5.1.9(i) (Contractor Warranties and Undertakings) where “Information” is used it shall have the meaning given in Schedule 14 (IPR)), documents, data and Tools together with the right to use the same and all relevant IPR to enable the Authority, together with the Contractor Deliverables which have been fully and properly delivered, to be Vendor Independent and so enabling the Authority to (amongst other things):
(A) appoint a reasonably skilled System Integrator capable of carrying out its role and function in connection with the MORPHEUS System Architecture, the EvO System Architecture, the EvO System Design and the EvO System (together with any other relevant Contractor Deliverables) and to enable the Authority and such System Integrator to carry out their respective roles and functions (including procuring, operating and maintaining the MORPHEUS System Architecture, the EvO System Architecture, the EvO System Design and the EvO System), utilising such Information, documents, data and Tools without further recourse to the Contractor or, in respect of any third party IPR any controller of such IPR; and 
(B) appoint a reasonably skilled Platform Integrator capable of carrying out its role and function in connection with  MORPHEUS System Architecture, the EvO System Architecture, the EvO System Design and the EvO System (together with any other relevant Contractor Deliverables) and to enable the Authority and such Platform Integrator to carry out their respective roles and functions (including procuring, operating and maintaining and installing the MORPHEUS System Architecture, the EvO System Architecture, the EvO System Design and the EvO System (as the case may be), utilising such Information, documents, data and Tools without further recourse to the Contractor or, in respect of any third party IPR any controller of such IPR; and
(C) appoint and enable any other Third Party required by the Authority to support the Authority in being Vendor Independent;
(D) take the full benefit of the Contractor Deliverables supplied prior to the termination of the Contract and the Information documents, data and Tools supplied or provided by the Contractor in accordance with this Clause 5.1.9(i) (Contractor Warranties and Undertakings); 
provided always that the Authority acknowledges that on termination for Contractor Default and provided that the Contractor has fully satisfied its obligations under this Clause 5.1.9(i), (Contractor Warranties and Undertakings) (the Contractor shall be entitled to payment of the Background IPR Amount or such part of the Background IPR Amount as may be due to it after deducting from such sum the amounts paid by the Authority in respect of Background IPR on or before the Termination Date and where the Authority has set off from such amount any sums owing to the Authority under this Contract (including sums due to the Authority pursuant to Clause 32 (Indemnity and Liabilities) and Clause 71 (Financial Consequences of Termination)) following termination for Contractor Default pursuant to Clause 69 (Termination for Contractor Default); 
(ii) provide promptly, on termination of any element of the Contract for reasons of Force Majeure pursuant to Clause 35.4 (Force Majeure) and/or following the exercise by the Authority of its right to terminate this Contract pursuant to Clause 70 (Break) and on payment by the Authority to the Contractor of the Agreed Price, calculated in accordance with the provisions of Clause 5.2 (Agreed Price) sufficient additional Information (for the purposes of this Clause 5.1.9(ii) (Contractor Warranties and Undertakings) where “Information” is used it shall have the meaning given in Schedule 14 (IPR)), documents, data and Tools together with the right to use the same and all relevant IPR(subject to the provisions of Clause (C) below) to enable the Authority, together with the Contractor Deliverables which have been fully and properly delivered by the Contractor, to:

(A) in the case of a termination for reasons of Force Majeure pursuant to Clause 35.4 (Force Majeure), to enable the Authority to achieve such level of Vendor Independence as the Authority elects to achieve at the relevant time (having regard to the matters giving rise to the event of Force Majeure), as is notified by the Authority to the Contractor in writing, within twenty (20) Working Days of the relevant Termination Date, which shall form the baseline requirement to be provided by the Contractor and the payment due from the Authority to the Contractor for such requirement shall be determined in accordance with Clause 5.2 (Agreed Price)) and dependent upon the required baseline requirement the level of Vendor Independence will enable the Authority to partly or wholly (amongst other things):

1) appoint a reasonably competent System Integrator capable of carrying out its role and function in connection with the MORPHEUS System Architecture, the EvO System Architecture, the EvO System Design and the EvO System (together with any other relevant Contractor Deliverables) and to enable the Authority and such System Integrator to carry out their respective roles and functions (including procuring, operating and maintaining the MORPHEUS System Architecture, the EvO System Architecture, the EvO System Design and the EvO System), utilising such Information, documents, data and Tools without further recourse to the Contractor or, in respect of any third party IPR any controller of such IPR; and 
2) appoint a reasonably competent Platform Integrator capable of carrying out its role and function in connection with  MORPHEUS System Architecture, the EvO System Architecture, the EvO System Design and the EvO System (together with any other relevant Contractor Deliverables) and to enable the Authority and such Platform Integrator to carry out their respective roles and functions (including procuring, operating and maintaining and installing the MORPHEUS System Architecture, the EvO System Architecture, the EvO System Design and the EvO System (as the case may be), utilising such Information, documents, data and Tools without further recourse to the Contractor or, in respect of any third party IPR any controller of such IPR; and
3) appoint and enable any other Third Party required by the Authority to support the Authority in being Vendor Independent,
and shall enable the Authority to take the full benefit of the Contractor Deliverables which had been provided prior to termination of the Contract and the Information, documents and data which has or should have been provided by the Contractor in accordance with this warranty 5.1.9(ii); or
(B) in the case of: a termination for reasons of Break pursuant to Clause 70 (Break), to achieve such level of Vendor Independence as the Authority elects to achieve at the relevant time, as is notified by the Authority to the Contractor in writing, within twenty (20) Working Days of the relevant Termination Date, which, 

1) if agreed by the Contractor (acting reasonably); or

2) where such baseline requirement is not agreed by the Contractor (acting reasonably), such other level of Vendor Independence as the Authority and the Contractor (each acting reasonably) agree or as is determined in accordance with the Dispute Resolution Procedure, 

shall form the baseline requirement to be provided by the Contractor and the payment due from the Authority to the Contractor for such requirement shall be determined in accordance with Clause 5.2 (Agreed Price) and shall enable the Authority to take the full benefit of the Contractor Deliverables which had been provided prior to termination of the Contract and the  Information, documents and data which has or should have been provided by the Contractor in accordance with this warranty 5.1.9(ii); and
(C) nothing in Clause 5.1.9

 REF _Ref474752099 \r \h 
 \* MERGEFORMAT (ii) shall require the Contractor to provide IPR in respect of GD Procured Products other than the Interface Information relevant to the Interface between such GD Procured Products and/or any Contractor Deliverables (or part thereof) and/or any Third Party products (as the case may be), but the Contractor acknowledges that this proviso shall not relieve the Contractor of the obligation to ensure that, and the Contractor further warrants that, the Information, documents, data and Tools and IPR that it does provide is sufficient to meet the requirements of Clause 5.1.9(ii)

 REF _Ref474754672 \r \h 
(A) or 5.1.9

 REF _Ref474752099 \r \h 
(ii)

 REF _Ref474754757 \r \h 
(B) (as the case may be) above and that if this further warranty is found not to be true and complete, the Contractor further acknowledges that it shall be obliged to provide and/or procure (at no additional cost to the Authority) that the Authority has the benefit of any such additional IPR Information, documents, data and Tools and as is required by the Authority to be Vendor Independent and to achieve the required outputs and receive the full benefit of the warranties set out this Clause 5.1.9 (Contractor Warranties and Undertakings).
5.1.10 where:
(i) after the Release Control Point, defects in any MPPS or other Articles have been notified by the Authority to the Contractor in writing (by post or by hand or by email) or by telephone communication, and where such notification is made, subject to Clause (B)4), before the date which is the earlier to elapse of:

(A) a period which is eighteen (18) months from the date that delivery to the Authority of the relevant MPPS or other Article is properly effected by the Contractor in accordance with Clause 58 (Delivery, Acceptance etc.), or where such delivery is prior to the Release Control Point, eighteen (18) months from the Release Control Point; or

(B) twelve (12) months from the date that the relevant MPPS or other Article was installed, and operated in good working order in a Platform,
each such MPPS and other Article shall be remedied to ensure they are free from defects in all respects (and shall comply fully with the provisions of Schedule 2 (Statement of Requirements) to the extent that such requirements in any way relate to the MPPS or other Articles) and the Contractor shall remedy such defects (using the same degree of skill, care and foresight as required in the performance of the Contract and as described in Clause 5.1.6), free of charge and as soon as reasonably possible, provided always that:
1) the warranties in Clause 5.1.10(i) (Contractor Warranties and Undertakings) shall be limited to the extent that the relevant defect in any MPPS or other Article was caused or contributed to by any negligent act or omission of the Authority or the Platform Integrator when using the MPPS or other Article, storing the MPPS or other Article or installing the MPPS or other Article into a Platform and where such storage or installation or use (as the case may be) did not follow the express requirements of any reasonable written user, storage or installation instructions (as the case may be) and where such instructions were notified by the Contractor to the Authority within a reasonable period prior to the relevant date of delivery, use  or installation (as the case may be) and agreed by the Authority;
2) if, in the opinion of the Contractor, a defective MPPS or other Article cannot be repaired economically or where the Contractor takes longer than three (3) months to repair any defective MPPS or other Article, the Contractor shall replace such MPPS or other Article with a new MPPS or other Article (as the case may be) and the warranty for such MPPS or other Article shall run from and for same the duration as for each new MPPS or other Article as set out in this Clause 5.1.10 (Contractor Warranties and Undertakings);
3) where the Contractor assesses an MPPS or other Article the Authority considers is defective and/or remedies an MPPS or other Article and /or carries out any agreed upgrades or alterations to an MPPS (following any required evergreening to be carried out on one or more MPPS in accordance with principles to be agreed by the Parties through Schedule 11 (Change Procedure)), the running of the warranty period will be suspended from the date that the relevant defect to the MPPS or other Article was notified to the Contractor or the date the MPPS is agreed to be the subject of an evergreening upgrade (as the case may be), until such time as the Contractor has delivered the relevant repaired or upgraded MPPS or other Article (as the case may be) to the Authority at an address in the United Kingdom to be notified by the Authority to the Contractor from time to time (pursuant to Clause 58.2 (Delivery)) and following such delivery the remaining period of the warranty for the relevant MPPS or other Article will commence;
4) in the event that the defect in any MPPS or other Article is required to be remedied as the result of the Contractor satisfying its obligations in accordance with Clause 5.1.6 or Clause 5.1.6A (Contractor Warranties and Undertakings), then the notification obligations and time limits in this Clause 5.1.10 (Contractor Warranties and Undertakings) shall be disregarded and the Contractor shall remedy such defects in accordance with Clause 5.1.6 or Clause 5.1.6A (Contractor Warranties and Undertakings) (as the case may be) and during any such remedial works the running of any then current warranty in relation to an MPPS or other Article shall be suspended until such time as the Contractor has delivered the relevant repaired or upgraded MPPS or other Article (as the case may be) to the Authority at an address in the United Kingdom to be notified by the Authority to the Contractor from time to time (pursuant to Clause 58.2 (Delivery)) and following such delivery the remaining period of the warranty for the relevant MPPS or other Article will commence; and
5) any references in this Clause 5.1.10 to “Article” or “Articles” shall be deemed to be references to “Article (other than Tools)” or “Articles (other than Tools)”.
(ii) [Not Used],

and the Authority relies upon each of the individual warranties and individual representations in Clause 5 (Warranties and Undertakings).
Agreed Price

5.2 Following a termination where the Authority notifies the Contractor that it wishes to purchase documents and data etc. in accordance with Clause 35.5 (Force Majeure) and/or Clause 71.9 (Break) the Parties shall procure that an Agreed Price Calculation is prepared, agreed and/or determined (as the case may be) in accordance with Schedule 22 (Preparation of the Agreed Price Calculation) in order to agree and/or determine the Agreed Price.
5.3 Following agreement or determination of the Agreed Price, any payment due to the Contractor shall be made as soon as reasonably practicable in the manner agreed by the Parties and in the absence of such agreement, in accordance with Clause 20.2 (Payment Under CP&F).
Contractor Undertakings

5.4 The Contractor undertakes that for so long as this Contract remains in full force:   

5.4.1 
it shall give the Authority notice of any litigation, arbitration, administrative or adjudication or mediation proceedings before or of any court, arbitrator, administrator or adjudicator or mediator or Relevant Authority ("Dispute Forum") against itself or a Sub-Contractor which would adversely affect, to an extent which is material in the context of this Contract, the Contractor's ability to perform its obligations under this Contract, unless such notice is precluded by the rules of the Dispute Forum, provided that notice shall be given within twenty (20) Working Days of the Contractor becoming aware such proceedings may be threatened or pending, and immediately after the commencement thereof; and

5.4.2 
it shall not undertake the performance of its obligations under this Contract otherwise than through itself or a Sub-Contractor or GFA Manpower.
Supporting Warranty Claims
5.5 In the event that the Contractor considers that the assumption for its price in respect of the provision of the warranties detailed Clause 5.1.6 and 5.1.6A (Warranties and Undertakings), (such assumption being  that there will be a follow-on contract awarded to the Contractor in respect of Design Support for BCIP 5.6 (a contract known as BATCM/0183) on or before 31 March 2019) is no longer valid, the Contractor shall make a representation to the Authority accordingly. Such representation shall include details as to why such assumption is no longer valid together with an assessment of the options that the Contractor proposes could be accommodated within the Contract Price. Following such representation the Parties shall meet to determine the optimum warranty solution for the Authority within the Contract Price.

Status of Contractor Warranties and Undertakings

5.6 None of the warranties, representations, undertakings, indemnities and other obligations made, given or undertaken by the Contractor in this Contract shall be given a limited construction by reference to any other.
6 Decoupling

6.1 If the Contractor enters into or has entered into any contract with the Crown relating in any way to the subject matter of this Contract, then no breach by the Crown of that other contract, nor any other act or omission, nor any written or oral statement nor any representation whatsoever of or by the Crown, its servants or agents, or other contractors relating to or connected with any such other contract shall, regardless of any negligence on its part or their part:

6.1.1 give the Contractor any right under this Contract to an extension of time or additional payment or damages or any other relief or remedy whatsoever against the Authority;

6.1.2 affect, modify, reduce or extinguish either the obligations of the Contractor under this Contract or the rights or remedies of the Authority under this Contract; or

6.1.3 be taken to amend, add to, delete or waive any term or condition of this Contract.

6.2 This Clause 6 (Decoupling) shall not affect the rights of the Contractor under Clause 31 (Authority Performance Failures) or Schedule 7 (Authority Obligations).

7 Interdependent Contracts
7.1 If, as a result of any default, negligence and/or breach by the Contractor or any Contractor Related Party of any of its or their obligations under or pursuant to any direct contracts between the Authority and the Contractor, the Authority is unable to comply with any or all of its obligations under Schedule 7 (Authority Obligations) then, notwithstanding any other provision of this Contract:
7.1.1 such failure by the Authority to comply with those obligations shall not be treated as a GFA Failure for the purposes of this Contract, provided that the Authority has used its reasonable endeavours to mitigate such failure;
7.1.2 the Contractor shall not be entitled to any relief and/or compensation of whatever nature (including any adjustment to the Contract Price) and howsoever arising in respect of such failure by the Authority to comply; and
7.1.3 nothing shall affect the Authority’s rights under Schedule 9 (Pricing and Payment).
8 Co-operation and Partnering

8.1 Each Party agrees to co-operate with the other Party in the fulfilment of the purposes and intent of this Contract. Neither Party shall be under any obligation to perform any of the other’s obligations under this Contract.

8.2 The Parties shall work together in an open and honest environment with the aim of achieving successful partnering and continuous improvement in:

8.2.1 value for money for the Authority; and

8.2.2 the quality and standard of service to the Authority,
in relation to this Contract.
8.3 Without prejudice and in addition to the provisions of Part 1 of Schedule 2 (Statement of Requirements), the Contractor shall liaise with any other person designated by the Authority who is undertaking work and/or providing goods and/or services in connection with the MORPHEUS Project to ensure compatibility between the Contractor Deliverables and such works, services and/or goods.

8.4 The Parties have agreed that, the Contractor shall be excluded from participating in any future competitions to become and/or replace the MORPHEUS Test and Reference Centre in so far as the MORPHEUS Test and Reference Centre would be testing, reviewing or otherwise considering any of the Contractor Deliverables at the time of appointment under such relevant future competitions unless the Contractor can demonstrate to the reasonable satisfaction of the Authority that there is no conflict of interest in the Contractor providing those services which are the subject of such future competition.

Value for Money

8.5 The Contractor acknowledges that the price it has offered and the risk allocation it has accepted in this Contract has due regard to the contracts it has in place with the Authority for Land Environment – Tactical Communication Information Systems at the Effective Date and that when the Contractor is offering and/or providing value for money proposals to the Authority during the performance of this Contract, the Contractor shall have due regard to any other contracts it has in place with the Authority at that time and shall identify any efficiencies as between the Contracts as appropriate.
8.6 The Contractor shall support the Authority in demonstrating that any proposed Changes in accordance with Clause 75 (Change) will provide value for money.

8.7 The Contractor shall support the Authority in developing proposals for Changes where implementation of the Changes would reduce risks, reduce costs or improve performance and that all Changes demonstrate value for money.
9 Contract Management and Meetings

9.1 The Parties shall give effect to the provisions of Schedule 6 (Incentivisation) and Schedule 8 (Governance and Management) throughout the Contract Period.
Compliance with the Contract Programme

9.2 The Contractor shall ensure that:

9.2.1 each Contractor Deliverable referred to in each limb of the definition of Acceptance Criteria achieves Acceptance by the corresponding date specified for Acceptance of that Contractor Deliverable in Part 1 of Schedule 2 (Statement of Requirements); and

9.2.2 the Acceptance Criteria for the Release Control Point shall be achieved by the Estimated Release Control Point.
9.3 Any Contract Programme submitted in accordance with the provisions set out below shall be prepared in accordance with Good Industry Practice and shall be in sufficient detail so as to enable the Authority's Representative to monitor (as a minimum): 

9.3.1 the Contractor’s progress against the delivery of the Contractor Deliverables (including the proposed timing for and sequence of the carrying out and completion of all testing and/or other activities to assess whether the Contractor has achieved Acceptance in respect of the relevant Contractor Deliverable, as contemplated by Schedule 4 (Assurance Process) and Schedule 5 (Acceptance Procedures)); and

9.3.2 the likely future progress of the delivery of the Contractor Deliverables (including its or their interface with the Authority’s obligations set out in Schedule 7 (Authority Obligations) and/or its or their impact on any contract with any Third Party entered into (or proposed to be entered into) by the Authority and/or any procurements being undertaken by or on behalf of the Authority, in either case, in connection with this Contract, the MORPHEUS Project and/or the MORPHEUS System).

9.4 The initial Contract Programme is set out at Schedule 20 (Contract Programme).  Any change to the Contract Programme shall only be made in accordance with this Clause (including Clause 9.9 (Compliance with the Contract Programme)). 
9.5 The Contractor shall promptly submit to the Authority's Representative a copy of any version of the Contract Programme varied in accordance with Clause 9.9 (Contract Management and Meetings). 
9.6 If it appears to the Authority's Representative at any time that the actual progress of the delivery of the whole or any part of the Contractor Deliverables has fallen behind the Contract Programme then the Authority's Representative shall be entitled to require the Contractor to submit to the Authority's Representative a report identifying the reasons for the delay and, unless the event causing the delay is still subsisting and it is not possible to predict with any certainty when the delay might come to an end, require the Contractor (at the Authority's option):

9.6.1 to produce and submit to the Authority's Representative for approval a revised Contract Programme showing the manner and the periods in which the Contractor Deliverables will be carried out to ensure Acceptance of each such Contractor Deliverable by the corresponding date specified for Acceptance of that Contractor Deliverable in Part 1 of Schedule 2 (Statement of Requirements); and/or

9.6.2 to produce and submit to the Authority's Representative for approval a revised Contract Programme showing the steps which are to be taken to eliminate or reduce the delay.
9.7 The Contractor shall notify the Authority’s Representative if at any time the actual progress of the whole or any part of the Contractor Deliverables is significantly ahead of the Contract Programme so that the Contractor anticipates that Acceptance of a Contractor Deliverable may be capable of being achieved earlier than the corresponding date specified for Acceptance of that Contractor Deliverable in Part 1 of Schedule 2 (Statement of Requirements). 
9.8 If the Contractor notifies the Authority’s Representative pursuant to Clause 9.7 that the actual progress of the whole or any part of the Contractor Deliverables is significantly ahead of the Contract Programme, the Authority’s Representative shall be entitled to require the Contractor to produce and submit to the Authority's Representative for approval a revised Contract Programme showing the manner and the periods in which the Contractor Deliverables will be carried out and what the revised anticipated dates for Acceptance would be to enable the Authority to consider (in its absolute discretion):

9.8.1 whether to agree a change to the Contract Programme to accommodate such earlier date for Acceptance; and

9.8.2 what modifications (if any) will be required to this Contract in order to accommodate such earlier date for Acceptance.
9.9 For the avoidance of doubt, the Contractor confirms that:

9.9.1 it shall be responsible for the consequences of any change to the Contract Programme (unless such change is as the result of any failure by the Authority to perform its obligations under this Contract giving rise to the requirement for the Authority to give relief, including a change to the Contract Programme pursuant to Clause 31 (Authority Performance Failures)) including any changes agreed by the Parties arising as the result of the Agile Process which the Authority does not instruct should be the subject of a change pursuant to Annex 1 (Agile Process) to Schedule 4 (Assurance Process)  and Schedule 11 (Change Procedure); and
9.9.2 it shall be responsible for complying with the Contract Programme as at the date of this Contract (or as varied in accordance with Schedule 11 (Change Procedure)) subject to any variations to such Programme as may be permitted by the Authority in accordance with this Clause 9 (Contract Management and Meetings).

10 Necessary Consents

10.1 The Contractor shall:

10.1.1 obtain, maintain, renew and amend (in each case, as required) all Necessary Consents which may be required for the provision of the Contractor Deliverables under this Contract, including the entering into of any legally binding agreements necessary for the grant of the Necessary Consents; 

10.1.2 use all reasonable endeavours to assist the Authority to obtain all Necessary Consents that, as a matter of law, only the Authority is eligible to obtain; 

10.1.3 be responsible for implementing each Necessary Consent (save to the extent that only the Authority is, as a matter of law, able to implement the whole or the relevant part of such Necessary Consent) within the period of its validity in accordance with its terms and relevant Legislation; 

10.1.4 provide to the Authority, when required, a copy of:

(i) any application for a Necessary Consent or any variation, relaxation or waiver (with a copy of all accompanying drawings and other documents);

(ii) any Necessary Consent; and 

(iii) any legally binding agreement entered in to for the purposes of obtaining a Necessary Consent,

where such agreement permits such disclosure;

10.1.5 comply with the conditions attached to any Necessary Consents and the terms of any associated legally binding agreement and procure that no such Necessary Consent or associated legally binding agreement is breached by it or any Contractor Related Party; and

10.1.6 use all reasonable endeavours to preserve the Necessary Consents, and procure, where it is able to do so, that such Necessary Consents are not revoked or quashed and that all Necessary Consents continue in full force and effect for such time as is necessary for the Contractor to provide the Contractor Deliverables to the Authority.

10.2 References in this Contract to Necessary Consents shall be construed as referring to the Necessary Consents as from time to time varied, relaxed or waived.

10.3 The Authority shall, subject to compliance with Clause 10.1.2 (Necessary Consents), use all reasonable endeavours to obtain all Necessary Consents that, as a matter of law, only the Authority is eligible to obtain.

10.4 The Contractor shall indemnify and keep indemnified the Authority against all losses, claims, damages, liabilities, costs and expenses (including reasonable legal costs) incurred by the Authority in respect of any breach of Clause 10.1 (Necessary Consents) by the Contractor and/or any act or omission of any Sub-Contractor that results in such breach. 

11 Contractor Related Parties

11.1 Subject to Clauses 7 (Interdependent Contracts), 31 (Authority Performance Failures) and 52 (The Contractor’s Property and Personnel at Government Establishments), the Contractor shall be responsible and liable for the acts and omissions of the Contractor Related Parties as if they were the acts and omissions of the Contractor.
12 Approval by the Authority 
12.1 Except for a confirmation of a Change pursuant to Clause 75 (Change) which expressly changes the Contractor’s obligations or liabilities or the Authority’s rights under and this Contract and/or save as expressly stated in this Contract and/or where the Authority’s Representatives are acting in accordance with Clause 87 (Representatives), no review, comment or approval by the Authority shall operate to exclude or limit the Contractor obligations or liabilities or the Authority’s rights under this Contract.

PART 3 -  SUB-CONTRACTING

13 Sub-Contracting 

13.1 Sub-contracting any part of this Contract shall not relieve the Contractor of any obligation or duty attributable to the Contractor under this Contract. 
13.2 The Contractor shall inform the Authority immediately it becomes aware of any breach by any Sub-Contractor of any of the requirements set out or referred to in Clauses 26 (Government Reciprocal Audit Requirements), 47.7 (Security – Secret Matters), 57.9 (Supply of Hazard Data), and Clause 69 (Termination for Contractor Default) (as it applies to Prohibited Acts) and if requested to do so by the Authority, shall terminate the relevant Sub-Contract.
14 Matters to be included in Sub-Contracts

14.1 The Contractor shall ensure that all Sub-Contracts which it enters into after the Effective Date shall at all times include:

14.1.1 provisions that the Authority's rights referred to in this Clause 14 (Matters to be included in Sub-Contracts), which are otherwise enforceable under the Contracts (Rights of Third Parties) Act 1999, are not rendered unenforceable; 

14.1.2 a requirement that either party to the Sub-Contract may release to the Authority any of those parts of the Sub-Contract as are necessary to be sufficient to demonstrate compliance with the provisions of this Clause 14 (Matters to be included in Sub-Contracts) and that any such release shall not amount to a breach of any provision of confidentiality contained within the Sub-Contract; and

14.1.3 where relevant to the deliverables under the particular Sub-Contract, the provisions of:

(i) Clause 15 (QDC: Open Book on Sub-Contracts that are not Qualifying Sub-Contracts);
(ii) Clause 16 (Sub-Contracting to Supported Businesses and SMEs);
(iii) Clause 26 (Government Reciprocal Audit Requirements);
(iv) Clause 39 (The Contractor’s Records);

(v) Clause 41 (Disclosure of Information);

(vi) Clause 42 (QDC: Confidentiality of Single Source Contract Regulations Information);

(vii) Clause 45 (Protection of Personal Data (Where Personal Data is not being processed on behalf of the Authority));

(viii) Clause 46 (Intellectual Property Rights);

(ix) Clause 47 (Security – Secret Matters);

(x) Clause 48 (Personnel Security);

(xi) Clause 49 (Co-operation for Security Investigation);

(xii) Clause 50 (Access to the Contractor’s Premises);

(xiii) Clause 51 (The Contractor’s Conduct on Authority Sites);

(xiv) Clause 52 (The Contractor’s Property and Personnel at Government Establishments);

(xv) Clause 54 (Child Labour and Employment Law);

(xvi) Clause 55 (Equality);

(xvii) Clause 57 (Supply of Hazard Data);

(xviii) Clause 59 (Issued Property);

(xix) Clause 60 (Accounting for the property of the Authority);
(xx) Clause 68 (Quality Assurance);

(xxi) Clause 69 (Termination for Contractor Default);

(xxii) Clause 70 (Break); 

(xxiii) Clause 81 (Disruption); and
(xxiv) such provisions as are required to enable the Contractor to perform its obligations under Schedule 2 (Statement of Requirements).

14.2 The Contractor shall ensure that all Sub-Contracts, the value of which is fifty thousand pounds (£50,000) or over, include the power to determine the Sub-Contract in accordance with the terms which apply to any termination of this Contract provided that: 
14.2.1 references in the provisions of Clause 70 (Break) to “Authority”, “Contractor” and “Contract” shall be construed (as appropriate) as references to “Contractor”, “Sub-Contractor” and “Sub-Contract” (respectively) for the purposes of the corresponding Sub-Contract provisions;

14.2.2 the period of notice to determine such Sub-Contract shall be such period as is specified in this Contract as the appropriate period of notice to determine a Sub-Contract, or, if no period is specified, twenty (20) Working Days; and

14.2.3 the Contractor shall not exercise the power taken in those Sub-Contracts until the Authority has exercised its power under Clause 70 (Break) and each such Sub-Contract shall restrict the Contractor’s right to exercise that power in the manner described in this Clause 14.2.3 (Matters to be included in Sub-Contracts) by including in such provision the words “Provided that this power shall not be exercised unless the main contract shall have been determined by the Secretary of Defence pursuant to the provisions of clause 70 of that contract”.
14.3 The Contractor shall ensure that a term is included in Sub-Contracts which requires payment to be made to the Sub-Contractor within a specified period not exceeding twenty (20) Working Days from receipt of a valid invoice as defined by the Sub-Contract requirements.
14.4 The Contractor shall provide to the Authority on reasonable notice access to the Sub-Contracts (or parts thereof) to demonstrate compliance by the Contractor with its obligations in this Clause 14 (Matters to be included in Sub-Contracts).
14.5 If any Sub-Contractor refuses to accept the requirements of Clauses 14.1 to 14.3 (Matters to be included in Sub-Contracts) then the Contractor shall forthwith report the matter to the Authority and, without prejudice to the Contractor’s obligations to deliver the Contract Deliverables, the Contractor shall not enter into the relevant Sub-Contract until the Authority confirms in writing to the Contractor that the matter has been resolved.

15 QDC: Open Book on Sub-Contracts that are not Qualifying Sub-Contracts

15.1 In this Clause 15 (QDC: Open Book on Sub-Contracts that are not Qualifying Sub-Contracts), the following words and expressions shall have the following meaning given to them, except where the context requires a different meaning:

15.1.1 “Group Undertaking” has the meaning given by section 1161 of the Companies Act 2006.

15.1.2 “Material Single Source Sub-Contract (Non-Qualifying)” means a Sub-Contract entered into by the Contractor where:

(i) the Sub-Contract is entered into at the same time as, or after, this Contract was entered into; and
(ii) the Sub-Contract is entered into for the purposes of this Contract;

(iii) the award of the Sub-Contract is not the result of a “competitive process” as defined in Regulation 59 of the Single Source Contract Regulations 2014 (“SSCR”) for Qualifying Sub-contracts (“QSC”);

(iv) the value of the Sub-Contract is of, or above one million pounds (£1,000,000);

(v) at least fifty per cent (50%) of the Sub-Contract (by value) is required either to enable performance of this Contract or to enable the combined performance of this Contract and any other Qualifying Defence Contract, or prospective contract, under the SSCR, to which the Contractor or any Group Undertaking of the Contractor is a party, or might become a party; and

(vi) the Sub-Contract is not a QSC as defined in the SSCR.

15.2 Except where the Authority expressly agrees otherwise in writing, the Contractor shall use reasonable endeavours to include in any Material Single Source Sub-contract (Non-Qualifying) the terms specified in the Appendix to DEFCON 802 (Edition 12/14) (inserting relevant party names and/or definitions where appropriate).

15.3 Before entering into a Material Single Source Sub-contract (Non-Qualifying) the Contractor shall promptly notify the Authority where it is unable to include the terms specified in the Appendix to DEFCON 802 (Edition 12/14), or where it believes that the inclusion of those terms will prevent the achievement of a fair and reasonable price for that Sub-contract.

16 Subcontracting To Supported Businesses and SMEs
Supported Businesses

16.1 When placing sub-contracts, the Contractor is asked to give consideration, as far as possible, to placing work on a competitive basis with subcontractors that are Supported Businesses.

16.2 The Contractor can find details of Supported Businesses in the United Kingdom on the Supported Business Directory that is prepared by British Association for Supported Employment at Unit 4, 200 Bury Road, Tottington, Lancashire BL8 3DX (Telephone: 01204 880733) or http://business.base-uk.org/directory.

SMEs

16.3 The Contractor shall maximise the use of SMEs in the performance of the Contractor Deliverables, where doing so will not adversely affect cost, technical performance or programme timescales.

16.4 The Contractor shall, aim to make open to competition by SMEs at least fifteen percent (15%) of sub-contract spend.

16.5 If the Contractor reasonably believes that the use of an SME would adversely affect cost, technical performance or programme timescales, the Contractor shall seek advice from the Authority and shall take such steps as may be required by the Authority.

16.6 The Contractor shall undertake activities which encourage SME involvement (either individually or collectively), including SME supplier days and advertising of possible requirements in the appropriate publications (e.g. MoD Contracts Bulletin).

16.7 The Contractor will provide to the Authority details of spend with SMEs on a quarterly basis.

17 Competition in Sub-Contracts

17.1 The Parties acknowledge that the Contractor has selected Sub-Contractors for the provision of the Contractor Deliverables in accordance with a purchasing/ manufacturing plan (in this Clause 17 (Competition in Sub-Contracts) the “Sub-Contracting Plan”) in the Agreed Form.
17.2 Where the Contractor (and/or any Sub-Contractor) proposes to change a Sub-Contractor, engage an additional Sub-Contractor, change, modify, vary and/or extend a current Sub-Contract and/or let an additional Sub-Contract, the Contractor shall submit to the Authority’s Representative its proposed plan for the work to be performed or for the supplies to be provided under that Sub-Contract (or proposed Sub-Contract (as the case may be)). Where the Sub-Contract is intended to be placed on a fixed or firm price basis agreed at the outset following single tender action the plan shall be that information submitted in support of the Contractor’s price proposals and referenced in a contract pricing statement.

17.3 Where the Sub-Contracting Plan identified a requirement to compete, the Sub-Contracting Plan should identify each sub-system, package of work, service and/or purchase of components and/or raw materials etc. for which the Contractor intends to seek (or require the relevant Sub-Contractor to seek) competitive tenders which are expected to lead to an order, or orders, in excess of two hundred thousand pounds (£200,000) under that Sub-Contract (or proposed Sub-Contract (as the case may be)) (each a “Tender Requirement”). The Contractor shall provide to the Authority’s Representative details of the approximate value of each Tender Requirement, together with the proposed list of tenderers involved in each case, for approval before any Sub-Contract is entered into by the Contractor and/or any Sub-Contractor (as the case may be) and/or any order or orders are issued by the Contractor and/or any Sub-Contractor (as the case may be).  Within ten (10) Working Days of receipt of this element of the plan, or as otherwise agreed, the Authority’s Representative will notify the Contractor whether there are any special circumstances which might require, for example, the employment of a wider or narrower field of tenderers or for the Authority to oversee the conduct of the competitive tender and to approve the selection of the Sub-Contractor concerned.

17.4 The Sub-Contracting Plan should also identify each sub-system, package of work, service and/or purchase of components and/or raw materials etc. expected to be in excess of two hundred thousand pounds (£200,000) and for which the Contractor does not intend to seek competitive tenders (including work and supplies etc. it intends to undertake or provide).  In each of these cases, the Contractor should indicate its reasons for not seeking competition (i.e. competition is not practicable or not reasonable for other reasons which must be stated) and shall provide the following information:

17.4.1 the name and address of the proposed Sub-Contractor or own facility concerned;

17.4.2 the approximate value of the Sub-Contract or order;

17.4.3 the means by which prices are to be determined as fair and reasonable;

17.4.4 the delivery programme; and

17.4.5 other relevant factors.

17.5 Within twenty (20) Working Days of receipt of the information referred to in Clause 17.4 (Competition in Sub-Contracts), or as otherwise agreed, the Authority’s Representative will advise whether the Contractor’s proposals are accepted.  Where the proposals are not accepted, further consultation will take place so as to enable the Contractor to elaborate further but in the event of continued disagreement, the Authority’s decision on whether the relevant sub-system, package of work, service and/or purchase of components and/or raw materials etc. is to be placed with a Sub-Contractor shall be final. The Authority’s Representative will also notify the Contractor whether and in what manner it wishes to be associated with the pricing of the Sub-Contract or order.

17.6 If the outcome of implementing the Authority’s decision referred to in Clause 17.5 (Competition in Sub-Contracts) results in any adverse change to performance or cost than that estimated in the contract pricing statement through no fault of the Contractor then the Contract Price and time for completion of performance under this Contract shall be amended accordingly. 
Security of Supply
17.7 The Contractor is required to and shall notify the Authority in writing where, for the purposes of performing this Contract, the Contractor proposes to acquire on behalf of the Authority or for delivery to the Authority any hardware or system or equipment which has or is to be acquired or procured for the purposes of this Contract and the performance of the Contractor Deliverables or otherwise for integration, either physically or otherwise, on a single source basis (the “Single Source Item”).  The Contractor 
17.7.1 has on or prior to the Effective Date, provided details of each Single Source Item known at the time of the Effective Date, and the source from which each Single Source Item was acquired including the company (or relevant entity) name and contact details to the Authority Representative; and
17.7.2 shall provide details of each Single Source Item proposed to be acquired following the Effective Date and the source from such Single Source Item is proposed to be acquired including the company (or relevant entity) name and contact details to the Authority Representative, not less than thirty (30) Working Days before such Single Source Item is proposed to be acquired.

17.8 In respect of any Single Source Item notified to the Authority under Clause 17.7 (Security of Supply) above, the Contractor has, on or prior to the Effective Date (in the case of Single Source Items regulated by Clause 17.7.1 (Security of Supply)) and not less than thirty (30) Working Days prior to proposed acquisition (in the case of Single Source Items regulated by Clause 17.7.2 (Security of Supply)) also notified or shall notify (as the case may be) the Authority:
17.8.1 if there are any suitable alternative items readily available within the supply market at a reasonable cost of which the Contractor has become, or should have reasonably become, aware of as part of their supply chain procurement process, that would achieve similar levels of performance and functionality to the Single Source Item together with details on source of supply and relevant suppliers;

17.8.2 if the alternative item requires modification and/or equipment to comply with the design and achieve performance and functionality consistent with the Single Source Item;

17.8.3 if the alternative item requires a modification to the design; and
17.8.4 if Clauses 17.8.2 and/or 17.8.3 (Security of Supply) apply, the Contractor shall provide details of the nature and extent of modification as they know or reasonably believe might be required to achieve the equivalent functionality and performance to the Single Source Item to the extent that the Contractor has become, or should have reasonably become, aware of as part of their supply chain procurement process.

17.9 The Contractor shall use all reasonable endeavours, in respect of any Single Source Item as is described in Clause 17.7 (Security of Supply), to provide all relevant information relating to such Single Source Item which could impact on the Authority’s ability to have the full benefit and use of the Contractor Deliverables (including, obtaining a similar product to the Single Source Item from alternative suppliers) and performance information together with a non-exclusive, royalty-free licence to use and have used the same such that a competent third party could develop or source an alternative item which achieves similar levels of performance and functionality to the Single Source Item. 

17.10 In the event that the Contractor is unable to secure the rights for the Authority set out in Clause 17.9 (Security of Supply), the Contractor shall notify the Authority of the issue(s) preventing the Contractor securing those rights set out in Clause 17.9 and the Contractor, or where applicable any third party shall await further instruction before acquiring the Single Source Item.  The Authority will provide a response to the Contractor within twenty (20) Working Days of such notification and both Parties will work together to resolve the issue(s) and to mitigate any adverse impact on the Contract Programme.

17.11 The Contractor shall promptly notify the Authority as soon as it is aware of any intention of any party to cease manufacture of any Single Source Item. Where the relevant Single Source Item is sourced from a third party, then the Contractor shall place an obligation upon the third party to provide notification to the Contractor of any intention to cease production as soon as the third party reasonably can. 

17.12 The Contractor shall develop a technical data pack (an “SSTDP”) in respect of each Single Source Item for which the associated intellectual property is owned or controlled by the Contractor. 

17.13 The SSTDP shall contain sufficient information to enable a reasonably competent third party to manufacture the Single Source Item and provide all relevant support in respect of the Single Source Item.  The SSTDP shall be maintained by the Contractor and updated from time to time to represent the proposed build standard for the Single Source Item and shall be promptly updated by the Contractor should the build standard or any other relevant impact on the Single Source Item change during the course of the Contract.  The SSTDP and any such updates shall be issued to the Authority’s Representative promptly following production and/or updating.
17.14 The Authority and Authority Related Parties may inspect the SSTDP developed under Clause 17.12 (Security of Supply) above in order to verify its content and suitability for the purposes of manufacture and support of the Single Source Item. The Contractor shall use all reasonable endeavours to remedy any defects or omissions in the SSTDP within twenty (20) Working Days. The Contractor may request the agent or contractor to enter into a direct confidentiality agreement on reasonable terms prior to such inspection in the event of any such reasonable concerns.

17.15 In the event of the Contractor being unable or unwilling on fair and reasonable terms to continue to supply or support a Single Source Item, then the Authority shall have the right, free of charge, to access the associated SSTDP and to have the SSTDP used with or without modification by a third party for manufacture and/or support of the Single Source Item.

18 Overseas Expenditure, Import and Export Licences

Overseas Expenditure

18.1 In this Clause 18 (Overseas Expenditure, Import and Export Licences), “foreign” and “overseas” shall be understood from the position of the Authority and be regarded as “non-UK”.
18.2 The Contractor shall report, in writing, to the Authority details of any direct overseas expenditure valued over one million pounds (£1,000,000) likely to be incurred in the execution of this Contract immediately as soon as the possibility is known. The details to be provided are as follows:
18.2.1 contract number;
18.2.2 country in which Sub-Contract is placed / to be placed;
18.2.3 name, division and full postal address of Sub-Contractor;
18.2.4 value of Sub-Contract as applicable to this Contract; and
18.2.5 date placed / to be placed.
18.3 If no overseas orders valued over one million pounds (£1,000,000) are to be placed, or are placed, the Contractor shall advise the Authority to this effect.
18.4 For the purpose of Clauses 18.2 and 18.3 (Overseas Expenditure) overseas expenditure comprises only those direct payments made by the Contractor to overseas firms and to UK firms, including UK branches or subsidiaries of overseas firms, for the supply of finished or semi-finished manufactured products imported directly into the UK by the Contractor or by such UK firms.
18.5 The Contractor shall submit any information required by Clause 18.2 (Overseas Expenditure) to the Authority’s Representative.
Import Licence
18.6 If, in the performance of this Contract, the Contractor needs to import materiel into the UK for which an import licence is required, the responsibility for applying for the licence shall rest with the Contractor. The Authority shall provide the Contractor with all reasonable assistance in obtaining any necessary import licence with regard to any defence or security issue that may arise.
Export Licence
18.7 The Contractor shall notify the Authority promptly if the Contractor becomes aware that all or part of any Article or Contractor Deliverable (including information and software) to be delivered under this Contract is or will be subject to:
18.7.1 a non-UK export licence, authorisation or exemption; or
18.7.2 any other related transfer control,

that imposes or will impose end use, end user or re-transfer or re-export restrictions, or restrictions on disclosure to individuals based upon their nationality.
18.8 The Contractor shall give the Authority a summary of every existing or expected licence and restriction referred to in Clause 18.7 (Export Licence) and any related obligation or restriction to the extent that they place an obligation or restriction on the Authority with which the Authority must comply, including, to the extent applicable to such obligations or restrictions:
18.8.1 the exporting nation, including the export licence number (where known);
18.8.2 the Article or Contractor Deliverable (including information and software) affected;
18.8.3 the nature of the restriction and obligation;
18.8.4 the authorised end use and end users;
18.8.5 any specific restrictions on access by third parties, or by individuals based upon their nationality, to the Articles or to anything delivered or used in the performance or fulfilment of the Contractor Deliverables; and
18.8.6 any specific restrictions on the end user or on re-transfer or re-export to third parties of the Articles or of anything delivered or used in the performance or fulfilment of the Contractor Deliverables.
The Contractor shall not be required to disclose any of the provisos to a licence (or even the existence of them) to the extent that they do not relate to an obligation or constraint with which the Authority must comply.
18.9 When an export licence is required from a foreign government for the performance of this Contract, the Contractor shall promptly consult with the Authority on the licence requirements and, where the Contractor or any Contractor Related Party is the applicant for the licence:
18.9.1 ensure that when end use or end user restrictions, or both, apply to all or part of any Article or Contractor Deliverable to be delivered under this Contract, the Contractor, unless otherwise agreed with the Authority, identifies in the licence application:
(i) the end user as: Her Britannic Majesty’s Government of the United Kingdom of Great Britain and Northern Ireland (hereinafter “HM Government”); and
(ii) the end use as: For all defence related purposes; and
18.9.2 include in the submission for the licence a statement that "information on the status of processing this license application may be shared with the Ministry of Defence of the United Kingdom", save where the Contractor, acting reasonably, has good reason to believe that the inclusion of such statement may materially and adversely affect the time taken for processing the application and that this would impede the Contractor in adhering to the Contract Programme and in such circumstances the Contractor shall notify the Authority of this view (permitting the Authority a reasonable period to make representations as to the Contractor’s view) and where the submission does not include the required statement the Contractor shall provide to the Authority regular updates on the status of the relevant licence application and respond promptly in respect of any reasonable ad hoc request from the Authority for an update.
18.10 If the information required under Clauses 18.7 and 18.8 (Export Licence) has been provided previously to the Authority by the Contractor, the Contractor may satisfy these requirements by giving details of the previous notification and confirming they remain valid and satisfy the provisions of Clauses 18.7 and 18.8 (Export Licence).
18.11 If the Contractor becomes aware of any changes in the information notified previously under Clauses 18.7, 18.8 or 18.10 (Export Licence) that would affect the Authority’s ability to use, disclose, re-transfer or re-export an item or part of it as is referred to in those Clauses, the Contractor shall notify the Authority promptly of the change.
18.12 If the Contractor or any Sub-Contractor in the performance of this Contract needs to export materiel for which an export licence from a foreign government is required, the responsibility for instituting expeditious action to apply for and obtain the licence shall rest with the Contractor or that Sub-Contractor provided always that the Contractor shall request that the Authority permit the Contractor (or the relevant Sub-Contractor) to attempt to source the relevant item from an alternative source and/or make a reasonable contribution to the cost of obtaining such export licence, having due regard to the hardship which the Contractor may suffer in the context of performing the Contractor Deliverables, where the cost of such licence could not reasonably have been foreseen by the Contractor at the Effective Date. The Authority shall provide all reasonable assistance in obtaining and maintaining any export licence from the foreign government with regard to any defence or security issue that may arise.
18.13 Where this Contract performance requires the export of items for which a foreign export licence is required, the Contractor shall include the dependencies for the export licence application, grant and maintenance in this Contract risk register and in the risk management plan for this Contract, with appropriate review points. Where there is no requirement under this Contract for a risk management plan the Contractor shall submit an Export Licence Plan for agreement with the Authority.
18.14 The Authority may make a written request to the Contractor to seek a variation to the licence conditions to a foreign export licence to enable the Authority to re-export or re-transfer a licensed item or licensed information from the UK to a non-licensed third party. If the Authority makes such a request:
18.14.1 the Contractor shall, or procure that the Contractor’s Sub-Contractor will, expeditiously consider whether or not there is any reason why it should object to making the request and, where it has no objection, file an application to seek a variation of the applicable export licence in accordance with the procedures of the licensing authority;
18.14.2 the Authority shall provide sufficient information, certification and other documentation necessary to support the application for the requested variation; and
18.14.3 the Authority will pay the Contractor a fair and reasonable charge for this service based on the cost of providing it.
18.15 Where the Contractor subcontracts work under this Contract, which is likely to be subject to foreign export control, the Contractor shall use reasonable endeavours to incorporate in each Sub-Contract the terms set out in the Appendix to DEFCON 528 (Edition 05/12). Where it is not practicable to include the terms set out in the Appendix to DEFCON 528 (Edition 05/12), the Contractor shall report that fact and the circumstances to the Authority.
18.16 Prior to the Authority providing materiel (information and items, including software) to the Contractor to enable the Contractor or its Sub-Contractors to perform this Contract, the Authority shall confirm whether or not such materiel (information and items, including software) is subject to an export licence, authorisation(s) or other related technology transfer control as described in the provisions of Clause 18.7 (Export Licence). Where that material is subject to an export licence, authorisation(s) or other related technology transfer control as described in the provisions of Clause 18.7 (Export Licence): 
18.16.1 the Authority shall give the Contractor a summary of every export licence, authorisation(s) or other related technology transfer control of which it is aware that would affect the Contractor’s ability to perform this Contract, including, to the extent applicable, to the Contractor’s performance of this Contract:
(i) the exporting nation, including the export licence number (where known);
(ii) the items or information affected;
(iii) the nature of the restriction and obligation;
(iv) the authorised end use and end users;
(v) any specific restrictions on access or use by third parties, or by individuals based upon their nationality, to the items or information affected; and
(vi) any specific restrictions on re-transfer or re-export to third parties of the items or information affected;
18.16.2 the Authority shall use all reasonable endeavours to require that the Contractor and its Sub-Contractors are properly authorised under the required export licence, authorisation(s) or other related technology transfer control;

18.16.3 the Authority shall give the Contractor a copy of every export licence, authorisation(s) or other related technology transfer control required for materials which it provides to the Contractor pursuant to this Clause 18 (Export Licence);
18.16.4 this will not include Intellectual Property Rights specific restrictions of the type mentioned in DEFCON 632 (Edition 08/12), Clauses 1.b) and c) in relation to the Authority instead of the Contractor; 
18.16.5 the Contractor and its Sub-Contractors, where access by these restrictions is also authorised, shall abide by the lawful restrictions so notified by the Authority; and
18.16.6 the Contractor shall notify the Authority immediately if it is unable for whatever reason to abide by any restriction advised by the Authority to the Contractor under Clause 18.16 (Export Licence).
18.17 Where restrictions are advised by the Authority to the Contractor under Clause 18.16 (Export Licence), the Authority and the Contractor shall act promptly to mitigate their impact. If these restrictions adversely affect performance of this Contract, the restrictions shall be regarded as a Change and the Contract Price or delivery schedule or both shall be adjusted as appropriate. If the Contractor is unable to perform this Contract as a result of these restrictions then the Authority shall consult with the Contractor on alternative solutions requiring amendment of this Contract and may terminate the whole or the relevant part of this Contract if no alternative solution satisfies the essential terms of this Contract. Termination under these circumstances will be under the terms of Clause 70 (Break).
18.18 Without prejudice to United Kingdom Government's position on the validity of any claim by a foreign government to extra-territoriality, the Authority undertakes to provide the Contractor with all reasonable assistance to facilitate the granting of an export licence by a foreign government in respect of performance of this Contract. 
PART 4 -  PRICE/COSTS/PAYMENT 

19 Qualifying Defence Contract

19.1 This Contract is a Qualifying Defence Contract for the purposes of the Defence Reform Act 2014 and the Single Source Contract Regulations 2014.
20 Payment Under CP&F
20.1 In consideration of the Contractor performing the Contractor Deliverables, the Authority shall pay the Contract Price to the Contractor in accordance with Schedule 9 (Pricing and Payment) and the following provisions of this Clause 20 (Payment Under CP&F).
20.2 Payment under this Contract shall be made via the Contracting, Purchasing and Finance Electronic Procurement Tool (“CP&F”).
20.3 In order to obtain payment the Contractor shall, upon completion or performance of this Contract (or of any part of this Contract for which the Contractor is entitled to payment) submit an electronic business delivery form in accordance with DEFFORM 129J (Edition 18/11/16). 

20.4 The Authority shall, subject to Clause 24 (Disputed Amounts), pay all valid and undisputed claims for payment submitted by the Contractor to DBS Finance in accordance with this Clause 20 (Payment Under CP&F) on or before the day which is thirty (30) days after the later of: 
20.4.1 the day upon which a valid request for approval of payment is received by the Authority; and 
20.4.2 the date of completion of the part of this Contract to which the request for approval of payment relates.
20.5 The approval for payment of a valid and undisputed invoice by the Authority shall not be construed as acceptance by the Authority of the performance of the Contractor's obligations nor as a waiver of its rights and remedies either under this Contract or otherwise. 

21 Not used.
22 Unique Identifiers

22.1 Having regard to and subject to Clause 20.1 (Payment under CP&F), the Authority and the Contractor shall comply with the provisions of this Clause 22 (Unique Identifiers).

22.2 For CP&F purchase orders, the Contract or an order issued under a framework agreement will reference UOIs or URRIs, or both. The application of UOIs and URRIs is at the line item level. The Contractor must quote the applicable Unique Identifier in any communication concerning a line item. 

22.3 For EBC contractor logistic support contracts, the Contractor will generate EUPIs in fulfilling demands raised under a contractor logistic support contract. A EUPI applies for each package and the Contractor must quote it in any communication concerning a package. Where a delivery includes more than one package, each package must have a separate EUPI.
22.4 Confirmation of a receipt of deliveries by Unique Identifiers shall not be construed as an acceptance of the Articles for the purposes of DEFCON 525 (Edition 10/98) or any other term of the Contract relating to acceptance by the Authority.
23 The Use Of The Electronic Business Delivery Form

Form Usage

23.1 Having regard to and subject to Clause 20.1 (Payment under CP&F), the Authority and the Contractor shall comply with the provisions of this Clause 23 (The Use Of The Electronic Business Delivery Form).

23.2 The Contractor must use the electronic business delivery form for all deliveries of Articles and performance of services. 

23.3 The electronic business delivery form, DEFFORM 129J (Edition 18/11/16), must accompany the package or consignment to which it applies. The Contractor must either:

23.3.1 attach the form as a label, directly to the package surface; or 

23.3.2 forward the form in a document envelope 

as provided in Clauses 23.4 and 23.5 (Form Structure). 

Form Structure 

For the provision of Articles 

23.4 Where delivery is for a physical Article, the following criteria apply: 

23.4.1 The nominal label size is A6 (102 mm x 152 mm) but A5 (148 mm x 210 mm) is acceptable. If required by package size, the Contractor may use other label sizes, but only if no degradation to the text, bar code legibility and quality occurs, as referred to in Clause 23.7 (Bar Code Symbology and Print Quality). 

23.4.2 The Contractor must use the bar coded Unique Identifier as defined in DEFCON 5J (Edition 18/11/16), unless specified otherwise in the Contract. 

23.4.3 The Contractor must attach two labels to each package or consignment delivered. One label must be detachable for use in processing the information through the appropriate MOD receipting system. 

For the provision of Contractor Deliverables which are not physical Articles 

23.5 Where performance is for a Contractor Deliverables which are not physical Articles, the following criteria apply: 

23.5.1 Standard size is A4 (210 mm x 297 mm). 

23.5.2 The Contractor must use the bar coded Unique Identifier as defined in DEFCON 5J (Edition 18/11/16) unless specified otherwise in the Contract; and
23.5.3 The Contractor must provide one form either on completion of the Contractor Deliverables which are not physical Articles or on completion of each agreed stage of the Contractor Deliverables which are not physical Articles. 

Bar Code Symbology and Print Quality 

23.6 The bar code symbology used shall meet the requirements of STANAG 4329, "NATO Standard Bar Code Symbologies", specifically Code 39 (ISO/IEC 16388), unless otherwise specified. 

23.7 The barcode print quality shall be as defined in ISO/IEC 16388 (Information technology - Automatic identification and data capture techniques - Code 39 bar code symbology specification). The Overall Grade shall be at least Grade B at point of printing and not less than Grade C, at final point of receipt. 

Methods of Printing 

23.8 For method of printing the DEFFORM 129J (Edition 18/11/16), electronic business delivery form, see DefStan 81-41 (Part 6). Laser printing is preferred.
24 Disputed Amounts

24.1 The Authority may withhold payment of any amount it believes, acting reasonably, the Contractor is not entitled to pursuant to this Contract ("Disputed Amount") pending agreement or determination of the Contractor’s entitlement in relation to the Disputed Amount.  The Authority shall notify the Contractor of the reasons for withholding the Disputed Amount (together with supporting evidence) on or before the day on which the Disputed Amount would (but for this Clause 24.1 (Disputed Amounts)) otherwise fall due.

24.2 The Authority shall pay any undisputed amounts on or before the day on which they fall due.
24.3 Within ten (10) Working Days following receipt by the Contractor of any notice served by the Authority pursuant to Clause 24.1 (Disputed Amounts) (or such other notice regarding the existence of a Disputed Amount as may be served by the Authority pursuant to this Contract), the Contractor shall respond by notifying the Authority as to whether or not it agrees with the statements made in that notice and the grounds for such agreement or disagreement. If the Contractor indicates that it does agree, the Authority shall be entitled:

24.3.1 to retain on a permanent basis any amounts withheld pursuant to Clause 24.1 (Disputed Amounts); and

24.3.2 to reclaim from the Contractor the amount of any over-payment which may have been made to the Contractor, and reserves the right to claim interest on any such amount at the Prescribed Rate calculated on a daily basis and compounded quarterly from the date on which the over-payment was made until that amount has been paid in full and whether before or after judgment.

24.4 If the Contractor responds pursuant to Clause 24.3 (Disputed Amounts) that it does not agree with all or any of the statements made in any notice served by the Authority pursuant to Clause 24.1 (Disputed Amounts) (or such other notice regarding the existence of a Disputed Amount as may be served by the Authority pursuant to this Contract), the matter or matters in question shall be determined under the Dispute Resolution Procedure.
24.5 If the determination of any Dispute conducted pursuant to Clause 24.4 (Disputed Amounts) shows that:

24.5.1 the Authority has withheld any amount which the Contractor was entitled to be paid; or

24.5.2 the Contractor has claimed under Clause 20 (Payment under CP&F) any amount which it was not entitled to be paid,

the Authority shall pay such amount to the Contractor or the Contractor shall repay such amount to the Authority (as relevant) with interest (if applicable) in each case on that amount at the Prescribed Rate calculated on a daily basis and compounded quarterly from the date on which payment should have been made (in the case of a failure to pay by the Authority) or from the date on which the over payment was made (in the case of excessive claims by the Contractor) until all relevant monies have been paid in full and whether before or after judgment.
25 Payment of Bills Using The Bankers Automated Clearing Service System

25.1 The Authority shall make payment to the Contractor of all valid claims submitted for payment in accordance with Clause 20 (Payment under CP&F) by means of the Bankers Automated Clearing Service (“BACS”) directly into the Contractor's nominated bank account. To facilitate payment by means of the BACS system, the Contractor shall provide the Authority in advance of the submission of valid claims, if he has not already done so, details of the name and address of his bank, the sort code and account number.

26 Government Reciprocal Audit Arrangements
26.1 The Contractor acknowledges that the relevant officials of the overseas government specified in Clause 26.2 (Government Reciprocal Audit Arrangements) shall be the authorised representative of the Authority.

26.2 The overseas government referred to in Clause 26.1 (Government Reciprocal Audit Arrangements) is, as at the date of this Contract, Canada.

26.3 Under the terms of a Memorandum of Undertaking between the Canadian and UK Governments, dated 6 June 1986 (“MOU”), a reciprocal audit arrangement is in place which permits (inter alia) the Canadian Public Works and Government Services to investigate and verify financial information (including prices and costs) submitted by Canadian companies to UK Government bodies (including the Authority) on behalf of the UK Government.

26.4 Without prejudice to the Contractor’s obligations under the DRA and the SSCR, the Canadian Public Works and Government Services (and/or any successor or replacement body) (“CPW”) and/or the Authority may investigate and review and report on any financial information retained by and/or submitted by General Dynamics Land Systems – Canada Corporation (doing business as General Dynamics Mission Systems – Canada), a New Brunswick corporation with offices located at 1941 Robertson Road, Ottawa, Ontario, Canada, K2H 5B7 (and/or any other Affiliate) in relation to and/or relevant to this Contract (as contemplated in Clause 26.3 (Government Reciprocal Audit Arrangements) above). The Contractor hereby agrees that such investigations and reviews may take place at all reasonable times and that the Contractor shall or shall procure that CPW and/or the Authority has full access to all such relevant information (wherever stored) to facilitate such investigations and reviews.  The CPW shall be entitled to use any information in its possession (whenever obtained) for the purpose of carrying out its responsibilities under the MOU.
27 Recovery of Sums Due
27.1 Whenever, under this Contract, any sum of money shall be recoverable from or payable by the Contractor, the same may be deducted from any sum then due, or which at any time thereafter may become due, to the Contractor under this Contract, or under any other contract with the Authority or with any Government Department.
27.2 Without prejudice to any other right or remedy, the Authority reserves the right to set off any amount owing at any time from the Contractor to the Authority against any amount payable by the Authority to the Contractor under the Contract or under any other contract with the Authority, or with any other Government Department.
28 VAT

28.1 The Contract Price excludes any UK output VAT and any similar EU (or non EU) taxes chargeable on the provision of the Contractor Deliverables by the Contractor to the Authority.

28.2 If the Contractor is required by UK VAT law to be registered for UK VAT (or has registered voluntarily for UK VAT purposes) in respect of its business activities at the time of any provision, and the circumstances of any provision are such that the Contractor is liable to pay the tax due to HM Revenue and Customs (“HMRC”), the Authority shall pay to the Contractor, in addition to the Contract Price (or any other sum due to the Contractor), a sum equal to the output VAT chargeable on the tax value of the provision of the Contractor Deliverables, and all other payments under this Contract according to the law at the relevant tax point.  In the event of any doubt about the applicability of the tax in such cases, the Authority may require the Contractor to obtain and pass to the Authority a formal ruling from HMRC.

28.3 The Contractor is responsible for the determination of VAT liability.  The Contractor is to consult its local VAT office (and not the Authority’s Representative) in cases of doubt.  The Contractor shall notify the Authority’s Representative of the Authority’s VAT liability under this Contract and any changes to it, when the liability is other than at the standard rate of VAT.

28.4 Where the provision of the Contractor Deliverables comes within the scope of UK VAT, but the Contractor is not required by UK VAT law to be registered for UK VAT (and has not registered voluntarily), the Authority shall be responsible for assessing and paying over directly to HMRC any UK output VAT due in respect of the Contractor Deliverables.

28.5 Where the Contractor Deliverables are deemed to be provided to the Authority outside the UK, the Contractor may be required by the laws of the country where the supply takes place to register there for EU (or non-EU) turnover or similar tax.  In that event, the Authority shall pay to the Contractor, in addition to the Contract Price (and any other sum due to the Contractor under this Contract) a sum equal to the tax the Contractor is liable to pay to the tax authorities of the country in question in relation to the Contractor Deliverables.

28.6 In relation to the Contractor Deliverables supplied under the Contract the Authority shall not be required to pay any sum in respect of the Contractor’s input VAT (and/or similar EU and non-EU input taxes). However, these input taxes will be allowed where it is proven to the Authority that, despite the Contractor having taken all reasonable steps to recover them, it has not been possible to do so.
PART 5 -  PERFORMANCE AND REMEDIES 
29 Key Performance Indicators and Performance Monitoring

29.1 The Parties shall comply with the provisions of Schedule 9 (Pricing and Payment), Schedule 6 (Incentivisation) and Schedule 8 (Governance and Management).
29.2 Without prejudice to Schedule 9 (Pricing and Payment), Schedule 6 (Incentivisation) and Schedule 8 (Governance and Management), the Authority, the Authority’s Representative and any agents or consultants of the Authority (such agents and consultants to be subject to the Contractor’s consent, not to be unreasonably withheld or delayed) may, between the hours of 8:30 am to 17:30 pm on any Monday to Friday (which is a Working Day (under limb (a) of that definition) and with reasonable prior notice (having regard to any co–location working which the Contractor hereby confirms will require a short notice period of no more than one (1) hour, undertake inspection of any of the Contractor Deliverables, and make any audit or check of any aspect of the Contractor’s performance of this Contract as required by the Authority or where the same shall have been requested by the National Audit Office.  The Contractor shall promptly provide all reasonable co-operation in relation to any inspection, audit or check.

29.3 Without prejudice to Clause 29.2 (Key Performance Indicators and Performance Monitoring) the Authority may undertake its own performance monitoring at any time for any purpose in relation to this Contract (and for any UK Government purposes as requested by the Authority from time to time with the consent of the Contractor (such consent not to be unreasonably withheld or delayed), including in order to ensure that the Contractor Deliverables are being provided in accordance with this Contract. 

30 Technical Assistance to the Authority 

30.1 The Contractor acknowledges that the Authority: 
30.1.1 may (from time to time) use the services of personnel from other Government Departments to assist with managerial, technical and/or other support in relation to this Contract and/or the MORPHEUS Project; and 
30.1.2 may (from time to time) use the services of specialist commercial organisations to provide managerial, technical and/or other support in relation to this Contract and/or the MORPHEUS Project, such specialist organisations being, as at the date of this Contract, those listed in Schedule 12 (Technical Assistance) together with any person with whom either or both of the Parties may be required to liaise and/or communicate for the purposes of the Contract and the wider aims of the Authority in connection with the Contractor Deliverables (including any System Integrator and any Platform Integrator),
and the Contractor agrees that, in such circumstances, such personnel and such organisations shall be deemed to be approved representatives (and, for the purposes of the DRA and SSCR, authorised persons of the Authority) and the Contractor shall make available such information (and/or consents to such information being made available (as the case may be) to such personnel and such organisations) and/or facilities as are necessary to enable such personnel and/or such organisations to fulfil their obligations to the Authority, provided always that such persons have entered into a non-disclosure agreement in favour of the Contractor in substantially similar terms to the Non-Disclosure Agreement in the Agreed Form.
31 Authority Performance Failures

31.1 If and to the extent that a GFA Failure is the direct cause of the Contractor’s inability to provide the Contractor Deliverables or perform any of its other obligations under this Contract or of the degradation of the Contractor’s performance against the KPI regime set out in Schedule 6 (Incentivisation), then subject to Clause 31.2 (Authority Performance Failures) the Contractor is entitled, save where the GFA Failure has been caused by any act or omission of the Contractor or any Contractor Related Party (other than, in the case of Contractor Related Parties only, a failure of the Authority to provide manpower in accordance with Schedule 7 (Authority Obligations)) under this Contract and/or any default, negligence and/or breach as described in Clause 7 (Interdependent Contracts), to apply for relief from those of its obligations that it is unable to perform as a direct result of such GFA Failure.  If such act or omission of the Contractor or any Contractor Related Party and/or any default, negligence and/or breach as described in Clause 7 (Interdependent Contracts) has contributed to the GFA Failure, the Contractor’s entitlement to relief shall be reduced by an amount proportional to such contribution to the GFA Failure.

31.2 To obtain relief pursuant to Clause 31.1 (Authority Performance Failures) the Contractor shall:

31.2.1 as soon as practicable, and in any event within twenty (20) Working Days after it became aware that the GFA Failure has adversely affected or is likely to adversely affect the ability of the Contractor to provide the Contractor Deliverables or to perform its obligations, give to the Authority a notice of its claim for relief from its obligations under this Contract;

31.2.2 as soon as practicable and in any event within ten (10) Working Days of service on the Authority of the notice referred to in Clause 31.2.1 (Authority Performance Failures) notify the Authority of full details which are available in respect of the GFA Failure and the relief claimed;

31.2.3 comply with the provisions of this Clause 31 (Authority Performance Failures), the provisions of Schedule 6 (Incentivisation), the provisions of Schedule 8 (Governance and Management) and the provisions of Schedule 9 (Pricing and Payment);

31.2.4 demonstrate to the reasonable satisfaction of the Authority that:

(i) the GFA Failure was the direct cause of the Contractor’s inability to provide the Contractor Deliverables or perform any of its other obligations under this Contract or of the degradation of the Contractor’s performance against the KPI regime set out in in Schedule 6 (Incentivisation); and
(ii) the relief claimed could not reasonably be expected to be mitigated or recovered by the Contractor acting in accordance with Good Industry Practice, without incurring material expenditure; and 
31.2.5 continue to perform its obligations under this Contract subject to the constraints of the GFA Failure.

31.3 If and to the extent that the Contractor has complied with its obligations under this Clause 31 (Authority Performance Failures), then:

31.3.1 the Authority shall not be entitled to exercise its rights arising as a result of the GFA Failure to terminate this Contract; and

31.3.2 the Authority shall give the Contractor such relief from its obligations as is reasonable for such a GFA Failure (including any reasonably and properly incurred costs where applicable) in accordance with the procedures described in Schedule 9 (Pricing and Payment) and Schedule 6 (Incentivisation).
31.4 If information referred to in this Clause 31 (Authority Performance Failures) is provided by the Contractor after the dates referred to in this Clause 31 (Authority Performance Failures) then the Contractor shall not be entitled to any relief in respect of the period for which the information is delayed.

31.5 The Contractor shall notify the Authority if at any time it realises or becomes aware of any information relating to the GFA Failure, giving details of that information, to the extent that such information is new or renders information previously submitted materially inaccurate or misleading.

31.6 If the Parties cannot agree the extent of any relief from the Contractor’s obligations under this Contract or the Authority disagrees that any GFA Failure has occurred (or as to its consequences), or that the Contractor is entitled to any relief under this Clause 31 (Authority Performance Failures) the Parties shall resolve the matter in accordance with the Dispute Resolution Procedure.
31.7 The Contractor shall not be entitled to any common law or equitable rights (including rights to damages or to any other rights under contract, tort or otherwise) in relation to the occurrence or subsistence of any GFA Failure 
32 Indemnity and Liabilities 
32.1 The Contractor shall, subject to Clauses 32.2 and 32.3 (Indemnity and Liabilities), be responsible for, and release and indemnify the Authority and its employees, agents and contractors from and against all liability for:

32.1.1 death or personal injury;

32.1.2 breach of statutory duty applicable to this Contract; 

32.1.3 third party actions, claims, and/or demands including costs, charges and expenses (including legal expenses on a standard basis);
which arise out of or in consequence of the default or non-performance by the Contractor of any of its obligations under this Contract or the negligent act or omission or wilful misconduct of the Contractor or its Sub-Contractors, save to the extent that such liability arises as a result of the default or non-performance by the Authority of any of its obligations under this Contract or the negligent act or omission or wilful misconduct of the Authority or its employees, agents or contractors (excluding the Contractor and any Contractor Related Party);
32.1.4 third party actions, claims, and/or demands including costs, charges and expenses (including legal expenses on a standard basis) which are incurred by and/or made against the Authority in connection with any contract with any Third Party entered into (or proposed to be entered into) by the Authority and/or any procurements undertaken by or on behalf of the Authority, in either case, arising out of or in connection with this Contract, the MORPHEUS Project and/or the MORPHEUS System, in each case, during or after the Contract Period including: 

(i) a failure to provide all required and relevant information, data and/or documents by the time specified and/or referred to in this Contract;

(ii) the failure of any matter, item or thing which is the subject of such contract and/or procurement to fully and properly integrate with the EvO System and/or the MORPHEUS System; 

(iii) any event, matter or circumstance arising out of or in connection with the content of each of the Tactical Internet Backbone Radio Technical Specification, the Battlespace Management Application Technical Specification and the DSA Pulse 2/3 Technical Specification and/or any other  Contractor Deliverables (including in connection with a contract and/or procurement and/or other matter event, matter or circumstance);

(iv) any work and/or additional work required to be undertaken by the Authority and/or any Third Party entering into and/or proposing to enter into any such contract and/or procurement,
which arise out of or in consequence of the performance or non-performance by the Contractor of any of its obligations under this Contract or the negligent act or omission or wilful misconduct of the Contractor or its Sub-Contractors, save to the extent that such liability arises as a result of 
(A) the default or non-performance by the Authority of any of its obligations under this Contract or the acts or omissions of any Third Party (which is not at the time of such act or omission a Sub-Contractor); or 
(B) the negligent act or omission or wilful misconduct of the Authority or its employees, agents or contractors (excluding the Contractor and any Contractor Related Party); and
(C) the negligent act or omission or wilful misconduct of such Third Party (as referred to in Clause 32.1.4) above in respect of such Third Party’s obligations to the Authority,
In each case where such negligent act or omission or wilful misconduct was not directly or indirectly caused by any failure of the Contractor to comply with its obligations under this Contract; and
32.1.5 any Losses suffered and/or incurred by the Authority arising out of or in connection with: 
(i) any breach of the warranties and representations contained at Clauses 5.1.6, 5.1.6A, 5.1.7, 5.1.8, 5.1.9, and/or 5.1.10 (Contractor Warranties); and/or
(ii) a failure of the Contractor to comply with its obligations in Clause 74.6.2 (Continuing Assistance), Clause 59.8 (Custody), paragraphs 14.5 (Platform Integration) and 13.1.1 (ILS) of Part 1 of Schedule 2 (Statement of Requirements). 
32.2 Except where otherwise expressly stated in this Contract, nothing contained in this Contract shall affect any liability the Contractor may have to a third party arising out of its default, performance or non-performance or its negligent act or omission or wilful misconduct and shall not be construed as an indemnity by the Authority against any claims originating with third parties, provided that if a claim is raised directly against the Authority but in respect of which the Authority is entitled to an indemnity from the Contractor, then the Authority shall, subject to Clauses 32.2.1 to 32.2.4 (Indemnity and Liabilities) below, allow the Contractor to have conduct of the claim at its own cost provided that the Contractor:

32.2.1 gives reasonable security to the Authority for any costs or liability arising out of the conduct of the claim by the Contractor;

32.2.2 consults with and keeps the Authority reasonably informed of the conduct of the claim;

32.2.3 does not settle or compromise or prejudice the defence to any such claim without the prior consent of the Authority (not to be unreasonably withheld or delayed); and

32.2.4 does not bring the name of the Authority into disrepute in any way in its conduct of the action,

and provided always that notwithstanding the foregoing the Authority shall at all times have the right to refuse to allow the Contractor to have conduct of the claim if the Authority considers that conduct of the claim should be retained by the Authority on grounds of national interest including national security.

32.3 Notwithstanding any other provisions of this Contract, neither Party shall be entitled to recover compensation or make a claim under this Contract in respect of any loss that it has incurred to the extent that it has already been compensated in full in respect of that loss pursuant to this Contract or otherwise.
32.4 Subject to Clause 32.5 (Indemnity and Liabilities), Clause 52.3 (Contractor’s Personnel and Property at Government Establishments) and Clause 59.8 (Custody) the liability of the Contractor under this Contract shall not exceed the sum of XXX (XXXXXXXXX). 

32.5 The limit of liability contained in Clause 32.4 (Indemnity and Liabilities) shall not be construed as to limit or exclude the Contractor’s liability for:
32.5.1 the matters referred to in Clause 32.1.1 (Death or Personal Injury) and/or Clause 32.1.2 (Breach of Statutory Duty);

32.5.2 fraud or fraudulent misrepresentation by the Contractor and/or any Contractor Related Party;
32.5.3 any claim or Losses arising partly or wholly in relation to Intellectual Property Rights (whether pursuant to Clauses 32A.2 and 32A.4 and/or Schedule 14 (IPR) (including paragraphs 6.6 and 6.8 of Schedule 14 (IPR)); 
32.5.4 any other matter which, by Legislation or other law, may not be limited and/or excluded; and
32.5.5 any sums recovered by the Contractor under any of the Required Insurances,
and the sum of any claims or Losses of the Authority or other amounts which arise in connection with the matters described in this Clause 32.5 (Indemnity and Liabilities) shall be disregarded when calculating the total liability of the Contractor under this Contract for the purposes of Clause 32.4 (Indemnity and Liabilities).
32A
IPR Indemnities TC "32A
IPR Indemnities" \f C \l "1" 
32A.1
Nothing in this Clause shall modify or affect any rights, obligations or otherwise of either party under Clause 32 (Indemnity and Liabilities). 
Contractor’s IPR Indemnities
32A.2
Without prejudice to Clause 32 (Indemnity and Liabilities), the Contractor shall fully and effectually indemnify and hold harmless the Authority, its employees, agents and contractors on demand from all claims relating to any actual or alleged infringement of any Third Party (as such term is defined in Schedule 14 (IPR)) IPR arising from the Contractor’s performance of the Contract and the Authority’s receipt and use of the Contractor Deliverables and exercise of its rights granted under the Contract, including from the Contractor’s failure to comply with the terms of paragraph 7.1 (Licence of Contractor IPR) of Schedule 14 (IPR), paragraph 6.8.2(ii) (Vesting of IPR) of Schedule 14 (IPR) and paragraph 11 (Licence and Sub-Licence of Third Party IPR Provided by the Contractor) and paragraph 12 (Proprietary Software Licences) of Schedule 14 (IPR).
32A.3
The indemnity in Clause 32A.2 (Contractor’s IPR Indemnities) shall not apply in respect of a claim: 

32A.3.1
that arises from any use by or for the Authority of Third Party (as such term is defined in Schedule 14 (IPR)) IPR in combination with any item not supplied or approved by the Contractor where, were it not for that use in combination, a claim would not have arisen; or
32A.3.2
that arises from the use of Contractor IPR or Third Party (as such term is defined in Schedule 14 (IPR)) IPR by the Authority otherwise than in accordance with the terms of this Contract and any applicable licence or sub-licence conditions provided that these have been notified to the Authority's Representative on the grant of the applicable licences or sub-licence; or
32A.3.3
that arises from any modification, updating or development carried out by or for the Authority to any item supplied by the Contractor under this Contract, where such modification, updating or development is not authorised or approved by the Contractor.
32A.4
The Contractor shall indemnify the Authority in respect of the matters more particularly set out in paragraphs 6.6 and 6.8 of Schedule 14(IPR).
Authority’s IPR Indemnity
32A.5
The Authority shall fully and effectually indemnify and hold harmless the Contractor, its employees, agents and Sub-contractors of the Contractor on demand from all claims relating to any actual or alleged infringement of Third Party (as such term is defined in Schedule 14 (IPR)) IPR:

32A.5.1
where the Contractor has procured a licence or sub-licence under paragraph 11 (Licence and Sub-Licence of Third Party IPR Provided by the Contractor) of Schedule 14 (IPR) or paragraph 12 (Proprietary Software Licences) of Schedule 14 (IPR), notified the Authority of the terms of the licence or sub-licence, and the Authority has exceeded its licensed or sub-licensed rights; or

32A.5.2
arising from use by the Contractor of the Authority Background IPR in accordance with paragraph 4 (Licence of Authority Background IPR and Authority Foreground IPR) of Schedule 14; or

32A.5.3
arising from use by the Authority of the Contractor Background IPR outside the terms of this Contract where the Contractor is not in breach of its obligations under this Contract in respect of Third Party (as such term is defined in Schedule 14 (IPR)) IPR.

32A.6
The indemnity in Clause 32A.5 (Authority’s IPR Indemnity) shall not apply in respect of a claim:

32A.6.1
that arises from any use by or for the Contractor of Authority Background IPR or Authority Foreground IPR in combination with any item not supplied or approved by the Authority where, were it not for that use in combination, a claim would not have arisen; or

32A.6.2
that arises from the use of Authority Background IPR or Authority Foreground IPR by the Contractor otherwise than in accordance with the terms of this Contract and any applicable licence or sub-licence conditions provided that these have been notified to the Contractor's Representative on the grant of the applicable licences or sub-licence; or

32A.6.3
that arises from any modification, updating or development carried out by or for the Contractor to any item supplied by the Authority under this Contract, where such modification, updating or development is not authorised or approved by the Authority.

Conduct of IPR Claims

32A.7
The following provisions shall apply to an indemnity under this Clause 32A (IPR Indemnities) and paragraph 6.8.2 (Vesting IPR) of Schedule 14 (IPR).
32A.8
An indemnity under this Clause 32A (IPR Indemnities) and/or paragraph 6.8.2 (Vesting IPR) of Schedule 14 (IPR) shall be without limitation to any indemnity by that Party under any other provision of the Contract.

32A.9
If any claim is subject to an indemnity from either Party to the other the Party wishing to make a claim (the "Indemnified Party") shall notify the other Party (the "Indemnifying Party") of the relevant claim as soon as reasonably practicable, giving full particulars of the claim and the Parties shall provide each other with reasonable assistance (at the expense of the Indemnifying Party) and shall act in accordance with the provisions of this Clause 32A (IPR Indemnities).
Contractor’s IPR Indemnity Claims 

32A.10
If the Authority is the Indemnified Party, the Contractor shall at its own expense conduct all negotiations and any litigation arising in connection with any claim brought against the Authority or the Contractor under Clause 32A.2 (Contractor’s IPR Indemnities) ("Contractor's IPR Indemnity Claim") provided always that the Contractor:

32A.10.1
shall consult the Authority on all substantive issues which arise during the conduct of such litigation and negotiations; and

32A.10.2
shall take due and proper account of the interests of the Authority; and

32A.10.3
shall not settle or compromise any claim without the Authority's Representative's prior written consent (such consent not to be unreasonably withheld or delayed).
32A.11
The Authority shall at the request of the Contractor afford to the Contractor all reasonable assistance for the purpose of contesting any claim or demand made on action brought against the Authority or the Contractor for infringement or alleged infringement of any IPR in connection with the performance of the Contract and shall be repaid all costs and expenses (including, but not limited to, legal costs and disbursements on a solicitors and client basis) incurred in so doing.
32A.12
The Authority shall not make any admissions which may be prejudicial to the defence or settlement of any claim or action for infringement or alleged infringement of any IPR by the Authority or the Contractor in connection with the performance of the Contract.

32A.13
If a claim, demand or action for infringement or alleged infringement of any IPR is made in connection with the Contract or in the reasonable opinion of the Contractor is likely to be made, the Contractor may at its own expense and subject to the consent of the Authority's Representative (such consent not to be unreasonably withheld or delayed) either:

32A.13.1
modify any or all of the Contractor Deliverables without reducing the performance or functionality of the same, or substitute alternative deliverables of equivalent performance and functionality, so as to avoid the infringement or alleged infringement, provided that the terms herein shall apply (with necessary changes) to such modified or substituted deliverables; or

32A.13.2
procure a licence to use and provide the Contractor Deliverables, which are the subject of the alleged infringement, on terms which are acceptable to the Authority.

Other IPR Indemnity Claims

32A.14
If the claim is not a Contractor's IPR Indemnity Claim:

32A.14.1
the Indemnified Party shall take all reasonable steps (and, if the Contractor is the Indemnified Party, it shall procure that the Sub-contractors shall take all reasonable steps) to minimise and mitigate any Losses for which the Indemnifying Party is liable under this Contract; and

32A.14.2
if the claim relates to an action by a Third Party against the Indemnified Party, the Indemnifying Party may, unless the Contractor is the Indemnifying Party and the Authority notifies the Contractor that the Authority is refusing to allow the Contractor to have conduct of the claim on grounds of national security, at its own expense and with the assistance and co-operation of the Indemnified Party have conduct of such claim including its settlement and the Indemnified Party shall not, unless the Indemnifying Party has failed to resolve the claim within a reasonable period, take any action to settle or prosecute the claim.

32A.15
If the Indemnifying Party wishes to have conduct of the claim it shall:
32A.15.1
give reasonable security to the Indemnified Party for any cost or liability arising out of the conduct of the claim by the Indemnifying Party; and


32A.15.2
keep the Indemnified Party reasonably informed of the conduct of the claim and consult with the Indemnified Party to the extent reasonably practicable and not compromise the claim in any way whatsoever by making statements or admissions (other than in accordance with the Indemnified Party's consent, not to be unreasonably withheld or delayed) and do nothing which could prejudice the defence of any such claim; and

32A.15.3
not bring the name of the Indemnified Party into disrepute.

32A.16
If the Indemnifying Party pays to the Indemnified Party an amount in respect of an indemnity and the Indemnified Party subsequently recovers (whether by payment, discount, credit, saving, relief or other benefit or otherwise) a sum which is directly referable to the fact, matter, event or circumstances giving rise to the claim under the indemnity, the Indemnified Party shall forthwith repay to the Indemnifying Party whichever is the lesser of:

32A.16.1
an amount equal to the sum recovered (or the value of the saving or benefit obtained) less any out of pocket costs and expenses properly incurred by the Indemnified Party in recovering the same; and

32A.16.2
the amount paid to the Indemnified Party by the Indemnifying Party in respect of the claim under the relevant indemnity; provided that:

(i)
there shall be no obligation on the Indemnified Party to pursue such recovery; and

(ii)
the Indemnifying Party shall be repaid only to the extent that the amount of such recovery aggregated with any sum recovered from the Indemnifying Party exceeds any loss sustained by the Indemnified Party.

33 Insurances 
33.1 Without prejudice to its obligation to indemnify or otherwise be liable to the Authority under this Contract, the Contractor shall for the periods specified in Schedule 13 (Required Insurances) take out and maintain, or procure the taking out and maintenance of insurances in accordance with the requirements specified in Schedule 13 (Required Insurances) and any other insurances required by Legislation (together the "Required Insurances"). The Contractor shall ensure that the Required Insurances are effective in each case not later than the date on which the relevant risk commences.

33.2 The Required Insurances shall be taken out and maintained with insurers who are of good financial standing and of good repute in the international insurance market.

33.3 Where specified in Schedule 13 (Required Insurances) the Contractor shall ensure that the relevant policy of insurance shall contain an indemnity to principals clause or additional insureds equivalent, under which the Authority shall be indemnified in respect of claims made against the Authority arising from death or bodily injury or third party property damage, and for which the Contractor is legally liable in respect of this Contract.

33.4 The Contractor shall not (and the Contractor shall procure that none of its Sub-Contractors of any tier shall not) take any action or fail to take any action or, insofar as is reasonably within its power, permit anything to occur in relation to it which would entitle any insurer to refuse to pay any claim under any of the Required Insurances.

33.5 If the Contractor is in breach of Clause 33.1 (Insurances), the Authority may elect, but shall not be obliged, to purchase any insurance which the Contractor is required to maintain pursuant to this Contract but has failed to maintain in full force and effect, and the Authority shall be entitled to recover the premium and other reasonable costs incurred in connection therewith as a debt due from the Contractor.

33.6 The Contractor shall, upon the date of this Contract and within fifteen (15) days after the renewal of any of the Required Insurances, provide evidence, in a form satisfactory to the Authority, that the Required Insurances are in force and effect and meet the requirements of this Clause 33 (Insurances) and Schedule 13 (Required Insurances).  The supply to the Authority of any evidence of insurance cover in compliance with the requirements of this Clause 33.6 (Insurances) shall not imply acceptance by the Authority that the extent of insurance cover is sufficient or that the terms and conditions thereof are satisfactory, in either case, for the purposes of this Contract nor be a waiver of the Contractor's liability under this Contract.

33.7 The Contractor shall notify the Authority at least ten (10) days prior to the cancellation, suspension, termination or non-renewal of any of the Required Insurances.

33.8 Except where the Authority is the claimant party, the Contractor shall notify the Authority immediately (such notification to be accompanied by reasonable particulars of the incident or circumstances giving rise to such incident) after any:

33.8.1 incident or circumstances which may give rise to a claim amounting to or in excess of five hundred thousand pounds (£500,000) in connection with this Contract and the Required Insurances; and

33.8.2 if the incident or circumstances may give rise to any claim in connecting with this Contract which may be in excess of the limits of Required Insurances in Schedule 13 (Required Insurances).

33.9 Where any Required Insurance requires payment of a premium, the Contractor shall be liable for such premium.

33.10 Where any Required Insurance referred to in Schedule 13 (Required Insurances) is subject to an excess or deductible, below which the indemnity from insurers is excluded, the Contractor shall be liable for such excess or deductible which would otherwise be insured but for the excess or deductible. The Contractor shall not be entitled to recover from the Authority any sum paid by way of excess or deductible under the Required Insurances whether under the terms of this Contract or otherwise.
34 States of Emergency, Periods of Tension, Transition to War and Hostilities

34.1 The Contractor shall continue to provide the Contractor Deliverables required in peace, during any state of emergency (whether or not involving hostilities), periods of tension, in transition to war and during hostilities and in any period of surge.  The Contractor shall provide all the Contractor Deliverables throughout such period of the state of emergency, tension, transition to war or hostility unless directed otherwise by the Authority.  The Authority shall advise the Contractor of any changes or additions to the Contract requirements and the provisions of Clause 75 (Change) shall apply, provided that the agreement or determination of any Change pursuant to Clause 75 (Change) shall not relieve the Contractor of its obligation to comply with the Authority’s directions under this Clause 34 (States of Emergency, Periods of Tension, Transition to War and Hostilities) in the period up to the agreement or determination of such Change.
35 Force Majeure

35.1 Neither Party shall be in breach of this Contract, nor liable for late or non-performance of any of its obligations under this Contract, if such delay or failure results from a “Force Majeure Event”.  For the purposes of this Contract, a Force Majeure Event is defined as one of the following:  
35.1.1 war, civil war, armed conflict or terrorism;
35.1.2 nuclear, chemical or biological contamination, unless the source or cause of the contamination is as a result of the acts of or breaches by the Party claiming relief; 
35.1.3 pressure waves caused by devices travelling at supersonic speeds; or
35.1.4 national strike (subject to the affected Party being able to demonstrate that any such strike is relevant to this Contract, is outside that Party’s and that Party is unable to mitigate against it (including, in the case of the Contractor, the Contractor demonstrating the same in respect of any Sub-Contractor (where applicable)), 
and which directly causes the Party claiming relief to be unable to comply with all or a material part of its obligations under this Contract.

35.2 The affected Party shall immediately notify the other Party in writing on the occurrence of a Force Majeure Event, including details of the Force Majeure Event, its effect on the that Party’s obligations under this Contract, and the actions proposed to mitigate its effect. 

35.3 Subject to Clause 35.4 (Force Majeure) below, the affected Party shall be entitled to an appropriate extension of time for performing such obligations provided always that the such Party has used, to the satisfaction of the other Party, all reasonable endeavours, both to mitigate the effects of the Force Majeure Event, and to facilitate the continued performance of its obligations under this Contract.

35.4 The maximum extension of time granted under this Clause 35.4 (Force Majeure) shall be at least equal to the duration of the delay after which time the Authority may, on giving written notice to the Contractor, terminate those elements of the Contract so effected by the Force Majeure Event with immediate effect.
35.5 Where Clause 35.4 (Force Majeure) applies and the Authority has terminated the Contract, the Authority shall have the option to purchase from the Contractor the items referred to in Clause 71.6 (Termination Consequences for Force Majeure and Break) and/or sufficient additional information, documents and data together with the right to use the same and all relevant IPR (including Contractor Background IPR) to enable the Authority, together with the Contractor Deliverables which have been fully and properly delivered prior to termination of the Contract, to achieve Vendor Independence or such reduced level of Vendor Independence as the Authority elects (as is notified to the Contractor by the Authority in accordance with Clause 5.1.9(ii)(B) (Contractor Warranties)) for the Agreed Price (which shall include any appropriate payment in respect of Contractor Background IPR).
36 Authority Step-In

Grounds for Step-In

36.1 Subject to Clause 36.2 (Grounds for Step-In), if the Authority:

36.1.1 reasonably believes that it needs to take action in connection with the Contractor Deliverables:

(i) because a serious risk exists to the health or safety of persons or property or to the environment; 

(ii) to discharge a statutory duty; 

(iii) on the occurrence of an urgent operational requirement;
(iv) because a breach by the Contractor would result in a significant interruption in the delivery of the whole or part of the Contractor Deliverables; and/or

(v) because a breach by the Contractor and/or the occurrence or subsistence of certain circumstances would result in a delay to the delivery of the MORPHEUS Project and/or MORPHEUS System Architecture, the EvO System Architecture, the EvO System Design, the EvO System, Manage and Conductor (and or any of the other the Contractor Deliverables),
then the Authority shall be entitled to take action in accordance with this Clause 36 (Authority Step-In).  

36.2 Save in the case of emergency, the Authority shall give the Contractor reasonable prior written notice of its intention to take action pursuant to Clause 36.1 (Grounds for Step-In), and the Parties shall discuss the relevant circumstances in which the Authority intends to take action and perform the Contractor Deliverables and the level of assistance reasonably required by the Authority from the Contractor.  

Procedure for Authority Step-In

36.3 If Clause 36.1 (Grounds for Step-In) applies and the Authority wishes to take action, the Authority’s Representative shall notify (the “Step-In Notice”) the Contractor’s Representative in writing of the following:

36.3.1 the action it wishes to take; 

36.3.2 the reason for such action; 

36.3.3 the date it wishes to commence such action; 

36.3.4 the time period which it believes shall be necessary for such action; and

36.3.5 to the extent practicable, the effect on the Contractor and its obligation to provide the Contractor Deliverables during the period such action is being taken. 

Following service of the Step-In Notice and without prejudice to Clause 36.2 (Grounds for Step-In), the Contractor may make representations to the Authority regarding the contents of such notice.  The Authority shall take such action as notified under Clause 36.3 (Procedure for Authority Step-In) (the “Required Action”) and the Contractor shall give such reasonable assistance to the Authority while it is taking the Required Action.
Effects of Step-In without the Contractor’s Breach

36.4 If the Contractor is not in breach of its obligations under this Contract and the Authority exercises its right to take action in connection with the Contractor Deliverables pursuant to Clause 36.1 (Grounds for Step-In):

36.4.1 then for so long as and to the extent that the Required Action and the actions under the Step-Out Plan (as defined in Clause 36.7.2) are taken and this prevents the Contractor from providing the Contractor Deliverables, the Contractor shall be relieved from its obligations to provide such part of the Contractor Deliverables as the Authority is undertaking and any element of the Contractor Deliverables which the Contractor is unable to provide as a direct result of the Authority taking the Required Action; and

36.4.2 in respect of the period in which the Authority is taking the Required Action and the actions under the Step-Out Plan, and provided that the Contractor provides the Authority with reasonable assistance (such assistance to be at the expense of the Authority to the extent incremental costs are incurred), the Contract Price due from the Authority to the Contractor shall equal the amount the Contractor would receive if it were satisfying all its obligations and providing the Contractor Deliverables affected by the Required Action in full over that period and in addition the amount of any incremental costs incurred and the Authority shall continue to pay the Contractor in accordance with the payment plan as detailed in Schedule 9 (Pricing and Payment). 

Effects of Step-In following the Contractor’s Breach

36.5 If the Contractor is in breach of its obligations under this Contract and the Authority exercises its right to take action in connection with the Contractor Deliverables pursuant to Clause 36.1 (Grounds for Step-In):

36.5.1 then for so long as and to the extent that the Required Action is taken, and this prevents the Contractor from providing the Contractor Deliverables, the Contractor shall be relieved from its obligations to provide such part of the Contractor Deliverables as the Authority is undertaking and any element of the Contractor Deliverables which the Contractor is unable to provide as a direct result of the Authority taking the Required Action; and

36.5.2 in respect of the period in which the Authority is taking the Required Action, the Contract Price due from the Authority to the Contractor shall equal the amount the Contractor would receive if it were satisfying all its obligations and providing the Contractor Deliverables affected by the Required Action in full over that period and the Authority shall continue to pay the Contractor in accordance with the payment plan as detailed in Schedule 9 (Pricing and Payment) less an amount equal to the Authority’s reasonable and properly incurred costs of taking the Required Action.

Authority Step-Out

36.6 The Authority’s Representative shall provide the Contractor’s Representative with reasonable notice of the Authority’s intention to cease the performance of the Required Action (“Step-Out”) and the date on which it intends to do so.

36.7 On receipt of the notice referred to in Clause 36.6 (Authority Step-Out), the Parties shall jointly agree:

36.7.1 the method by which the Authority shall Step-Out; and

36.7.2 a step out plan (a “Step-Out Plan”) which shall include the actual date that the Authority shall step out and the Contractor shall resume performance of the Contractor Deliverables.

36.8 Subject to 36.7 (Authority Step-Out), on the date on which the obligations contained in the Step-Out Plan have been achieved:

36.8.1 the Authority will be released from all of its obligations and liabilities in relation to the Required Action and the Step-Out Plan other than its obligations to pay the Contractor as required in this Clause 36 (Authority Step-In); and 

36.8.2 the Contractor shall resume all or any part of the Contractor Deliverables which was the subject of the Required Action.

PART 6 -  INFORMATION PROVISIONS

37 Authority Data
37.1 For the purposes of this Clause 37 (Authority Data), “Authority Data” means:

(a) the data, text, drawings, diagrams or images (together with any database made up of any of these) which are embodied in any electronic, magnetic, optical or tangible media, and:

(i) which are supplied to the Contractor by or on behalf of the Authority; or 
(ii) which the Contractor is required to generate, process, store or transmit and which are material to the performance of this Contract; or
(b) any Personal Data for which the Authority is the Data Controller,

provided that, for the avoidance of doubt, the term Authority Data does not imply any ownership rights in any Authority Data pursuant to this Clause 37 (Authority Data).

37.2 The Contractor shall not delete or remove any proprietary notices contained within or relating to the Authority Data.

37.3 The Contractor shall not store, copy, disclose, or use the Authority Data except as necessary for the performance by the Contractor of its obligations under this Contract or as otherwise expressly authorised in writing by the Authority (provided that this Clause 37.3 (Authority Data) shall not apply to limb (a)(ii) of the definition of Authority Data).

37.4 To the extent that Authority Data is held and/or processed by the Contractor, the Contractor shall supply that Authority Data to the Authority as requested by the Authority (provided that this Clause 37.4 (Authority Data) shall not apply to limb (a)(ii) of the definition of Authority Data).

37.5 Subject to Clause 37.10 (Authority Data) the Contractor shall take responsibility for preserving the integrity of Authority Data and preventing the corruption or loss of Authority Data provided that this Clause 37.5 (Authority Data) shall not apply to limb (a)(ii) of the definition of Authority Data unless such Authority Data is within the custody and control of the Contractor.

37.6 The Contractor shall perform secure back-ups of all electronic Authority Data held on the Contractor’s IT systems and shall ensure that up-to-date back-ups are stored in accordance with the Business Continuity Plans and the Contractor shall procure (as reasonably required by the Authority) that the Sub-Contractors perform secure back-ups of all electronic Authority Data held on the Sub-Contractor’s IT systems.  The Contractor shall ensure that such back-ups are made available to the Authority upon reasonable request.

37.7 The Contractor shall ensure that any electronic system on which the Contractor holds any Authority Data, including back-up data, is a secure system that complies with the Security Policy.

37.8 If the Authority Data is corrupted, lost or sufficiently degraded as a result of the Contractor’s default so as to be unusable, the Authority may, where it does not already have a copy:

37.8.1 require the Contractor (at the Contractor’s expense) to restore or procure the restoration of Authority Data and the Contractor shall do so as soon as practicable; and/or

37.8.2 itself restore or procure the restoration of Authority Data, and shall be repaid by the Contractor any reasonable expenses incurred directly in doing so.

37.9 If at any time the Contractor suspects or has reason to believe that Authority Data has or may become corrupted, lost or sufficiently degraded in any way for any reason, then the Contractor shall notify the Authority immediately and inform the Authority of the remedial action the Contractor proposes to take.

37.10 Where the Contractor stores Authority Data on the Authority’s IT systems, the Authority shall be responsible for preserving the integrity of Authority Data and preventing the loss or corruption of such data when in the Authority’s possession or control.  The Authority shall ensure that up to date back-ups are stored in accordance with the Business Continuity Plans and such back-ups are made available to the Contractor upon reasonable request.

38 Authority Disclosed Data 

38.1 Subject to Clause 38.2 (Authority Disclosed Data) the Authority does not give any warranty or undertaking as to the relevance, completeness, accuracy or fitness for any purpose of any data disclosed by the Authority prior to and/or after the Effective Date and neither the Authority nor any of their agents or employees shall be liable to the Contractor in contract, tort (including negligence or breach of statutory duty), statute or otherwise as a result of:

38.1.1 any inaccuracy, omission, unfitness for any purpose or inadequacy of any kind whatsoever in any data disclosed by the Authority prior to and/or after the Effective Date; or

38.1.2 any failure to make available to the Contractor prior to and/or after the Effective Date any materials, documents, drawings, plans or other information relating to this Contract.

38.2 Nothing in this Clause 38 (Authority Disclosed Data) shall exclude any liability which the Authority or any of its agents or employees would otherwise have to the Contractor in respect of any statements made fraudulently or fraudulent omissions to make statements prior to and/or after the Effective Date.

39 The Contractor’s Records
39.1 The Contractor shall (and shall procure that its Sub-Contractors shall) at all times, and in accordance with Good Industry Practice, maintain all records in the possession, custody or control of the Contractor (or the Sub-Contractor (as the case may be)) relating to this Contract and the provision of the Contractor Deliverables (without prejudice to any other express provisions in this Contract relating to such information):

39.1.1 of all incidents relating to health, safety, the environment and security which occur during the Contract Period to the extent that the Authority is not legally obliged to do so as owner of the Authority Sites;

39.1.2 of all claims made by a third party against either Party that are submitted to the Contractor and/or a Sub-Contractor in connection with this Contract;

39.1.3 of all claims made under any policy of insurance that the Contractor is required to maintain pursuant to Clause 33 (Insurances);

39.1.4 of all Disputes dealt with pursuant to the Dispute Resolution Procedure that arise during the Contract Period;

39.1.5 of all certification and/or authorised documentation relating to the attainment of Necessary Consents, third party quality standards and/or evidence of compliance with any specified DEFSTAN requirements; 

39.1.6 relating to hazardous substances pursuant to Clause 57 (Supply of Hazard Data); and
39.1.7 any of the Contractor owned Intellectual Property Rights, the Contractor’s use of Authority owned Intellectual Property Rights and records relating to applicable Third Party Intellectual Property Rights,
(the “Records”) and without prejudice to Clause 41 (Disclosure of Information) and Clause 46 (Intellectual Property Rights) make the Records available to be examined and if necessary, copied, by or on behalf of the Authority, as the Authority may reasonably require when requested upon reasonable notice.  

39.2 The Authority shall be entitled to disclose the Records set out in Clause 39.1 (The Contractor’s Records) to potential Follow-On Contractors as the Authority may reasonably require. 
39.3 The Records shall be retained for a period of at least six (6) years from:

39.3.1 the end of the Contract Period; or

39.3.2 the final payment,

whichever occurs latest.
40 Financial Management Information

40.1 Without prejudice to (and so far as the same does not conflict with) the Contractor’s obligations under the DRA and the SSCR, the Contractor shall, as a minimum:

40.1.1 report the Financial Management Information to the Authority as detailed in and in the format required in DEFCON 647 (Edition 09/13), Annex A;
40.1.2 provide the Financial Management Information to the Authority’s Representative:

(i) within twenty (20) Working Days after the Effective Date;

(ii) after a change that exceeds  two hundred and fifty thousand pounds (£250,000); and

(iii) at a frequency specified in DEFCON 647 (Edition 09/13) Annex A; and
40.1.3 retain the Financial Management Information and supporting financial records in accordance with Clause 39.3 (The Contractor’s Records).
41 Disclosure of Information

41.1 Subject to Clauses 41.4 to 41.8 (Disclosure of Information) and Clause 42 (QDC: Confidentiality of Single Source Contract Regulations Information), each Party:

41.1.1 shall treat in confidence all Information it receives from the other;

41.1.2 shall not disclose any of that Information to any third party without the prior written consent of the other Party, which consent shall not unreasonably be withheld, except that the Contractor may disclose Information in confidence, without prior consent, to such persons and to such extent as may be necessary for the performance of this Contract;  
41.1.3 shall not use any of that Information otherwise than for the purpose of this Contract; and

41.1.4 shall not copy any of that Information except to the extent necessary for the purpose of exercising its rights of use and disclosure under this Contract.

41.2 The Contractor shall take all reasonable precautions necessary to ensure that all Information disclosed to the Contractor by or on behalf of the Authority under or in connection with this Contract:

41.2.1 is disclosed to its employees and Sub-Contractors, only to the extent necessary for the performance of this Contract ; and

41.2.2 is treated in confidence by them and not disclosed except with prior written consent or used otherwise than for the purpose of performing work or having work performed for the Authority under this Contract or any Sub-Contract.
41.3 The Contractor shall ensure that his employees and Sub-Contractors are aware of his arrangements for discharging the obligations at Clauses 41.1 and 41.2 (Disclosure of Information) before they receive Information and take such steps as may be reasonably practical to enforce such arrangements.

41.4 Clauses 41.1 and 41.2 (Disclosure of Information) shall not apply to any Information to the extent that either Party:

41.4.1 exercises rights of use or disclosure granted otherwise than in consequence of, or under, this Contract;

41.4.2 has the right to use or disclose the Information in accordance with other conditions of this Contract; or  
41.4.3 can show:

(i) that the Information was or has become published or publicly available for use otherwise than in breach of any provision of this Contract or any other agreement between the Parties;

(ii) that the Information was already known to it (without restrictions on disclosure or use) prior to it receiving it under or in connection with this Contract;

(iii) that the Information was received without restriction on further disclosure from a third party who lawfully acquired it and who is himself under no obligation restricting its disclosure; or

(iv) from its records that the same information was derived independently of that received under or in connection with this Contract;

provided the relationship to any other Information is not revealed.
41.5 Neither Party shall be in breach of this Clause 41 (Disclosure of Information) where it can show that any disclosure of Information was made solely and to the extent necessary to comply with a statutory, judicial or parliamentary obligation. Where such a disclosure is made, the Party making the disclosure shall ensure that the recipient of the Information is made aware of and asked to respect its confidentiality. Such disclosure shall in no way diminish the obligations of the Parties under this Clause 41 (Disclosure of Information).

41.6 The Authority may disclose the Information:

41.6.1 on a confidential basis to any Central Government Body for any proper purpose of the Authority or of the relevant central government body, which shall include: disclosure to the Cabinet Office and/or HM Treasury for the purpose of ensuring effective cross-Government procurement processes, including value for money and related purposes;

41.6.2 to Parliament and Parliamentary Committees or if required by any Parliamentary reporting requirement;

41.6.3 to the extent that the Authority (acting reasonably) deems disclosure necessary or appropriate:

(i) in the course of carrying out its public functions; and/or 

(ii) in the case of any Key Deliverables and/or Required Items, for the facilitation of any
(iii) engagement by any TAF Member in the Tactical Architecture Forum or to any other Third Party provided always that where the Contractor has requested that the Authority should seek to obtain a non – disclosure agreement in relation to such disclosure to a TAF Member or to such other Third Party, the Authority shall use all reasonable endeavours to procure that the relevant TAF Member or such other Third Party (as the case may be) has entered into a non-disclosure agreement in favour of the Contractor in substantially similar terms to the Non-Disclosure Agreement in the Agreed Form, provided always that if the Authority is unable to procure the entry into such Non-Disclosure Agreement, then such Information shall not be disclosed to the relevant TAF Member or to other Third Party;

41.6.4 on a confidential basis to a professional adviser, consultant or other person engaged by any Central Government Body and/or the Authority (including benchmarking organisation) for any purpose relating to or connected with this Contract;

41.6.5 on a confidential basis for the purpose of the exercise of its rights under this Contract; or

41.6.6 on a confidential basis to a proposed body in connection with any assignment, novation or disposal of any of its rights, obligations or liabilities under this Contract;

and for the purposes of the foregoing, references to disclosure on a confidential basis shall mean disclosure subject to a confidentiality agreement or arrangement containing terms no less stringent than those placed on the Authority under this Clause 41 (Disclosure of Information).

41.7 Before sharing any Information in accordance with Clause 41.6 (Disclosure of Information), the Authority may redact the Information. Any decision to redact information made by the Authority shall be final.

41.8 The Authority shall not be in breach of the Contract where it can show that any disclosure of Information is made solely and to the extent necessary to comply with the FOI Act or the Environmental Information Regulations 2004 (“the Regulations”). To the extent permitted by the time for compliance under the FOI Act or the Regulations, the Authority shall consult the Contractor where the Authority is considering the disclosure of Information under the FOI Act or the Regulations and, in any event, shall provide prior notification to the Contractor of any decision to disclose the Information. The Contractor acknowledges and accepts that its representations on disclosure during consultation may not be determinative and that the decision whether to disclose Information in order to comply with the FOI Act or the Regulations is a matter in which the Authority shall exercise its own discretion, subject always to the provisions of the Act or the Regulations. For the avoidance of doubt, nothing in this Clause 41.8 (Disclosure of Information) shall affect the Contractor’s rights at law.

41.9 Nothing in this Clause 41 (Disclosure of Information) shall affect the Parties' obligations of confidentiality where information is disclosed orally in confidence.

Controlled Information

41.10 This Clause 41.10 (Controlled Information) and Clauses 41.11 to 41.13 (Controlled Information) (inclusive) shall apply in respect of any Controlled Information communicated to and/or held by the Contractor, in addition to and notwithstanding Clauses 41.1 to 41.9 (Disclosure of Information) (inclusive), or any other confidentiality Clause of this Contract.

41.11 The Contractor shall:

41.11.1 hold the Controlled Information and not use it other than for the purpose of discharging its obligations under this Contract;

41.11.2 not copy the Controlled Information except as strictly necessary for the purpose of discharging its obligations under this Contract;

41.11.3 not disclose the Controlled Information to any third party unless so authorised in writing beforehand by the Authority;

41.11.4 protect the Controlled Information diligently against unauthorised access and against loss; and

41.11.5 act diligently to ensure that:

(i) Controlled Information is disclosed to its employees only to the extent necessary for the purpose of discharging its obligations under this Contract; and

(ii) employees to whom Controlled Information is disclosed are made aware of and required to comply with the terms of these Clauses 41.10 to 41.13 (Controlled Information) (inclusive).

41.12 Where Controlled Information is provided to the Contractor, it shall:

41.12.1 compile a register of that Controlled Information, which shall include an explicit description of the Controlled Information, a record of the number of copies made and a record of all access to the Controlled Information including access to any copies of the Controlled Information;

41.12.2 maintain such register for the duration of this Contract and for two (2) Years following expiry or earlier termination of this Contract in accordance with its terms;

41.12.3 make such register of access available to the Authority upon reasonable notice for inspection and audit for so long as it is required to be maintained under Clause 41.12.2 (Controlled Information); and

41.12.4 on expiry or earlier termination of this Contract in accordance with its terms, return to the Authority all original and duplicate copies of the Controlled Information, or else at the Authority’s option destroy these copies and provide a certificate of destruction to the Authority.

41.13 Nothing in these Clauses 41.10 to 41.13 (Controlled Information) (inclusive) shall diminish or extinguish any right of the Contractor to copy, use or disclose any information that is not Controlled Information to the extent that it can show:

41.13.1 that the information concerned was or has become published or publicly available for use without breach of any provision of this Contract or any other agreement between the Parties;

41.13.2 that such information was already known to it (without restrictions on disclosure or use) prior to receiving it under or in connection with this Contract;

41.13.3 that the information concerned was lawfully provided by a third party without restriction on use or further disclosure; or

41.13.4 from its records, that such information was derived independently of the Controlled Information,

to the extent that copying, use or disclosure of such other information shall not disclose its relationship to any Controlled Information. 

Publicity and Communications with the Media

41.14 The Contractor shall not by itself, its employees or agents (and shall ensure that its Sub-Contractors shall not):

41.14.1 communicate with representatives of the press, television, radio or other communications media on any matter concerning the provision of the Contractor Deliverables or this Contract; 

41.14.2 photograph or film in or upon any Authority Sites;  
41.14.3 erect or exhibit on any part of the Authority Sites any signs or trade boards; or

41.14.4 exhibit or attach to any part of the Authority Sites any notice or advertisement,

unless: 
(i) the Authority has given its prior written consent; or 
(ii) as otherwise required to comply with Legislation, provided always that the Contractor shall, to the extent reasonably practicable, notify the Authority in advance (and provide the Authority with a copy) of the relevant communication, sign, notice or material.

42 QDC: Confidentiality of Single Source Contract Regulations Information

42.1 In this Clause 42 (QDC: Confidentiality of Single Source Contract Regulations Information), the following words and expressions shall have the meaning given to them, except where the context requires a different meaning:

“Single Source Contract Regulations Information” and “SSCR Information” means any confidential information in any written or other tangible form, which relates to the contract disclosed by the Contractor to the Authority or obtained by the Authority, and being of a type specified in Regulation 56 (1) (but not including information described in Regulation 56 (3)(h) to (n)) of the Single Source Contract Regulations 2014 (“SSCR”), relating to this Contract. It shall not include information that:

42.1.1 is or becomes generally available to the public other than as a result of its disclosure by the Authority or a Central Government Body, or the professional advisors or consultants of the Authority, in breach of the provisions of this Contract, the Defence Reform Act 2014 (“DRA”), the SSCR or of any other obligation of confidence owed to the Party to whom the information relates;

42.1.2 was, is or becomes available to the Authority on a non-confidential basis from a person who, to the Authority's knowledge, is not bound by a confidentiality agreement with the Contractor or otherwise prohibited from disclosing the information to the Authority;

42.1.3 was lawfully in the possession of the Authority before the information was disclosed to it by the Contractor; or

42.1.4 the Parties agree in writing is not confidential or may be disclosed.

42.2 The Authority shall keep SSCR Information confidential and, except with the prior written consent of the Contractor, shall not disclose or make available the SSCR Information in whole or in part to any person, except as expressly permitted by this Clause 42 (QDC: Confidentiality of Single Source Contract Regulations Information).

42.3 The Authority may disclose the SSCR Information in all circumstances which would be permitted disclosures under section 5(1) of Schedule 5 of the DRA.

42.4 Where the Authority discloses SSCR Information to any Central Government Body under Clause 42.3 (QDC: Confidentiality of Single Source Contract Regulations Information), the Authority shall ensure that the recipient of the SSCR Information is made aware of and asked to respect its confidentiality.

42.5 Where the Authority discloses SSCR Information to its professional advisors or consultants under Clause 42.3 (QDC: Confidentiality of Single Source Contract Regulations Information), the Authority shall inform them of the confidential nature of the SSCR Information before disclosure and shall obtain from them enforceable obligations to keep the SSCR Information confidential in terms at least as extensive and binding on them as the terms of this Clause 42 (QDC: Confidentiality of Single Source Contract Regulations Information) are on the Authority.

42.6 To the extent permitted by the time for compliance under the FOI Act, the Authority shall consult the Contractor where the Authority is considering the disclosure of SSCR Information under the FOI Act, and, in any event, shall provide prior notification to the Contractor of any decision to disclose the SSCR Information. The Contractor acknowledges and accepts that its representations on disclosure during consultation may not be determinative and that the decision whether to disclose SSCR Information in order to comply with the FOI Act is a matter in which the Authority shall exercise its own discretion, subject always to the provisions of the FOI Act. For the avoidance of doubt, nothing in this Clause 42 (QDC: Confidentiality of Single Source Contract Regulations Information) shall affect the Contractor’s rights at law. 

42.7 If, for the purposes of this Contract, the Contractor enters into a Sub-Contract which it has assessed to be a Qualifying Sub-contract for the purpose of the DRA and SSCR, it shall include in that Sub-Contract the terms set out in the Appendix to DEFCON 804 (Edition 03/15) (inserting relevant party names and/or definitions where appropriate).

42.8 The obligations set out in this Clause 42 (QDC: Confidentiality of Single Source Contract Regulations Information) shall be the Authority’s sole contractual obligations of confidentiality regarding the SSCR Information. Any other provision of this Contract relating to the confidentiality of information provided under or in connection with this Contract, including but not limited to Clause 41 (Disclosure of Information), shall be construed in such a way as to exclude the SSCR Information from their application.

42.9 Nothing in this Clause 42 (QDC: Confidentiality of Single Source Contract Regulations Information) shall affect the Authority’s obligations of confidentiality where information is disclosed orally in confidence.
42.10 The Contractor shall notify the Authority if, at any time, it considers (acting reasonably) that any of the information contained within any Key Deliverable and/or Required Item constitutes SSCR Information and shall identify which part (or parts) constitutes such information.
43 Transparency

43.1 Notwithstanding any other term of this Contract, the Contractor understands that the Authority may publish the Transparency Information to the general public. The Contractor shall assist and cooperate with the Authority to enable the Authority to publish the Transparency Information.

43.2 Before publishing the Transparency Information to the general public in accordance with Clause 43.1 (Transparency), the Authority shall redact any information that would be exempt from disclosure if it was the subject of a request for information under the FOI Act or the Environmental Information Regulations 2004 (“the Regulations”), including the Contractor Commercially Sensitive Information.

43.3 The Authority may consult with the Contractor before redacting any information from the Transparency Information in accordance with Clause 43.2 (Transparency). The Contractor acknowledges and accepts that its representations on redactions during consultation may not be determinative and that the decision whether to redact information is a matter in which the Authority shall exercise its own discretion, subject always to the provisions of the FOI Act or the Regulations.

43.4 For the avoidance of doubt, nothing in this Clause 43 (Transparency) shall affect the Contractor’s rights at law.
43.5 Notwithstanding Clauses 43.1 to 43.4 (Transparency) inclusive, the Authority has obtained an exemption letter from DEF SY D/Def/SY/29/1/1 dated 25 July 2013 which results in non-publication of this Contract.
44 Accuracy of Information

44.1 The Contractor shall be responsible for the accuracy of all drawings, documentation and information supplied to the Authority by the Contractor in connection with the provision of the Contractor Deliverables.

45 Protection of Personal Data (Where Personal Data is not being processed on behalf of the Authority)
45.1 In the performance of this Contract, both Parties shall comply with their obligations as a Data Controller under the DPA.

45.2 If this Contract is amended to add a requirement for the Contractor to process Personal Data on behalf of the Authority, then DEFCON 532B (Edition 02/17) shall be included in this Contract.
PART 7 -  INTELLECTUAL PROPERTY RIGHTS  

46 Intellectual Property Rights
46.1 The Parties shall comply with their respective rights and obligations in Clause 32A (IPR Indemnities) and  Schedule 14 (IPR).
PART 8 -  SECURITY PROVISIONS

47 Security – Secret Matters

47.1 In this Clause 47 (Security – Secret Matters):

47.1.1 “Secret Matter” means any matter connected with this Contract, or its performance which is designated by the Authority in the Security Aspects Letter or otherwise in writing as 'Top Secret' or 'Secret', and shall include any information concerning the content of such matter and anything which contains or may reveal that matter; 

47.1.2 “Employee” shall include any person who is an employee or director of the Contractor or who occupies the position of a director of the Contractor, by whatever title given; and
47.1.3 “Security Policy” has the meaning given it in Schedule 1 (Definitions and Acronyms)
Official Secrets Acts

47.2 The Contractor shall:

47.2.1 take all reasonable steps to ensure that all Employees engaged on any work in connection with this Contract have notice that the Official Secrets Acts 1911-1989 apply to them and will continue so to apply after the completion or termination of this Contract; and

47.2.2 if directed by the Authority, ensure that any Employee shall sign a statement acknowledging that, both during the term of this Contract and after its completion or termination, he is bound by the Official Secrets Acts 1911-1989 (and where applicable by any other legislation).

Security Measures

47.3 Unless it has the written authorisation of the Authority to do otherwise, neither the Contractor nor any of his Employees shall, either before or after the completion or termination of this Contract, do or permit to be done anything which they know or ought reasonably to know may result in Secret Matter being disclosed to or acquired by a person in any of the following categories:

47.3.1 who is not a British citizen;

47.3.2 who does not hold the appropriate authority for access to the protected matter;

47.3.3 in respect of whom the Authority has notified the Contractor in writing that the Secret Matter shall not be disclosed to or acquired by that person;

47.3.4 who is not an Employee of the Contractor; or
47.3.5 who is an Employee of the Contractor and has no need to know the information for the proper performance of this Contract.

47.4 Unless it has the written authorisation of the Authority to do otherwise, the Contractor and his Employees shall, both before and after the completion or termination of this Contract, take all reasonable steps to ensure that:

47.4.1 no photograph of, or pertaining to, any Secret Matter shall be taken and no copy of or extract from any Secret Matter shall be made except to the extent necessary for the proper performance of this Contract; and
47.4.2 any Secret Matter is at all times strictly safeguarded in accordance with the Security Policy (as amended from time to time) and, upon request, is delivered up to the Authority who shall be entitled to retain it.

A decision of the Authority on the question of whether the Contractor has taken or is taking reasonable steps as required by this Clause 47 (Security – Secret Matters) shall be final and conclusive.

47.5 The Contractor shall:

47.5.1 provide to the Authority:

(i) upon request, such records giving particulars of those Employees who have had, at any time, access to any Secret Matter that is required to be kept in accordance with Clause 47.4.2 (Security – Secret Matters);

(ii) upon request, such information as the Authority may from time to time require so as to be satisfied that the Contractor and its Employees are complying with his obligations under this Clause 47 (Security – Secret Matters), including the measures taken or proposed by the Contractor so as to comply with its obligations and to prevent any breach of them; and

(iii) full particulars of any failure by the Contractor and its Employees to comply with any obligations relating to any Secret Matter arising under this Clause 47 (Security – Secret Matters) immediately upon such failure becoming apparent; and

47.5.2 ensure that, for the purpose of checking the Contractor’s compliance with the obligation in Clause 47.4.2 (Security – Secret Matters), a representative of the Authority shall be entitled at any time to enter and inspect any premises used by the Contractor which are in any way connected with this Contract and inspect any document or thing in any such premises, which is being used or made for the purposes of this Contract.  Such representative shall be entitled to all such information as he may reasonably require.

47.6 If at any time either before or after the completion or termination of this Contract, the Contractor or any of its Employees discovers or suspects that an unauthorised person is seeking or has sought to obtain information directly or indirectly concerning any Secret Matter, the Contractor shall forthwith inform the Authority of the matter with full particulars thereof.
Sub-Contracts

47.7 If the Contractor proposes to make a Sub-Contract which will involve the disclosure of Secret Matter to the Sub-Contractor, the Contractor shall:

47.7.1 submit for approval of the Authority the name of the proposed Sub-Contractor, a statement of the work to be carried out and any other details known to the Contractor which the Authority shall reasonably require;

47.7.2 incorporate into the Sub-Contract the terms of the Appendix to DEFCON 659A (Edition 02/17) and such secrecy and security obligations as the Authority shall direct.  In the appendix “Agreement” shall mean the “Sub-Contract”, “First Party” shall mean “the Contractor” and “Second Party” shall mean the “Sub-Contractor”; and
47.7.3 inform the Authority immediately it becomes aware of any breach by the Sub-Contractor of any secrecy or security obligation and, if requested to do so by the Authority, terminate the Sub-Contract.

Termination

47.8 The Authority shall be entitled to terminate this Contract immediately if:

47.8.1 the Contractor is in breach of any obligation under this Clause 47 (Security – Secret Matters); or

47.8.2 the Contractor is in breach of any secrecy or security obligation imposed by any other contract with the Crown;

where the Authority considers that the circumstances of the breach jeopardise the secrecy or security of the Secret Matter.
Acknowledgement by the Contractor
47.9 By entering into this Contract, the Contractor confirms that: 
47.9.1 it has received the Security Aspects Letter;
47.9.2 the Secret Matter has been brought to the attention of the person directly responsible for the security of this Contract; 

47.9.3 the nature and details of the Secret Matter are understood; and

47.9.4 measures will be taken to safeguard the Secret Matter in accordance with the requirements of this Clause 47 (Security – Secret Matters).
Submission of Security Information
47.10 The Contractor shall submit all information required to be submitted under this Clause 47 (Security – Secret Matters) to: 

Directorate of Defence Security

Scientific, Technical and Industrial Security

6th Floor, Zone D

Main Building

Whitehall

SW1A 2HB

or such other address as may be notified in writing by the Authority to the Contractor from time to time.
48 Personnel Security

48.1 The Contractor shall ensure that the Contractor’s and Sub-Contractors’ staff and employees shall make themselves familiar with and at all times shall conduct themselves in accordance with any rules and regulations as issued from time to time by the Authority in relation to the relevant Authority Site.

48.2 The Authority reserves the right to refuse access to, or remove anyone from any Authority Site who fails to comply with the applicable rules and regulations.

48.3 Should an Employee of the Contractor or a Sub-Contractor be reasonably refused access to, or be removed from an Authority Site for failure to comply with applicable rules and regulations, the Contractor shall not be relieved from its obligations to provide the Contractor Deliverables in full.

Security Clearance

48.4 The Contractor shall be responsible for ensuring that each Employee holds and maintains a valid security clearance up to and including “Secret” level at all times during their employment or engagement in connection with this Contract.
Admission to Authority Sites

48.5 The Contractor shall provide the Authority with details of each Employee and any other details the Authority may require, together with details of the Authority Site to which access is required and the capacity in which such person is concerned with the provision of the Contractor Deliverables. 

48.6 The Authority shall issue a pass for all Employees who are security cleared to an appropriate level for the Authority Site pursuant to Clause 48.4 (Security Clearance) on or before such person is intended to enter onto an Authority Site in connection with the provision of the Contractor Deliverables.  Passes shall remain the property of the Authority and the Contractor shall ensure that passes shall be surrendered on demand or on termination or expiry of this Contract.

48.7 A person not in possession of a pass who is required by the Contractor or any Sub-Contractor to attend an Authority Site to provide emergency reactive services shall be allowed temporary admission to the Authority Site if the Contractor shall, or shall secure that any Sub-Contractor shall, ensure that such individual is accompanied at all times whilst on the Authority Site by a member of the Contractor or Sub-Contractor's staff who has been issued with a pass pursuant to Clause 48.4 (Security Clearance).

48.8 Whilst engaged at the Authority's Sites the Contractor shall, and shall procure that any Sub-Contractor shall, ensure that all Employees and other accompanied emergency reactive workers pursuant to Clause 48.7 (Admission to Authority Sites) comply with the Authority’s policies (as notified to the Contractor from time to time) relating to the conduct of staff and security arrangements.

48.9 Notwithstanding the provisions of Clauses 48.5 to 48.7 (Admission to Authority Sites) (inclusive), the Authority may refuse any person admission to an Authority Site or require the removal of any person from an Authority Site:

48.9.1 if such person is not in possession of a pass pursuant to Clause 48.6 (Admission to Authority Sites) or is not an accompanied emergency reactive worker pursuant to Clause 48.7 (Admission to Authority Sites); and/or

48.9.2 if such person, in the Authority's opinion, represents a risk to themselves or an Authority Related Party or property and the Authority has given written notice to the Contractor’s Representative to this effect; and/or

48.9.3 if the Authority has reasonable grounds for considering that the presence or conduct of such person at the Authority Site is undesirable and the Authority has given written notice to the Contractor’s Representative to this effect; and/or

48.9.4 for any other reason. 

48.10 The Authority's decision on any matter arising under Clause 48.9 (Admission to Authority Sites) shall be final and conclusive.

48.11 If any person is refused admission to an Authority Site or is removed from an Authority Site pursuant to Clause 48.9.4 (Admission to Authority Sites), then the Authority shall give the Contractor such relief from its obligations in respect of those Contractor Deliverables in which such person is or would have been engaged for a reasonable period to allow the Contractor or any Sub-Contractor to make alternative arrangements to replace the person whose admission has been refused or whose removal has been requested.
48A
Personnel Security at the JPO Facility 

48A.1
The Contractor shall ensure that the Contractor’s and Sub-Contractors’ staff and employees shall make themselves familiar with, and at all times shall conduct themselves in accordance with, any rules and regulations as issued from time to time by the Authority in relation to the JPO Facility.

48A.2
The Authority reserves the right to require the Contractor to refuse access to, or remove anyone from, the JPO Facility who fails to comply with the applicable rules and regulations.

48A.3
Should an Employee of the Contractor or a Sub-Contractor be reasonably refused access to, or be removed from, the JPO Facility for failure to comply with applicable rules and regulations, the Contractor shall not be relieved from its obligations to provide the Contractor Deliverables in full.

Admission to the JPO Facility

48A.4
The Contractor shall provide the Authority with details of each Employee and any other details the Authority may require and the capacity in which such person is concerned with the provision of the Contractor Deliverables at the JPO Facility.  

48A.5
The Contractor shall issue a pass for all Employees who are security cleared to an appropriate level for the JPO Facility as required by and pursuant to Clause 48.4 (Security Clearance) on or before such person is intended to enter onto the JPO Facility in connection with the provision of the Contractor Deliverables.  Passes shall remain the property of the Contractor and the Contractor shall ensure that passes shall be surrendered on demand or on termination or expiry of this Contract.

48A.6
A person not in possession of a pass who is required by the Contractor or any Sub-Contractor to attend the JPO Facility to provide emergency reactive services shall be allowed temporary admission to the JPO Facility if the Contractor shall, or shall procure that any Sub-Contractor shall, ensure that such individual is accompanied at all times whilst on the JPO Facility by a member of the Contractor or Sub-Contractor's staff who has been issued with a pass as required by and pursuant to Clause 48.4 (Security Clearance).

48A.7
Whilst engaged at the JPO Facility the Contractor shall, and shall procure that any Sub-Contractor shall, ensure that all Employees and other accompanied emergency reactive workers pursuant to Clause 48A.6 (Admission to the JPO Facility) comply with the Authority’s policies (as notified to the Contractor from time to time) relating to the conduct of staff and security arrangements.

48A.8
Notwithstanding the provisions of Clauses 48A.4 to 48A.6 (inclusive) (Admission to the JPO Facility), the Authority may require the Contractor to refuse any person admission to the JPO Facility or require the removal of any person from the JPO Facility:

48A.8.1
if such person is not in possession of a pass pursuant to Clause 48A.5 or is not an accompanied emergency reactive worker pursuant to Clause 48A.6; and/or

48A.8.2
if such person, in the Authority's opinion, represents a risk to themselves, an Authority Related Party and/or any agents subcontractors or invitees of the Authority or property and the Authority has given written notice to the Contractor’s Representative to this effect; and/or

48A.8.3
if the Authority has reasonable grounds for considering that the presence or conduct of such person at the JPO Facility is undesirable and the Authority has given written notice to the Contractor’s Representative to this effect; and/or

48A.8.4
for any other reason.

48A.9
The Authority's decision on any matter arising under Clause 48A.8 shall be final and conclusive.

48A.10
If any person is refused admission to the JPO Facility or is removed from the JPO Facility pursuant to Clause 48A.8.4, then the Authority shall give the Contractor such relief from its obligations in respect of those Contractor Deliverables in which such person is or would have been engaged for a reasonable period to allow the Contractor or any Sub-Contractor to make alternative arrangements to replace the person whose admission has been refused or whose removal has been requested.
49 Co-operation for Security Investigation

49.1 The Contractor shall, and shall procure that each Sub-Contractor shall, notify the Authority’s Representative immediately it becomes aware that an Employee or an accompanied emergency reactive worker pursuant to Clause 48.7 (Admission to Authority Sites) has breached Clause 47 (Security – Secret Matters) and/or Clause 48 (Personnel Security).

49.2 The Contractor shall, and shall procure that its Sub-Contractors shall, give reasonable assistance to the Authority’s Representative and/or any other representative or adviser of the Authority for the purposes of carrying out any investigation that the Authority undertakes (acting reasonably). 

PART 9 -  SITE ISSUES
50 Access to the Contractor’s Premises

Authority's Monitoring and Inspection Rights

50.1 Without prejudice to the other provisions of this Contract (including Schedule 2 (Statement of Requirements), Annex 1 (System Agile Process) to Schedule 4 (Assurance Process), Schedule 6 (Incentivisation) and Schedule 22 (Preparation of the Agreed Price Calculation)), the Contractor shall ensure that the Authority and the representatives of the Authority shall have the right at all reasonable times and on reasonable notice (but not so as to materially delay or impede the progress of the provision of the Contractor Deliverables):

50.1.1 to enter any of the Contractor’s Premises in order to inspect the state and progress of the provision of the Contractor Deliverables (and to ascertain whether the Contractor Deliverables are being properly provided in accordance with this Contract) and to monitor compliance by the Contractor with its obligations under this Contract; and

50.1.2 subject to obtaining the consent of the relevant Sub-Contractor, manufacturer or supplier (which the Contractor shall use all reasonable endeavours to obtain), to visit any property, site or workshop other than the Contractor’s Premises where materials, plant or equipment are being manufactured, prepared or stored for use in connection with this Contract (for the purposes of general inspection and of attending any test or investigation being carried out), or any property other than the Contractor’s Premises used by the Contractor as training or workshop facilities or as a place where work is being prepared or materials are being obtained in relation to this Contract.

50.2 The Contractor shall provide and shall ensure the Sub-Contractors provide to the Authority and the representatives of the Authority (in each case without any additional cost to the Authority) for the purposes of Clause 50.1 (Authority’s Monitoring and Inspection Rights):  
50.2.1 all reasonable access to premises and such accommodation and facilities for representatives of the Authority as the Authority may reasonably require (provided that all accommodation shall be adequately furnished, lit, heated and ventilated and shall include suitable cloakroom and communication facilities) for an agreed reasonable period; and

50.2.2 that satisfactory facilities are made available and that reasonable assistance is given to representatives of the Authority,

subject to the Contractor’s and any Sub-Contractors' operations not being adversely affected.

Authority's Conduct on the Contractor Sites

50.3 In exercising any right under Clause 50.1 (Authority’s Monitoring and Inspection Rights), the Authority shall comply with all relevant safety procedures (which shall include any relevant health and safety plans), the Contractor’s site rules from time to time and any reasonable directions with regard to site safety that may be issued by or on behalf of the Contractor from time to time. 

50.4 The Authority shall indemnify the Contractor for any material damage caused by it to the Contractor’s Premises whilst exercising any right under this Clause 50 (Authority’s Monitoring and Inspection Rights).
51 Authority Sites 

The Contractor’s Rights over Authority Sites

51.1 During the term of this Contract, the Authority shall afford the following rights to the Contractor and Contractor Related Parties solely for the purpose of the provision of the Contractor Deliverables:

51.1.1 a non-exclusive licence to enter and remain upon those parts of the Authority Sites that the Contractor and/or any Contractor Related Party requires access to; and

51.1.2 such non-exclusive rights of access to and egress from the Authority Sites as are necessary for the Contractor and/or Contractor Related Parties to perform their obligations and exercise their rights under this Contract or their relevant contracts and in particular for the purposes of providing the Contractor Deliverables, provided that such routes may be varied by the Authority to such alternative routes as the Authority may reasonably specify from time to time if such variation does not have a material adverse effect on the provision of the Contractor Deliverables; and

51.1.3 use of services and utilities including water, waste water, gas, electricity, telephone and other services serving the Authority Sites as specified in Schedule 7 (Authority Obligations),

provided that: 

(i) the rights shall not in any circumstances entitle the Contractor or any Contractor Related Party to exclusive occupancy or exclusive possession of any part of the Authority Sites (save as may be required by the Contractor and approved by the Authority (such approval not to be unreasonably withheld or delayed) in order to comply with relevant health and safety legislation) on a temporary basis; and

(ii) the Contractor and Contractor Related Parties do not cause any material disruption to the operations or activities carried out by the Authority on or at the Authority Sites or any of the Authority's legal duties or other functions.

The Contractor’s Conduct on Authority Sites

51.2 The Contractor shall, and/or shall procure, that in providing the Contractor Deliverables at the Authority Sites it and/or any Contractor Related Party shall: 

51.2.1 not act or omit to act in any way which shall give rise to a right for any person to obtain title to or any right or interest over an Authority Site or any part of it (save in accordance with the terms of this Contract); 

51.2.2 not use or occupy the Authority Sites for any purpose other than the provision of the Contractor Deliverables; 

51.2.3 not deposit or manufacture on the Authority Sites any materials which are not required for the provision of the Contractor Deliverables; 

51.2.4 not store materials or park vehicles in the immediate external vicinity of the boundaries of the Authority Sites other than for reasonable periods necessary for loading and unloading; 

51.2.5 not discharge any oil, grease or deleterious, dangerous, poisonous, explosive or radioactive matter from the Authority Sites into any rivers or any ditches or conduits on the Authority Sites and/or any Adjoining Property and not permit or suffer the blockage of any of such rivers, ditches and conduits by reason of anything done or omitted on the Authority Sites by the Contractor or Contractor Related Parties, and shall, subject to the Authority’s obligations in Schedule 7 (Authority Obligations), comply at the Contractor’s expense with any requirements of the Environment Agency or any other Relevant Authority which are required to remedy the breach of this Clause 51.2.5 (The Contractor’s Conduct on Authority Sites). The Authority shall allow the Contractor access to environmental systems for inspection to confirm they meet the necessary standards; 

51.2.6 procure that those parts of such Authority Site which are from time to time occupied by the Contractor and/or Contractor Related Parties for the purpose of carrying out the provision of the Contractor Deliverables are maintained in a clean and tidy state so far as practicable having regard to the nature of the Contractor Deliverables; and
51.2.7 not without the written consent of the Authority's Representative (not to be unreasonably withheld or delayed) erect any temporary structure.
51A
JPO Facility
The Authority’s Rights at the JPO Facility

51A.1
During the term of this Contract, the Contractor shall afford the following rights to the Authority, Authority Related Parties and/or any agents subcontractors or invitees of the Authority and Authority Related Parties solely for the purpose of this Contract and/or in pursuance of any contract arising from or associated with this Contract:

51A.1.1
a non-exclusive licence to enter and remain upon the JPO Facility; and

51A.1.2
such non-exclusive rights of access to and egress from the JPO Facility as are necessary for the Authority and/or Authority Related Parties and/or any agents subcontractors or invitees of the Authority and Authority Related Parties to perform their obligations and exercise their rights under this Contract and/or any other contract arising from or associated with  this Contract or their relevant contracts, provided that such routes may be varied by the Contractor to such alternative routes as the Contractor may reasonably specify from time to time if such variation does not have a material adverse effect on the ability of the Authority and/or Authority Related Parties and/or any agents subcontractors or invitees of the Authority and Authority Related Parties to perform their obligations and exercise their rights under this Contract and/or any other contract arising from or associated with  this Contract or their relevant contracts; and

51A.1.3
use of services and utilities including water, waste water, gas, electricity, telephone and other services serving the JPO Facility,

provided that: 

(i)
the rights shall not in any circumstances entitle the Authority or any Authority Related Party and/or any agents subcontractors or invitees of the Authority and Authority Related Parties to exclusive occupancy or exclusive possession of any part of the JPO Facility (save as may be required by the Authority and approved by the Contractor (such approval not to be unreasonably withheld or delayed) in order to comply with relevant health and safety legislation) on a temporary basis; and

(ii)
the Authority and Authority Related Parties and/or any agents subcontractors or invitees of the Authority and Authority Related Parties do not cause any material disruption to the operations or activities carried out by the Contractor on or at the JPO Facility.

The Contractor’s Conduct on the JPO Facility

51A.2
The Contractor shall, and/or shall procure, that in providing the Contractor Deliverables at the JPO Facility it and/or any Contractor Related Party shall: 

51A.2.1
not use or occupy the JPO Facility for any purpose other than the provision of the Contractor Deliverables; 

51A.2.2
not deposit or manufacture on the JPO Facility any materials which are not required for the provision of the Contractor Deliverables; 

51A.2.3
not store materials or park vehicles in the immediate external vicinity of the boundaries of the JPO Facility other than for reasonable periods necessary for loading and unloading; and
51A.2.4
not use at and/or discharge from the JPO Facility any oil, grease or deleterious, dangerous, poisonous, explosive or radioactive matter. 
52 The Contractor’s Property and Personnel at Government Establishments

Liability In Respect Of Damage To Government Property

52.1 Without prejudice to the provisions of Clause 59 (Issued Property), the Contractor shall, except as otherwise provided for in this Contract, make good or, at the option of the Authority, pay compensation for all damage occurring to any Government property (which includes land or buildings), occasioned by the Contractor, or by any Contractor’s Representative or Contractor Related Party, arising from his or their presence on a Government Establishment in connection with this Contract, provided that this Clause 52.1 (Liability In Respect Of Damage To Government Property) shall not apply to the extent that the Contractor is able to show that any such damage was not caused or contributed to by any circumstances within his or their reasonable control.

52.2 The total liability of the Contractor under Clause 52.1 (Liability In Respect Of Damage To Government Property) shall not exceed the amount of ten million pounds (£10,000,000) per incident or series of related incidents, unless the Contractor is, or should have been, able to recover or meet any such loss, damage or destruction under any Required Insurance.
52.3 Any liability of the Contractor arising under Clause 52.1 (Liability In Respect Of Damage To Government Property) as limited under Clause 52.2 (Liability In Respect Of Damage To Government Property) shall be disregarded for the purposes of calculating the limit of liability of the Contractor as referred to in Clause 32.4 (Indemnity and Warranties) and such amount shall be immediately payable to the Authority following a demand from the Authority.
The Contractor’s property

52.4 All property of the Contractor and Contractor Related Parties shall be at the risk of the Contractor whilst it is on any Government Establishment, and the Authority shall accept no liability for any loss or damage howsoever occurring to or caused by such property, except where any such loss or damage was caused or contributed to by any act, neglect or default of any Authority servant, agent or contractor then the Authority shall accept liability for such loss or damage to the extent to which such loss or damage is so caused or contributed to by such Authority servant, agent or contractor.
Transport Overseas 

52.5 Where the Contractor's representatives are required by the Contract to join or visit a Government Establishment overseas, transport between the United Kingdom and the place of duty (but excluding transport within the United Kingdom) shall be provided free of charge by the Authority whenever possible, normally by Royal Air Force or by MOD chartered aircraft. The Contractor shall make such arrangements through the Authority’s Representative. When such transport is not available within a reasonable time, or in circumstances where the Contractor wishes his representatives to accompany materiel for installation which he is to arrange to be delivered, the Contractor shall make his own transport arrangements. The Authority shall reimburse the Contractor's costs for such transport of his representatives on presentation of evidence supporting the use of alternative transport and of the costs involved. Transport of the representatives locally overseas which is necessary for the purposes of this Contract shall be provided wherever possible by the Authority and, where so provided, will be free of charge. 
Medical Treatment Overseas 

52.6 Out-patient medical treatment given to the Contractor's representatives by a medical officer at a Government Establishment overseas shall be free of charge. Treatment in an Authority hospital or medical centre, dental treatment, the provision of dentures or spectacles, conveyance to and from a hospital, medical centre or surgery not within the Government Establishment, and transportation of the Contractor's representatives back to the United Kingdom, or elsewhere, for medical reasons, shall be charged to the Contractor at the appropriate local rate.
Injuries, disease and dangerous occurrences

52.7 The Contractor shall report any injury, disease or dangerous occurrence at any Government Establishment arising out of the performance of this Contract, which is required to be reported under the Reporting of Injuries, Diseases and Dangerous Occurrences Regulations 1995 (“RIDDOR”) to the Officer in Charge of the relevant Government Establishment.  This would be in addition to any report, which the Contractor may be required to submit under RIDDOR to the relevant enforcing authority (e.g. Health and Safety Executive or Local Authority).
Dependants Of Contractor's Representatives 

52.8 No assistance from public funds, and no messing facilities, accommodation or transport overseas shall be provided for dependants or members of the families of the Contractor's representatives. Medical or necessary dental treatment may, however, be provided for dependants or members of families on repayment at current MOD rates. 

Provision Of Funds Overseas 

52.9 The Contractor shall, wherever possible, arrange for funds to be provided to his representatives overseas through normal banking channels (e.g. by travellers cheques). If banking or other suitable facilities are not available, the Authority shall, upon request by the Contractor and subject to any reasonable limitation required by the Contractor, make arrangements for payments, converted at the prevailing rate of exchange (where applicable), to be made by the Government Establishment to which the Contractor's representatives are attached. All such advances made by the Authority shall be recovered from the Contractor.
Health and safety hazard control

52.10 Without prejudice to the Contractor’s obligations under Clause 57 (Supply of Hazard Data), where the Contractor enters a Government Establishment for the purpose of providing the whole or any part of the Contractor Deliverables:

52.10.1 the Contractor shall notify the Officer in Charge or the site project liaison officer or overseeing officer nominated in this Contract of:

(i) any health and safety hazards associated with the delivery of that part of the Contractor Deliverable to be provided by it or Contractor Related Party;

(ii) any foreseeable risks to the health and safety of all persons associated with such hazards; and

(iii) any precautions to be taken by it as well as any precautions which, in its opinion, ought to be taken by the Authority, in order to control such risks;

52.10.2 the Authority shall notify the Contractor of:

(i) any health and safety hazards which may be encountered by the Contractor or any Contractor Related Party on the Government Establishment;

(ii) any foreseeable risks to the health and safety of the Contractor or any Contractor Related Party, associated with such hazards; and

(iii) any precautions to be taken by the Authority as well as any precautions which, in its opinion, ought to be taken by the Contractor, in order to control such risks;

52.10.3 the Contractor shall notify Contractor Related Party of and, where appropriate, provide adequate instruction in relation to:

(i) the hazards, risks and precautions notified it him to the Authority under Clause 52.10.1 (Health and safety hazard control);

(ii) the hazards, risks and precautions notified by the Authority to the Contractor under Clause 52.10.2 (Health and safety hazard control); and

(iii) the precautions which, in its opinion, ought to be taken by Contractor Related Party in order to control those risks;

52.10.4 the Contractor shall provide the Officer in Charge or the site project liaison officer or overseeing officer nominated in this Contract with:

(i) copies of those sections of its own and, where appropriate, Contractor Related Party’s safety policies which are relevant to the risks notified under Clause 52.10.1 (Health and safety hazard control);

(ii) copies of any related risk assessments; and

(iii) copies of any notifications and instructions issued by it to Contractor Related Party under Clause 52.10.3 (Health and safety hazard control); 

52.10.5 the Authority shall provide the Contractor with:

(i) copies of those sections of its own safety policies which are relevant to the risks notified under Clause 52.10.2 (Health and safety hazard control);

(ii) copies of any related risk assessments; and

(iii) copies of any notifications and instructions issued by it to its employees similar to those called for from the Contractor under Clause 52.10.3 (Health and safety hazard control); and

52.10.6 where the Contractor identifies a health and safety hazard associated with services provided by the Authority under Schedule 7 (Authority Obligations) the Contractor shall notify the Authority of the hazard and the risk to the Contractor’s or the Authority's personnel;

(i) the Authority shall implement any urgent temporary actions agreed by the Parties to rectify the hazard within five (5) Working Days; and
(ii) the Authority shall implement permanent changes to rectify the hazard as soon as practicable but no later than three (3) months from the notification in Clause 52.10.6 (Health and safety hazard control). 
PART 10 -  PEOPLE ISSUES

53 Transfer of Undertakings (Protection of Employment) (TUPE)
53.1 The Parties shall comply with their respective rights and obligations in Schedule 21 (Transfer Regulations).
54 Child Labour and Employment Law

54.1 The Contractor shall comply in all material respects with Child Labour Legislation and applicable employment legislation of those jurisdiction(s) where the Contract is being performed.

54.2 The Contractor agrees to take reasonable efforts to reflect this Clause 54 (Child Labour and Employment Law) in any Sub-Contract that it enters into to satisfy the requirements of this Contract and to require its Sub-Contractors to reflect this Clause 54 (Child Labour and Employment Law) in their Sub-Contracts that they enter into to satisfy the requirements of this Contract.

55 Equality
55.1 The Contractor shall not unlawfully discriminate either directly or indirectly on the grounds of age, disability, gender (including re-assignment), sex or sexual orientation, marital status (including civil partnerships), pregnancy and maternity, race, or religion or belief.

55.2 Without prejudice to the generality of the obligation in Clause 55.1 (Equality), the Contractor shall not unlawfully discriminate within the meaning and scope of the Equality Act 2010 (or any statutory modification or re-enactment thereof) or other relevant or equivalent legislation in the country where this Contract is being performed.

55.3 The Contractor agrees to take reasonable efforts to secure the observance of the provisions of this Clause 55 (Equality) by any of its employees, agents or other persons acting under its direction or control who are engaged in the performance of this Contract.

55.4 The Contractor agrees to take reasonable efforts to reflect this Clause 55  (Equality) in any Sub-Contract that it enters into to satisfy the requirements of this Contract and to require its Sub-Contractors to reflect this Clause 55 (Equality) in their Sub-Contracts that they enter into to satisfy the requirements of this Contract.
PART 11 -  ASSET RELATED PROVISIONS

56 Packaging (for Articles other than Munitions)
Definitions

56.1 For the purposes of this Clause 56 (Packaging (for Articles other than Munitions)):

56.1.1 "Packaging" when used as a verb shall mean the preparation of Articles for transportation, storage and delivery in accordance with this Contract. The term includes, as appropriate, cleaning and preservation processes, packing techniques and marking procedures.
56.1.2 "Packaging" when used as a noun shall mean the materials, and components, used for the preparation of the Articles for transportation, storage and delivery in accordance with this Contract.

56.1.3 "Packaging Design Authority" or “PDA” shall mean the organisation that is responsible for the design of the packaging, identified in Box 3 of DEFFORM 111 in the Agreed Form.

56.1.4 "Military Packager Approval Scheme" or “MPAS” shall mean a MOD sponsored scheme to certify military Packaging designers and register organisations, as capable of producing acceptable Services Packaging Instruction Sheet (“SPIS”) designs in accordance with Defence Standard (Def Stan) 81-41 (Part 4).

56.1.5 "Commercial Packaging" shall mean commercial Packaging for military use as described in Def Stan 81-41 (Part 1).

56.1.6 “Military Level Packaging”  or “MLP” shall mean Packaging that provides enhanced protection in accordance with Def Stan 81-41 (Part 1), beyond that which Commercial Packaging normally provides for the military supply chain.

56.1.7 “Military Packaging Level’’ or “MPL” shall have the meaning described in Def Stan 81-41 (Part 1).

56.1.8 “Primary Packaging Quantity” or “PPQ”, and Standard Family Specification (“SFS”) shall have the meaning as described in Def Stan 81-41 (Part 1).

56.1.9 “Robust” (Articles) shall mean Robust items as described in Def Stan 81-41 (Part 2).

56.1.10 “Dangerous Goods” shall mean those substances, preparations and articles that are capable of posing a risk to health, safety, property or the environment which are prohibited by regulation, or classified and authorised only under the conditions prescribed by the:

(i) Carriage of Dangerous Goods and Use of Transportable Pressure Equipment Regulations 2009 (“CDG”) (as amended 2011);
(ii) European Agreement Concerning the International Carriage of Dangerous Goods by Road (“ADR”);

(iii) Regulations Concerning the International Carriage of Dangerous Goods by Rail (“RID”);

(iv) International Maritime Dangerous Goods (“IMDG”) Code;

(v) International Civil Aviation Organisation (“ICAO”) Technical Instructions for the Safe Transport of Dangerous Goods by Air;

(vi) International Air Transport Association (“IATA”) Dangerous Goods Regulations.

56.1.11 “Safety Data Sheet” shall have the meaning as defined in the Registration, Evaluation, Authorisation and Restriction of Chemicals Regulations 2007 (“REACH”) (as amended).
Specifications for Packaging
56.2 General requirements for service Packaging, including details of UK and NATO MLP and Commercial Packaging descriptions, are contained in Def Stan 81-41 (Part 1) "Packaging of Defence Materiel". Def Stans, NATO Standardisation Agreements (“STANAGs”) and further information are available from the DStan internet site at: http://www.dstan.mod.uk/.

56.3 Unless specifically stated otherwise in the invitation to tender or this Contract, reference to any standard including Def Stans or STANAGs in any invitation to tender or Contract document means the edition and all amendments extant at the date of such tender or Contract.

56.4 In the event of conflict between this Contract and Def Stan 81-41, this Contract shall take precedence.

Responsibilities

56.5 Packaging responsibilities are as follows:

56.5.1 The Contractor shall be responsible for providing Packaging which fully complies with the requirements of this Contract.
56.5.2 The Authority shall indicate in this Contract or order raised against a framework agreement (where applicable) the standard or level of Packaging required for each Article, including the PPQ. If a standard or level of Packaging (including the PPQ) is not indicated in this Contract or order, the Contractor shall request such instructions from the Authority before proceeding further.

56.5.3 The Contractor shall ensure all relevant information necessary for the effective performance of this Contract is made available to all Sub-Contractors.

56.5.4 Where the Contractor or any of their Sub-Contractors have concerns relating to the appropriateness of the Packaging design and or MPL prior to manufacture or supply of the Articles they shall use DEFFORM 129B (Edition 12/13) to feedback these concerns to the Contractor or Authority, as appropriate.

56.5.5 Where the volumetric data of individual package designs is required to be compiled as part of the codification data set, the Contractor shall do so in accordance with DEFCON 117 (Edition 10/13).
Commercial Packaging
56.6 The Contractor shall supply Commercial Packaging meeting the standards and requirements of Def Stan 81-41 (Part 1). In addition the following requirements apply:
56.6.1 The Contractor shall provide Packaging which:
(i) will ensure that each Article may be transported and delivered to the consignee named in this Contract in an undamaged and serviceable condition; and
(ii) is labelled to enable the contents to be identified without need to breach the package; and
(iii) is compliant with statutory requirements and this Clause 56 (Packaging (for Articles other than Munitions)).
56.6.2 The Packaging used by the Contractor to supply identical or similar Articles to commercial customers or to the general public (i.e. point of sale packaging) will be acceptable, provided that it complies with the following criteria:
(i) reference in this Contract to a PPQ means the quantity of an Article to be contained in an individual package, which has been selected as being the most suitable for issue(s) to the ultimate user;
(ii) Robust Articles, which by their nature require minimal or no packaging for commercial deliveries, shall be regarded as "PPQ packages" and shall be marked in accordance with Clauses 56.13 (Package Labelling and Marking) to 56.16 (Consignment of Aggregated Packages). References to "PPQ packages" in subsequent text shall be taken to include Robust Articles; and
(iii) for ease of handling, transportation and delivery, packages which contain identical Articles may be bulked and overpacked, in accordance with Clauses 56.13 (Package Labelling and Marking) to 56.15 (Bar code marking).
Packaging Regulations for Dangerous Goods
56.7 The Contractor shall ascertain whether the Articles being supplied are, or contain, Dangerous Goods, and shall supply the Dangerous Goods in accordance with:
56.7.1 The Health and Safety At Work Act 1974 (as amended);
56.7.2 The Classification Hazard Information and Packaging for Supply Regulations (CHIP4) 2009 (as amended);
56.7.3 The REACH Regulations 2007 (as amended); and
56.7.4 The Classification, Labelling and Packaging Regulations (CLP) 2009 (as amended).
56.8 The Contractor shall package the Dangerous Goods as limited quantities, excepted quantities or similar derogations, for UK or worldwide shipment by all modes of transport in accordance with the regulations relating to the Dangerous Goods and:
56.8.1 The Safety Of Lives At Sea Regulations (SOLAS) 1974 (as amended); and
56.8.2 The Air Navigation Order.
56.9 As soon as possible, and in any event no later than one (1) month before delivery is due, the Contractor shall provide a Safety Data Sheet in respect of each Dangerous Good in accordance with the REACH Regulations 2007 (as amended) and the Health and Safety At Work Act 1974 (as amended).
UK Military or NATO Packaging
56.10 The Contractor shall comply with the requirements for the design of MLP which include Clauses 56.10 (UK Military or NATO Packaging) and 56.11 (Military Packaging Design Procedure) as follows:
56.10.1 Where there is a requirement to design UK or NATO MLP, the work shall be undertaken by an MPAS registered organisation, or one that although non-registered is able to demonstrate to the Authority that its quality systems and military package design expertise are of an equivalent standard.
Note 1: The MPAS certification (for individual designers) and registration (for organisations) scheme details are available from:
DES IMOC SCP Packaging
MOD Abbey Wood
Bristol, BS34 8JH
Tel. +44(0)30679-35353
DESIMOCSCP-Pkg@mod.uk
Note 2: The MPAS Documentation is also available on the DStan website
56.10.2 MLP shall be designed to comply with the relevant requirements of Def Stan 81-41, and be capable of meeting the appropriate test requirements of Def Stan 81-41 (Part 3). Packaging designs shall be prepared on a SPIS, in accordance with Def Stan 81-41 (Part 4).
56.10.3 The Contractor shall ensure a search of the SPIS index (the “SPIN”) is carried out to establish the SPIS status of each requirement (using DEFFORM 129a (Edition 02/16) ‘Application for Packaging Designs or their Status’).
56.10.4 New designs shall not be made where there is an existing usable SPIS, or one that may be easily modified.
56.10.5 Where there is a usable SFS, it shall be used in place of a SPIS design unless otherwise stated by this Contract. When an SFS is used or replaces a SPIS design, the Contractor shall upload this information on to SPIN in Adobe PDF.
56.10.6 All SPIS, new or modified (and associated documentation), shall, on completion, be uploaded by the Contractor on to SPIN. The format shall be Adobe PDF.
Manufacture of Packaging to a Military Packaging Level
56.10.7 Where it is necessary to use an existing SPIS design, the Contractor shall ensure the Packaging manufacturer is a registered organisation in accordance with Clause 56.10.1 (UK Military or NATO Packaging), or if un-registered, is compliant with MPAS ANNEX A Supplement (Code) M. The Contractor shall ensure, as far as possible, that the SPIS is up to date.
Intellectual Property Rights (IPR)
56.10.8 The documents supplied under Clause 56.10.6 (UK Military or NATO Packaging) shall be considered as a contract data requirement and be subject to the terms of DEFCON 15 (Edition 08/74) and DEFCON 21 (Edition 10/04).
Military Packaging Design Procedure
56.11 Unless otherwise stated in this Contract, one of the following procedures for the production of new or modified SPIS designs shall be applied:
56.11.1 If the Contractor or their Sub-Contractor is the PDA they shall:
(i) On receipt of instructions received from the Authority’s representative nominated in Box 2 of DEFFORM 111 in the Agreed Form, prepare the required package design in accordance with Clause 56.10 (UK Military or NATO Packaging). 
(ii) Where the Contractor or their Sub-Contractor is registered they shall, on completion of any design work, provide the Authority with the following documents electronically:
(A) a list of all SPIS which have been prepared or revised against this Contract; and
(B) a copy of all new/revised SPIS, complete with all continuation sheets and associated drawings, where applicable, to be uploaded onto SPIN.
(iii) Where the PDA is not a registered organisation, then they shall obtain approval for their design from a registered organisation before proceeding, then follow Clause 56.11.1(ii) (Military Packaging Design Procedure).
56.11.2 Where the Contractor or their Sub-Contractor is not the PDA and is un-registered, they shall not produce, modify or update SPIS designs. They shall obtain current SPIS design(s) from the Authority or a registered organisation before proceeding with manufacture of Packaging. To allow designs to be provided in ample time, they should apply for SPIS designs as soon as practicable.
56.11.3 Where the Contractor or their Sub-Contractor is un-registered and has been given authority to produce, modify, and update SPIS designs by this Contract, he shall obtain approval for their design from a registered organisation using DEFFORM 129a (Edition 02/16) before proceeding, then follow Clause 56.11.1(ii) (Military Packaging Design Procedure).
56.11.4 Where the Contractor or their Sub-Contractor is not a PDA but is registered, he shall follow Clauses 56.11.1(i) and 56.11.1(ii) (Military Packaging Design Procedure).
Tools
56.12 If Special Jigs and Tools etc., are required for the production of MLP, the Contractor shall obtain written approval from the Authority’s Representative before providing them.
Package Labelling and Marking
56.13 In addition to any marking required by international or national legislation or regulations, the following package labelling and marking requirements apply:
Labelling – General
56.13.1 If this Contract specifies UK or NATO MLP, labelling and marking of the packages shall be in accordance with Def Stan 81-41 (Part 6) and this Clause 56 (Packaging (for Articles other than Munitions)) as follows:
(i) Labels giving the mass of the package, in kilograms, shall be placed such that they may be clearly seen when the items are stacked during storage.
Marking – General
(ii) Each consignment package shall be marked with details as follows:
(A) name and address of consignor;
(B) name and address of consignee (as stated in this Contract or order);
(C) destination where it differs from the consignee's address, normally either:
1) delivery destination/address; or
2) transit destination, where delivery address is a point for aggregation/disaggregation and/or onward shipment elsewhere, e.g., railway station, where that mode of transport is used;
(D) [not used]; and
(E) if this Contract is subject to DEFCON 5J (Edition 18/11/16), the unique order identifiers and the CP&F Delivery Label / Form which shall be prepared in accordance with DEFFORM 129J (Edition 18/11/16).
(iii) If aggregated packages are used, their consignment marking and identification requirements are stated at Clause 56.16 (Consignment of Aggregated Packages).
Marking of Commercial Packaging
56.13.2 If this Contract specifies Commercial Packaging, an external surface of each PPQ package and each consignment package, if it contains identical PPQ packages, shall be marked, using details of the Articles as shown in this Contract schedule, to state the following:
(i) description of the Article;
(ii) the full thirteen digit NATO Stock Number (“NSN”);
(iii) the PPQ;
(iv) maker's part/catalogue, serial and/or batch number, as appropriate;
(v) the Contract and order number when applicable;
(vi) the words “Trade Package” in bold lettering, marked in blue in respect of trade packages, and black in respect of export trade packages;
(vii) shelf life of item where applicable;
(viii) for rubber items or items containing rubber, the quarter and year of vulcanisation or manufacture of the rubber product or component (marked in accordance with Def Stan 81-41);
(ix) any statutory hazard markings and any handling markings, including the mass of any package which exceeds three (3) kg gross; and
(x) any additional markings specified in this Contract.
Bar code marking
56.14 Bar code marking shall be applied to the external surface of each consignment package and to each PPQ package contained therein. The default symbology shall be as specified in Def Stan 81-41 (Part 6). As a minimum the following information shall be marked on packages:
56.14.1 the full 13-digit NSN;
56.14.2 denomination of quantity (“D of Q”);
56.14.3 actual quantity (quantity in package);
56.14.4 manufacturer's serial number and/or batch number, if one has been allocated; and
56.14.5 if this Contract is subject to DEFCON 5J (Edition 18/11/16), the unique order identifier.
56.15 Requirements for positioning bar codes in relation to related text, as well as positioning on package etc., are defined in Def Stan 81-41 (Part 6). If size of the bar code does not allow a label to be directly attached, then a tag may be used. Any difficulties over size or positioning of barcode markings shall initially be referred to the organisation nominated in Box 3 of DEFFORM 111 in the Agreed Form.
Consignment of Aggregated Packages
56.16 The requirements for the consignment of aggregated packages are as follows:
56.16.1 With the exception of packages containing Dangerous Goods, over-packing for delivery to the consignee shown in this Contract may be used by the consignor to aggregate a number of packages to different Packaging levels, provided that the package contains Articles of only one NSN or class group. Over-packing shall be in the cheapest commercial form consistent with ease of handling and protection of over-packed items.
56.16.2 Two adjacent sides of the outer container shall be clearly marked to show the following:
(i) class group number;
(ii) name and address of consignor;
(iii) name and address of consignee (as stated on this Contract or Order);
(iv) destination if it differs from the consignee's address, normally either:
(A) delivery destination / address; or
(B) transit destination, if the delivery address is a point of aggregation / disaggregation and / or onward shipment e.g. railway station, where that mode of transport is used;
(v) where applicable, the reference number if the delivery note produced by CP&F relating to the contents. The consignee's copy of each delivery note shall be placed in the case/container. If the Articles listed in the delivery note are packed in several cases, the consignee's copy shall be placed in the first case and a separate list detailing the contents shall be prepared for each case after the first and placed in the case to which it relates. Each case is to be numbered to indicate both the number of the case and the total number of cases concerned e.g. 1/3, 2/3, 3/3;
(vi) if this Contract is subject to DEFCON 5J (Edition 18/11/16) (Unique Identifiers), shipping label in accordance with DEFCON 129J (Edition 18/11/16); and
(vii) any statutory hazard markings and any handling markings.
Concessions
56.17 Authorisation of the Contractor to undertake Packaging design, or to use a packaging design, that was not part of the original requirement under this Contract, shall be considered as an alteration to the specification under Schedule 11 (Change Procedure).
Environmental - Requirements for Wood used in Packaging
56.18 The Contractor shall ensure that timber and wood-containing products supplied under this Contract comply with DEFCON 691 (Edition 03/15) and Annex I and Annex II of the International Standards for Phytosanitary Measures, "Guidelines for Regulating Wood Packaging Material in International Trade", Publication No 15 (ISPM 15).
Environmental – Packaging and Packaging Waste
56.19 All Packaging shall meet the requirements of the Packaging (Essential Requirements) Regulations 2003 (as amended) where applicable.
56.20 In any design work the Contractor shall comply with the Producer Responsibility Obligations (Packaging Waste) Regulations 2007 (as amended) or equivalent legislation. Evidence of compliance shall be a contractor record in accordance with Clause 39 (The Contractor’s Records).
Packaging Design Liability Statement
56.21 This Clause 56 (Packaging (for Articles other than Munitions)) is concerned with the supply of Packaging suitable to protect and ease handling, transport and storage of specified items. Where there is a failure of suitable Packaging (a design failure), or Packaging fails and this is attributed to the Packaging supplier, then the supplier shall be liable for the cost of replacing the Packaging.
56.22 Liability for other losses resulting from Packaging failure or resulting from damage to Packaging, (such as damage to the packaged item etc.), shall be specified elsewhere in this Contract.
57 Supply of Hazard Data

57.1 The Contractor shall provide to the Authority:

57.1.1 for each hazardous material or substance supplied a “Safety Data Sheet” (“SDS”) in accordance with the extant Chemicals (Hazard Information and Packaging for Supply) Regulations (“CHIP”) and/or the Classification, Labelling and Packaging (CLP) Regulation 1272/2008 (whichever is applicable); or

57.1.2 for each hazardous Article, safety information as required by the Health and Safety at Work etc. Act 1974 at the time of supply.

Nothing in this Clause 57 (Supply of Hazard Data) shall reduce or limit any statutory duty or legal obligation of the Authority or the Contractor and/or the Contractor’s obligations under Schedule 2 (Statement of Requirements).

57.2 If the item of supply contains or is a substance falling within the scope of the REACH Regulation (EC) No 1907/2006:

57.2.1 the Contractor shall provide to the Authority an SDS for the substance in accordance with the Regulation.  If the Contractor becomes aware of new information which may affect the risk management measures or new information on the hazard, the Contractor shall update the SDS and forward it to the Authority and to the address listed in Clause 57.8 (Supply of Hazard Data); and

57.2.2 the Authority, if it becomes aware of new information regarding the hazardous properties of the substance, or any other information that might call into question the appropriateness of the risk management measures identified in the Safety Data Sheet supplied, shall report this information in writing to the Contractor.

57.3 If the Contractor is required, under, or in connection with this Contract, to supply Articles or components of Articles that, in the course of their use, maintenance, disposal, or in the event of an accident, may release hazardous materials or substances, the Contractor shall provide to the Authority a list of those hazardous materials or substances, and, for each hazardous material or substance listed, provide an SDS.

57.4 The Contractor shall provide to the Authority a completed DEFFORM 68 (Edition 12/16).

57.5 If the Articles, materials or substances are ordnance, munitions or explosives, in addition to the requirements of CHIP and/or the CLP Regulation 1272/2008 (whichever is applicable) and the REACH Regulation (EC) 1907/2006 the Contractor shall comply with the hazard reporting requirements of DEFSTAN 07-85 (Design Requirements for Weapons and Associated Systems).

57.6 If the Articles, materials or substances are or contain or embody a radioactive substance as defined in the Ionising Radiation Regulations SI 1999/3232, the Contractor shall additionally provide details of:

57.6.1 activity; and

57.6.2 the substance and form (including any isotope).

57.7 If the Articles, materials or substances have magnetic properties, the Contractor shall additionally provide details of the magnetic flux density at a defined distance, for the condition in which it is packed.

57.8 Any SDS to be provided in accordance with this Clause 57 (Supply of Hazard Data), including any related information to be supplied in compliance with the Contractor’s statutory duties under Clauses 57.1.1 and 57.2.1 (Supply of Hazard Data), any information arising from the provisions of Clauses 57.5, 57.6 and 57.7 (Supply of Hazard Data) and the completed DEFFORM 68 (Edition 12/16), shall be sent directly to the Authority’s Representative as soon as practicable, and no later than one (1) month prior to the delivery of the relevant Articles, materials or substances.  In addition, so that the safety information can reach users without delay, the Contractor shall send a copy preferably as an email with attachment(s) in Adobe PDF or MS WORD format, or, if only hard copy is available, to the addresses below:

57.8.1 Hard copies to be sent to:

Hazardous Stores Information System (HSIS)

Defence Safety Authority (DSA)

Movement Transport Safety Regulator (MTSR)

Hazel Building Level 1, #H019

MOD Abbey Wood (North)

Bristol BS34 8QW

57.8.2 Emails to be sent to:
DSA-DLSR-MovTpt-DGHSIS@mod.uk

57.9 Failure by the Contractor to comply with the requirements of this Clause 57 (Supply of Hazard Data) shall be grounds for rejecting the affected Articles.  Any withholding of information concerning hazardous Articles, materials or substances shall be regarded as a breach of this Contract for which the Authority reserves the right to require the Contractor to rectify the breach immediately at no additional cost to the Authority or to terminate this Contract pursuant to Clause 69 (Termination for Contractor Default) without compensation.

57.10 In exercising its rights or remedies under this Clause 57 (Supply of Hazard Data), the Authority shall act in a reasonable and proportionate manner having regard to the gravity of the failure.
58 Delivery, Acceptance, Rejection and transfer of Title and Risk

Delivery
58.1 Unless otherwise agreed by the Parties, delivery of Articles shall occur upon the Articles being handed over by the Contractor to the Authority or to the Authority’s Representative at the then relevant address in the United Kingdom that the Authority has notified the Contractor (such address as may change from time to time following notification (by any means) by the Authority to the Contractor);
58.2 Unless otherwise agreed by the Parties and subject to Clauses 58.5 and 58.17 (inclusive) the title and risk in the Articles shall pass from the Contractor to the Authority upon delivery at the address in Clause 58.1 (Delivery) provided the Contractor has complied with its obligations in Clause 58.2 (Delivery). 

58.3 The Contractor shall ensure that the Articles are packaged in accordance with the terms of the Contract (including Clause 56 (Packaging (for Articles other than Munitions)). 
58.4 Where, after delivery, an Article is:

58.4.1 rejected by the Authority in accordance with Clauses 58.5 (Rejection); or

58.4.2 is in the possession of the Contractor to assess and/or repair such Article where the Authority considers such item is defective and requires repair;

that Article shall, for the purposes of the Contract, be considered as not having been delivered under the Contract and, subject to Clause 58.17 (Risk), the title, property and risk in that Article shall return to the Contractor (unless, in the case of an Article purported to have been rejected by the Authority, a notice of objection has been issued to the Authority in accordance with Clause 58.11 (Rejection), when the title, property and risk in that Article shall only return to the Contractor if it is agreed or determined such objection is not valid). 

Rejection

58.5 Prior to acceptance by the Authority in accordance with Clauses 58.12 to 58.16 (Acceptance) (inclusive), the Authority may reject any Article (whether or not after inspection) which does not conform with the requirements of the Contract. 

58.6 The Authority may (whether or not after inspection) reject the whole of any consignment of the Articles if: 

58.6.1 a reasonable proportion or percentage of the Articles in that consignment does not conform with the requirements of the Contract; or 

58.6.2 samples, whether of Articles or of the material in the Articles, taken randomly from that consignment do not conform with the requirements of the Contract; and

58.6.3 in either such case, where not more ten (10) Working Days has elapsed since the date of delivery in the manner required in Clause 58.3 (Delivery) (subject always to Clause 58.14 (Acceptance)).
58.7 For the purposes of this Clause 58 (Delivery, Acceptance, Rejection and transfer of Title and Risk), an item of Issued Property in connection with which the Contractor is required to perform obligations in accordance with the Contract shall, following completion of the Service, be subject to rejection under Clauses 58.6 (Rejection) as if it was an Article, but without prejudice to the Authority's proprietary and other rights in that item of Issued Property. The provisions of Clauses 58.8 to 58.11 (Rejection) (inclusive) shall similarly apply to such items. 

58.8 Subject to Clause 58.11 (Rejection), the Contractor shall at his own expense and within fourteen (14) days of being notified of the rejection, or within any other period specified in the Contract, remove any Article and/or consignment which the Authority has rejected. 

58.9 If the Contractor fails to remove the relevant Article and/or consignment in accordance with Clause 58.8 (Rejection), the Authority may return it to the Contractor at the Contractor's risk and expense or which the Authority considers is defective and is in need of repair. 

58.10 The Contractor shall at his own expense and within the contractual period for delivery, or within such further reasonable period as the Authority may allow, supply Articles that conform with the requirements of the Contract. 

58.11 The Contractor may object in writing to a notification of rejection by the Authority within the period specified at Clause 58.8 (Rejection). If the objection is not resolved within a reasonable time, it shall be treated as a dispute and the provisions of Clause 89 (Dispute Resolution (English Law)) shall apply. Unless otherwise agreed the Contractor shall not remove the Articles which are the subject of the rejection notice unless and until the objection or dispute has been resolved in favour of the Authority.

Acceptance
58.12 Subject to Clause 58.13 (Acceptance) acceptance of an Article and/or consignment occurs at the time and in accordance with the procedure specified in the Contract on the date that is ten (10) Working Days from delivery in accordance with Clause 58.1 (Delivery) unless the Authority has rejected such Articles in accordance with Clause 58.6 (Rejection).
58.13 The Authority shall not have accepted an Article: 

58.13.1 merely because the Authority asks for, or agrees to, its repair by or under an arrangement with the Contractor; or 

58.13.2 unless otherwise specified in the Contract, merely because the Article has been delivered to a third party. 

58.14 The Authority shall not be deemed to have accepted an Article unless it has had a reasonable opportunity to examine it after delivery for the purpose of ascertaining whether it is in conformity with the Contract. 

58.15 Acceptance of any Article and/or consignment does not limit or in any way affect the Contractor’s obligations to remedy any defects which are discovered in any Articles after the date of such Article was accepted. 

58.16 Where software is to be supplied as a requirement of the Contract it will be subject to the provisions of this Clause 58 (Delivery, Acceptance, Rejection and transfer of Title and Risk) as if it were an Article.
Risk

58.17 For the avoidance of doubt title and risk in an Article:
58.17.1 will (save for the circumstances described in Clause 58.17.1 (Risk)) remain with the Contractor until such time as the Article has been delivered to the Authority in accordance with Clause 58.2 (and where the relevant Article is not subsequently properly rejected by the Authority in accordance with this Clause 58 (Delivery, Acceptance, Rejection and transfer of Title and Risk)); 

58.17.2 which is in the possession of the Contractor in the circumstances described in Clause 58.4.2 (Delivery), will be allocated so that title in the Article will remain with the Authority and risk in the Article will be with the Contractor (until such time as the relevant Article is again delivered to the Authority in accordance with Clause 58.2 (Delivery)).
59 Issued Property

59.1 All Issued Property shall remain the property of the Authority. It shall be used in the execution of this Contract and, with the consent of the Authority, the BCIP Contract (known as BATCM/0183) and for no other purpose, without the prior approval in writing of the Authority.

59.2 Neither the Contractor, nor any Sub-Contractor, nor any other person, shall have a lien on Issued Property, for any sum due to the Contractor, Sub-Contractor or other person, and the Contractor shall take all such steps as may be necessary to ensure that the title of the Authority, and the exclusion of such lien, are brought to the notice of all Sub-Contractors and other persons dealing with any Issued Property.

Receipt

59.3 Subject to Clauses 59.4 and 59.7 (Receipt), within fourteen (14) days of receipt of Issued Property, or such other longer period as may be specified in this Contract, the Contractor shall:

59.3.1 check the Issued Property to verify that it corresponds with the Issued Property specified in this Contract; 

59.3.2 conduct a reasonable visual inspection; and

59.3.3 conduct any additional inspection and testing as may be necessary and practicable to check that the Issued Property is not defective or deficient for the purpose for which it has been provided;

and notify the Authority of any defects, deficiencies or discrepancies discovered.

59.4 Where Issued Property is packaged it shall not be unpacked earlier than is necessary. The period identified at Clause 59.3 (Receipt) shall count from the date on which packages are opened.

59.5 The Authority shall within a reasonable time after receipt of any notice under Clause 59.3 (Receipt) replace, re-reissue or authorise repair of Issued Property and the Contractor shall (having first taken all reasonable measures to mitigate the consequences of any such delay) consider whether such matter gives rise to a GFA Failure and, if so, shall consider initiating the procedures in Clause 31 (Authority Performance Failures) and shall also issue written instructions for the return or disposal of the defective or deficient Issued Property.

59.6 In the event that the Authority fails to provide, replace or authorise repair of defective or deficient Issued Property within a reasonable time of receipt of a notice in accordance with Clause 59.3 (Receipt), the Contractor shall (having first taken all reasonable measures to mitigate the consequences of any such delay) consider whether such matter gives rise to a GFA Failure and, if so, shall consider initiating the procedures in Clause 31 (Authority Performance Failures) and if the Parties agree, fair and reasonable revisions of the Contract Price, delivery schedule and/or any other matter shall be considered and, if agreed, an Authority Change, to incorporate the agreed changes to the Contract, shall be initiated (such changes having due regard to any relief that may have been granted to the Contractor in accordance with Clause 31 (Authority Performance Failures)).
59.7 Clauses 59.3 to 59.6 (Receipt) (inclusive) do not apply in the following circumstances:

59.7.1 where Issued Property is issued for the purpose of repair, overhaul, conversion or other work to be performed on the Issued Property, inspection of such property shall be as specified in this Contract;

59.7.2 where the Contractor can show that the Issued Property cannot be fully tested until it has been integrated with other items, inspection of such property shall be as specified in this Contract;

59.7.3 where Special Jigs and Tools etc. become Issued Property under Clause 63 (Special Jigs, Tooling and Test Equipment); and/or
59.7.4 where Issued Property is in the care, custody or control of the Contractor as at the Effective Date.
Custody

59.8 Subject to Clause 59.11 (Custody), the Contractor shall be responsible for the safe custody and due return of Issued Property, whether or not incorporated into any Articles, and shall be responsible for all loss or damage thereto, until re-delivered in accordance with the Authority's instructions (as may be amended from time to time) or until the expiry of the period specified in Clause 59.15 provided that the Contractor’s liability in relation to such loss or damage shall be limited to two million pounds (£2,000,000) per incident or series of related incidents and such amount shall be disregarded for the purposes of calculating the limit of liability of the Contractor as referred to in Clause 32.4 (Indemnity and Warranties) and such amount shall be payable on demand from the Authority 
59.9 The Contractor shall be responsible for such calibration and maintenance of the Issued Property as may be required for the purpose of the Contractor delivering the Contractor Deliverables and performing its other obligations in accordance with this Contract.
59.10 If requested, the Authority, within a reasonable time, and where practicable before delivery of the Issued Property, shall notify the Contractor of the value of the Issued Property, provided that the provisions of this Clause 59.10 (Custody) shall not apply to any Issued Property in the care, custody or control of the Contractor as at the Effective Date.

59.11 The Contractor shall not be liable in respect of:

59.11.1 defects or deficiencies notified to the Authority in accordance with Clause 59.3 (Issued Property) or latent defects which the Contractor can show could not reasonably have been discovered by means of the activities described at Clause 59.3 (Issued Property);
59.11.2 fair wear and tear in Issued Property resulting from its normal and proper use in the execution of this Contract (except insofar as the deterioration is contributed to by any misuse, lack of care or want of maintenance by the Contractor and/or any failure by the Contractor to comply with the provisions of the BCIP Contract);

59.11.3 Issued Property rendered unserviceable as a direct result of ordinary performance of this Contract; and
59.11.4 any loss or damage to Issued Property arising from:

(i) aircraft or other aerial devices or objects dropped from them, including pressure waves caused by aircraft or such devices whether travelling at sonic or supersonic speeds;

(ii) ionising radiation or contamination by radioactivity from any nuclear fuel or from nuclear waste from the combustion of nuclear fuel;

(iii) the radioactive, toxic, explosive or other hazardous properties of any nuclear component thereof; or
(iv) riot, civil commotion, civil war, rebellion, revolution, insurrection, military or usurped power or acts of the Queen's enemies.

Accounting and Return of Issued Property
59.12 The Contractor shall:

59.12.1 open and maintain a Public Store Account (“PSA”) in accordance with DEFSTAN 05-99;

59.12.2 ensure that all property of the Authority recorded in the PSA, including but not limited to Issued Property, is available for inspection by the Authority at any reasonable time; and
59.12.3 on being given two (2) months’ notice or such other period as has been stated in this Contract permit, and co-operate with, the Authority to conduct audits of the property of the Authority recorded in the PSA in a manner to be determined by the Authority and where the Authority has reasonable grounds to believe that the property of the Authority has not been used in accordance with the terms of issue, then these audits may be conducted without notice.

59.13 Once title in Special Jigs, Tools etc. has passed to the Authority in accordance with Clause 63.4 (Special Jigs, Tooling and Test Equipment: Passing of Property), the Contractor shall record that equipment in the PSA in accordance with DEFSTAN 05-99.
59.14 Subject to the provisions of Clause 62.2 (Transport), the Contractor shall at least once in every two (2) Contract Months forward a list of Issued Property which is in its possession but which is no longer required by the Contractor for the provision of the Contractor Deliverables, to the Authority's Representative. The Authority's Representative shall, within two (2) Contract Months from receipt of the relevant list notify the Contractor of a place or places within the United Kingdom where the Contractor should deliver such Issued Property. Where the Authority has notified such delivery instructions, the Contractor shall comply with such instructions as soon as is reasonably practicable, ensuring that appropriate packaging (having due regard to the nature of the relevant Issued Property) is utilised. Where there is no such notification, the Contractor shall comply with any delivery instructions contained in the tables set out in Part 2 of Schedule 7 (Authority Obligations) for any relevant Issued Property and in the absence of such instructions deliver such Issued Property to the Authority Site at Ashchurch (in each case ensuring appropriate packaging (having due regard to the nature of the relevant Issued Property) is utilised.
59.15 Without prejudice to paragraph 10.4 of Part 1 of Schedule 2 (Statement of Requirements) and Clause 59.14 (Accounting and Return of Issued Property) and subject to the provisions of Clause 62.2 (Transport), on completion or termination of this Contract, the Contractor shall forward a list of Issued Property still held to the Authority's Representative. Return or disposal of such Issued Property will be as specified in this Contract, or as instructed by the Authority on completion or termination of this Contract. If no disposal instructions are specified in this Contract the Authority shall provide such instructions within two (2) months of the Contractor’s written request to do so.

60 Accounting for the property of the Authority
60.1 The Contractor shall:
60.1.1 maintain a Public Store Account (PSA), as defined in DEFSTAN 05-99, which shall include a complete list of all property of the Authority, as defined in Clause 60.2 (Accounting for the property of the Authority), and record for that property all transactions or other accounting information specified in Annex A to DEFCON 694 (Edition 03/16);

60.1.2 supply to the Authority quarterly reports on the current PSA holdings.  At least one (1) report in any twelve (12) month accounting period or part thereof shall be a reconciled report.  This shall be submitted with the Annual Certificate Form AAC 32 as required in DEFSTAN 05-99.  The other three (3) reports submitted in the period may be un-reconciled advisory reports.  The submission by the Contractor and receipt by the Authority of these reports shall not prejudice any rights or obligations of the Authority or the Contractor under this Contract;

60.1.3 ensure that the PSA is available for inspection by the Authority at any reasonable time;

60.1.4 on being given two (2) months’ notice permit, and co-operate with, the Authority to conduct audits of the PSA in a manner to be determined by the Authority the integrity of the PSA to the extent that the Authority is not satisfied of the proper use of property of the Authority, an audit may be conducted without notice;

60.1.5 retain the PSA for a period of three (3) Years after disposal of the last item of the property of the Authority or for any other period as may be specified in this Contract;

60.1.6 if the Authority agrees that a Sub-Contractor at whatever level of sub-contracting shall have responsibility in the Sub-Contractor's PSA for property of the Authority issued in aid of this Contract, the Contractor shall include in any Sub-Contract with those Sub-Contractors only the provisions corresponding to those set out in this Clause 60 (Accounting for the property of the Authority) that apply to property of the Authority issued in aid of the Sub-Contract, in particular Clauses 60.1, 60.2, 60.4 and 60.7 (Accounting for the property of the Authority); and

60.1.7 manage the GFX (for the purposes of this Clause 60 (Accounting for the property of the Authority) only, “GFA”) component of the PSA in accordance with the provisions of DEFSTAN 05-99 and implement any new edition of or amendment to DEFSTAN 05-99 subject to Clause 75 (Change) within three (3) months of the publication date of the new edition.  These amendments shall not have retrospective effect.

60.2 For the purposes of this Clause 60 (Accounting for the property of the Authority), “property of the Authority” means GFA and fixed assets, including property issued under Clause 59 (Issued Property) and property of the Authority issued to the Contractor under any other authorising document except for property vested in the Authority under Clause 58 (Delivery, Acceptance, Rejection and Transfer of Title and Risk).
60.3 For the avoidance of doubt, it is a condition of this Contract that this Clause 60 (Accounting for the property of the Authority) shall apply to all property issued to the Contractor from the Effective Date, whether in aid of this Contract, any other contract or other agreement with the Authority.  Property of the Authority issued prior to the Effective Date may be subject to separate contractual arrangements.
60.4 The obligations of the Contractor arising under this Clause 60 (Accounting for the property of the Authority) in respect of property of the Authority issued in aid of this Contract shall survive completion of this Contract and shall not be completed until all such obligations are fulfilled including the provisions of Clause 60.1.5 (Accounting for the property of the Authority).

60.5 The obligations of the Contractor arising under this Clause 60 (Accounting for the property of the Authority) in respect of property of the Authority unconnected with this Contract shall survive completion of this Contract and shall not be completed until all those obligations are fulfilled including the provisions of Clause 60.1.5 (Accounting for property of the Authority) unless and until a subsequent contract containing DEFCON 694 (Edition 03/16) is placed with the Contractor at which time obligations in respect of any remaining property of the Authority unconnected with this Contract shall be subsumed in the subsequent contract.

60.6 If, after completion of this Contract, no subsequent contract is placed containing DEFCON 694 (Edition 03/16) within the period detailed at Clause 60.1.5 (Accounting for property of the Authority) then the obligations of the Contractor arising under this Clause 60 (Accounting for the property of the Authority) in respect of property of the Authority unconnected with this Contract shall cease on expiry of the period detailed in Clause 60.1.5 (Accounting for property of the Authority).

60.7 The Authority reserves the right to amend Annex A to DEFCON 694 (Edition 03/16) without further consultation where the amendments arise from the Authority’s proper and reasonable accounting requirements.  For the purposes of this Clause 60 (Accounting for the property of the Authority), Annex A to DEFCON 694 (Edition 03/16) shall be regarded as a specification which is subject to the provisions of Clause 75 (Change).  If the Authority exercises this right:

60.7.1 the Contractor shall implement the amendment to Annex A to DEFCON 694 (Edition 03/16) at the commencement of the Authority's next accounting year provided that a notice of six (6) months or such other period as may expressly be agreed between the Authority and the Contractor is given to the Contractor.  These amendments shall not have retrospective effect; and

60.7.2 the Contractor shall inform the Authority as soon as practicable, but in any event within three (3) months of notice having been given, if the Contractor cannot comply with the amendment to Annex A to DEFCON 694 (Edition 03/16).

61 Marking of Articles 

61.1 Each Article shall be marked in accordance with the procedure laid out in this Contract.  Where no procedure is stated, the Contractor shall mark each Article clearly and indelibly in accordance with the requirements of the relevant DEF-STAN as specified in this Contract or specification. In the absence of such requirements, the Articles shall be marked with the MOD stock reference, NATO Stock Number (“NSN”) or alternative reference number shown in this Contract.  Any marking method used shall not have a detrimental effect on the strength, serviceability or corrosion resistance of the Articles.

61.2 The marking shall include any serial numbers allocated to the Article.  In addition, if the Article has a limited shelf life, the marking shall include; the expiry date/date of manufacture in the format required by the DEF-STAN, specification, or, in the absence of such requirement, as month (letters) and year (last two figures).

61.3 Where because of its size or nature it is not possible to mark an Article with the required particulars, the required information should be included on the package or carton in which the Article is packed in accordance with Clause 56 (Packaging (for Articles other than Munitions)).

62 Transport

62.1 Where this Contract states that the Authority is responsible for transport of items of Issued Property, the Authority shall only be responsible to transport such Issued Property to the Contractor’s premises at Oakdale at the address Bryn Brithdir, Oakdale Business Park, Blackwood, NP12 4AA, unless an alternative destination is identified as the delivery point for any specific item of Issued Property in the tables at Part 2 to Schedule 7 (Authority Obligations).
62.2 The Contractor shall be responsible for transporting the Articles supported under this Contract and returning the items of Issued Property (as the case may be) from the point of origin to the relevant locations within the United Kingdom as notified by the Authority to the Contractor from time to time. The Contractor shall also be responsible for all loading and unloading of the Articles and the items of Issued Property, including, where necessary, the provision of special handling equipment.

63 Special Jigs, Tooling and Test Equipment
63.1 The Contractor shall provide all jigs, tools, patterns, moulds, dies, manufacturing gauges and test equipment, together with associated fixtures, fittings and software necessary for the manufacture of the Articles or for the provision of the Contractor Deliverables, unless supplied by the Authority in accordance with Schedule 7 (Authority Obligations).

Pricing

63.2 The Contract Price includes an appropriate amount to enable the Contractor to recover his expenditure on Special Jigs, Tools Etc., including the cost of maintenance and calibration under Clause 63.8 (Accounting and Control).
63.3 The Contractor shall not claim assistance from other Government funds (e.g. Regional Development Grants or selective financial assistance) or other third parties towards the costs of any Special Jigs, Tools etc.

Passing of Property

63.4 Except where otherwise specified in this Contract, the Special Jigs, Tools Etc. shall become the property of the Authority:

63.4.1 where the Special Jigs, Tools Etc. are delivered to the Authority before being utilised by the Contractor for any purpose, in accordance with Clause 58 (Delivery, Acceptance, Rejection and Transfer of Title and Risk) as if they were Articles; or

63.4.2 where the Authority authorises the Contractor to utilise the Special Jigs, Tools Etc. for the production of articles for a Third Party in advance of their being used for the production of Articles under this Contract, upon delivery of the first article so produced for the Third Party; or
63.4.3 where the Contractor is to utilise the Special Jigs, Tools Etc. in respect of the Contractor Deliverables before delivery of such Special Jigs, Tools Etc. to the Authority, the earlier to occur of when the  Special Jigs, Tools Etc. are delivered to the Contractor or title to such Special Jigs, Tools Etc. is secured by the Contractor or any Contractor Related Party through any contractual arrangement to which the Contractor or any Contractor Related Party is a party; and
63.4.4 in all other cases upon acceptance of the first Article delivered under this Contract or upon expiry or termination of this Contract whichever is the earlier.

63.5 Where property in the Special Jigs, Tools Etc. passes to the Authority while they are still required to provide the Contractor Deliverables, they shall be treated thereafter as Issued Property for the purposes of Clauses 59 (Issued Property) and 60 (Accounting for the property of the Authority).

Modifications

63.6 Notwithstanding the passing of property to the Authority pursuant to Clause 63.4 (Passing of Property), the Contractor shall be free to modify the Special Jigs, Tools Etc. as it may deem necessary in order to produce the Articles or to provide the Contractor Deliverables, and the Authority's approval of such modifications shall not be required.

Accounting and Control

63.7 The Contractor shall account for and control the Special Jigs and Tools Etc. in accordance with the provisions of Clause 63.5 (Passing of Property).  Pending the transfer to the Public Store Account, the Contractor shall:

63.7.1 maintain a list of Special Jigs, Tools Etc. procured or manufactured by the Contractor; 

63.7.2 make the list available to the Authority for inspection by the Authority;

63.7.3 maintain the list for three (3) years after disposal of the Special Jigs, Tools Etc., where not transferred to the Public Store Account in accordance with Clause 59 (Issued Property);

63.7.4 forward the list to the Authority’s Representative following first Article acceptance and prior to transfer of Special Jigs, Tools Etc. to the Public Store Account; and

63.7.5 remove from the list any Special Jigs, Tools etc. transferred to the Public Store Account.

63.8 The Contractor shall be responsible for the safe custody, maintenance and calibration necessary to retain the relevant Special Jigs, Tools Etc. on the Contractor Premises until delivered to the Authority in accordance with Clause 63.9 or paragraph 10.3 of Part 1 of Schedule 2 (Statement of Requirements).
Availability

63.9 Once property in the Special Jigs, Tools Etc. has passed to the Authority in accordance with Clause 63.4 (Passing of Property), the Contractor shall, if required, deliver the Special Jigs, Tools Etc. to such individual, company, factory or Government Establishment as may be named by the Authority.  The Contractor shall not be entitled to any further payment for delivering the Special Jigs, Tools Etc. other than for the recovery of packing and carriage costs reasonably incurred.  This Clause 63.9 (Availability) shall not, however, entitle the Authority to require the Contractor to dispose of the Special Jigs, Tools Etc. to the prejudice of this Contract or other contracts held by the Contractor with the Authority or with another customer, provided the Authority's approval for such use has been given in accordance with Clause 63.11 (Use for other than the purposes of the Authority). Where the Contractor holds no contracts for such articles, but having received the Authority's approval in accordance with Clause 63.11 (Use for other than the purposes of the Authority), has made a firm written offer to a third party to supply such articles, the Authority shall not be entitled to dispose of the Special Jigs, Tools Etc. until such time as the Contractor's offer has expired and no commitment to supply those articles or perform those services remains.

Delivery

63.10 The Special Jigs, Tools Etc. shall be delivered to the Authority in accordance with paragraph 10.4 of Part 1 of Schedule 2 (Statement of Requirements). 

Use for other than the purposes of the Authority

63.11 The Contractor shall not use the Special Jigs, Tools Etc. for any other purposes other than those of the Authority without first obtaining the written approval of the Authority and in accordance with the terms, including payment, for such other use as stated in a commercial exploitation, or other agreement between the Contractor and the Authority.  In Sub-Contracts, which include the provisions of this Clause 63 (Special Jigs, Tooling and Test Equipment), the Contractor shall require that such written approval be obtained direct from the Authority.

64 Montreal Protocol Substances

64.1 The Contractor shall provide annually to the Authority a list (or a nil return where appropriate) setting out which of the substances listed in Regulation (EC) No. 1005/2009 (as amended by Regulation (EC) No. 744/2010 and as subsequently amended from time to time) have been used in the Contractor Deliverables and/or any Packaging specifying:

64.1.1 the quantity of such substances; and
64.1.2 where in the Contractor Deliverables and/or Packaging such substances have been used.
65 Not Used
PART 12 -  CONTRACT SPECIFIC PROVISIONS
66 Authority Obligations
66.1 The Parties shall comply with the provisions of Schedule 7 (Authority Obligations).
67 Management and Reporting

67.1 The Parties shall comply with the provisions of this Contract with regard to the provision of periodic reporting (including Schedule 8 (Governance and Management) and Schedule 6 (Incentivisation)). 

67.2 The submission by the Contractor and receipt by the Authority of reports on the progress of this Contract shall not prejudice any rights or obligations of the Authority or the Contractor under this Contract.

68 Quality Assurance

68.1 The Contractor shall comply with the documents referred to in Schedule 15 (Ancillary Documents).
PART 13 -  TERMINATION
69 Termination for Contractor Default
Right to Terminate

69.1 If a Contractor Default has occurred, the Authority shall be entitled to terminate the whole or any part of this Contract in accordance with the provisions of Clause 69.2 (Right to Terminate) and subject to the provisions of Clauses 69.3 to 69.6 (Rectification) (inclusive).
69.2 If a Contractor Default has occurred and the Authority wishes to terminate the whole or any part of this Contract pursuant to this Clause 69 (Termination for Contractor Default), it must serve a notice (the “Termination Notice”) on the Contractor stating:
69.2.1 that the Authority is terminating this Contract or part thereof for Contractor Default;
69.2.2 where relevant, the part of this Contract that the Authority is terminating;  
69.2.3 the type and nature of the Contractor Default that has occurred, giving reasonable details; and
69.2.4 that this Contract or part thereof shall (subject to the provisions of Clauses 69.3 to 69.6 (Rectification) (inclusive)) terminate on the day (the “Contractor Default Termination Date”) falling twenty (20) Working Days after the date the Contractor receives the Termination Notice.
Rectification

69.3 Where a Termination Notice cites a Contractor Default of the type and nature falling under limbs (a), (f) or (i) of the definition of "Contractor Default", the Contractor shall, in consultation with the Authority, have the opportunity to set out within ten (10) Working Days how it intends to remedy such Contractor Default.

69.4 Where the Authority agrees with such proposed remedy, and the remedy is implemented as agreed, the Termination Notice in question shall be deemed to be revoked.

69.5 Where the Authority agrees with such proposed remedy, and the remedy is not implemented as agreed, the Contractor Default Termination Date shall be the day falling twenty (20) Working Days after the date by which the remedy was agreed to be implemented.

69.6 If by the day falling twenty (20) Working Days after the date the Contractor receives the Termination Notice (or such later date as the Authority, acting reasonably, may agree) the Authority considers that such proposed remedy will not restore the provision of the Contractor Deliverables or any portion thereof in accordance with the terms of this Contract, and/or that such proposed remedy will not rectify the Contractor Default, the Authority may terminate the whole or the relevant part of this Contract forthwith (and the Contractor Default Termination Date shall be the day falling twenty (20) Working Days after the date the Contractor receives the Termination Notice (or such later date to be determined at the Authority’s discretion)).
Termination Date for Contractor Default
69.7 Following the issue of a Termination Notice pursuant to Clause 69.2 (Right to Terminate) and where the Authority is terminating the whole of this Contract, this Contract shall (subject to the provisions of Clauses 69.3 to 69.6 (Rectification) (inclusive)) terminate on the Contractor Default Termination Date.

Partial Termination

69.8 Where the Authority is terminating part of this Contract, the Parties shall, subject to Clause 73 (Continuing Obligations), owe each other no further obligations in respect of such part of this Contract as is specified in the Termination Notice from the Contractor Default Termination Date.

69.9 For the avoidance of doubt, where Clause 69.8 (Partial Termination), applies the Parties shall continue to fulfil their respective obligations in respect of those parts of this Contract that are not identified in the Termination Notice as being terminated.

Termination Following a Prohibited Act

69.10 In exercising its rights and remedies in respect of a Prohibited Act, the Authority shall:
69.10.1 act in a reasonable and proportionate manner having regard to such matters as the gravity of, and the identity of the person performing, the Prohibited Act; and
69.10.2 give all due consideration, where appropriate, to action other than termination of this Contract, including without being limited to:
(i) requiring the Contractor to procure the termination of a Sub-Contract where the Prohibited Act was undertaken by or on behalf of a Sub-Contractor or anyone acting on its or their behalf; or
(ii) requiring the Contractor to procure the re-assignment of an employee (whether its own or that of a Sub-Contractor or anyone acting on its behalf) from performing this Contract where the Prohibited Act is that of such employee,
and the Contractor shall (and shall use reasonable endeavours to procure that its Sub-Contractors shall) give all due consideration to the Authority’s proposal under this Clause 69.10.2 (Termination Following a Prohibited Act).
Termination Following Withholding of Hazard Data

69.11 In exercising its rights and remedies following a Contractor Default of the type described at limb (i) of the definition of that term, the Authority shall act in a reasonable and proportionate manner having regard to the gravity of the failure and to the existence of the Authority’s option under Clause 69.12 (Termination Following Withholding of Hazard Data).
69.12 As an alternative to terminating this Contract (or any part thereof) following a Contractor Default of the type described at limb (i) of the definition of that term, the Authority shall have the option to require the Contractor to rectify the relevant breach immediately at no additional cost to the Authority.
70 Break

70.1 The Authority shall, in addition to its power under any other of the provisions of this Contract, have the power to determine this Contract at any time by giving to the Contractor at least forty (40) Working Days written notice, and upon the expiration of such notice period this Contract shall terminate, without prejudice to the rights of the Parties already accrued as at the Termination Date, but subject to the operation of the following provisions of this Clause 70 (Break).

70.2 In the event of such notice being given, the Authority shall, at any time before the expiration of the notice, be entitled to exercise and shall, as soon as may be reasonably practicable within that period, exercise such of the following powers as it considers expedient:
70.2.1 to direct the Contractor, where provision of any element of the Contractor Deliverables has not been commenced, to refrain from commencing such provision;
70.2.2 to direct the Contractor to complete the provision of any element of the Contractor Deliverables and/or to concentrate its efforts on the completion of any elements of the Contractor Deliverables where provision of the same (or any activities that are integral to such provision) has (or have) already commenced;
70.2.3 to direct the Contractor to, as soon as may be reasonably practicable after the receipt of such notice, take such steps as will ensure that the rate of provision of the Contractor Deliverables (or the rate of performance of any activities that are integral to such provision) is reduced as rapidly as possible; and/or
70.2.4 to direct the Contractor to determine on the best possible terms such Sub-Contracts and orders for materials, parts, components and/or services as have not been completed, observing in connection with this any direction given under Clauses 70.2.1 to 70.2.3 (Break) as far as may be possible.
70.3 If in any particular case of hardship to the Contractor should arise from the operation of this Clause 70 (Break) it shall be open to the Contractor to refer the circumstances to the Authority who, on being satisfied that such hardship exists shall make such allowance (having particular regard to the provisions of Clause 71 (Financial consequences of Termination)), if any, as in its opinion is reasonable, and the decision of the Authority on any matter or thing arising out of this Clause 70.3 (Break) shall be final and conclusive.
71 Financial consequences of Termination
Termination for Contractor Default

71.1 Where this Contract or any part thereof is terminated pursuant to Clause 69 (Termination for Contractor Default), the provisions of Clauses 71.2 to 71.4 (Termination for Contractor Default) (inclusive) shall apply except where such termination is as a result of an Insolvency Event in which case the Contractor shall not be entitled to any further payment from the Authority.

71.2 Where Clause 71.1 (Termination for Contractor Default) applies, and the Authority makes alternative arrangements for the provision of the Contractor Deliverables (which may, for the avoidance of doubt, include the Authority carrying out the Contractor Deliverables itself), the Authority shall be entitled to recover from the Contractor the cost of making such alternative arrangements, together with any additional expenditure incurred by the Authority as a result of such alternative arrangements (i) throughout the remainder of what would have been (as at the date of the Termination Notice) the term of this Contract had it not been terminated pursuant to Clause 69 (Termination for Contractor Default); and (ii) during the period after the Termination Date during which implementation and/or operation of the EvO System Architecture, the EvO System Design and the EvO System (and/or any of the other relevant Contractor Deliverables) is ongoing, subject to any deduction from such amount in respect of the Background IPR Amount;
71.3 Where Clause 71.1 (Termination for Contractor Default) applies, the Contractor shall not be entitled to be paid any sums until the Authority has assessed the cost of the alternative arrangements referred to in Clause 71.2 (Termination for Contractor Default).  If following such assessment, the amount of such loss is less than the amount outstanding to the Contractor (including any proportion of the Background IPR Amount and subject to any other provision of this Contract affecting the level of such payment) for any aspect of the Contractor Deliverables that it has, as at the Termination Date, delivered to the Authority in accordance with this Contract, then the Authority shall pay the difference to the Contractor.  The Authority shall complete such assessment, and the Parties shall complete the reconciliation process, within three (3) months of the Termination Date and payment shall be made within twenty (20) Working Days of such completion.

71.4 Where the Authority is entitled to terminate this Contract pursuant to Clause 69 (Termination for Contractor Default) as a result of the occurrence of a Prohibited Act, the Authority shall, in addition to its rights set out in Clauses 71.2 and 71.3 (Termination for Contractor Default) (but without any double-counting) be entitled to:

71.4.1 recover from the Contractor the amount of any loss resulting from such termination;

71.4.2 recover from the Contractor the amount or value of any gift, consideration or commission entailed by such Prohibited Act; and

71.4.3 where this Clause 71.4 (Termination for Contractor Default) applies but this Contract has not been terminated, to recover from the Contractor any other loss sustained as a result of such Prohibited Act,

and any recovery action taken against any employee of the Authority shall be without prejudice to any recovery action taken against the Contractor pursuant to this Clause 71.4 (Termination for Contractor Default).

Break and Force Majeure
71.5 Where this Contract is terminated pursuant to Clause 35.4 (Force Majeure) or Clause 70 (Break), the provisions of Clauses 71.6 to 71.9 (Break and Force Majeure) (inclusive) shall apply.

71.6 Where Clause 35.4 (Force Majeure) or Clause 70 (Break) applies (and where Clause 70 (Break) applies, subject always to the Contractor’s compliance with any direction given by the Authority pursuant to Clause 70.2 (Break)):

71.6.1 the Authority shall take over from the Contractor at a fair and reasonable price (to the extent the Contractor has not already been paid) all unused and undamaged materiel and any Contractor Deliverables which consist of physical items and are in the course of manufacture, that are:

(i) in the possession of the Contractor at the Termination Date; and

(ii) properly provided by or supplied to the Contractor for the performance of this Contract,

except such materiel and Contractor Deliverables that consist of physical items as the Contractor shall, with the agreement of the Authority, elect to retain;

71.6.2 the Contractor shall prepare and deliver to the Authority within an agreed period, or in default of agreement within such period as the Authority may specify, a list of:

(i) all such unused and undamaged materiel; and

(ii) the Contractor Deliverables that consist of physical items and are in the course of manufacture,

that are liable to be taken over by or previously belonged to the Authority, and shall deliver such materiel and the Contractor Deliverables in accordance with the directions of the Authority (who shall pay to the Contractor fair and reasonable handling and delivery charges incurred by the Contractor in complying with such directions); and

71.6.3 in respect of the Contractor Deliverables (and any elements thereof) that do not consist of physical items, the Authority shall pay the Contractor (to the extent the Contractor has not already been paid) fair and reasonable prices for each such Contractor Deliverable (or any element thereof) that is provided or partially provided in accordance with this Contract,

In assessing a fair and reasonable price in Clauses 71.6.1 to 71.6.3 (Break and Force Majeure) the Parties shall have due regard to any payment to be made following the exercise by the Authority of its rights under Clause 5.1.9(ii)(B) (Contractor Warranties) and Clause 35.4 (Force Majeure) and Clause 71.9 (as the case may be) and the provisions of Schedule 9 (Pricing and Payment) and the Parties shall carry out a final reconciliation for that purpose as set out in Schedule 9 (Pricing and Payment).
71.7 Where Clause 35.4 (Force Majeure) or Clause 70 (Break) applies, the Authority shall (subject to Clause 71.8 and to the Contractor’s compliance with any direction given by the Authority pursuant to Clause 70.2 (Break)) indemnify the Contractor against any commitments, liabilities or expenditure which represent an unavoidable loss by the Contractor by reason of the termination of this Contract, subject to:

71.7.1 the Contractor taking all reasonable steps to mitigate such loss; and

71.7.2 the Contractor submitting a fully itemised and costed list of such loss, with supporting evidence, of losses reasonably and actually incurred by the Contractor as a result of termination of this Contract pursuant to Clause 70 (Break).

71.8 The Authority shall not be liable under Clause 71.7 (Break and Force Majeure) to pay any sum which, when added to any sums already paid or due to the Contractor under this Contract, exceeds the total sum that would have been payable to the Contractor if this Contract had not been terminated prior to the Expiry Date (and shall not take into account any amount which relates to any Option which has not been exercised by the Authority as at the relevant time).
71.9 Where Clause 70 (Break) applies, the Authority shall have the option to purchase from the Contractor sufficient additional information, documents and data together with the right to use the same and all relevant IPR (including Contractor Background IPR) to enable the Authority, together with the Contractor Deliverables which have been fully and properly delivered prior to termination of the Contract, to achieve Vendor Independence or such reduced level of Vendor Independence as the Authority elects (as is notified to the Contractor by the Authority in accordance with Clause 5.1.9(ii)(B) (Contractor Warranties)) for the Agreed Price (which shall include any appropriate payment in respect of Contractor Background IPR).
Miscellaneous Provisions
71.10 Each Party shall (subject to the provisions of Clause 27 (Recovery of Sums Due)) pay to the other any amounts payable pursuant to this Clause 71 (Financial Consequences of Termination) within twenty (20) Working Days of the Termination Date (or, if later, within twenty (20) Working Days of the amount being identified by both Parties as being payable, where it was not possible to determine on the Termination Date that such amount was payable) and for that purpose the Parties shall carry out a final reconciliation as contemplated at Schedule 9 (Pricing and Payment).

72 Exit Plan

72.1 The Parties have agreed that the matters which are likely to be required to be implemented on Expiry or early termination of this Contract are set out in Schedule 17 (Exit Plan). The Parties have agreed that on the earlier to occur of 

72.1.1 six (6) calendar months from the Expiry Date; and

72.1.2 ten (10) Working Days following receipt of a written notice from the Authority,
the Contractor shall review the Exit Plan in accordance with Good Industry Practice, having due regard to the status of the Contractor Deliverables and any other relevant factors at that time and issue to the Authority a proposed update and revision of the Exit Plan, giving full details of the rationale for any proposed changes. Following receipt by the Authority of the revised Exit Plan and rationale, the Contractor and the Authority shall meet (as soon as reasonably practicable and on such number of occasions as the Authority may reasonably require) to discuss and make any agreed amendments to the revised Exit Plan.
72.2 The Parties acknowledge that:

72.2.1 The preparation and development of the Exit Plan as contemplated in this Clause 72 (Exit Plan) forms part of this Contract and forms part of the Contract Price; and
72.2.2 subject to Clause 72.2.4 (Exit Plan), the Contract Price does not incorporate sums relating to the carrying out of all of the steps set out in the Exit Plan; and

72.2.3 notwithstanding the provisions of Clause 72.2.2 (Exit Plan), the Contractor shall be obliged to carry out the activities described in Clause 74 (Continuing Assistance) whether such activities are also incorporated or contemplated  in the Exit Plan and the Contractor acknowledges that it has incorporated pricing for the performance of the obligations in Clause 74 (Continuing Assistance) (other than the obligations in Clause 74.3 (Co-operation)) in the Contract Price; and

72.2.4 in the event that the Authority wishes to require the Contractor to perform any obligations identified in the Exit Plan (as may have been updated or revised) and/or those obligations set out in Clause 74.3 (Co-operation)) the Authority shall issue an Authority Change Notice and the Contractor shall not be permitted to object to such proposed Change.
73 Continuing Obligations

73.1 Save as otherwise expressly provided in this Contract or as already taken into account in the calculation of any payment on termination pursuant to this Contract:
73.1.1 termination of this Contract shall be without prejudice to any accrued rights or obligations under this Contract prior to termination; and
73.1.2 termination of this Contract shall not affect the continuing rights and obligations of the Contractor and the Authority under:
(i) the DRA or the SSCRs;
(ii) Clause 3.2 (Contractor’s Obligations);

(iii) Clause 5 (Contractor Warranties and Undertakings);

(iv) Clause 32 (Indemnity and Liabilities);

(v) Clause 32A (IPR Indemnities);
(vi) Clause 39 (The Contractor’s Records);
(vii) Clause 46 (Intellectual Property Rights);

(viii) Clause 47 (Security – Secret Matters);
(ix) Clause 53 (TUPE);
(x) Clause 71 (Financial consequences of Termination);
(xi) Clause 74 (Continuing Assistance);
(xii) Clause 89 (Dispute Resolution (English Law)) and
(xiii) any other provision of this Contract which is expressed to survive termination or which is required to give effect to such termination or the consequences of such termination.

PART 14 -  GENERAL CONTRACT PROVISIONS

74 Continuing Assistance

Co-operation

74.1 Without prejudice to the provisions of Clause 72 (Exit Plan), during the last six (6) months before the Expiry Date the Contractor shall co-operate as far as is reasonably practicable with the transfer of responsibility for the provision of the Contractor Deliverables (or part of the Contractor Deliverables) from the Contractor to any person (a "Follow-On Contractor") or to the Authority as so directed by the Authority, and for the purposes of this Clause 74 (Continuing Assistance) the meaning of the term co-operate shall include:  
74.1.1 liaising with the Authority and/or any Follow-On Contractor, and providing reasonable assistance and advice concerning the provision of the whole or the relevant part of the Contractor Deliverables and their transfer to the Authority or such Follow-On Contractor;

74.1.2 allowing any such Follow-On Contractor access (at reasonable times and on reasonable notice) to any assets applicable to the performance of this Contract, but not so as to interfere with or impede the provision of the Contractor Deliverables; and
74.1.3 providing to the Authority and/or any Follow-On Contractor (subject to the terms of this Contract relating to IPR and confidentiality) any relevant information concerning the Authority Sites and the provision of the Contractor Deliverables which is reasonably required for the efficient transfer of responsibility for the performance of the Contractor’s obligations under this Contract.
74.2 Without prejudice to Clause 59 (Issued Property), during the last six (6) months before the Expiry Date or during the period that any Termination Notice is subsisting, the Contractor shall protect and preserve material Articles and Issued Property in its possession, custody or control in which the Authority has notified an interest, provided that the Contractor shall be entitled to use such material Articles and Issued Property in accordance with the provisions of this Contract where it is agreed that the provision of the Contractor Deliverables requires the use of that material and/or those Articles and/or Issued Property in part or in its entirety. 

74.3 For a period of six (6) months after the Expiry Date or, if earlier, the Termination Date, the Contractor shall, if requested to do so in writing by the Authority, provide all reasonable assistance, guidance and information to the Authority or any Follow-On Contractor (as the case may be) required by the Authority or any Follow-On Contractor.

74.4 Without prejudice to the provisions of Clauses 74.1, 74.2 and 74.3 (Co-operation), the Contractor shall use all reasonable endeavours to assist the Authority to facilitate the smooth transfer of responsibility for the provision of the Contractor Deliverables (or any part of the Contractor Deliverables) to the Authority or Follow-On Contractor, as the case may be, and the Contractor shall take no action at any time during the term of this Contract or thereafter which is calculated or intended to prejudice or frustrate or make more difficult any such transfer.

74.5 Following the Expiry Date or, if earlier, the Termination Date, the Contractor shall, with the Authority's consent (not to be unreasonably withheld or delayed) be allowed reasonable access to the Authority Sites by the Authority in order to carry out winding-down activities, provided that in exercising such right of access, the Contractor shall not interfere with or impede the delivery of goods and/or services equivalent to the Contractor Deliverables (and/or the provision of any other services and/or the carrying out of any other activities) by or on behalf of the Authority and/or any Follow-On Contractor.

74.6 On expiry or earlier termination of this Contract, the Contractor shall:

74.6.1 upon request by the Authority make arrangements, to be agreed between the Authority and the Contractor (acting reasonably and in good faith), for the Authority to take over at fair and reasonable prices, where payment has not already been made, the rights, title and interest in such Articles and/or material as are held by the Contractor and/or any Sub-Contractor and which the Authority requires to maintain continuity of the delivery of goods and services equivalent to the Contractor Deliverables following the Expiry Date or, if earlier, the Termination Date; and  
74.6.2 provide, procure the provision of, or provide access to, as the Authority may require, all such information, documents and data in the possession or control of the Contractor, together with a sufficient explanation of such information, documents and data, the full rights to use such information, documents and data, and a formal certificate confirming those rights, as is required to put the Authority in the position it would have been in accordance with the warranty and representation in Clause 5.1.8 (Contractor Warranties and Undertakings), had there been full and proper performance by the Contractor of the Contractor Deliverables.

74.7 The Contractor agrees that following the early termination of this Contract, the Authority shall be entitled to continue to purchase (and the Contractor shall continue to supply) on reasonable terms and conditions at fair and reasonable prices goods and services (which would, but for the expiry or early termination of this Contract, amount to Articles) which are required by the Authority to maintain continuity of the delivery of goods and services equivalent to the Contractor Deliverables following the Termination Date.

74.8 The Contractor shall not be obliged to co-operate with a Follow-On Contractor where this Contract is terminated under Clause 70 (Break).

75 Change

75.1 Changes shall be in accordance with the provisions of Schedule 11 (Change Procedure).
76 Amendments To Contract

76.1 This Contract may not be amended except by the written agreement of the duly authorised Representatives of the Parties in accordance with Clause 75 (Change) and Schedule 11 (Change Procedure), provided always that the amendment shall come into force only when the Contractor has returned the DEFFORM 10B as an unqualified acceptance of the Authority's offer and a deed of variation has been duly executed by the Parties and provided further that this Clause shall not prohibit the trading of the Authority’s requirements as more particularly referred to in (and subject to the provisions of) paragraph 6 of Annex 1 to Schedule 4 (Assurance Process).
76.2 Subject to the provisions of Clause 76.1, any purported amendment to this Contract which does not satisfy the provisions of this Clause 76 (Amendments to Contract) shall be of no effect.
77 Amendments to Qualifying Defence Contracts – Consolidated Versions

77.1 For the purposes of this Clause 77 (Amendments to Qualifying Defence Contracts Consolidated Versions):

77.1.1 “consolidated version” means a version of this Contract which incorporates into the body of this Contract all amendments made to this Contract; and
77.1.2 “consolidated version date” means:

(i) where one or more consolidated versions have been issued, the date on which the latest consolidated version was issued, or

(ii) where a consolidated version has not been issued, the date on which this Contract was entered into.

77.2 Where the Contract is amended in accordance with Clause 76 (Amendments To Contract), the Authority shall issue to the Contractor, within twenty-eight (28) calendar days of agreeing the relevant amendment, a consolidated version.

77.3 The consolidated version issued in accordance with Clause 77.2 (Amendments to Qualifying Defence Contracts – Consolidated Versions) shall incorporate only amendments previously agreed between the Parties in accordance with Clause 76 (Amendments To Contract) and shall be signed on behalf of the Authority.

77.4 The Contractor shall within fourteen (14) calendar days of receiving the consolidated version:

77.4.1 sign and return to the Authority a copy of the consolidated version, to confirm that it properly incorporates all amendments made to this Contract; or

77.4.2 notify the Authority in writing why it believes that the consolidated version does not properly incorporate all amendments made to this Contract and if the Contractor does not so notify the Authority the Contractor will be deemed to have accepted the Contract with the consolidated amendments as the then current and agreed version of the Contract.
77.5 Following any notification made by the Contractor under Clause 77.4 (Amendments to Qualifying Defence Contracts – Consolidated Versions), the Authority and the Contractor shall seek to reach agreement on the content of the consolidated version, in the absence of which the matter may be resolved through the Dispute Resolution Procedure.

77.6 Within fourteen (14) calendar days of the Parties reaching agreement or the matter being determined through the Dispute Resolution Procedure, the Authority shall reissue a signed consolidated version which accords with that agreement or determination and which the Contractor shall sign and return to the Authority within fourteen (14) calendar days of receiving it.

78 Transfer

78.1 Subject to Clause 79 (Novation), neither Party to this Contract shall give, bargain, sell, assign, or otherwise dispose of this Contract or any part thereof, or the benefit or advantage of this Contract or any part thereof, without the prior consent in writing of the other Party.

78.2 Subject to the Contractor obtaining the prior written consent of the Authority in accordance with Clause 78.1 (Transfer) above, the Contractor may assign to a third party (the “Assignee”) the right to receive payment of the Contract Price or any part thereof due to the Contractor under this Contract (including any interest incurred by the Authority in accordance with Clause 20 (Payment under CP&F).

78.3 Any assignment of the right to receive payment of the Contract Price (or any part thereof) under Clause 78.2 (Transfer) above shall be subject to:

78.3.1 reduction of any sums in respect of which the Authority exercises its right of recovery under Clause 27 (Recovery of Sums Due) or under any other narrative clause concerning recovery of sums due;

78.3.2 all related rights of the Authority under this Contract in relation to the recovery of sums due but unpaid; and

78.3.3 the Authority receiving notification under both Clause 78.4 and Clause 78.5.2 (Transfer) below.

78.4 In the event that the Contractor obtains from the Authority the consent to assign the right to receive the Contract Price (or any part thereof) under Clause 78.2 (Transfer) above, the Contractor shall notify the Authority in writing of the assignment and the date upon which the assignment becomes effective.

78.5 The Contractor shall ensure that the Assignee:

78.5.1 is made aware of the Authority’s continuing rights under Clauses 78.3.1 and 78.3.2 (Transfer); and
78.5.2 notifies the Authority of the Assignee’s contact information and bank account details, to which the Authority shall make payment, subject to any reduction made by the Authority in accordance Clauses 78.3.1 and 78.3.2 (Transfer) above.

78.6 The provisions of this Contract, including any clauses concerning payment, shall continue to apply in all other respects after any assignment in accordance with this Clause 78 (Transfer) and shall not be amended without the prior approval of the Authority.
79 Novation

79.1 The rights and obligations of the Authority under this Contract shall not be assigned, novated or otherwise transferred (whether by virtue of any Legislation or any scheme pursuant to any Legislation or otherwise) other than in respect of the whole of this Contract to any person and other than to any public body (being a single entity) acquiring the whole of this Contract and having the legal capacity, power and authority to become a Party to and to perform the obligations of the Authority under this Contract, being:

79.1.1 a Minister of the Crown pursuant to an Order under the Ministers of the Crown Act 1975; or

79.1.2 any other public body whose obligations under this Contract are unconditionally and irrevocably guaranteed (in a form reasonably acceptable to the Contractor) by the Authority or a Minister of the Crown having the legal capacity, power and authority to perform the obligations under the guarantee and the obligations of the Authority under this Contract.

80 Contractor Change of Ownership
80.1 No Change of Ownership may occur without the express prior written consent of the Authority (such consent not to be unreasonably withheld or delayed).
80.2 The Contractor shall inform the Authority if any proposed Change of Ownership is contemplated, including details of the proposed new ownership structure (legal and beneficial) and/or details of the material asset (including shares held in any company by the Contractor or any of its Subsidiaries), business or undertaking proposed to be disposed or acquired (as the case may be). 

81 Disruption

81.1 The Contractor shall immediately inform the Authority of any actual or potential industrial action, whether such action be by its own employees or others, which affects or might affect its ability at any time to perform its obligations under this Contract.

81.2 The Contractor shall have robust contingency plans in place, in accordance with the Business Continuity Plans, to ensure that the provision of the Contractor Deliverables is maintained in the event of any disruption (including disruption to information technology systems) to the operations of the Contractor and/or any Sub-Contractor.  Such contingency plans shall be available for the Authority to:

81.2.1 inspect; and/or

81.2.2 (subject to the Authority giving the Contractor reasonable advance notice, and subject to the Authority exercising this right a maximum of three (3) times in any one (1) Year in respect of the same plan) practically test at any reasonable time,

and shall be updated and revised as necessary by the Contractor throughout the Contract Period.

82 Waiver

82.1 No act or omission of either Party shall by itself amount to a waiver of any right or remedy unless expressly stated by that Party in writing.  In particular, no reasonable delay in exercising any right or remedy shall by itself constitute a waiver of that right or remedy.

82.2 No waiver in respect of any right or remedy shall operate as a waiver in respect of any other right or remedy.

83 Discrepancies, Errors and Omissions

83.1 If either Party identifies any discrepancy, error or omission between the provisions of this Contract, it shall notify the other Party in writing of such discrepancy, error or omission as soon as reasonably practical.

83.2 The Parties shall seek to agree such amendments to resolve such discrepancy, error or omission as soon as reasonably practical.

83.3 Where the Parties fail to reach agreement within ten (10) Working Days of the notice under Clause 83.1 (Discrepancies, Errors and Omissions) and either Party considers that the discrepancy, error or omission to be material to its rights and obligations under this Contract, then the matter will be referred to the Dispute Resolution Procedure.
84 Severability

84.1 If any provision of this Contract is held to be invalid, illegal or unenforceable to any extent then: 

84.1.1 such provision shall (to the extent it is invalid, illegal or unenforceable) be given no effect and shall be deemed not to be included in this Contract, but without invalidating any of the remaining provisions of this Contract; and 

84.1.2 the parties shall use all reasonable endeavours to replace the invalid, illegal or unenforceable provision by a valid, legal and enforceable substitute provision the effect of which is as close as possible to the intended effect of the invalid, illegal or unenforceable provision. 

85 Whole Agreement

85.1 This Contract constitutes the entire agreement between the Parties relating to the subject matter of this Contract.  
85.2 This Contract supersedes all prior negotiations, representations and undertakings (whether written or oral), except that this Clause 85 (Whole Agreement) shall not exclude liability in respect of any fraudulent misrepresentation.

86 Tax Compliance

86.1 The Contractor represents and warrants that at the date this Contract came into effect, it has notified the Authority in writing of any occasion of tax non-compliance (“OOTNC”) or any litigation that it is involved in that is in connection with any OOTNC.
86.2 If, at any point during the performance of this Contract, an OOTNC occurs, the Contractor shall:

86.2.1 notify the Authority in writing of such fact within twenty (20) Working Days of its occurrence; and

86.2.2 promptly provide to the Authority:

(i) details of the steps which the Contractor is taking to address the OOTNC and to prevent the same from recurring, together with any mitigating factors that it considers relevant; and

(ii) such other information in relation to the OOTNC as the Authority may reasonably require.

86.3 For the avoidance of doubt, the obligation at Clause 86.2 (Tax Compliance) also applies to OOTNC in non-UK jurisdictions. If the OOTNC occurred in non-UK jurisdictions, the notification must be accompanied by a full explanation of the OOTNC and any relevant tax laws and administrative provisions so the Authority can understand the nature and seriousness of the OOTNC.

86.4 The duty to notify does not substitute the Contractor’s other reporting obligations under this Contract.
86.5 The Authority shall be entitled to terminate this Contract in the event that:  
86.5.1 the warranty given by the Contractor pursuant to Clause 86.1 (Tax Compliance) is materially untrue; or

86.5.2 the Contractor commits a material breach of its obligation to notify the Authority of any OOTNC as required by Clause 86.2 (Tax Compliance); or

86.5.3 the Contractor fails to provide details of proposed mitigating factors which in the reasonable opinion of the Authority, are acceptable.

86.6 In the event that the Authority terminates this Contract under Clause 86.5 (Tax Compliance), the Authority shall be entitled to recover from the Contractor:

86.6.1 the amount of any Losses resulting from the termination; and

86.6.2 any other Losses sustained in consequence of any breach of this Clause 86 (Tax Compliance), where this Contract has not been terminated.

86.7 In exercising its rights or remedies under this Clause 86 (Tax Compliance), the Authority shall:

86.7.1 act in a reasonable and proportionate manner taking into account, among other things:

(i) the gravity and duration of the OOTNC and any sanctions imposed by a court or tribunal; and

(ii) any remedial action taken by the Contractor to prevent reoccurrence of the OOTNC.

86.7.2 without prejudice to Clause 86.6 (Tax Compliance), seriously consider, where appropriate, action other than termination of this Contract to deal with the failure by the Contractor to comply with this Clause 86 (Tax Compliance).
86.8 The Authority shall not in any case be liable to pay under the provisions of this Clause 86 (Tax Compliance) any sum which, when taken together with any sums paid or due or becoming due to the Contractor under this Contract, shall exceed the total price of the Contract Deliverables payable under this Contract.
87 Representatives

References to Authority and the Contractor
87.1 Except as provided otherwise under this Contract, any reference to the Authority and the Contractor in respect of:

87.1.1 the giving of consent;

87.1.2 the delivering of any notices; or

87.1.3 the doing of any other thing that may reasonably be undertaken by an individual acting on behalf of the relevant Party,

shall be deemed to be references to the Authority's Representatives and the Contractor’s Representatives (respectively) in accordance with this Clause 87 (Representatives).

The Contractor’s Representatives

87.2 The Contractor shall employ representatives (the “Contractor’s Representatives”) to act as the Contractor’s representatives in connection with the provision of the Contractor Deliverables and generally in connection with this Contract.  Such representatives are described in the table forming Part 2 to Schedule 8 (Governance and Management).
Authority of the Contractor’s Representatives

87.3 The Contractor’s Representative shall have full authority to act on behalf of the Contractor for all purposes of this Contract.

Appointment of Successor

87.4 The Contractor may terminate the appointment of any of the Contractor’s Representative and shall appoint a successor, the identity of whom shall be made known to the Authority.

Authority's Representatives

87.5 The Authority shall employ representatives (the “Authority’s Representatives”) to act as the Authority’s representatives in connection with the provision of the Contractor Deliverables and generally in connection with this Contract.  Such representatives are described in the table forming Part 2 to Schedule 8 (Governance and Management).
Authority of Authority's Representatives

87.6 The Authority's Representative shall have the full authority to act on behalf of the Authority for all purposes of this Contract.

Appointment of Successor

87.7 The Authority may terminate the appointment of any Authority's Representative and shall appoint a successor, the identity of whom shall be made known to the Contractor.

88 Notices

88.1 All notices, orders, or other forms of communication required to be given in writing ("Notices") under or in connection with this Contract shall:

88.1.1 be in a form which can be read, copied and recorded;

88.1.2 be authenticated by signature or by such other method as agreed between the Parties;

88.1.3 be marked for the attention of the appropriate Authority’s Representative or the Contractor’s Representative; and

88.1.4 be marked in a prominent position with the relevant Contract number.

88.2 Notices should be delivered by:

88.2.1 hand;

88.2.2 prepaid post (or airmail, in the case of Notices to or from overseas);

88.2.3 facsimile; or

88.2.4 electronic mail.

88.3 Notices shall be deemed to have been received:

88.3.1 if delivered by hand, on the day of delivery if it is a Working Day and otherwise on the first Working Day immediately following the day of delivery;

88.3.2 if sent by prepaid post (or airmail, if appropriate), on the fifth Working Day (or on the tenth Working Day, in the case of airmail) after the day of posting; and

88.3.3 if sent by facsimile, or other electronic means:

(i) if transmitted between 09.00 and 17.00 hours on a Working Day (recipient's time), on completion of receipt by the sender of verification of the transmission from the receiving instrument; or

(ii) if transmitted at any other time, at 09.00 hours on the first Working Day (recipient's time) following the completion of receipt by the sender of verification of the transmission from the receiving instrument.

88.4 The addresses (including electronic addresses) of each Party and their Representatives to which all Notices shall be sent are set out in DEFFORM 111 in the Agreed Form, or such other address as either Party may by written Notice specify to the other for the purpose of this Clause 88 (Notices).  

88.5 Where either Party requests written confirmation of any communication which does not constitute a Notice, such request shall not unreasonably be refused.
89 Dispute Resolution (English Law)

89.1 The Parties will attempt in good faith to resolve any dispute or claim arising out of or relating to this Contract through negotiations between the respective representatives of the Parties having authority to settle the matter, which attempts may include the use of any Alternative Dispute Resolution (“ADR”) procedure on which the Parties may agree.

89.2 In the event that the dispute or claim is not resolved by negotiation, or where the Parties have agreed to use an ADR procedure, by the use of such procedure, the dispute shall be referred to arbitration.

89.3 The Party initiating the arbitration shall give a written notice (the “Notice of Arbitration”) to the other Party. The Notice of Arbitration shall specifically state:

89.3.1 that the dispute is referred to arbitration; and

89.3.2 the particulars of the Contract out of or in relation to which the dispute arises.

89.4 Unless otherwise agreed in writing by the Parties, the arbitration and this Clause 89 (Dispute Resolution (English Law)) shall be governed by the provisions of the Arbitration Act 1996.

89.5 It is agreed between the Parties that for the purposes of the arbitration, the arbitrator shall have the power to make provisional awards as provided for in Section 39 of the Arbitration Act 1996.

89.6 For the avoidance of doubt it is agreed between the Parties that the arbitration process and anything said, done or produced in or in relation to the arbitration process (including any awards) shall be confidential as between the Parties, except as may be lawfully required in judicial proceedings relating to the arbitration or otherwise. No report relating to anything said, done or produced in or in relation to the arbitration process may be made beyond the tribunal, the Parties, their legal representatives and any person necessary to the conduct of the proceedings, without the concurrence of all the Parties to the arbitration.
90 Contractor’s Status

90.1 Nothing in this Contract shall be construed as creating a partnership or as a contract of employment between the Authority and Contractor.

90.2 Save as expressly provided otherwise in this Contract, the Contractor shall not be, nor be deemed to be, an agent of the Authority and the Contractor shall not hold itself out as having authority or power to bind the Authority in any way.

90.3 Neither Party shall place or cause to be placed any order with suppliers or otherwise incur liabilities in the name of the other Party or any representative or the other Party.

91 Conflicts of Interest and Impartiality

91.1 The Contractor has notified the Authority of its intention to operate a conflicts of interest regime in the Agreed Form (“Conflicts Regime”), the Contractor acknowledging that its obligations under this Contract and its aspiration to participate to be a provider of goods and/or services in future procurements connected with the EvO System will require the careful management  of information both internally and externally by the Contractor and Contractor Related Parties.
91.2 Notwithstanding the full adherence by the Contractor to the provisions of the Conflicts Regime, the Authority reserves the right to exclude the Contractor from participation in any future procurements contemplated in Clause 91.1 (Conflicts of Interest and Impartiality) (whether to comply with Legislation, as may permitted in accordance with the regulations applying to any such future procurements or for any reason to ensure fair competition for such procurements).
92 Rights of Third Parties

92.1 Except as provided in Clause 92.2 (Rights Of Third Parties) and notwithstanding anything to the contrary elsewhere in this Contract, no right is granted to any person who is not a Party to enforce any term of this Contract in his own right and the Parties declare that they have no intention to grant any such right. 

92.2 Where, and only where, this Contract expressly states that a third party shall be entitled to enforce a term of this Contract: 

92.2.1 the said third party shall be entitled to enforce that term in his own right; 

92.2.2 the Contractor shall inform the said third party as soon as is reasonably practicable of the existence of the relevant right together with any other terms (including the terms of this Clause 92.2 (Rights Of Third Parties) relevant to the exercise of that right; and 

92.2.3 the third party's rights shall be subject to: 
(i) the resolution of any Dispute pursuant to the Dispute Resolution Procedure; and
(ii) Clause 93 (Law (English)).
93 Law (English)

93.1 The Contract shall be considered as a contract made in England and subject to English Law. 

93.2 Subject to and without prejudice to the Dispute Resolution Procedure, each Party hereby irrevocably submits and agrees to the exclusive jurisdiction of the Courts of England to resolve, and the laws of England to govern, any actions, proceedings, controversy or claim of whatever nature arising out of or relating to this Contract or breach thereof. 

93.3 Other jurisdictions may apply solely for the purpose of giving effect to this Clause 93 (Law (English)) and for the enforcement of any judgement, order or award given under English jurisdiction.

94 Execution

94.1 This instrument is executed as a deed and was delivered when it was dated.

	The common seal of THE SECRETARY OF STATE FOR DEFENCE was affixed to this deed in the presence of:

	)

)


		
		
	Name

	

		)

)

)

)

	
		

	
	)

)


	Executed as a deed by general dynamics united kingdom LIMITED acting by a director and its secretary or two directors:
	)

)

)

)
	

	
	

	Director
	


	
	

	Director/Secretary
	



Definitions and Acronyms 

1.1
In this Contract  the following words and expressions shall be deemed to have the following meanings:
“2% Incentive Adjustment” has the meaning given in Schedule 6 (Incentivisation);
“Acceptance” means the satisfaction of the Acceptance Criteria for the relevant Contractor Deliverable or the Release Control Point (as the case may be) and “Accept” and “Accepted” shall be construed accordingly;

“Acceptance Criteria” means, in respect of: 
(c) the Acceptance of the MORPHEUS System Architecture, the criteria set out in paragraph 1 of Part 2 of Schedule 5 (Acceptance Procedures);

(d) the Acceptance of the EvO System Architecture, the criteria set out in paragraph 1 of Part 3 of Schedule 5 (Acceptance Procedures);

(e) the Acceptance of the EvO System, the criteria set out in paragraph 1 of Part 4 of Schedule 5 (Acceptance Procedures);

(f) the Acceptance of the Battlespace Management Application Technical Specification, the criteria set out in paragraph 1 of Part 5 of Schedule 5 (Acceptance Procedures);

(g) the Acceptance of the DSA Pulse 2/3 Technical Specification, the criteria set out in paragraph 1 of Part 6 of Schedule 5 (Acceptance Procedures);

(h) not used;

(i) the Acceptance of the Tactical Internet Backbone Radio Technical Specification, the criteria set out in paragraph 1 of Part 7 of Schedule 5 (Acceptance Procedures);

(j) not used 
(k) the Acceptance of the:

(i) Interim MTRC Laboratory Design Document, the criteria set out in paragraph 1 of Part 8 of Schedule 5 (Acceptance Procedures); and
(ii) Enduring MTRC Laboratory Design Document, the criteria set out in paragraph 2 of Part 8 of Schedule 5 (Acceptance Procedures);
(l) the Acceptance of:

(i) Enabling Business Transformation, the criteria set out in paragraph 1 of Part 9 of Schedule 5 (Acceptance Procedures); and
(ii) the JPO IT Services, the criteria set out in paragraph 2 of Part 9 of Schedule 5 (Acceptance Procedures);

(m) the Acceptance of the ILS Deliverables, the criteria set out in paragraph 1 of Part 11 of Schedule 5 (Acceptance Procedures);

(n) not used;

(o) the Acceptance of the PI&F Deliverables, the criteria set out in paragraph 1 of Part 12 of Schedule 5 (Acceptance Procedures);

(p) the Acceptance of the Training Management Plan, the criteria set out in paragraph 1 of Part 13A of Schedule 5 (Acceptance Procedures);

(q) the Acceptance of the Training Deliverables (other than the Training Management Plan), the criteria set out in paragraph 1 of Part 13B of Schedule 5 (Acceptance Procedures);

(r) the Acceptance of the Safety and Environmental Management Plan, the criteria set out in paragraph 1 of Part 14A of Schedule 5 (Acceptance Procedures);

(s) the Acceptance of the Safety and Environmental Legislation Tracker, and the Safety and Environmental Risk Action Tracker the criteria set out in paragraph 1 of Part 14B Schedule 5 (Acceptance Procedures);

(t) the Acceptance of the Security Management Plan, the criteria set out in paragraph 1 of Part 15 of Schedule 5 (Acceptance Procedures);
(u) the Acceptance of the Manufacture Deliverables (other than the Manufacture Deliverables referred to in paragraph 18.3 of Part 1 of Schedule 2), the criteria set out in paragraph 1 of Part 16 of Schedule 5 (Acceptance Procedures); and
(v) the Acceptance of the Release Control Point, the criteria referred to in paragraph 1 of Part 17 of Schedule 5 (Acceptance Procedures);

“Acceptance Review” means each of:

(w) the MORPHEUS Architecture Acceptance Review referred to in paragraph 4 of Part 2 of Schedule 4 (Assurance Process);
(x) the EvO Architecture Acceptance Review referred to in paragraph 4 of Part 3 of Schedule 4 (Assurance Process);

(y) the EvO System Acceptance Test Review referred to in paragraph 6 of Part 4 of Schedule 4 (Assurance Process);

(z) the BMA Technical Specification Acceptance Review referred to in paragraph 3 of Part 6 of Schedule 4 (Assurance Process);

(aa) the DSA Pulse 2/3 Technical Specification Acceptance Review referred to in paragraph 2 of Part 7 of Schedule 4 (Assurance Process);

(ab) the TIBR Technical Specification Acceptance Review referred to in paragraph 3 of Part 8 of Schedule 4 (Assurance Process);

(ac) the MTRC Acceptance Review referred to in paragraph 2 of Part 9 of Schedule 4 (Assurance Process);

(ad) the ILS Acceptance Review referred to in paragraph 4 of Part 11 of Schedule 4 (Assurance Process);

(ae) the JPO IT Service Acceptance Review referred to in paragraph 3 of Part 10 of Schedule 4 (Assurance Process);
(af) the EBT Acceptance Review referred to in paragraph 6 of Part 10 of Schedule 4 (Assurance Process);
(ag) the Platform Integration and Fielding Acceptance Review referred to in paragraph 3 of Part 12 of Schedule 4 (Assurance Process);

(ah) the Training Acceptance Review referred to in paragraph 3 of Part 13 of Schedule 4 (Assurance Process);
(ai) the Health, Safety and Environmental Acceptance Review referred to in paragraph 3 of Part 14 of Schedule 4 (Assurance Process);

(aj) the Security Management Acceptance Review referred to in paragraph 3 of Part 15 of Schedule 4 (Assurance Process); and

(ak) the Manufacture Plan Acceptance Review referred to in paragraph 2 of Part 16 of Schedule 4 (Assurance Process);

“Acceptance Tests” means in respect of:
(al) the MORPHEUS System Architecture, the tests referred to in paragraph 2 of Part 1 of Schedule 5 (Acceptance Procedures);

(am) the EvO System Architecture, the tests referred to in paragraph 3 of Part 1 of Schedule 5 (Acceptance Procedures); 

(an) the EvO System, the tests referred to in paragraphs 4 of Part 1 of Schedule 5 (Acceptance Procedures); 
(ao) the Logistics Support and Maintainability Demonstration, the tests referred to in paragraph 5 of Part 1 of Schedule 5 (Acceptance Procedures); 

(ap) the Enduring MTRC Laboratory Design Document, the tests referred to in paragraph 6 of Part 1 of Schedule 5 (Acceptance Procedures); and
(aq) the EC3 Demonstration, the tests referred to in paragraph 7 of Part 1 of Schedule 5 (Acceptance Procedures);
“Acceptance Test Cases” means the Capability Acceptance Test Cases and the Non-Functional Requirements Verification Test Cases;

“Acceptance Test Procedures” means the Capability Acceptance Test Procedures and the Non-Functional Requirements Test Procedures;

“Accreditable Status” means the status at which the Authority’s Representative (acting reasonably) is satisfied that Contractor has fully complied with its obligations under this Contract in relation to:

(ar) the preparation and implementation of and compliance with the Security Management Plan;
(as) the delivery of:

(i) the Security Aspects of Design Document; 

(ii) the Security Architecture Document (as referred to in the definition of MORPHEUS Architecture Documents Suite); and

(iii) any other documents and/or items (including any Key Deliverables and/or Required Items) arising out of or in connection with the Accreditation of the EvO System and/or any security matters, to the extent that such documents and/or other items relate to the performance of the Contractor’s obligations under this Contract,

in each case meeting all of the requirements for such documents and/or other items set out or referred to in this Contract (including any such requirements arising as a result of the Accreditation of the EvO System); and
(at) the carrying out and completion of Penetration Testing (including, subject to paragraph 5.2.2 of Part 1 of Schedule 2 (Statement of Requirements), the carrying out and completion of any remedial actions arising out of and/or further Penetration Testing required as a result of such Penetration Testing (and any remedial actions arising out of such further Penetration Testing));
“Accreditation” means the process undertaken by or on behalf of the Authority to ensure that all of the requirements of the Accreditation Authority from time to time (and JSP 440 and JSP 604) are achieved in relation to the EvO System, and “Accredit” and “Accredited” shall be construed accordingly;

“Accreditation Authority” means the body known as Defence Assurance and Information Security (DAIS) (or such person or body replacing DAIS from time to time);

“Adjoining Property” means any land and/or property adjoining the Authority Sites and each and every part of such land and/or property, including all conduits, roads, footpaths, walls, fences, buildings and other erections and all other apparatus on, under or within such land and/or property;
“Affiliate” means in relation to any person, any Holding Company or Subsidiary of that person or any Subsidiary of such Holding Company;
“Agile Process” means the process set out in Annex 1 to Schedule 4 (Assurance Process);
“Agile Release Train” has the meaning given in paragraph 8 of Annex 1 of Schedule 4 (Assurance Process);

“Agile Trading Process” has the meaning given in paragraph 8 of Annex 1 of Schedule 4 (Assurance Process);
“Agreed Form” has the meaning given in Clause 1.1.12 (Definitions and Interpretation);

“Agreed Price” has the meaning given in (and shall be determined in accordance with) Clause 5.2 (Agreed Price) and Schedule 22 (Preparation of the Agreed Price Calculation);

“AKEE” means adaptor kit electronic equipment, as defined in Leaflet 4850;
“Analysis” means in respect of the whole or part (as the case may be) of each Non-Functional Requirement that is not a Tested Non-Functional Requirement and in respect of the whole or relevant part (as the case may be) of the EvO System, the study and/or examination of information, documents and/or data (including engineering drawings, software and hardware design specifications, models, simulations and calculations) that shall give increased confidence that such whole or relevant part of the EvO System shall meet such whole or relevant part of such Non-Functional Requirement;  
“Architectural Element” means each architectural element set out in the MORPHEUS System Architecture Schematic in the Agreed Form (or as amended from time to time in accordance with the Agile Process or as otherwise agreed between the Parties);

“Architecture Requirements Specification” means the architecture requirements specification referred to in, and which shall meet the requirements of, the Product Description for the “MORPHEUS Architecture Requirements Specification”;

“Architecture Test and Acceptance Plan” means the architecture test and acceptance plan referred to in, and which shall meet the requirements of, the relevant Product Description for the “EvO Test Plan”;
“Architecture Verification Cross Reference Matrix” means the verification cross reference matrix applicable to the MORPHEUS System Architecture and the EvO System Architecture referred to in, and which shall meet the requirements of, the relevant Product Description;

“Articles” all goods (including Products) which the Contractor is required under this Contract (including under any Option which is exercised by the Authority) to supply (including MPPS);
“Assumptions, Exclusions and Dependencies” means any assumption, exclusion and dependency which is expressly set out in Part 3 of Schedule 23 (Options) and which relates to a specific Option;
“Assurance Process” means the assurance process outlined in Schedule 4 (Assurance Process), as applicable to the relevant Contractor Deliverable;

“Authority Change” has the meaning given in Schedule 11 (Change Procedure);
“Authority Change Notice” has the meaning given in Schedule 11 (Change Procedure);
“Authority Data” has the meaning given to it in Clause 37.1 (Authority Data);

“Authority Foreground IPR” has the meaning given in Schedule 14 (IPR);
“Authority Interim MTRC Equipment” means each item identified on the Interim MTRC Bill of Materials that the Authority is responsible to supply (which is not Contractor Interim MTRC Equipment);

“Authority Enduring MTRC Equipment” means each item identified on the Enduring MTRC Bill of Materials that the Authority is responsible to supply (and which is not Authority Interim MTRC Equipment, Contractor Interim MTRC Equipment or Contractor Enduring MTRC Equipment);

“Authority Related Party” means an officer, servant or agent of the Authority;
“Authority Sites” means those sites which are in the Authority's control or were in the Authority’s control immediately prior to the Effective Date and which are to be used by the Contractor for the purposes of providing the Contractor Deliverables;
“Authority’s Representatives” means the persons referred to in Clause 87.5 (Authority’s Representatives);
“Background” has the meaning given in Schedule 14 (IPR);
“Background IPR Amount” means the amount payable by the Authority to the Contractor in accordance with Clause 5.1.9 (Contractor Warranties and Undertakings) in respect of Contractor Background IPR in relation to Manage and Conductor, being a maximum of xxx;
“Backlogs” has the meaning given in paragraph 8 of Annex 1 of Schedule 4 (Assurance Process); 

“Backwards Compatible” means, subject to Part 4 of Schedule 2 (Statement of Requirements), fully interoperable and compatible with BCIP 5.6;
“Baseline Report” means the baseline report referred to in, and which shall meet the requirements of, the relevant Product Description for the “EvO Test Report”;

“Battlespace Management Application” means a suite of one (1) or more software applications and services providing, amongst other things; geospatial services, operating picture and mission planning for commanders at all levels in the tactical space;

“Battlespace Management Application Technical Specification” means, subject to paragraph 6.1.7 of Part 1 of Schedule 2 (Statement of Requirements), the document (including, amongst other things, details of all Interface Information relating to the Interfaces between the Battlespace Management Application and the remainder of the EvO System and vice versa) referred to in, and which shall meet the requirements of, the Product Description for the “Battlefield Management Application (BMA) Technical Specification”;

“Battlespace Management Application Technical Specification Review” means each review described in each Table set out in Part 6 of Schedule 4 (Assurance Process);

“BCIP 5.5” means the battlespace information and communications system comprising (amongst other things) the Legacy Products and which, as at the Effective Date, is being operated by the Authority to provide battlespace and tactical communications;
“BCIP 5.6” means an upgrade to BCIP 5.5 and which:

(au) following its release to service will be operated by the Authority to provide battlespace and tactical communications in the period prior to the release to service of the EvO System; 

(av) has such capability and is in such configuration standard (or which would have such capability and/or be in such configuration standard, if the Contractor had fully complied with its obligations under the BCIP Contract), assuming there are no defects in (and the Contractor has fully complied with its obligations in relation to) such system at such date); and
(aw) includes the Land Deployed Gateway;

“BCIP Contract” means the contract between the Authority and the Contractor (entitled BCIP Post Design Services Contract) and dated 1 April 2014, with serial number BATCM/0183, as amended, varied and/or supplemented in accordance with the provisions of that contract, and in such form as such contract shall be in as at the BCIP 5.6 RCP;
“BCIP 5.6 RCP” means 14 December 2017, or such later date on which BCIP 5.6 shall achieve the release control point, as referred to in and in accordance with the BCIP Contract;
“BCIP TNA” means the training needs analysis in the Agreed Form;  
“BISA” means each Battlespace information software application;
“BNAU” means the Bowman Network Access Unit; 
“British Standards” means the standards produced by the British Standards Institution;
“BUCK+” means the database known as the Bowman User Common Knowledge database hosted on the Contractor’s ICT system containing, amongst other things, the Interactive Electronic Technical Publications;
“Business Change” means the transfer to the Authority of the Contractor’s knowledge, skills and experience pursuant to and in accordance with paragraphs 11.15 to 11.23 of Part 1 of Schedule 2 (Statement of Requirements);
“Business Continuity Plan” means the business continuity plans set out in Schedule 16 (Business Continuity Plans);
“Cable Design” means, in respect of each cable, a design for such cable referred to in, and which shall meet the requirements of, the Product Description for the “Cable Design Drawings”;

“Cable ICD” means, in respect of each connector on each GD Product and GD Procured Product, an interface control document for each such connector, as such interface control document is referred to in, and which shall meet the requirements of, the Product Description for the “Cable Interface Control Document”;
“Cable Specification” means in respect of each cable terminating on and/or connecting to a GD Product and/or GD Procured Product, a specification for such cable as referred to in, and which shall meet the requirements of, the Product Description for the “Cable Design Specification”;
“Capability” means each capability identified in the third column of the Table in Part 2 of Schedule 2 (Statement of Requirements), as further detailed in the fourth column of that Table;
“Capability Acceptance Test Case” means each test case to be developed by the Contractor which shall be used to verify that the whole or part of a Capability Use Case applicable to the EvO System has been achieved, as such test case shall be referred to in, and which shall meet the requirements of, the relevant Product Description for “EvO Test Case”;

“Capability Acceptance Test Procedures” means the procedures to be executed to establish whether the objective of each Capability Acceptance Test Case has been achieved, as such procedures shall be referred to in, and which shall meet the requirements of, the relevant Product Description for “EvO Test Procedure”; 

“Capability Acceptance Test Report” means the report detailing the outcomes and any actions arising from the execution of all of the Capability Acceptance Test Cases utilising the Capability Acceptance Test Procedures (including the Capability Acceptance Test Results and the Capability Acceptance Test Procedures), as such report shall be referred to in, and which shall meet the requirements of, the relevant Product Description for the “EvO Test Report”;

“Capability Acceptance Test Results” means the results arising from the execution of all of the Capability Acceptance Test Cases;
“Capability Description Document” means each description document for each Capability, as referred to in and which shall meet the requirements of the relevant Product Description;

“Capability Use Case” means, subject to paragraphs 1.5 to 1.7 (inclusive) of Part 1 of Schedule 5 (Acceptance Procedures), each use case applicable to a Capability which, as at the Effective Date, shall be in the Agreed Form, as such use cases shall be amended from time to time (in the manner contemplated by paragraphs 1.5 to 1.7 (inclusive) of Part 1 of Schedule 5 (Acceptance Procedures)) to reflect the development of the EvO SRD in accordance with this Contract;
“CAT Testing Procedures” means the connectivity acceptance test procedures, as such procedures are referred to in, and which shall meet the requirements of, the Product Description for “EvO System Vehicle Confirmation Test Procedure”;
“Central Government Body” means a body listed in one of the following sub-categories of the Central Government classification of the Public Sector Classification Guide, as published and amended from time to time by the Office for National Statistics:

(ax) Government Department;

(ay) Non-Departmental Public Body or Assembly Sponsored Public Body (advisory, executive, or tribunal);

(az) Non-Ministerial Department; or

(ba) Executive Agency;
“CESG” means Communications Electronics Security Group (being a group in the United Kingdom government dealing with communications at GCHQ);
“Change” has the meaning given in Schedule 11 (Change Procedure);
“Change of Ownership” means:

(bb) any sale, transfer or disposal of any legal, beneficial or equitable interest in any or all of the shares in the Contractor (including the control over exercise of voting rights conferred on those shares, control over the right to appoint or remove directors or the rights to dividends) from that set out in Clause 5.1.2 (Contractor Warranties and Undertakings); and/or

(bc) any other arrangements that have or may have or which result in the same effect as limb (a) above; and/or

(bd) any disposal or acquisition by the Contractor of a material asset (including shares held by the Contractor or any of its Subsidiaries in any company), business or undertaking;

“Child Labour Legislation” means those International Labour Law Conventions concerning economic exploitation of children through the performance of work which is likely to be hazardous or to interfere with a child's health or development, including but not limited to slavery, trafficking, debt bondage or forced labour, which are ratified and enacted into domestic law and directly applicable to the Contractor in the jurisdiction(s) in which it performs this Contract;  
“CHIP” has the meaning given in Clause 57.1 (Supply of Hazard Data);
“Class 1 Change” means a change to any of the following elements of the relevant Product and/or elements of support to that Product (as applicable):

(be) functional or allocated configuration identification;
(bf) Product configuration identification;
(bg) technical requirements; 

(bh) non-technical requirements;
(bi) other facts:
(i) government furnished equipment (including Issued Property);
(ii) safety;
(iii) electromagnetic characteristics;
(iv) operational;
(v) compatibility with support equipment;
(vi) configuration with support equipment;
(vii) configuration to the extent that retrofit action would be required;
(viii) delivered operation and maintenance manuals;
(ix) pre-set adjustments or schedule affecting operating limits or performance to such extent as to require assignment of a new identification number;
(x) interchangability, substitutability or replaceability as applied to items, excluding the pieces and parts of non-repairable sub-assemblies;
(xi) sources of items or repairable items defined by source control drawings; and/or
(xii) skills, manning, training, biomedical factors or human engineering design;
“Collaborative Data Environment” means the shared data environment hosted on the Contractor’s ICT system containing, amongst other things, the Key Deliverables; 
“Company Shutdown Date” means one or more of:

(bj) a Friday on which the Contractor does not require staff to work routinely:

(bk) the period between 25th December and the Bank Holiday in England and Wales in any year that is granted in respect of the first day in each year during which the Contractor’s premises in Oakdale are closed:

in each case where such dates are notified to the Authority’s Representative not later than two (2) months prior to the end of each calendar year during which the Contract is subsisting.
“compete” has the meaning given in Schedule 14 (IPR);
“Competed Product” means each of: 

(bl) the Battlespace Management Application;

(bm) subject to paragraph 8.2 of Part 1 of Schedule 2 (Statement of Requirements), the Tactical Internet Backbone Radio;
(bn) in so far as the Contractor’s obligations under this Contract relate to the development and/or delivery of the DSA Pulse 2/3 Technical Specification (including the procurement by the Authority of DSA Pulse 2/3) but not in relation to the physical Integration of DSA Pulse 2/3, the DSA Pulse 2/3; and
(bo) the MOD Procured Products; 
“Competed Product Provider” means any Third Party that is appointed by the Authority (or with whom the Authority has contracted) to supply any Competed Product or any Third Party who is participating in any competition and/or other procurement exercise conducted by or on behalf of the Authority to procure the supply of any Competed Product;

"Conditions Precedent" has the meaning given in Clause 3.9 (Conditions Precedent);

“Conductor” means the Product referred to in the Table entitled “Table 2: GD UK Three Core Products” of the document entitled “Integration Test and Management Plan” (Issue D) and contained within Schedule 3 (Contractor’s Proposals), which the Contractor proposes to design, develop and deliver in accordance with this Contract;
“Configuration Management Plan” means the configuration management plan referred to in and which shall meet the requirements of the relevant Product Description;

“Contract” means this contract (including its Schedules, Appendices and Annexes) as may be amended and or extended from time to time as the result of the exercise of any Option or otherwise as permitted in accordance with its terms (and includes any consolidated version arising under Clause 77 (Amendments to Qualifying Defence Contracts – Consolidated Versions));
“Contract Award” has the meaning given in Schedule 7 (Authority Obligations);
“Contract Month” has the meaning given in Schedule 6 (Incentivisation); 

“Contract Month n” has the meaning given in paragraph 1.1 Part 1 of Schedule 9 (Pricing and Payment); 
“Contract Period” means the period commencing on and from the Effective Date and ending on the earlier of the Expiry Date and the Termination Date;

“Contract Price” means the Firm Price of XXX exclusive of VAT payable to the Contractor by the Authority under this Contract for the full and proper performance by the Contractor of his obligations under this Contract as determined under the provisions of Schedule 9 (Pricing and Payment) and any other relevant provisions of this Contract;

“Contract Programme” means the programme set out in Schedule 20 (Contract Programme);

“Contracting, Purchasing and Finance Electronic Purchasing Tool (or CP&F)” is the Authority’s current payment processing tool as more particularly referred to in Clause 20 (Payment under CP&F);

“Contractor Change” has the meaning given in Schedule 11 (Change Procedure);

“Contractor Change Notice” has the meaning given in Schedule 11 (Change Procedure);
“Contractor Commercially Sensitive Information” shall mean the information listed in a DEFFORM 539A (Edition 08/13) in the Agreed Form, being information notified by the Contractor to the Authority which is acknowledged by the Authority as being commercially sensitive information;
“Contractor Default” means any one or more of the following:

(bp) a breach by the Contractor of any of its obligations under this Contract  which materially and adversely affects the provision of the Contractor Deliverables (except where such breach is of any obligation to which limb (b) relates); 

(bq) a failure by the Contractor to achieve the target success threshold for the relevant KPI in any eight (8) Contract Months over any rolling twelve (12) Contract Months (as more particularly referred to in paragraph 8.1 of Schedule 6 (Incentivisation));
(br) the occurrence of a Persistent Breach;

(bs) the occurrence of an Insolvency Event in relation to the Contractor and/or the Parent Company;

(bt) the occurrence of a Prohibited Act;

(bu) a breach by the Contractor of Clause 13 (Sub-Contracting);
(bv) a breach by the Contractor of Clause 78 (Transfer);
(bw) a breach by the Contractor of Clause 80 (Contractor Change of Ownership);

(bx) any withholding of information concerning hazardous Articles, materials or substances as referred to in Clause 57.9 (Supply of Hazard Data);

(by) the occurrence of the circumstances referred to in Clause 47.8 (Termination); 
(bz) the Contractor and/or any Sub-Contractor commits a breach of this Contract which results in the criminal investigation, prosecution and conviction of the Contractor and/or any Sub-Contractor under health and safety legislation; 
(ca) a failure by the Contractor to achieve Acceptance in relation to the Release Control Point by the Longstop Date; and/or
(cb) any of the Authority’s rights under the Parent Company Guarantee ceasing to be in full force and effect;
“Contractor Default Termination Date” has the meaning given to it in Clause 69.2.4 (Right to Terminate);

“Contractor Deliverables” means the works, goods and/or the services which the Contractor is required to provide under this Contract (prior to and after the exercise of any Option);
“Contractor Interim MTRC Equipment” means each item identified on the Interim MTRC Bill of Materials that the Contractor is responsible to supply (which is not Authority Interim MTRC Equipment);
“Contractor Enduring MTRC Equipment” means each item of equipment identified on the Enduring MTRC Bill of Materials that the Contractor is responsible to supply (and which is not Authority Interim MTRC Equipment, Contractor Interim MTRC Equipment or Authority Enduring MTRC Equipment);
“Contractor Related Party” means:
(cc) an officer, servant or agent of the Contractor, or any Affiliate of the Contractor;

(cd) any Sub-Contractor acting in connection with this Contract; and/or
(ce) any person on or at any of the Authority Sites or other Government Establishment at the express or implied invitation of the Contractor (other than an Authority Related Party), save to the extent such person is acting under the instruction or control of the Authority; 

“Contractor Personnel” has the meaning given in Schedule 7 (Authority Obligations);
“Contractor’s Premises” means those premises or parts of premises which are not Authority Sites but which are used by the Contractor and/or Contractor Related Parties for the purpose of providing the Contractor Deliverables, including the JPO Facility;
“Contractor’s Proposals” means the Contractor’s proposals set out in Schedule 3 (Contractor’s Proposals);

“Contractor’s Representatives” means the persons referred to in Clause 87.2 (Contractor’s Representatives);

“Controlled Information” means any information in any written or tangible form in any media which is disclosed to the Contractor by or on behalf of the Authority under or in connection with this Contract, and which is identified by the legend “Controlled Information” or any other approved legend notified to the Contractor, and which is subject to an export, transfer or transit obligation or any other related technology transfer or disclosure restriction that requires special handling measures or is deemed by the Authority to be especially sensitive commercial information that has been obtained from a third party, and the term “Controlled Information” shall exclude information provided by oral communication;
“COTS Product” shall have the meaning given in Schedule 14 (IPR);

“Cryptographic Items” has the meaning given to such term in Part 2 of JSP490;

“CPW” has the meaning given to it in Clause 26.4 (Government Reciprocal Audit Arrangements);
“CP&F” has the meaning given to it in Clause 20 (Payment under CP&F)

“DaaP Enterprise Architecture” means “DaaP Enterprise Architecture” in the Agreed Form;
“DAIS” means Defence Assurance and Information Security;
“Data Controller” has meaning given in the DPA;
“Data Terminal” means each item of data terminal hardware (including those that are headless) comprised within the EvO System;
“Data Terminal Build Instructions” means the instructions for the build of each Data Terminal, as referred to in, and which shall meet the requirements of, the Product Description for the “EvO Data Terminal Build Instructions”; 
“Decision Analysis Report” means a decision analysis report referred to in, and which shall meet the requirements of, the relevant Product Description;

“Deductions” means Permanent Deductions and/or Temporary Deductions as the case may be;
“Defect” means in respect of: 
(cf) the whole or any part of the EvO System, any Product and/or Key Deliverable that has a corresponding Product Description, any failure of such Product and/or Key Deliverable to comply with and meet all of the requirements of its corresponding Product Description; or

(cg) the whole or any part of the EvO System, any Product and/or Key Deliverable that does not have a corresponding Product Description, any failure of such Product and/or Key Deliverable to comply with and meet all of the requirements of the Key Deliverable within which such Key Deliverable and/or Product is described and/or detailed (or which would have been so described and/or detailed if the Contractor had fully complied with its obligations under this Contract);
“Defence Purposes” has the meaning given in Schedule 14 (IPR);
“DEFFORM 111” means the completed DEFFORM 111 in the Agreed Form as referred to in Clauses 56.1.3, 56.11.1(i), 56.15 (Packaging (for Articles other than Munitions)) and 88.4 (Notices);

“Demonstration” means in respect of the whole or part (as the case may be) of each Non-Functional Requirement that is not a Tested Non-Functional Requirement and in respect of the whole or relevant part (as the case may be) of the EvO System, the actual operation, adjustment and/or re-configuration of the whole or the relevant part (as the case may be) of the EvO System to provide evidence through observation during the Lab-Based Acceptance Tests and/or the First of Type Field Tests (and/or otherwise during the Assurance Process) to verify whether such whole or relevant part of the EvO System meets such whole or relevant part of such Non-Functional Requirement;
“Deployable Flashing Facility” or “DFF” means each deployable flashing facility owned and operated by or on behalf of the Authority as at the Effective Date; 

“Design Deliverable” has the meaning given in Schedule 14 (IPR);
“Developed Product” means any GD Product and/or GD Procured Product (other than a COTS Product);
“Discrepancy” means in respect of any test and/or demonstration activity, such test and/or demonstration activity is not carried out and completed in accordance with the process and/or procedure for that test and/or demonstration activity;
“Dispute” means any dispute, claim or difference of whatever nature arising out of, in connection with, or in relation to this Contract , including a claim based on contract, tort, equity or domestic or international statute;
“Disputed Amount” has the meaning given in Clause 24.1 (Disputed Amounts);
“Dispute Resolution Procedure” means the procedure set out in Clause 89 (Dispute Resolution (English Law));

“done” has the meaning given in paragraph 8 of Annex 1 of Schedule 4 (Assurance Process);
“Done Criteria” has the meaning given in paragraph 8 of Annex 1 of Schedule 4 (Assurance Process);
“DOTAS" means the Disclosure of Tax Avoidance Schemes rules which require a promoter of tax schemes to:

(ch) tell HM Revenue & Customs of any specified notifiable arrangements or proposals; and
(ci) provide prescribed information on those arrangements or proposals within set time limits as:
(i) contained in Part 7 of the Finance Act 2004 and in secondary legislation made under powers contained in Part 7 of the Finance Act 2004; and as
(ii) extended to National Insurance Contributions by the National Insurance Contributions (Application of Part 7 of the Finance Act 2004) Regulations 2012, SI 2012/1868 made under s.132A Social Security Administration Act 1992;
“DPA” means the Data Protection Act 1998;
“Defence Reform Act” or “DRA” means the Defence Reform Act 2014;

“DSA Pulse 2/3” means the capability for dismounted situational awareness;
“DSA Pulse 2/3 Technical Specification” means, subject to paragraph 7.1.6 of Part 1 of Schedule 2 (Statement of Requirements), the document (including, amongst other things, all Interface Information relating to the Interfaces between the Architectural Element in which DSA Pulse 2/3 is identified and all other Architectural Elements comprised within the MORPHEUS System Architecture (and vice versa)) referred to in, and which shall meet the requirements of, the Product Description for the “Dismounted Situational Awareness (DSA) Pulse 2/3 Technical Specification”;

“DSA Pulse 2/3 Technical Specification Review” means each review described in each Table set out in Part 7;
“DSAT Element 1 (TNA), Stage 1 – Scoping Exercise Report” means that part of the Training Needs Analysis to be prepared, developed and delivered by the Contractor in accordance with paragraph 15 of Part 1 of Schedule 2 (Statement of Requirements), which shall meet the requirements of that part of the training needs analysis referred to as “DSAT Element 1 (TNA), Stage 1” in JSP 822;

“DSAT Element 1 (TNA), Stage 2  – Role Analysis” means that part of the Training Needs Analysis to be prepared, developed and delivered by the Contractor in accordance with paragraph 15 of Part 1 of Schedule 2 (Statement of Requirements), which shall meet the requirements of that part of the training needs analysis referred to as “DSAT Element 1, Stage 2(TNA)  – Role Analysis” in JSP 822;

“DSAT Element 1 (TNA) , Stage 2 – Training Gap Analysis” means that part of the Training Needs Analysis to be prepared, developed and delivered by the Contractor in accordance with paragraph 15 of Part 1 of Schedule 2 (Statement of Requirements), which shall meet the requirements of that part of the training needs analysis referred to as “DSAT Element 1 (TNA), Stage 2 – Training Gap Analysis” in JSP 822;

“DSAT Element 1 (TNA), Stage 2 – Draft Training Objectives” means that part of the Training Needs Analysis to be prepared, developed and delivered by the Contractor, which shall meet the requirements of that part of the training needs analysis referred to as “DSAT Element 1 (TNA), Stage 2 – Draft Training Objectives” in JSP 822;

“DSAT Element 1 (TNA), Stage 2 – Training Options Analysis” means that part of the Training Needs Analysis to be prepared, developed and delivered by the Contractor in accordance with paragraph 15 of Part 1 of Schedule 2 (Statement of Requirements), which shall meet the requirements of that part of the training needs analysis referred to as “DSAT Element 1 (TNA), Stage 2 – Training Options Analysis” in JSP 822;

“DSAT Element 1 (TNA), Stage 2 – Training Needs Report” means that part of the Training Needs Analysis to be prepared, developed and delivered by the Contractor in accordance with paragraph 15 of Part 1 of Schedule 2 (Statement of Requirements), which shall meet the requirements of that part of the training needs analysis referred to as “Element 1 (TNA), Stage 2 – Training Needs Report” in JSP 822, including (for the avoidance of doubt) a recommended training solution;

“Early Design Works” means the early design works pursuant to Amendment 37, being part of the works to be performed under the BATCM/0183 BCIP Post Design Services Contract dated 1 April 2014;
“Early Human Factors Analysis” means the analysis relating to human factors referred to in, and which shall meet the requirements of, the Product Description for the “Early Human Factors Analysis Report”; 

“EBT Acceptance Tests” means the tests to be undertaken by or on behalf of the Authority pursuant to the EBT Management Plan to establish whether all EBT End-States have been achieved;
“EBT Acceptance Test Results” means the results of the EBT Acceptance Tests;
“EBT Activities” means the activities set out in paragraph 11.16 of Part 1 of Schedule 2 (Statement of Requirements);

“EBT End-States” means the matters identified in paragraph 1, Part 9 of Schedule 5 (Acceptance Procedures);

“EBT Management Plan” means the Contractor’s plan for the management and transfer of its knowledge, skills experience and processes referred to in paragraph 11.17 of Part 1 of Schedule 2 (Statement of Requirements) as up-dated in accordance with paragraphs 11.18 and/or paragraph 11.20 of Part 1 of Schedule 2;

“EBT Management Report” means the report to be produced by the Contractor pursuant to and in accordance with paragraph 11.19 of Part 1 of Schedule 2 (Statement of Requirements); 

“EBT Release Plan” means a rolling three (3) monthly release plan for the EBT Activities and for the EBT Use Cases, in each case supported by a timeline for completing those EBT Activities and the Authority’s ability to execute the relevant EBT Use Cases;

“EBT Satisfied Criteria” means the criteria agreed by the Parties to demonstrate satisfaction of intended outcomes of the EBT Activities and EBT Use Cases Evaluation pursuant to the EBT Release Plan; 

“EBT Use Cases” means the Use Cases for EBT in the Agreed Form; 

“EBT Use Cases Evaluation” means any formal assessment of EBT Use Case(s) held at the quarterly Reviews referred to in paragraph 11.21 of Part 1 of Schedule 2 (Statement of Requirements);

“EBT Use Cases Evaluation Results” means the results of the EBT Use Cases Evaluation;

“EC3 Analysis and Demonstration Report” means an analysis report referred to in, and which shall meet the requirements of, the relevant Product Description;

“EC3 Demonstration” means a set of prototype demonstrations to confirm the viability of the most beneficial options for integrating the EvO System on to the Platform known as AJAX and one further GVA Compliant Platform; 

“Effective Date” means the date of this Contract;
“eJPO” means fully functioning office and IT support to provide facilities to enable the Authority to delivery its project and enduring operational obligations and responsibilities with any Competed Product Provider, the Platform Integrator and/or the System Integrator;
“Electronic Business Capability” or “EBC” has the meaning given to it in limb (c) of the definition of “Unique Identifiers”;

“Electronic Document Management Plan” means the electronic document management plan referred to in, and which shall meet the requirements of, the relevant Product Description;

“Employee” means any person who is an employee, officer or director of the Contractor and/or any person who is an employee, officer or director of any Sub-Contractor (as the case may be) or who occupies the position of an officer or director of the Contractor and/or any Sub-Contractor (as the case may be), by whatever title given;
“Employee Liability Information” should have the meaning given in Schedule 21 (Transfer Regulations);
“Employing Sub-Contractor” should have the meaning given in Schedule 21 (Transfer Regulations);
“Enabling Business Transformation” or “EBT” has the meaning given in paragraph 11.15 of Part 1 of Schedule 2 (Statement of Requirements); 

“Enabling Business Transformation Stream” has the meaning given in paragraph 8 of Annex 1 of Schedule 4 (Assurance Process);
“Enabling Business Transformation Team” has the meaning given in paragraph 11.8 of Part 1 of Schedule 2 (Statement of Requirements);

“Enduring MTRC Bill of Materials” means the bill of materials listing the Enduring MTRC Equipment, as amended from time to time in accordance with paragraph 10.1.6 of Part 1 of Schedule 2 (Statement of Requirements) and which lists each of the items (including Products and Tools) identified in the Enduring MTRC Laboratory Design Document;
“Enduring MTRC Equipment” means the Authority Enduring MTRC Equipment and the Contractor Enduring MTRC Equipment;

“Enduring MTRC Facility” means the facility within which it is anticipated that the Enduring MTRC Equipment will be installed and within which the MORPHEUS Test and Reference Centre will be permanently located, as notified by the Authority to the Contractor;

“Enduring MTRC Laboratory Design Document” means the design for the configuration and installation of the Enduring MTRC Equipment at the Enduring MTRC Facility (including the infrastructure requirements for the Enduring MTRC Facility to replicate the relevant part of the System Integration Laboratory) referred to in, and which shall meet the requirements of, the Product Description for the “MTRC Lab Design Document”;
“Enduring MTRC Laboratory Design Document Audit” means the audit to be carried out on the Existing Test and Reference Equipment, the System Integration Laboratory, the Contractor Enduring MTRC Equipment and (to the extent remaining within the Enduring MTRC Laboratory Design Document) the Contractor Interim MTRC Equipment referred to in paragraph 10.3 of Part 1 of Schedule 2 (Statement of Requirements) by or on behalf of the Authority to assess whether:

(cj) the Enduring MTRC Laboratory Design Document accurately records and documents the Existing Test and Reference Equipment and the relevant part of the System Integration Laboratory to which such Enduring MTRC Laboratory Design Document relates; and

(ck) each such item of Contractor Enduring MTRC Equipment and/or Contractor Interim MTRC Equipment (as applicable) is an exact replica of its corresponding item in the Existing Test and Reference Equipment;

“Enduring MTRC Laboratory Design Document Audit Report” means the report produced by or on behalf of the Authority detailing the results of the Enduring MTRC Laboratory Design Document Audit;

“Enhanced HCDR” means the Legacy Product known as the enhanced high capacity data radio;
“Entry Criteria” means all of the criteria set out in the third column of the row numbered 8 of the Table relating to the Review in question; 
“Estimated Release Control Point” means the date identified on the Contract Programme as “EvO Release Control Point (EvO RCP)” and being the date that the Contractor is obliged to have achieved Acceptance in relation to the Release Control Point;
“EUPI” has the meaning given to it in limb (c) of the definition of “Unique Identifiers”;

“Estimate” has the meaning given in Schedule 11 (Change Procedure);

“Estimated Gross Monthly Payment” has the meaning given in paragraph 7.3 of Part 2 of Schedule 9 (Pricing and Payment);
“Evergreening Cost Benefit Analysis Report” means a report referred to in, and which shall meet the requirements of, the Product Description for “Evergreen Cost Benefit Analysis Report”;
“EvO Architecture System Model” means the system model for the EvO System Architecture referred to in, and which shall meet the requirements of, the relevant Product Description;

“EvO Baseline Fielding Hardware (Uplift Capability) Enabler” means the upgrade to each Deployable Flashing Facility to be provided by the Contractor to the Authority to enable the Authority to utilise the EvO Baseline Software Fielding Enabler to uplift user data terminals forming part of the EvO System; 

“EvO Baseline Software” means the latest (at the relevant time) patched version of all software and data that is part of and/or is for installation on a hardware product forming part of the EvO System, including where such software and/or data is provided as (and/or is comprised within) the whole or part of a GD Product, a Competed Product, a Legacy Product, and/or a GD Procured Product; 

“EvO Baseline Software Fielding Enabler” means the set of hard media containing the EvO Baseline Software Image;
“EvO Baseline Software Image” means an executable image (that has been signed by or on behalf of the Authority) of the EvO Baseline Software;  
“EvO Baseline System Design Model” means the system model for the EvO System Design referred to in, and which shall meet the requirements of, the relevant Product Description;
“EvO Configuration” means each configuration of the EvO System notified by the Authority to the Contractor in accordance with reference D3 – 31b of Table B of Part 2 of Schedule 7 (Authority Obligations);
“EvO Management Team” has the meaning given in paragraph 11.5 of Part 1 of Schedule 2 (Statement of Requirements);
“EvO Platform System Diagram” means, in respect of each EvO Configuration, a system diagram referred to in, and which shall meet the requirements of, the relevant Product Description;

“EvO Purpose” has the meaning given in Schedule 14 (IPR);
“EvO SRD” means, subject to Part 4 of Schedule 2 (Statement of Requirements),  the EvO SRD in the Agreed Form, as amended from time to time in accordance with the Agile Process or otherwise in accordance with this Contract;

“EvO System” means the battlespace information and communications system comprised of Products (other than the EvO Baseline Software Fielding Enabler, the EvO System Performance Model and, without prejudice to paragraph 5.3.26 of Part 1 of Schedule 2 (Statement of Requirements), Guest Products) that have been Integrated and meeting the requirements of, amongst other things, the EvO SRD, Part 2 of Schedule 2 (Statement of Requirements) and the Architecture Requirements Specification and which shall be designed, developed and delivered by the Contractor in accordance with paragraphs 4 and 5 of Part 1 of Schedule 2 (Statement of Requirements) and includes Modified Legacy Test Products;
“EvO System Acceptance Tests” means the tests and/or other verification activity to establish whether: 

(cl) all of the Capability Use Cases have been achieved in relation to all Capabilities; 

(cm) all Non-Functional Requirements Verification Test Cases have been achieved in relation to all Tested Non-Functional Requirements; and

(cn) the EvO System achieves and complies with all Non-Functional Requirements that are not Tested Non-Functional Requirements,

and which shall comprise Lab-Based Acceptance Tests and First of Type Field Tests; 
“EvO System Acceptance Test Reports” means the Lab-Based Acceptance Test Report and the First of Type Field Acceptance Test Report; 
“EvO System Acceptance Test Results” means the Lab-Based Acceptance Test Results and the First of Type Field Acceptance Test Results; 
“EvO System Architecture” means: 
(co) the architecture for the EvO System, including: 

(i) all that Information (as defined in Schedule 14 (IPR)) which is set out in (or which would, if the Contractor had fully complied with its obligations under this Contract, have been set out in) any and all Key Deliverables (including any intermediate deliverables for those Key Deliverables) for the EvO System Architecture; and

(ii) all such Information as may or should be applicable to the architecture for the EvO System and as would be at least such Information (as defined in Schedule 14 (IPR)) as would be considered sufficient and reasonably appropriate by a reasonably skilled system designer in the field in question to describe an architecture for the EvO System; and

(cp) save to the extent referred to in paragraph (a) of this definition, all other Key Deliverables referred to in limb (b) of the definition of Key Deliverable,

in each case:

(A) to be submitted by the Contractor in accordance with Schedule 2 (Statement of Requirements) and/or Schedule 4 (Assurance Process); and/or

(B) as is required to enable the Authority to become Vendor Independent,

as such EvO System Architecture shall be designed, developed and delivered by the Contractor in accordance with paragraph 3 of Part 1 of Schedule 2 (Statement of Requirements);
“EvO System Architecture Analysis Test Cases” means the test cases to demonstrate that the EvO System Architecture addresses each of the requirements of the Architecture Requirements Specification and the DaaP Enterprise Architecture, as such test cases are referred to in, and which shall meet the requirements of, the relevant Product Description for “EvO Test Case”;
“EvO System Architecture Analysis Test Report” means the report detailing the outcomes and any actions arising from the execution by the Contractor of all of the EvO System Architecture Analysis Test Cases (including the EvO System Architecture Analysis Test Results), as such report shall be referred to in, and which shall meet the requirements of, the relevant Product Description for the “EvO Test Report”; 
“EvO System Architecture Analysis Test Results” means the results arising from the execution by the Contractor of all of the EvO System Architecture Analysis Test Cases;

“EvO System Architecture Conformance Tests” means the conformance tests to be applied by or on behalf of the Authority to the EvO System to demonstrate that the EvO System Architecture has been successfully implemented in the EvO System;
“EvO System Architecture Conformance Test Results” means the results arising from the application by or on behalf of the Authority of all of the EvO System Architecture Conformance Tests to the whole or the relevant part (as applicable) of the EvO System in accordance with paragraph 4 of Part 1 of Schedule 5 (Acceptance Procedures);
“EvO System Architecture Openness Test Results” means the results arising from the application by or on behalf of the Authority of all of the Openness Tests to the whole or the relevant part (as applicable) of the EvO System Architecture in accordance with paragraph 3 of Part 1 of Schedule 5 (Acceptance Procedures);

“EvO System Architecture Review” means each review described in each paragraph of Part 3 of Schedule 4 (Assurance Process); 
“EvO System Design” means:
(cq) the design of the EvO System, including:

(i) all that Information (as defined in Schedule 14 (IPR)) which is set out in (or which would, if the Contractor had fully complied with its obligations under this Contract, have been set out in) any and all Key Deliverables (including in any intermediate deliverables for those Key Deliverables) for the EvO System Design (including all Interface Information for all Interfaces comprised within and/or arising out of the design of the EvO System); and
(ii) all such Information as may or should be applicable to the design for the EvO System and as would be at least such Information (as defined in Schedule 14 (IPR)) as would be considered sufficient and reasonably appropriate by a reasonably skilled system designer in the field in question to describe the design for the EvO System; and

(cr) save to the extent referred to in paragraph (a) of this definition, all other Key Deliverables referred to in limb (c) of the definition of Key Deliverable,

in each case:

(A) to be submitted by the Contractor in accordance with Schedule 2 (Statement of Requirements) and/or Schedule 4 (Assurance Process); and/or

(B) as is required to enable the Authority to become Vendor Independent,

as such EvO System Design shall be designed, developed and delivered by the Contractor in accordance with paragraph 4 of Part 1 of Schedule 2 (Statement of Requirements);
“EvO System Design Openness Test Results” means the results arising from the application by or on behalf of the Authority of all of the Openness Tests to the whole or the relevant part (as the case may be) of the EvO System Design in accordance with paragraph 4 of Part 1 of Schedule 5 (Acceptance Procedures);
“EvO System Design Review” means each review described in each paragraph of Part 4 of Schedule 4 (Assurance Process);
“EvO System Integration and Acceptance Test Plan” means the test and acceptance plan for the EvO System and the EvO System Design referred to in, and which shall meet the requirements of, the relevant Product Description for the “EvO Test Plan”;  
“EvO System Interface Control Document” means each interface control document necessary to describe each Interface applicable to the EvO System, referred to in, and which shall meet the requirements of, the relevant Product Description and which shall either:

(cs) be derived from the appropriate MORPHEUS Interface Definition Document; or

(ct) where there is no MORPHEUS Interface Definition Document applicable to such Interface, defined by the Contractor to enable the EvO System to support one (1) or more Legacy Products; 

“EvO System Integration Test Case” means each test case to be developed by the Contractor which shall be used to verify that the whole or part of a System Use Case has been achieved, as such test case shall be referred to in, and which shall meet the requirements of, the relevant Product Description for “EvO Test Case”;

“EvO System Integration Test Procedures” means the procedures that the Contractor will execute to establish whether the objective of each EvO System Integration Test Case has been achieved, as such procedures shall be referred to in, and which shall meet the requirements of, the relevant Product Description for “EvO Test Procedure”; 

“EvO System Integration Test Report” means the report detailing the outcomes and any actions arising from the execution by the Contractor of all of the EvO System Integration Test Cases utilising the applicable EvO System Integration Test Procedures (including the EvO System Integration Test Results and the EvO System Integration Test Procedures), as such report shall be referred to in, and which shall meet the requirements of, the relevant Product Description for the “EvO Test Report”;

“EvO System Integration Test Results” the results arising from the execution by the Contractor of all of the EvO System Integration Test Cases to the whole or the relevant part (as applicable) of the EvO System;

“EvO System Performance and Characterisation Report” means the performance and characterisation report containing the results of the application by the Contractor of all of the EvO System Performance Model Test Cases referred to in, and which shall meet the requirements of, the Product Description for the “System Performance and Characterisation Report”;

“EvO System Performance Model” means the scale performance model for the EvO System referred to in, and which shall meet the requirements of, the Product Description for the “System Performance Model”;

“EvO System Performance Model Test Case” means each test case to be developed by the Contractor in response to the EvO System Performance Model Test Scenarios which shall be used to demonstrate that the EvO System (as represented in the EvO System Performance Model) is capable of meeting the EvO System Performance Model Test Scenarios, as each such test case shall be referred to in, and which shall meet the requirements of, the relevant Product Description for “EvO Test Case”;  

“EvO System Performance Model Test Scenarios” means the scenarios to be provided by or on behalf of the Authority, which shall be used by the Contractor to develop the EvO System Performance Model Test Cases;  

“EvO System Performance Model Validation Report” means the validation report for the EvO System Performance Model referred to in, and which shall meet the requirements, of the relevant Product Description for the “EvO Test Report”;

“EvO System Review” means each review described in each Table set out in Part 5 of Schedule 4 (Assurance Process);

“EvO TP Project Manager” means such person appointed by the Authority to manage and review the delivery of this Contract; 

“EvO TP Project Review Monthly Meeting” or “PRMM” has the meaning given in paragraph 4 of Schedule 8 (Governance and Management);

“EvO TP Project Review Weekly Meeting” or “PRWM” has the meaning given in paragraph 5 of Schedule 8 (Governance and Management);

“Existing Test and Reference Equipment” means the existing test and reference equipment which, as at the Effective Date: 

(cu) is located within the System Integration Laboratory;

(cv) is operated by or on behalf of the Contractor to undertake testing of BCIP 5.6; and

(cw) is comprised of Issued Property, together with such other items (including Tools) as may have been provided by the Contractor to enable the Contractor to perform its obligations under the BCIP Contract,
(or, where the Contractor elects not to utilise such existing test and reference equipment for the purposes of this Contract, a replica configuration of such existing test and reference equipment) as such existing test and reference equipment (or replica configuration of such existing test and reference equipment (as the case may be)) shall be modified by the Contractor as contemplated in the definition of Special Jigs, Tools Etc. and in accordance with Clause 63 (Special Jigs, Tooling and Test Equipment) (as a result of the design, development and delivery of the EvO System) to comprise only such items (including Tools) as are necessary for the testing of the EvO System and/or to enable the Contractor to comply with its other obligations under this Contract;

“Exit Criteria” means all of the criteria set out in the third column of the row numbered 9 of the Table relating to the Review in question; 

“Expiry Date” means the later to occur of the following events: 
(cx) the date that is forty eight (48) months from the anniversary of the Effective Date, or such later date as the Authority may notify to the Contractor in the event that there is any delay to the Contract Programme (where such delay is not caused by the Authority) and where such delay will or is likely to result in the Contractor failing to fulfil all of its obligations under this Contract on or before the Estimated Release Control Point; or
(cy) where the period during which the Authority can issue a Manufacture Deliverables Notice in accordance with Clause 4.13 (Manufacture Deliverables Option) has elapsed, the Authority has not issued a Manufacture Deliverables Notice at such time and where the Parties have agreed that no Manufacture Deliverables Notice has been or will be deemed to be served in accordance with Clause 4.13 (Manufacture Deliverables Option), the day immediately following the elapsing of such period; or
(cz) where the Authority has issued or has been deemed to issue a Manufacture Deliverables Notice in accordance with Clause 4.13 (Manufacture Deliverables Option) but where the Parties have subsequently agreed not to proceed with the Manufacture Deliverables, the date of such agreement; or
(da) where the Authority has issued or has been deemed to issue a Manufacture Deliverables Notice in accordance with Clause 4.13 (Manufacture Deliverables Option) and following agreement to terms (or where terms are determined) for the Manufacture Deliverables, the Authority has been notified that Main Gate Approval has been refused, the date such refusal is notified to the Contractor; or
(db) where the Authority has issued the Manufacture Deliverables Notice or has been deemed to issue a Manufacture Deliverables Notice in accordance with Clause 4.13 (Manufacture Deliverables Option), and following agreement to terms (or where terms are determined) for the Manufacture Deliverables, the Authority has received confirmation that Main Gate Approval has been secured and the Parties have subsequently complied with their obligations in Clause 4.17 (Manufacture Deliverables Option), the date that that the Contractor should have delivered all of the Manufacture Deliverables and carried out all of its other obligations in connection with the Manufacture Deliverables (or such other date as the Parties may agree when complying with their obligations in Clause 4.17 (Manufacture Deliverables Option));
“Export Licence Plan” means the plan to be prepared by the Contractor in accordance with Clause 18.3 (Export);
“Failure” means, in respect of:

(dc) any Lab-Based Acceptance Test and/or First of Type Field Test:

(i) where a Capability Acceptance Test Case is executed, the test case outcome (as defined in that Capability Acceptance Test Case) has not been achieved; or

(ii) where the Non-Functional Requirement Verification Test Method for a Non-Functional Requirement utilises a Test only, the pass criteria (as defined in the relevant Non-Functional Requirements Verification Test Case) for that Tested Non-Functional Requirement has not been met; or

(iii) where the Non-Functional Requirement Verification Test Method for a Non-Functional Requirement utilises a Test and one (1) or more other Non-Functional Requirement Verification Test Methods, the pass criteria as defined in the Non-Functional Requirements Verification Test Case for that Tested Non-Functional Requirement has been met, but the evidence provided from execution of the other Non-Functional Requirements Verification Test Methods does not satisfy the verification criteria for the remaining part of that Non-Functional Requirement; or

(dd) the whole or any part of the Logistics Support and Maintainability Demonstration, the criteria for successful completion of the relevant activity referred to in the Logistics Support and Maintainability Demonstration Plan and/or the Product Description for the Logistics Support and Maintainability Demonstration (as the case may be) has not been achieved; 
“Fielding Plan” means the plan to be provided by the Authority setting out details of the manner in which the Authority contemplates that fielding will be undertaken in respect of the EvO System;
“Financial Management Information” shall mean the financial information as detailed in and in the format required in DEFCON 647 (Edition 09/13), Annex A as referred to in Clause 40 (Financial Management Information);
“Firm Price” means the Contract Price agreed for the Contractor Deliverables and all the other obligations of the Contractor in Phase 1 and, following exercise of any of the Options, an agreed price for each such Options, all of such prices not being subject to variation each such price being fully compliant with the DRA and the SSCRs;
“First of Type Field Acceptance Test Report” means the report detailing the outcomes and any actions arising from the carrying out and completion of all of the First of Type Field Tests (including the First of Type Field Acceptance Test Results), as such report shall be referred to in, and which shall meet the requirements of, the relevant Product Description for the “EvO Test Report”;
“First of Type Field Acceptance Test Results” means all of the results arising from the carrying out and completion of all of the First of Type Field Tests;

“First of Type Field Tests” means the tests and/or other verification activity to be undertaken in accordance with paragraph 4 of Part 1 of Schedule 5 (Acceptance Procedures) on the First of Type Platforms as part of the EvO System Acceptance Tests (as such tests are identified in the relevant Capability Acceptance Test Cases and/or the Non-Functional Requirements Verification Test Cases and/or, in the case of Non-Functional Requirements that are not Tested Non-Functional Requirements, using the Non-Functional Requirements Verification Test Method allocated to each such Non-Functional Requirement) as determined at the Capability Acceptance Test Case Review (as such Review is referred to at paragraph 2 of Part 5 of Schedule 4 (Assurance Process)); 

“First of Type Platform” means each Platform identified in accordance with reference D3-30b of Table B of Part 2 of Schedule 7 (Authority Obligations);
“First of Type Scenarios” means a series of operational scenarios utilising a sequenced set of Acceptance Test Cases to be specified by the Authority;
“Fixed Price” means an estimated price agreed for the Manufacture Deliverables Option as specified in Part 3 of Schedule 23 (Options) and if such Option is exercised such price will be firmed to a Firm Price in accordance with Clause 4 (Contract Period and Options);
“FOI Act” means the Freedom of Information Act 2000; 
“Follow-On Contractor” has the meaning given in Clause 74 (Continuing Assistance);
“Force Majeure Event” has the meaning given in Clause 35.1 (Force Majeure);
“foreign” and “overseas” has the meaning given in Clause 18.1 (Overseas Expenditure);
“Full Operational Field Trial” means the full operational field trial for the EvO System to be carried out by or on behalf of the Authority;
“GD Procured Product” means any Product that is procured by the Contractor from a Third Party and which is identified in the column headed “PM” as “GDP” in the Tables in paragraph 4.2.1 of the document entitled “TP04 Technical Volume”, as such document is contained within Schedule 3 (Contractor’s Proposals);  
“GD Product” means each of:

(de) Manage;

(df) Conductor;
(dg) MPPS; and

(dh) any other Product (not being a GD Procured Product, a Legacy Product, a Competed Product or Modified Legacy Test Product) which the Contractor is expressly required to design, develop and/or deliver in accordance with this Contract and/or which is required to enable the carrying out and completion of the EvO System Acceptance Tests, (excluding cables, connectors and IKEE, other than those referred to in paragraphs 4.2.4(i)(A) and 5.2.6(i)(A) of Part 1 of Schedule 2 (Statement of Requirements)),
and “GD Products” shall mean any two (2) or more of them (as the context shall require);
“General Anti-Abuse Rule” means

(di) the legislation in Part 5 of the Finance Act 2013; and
(dj) any future legislation introduced into parliament to counteract tax advantages arising from abusive arrangements to avoid national insurance contributions.

“General Deliverable Use Rights” has the meaning given in Schedule 14 (IPR);
“GFA Failure” has the meaning given in Schedule 7 (Authority Obligations);
“GFX” has the meaning given in Schedule 7 (Authority Obligations);

“GFX Manpower” has the meaning given in Schedule 7 (Authority Obligations);
“GFX Spreadsheet” has the meaning given in Schedule 7 (Authority Obligations);
“GFX Working Day” has the meaning given in Schedule 7 (Authority Obligations);
“Good Industry Practice” means that degree of skill, care, prudence and foresight and operating practice which would reasonably and ordinarily be expected from time to time of a skilled and experienced operator engaged in the same type of undertaking as that of the Contractor and/or any Sub-Contractor under the same or similar circumstances;

“Government Department” means any department of the central government of the United Kingdom whose powers have not been devolved to any other national or regional executive or body, including any central government department with powers to administrate in specific geographical areas only (such as in England and Wales only); 

“Government Establishment” means any sites and/or real property owned and/or operated by the Government, including the Authority Sites, any of Her Majesty’s ships or vessels and any service stations;

“Gross Monthly Payment” has the meaning given in paragraph 7.4 of Schedule 9 (Pricing and Payment);
“Guest Product” means each product provided by the Authority from time to time which shall be used by the Contractor to verify that Products from Third Parties (not including Competed Products) can be fully Integrated;

“Guest Product Test Integration Report” means, in respect of each Guest Product, a report referred to in, and which shall meet the requirements of, the relevant Product Description;

“GVA Compliant Platform” means a Platform meeting the requirements of DEFSTAN 23-009;

“Halifax Abuse Principle” means the principle explained in the CJEU Case C-255/02 Halifax and others;

“Hardware Requirements Specification” means a hardware requirements specification referred to in, and which shall meet the requirements of, the relevant Product Description;

“Heads of Terms” means the heads of terms entered into in connection with this Contract between the Authority (1) and the Contractor (2) and dated 7 December 2015;

“Health, Safety and Environmental Review” means each review described in each Table set out in Part 14 of Schedule 4 (Assurance Process);

“HFI Case Report” means the case report evidencing whether human factors integration has been effectively implemented on to the EvO System, as such report is referred to in, and which shall meet the requirements of, the relevant Product Description;

“HFI System Behaviour Model” means the behaviour models applicable to the operation of the EvO System, as such behaviour models are referred to in, and which shall meet the requirements of, the Product Description for the “HFI Behaviour Model”;
“HMI Design Specifications” means the design specification detailing the human machine interface, as such specification is referred to in, and which shall meet the requirements of, the Product Description for the “HMI Design Document”;

“Holding Company” has the meaning and be construed in accordance with section 1159 and section 1162 of the Companies Act 2006;

“Human Factors Integration Plan” means the human factors integration plan referred to in, and which shall meet the requirements of, the relevant Product Description;

“information” has the meaning given in Schedule 14 (IPR);
“IKEE” means installation kit electronic equipment, as defined in Leaflet 4850;

“ILS Deliverable” means each of:

(dk) the ILS Plans;

(dl) the LORA Report (including the Level of Repair Analysis);

(dm) the Special Tools Report (and, where the Special Tools Report identifies a Special Tool, a Technical Data Pack in respect of each such Special Tool);

(dn) the ILS Disposal Strategy Compliance Statement;
(do) the ILS Facilities Report;

(dp) the Interactive Electronic Technical Publications; and
(dq) the Logistics Support and Maintainability Demonstration Report;

“ILS Disposal Strategy Compliance Statement” means the disposal strategy compliance statement referred to in, and which shall meet the requirements of, the relevant Product Description;

“ILS Facilities Report” means the facilities requirements report referred to in, and which shall meet the requirements of, the Product Description for the “Integrated Logistics Support (ILS) Facilities Plan”;

“ILS Plans” means any one or more of the plans listed in paragraphs 13.2.1(i) to 13.2.1(iv) of Part 1 of Schedule 2 (Statement of Requirements) (as the context shall require);
“ILS Review” means each review described in each Table set out in Part 11 of Schedule 4 (Assurance Process);

“Independent Safety Auditor” means an independent safety auditor appointed by the Authority, as contemplated by and/or referred to in Def Stan 00-56 and JSP 454;

“Information” means any information in any written or other tangible form disclosed to one Party by or on behalf of the other Party under or in connection with this Contract, including information provided in the tender or negotiations which preceded the award of this Contract;
“Insolvency Event” means:

(dr) where the Contractor or the Parent Company (as applicable) is an individual or a firm:

(i) the application by the individual or, in the case of a firm constituted under English law, any partner of the firm to the court for an interim order pursuant to Section 253 of the Insolvency Act 1986;

(ii) the court making an interim order pursuant to Section 252 of the Insolvency Act 1986; 
(iii) the individual, the firm or, in the case of a firm constituted under English law, any partner of the firm making a composition or a scheme of arrangement with his or its creditors;
(iv) the presentation of a petition for bankruptcy order against the individual or, in the case of a firm constituted under English law, any partner of the firm unless it is withdrawn within three (3) Working Days from the date on which the Contractor or the Parent Company (as applicable) is notified of the presentation;
(v) the court making a bankruptcy order in respect of the individual or, in the case of a firm constituted under English law, any partner of the firm;
(vi) where the Contractor or the Parent Company (as applicable) is either unable to pay his debts as they fall due or has no reasonable prospect of being able to pay debts which are not immediately payable. The Authority shall regard the Contractor or the Parent Company (as applicable) as being unable to pay his debts if: 

(A) he has failed to comply with or to set aside a Statutory demand under Section 268 of the Insolvency Act 1986 within twenty one (21) days of service of the Statutory Demand on him; or 

(B) execution or other process to enforce a debt due under a judgement or order of the court has been returned unsatisfied in whole or in part;
(vii) the presentation of a petition for sequestration in relation to the Contractor's or the Parent Company’s (as applicable) estates unless it is withdrawn within three (3) Working Days the date on which the Contractor or the Parent Company (as applicable) is notified of the presentation; 
(viii) the court making an award of sequestration in relation to the Contractor's or the Parent Company’s (as applicable) estates; or
(ds) where the Contractor or the Parent Company (as applicable) is a company registered in England:
(i) the presentation of a petition for the appointment of an administrator; unless it is withdrawn within three (3) Working Days from the date on which the Contractor or the Parent Company (as applicable) is notified of the presentation;
(ii) the court making an administration order in relation to the Contractor or the Parent Company (as applicable);

(iii) the presentation of a petition for the winding-up of the Contractor or the Parent Company (as applicable) unless it is withdrawn within three (3) Working Days from the date on which the Contractor or the Parent Company (as applicable) is notified of the presentation;
(iv) the Contractor or the Parent Company (as applicable) passing a resolution that the Contractor or the Parent Company (as applicable) shall be wound-up;
(v) the court making an order that the Contractor or the Parent Company (as applicable) shall be wound-up; or 

(vi) the appointment of a Receiver or manager or administrative Receiver; or 

(dt) Where the Contractor or the Parent Company (as applicable) is a company registered other than in England, events occur or are carried out which, within the jurisdiction to which it is subject, are similar in nature or effect to those specified in (b)(i) to (b)(vi) inclusive above;
“Inspection” means, in respect of the whole or part (as the case may be) of each Non-Functional Requirement that is not a Tested Non-Functional Requirement and in respect of the whole or the relevant part (as the case may be) of the EvO System, the provision, investigation and/or examination of the whole or the relevant part (as the case may be) of the EvO System (without the use of specialist laboratory equipment) to verify whether such whole or relevant part of the EvO System conforms to the whole or part of such Non-Functional Requirement;
“Integrate” means, in respect of:

(du) a Product, to integrate that Product so that such Product interfaces with and operates as part of the EvO System; or

(dv) the EvO System, to integrate all Products so that all such Products interface and operate as part of the EvO System, 

in either case, in such manner as shall ensure that the EvO System operates in all respects in accordance with the EvO System Design and “Integrated” and “Integration” shall be construed accordingly;

“Integrated Logistics Support” means the process undertaken (or to be undertaken) by or on behalf of the Authority to optimise the management of whole life costs and in-service support for the EvO System;
“Integrated Support Plan” means the plan referred to in, and which shall meet the requirements of, the relevant Product Description;

“Intellectual Property” has the meaning given in Schedule 14 (IPR);
“Intellectual Property Rights” or “IPR” has the meaning given in Schedule 14 (IPR);
“Interactive Electronic Technical Publication” means each interactive electronic technical publication applicable to BCIP 5.6, updated to reflect the changes required as a result of the design, development and delivery of the EvO System, together with any further interactive electronic technical publications required as a result of the inclusion of any new Products in the EvO System, including those interactive electronic technical publications listed in the Integrated Support Plan;
“Interface” has the meaning given in Schedule 14 (IPR);
“Interface Information” has the meaning given in Schedule 14 (IPR);
“Interim JPO Facility” has the meaning given in paragraph 11.1.1(i) of Part 1 of Schedule 2 (Statement of Requirements);
“Interim MTRC Bill of Materials” means that part of the Enduring MTRC Bill of Materials that identifies the items required for the Interim MTRC Facility, as amended from time to time in accordance with paragraph 10.1.6 of Part 1 of Schedule 2 (Statement of Requirements) and which lists each of the items (including Products and Tools) identified in the Interim MTRC Laboratory Design Document;
“Interim MTRC Laboratory Design Document” means the design for the configuration and installation of the Interim MTRC Equipment at the Interim MTRC Facility referred to in, and which shall meet the requirements of, the relevant part of the Product Description for the Enduring MTRC Laboratory Design Document;
“Interim MTRC Equipment” means the Authority Interim MTRC Equipment and the Contractor Interim MTRC Equipment;

“Interim MTRC Facility” means the facility within which the MORPHEUS Test and Reference Centre will be located, pending the establishment of the Enduring MTRC Facility, as notified by the Authority to the Contractor;

“International Collaboration Agreement” has the meaning given in Schedule 14 (IPR);
“Invoice Date” has the meaning given in paragraph 4.2 of Schedule 6 (Incentivisation);
“IPR Assurance Certificate” has the meaning given in Schedule 14 (IPR);
“Issued Property” means any item, including any physical items which the Contractor requires under this Contract in order to provide the Contractor Deliverables (or any element thereof), issued or otherwise furnished to the Contractor in connection with this Contract by or on behalf of the Authority, including the Existing Test and Reference Equipment;
“IT Services and Business Continuity Plan” means the Contractor’s IT services and business continuity plan in the Agreed Form;
“Joint Project Office” or “JPO” is the Authority-led vehicle for the joint delivery of this Contract (including the EvO System) and for Enabling Business Transformation;

“JPO Collaborative Working Environment” means JPO IT environment hosted on the central database repository system hardware at the Keynsham data centre that comprises the hardware and software procured by the Contractor to meet the Statement of Requirements for the JPO; 

“JPO Facilities Management Plan” means the Contractor’s plan in the Agreed Form for facilities management referred to in paragraph 11.1.9 of Part 1 of Schedule 2 (Statement of Requirements);

“JPO Facility” means the facility within which the JPO will be collocated with the Contractor for the purposes of this Contract in accordance with paragraph 11.1 of Part 1 of Schedule 2 (Statement of Requirements);

“JPO Function” means the functions that the JPO shall conduct in accordance with paragraph 11 of Part 1 of Schedule 2 (Statement of Requirements);

“JPO Implementation Plan” means the Contractor’s plan in the Agreed Form for the implementation of the JPO referred to in paragraph 11.10 of Part 1 of Schedule 2 (Statement of Requirements);

“JPO IT Quality of Service Management Plan” means the Contractor’s plan to be developed and agreed pursuant to paragraph 11.2.5 (vi) of Part 1 of Schedule 2 (Statement of Requirements) which shall, as a minimum, meet the requirements of paragraph 11.2 of Part 1 of Schedule 2 (Statement of Requirements) and the JPO Facilities Management Plan;

“JPO IT Services” means the IT services to be provided by the Contractor in accordance with paragraph 11 of Part 1 of Schedule 2 (Statement of Requirements);

“JPO IT Services and Business Continuity Plan” means the Contractor’s recovery and restoration plan in the Agreed Form in respect of the JPO IT Services referred to in paragraph 11.2.5 of Part 1 of Schedule 2 (Statement of Requirements);

“JPO IT Services Management Plan” means the Contractor’s plan to be developed and agreed pursuant to paragraph 11.2.8 of Part 1 of Schedule 2 (Statement of Requirements) which shall, as a minimum, meet the requirements of paragraph 11.2 of Part 1 of Schedule 2 (Statement of Requirements) and the JPO Facilities Management Plan;

“JPO Review” means each review described in each Table set out in Part 10 of Schedule 4 (Assurance Process);

“JPO Wide Area Network” or “WAN” means a computer network extending over a large geographical distance which will incorporate the JPO network, the DII Restricted LAN interconnect, industry corporate networks and those with remote access to approved connected networks; 

“JPO Software Tool” means a software tool identified in the JPO Facilities Management Plan;
“JPOL” means the person nominated by the Authority to lead and manage the JPO;

“Key Deliverable” means, in respect of:
(dw) the MORPHEUS System Architecture, each deliverable referred to in paragraph 2.3 of Part 1 of Schedule 2 (Statement of Requirements);

(dx) the EvO System Architecture, each deliverable referred to in paragraph 3.3 of Part 1 of Schedule 2 (Statement of Requirements);

(dy) the EvO System Design, each deliverable referred to in paragraph 4.3 of Part 1 of Schedule 2 (Statement of Requirements);

(dz) the EvO System, each deliverable referred to in paragraph 5.3 of Part 1 of Schedule 2 (Statement of Requirements);

(ea) the Battlespace Management Application Technical Specification, each deliverable referred to in paragraph 6.2 of Part 1 of Schedule 2 (Statement of Requirements);

(eb) the DSA Pulse 2/3 Technical Specification, each deliverable referred to in paragraph 7.2 of Part 1 of Schedule 2 (Statement of Requirements); 
(ec) not used;
(ed) the Tactical Internet Backbone Radio Technical Specification, each deliverable referred to in paragraph 8.3 of Part 1 of Schedule 2 (Statement of Requirements);

(ee) the Interim MTRC Laboratory Design Document and the Enduring MTRC Laboratory Design Document (respectively), each deliverable referred to in paragraph 10.2 of Part 1 of Schedule 2 (Statement of Requirements);  
(ef) Enabling Business Transformation, each deliverable referred to in paragraph 11.23 of Part 1 of Schedule 2 (Statement of Requirements);

(eg) [not used];

(eh) [not used];

(ei) [not used];

(ej) that part of the Contractor Deliverables relating to Integrated Logistics Support, each deliverable referred to in paragraph 13.2 of Part 1 of Schedule 2 (Statement of Requirements);

(ek) [not used];

(el) [not used];

(em) that part of the Contractor Deliverables relating to Platform Integration, each deliverable referred to in paragraph 14.2 of Part 1 of Schedule 2 (Statement of Requirements);
(en) [not used];

(eo) [not used];

(ep) [not used];
(eq) that part of the Contractor Deliverables relating to training, each deliverable referred to in paragraph 15.2 of Part 1 of Schedule 2 (Statement of Requirements);

(er) the Safety and Environmental Management Plan, each deliverable referred to in paragraph 16.2 of Part 1 of Schedule 2 (Statement of Requirements);

(es) [not used];

(et) the Safety and Environmental Legislation Tracker, each deliverable referred to in paragraph 16.4 of Part 1 of Schedule 2 (Statement of Requirements);

(eu) the Safety and Environmental Risk Action Tracker, each deliverable referred to in paragraph 16.4 of Part 1 of Schedule 2 (Statement of Requirements);

(ev) the Security Management Plan, each deliverable referred to in paragraph 17.2 of Part 1 of Schedule 2 (Statement of Requirements); and
(ew) the Manufacture Deliverables (other than the Manufacture Deliverables referred to in paragraph 18.3 of Part 1 of Schedule 2 (Statement of Requirements)), each deliverable referred to in paragraph 18.2 of Part 1 of Schedule 2 (Statement of Requirements);
“Key Performance Indicator or KPI” means the criteria against which the Contractor’s performance of its obligations under this Contract is measured and which are set out in Appendix 1 to Schedule 6 (Incentivisation);
“Key Products Threshold Quantity” has the meaning given in Schedule 14 (IPR);
“KPI Report” has the meaning given in paragraph 4.1 of Schedule 6 (Incentivisation);
“Lab-Based Acceptance Tests” means the tests and/or other verification activity to be undertaken in accordance with paragraph 4 of Part 1 of Schedule 5 (Acceptance Procedures) as part of the EvO System Acceptance Tests (as such tests are identified in the relevant Capability Acceptance Test Cases and/or the Non-Functional Requirements Verification Test Cases and/or in the case of Non-Functional Requirements that are not Tested Non-Functional Requirements using the Non-Functional Requirements Verification Test Method allocated to each such Non-Functional Requirement) as determined at the Capability Acceptance Test Case Review (as such Review is referred to at paragraph 2 of Part 5 of Schedule 4 (Assurance Process)); 
“Lab-Based Acceptance Test Report” means the report detailing the outcomes and any actions arising from the carrying out and completion of all of the Lab-Based Acceptance Tests (including the Lab-Based Acceptance Test Results), as such report shall be referred to in, and which shall meet the requirements of, the relevant Product Description for the “EvO Test Report”;

“Lab-Based Acceptance Test Results” means all of the results arising from the carrying out and completion of all of the Lab-Based Acceptance Tests;
“Legacy Product” means any item of hardware, software, middleware and/or information and/or communications infrastructure and/or equipment forming part of and/or comprised within BCIP 5.6 (including all cables and connectors, other than those cables and connectors referred to in paragraph 4.2.4(i)(A) and 5.2.6(i)(A) of Part 1 of Schedule 2 (Statement of Requirements)) and which:
(ex) is required to form part of the EvO System and/or which the EvO System is required to support (including the BISAs); and 

(ey) (other than in relation to cables and connectors) is identified in the column headed “PM” as “L” in the Tables in paragraph 4.2.1 of the document entitled “TP04 Technical Volume”, as such document is contained within Schedule 3 (Contractor’s Proposals); 
“Legislation” means in relation to the United Kingdom:

(ez) any Act of Parliament;

(fa) any subordinate legislation within the meaning of section 21 of the Interpretation Act 1978;

(fb) any exercise of the Royal Prerogative; or

(fc) any enforceable community right within the meaning of section 2 of the European Communities Act 1972,

in each case in the United Kingdom;
“Level of Repair Analysis” or “LORA” means an analytical methodology used to determine where an item will be replaced, repaired or discarded based upon cost and operational considerations and determines:

(fd) where each required maintenance action will be performed; 

(fe) the physical resources that must be available to support such maintenance; and 

(ff) what support infrastructure must be capable of sustaining such item throughout the operational life of such item;
“Line Replaceable Units” means any Product (other than any Product that is an item of software);

“Local Area Network” or “LAN” means the local area network for the JPO;
“Logistics Support and Maintainability Demonstration” means the demonstration referred to in, and which shall meet the requirements of, the relevant Product Description;

“Logistics Support and Maintainability Demonstration Plan” means the plan for, amongst other things, the carrying out and completion of the Logistics Support and Maintainability Demonstration referred to in, and which shall meet the requirements of, the relevant Product Description;

“Logistics Support and Maintainability Demonstration Report” means the report detailing the outcomes and any actions arising from the execution of the Logistics Support and Maintainability Demonstration, as such report shall be referred to in, and which shall meet the requirements of, the Product Description;
“Longstop Date” means the date specified on the Contract Programme on which the last Contractor Deliverable identified in the definition of “Acceptance Criteria” is scheduled to achieve “Acceptance”;
“LORA Plan” means the LORA plan referred to in, and which shall meet the requirements of, the Product Description for the “Level of Repair Analysis (LORA) Project Plan”;

“LORA Report” means the report detailing the findings of the Level of Repair Analysis referred to in, and which shall meet the requirements of, the Product Description for the “Level of Repair Analysis (LORA) Report”;

“Losses” means all damage, losses, liabilities, claims, actions, costs, expenses (including legal expenses on a standard basis), proceedings, demands and charges whether arising under statute, contract or at common law (and “Loss” or “loss” shall have the same meaning as “Losses”);

“MACA” means the month after the Effective Date;
“Main Contract Deliverables” has the meaning given in Schedule 7 (Authority Obligations);
“Main Gate Approval” means approval to the terms of the Manufacture Deliverable Option, which approval is at the sole and absolute discretion of the Secretary of State for Defence;
“Manage” means the Product referred to in the Table entitled “Table 2: GD UK Three Core Products” of the document entitled “Integration Test and Management Plan” (Issue D) and contained within Schedule 3 (Contractor’s Proposals), which the Contractor proposes to design, develop and deliver in accordance with this Contract;
“Managing Information in Defence” means adherence to the policy and direction laid out in JSP 441 and includes the rules for managing data and for managing records on the JPO LAN;
“Manufacture Deliverables” means those Contractor Deliverables referred to in paragraph 18 of Part 1 of Schedule 2 (Statement of Requirements);
“Manufacture Deliverables Option Notice” means a notice issued by the Authority in accordance with Clause 4.13 (Contract Period and Options);

“Manufacture Plan” means the document entitled ”TP14 Manufacturing Plan” in the Agreed Form, as amended from time to time to meet the requirements of paragraph 18.1 of Part 1 of Schedule 2 (Statement of Requirements) and the Product Description for the “MPPS Manufacturing Plan”;
“Manufacture Pre Work (Long Lead Items) Option” means an option to require the Contractor to supply certain goods and services which is exercisable by a notice issued by the Authority in accordance with Clause 4.3 (Contract Period and Options);

“Manufacture Pre Work (Long Lead Items) Option Notice” means a notice issued by the Authority in accordance with Clause 4.3 (Contract Period and Options);
“Manufacture Quality Plan” means the quality plan referred to in, and which shall meet the requirements of, the relevant Product Description;  
“Manufacture Review” means each review described in each Table set out in Part 16 of Schedule 4 (Assurance Process);

“Material Safety Data Sheet” means a material safety data sheet referred to in, and which shall meet the requirements of, the relevant Product Description;
“Mean Time Between Failures” means the mean time between failures of a Product (either measured or predicted);
“Milestones” has the meaning given in paragraph 2.1 Part 1 of Schedule 9 (Pricing and Payment);
“Milestones Dates” has the meaning given in paragraph 2.1 Part 1 of Schedule 9 (Pricing and Payment);
“Modified Legacy Test Product” means any item of support and/or test equipment forming part of the Legacy Products that has been (or would, if the Contractor was complying with its obligations under this Contract, have been) changed, modified, upgraded, reconfigured and/or amended by the Contractor pursuant to paragraph 5.2.6(iii)(B) of Part 1 of Schedule 2 (Statement of Requirements), including the EvO Baseline Fielding Hardware (Uplift Capability) Enabler;

“MOD Procured Product” means any Product (other than a Competed Product referred to in limbs (a) to (c) of the definition of Competed Product) that is to be procured by the Authority and which is identified in the column headed “PM” as “MP” in the Tables in paragraph 4.2.1 of the document entitled “TP04 Technical Volume” (as such document is contained within Schedule 3 (Contractor’s Proposals)) and/or (without double counting) any Product identified as “MOD Procure” or “MOD Buy” in column E, “EvO Box (Make/Buy/GFE/PI)” of the GFX Spreadsheet;
“MOD Procured Product Specification” means, in respect of each MOD Procured Product, a specification referred to in, and which shall meet the requirements of, the relevant Product Description for the “Hardware Requirements Specification” or the “Software Requirements Specification” (as the case may be) or, in the case of the Enhanced Power Distribution Unit (EPDU), the Product Description for the “Enhanced Power Distribution Unit (EPDU) Technical Specification”;
“Monthly Performance Report” means the report in the Agreed Form on the performance and delivery of this Contract pursuant to and in accordance with paragraph 14 of Schedule 6 (Incentivisation);
“MORPHEUS 1-star Sub-Programme Board” or “MSPB” has the meaning and composition referred to in Schedule 8 (Governance);
“MORPHEUS and EvO Architectures and Systems Value Stream” has the meaning given in paragraph 8 of Annex 1 of Schedule 4 (Assurance Process);
“MORPHEUS Architecture Documents Suite” means the documents suite detailing part of the MORPHEUS System Architecture comprising:

(fg) the Architecture Description Document;

(fh) the Security Architecture Document;

(fi) the System Structure Document;

(fj) the System Deployment Document;

(fk) the Technical Capabilities Document; 

(fl) the System Behaviour Document; and

(fm) the Information Model Document, 

as each such document is defined and referred to in, and which shall meet the requirements of, the relevant part of the Product Description for the MORPHEUS Architecture Documents Suite;

“MORPHEUS Architecture Principles” means the MORPHEUS Architecture Principles in the Agreed Form;
“MORPHEUS Architecture System Model” means the system model for the MORPHEUS System Architecture referred to in, and which shall meet the requirements of, the relevant Product Description;

“MORPHEUS Project” means the procurement by the Authority for the MORPEUS System, including the building, assembling, maintaining, repairing, operating, modifying, developing, implementing, interfacing with, adapting, proving, integrating, updating, configuring, conforming, analysing, instantiating, supplementing, enhancing, training in relation to and/or evolving of such MORPHEUS System;
“MORPHEUS SRD” means the MORPHEUS SRD in the Agreed Form, as amended from time to time in accordance with the Agile Process or otherwise in accordance with this Contract;
“MORPHEUS System” means a battlespace information and communications system (of which the EvO System forms part) which shall meet the requirements of, amongst other things, the MORPHEUS SRD;
“MORPHEUS System Architecture” means: 

(fn) the architecture for the MORPHEUS System, including:

(i) all that Information (as defined in Schedule 14 (IPR)) which is set out in (or which would, if the Contractor had fully complied with its obligations under this Contract, have been set out in) any and all Key Deliverables (including any intermediate deliverables for those Key Deliverables) for the MORPHEUS System Architecture; and
(ii) all such Information as may or should be applicable to the architecture of the MORPHEUS System and as would be at least such Information (as defined in Schedule 14 (IPR)) as would be considered sufficient and reasonably appropriate by a reasonably skilled system designer in the field in question to describe an architecture for the MORPHEUS System; and
(fo) save to the extent referred to in paragraph (a) of this definition, all other Key Deliverables referred to in limb (a) of the definition of Key Deliverable,

in each case:

(A) to be submitted by the Contractor in accordance with Schedule 2 (Statement of Requirements) and/or Schedule 4 (Assurance Process); and/or

(B) as is required to enable the Authority to become Vendor Independent,

as such MORPHEUS System Architecture shall be designed, developed and delivered by the Contractor in accordance with paragraph 2 of Part 1 of Schedule 2 (Statement of Requirements);
“MORPHEUS System Architecture Analysis Test Cases” means the test cases to demonstrate that the MORPHEUS System Architecture addresses each of the requirements of the Architecture Requirements Specification and the DaaP Enterprise Architecture, as such test cases are referred to in, and which shall meet the requirements of, the relevant Product Description for “EvO Test Case”; 
“MORPHEUS System Architecture Analysis Test Report” means the report detailing the outcomes and any actions arising from the execution by the Contractor of all of the MORPHEUS System Architecture Analysis Test Cases (including the MORPHEUS System Architecture Analysis Test Results), as such report shall be referred to in, and which shall meet the requirements of, the relevant Product Description for the “EvO Test Report”;
“MORPHEUS System Architecture Analysis Test Results” means the results arising from the execution by the Contractor of all of the MORPHEUS System Architecture Analysis Test Cases;  

“MORPHEUS System Architecture Interface Definition Document” means an interface definition document (including detailing, amongst other things, the relevant Interfaces and associated Interface Information) referred to in, and which shall meet the requirements of, the relevant Product Description;

“MORPHEUS System Architecture Openness Test Results” means the results arising from the application by or on behalf of the Authority of all of the Openness Tests to the whole or the relevant part (as applicable) of the MORPHEUS System Architecture in accordance with paragraph 2 of Part 1 of Schedule 5 (Acceptance Procedures);
“MORPHEUS System Architecture Review” means each review described in each paragraph of Part 2 of Schedule 4 (Assurance Process);
“MORPHEUS Test and Reference Centre” or “MTRC” means the Authority organisation from time to time with responsibility for, amongst other things, the independent testing, analysis, proving and/or conformance (as applicable) of the MORPHEUS System Architecture, the EvO System Architecture, the EvO System Design and/or the EvO System (and whether or not located at the Enduring MTRC Facility);
“MORPHEUS Use Study” means the use study outlining the support environment within which the MORPHEUS System will be operated and maintained (including a use study outlining the support environment within which BCIP 5.6 is operated and maintained) and as such use study shall have been updated to reflect the changes from BCIP 5.6 to the EvO System (where necessary);
“MPPS” means the Product referred to in the Table entitled “Table 2: GD UK Three Core Products” of the document entitled “Integration Test and Management Plan” (Issue D) and contained within Schedule 3 (Contractor’s Proposals), which the Contractor proposes to design, develop, manufacture and deliver in accordance with this Contract;
“MTRC Review” means each review described in each Table set out in Part 9 of Schedule 4 (Assurance Process);
“NATO Stock Number” or “NSN” means a unique item identifier of 13 digits in length, composed of a 4 digit NATO supply classification code and a 9 digit NATO item identification number (NIIN);
“Necessary Consents” means all permits, licences (including licenses required under the USA International Traffic in Arms Regulations (ITAR) and US Export Administration Regulations (EAR)), permissions, clearances, consents, approvals, certificates and authorisations (whether statutory or otherwise) which are required for the performance of any of the Contractor’s obligations under this Contract, whether required in order to comply with Legislation, as a result of the rights of any third party and/or the requirements of any foreign government or organisation;
“Net Monthly Payment” has the meaning given in Schedule 6 (Incentivisation); 
“New Provider” should have the meaning given in Schedule 21 (Transfer Regulations);
“Net Monthly Payment” means the Gross Monthly Payment in a Contract Month less Retentions;
“Non-Disclosure Agreement” means the template non-disclosure agreement in the Agreed Form as referred to in Clauses 30.1 (Technical Assistance to the Authority) and Clause 41.6.3 (Disclosure of Information);
“Non-Functional Requirements” means the non-functional requirements for the EvO System set out and identified in the EvO SRD;
“Non-Functional Requirements Test Procedures” means, in respect of each Tested Non-Functional Requirement, the procedures that the Contractor will execute to establish whether the objective of the relevant Non-Functional Requirements Verification Test Case has been achieved, as such procedures shall be referred to in, and which shall meet the requirements of, the relevant Product Description for “EvO Test Procedure”;
“Non-Functional Requirements Verification Test Case” means, in respect of each Tested Non-Functional Requirement, each test case to be developed by the Contractor which shall be used to verify that the whole or part of that Tested Non-Functional Requirement has been achieved, as such test case shall be referred to in, and which shall meet the requirements of, the relevant Product Description for “EvO Test Case”;

“Non-Functional Requirements Verification Test Method” means the method which shall be used to verify that the whole or part of a Non-Functional Requirement has been achieved by the Contractor, such method may include utilising a Test, Inspection, Analysis,  Demonstration or User Centric Design;

“Non-Functional Requirements Verification Test Results” means all of the results arising from the carrying out and completion of the Non-Functional Requirements Verification Test Cases utilising the Non-Functional Requirements Verification Test Procedures;
“Notices” has the meaning given in Clause 88.1 (Notices);
“Occasion Of Tax Non-Compliance” or “OOTNC” means:

(fp) any tax return of the Contractor submitted to a Relevant Tax Authority on or after 1 October 2012 which is found on or after 1 April 2013 to be incorrect as a result of:
(i) a Relevant Tax Authority successfully challenging the Contractor under the General Anti-Abuse Rule or the Halifax Abuse Principle or under any tax rules or legislation that have an effect equivalent or similar to the General Anti-Abuse Rule or the Halifax Abuse Principle; or
(ii) the failure of an avoidance scheme which the Contractor was involved in, and which was, or should have been, notified to a Relevant Tax Authority under the DOTAS or any equivalent or similar regime; or
(fq) any tax return of the Contractor submitted to a Relevant Tax Authority on or after 1 October 2012 gives rise, on or after 1 April 2013, to a criminal conviction in any jurisdiction for tax related offences which is not spent at the Effective Date or to a civil penalty for fraud or evasion;
“Openness Tests” means the openness tests in the Agreed Form and “Openness” shall be construed accordingly;
“Option” means any one or more of the options which may be exercised by the Authority in accordance with Clause 4 (Contract Period and Options);
“Outline and Installation Drawings” means, in respect of each GD Product and GD Procured Product, outline and installation drawings referred to in, and which shall meet the requirements of, the relevant Product Description;

“Parent Company” means General Dynamics Corporation (registered number 453929), whose registered office is at 2941 Fairview Park Drive #100, Falls Church, VA, 22042, USA;
“Parent Company Guarantee” means the parent company guarantee provided by the parent company of the Contractor in accordance with Clause 3.9.1 (Delivery of Parent Company Guarantee and DEFFORM 10) in the form of Schedule 18 (Parent Company Guarantee);
“Parties” means the Contractor and the Authority unless expressly stated differently;
“Penetration Testing” means a penetration test of the EvO System covering such scope as the Authority shall reasonably require;
“Performance Indicator” or “PI” means details of the performance required by the Contractor to achieve the relevant KPI and which are referred to in paragraph 2 of Schedule 6 (Incentivisation);
“Performance Review Meeting” has the meaning given in paragraph 15 of Schedule 6 (Incentivisation);
“Permanent Deductions” means permanent deductions made from the Net Monthly Payment pursuant to paragraph 6 of Schedule 6 (Incentivisation); 
“Persistent Breach” means three (3) or more breaches (the “Subsequent Breaches”) by the Contractor of one of its obligations under this Contract, provided:

(fr) that the Authority has previously served on the Contractor a notice (“Warning Notice”) correctly stating that the Contractor has, in any Contract Months prior to the service of such Warning Notice, breached such obligation under this Contract on one or more occasions;

(fs) that the Contractor's Subsequent Breaches of such obligation take place during the eighteen (18) month period following the service of such Warning Notice; and

(ft) no service of a Warning Notice may be based on any breaches of such obligation that have already been the subject of a Warning Notice,

provided that Persistent Breach will not include breaches which count towards limb (b) of the definition of Contractor Default; 

“Personal Data” has the meaning given in the DPA;
“Phase 1” means the period commencing on the Effective Date and ending on the Release Control Point;  

“PHS&T Plan” means the packaging, handling, storage and transportation plan referred to in, and which shall meet the requirements of, the relevant Product Description;

“PI&F Deliverable” means each of:

(fu) Platform Installation Guidelines;

(fv) a System Bill of Materials;

(fw) EvO Platform System Diagrams;

(fx) Outline and Installation Drawings;

(fy) Cable Specifications;
(fz) Cable ICDs;

(ga) Cable Designs;

(gb) Product EMC Reports;

(gc) Product Tempest Reports;

(gd) CAT Testing Procedures;

(ge) Product Safety Case Reports; and

(gf) a System Safety Case Report;

“Platform” means each of:
(gg) a service person in a dismounted role;
(gh) any military land vehicle operating in the land environment;

(gi) any military riverine craft, including landing craft and ships;

(gj) any ground to air craft, including support helicopter, attack helicopter, fast jet; air transport and search and rescue;

(gk) any building (whether temporary or permanent and including tents) utilised by service personnel in the land environment; and
(gl) a headquarters;
“Platform Installation Guidelines” means, in respect of each GD Product and GD Procured Product, the guidelines for carrying out and completing Platform Integration, as such guidelines are referred to in, and which shall meet the requirements of, the relevant Product Description;

“Platform Integration” means the installation and integration of the whole or relevant part of the EvO System on to one (1) or more Platforms (including the First of Type Platforms), but which does not include Integration;
“Platform Integration and Fielding Review” means each review described in each Table set out in Part 12 of Schedule 4 (Assurance Process);

“Platform Integration Assumption” means the assumption that the Authority shall not need to agree any change in relation to the matters referred to in paragraphs 4.2.4(i)(A) and/or 5.2.6 (i)(A) of Part 1 of Schedule 2 (Statement of Requirements);
“Platform Integration Contract” means any contract entered into (or to be entered into) between the Authority and the Platform Integrator in relation to Platform Integration;

“Platform Integrator” means any Third Party that is appointed by the Authority to undertake Platform Integration or any Third Party who is participating in any competition conducted by or on behalf of the Authority to procure the appointment of such person with such responsibility;

“Platform Safety Report” means a report from the design authority or support provider for the relevant Platform confirming that the First of Type Platform is safe for use to undertake the First of Type Field Tests to be undertaken on it;

“Platform System Diagrams” means the system diagrams for the Platforms identified in the “List of Platform System Diagrams” in the Agreed Form and contained on the BUCK+;

“Positive Incentive Failure” or “PIF” has the meaning given in paragraph 2.1 Part 1 of Schedule 9 (Pricing and Payment);
“Positive Incentive Rebate” or “PIR” has the meaning given in paragraph 5.1.1 Part 1 of Schedule 9 (Pricing and Payment);
“Predictability” means a measure of the performance of a Value Stream, Value Stream Team or Agile Release Train against the objectives for such Value Stream, Value Stream Team or Agile Release Train;
“Predictability Measures” means the set of metrics used to measure Predictability, as agreed between the Parties (both acting reasonably);
“Prescribed Rate” means 2 (two) percent above the base rate from time to time of the Bank of England;
“Product” means each item of hardware, software (including each item of EvO Baseline Software), middleware and/or information and/or communications infrastructure and/or equipment (including cables and connectors) which: 

(gm) forms part of (or is to form part of) and/or is comprised within (or is to be comprised within) the EvO System; and/or
(gn) is required for the carrying out and/or completion of any testing (including the carrying out and completion of the EvO System Acceptance Tests) and/or for the operation, reconfiguration, maintenance and/or upgrade of the EvO System (including all Tools, other than those Tools that are otherwise reasonably available to the Authority),

including (as the context shall require) any GD Product, GD Procured Product, Competed Product, Legacy Product, Modified Legacy Test Product, Guest Product, the EvO System Performance Model and the EvO Baseline Software Fielding Enabler;
“Product Delivery Schedule” means the delivery schedule for Products set out in Part 5 of Schedule 2 (Statement of Requirements);
“Product Description” means the detailed description of the Authority’s requirement for the relevant Contractor Deliverable set out in Schedule 19 (Product Descriptions) or such description of the Authority’s requirement as should reasonably be expected by the Contractor having regard to the Authority’s requirements under this Contract and the Contractor’s obligations under Clause 3.1 (The Contractor’s Obligations);

“Product EMC Report” means, in respect of each GD Product and GD Procured Product and Modified Legacy Test Product, a report relating to electromagnetic compatibility, as such report is referred to in, and which shall meet the requirements of, the relevant Product Description;
“Product Safety Case Report” means, in respect of each GD Product, GD Procured Product and Modified Legacy Test Product, a safety case report (as defined in Def Stan 00-56) referred to in, and which shall meet the requirements of, the Product Description for “Product Safety Case Document”; 

“Product Technical Data Pack” means a data pack referred to in, and which shall meet the requirements of, the relevant Product Description;  

“Product Tempest Report” means, in respect of each GD Product and GD Procured Product, a report relating to TEMPEST, as such report is referred to in, and which shall meet the requirements of, the relevant Product Description;
“Production Management” means the process of coordinating and controlling the activities required to procure and manage the supply the manufacture of a build to print technical data package; including assessment of capabilities of suppliers with manufacturing capabilities, management and governance of build to print projects to manage cost, performance, controlled change and quality of a production project;
“Programme Backlog” has the meaning given in paragraph 8 of Annex 1 of Schedule 4 (Assurance Process);

“Programme Increment” has the meaning given in paragraph 8 of Annex 1 of Schedule 4 (Assurance Process);

“Programme Increment n” has the meaning given in paragraph 8 of Annex 1 of Schedule 4 (Assurance Process);

“Programme Increment n+1” has the meaning given in paragraph 8 of Annex 1 of Schedule 4 (Assurance Process);

“Programme Increment n+2” has the meaning given in paragraph 8 of Annex 1 of Schedule 4 (Assurance Process);
“Prohibited Act” means any instance of the Contractor or any of its employees, agents or Sub-Contractors (or anyone acting on behalf of such persons), with or without the knowledge or authority of the Contractor:

(go) offering, giving or agreeing to give to any Crown servant any gift or consideration of any kind as an inducement or reward:

(i) for doing or not doing (or for having done or not having done) any act in relation to the obtaining or performance of this Contract  or any other contract with the Crown; or

(ii) for showing or not showing favour or disfavour to any person in relation to this Contract  or any other contract with the Crown;

(gp) entering into this Contract or any other contract with the Crown in connection with which commission has been paid or has been agreed to be paid by the Contractor or on its behalf, or to its knowledge, unless before such contract is entered into, particulars of any such commission and of the terms and conditions of any such agreement for the payment thereof have been disclosed in writing to the Authority;

(gq) committing any offence:

(i) under the Prevention of Corruption Acts 1889-1916 or under sub- sections 108 to 109 of the Anti-Terrorism, Crime and Security Act 2001 (before those Acts or sub-sections are revoked);

(ii) under the Bribery Act 2010;

(iii) under Legislation creating offences in respect of fraudulent acts; or

(iv) at common law in respect of fraudulent acts in relation to this Contract or any other contract with the Crown; or  
(gr) defrauding, attempting to defraud or conspiring to defraud the Crown; 

“Project Management Team” has the meaning given in paragraph 11.7 of Part 1 of Schedule 2 (Statement of Requirements); 

“Project Management Plan” means the Contractor’s project management plan in the Agreed Form;
“Public Store Account” or “PSA” has the meaning given in Clause 60.1.1 (Accounting for the property of the Authority);

“QSC” has the meaning given to it in Clause 15.1.2(iii) (QDC: Open Book on Sub-Contracts that are not Qualifying Sub-Contracts);
“Qualifying Defence Contract” or “QDC” means a single source contract which has been assessed, and which meets the criteria for a contract to which the DRA and SSCR must apply;

“RCACAR” has the meaning given in Schedule 6 (Incentivisation); 
“REACH” has the meaning given to it in Clause 56.1.11 (Packaging (for Articles other than Munitions));
“Records” has the meaning given it in Clause 39 (The Contractor’s Records);

“Recovery Plans” has the meaning given in Schedule 6 (Incentivisation);
“Release Control Point” means the date on which all of the Acceptance Criteria for the Release Control Point have been achieved;
“Release Management” means the process of managing, planning, scheduling and controlling a software build through different stages and environments; including testing and deploying software releases;
“Relevant Authority” means any court with the relevant jurisdiction and any local, national or supra-national agency, inspectorate, minister, ministry, official or public or statutory person of the government of the United Kingdom or of the European Union;

“Relevant Tax Authority” means HM Revenue & Customs, or, if applicable, a tax authority in the jurisdiction in which the Contractor is established;
“Representatives” means the Authority’s Representatives or the Contractor’s Representatives (as appropriate);

“Required Action” has the meaning given in Clause 36.3 (Procedure for Authority Step-In);
“Required Insurances” has the meaning given to it in Clause 33.1(Insurances);
“Required Items” means, subject to paragraphs 2.1, 3.1 and 3.2 of Part 1 of Schedule 4 (Assurance Process), the Information (as defined in Schedule 14 (IPR)) documentation and/or other items (including Key Deliverables) required for the Review in question as required by the third column of the row numbered 4 of the Table applicable to that Review;
“Required Item Format” means the required format for the Required Item in question, as referred to in the third column of the row numbered 7 of the Table applicable to the Review in question;

“Required Items Submission Date” means, subject to paragraphs 3.1 and 3.2 of Part 1 of Schedule 4 (Assurance Process) and Part 1 of Schedule 5 (Acceptance Procedures), the date for submission of the Required Item relating to the Review in question as required by the third column of the row numbered 6 of the Table applicable to that Review;
“Required for Use” has the meaning given in Schedule 14 (IPR);
“Retentions” has the meaning given in paragraph 3.1 Part 1 of Schedule 9 (Pricing and Payment);;
“Review” means each of:  
(gs) a MORPHEUS System Architecture Review;

(gt) an EvO System Architecture Review;

(gu) an EvO System Design Review;
(gv) an EvO System Review;
(gw) a Battlespace Management Application Technical Specification Review;

(gx) a DSA Pulse 2/3 Technical Specification Review;

(gy) a Tactical Internet Backbone Radio Technical Specification Review;

(gz) a JPO Review;
(ha) a MTRC Review;

(hb) an ILS Review;
(hc) a Platform Integration and Fielding Review;
(hd) a Training Review;
(he) a Health, Safety and Environmental Review;
(hf) a Manufacture Review; or
(hg) a Security Management Review; and
(hh) the RCP Acceptance Review, referred to in paragraph 1 of Part 17 of Schedule 4 (Assurance Process);
“Review Actual Completion Date” means the latest to occur of:

(hi) the Review Meeting Date; and

(hj) the date on which the Exit Criteria have been satisfied in respect of the relevant Review;

“Review Meeting Date” means, subject to paragraphs 1.4 and 3.2 of Part 1 of Schedule 4 (Assurance Process) and Part 1 of Schedule 5 (Acceptance Procedures), the date specified in the row numbered 3 of the Table applicable to that Review;
“Review Period” means, subject to paragraphs 1.4 and 3.2 of Part 1 of Schedule 4 (Assurance Process) and Part 1 of Schedule 5 (Acceptance Procedures), the minimum period for review of the relevant Required Items applicable to the Review in question, as identified in the third column of the fifth row of the Table applicable to that Review; 
“Risk Management and Accreditation Documentation Set” or “RMADS” means the services provided by a certified CESG professional team to describe the security specific aspects of a system or service and is the key source of information an accreditor will use to determine whether assurance requirements are met;
“R&M Case” means the repair and maintenance case referred to in, and which shall meet the requirements of, the Product Description for the “Reliability & Maintainability (R&M) Case”;

“R&M Management Plan” means the repair and maintenance management plan referred to in, and which shall meet the requirements of, the Product Description for the “Reliability & Maintainability (R&M) Management Plan”;

“Safety and Environmental Legislation Tracker” means the database in respect of safety and environmental Legislation referred to in, and which shall meet the requirements of, the relevant Product Description;

“Safety and Environmental Management Plan” means a safety and environmental management plan referred to in, and which shall meet the requirements of, the relevant Product Description, as amended from time to time in accordance with this Contract;
“Safety and Environmental Management Review” means each review described in each Table set out in Part 14 of Schedule 4 (Assurance Process);

“Safety and Environmental Risk Action Tracker” means the database in respect of safety and environmental incidents and risks referred to in, and which shall meet the requirements of, the relevant Product Description;
“Safety Data Sheet” or “SDS” has the meaning given in Clause 57.1 (Supply of Hazard Data);
“Secret Matter” has the meaning given in Clause 47.1.1 (Security – Secret Matters);

“Security Architecture” means the security architecture for the EvO System, which shall meet the requirements of JSP 440 and JSP 604;
“Security Aspects Letter” means the letter dated 8th October relating to the designation of secret matters,  in the Agreed Form;
“Security Aspects of Design Document” means a document detailing the security aspects of the design of the relevant Product, referred to in, and which shall meet the requirements of, the Product Description for the “EvO Security Aspects of The Design Document”;
“Security Management Plan” means, subject to paragraph 17.1.1(ii) of Part 1 of Schedule 2 (Statement of Requirements), a security management plan referred to in, and which shall meet the requirements of, the relevant Product Description, as amended from time to time in accordance with this Contract;

“Security Management Review” means each review described in each Table set out in Part 15 of Schedule 4 (Assurance Process);

“Security Policy” means JSP 440 and Infosec Part 1 as updated from time to time;
“Servicemen” has the meaning given in Schedule 7 (Authority Obligations);
“Single Source Contract Regulations 2014” or “SSCR” means the Single Source Contract Regulations 2014 (SI 2014/3337);
“Single Source Item” has the meaning given to it in Clause 17.7 (Security of Supply);
“Single Source Regulations Office” or “SSRO” means the Non-Departmental Public Body acting as the independent expert for single source procurement by the Authority;
“SME” means a small or medium sized enterprise being an establishment or service employing less than two hundred and fifty (250) people and with a turnover of less than fifty million Euro (50,000,000 Euro) per annum
“Software Requirements Specification” means a software requirements specification referred to in, and which shall meet the requirements of, the relevant Product Description; 

“Software Support Plan” means the software support plan referred to in, and which shall meet the requirements, of the relevant Product Description;

“Solution Demonstration” has the meaning given in paragraph 8 of Annex 1 of Schedule 4 (Assurance Process);
“Special Jigs, Tools Etc.” means all hardware, software, middleware and/or information and/or communications infrastructure and/or equipment (including cables and connectors), together with all associated fixtures, fittings and Tools, necessary for the modification of the Existing Test and Reference Equipment from its configuration status as at the Effective Date to the configuration status necessary to undertake the testing of the EvO System and/or to enable the Contractor to comply with its other obligations under this Contract;
“Special Tool” means any tool required in connection with the maintenance, operation and/or upgrade of the EvO System and which is not a general purpose hand tool (as such general purpose hand tools are defined in the MORPHEUS Use Study);

“Special Tools Report” means a report identifying all Special Tools, as such report shall be referred to in, and which shall meet the requirements of, the relevant Product Description for the “Support Equipment Plan”;
“Specification” shall include any document or item which, individually or collectively, is referenced in the Statement of Requirements;
“Sprint” has the meaning given in paragraph 8 of Annex 1 of Schedule 4 (Assurance Process);
“SSTDP” has  the meaning given to it in Clause 17.12 (Security of Supply);
“STANAGs” has the meaning given to it in Clause 56.2 (Specifications for Packaging);
“Statement of Requirements” means Schedule 2 (Statement of Requirements);
“Step-In Notice” has the meaning given to it in Clause 36.3 (Procedure for Authority Step-In);

“Step-Out” has the meaning given to it in Clause 36.6 (Authority Step-Out);

“Step-Out Plan” has the meaning given to it in Clause 36.7.2 (Authority Step-Out);

“Sub-Contracting Plan” has the meaning given to it in Clause 17.1 (Competition in Sub-Contracts); 
“Sub-Contractor” means any sub-contractor to the Contractor under this Contract , a sub-contractor of a sub-contractor to the Contractor and any other sub-contractor (of whatever tier) engaged by the Contractor or any sub-contractor from time to time as may be permitted by this Contract to provide the Contractor Deliverables (or any part of the Contractor Deliverables);

“Sub-Contracts” means the contracts entered into between the Contractor and the Sub-Contractors and the contracts entered into between any Sub-Contractor and any other Sub-Contractor in respect of the provision of the Contractor Deliverables; 
“Subsequent Relevant Transfer” should have the meaning given in Schedule 21 (Transfer Regulations);

“Subsequent Transfer Date” should have the meaning given in Schedule 21 (Transfer Regulations);

“Subsequent Transferring Employee” should have the meaning given in Schedule 21 (Transfer Regulations);

“Subsequent Review” has the meaning given to it in paragraph 3.2 of Part 1 of Schedule 4 (Assurance Process);
“Subsidiary” has the meaning and be construed in accordance with sections 1159 and 1162 of the Companies Act 2006;

“Supply Support Plan” means the supply support plan referred to in, and which shall meet the requirements of, the relevant Product Description;

“Support Analysis Plan” means the support analysis plan referred to in, and which shall meet the requirements of, the relevant Product Description;

“Support Equipment Plan” means the support equipment plan referred to in, and which shall meet the requirements of, the relevant Product Description;

“Supportability Case Report” means the supportability case report referred to in, and which shall meet the requirements of, the relevant Product Description;

“Supported Businesses” means establishments or services where more than fifty per cent (50%) of the workers are disabled persons who by reason of the nature or severity of their disability are unable to take up work in the open labour market;
“Sustainment Option” means an option to require the Contractor to supply certain goods and services which is exercisable by a notice issued by the Authority in accordance with Clause 4.8 (Contract Period and Options);
“Sustainment Option Notice” means a notice issued by the Authority in accordance with Clause 4.8 (Contract Period and Options);
“System Architecture” has the meaning given in Schedule 14 (IPR);
“System Bill of Materials” means, in respect of each EvO Configuration, a bill of materials setting out a detailed breakdown of applicable Products (including the number of each such Product to be installed on such EvO Configuration) as such bill of materials is referred to in, and which shall meet the requirements of, the Product Description for the “EvO System Bill of Materials”;

“System Design” has the meaning given in Schedule 14 (IPR);
“System Design Authority” means an entity to provide governance and assurance and maintain integrity of the design by reviewing activities to ensure alignment with strategy, compliance to principles, standards and design patterns, including:

(hk) to exercise the governance function for the MORPHEUS design to ensure alignment with strategy, compliance with policy and coherent architectural fit;

(hl) to review technical solutions, ensuring that the design conforms to the appropriate reference architectures, principles, strategies, policies and standards;

(hm) to foster and proactively support innovation in the design via constructive challenge, balancing carefully against risk;

(hn) to review incoming requests for System Design Authority support, understand priority of the request and assign resource to meet the demand; 

(ho) to provide advice and guidance in all aspects of the design; and

(hp) to maintain a repository of all relevant documents, including strategies, policies, design patterns and technical standards that can be easily accessed by the programme;
“System Design Authority Team” has the meaning given in paragraph 11.9 of Part 1 of Schedule 2 (Statement of Requirements);

“System Design Document” means the system design document referred to in, and which shall meet the requirements of, the Product Description for the “EvO System Design Document”;  

“System Integration Laboratory” means the system integration laboratory at the Contractor’s premises at Oakdale Business Centre within which the Existing Test and Reference Equipment is installed;
“System Integrator” means any Third Party that is appointed by the Authority to assemble, build, integrate (including Integrate), operate, maintain, update, release to fielding, develop, evolve and/or decommission the EvO System and/or the MORPHEUS System (including any modification to and/or adaption and/or development and/or proving of the MORPHEUS System Architecture, the EvO System Architecture and/or the EvO System Design) or any Third Party who is participating in any competition conducted by or on behalf of the Authority to procure the appointment of such person with such responsibility; 

“System Problem Report” means a report detailing a Defect in the EvO System referred to in, and which shall meet the requirements of, the Product Description for a “Problem Report”;

“System Safety Case Report” means a safety case report (as defined in Def Stan 00-56) for the EvO System, referred to in, and which shall meet the requirements of, the Product Description for the “MORPHEUS Safety and Environmental Case Document”;

“System Style Guide” means the style guide applicable to the human machine interface for the EvO System, as such style guide is referred to in, and which shall meet the requirements of, the relevant Product Description;

“System Use Case” means each system use case identified within a Capability Description Document, as referred to in, and which shall meet the requirements of, the relevant Product Description;

“Tactical Architecture Forum” or “TAF” means the forum (lead by the Authority and attended by representatives of the Authority and/or TAF Members (as applicable)) that shall provide the Authority with advice, comments, guidance and/or analysis in relation to certain Contractor Deliverables (including the MORPHEUS System Architecture and the EvO System Architecture) to assist the Authority to:

(hq) determine whether Openness and Vendor Independence has been achieved in relation to the relevant Contractor Deliverables; and/or 
(hr) develop and/or evolve the MORPHEUS System Architecture, the EvO System Architecture, the MORPHEUS System and/or the EvO System;

“Tactical Internet Backbone Radio” means the radio that the Authority intends to procure to provide higher capacity tactical backbone capability;
“Tactical Internet Backbone Radio Technical Specification” means, subject to paragraph 8.1.6 of Part 1 of Schedule 2 (Statement of Requirements), the document (including, amongst other things, all Interface Information relating to the Interfaces between the Architectural Element in which the Tactical Internet Backbone Radio is identified and all other Architectural Elements comprised within the MOPRHEUS System Architecture (and vice versa)) referred to in, and which shall meet the requirements of, the relevant Product Description;
“Tactical Internet Backbone Radio Technical Specification Review” means each review described in each Table set out in Part 8 of Schedule 4 (Assurance Process);
“Tactical LAS Adaptor” means that part of MPPS referred to in Table 20 in paragraph 4.2.1 of the document entitled “TP04 Technical Volume”, as such document is contained within Schedule 3 (Contractor’s Proposals);
“Tactical Mobile Router” means that part of MPPS referred to in Table 20 in paragraph 4.2.1 of the document entitled “TP04 Technical Volume”, as such document is contained within Schedule 3 (Contractor’s Proposals); 
“TAF Member” means a Third Party member of the Tactical Architecture Forum;

“Tax” means any kind of tax, duty, levy or other charge (other than VAT) whether or not similar to any in force at the Effective Date and whether imposed by a local, governmental or other Relevant Authority in the United Kingdom or elsewhere;
“Technical Data Pack” means, in respect of each Special Tool, a specification referred to in, and which shall meet the requirements of, the Product Description for MOD Procured Product Specification;
“Technical Performance Specification” means, in respect of each Architectural Element of the MORPHEUS System Architecture, a technical performance specification referred to in, and which shall meet the requirements of, the relevant Product Description;

“Team” has the meaning given in paragraph 8 of Annex 1 of Schedule 4 (Assurance Process);
“Temporary Deductions” means temporary deductions made from the Net Monthly Payment pursuant to paragraph 7 of Schedule 6 (Incentivisation);

“Tender Request” has the meaning given to it in Clause 17.3 (Competition in Sub-Contracts);
“Termination Date” means the date of any early termination of the whole or part of this Contract pursuant to any of Clauses 35.4 (Force Majeure), 69 (Termination for Contractor Default) or 70 (Break);
“Termination Notice” has the meaning given to it in Clause 69 (Termination for Contractor Default), or as relevant, means any notice to terminate this Contract  pursuant to Clause 35.4 (Force Majeure) or Clause 70 (Break);
“Test” means, in respect of the whole or part (as the case may be) of each Tested Non-Functional Requirement and in respect of the whole or the relevant part (as the case may be) of the EvO System, a functional test requiring the use of external resources (including software test data, algorithms and/or other equipment) to enable the collection, analysis and evaluation of quantitative data to determine whether such whole or relevant part of the EvO System meets the whole or part of such Tested Non-Functional Requirement;  
“Test Discrepancy Report” means a report detailing a Discrepancy, referred to in, and which shall meet the requirements of, the Product Description for a “Problem Report”;
“Tested Non-Functional Requirement” means the whole or part of a Non-Functional Requirement in respect of which the Non-Functional Requirements Verification Test Method for such whole or part of such Non-Functional Requirement is the Test;
“Third Party” means any person other than the Parties; 

“TNA Element” means each of: 

(hs) DSAT Element 1 (TNA), Stage 1 – Scoping Exercise Report; 

(ht) DSAT Element 1 (TNA), Stage 2 – Role Analysis; 

(hu) DSAT Element 1 (TNA), Stage 2 – Training Gap Analysis; 

(hv) DSAT Element 1 (TNA), Stage 2 – Draft Training Objectives; 

(hw) DSAT Element 1 (TNA), Stage 2 – Training Options Analysis; and 

(hx) DSAT Element 1 (TNA), Stage 2 – Training Needs Report;
“Tool” means any item (including any item of software) that is used by the Contractor and/or any Contractor Related Party to deliver the Contractor Deliverables, but which shall not include the JPO Software Tools;
“Training Deliverable” means each of:

(hy) the Training Management Plan;

(hz) the Training Needs Analysis; and

(ia) each item of Training Material;

“Training Material” means, in respect of each GD Product, GD Procured Product and Modified Legacy Test Product, any material (including any user guide, operation and/or maintenance manual, manufacturer’s guide, handbook and/or e-learning based training application and/or material) identified and/or referred to in the whole or any part of the Training Needs Analysis as being required to support and/or facilitate training in relation to the operation, maintenance and/or use of such GD Product, GD Procured Product and/or Modified Legacy Test Product, as such material shall be referred to in, and which shall meet the requirements of, the relevant Product Description (as each such Product Description shall be developed in accordance with the requirements of the Training Needs Analysis); 

“Training Management Plan” means the document entitled “Training Management Plan” in the Agreed Form, as amended from time to time in accordance with this Contract to meet the requirements of the relevant Product Description;

“Training Needs Analysis” means the training needs analysis referred to in, and which shall meet the requirements of, the relevant Product Description and the provisions of paragraph 15 of Part 1 of Schedule 2 (Statement of Requirements) and which shall: 
(ib) include the information contained in the BCIP TNA, as updated to reflect the training need requirement changes from BCIP 5.6 to the EvO System (and, to the extent that such training need requirement changes are not included in the BCIP TNA, the training need requirement changes from BCIP 5.5 to BCIP 5.6); and 
(ic) comprise (from time to time) each of the TNA Elements;
“Training Provider” means any Third Party that is appointed by the Authority to provide training of any Authority personnel in relation to the EvO System or any Third Party who is participating in any competition conducted by or on behalf of the Authority to procure the provision of such training (as the case may be);

“Training Review” means each review described in each Table set out in Part 13 of Schedule 4 (Assurance Process);
“Transfer Regulations” should have the meaning given in Schedule 21 (Transfer Regulations);
“Transparency Information” shall mean the content of this Contract in its entirety, including from time to time agreed changes to this Contract, and details of any payments made by the Authority to the Contractor under this Contract;
“Trialling Plan” means the plan to be provided by the Authority setting out details of the manner in which the Authority contemplates that trialling will be undertaken in respect of the EvO System;
“UK Government Purposes” has the meaning given in Schedule 14 (IPR);
“Unexpected Subsequent Transferring Employee” has the meaning given in paragraph 2.3.1 of Schedule 21 (Transfer Regulations);
“Unique Identifiers” comprise the following: 

(id) Unique Order Identifier (“UOI”) generated by the Contracting, Purchasing & Finance (CP&E) electronic procurement tool for non inventory purchase orders; 

(ie) Unique Receipt Reference Identifier (“URRI”), generated by CP&F for inventory purchase orders; or 

(if) Electronic Business Capability (“EBC”) Unique Package Identifier (“EUPI”) generated for EBC contractor logistic support contracts. EUPIs comprise two parts, the first part being the identifier allocated by the Authority and the second part being the identifier generated by the Contractor.

“Unique Order Identifier” or “UOI” has the meaning given in limb (a) of the definition “Unique Identifiers” in Schedule 1 (Definitions and Acronyms);
“Unique Receipt Reference Identifier” or “URRI” has the meaning given in limb (b) of the definition “Unique Identifiers” in Schedule 1 (Definitions and Acronyms);

“User” means any person authorised or intended to be authorised (as the context shall require) by the Authority (from time to time) to use and/or carry out any activities in connection with the EvO System; 

“User Centric Design” means in respect of the whole or part (as the case may be) of each Non-Functional Requirement that is not a Tested Non-Functional Requirement and in respect of the whole or relevant part (as the case may be) of the EvO System, evidence from User interaction during the design and development of the EvO System (including the EvO System Design) which verifies whether the needs, wants and limitations of the User have been addressed in such whole or relevant part of the EvO System;  
“User Requirements Document” means the user requirements in the Agreed Form;

“VAT” means value added tax and is the tax charged on supplies of goods and services in the UK pursuant to the Value Added Tax Act 1994; 
“Value Stream” has the meaning given in paragraph 8 of Annex 1 of Schedule 4 (Assurance Process);

“Value Stream Backlog” has the meaning given in paragraph 8 of Annex 1 of Schedule 4 (Assurance Process);
“Value Stream Team” means a designated team of Contractor personnel working at the Value Stream level within a Value Stream;
“Vendor Independent” has the meaning given in Schedule 14 (IPR); and “Vendor Independence” shall be construed accordingly; 

“Verification Cross Reference Matrix” means the verification cross reference matrix applicable to the EvO System referred to in, and which shall meet the requirements of, the Product Description for the “EvO Verification Cross Reference Matrix”;
“Version Description Document” means a version description document, referred to in, and which shall meet the requirements of, the Product Description for the “EvO Version Description Document”;  
“Working Day” means any day excluding:

(ig) Saturdays, Sundays and public and statutory holidays in the jurisdiction of either Party including, in the case of the Contractor; Company Shutdown Dates; and
(ih) privilege days notified in writing by the Authority to the Contractor at least ten (10) business days in advance;

“Year” means the twelve (12) month period from and including the day falling immediately before the day bearing the same number in the same month of the following year (or, in the case of a period commencing on 29 February, ending on the next following 28 February).

Statement of Requirements
[see document entitled “SCHEDULES 1 to 5 relating to BATCM/0263 Morpheus Evolve to Open”]
Contractor’s Proposals
[see document entitled “SCHEDULES 1 to 5 relating to BATCM/0263 Morpheus Evolve to Open”]
Assurance Process
[see document entitled “SCHEDULES 1 to 5 relating to BATCM/0263 Morpheus Evolve to Open”]
Acceptance Procedures
[see document entitled “SCHEDULES 1 to 5 relating to BATCM/0263 Morpheus Evolve to Open”]
Incentivisation
[see document entitled “SCHEDULES 6 to 23 relating to BATCM/0263 Morpheus Evolve to Open”]
Authority Obligations
[see document entitled “SCHEDULES 6 to 23 relating to BATCM/0263 Morpheus Evolve to Open”]
Governance and Management
[see document entitled “SCHEDULES 6 to 23 relating to BATCM/0263 Morpheus Evolve to Open”]
Pricing and Payment
[see document entitled “SCHEDULES 6 to 23 relating to BATCM/0263 Morpheus Evolve to Open”]
Not Used
Change Procedure
[see document entitled “SCHEDULES 6 to 23 relating to BATCM/0263 Morpheus Evolve to Open”]
Technical Assistance
[see document entitled “SCHEDULES 6 to 23 relating to BATCM/0263 Morpheus Evolve to Open”]
Required Insurances
[see document entitled “SCHEDULES 6 to 23 relating to BATCM/0263 Morpheus Evolve to Open”]
IPR
[see document entitled “SCHEDULES 6 to 23 relating to BATCM/0263 Morpheus Evolve to Open”]
Ancillary Documents

[see document entitled “SCHEDULES 6 to 23 relating to BATCM/0263 Morpheus Evolve to Open”]
Business Continuity Plans

[see document entitled “SCHEDULES 6 to 23 relating to BATCM/0263 Morpheus Evolve to Open”]
Exit Plan

[see document entitled “SCHEDULES 6 to 23 relating to BATCM/0263 Morpheus Evolve to Open”]
Parent Company Guarantee
[see document entitled “SCHEDULES 6 to 23 relating to BATCM/0263 Morpheus Evolve to Open”]
Product Descriptions
[see document entitled “SCHEDULES 6 to 23 relating to BATCM/0263 Morpheus Evolve to Open”]
Contract Programme
[see document entitled “SCHEDULES 6 to 23 relating to BATCM/0263 Morpheus Evolve to Open”]
Transfer Regulations
[see document entitled “SCHEDULES 6 to 23 relating to BATCM/0263 Morpheus Evolve to Open”]
Preparation of Agreed Price Calculation

[see document entitled “SCHEDULES 6 to 23 relating to BATCM/0263 Morpheus Evolve to Open”]
Scope of Option

[see document entitled “SCHEDULES 6 to 23 relating to BATCM/0263 Morpheus Evolve to Open”]
1


