# Project Overview

Sevenoaks District Council (the Employer) has obtained planning permission for a proposed development of a multi-decked car park, ten townhouses and associated landscaping to the adjacent Environmental Park, at a site in Sevenoaks TN13 1JJ.

Willmott Dixon Construction developed the scheme, including the townhouses to RIBA stage 4, and were contracted by the Employer to build the car park, landscaping to the Environmental Park and infrastructure for the townhouses. Practical completion is currently due on 26/04/2019.

The townhouses are to be built to a high quality specification. The Employer is seeking to maximise the return on its capital investment in building the townhouses for sale. The Employer requires a minimum of £4.6 million from the gross sales receipts of the townhouses to contribute to the funding for the adjacent multi-decked car park.

The Employer has already paid the Community Infrastructure Levy and an off-site Affordable Housing Contribution for the townhouses.

The Employer is procuring the townhouses via a restricted competitive tender process. Contractors are required to submit their preferred bid based on either the RIBA stage 4 technical design value engineered or Proposals to develop the RIBA stage 3 planning approved scheme.

The Employer requires that the residential build start on site as soon as possible after the completion of the car park.

# Pre-Qualification Questionnaire

This PQQ is being provided to applicants who have expressed an interest in participating in the above procurement exercise. The Council required the information sought in this PQQ as a first step in selecting applicants to tender for the project.

# Instructions for Completion

These questions are based on PAS 91:2017+A1:2017. If contractors would like further guidance on completing the PQQs they are advised to consider the further notes that accompany PAS 91:2017+A1:2017 or to contact Geoff Golledge, SDC Construction Project Manager (Geoff.Golledge@sevenoaks.gov.uk). If the Council considers any question or request for clarification to be of material significance, both the query and the response will be communicated to all Contractors, in an anonymous form.

Your PQQ must be submitted no later than 12 noon on 22 June 2018. All completed PQQs must be returned together with supporting documents in an envelope marked “PQQ Design and Build of Residential Development at Buckhurst 2, Sevenoaks - Strictly Confidential” to the following address:

Legal Services
Sevenoaks District Council
Argyle Road
Sevenoaks
Kent
TN13 1HG

The envelope should not be marked in any other way.

Please answer every question. If the question does not apply to you please write N/A; if you don’t know the answer please write N/K. Where requested, or if absolutely necessary, Contractors shall attach any supporting documents to this PQQ marking clearly on all such documents the name of their organisation and the number of the question in this application form to which the documents refer.

Some documentary evidence is required to be produced but not all questions require supporting documents up front at this stage. However, the Council may ask to see these documents at a later stage, so it is advisable that Contractors ensure they can be made available upon request.

No late or incomplete submissions will be accepted. Failure to return a properly completed PQQ will invalidate your submission.

# Important Notices

The Council does not bind itself to accept the lowest or any tender and may accept either all or any part of a tender or more than one tender and may terminate the procurement process at any time.

The information supplied may be checked for completeness and compliance before responses are evaluated. Applicants may be asked to clarify their answers or provide more details concerning certain issues. Answers to clarification questions will be published to all Contractors to ensure fairness. The Council also reserves the right to seek further evidence in support of responses to this PQQ at a later date.

The Council reserves the right to revisit and re-evaluate all or any of the responses to this PQQ at any stage of the procurement process at its absolute discretion.

The Council will not reimburse any expenses however incurred by Contractors in preparing their responses to this PQQ and their participation in the procurement generally.

# Confidentiality

When providing details of contracts in answering this PQQ the Contractor agrees to waive any contractual or other confidentiality rights and obligations associated with these contracts.

The Council reserves the right to contact the named customer contact regarding the contracts included in the response. The named customer contact does not owe the Council any duty of care or have any legal liability, except for any deceitful or maliciously false statements of fact.

The Council confirms that it will keep confidential and will not disclose to any third parties any information obtained from a named customer contact, other than where required by law.

# Development Site Visit

Before tendering, contractors should ascertain the nature of the site, access and all local conditions and restrictions likely to affect the execution of the works.

The site will be open for contractors to attend at 10am on Friday 8 June 2018 when there will be a site tour, short presentation of the scheme and question-answer session. Contractors are required to notify the Employer in advance (via Geoff Golledge Geoff.Golledge@sevenoaks.gov.uk) of their attendance and any questions relating to the works.

# Reference Site Visit

The Council reserves the right to conduct Reference Site Visits as part of the PQQ stage. As such, contractors are encouraged to ensure that access to some reference sites can be made available.

# Freedom of Information

The Council is subject to the provisions of the Freedom of Information Act 2000 (“FOIA”).

The Council may therefore be obliged to disclose information forming part of a submission to anyone who makes a request or may publish information in the Council’s publication scheme, as required by FOIA.  If a Contractor considers that any of the information submitted during the Tender process is exempt from disclosure under FOIA, then this must be made clear in writing at the time the information is supplied to the Council together with a specific explanation of why any piece of information is considered exempt.

# Scoring

Submitted PQQs will be assessed following the closing date by a panel of Officers using a ‘Pass/Fail’ rating for the Core Questions and a score for the Supplementary Questions with each question bearing equal weight. If your response to any Pass/Fail question is awarded a fail then your PQQ will not be evaluated any further. The Council will produce a short-list of applicants comprising the highest scoring bidders in accordance with the parameters set out in the Procurement Progression to Award section below (where suitable applicants can be identified).  The Council reserves the right to shortlist as in the Table in Procurement Progression to Award.  All Contractors will subsequently be advised of their status and those short-listed will be advised of the timescales and requirements of further stages.

## Table 1

PASS - All requested information has been provided

FAIL – Information requested not provided

## Table 2

PASS - All requested information has been provided

FAIL – Information requested not provided

The Council is not setting minimum levels of turnover.

## Table 4

C4-Q1: Exemptions
If your organisation meets the criteria and you provide supporting evidence, then some of the following questions may not apply. Please ensure that the evidence is provided.

If your organisation is NOT claiming exemption than you are required to complete all of the health and safety questions C4-Q3 to C4-Q22.

C4-Q3 to Q22: Health and Safety Questions
The questions in this subsection have a discretionary ‘Manual Pass / Fail’ criteria. Organisations are required to provide a response that demonstrates the requirement as set out in each of the questions. Organisations must also provide the evidence to support their response.

The Council will consider the response and any information that the Applicant provides which clearly indicates that they meet the requirements as set out in each of the questions

## Table 8

PASS - All answers are No (also including responses from all the organisations that will be relied upon to meet the criteria)

FAIL – One or more answers are Yes (also including responses from all the organisations that will be relied upon to meet the selection criteria)

## Table 9

PASS - All answers are No or although one or more answers are Yes the Council, having reviewed the supporting information, has decided the contractor can proceed to the next stage of the process (also including responses from all the organisations that will be relied upon to meet the criteria)

FAIL – One or more answers are Yes and the Council, having reviewed the supporting information, decides that the contractor cannot progress further in the process (also including responses from all the organisations that will be relied upon to meet the criteria)

## Supplementary Questions

| Score | Meaning |
| --- | --- |
| 5 Points | Outstanding response covers all areas expected with strong evidence and relevant ideas not previously known/thought of which will enhance the service provided. |
| 4 Points | Excellent response – provides a thorough understanding of the requirement and gives real confidence that the supplier will add value with excellent resources. Including strong evidence. |
| 3 Points | Good response - offers a sound understanding of the requirement or evidence of the ability to deliver and confidence that the relevant resources will be available. Including appropriate evidence. |
| 2 Points | Acceptable response - gives some evidence; demonstrates some understanding of requirement or evidence of ability to deliver; limited risk that relevant resources will be unavailable. |
| 1 Point | Less than satisfactory response. Some reservations of the Tenderer’s relevant ability, understanding, skills, resource or quality measures appropriate to deliver the requirement, with little or no evidence to support the response. |
| 0 Points | Failed to answer the question appropriately. A detrimental response/answer/solution – lacks convincing evidence of ability to deliver; The response to the question gives no confidence of the tenderer’s ability to satisfy the requirement. |

# Procurement Progression to Award

To provide maximum competition it is our intention to take through the following number of Contractors to the Invitation to Tender stage and then to award a single provider.

| Number of Firms to be shortlisted to ITT Stage | Score required to be shortlisted |
| --- | --- |
| 5 Contractors | The providers who pass all of the Core Modules will have their Supplementary Questions evaluated. Providers will be invited to submit an Invitation to Tender (ITT) in the event that they and achieve the minimum score required of 50.00% for the Supplementary Questions and are ranked in the top 5 of all the firms evaluated. |

Tender Process

The tendering procedure will be in accordance with the principles of the ‘JCT Tendering Practice Note 2017’.

Tenders must remain open for consideration (unless previously withdrawn) for not less than 12 weeks from the date fixed for the submission of tenders.

The Tenders will be evaluated on the basis of the Most Economically Advantageous

Tender (MEAT). The Employer will not necessarily accept the lowest or any tender.

The tender will be evaluated on the basis of 60% Cost and 40% Quality.

Provisional timetable:

| Date | Stage |
| --- | --- |
| 25/05/2018 | Advertise works in Kent Business Portal and Contracts Finder |
| 08/06/2018 | 10 am Interested contractors site visit, presentation and question-answer session. |
| 22/06/2018 | 12 noon Deadline for return of PQQ |
| 25-29/06/2018 | Review PQQs |
| 02/07/2018 | Invitation to tender issued to shortlisted /Notify unsuccessful candidates |
| 20/08/2018 | 12 noon Deadline for return of tenders |
| 21/08/2018 – 18/09/2018 | Evaluation of tenders, clarifications, interviews, reference site visits and contract award |
| 19/09/2018 - | Contractor technical design (12 week allowance) and planning submission (13/12/2018 latest for 13 week allowance) for any changes to current approved scheme |
| 14/03/2019 latest (earlier meetings on 27/09/2018, 18/10/2018, 15/11/2018, 17/01/2019, 07/02/2019) | Planning application/amendments approved and Judicial review period (6 weeks) starts |
| 29/04/2019 | Works start on site following completion of adjacent car park (currently 26/04/2019) |

| Table 1 – Core Question Module C.1: Supplier identity, key roles and contact information |  |  |  |
| --- | --- | --- | --- |
| Q Ref | Nature of information | Description of response expected, which will be taken into account in assessment | Response |
| C1-Q1 | Name of legal entity or sole-trader | Unique name of legal entity or name of individual |  |
| C1-Q2 | Registered office Address | C1-Q2-1 Address line 1 (Property name/number) |  |
|  |  | C1-Q2-2 Address line 2 |  |
|  |  | C1-Q2-3 Address line 3 |  |
|  |  | C1-Q2-4 Town |  |
|  |  | C1-Q2-5 County |  |
|  |  | C1-Q2-6 Postcode |  |
|  | Website address | C1-Q2-7 website (if applicable) |  |
| C1-Q3 | Contact Details for Enquiries | C1-Q3-1 Title (Mr, Mrs, Ms, etc.) |  |
|  |  | C1-Q3-2 Forename |  |
|  |  | C1-Q3-3 Family name |  |
|  |  | C1-Q3-4 Job title |  |
|  |  | C1-Q3-5 e-mail |  |
|  |  | C1-Q3-6 Telephone number |  |
|  |  | C1-Q3-7 Fax number |  |
|  |  | C1-Q3-8 Address line 1 (Property name/number) |  |
|  |  | C1-Q3-9 Address line 2 |  |
|  |  | C1-Q3-10 Address line 3 |  |
|  |  | C1-Q3-11 Town |  |
|  |  | C1-Q3-12 County |  |
|  |  | C1-Q3-13 Postcode |  |
| C1-Q4 | Registration number, if registered with Companies House or equivalent | C1-Q4-1 Registration number with Companies House |  |
|  |  | C1-Q4-2 Registration number with equivalent body |  |
| C1-Q5 | Charity registration number |  |  |
| C1-Q6 | VAT registration number |  |  |
| C1- Q7 | Name of immediate parent company |  |  |
| C1-Q8 | Name of ultimate parent company |  |  |
| C1-Q9 | Type of organization | e.g. PLC; limited company; LLP; other partnership; sole trader; other (please specify) |  |

| Table 2 – Core Question Module C2: Financial information |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Q Ref | Information required |  | Description of response expected, which will be taken into account in assessment | Tick as applicable | Supplier’s unique reference to relevant supporting information |  |
| C2-Q1 | Please select the one organization description that most closely matches your organization and provide information accordingly |  |  |  |  |  |
|  | C2-Q1-1 Financial information for a start up business that has not reported accounts to the Inland Revenue or Companies House | Forecast of turnover for the current year and a statement of funding provided by the owners and/or the bank, or an alternative means of demonstrating financial status |  | n |  |  |
|  | C2-Q1-2 Accounts for an unincorporated business (sole traders and partnerships) | Copy of the most recent accounts that contain turnover, profit before tax, and balance sheet (if prepared) covering either the most recent two-year period of trading or, if trading for less than two years, the period that is available. If accounts are not prepared, provide the relevant pages from the latest tax returns (self-employment pages for sole traders, partnership pages for partnerships), together with the tax assessment. |  | n |  |  |
|  | C2-Q1-3 Accounts for a small company or limited liability partnership with a turnover below the audit threshold at which the preparation of audited accounts is not required | Copy of the most recent accounts as submitted to the Inland Revenue covering either the most recent two year period of trading or, if trading for less than two years, the period that is available. Abbreviated accounts are not acceptable |  | n |  |  |
|  | C2-Q1-4 Accounts for a medium to large incorporated entity and all other organizations that are required to prepare audited accounts | Copy of the most recent audited accounts covering either the most recent two-year period of trading or, if trading for less than two years, the period that is available |  | n |  |  |
|  | C2-Q1-5 Accounts for other organization types (e.g. not for profit entities, local authorities, housing associations, charities) | In most cases it is likely that audited accounts will have been prepared and the accounts required at C2-Q1-4 above will suffice. Where this is not the case, an unaudited copy of the most recent accounts as described in C2-Q1-2 above should be provided. |  |  |  |  |
| C2-Q2 | Insurance statement and certificates | Please enter the requested information in the response column |  |  | Response |
|  |  | C2-Q2-1 Employers’ liability insurance |  | C2-Q2-1-1 Policy No. |  |
|  |  |  |  | C2-Q2-1-2 Limit of indemnity |  |
|  |  |  |  | C2-Q2-1-3 Excess |  |
|  |  |  |  | C2-Q2-1-4 Limit for a single event |  |
|  |  |  |  | C2-Q2-1-5 Expiry date |  |
|  |  | C2-Q2-2 Public liability insurance |  | C2-Q2-2-1 Policy No. |  |
|  |  |  |  | C2-Q2-2-2 Limit of indemnity |  |
|  |  |  |  | C2-Q2-2-3 Excess |  |
|  |  |  |  | C2-Q2-2-4 Limit for a single event |  |
|  |  |  |  | C2-Q2-2-5 Expiry date |  |
|  |  | C2-Q2-3 Professional indemnity insurance (Where consultancy input involved) |  | C2-Q2-3-1 Policy No. |  |
|  |  |  |  | C2-Q2-3-2 Limit of indemnity |  |
|  |  |  |  | C2-Q2-3-3 Excess |  |
|  |  |  |  | C2-Q2-3-4 Expiry date |  |
|  |  | C2-Q2-4 Product liability insurance (Where product is to be supplied) |  | C2-Q2-4-1 Policy No. |  |
|  |  |  |  | C2-Q2-4-2 Limit of indemnity |  |
|  |  |  |  | C2-Q2-4-3 Excess |  |
|  |  |  |  | C2-Q2-4-4 Expiry date |  |

| Table 4 – Core Question Module C4: Health and safety: policy and capability |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Q Ref | Exemptions and pertinent question selection |  | Exemption(s) Claimed |  |  |  |  |  |  |
|  |  |  | Please tick i and /or ii for C4-Q1-1a, b and /or c, as appropriate, and for i, also state the CDM duty holder role(s) for which exemption is claimed |  |  |  |  | Supplier’s unique reference to certificates or other supporting information |  |
| C4-Q1 | In the circumstances set out in C4-Q1-1a) to C4- Q1-1c), if your organization meets the relevant criteria in respect of exemption categories i) and/or ii) below: i. one or more of the following CDM duty holder roles: contractor, principal contractor, designer, principal designer; ii. general health and safety: policy and capability; and you can provide the supporting information to evidence this, the following exemptions apply: • for an exemption under i) or ii) above: questions C4-Q2 to C4-Q11 need not be completed • for an exemption under i) above questions C4- Q12 to C4-Q22 also need not be completed in respect of the role(s) identified. If you are not claiming an exemption, please move to question C4-Q2. However, if you are claiming exemption(s), but such exemption(s) does not cover all the categories/roles relevant to your application, please: • complete questions C4-Q12 to C4-Q22 in respect of each relevant category/role not covered by an exemption; and • provide any additional information required for C4-Q2 to C4-Q11 in respect of relevant categories/ roles that are not covered by an exemption.* NOTE *Additional information to that relevant to the exemption(s) claimed could be required to demonstrate satisfactory organization and arrangements appropriate to the categories/ roles not covered by such exemption(s) |  |  |  |  |  |  |  |  |
|  | C4-Q1-1a) You have, within the last twelve months, successfully completed a prequalification application undertaken by an assessment provider able to demonstrate that its information gathering process is equivalent to that of PAS 91. |  | For i) CDM duty holder role(s) claimed. ................................................... For ii) |  |  |  |  |  |  |
|  | C4-Q1-1b) You have, within the last twelve months, successfully met the assessment requirements of a construction-related scheme in registered membership of the Safety Schemes in Procurement (SSIP) forum (see Annex D). |  | For i) CDM duty holder role(s) claimed. ................................................... For ii) |  |  |  |  |  |  |
|  | C4-Q1-1c) You hold a certificate of compliance with BS OHSAS 18001 (or equivalent) issued by a Conformity Assessment Body accredited to provide conformity assessment services to that standard,1 e.g. accredited by UKAS. |  | For i) CDM duty holder role(s) claimed. ................................................... For ii) |  |  |  |  |  |  |
| Q Ref. | Question | Example of the type of information in support of responses, which will be taken into account in assessment |  | YES |  | NO |  | Supplier’s unique reference to relevant supporting information |  |
| C4-Q2 | Are you able to show that you have a general policy and an organization which is responsible for ensuring effective health and safety (H&S) management? | Evidence of periodically reviewed general H&S policy, signed and dated by a senior person within the organization. The H&S policy should also contain the organization and arrangements. These should be relevant to the anticipated nature and scale of activity to be undertaken, and set out responsibilities for H&S management at all levels in the organization. (Organizations with fewer than 5 employees, see Note 4 to this Table) |  | n |  | n |  |  |  |
| C4-Q3 | Are you able to show your arrangements for ensuring that your H&S measures are effective in reducing/ preventing work-related incidents, occupational ill-health and accidents? | Details of the arrangements for H&S management that are relevant to the anticipated nature and scale of activity to be undertaken, and how these arrangements are communicated to workers. (Organizations with fewer than 5 employees, see Note 4 to this Table) |  | n |  | n |  | n |  |
| C4-Q4 | Do you have ready access to competent H&S advice/assistance? | Evidence of how your organization has ready access to competent H&S advice, for both general health and safety and, for CDM duty holders, construction-related health and safety. (Access to competent in house advice, in whole or part, is usually preferred. It is essential that H&S advisor(s) are able to provide general H&S advice and that, for CDM duty holders (from the same source or elsewhere) advice on relevant construction H&S issues is accessible as required.) |  | n |  |  |  |  |  |
| C4-Q5 | Do you have a process for providing your employees/other workforce with training and other information appropriate to the activities that your organization is likely to undertake? | Evidence that your organization implements relevant training arrangements to ensure that employees/other workforce have sufficient skills and understanding to discharge their various duties. This should include refresher training on relevant good H&S practice and, for CDM contractors and principal contractors, Construction Phase Plans (CPP) may be used to show how information is disseminated or communicated on-site (see note 5 to this Table) |  |  |  |  |  |  |  |
| C4-Q6 | Do your employees/other workforce have H&S and other relevant knowledge, experience and skills to carry out activities that your organization is likely to undertake? | Evidence that your employees/other workforce have suitable knowledge, experience and skills for the activities assigned to them, unless there are specific situations where they need to work under competent control and/or supervision (e.g. apprentices and other trainees). |  | n |  | n n |  | n |  |
| C4-Q7 | Do you check, review and, where necessary, improve your H&S performance? | Evidence that your organization has an effective, ongoing system for monitoring H&S procedures, and for periodically reviewing and updating that system as necessary. |  | n |  |  |  |  |  |
| C4-Q8 | Do you have procedures for involving your employees/other workforce in the planning and implementation of H&S measures? | Evidence that your organization implements a means of consulting with its employees/other workforce on H&S matters and how comments, concerns or complaints submitted by employees/other workforce are taken into account. |  | n |  |  |  |  |  |
| C4-Q9 | Do you routinely record and review accidents/incidents and undertake follow-up action? | Evidence that your organization maintains records of all RIDDOR reportable (see note 6 to this Table) and other incidents for at least the last three years. Evidence that your organization has an effective system for reviewing significant incidents, and recording any resulting action taken (including your response to any H&S enforcement activity). |  |  |  |  |  |  |  |
| C4-Q10 | Do you have arrangements for ensuring that your suppliers also apply H&S measures that are appropriate to the activities that your organization is likely to undertake? | Evidence that your organization implements arrangements for ensuring and monitoring H&S skills, knowledge and experience, and performance, throughout your entire supply chain, appropriate to the work likely to be undertaken. |  | n |  | n |  |  |  |
| C4-Q11 | Do you operate a process of risk assessment, capable of supporting safe systems of work? | Evidence that your organization implements procedures for carrying out relevant risk assessments and for developing and implementing safe systems of work (“method statements”). Please provide indicative examples, which must include: the identification and control of any significant occupational health (not just safety) issues, appropriate to the work likely to be undertaken. (Organizations with fewer than 5 employees, see Note 4 to this Table) NOTE Risk assessments should focus on, and be proportionate to, the risks arising from the type of work to be undertaken. The need to reduce documentation requirements on micro businesses in particular should be taken into account by buyers and assessment providers. Excessive bureaucracy associated with prequalification assessment can obscure the real H&S issues to be considered, and even divert effort away from them |  |  |  |  |  |  |  |
| C4-Q12 | CDM duty holder related question selection: The questions asked in C4-Q13 to C4-Q22 (in conjunction with questions C4-Q2 to C4-Q11) are appropriate for particular construction duties and have been colour coded accordingly to assist identification. Please indicate below which duty (or duties) best describes your organization’s activity and then only provide responses to the questions colour coded to the duty (or duties) you have selected. NOTE The questions refer to duty holders under the Construction (Design and Management) Regulations 2015, which defines the scope of “construction” activity. If your organization potentially fills more than one role (e.g. “Design and Build”), please provide responses to the questions applying to all relevant duty holder roles (e.g. Designer and Principal Contractor) |  |  |  |  |  |  |  |  |  |
|  | CDM DUTY HOLDER ROLE(S) IDENTIFIED Please respond “yes” or “no” to each role identified below |  |  |  |  |  |  |  |  |  |
|  | NOTE 1 If none of the duty holder roles identified below are relevant, you do not need to respond to any of questions C4-Q13 to C4-Q22 NOTE 2 Principal contractors will also need to respond to questions applicable to contractors, and principal designers will also need to respond to questions applicable to designers |  |  |  | YES |  | NO |  |  |  |
|  | C4-Q12-a) Contractor/principal contractor(respond to grey shaded questions C4-Q13 to C4-Q16) |  |  |  |  |  |  |  | None required |  |
|  | C4-Q12-b) Principal contractor (in addition to C4-Q13 to C4-Q16 also respond to yellow shaded question C4-Q17) |  |  |  |  |  |  |  |  |  |
|  | C4-Q12-c) Designer/principal designer (respond to red shaded questions C4-Q18 to C4-Q19) |  |  |  |  |  |  |  |  |  |
|  | C4-Q12-d) Principal designer (in addition to C4-Q18 to C4-Q19 also respond to green shaded questions C4-Q20 to C4-Q22) |  |  |  |  |  |  |  |  |  |

| Q Ref | Question | Example of the type of information in support of responses, which will be taken into account in assessment. | YES | NO | Supplier’s unique reference to relevant supporting information |
| --- | --- | --- | --- | --- | --- |
| C4-Q13 Contractor/ principal contractor | Do you have arrangements for co operating and co-ordinating your work with others (including other suppliers, notably contractors)? | Describe how co-operation and co-ordination of the work is achieved in practice, and how any other organizations are involved in drawing up method statements, etc. including response to emergency situations. This should include how input from your suppliers will be taken into account, and how external comments, including any concerns or complaints, will be responded to. This may include CPPs. |  |  |  |
| C4-Q14 Contractor/ principal contractor | Do you have arrangements for ensuring on-site welfare for your employees/other workforce? | Describe how you ensure suitable welfare facilities for your employees/other workforce are in place before starting work on site, whether provided by a site-specific arrangement with others, or your own measures. This may include CPPs. |  |  |  |
| C4-Q15 Contractor/ principal contractor | Are you able to provide evidence of the skills, knowledge and experience of H&S in construction in your organization? | Examples of actual knowledge, skills and experience within your organization. This may include: NEBOSH Construction Certificate; membership of Association for Project Safety; membership of Institution of Construction Safety; SSSTS; SMSTS (e.g. provided in a skills matrix for key personnel) |  |  |  |
| C4-Q16 Contractor/ principal contractor | Do you review and develop your effectiveness in the contractor/ principal contractor role? | Evidence that your organization Implements an ongoing system for monitoring performance, including post-project review. |  |  |  |
| C4-Q17 Principal contractor | Do you implement arrangements to meet the ‘principal contractor’ duties under the Construction (Design and Management) Regulations 2015? | Concise, practical examples, relevant and proportionate to the type of activity likely to be carried out, of how your organization meets the requirements of principal contractor. In particular, provide evidence of how you: C4–Q17-1 Plan, manage, monitor and coordinate H&S in the construction phase, including communication with the client, principal designer and contractors; C4–Q17-2 Prepare, review and maintain CPPs; C4–Q17-3 Organize co operation between contractors and others, and coordinate the work; C4–Q17-4 Ensure relevant and suitable site inductions; C4–Q17-5 Provide information for the H&S file |  |  |  |
| C4-Q18 Designer/ principal designer | Do you implement arrangements to meet the ‘designer’ duties under the Construction (Design and Management) Regulations 2015? | Evidence showing how you address C4-Q18-1 to C4-Q18- 4 below. Provide relevant examples showing how risk was reduced through design. NOTE Emphasis should be on practical, proportionate measures that address significant risks arising from designs for relevant construction, not on lengthy documentation about generic risks. C4-Q18-1 Check that the client is aware of their duties C4-Q18-2 Ensure that you and your workforce have the necessary skills, knowledge and experience to discharge their legal duties under CDM 2015? Provide relevant evidence of: • your CPD programme and/ or examples of training and development plans (which may include in house training). • your relevant qualifications, e.g. membership of a professional institution such as CIAT; CIBSE; ICE or RIBA. • how you maintain your technical knowledge and understanding of construction design. C4-Q18-3 Ensure significant risks are eliminated by design, taking account of the principles of prevention and show how construction and lifecycle risks are eliminated or controlled (with reference to buildability, maintainability and use). C4-Q18-4 Effectively manage design changes, with regard to ensuring H&S during and post-completion. |  |  |  |
| C4-Q19 Designer/ principal designer | Do you review and monitor your design performance, notably in relation to H&S? | Evidence that your organization implements an ongoing system for monitoring H&S design procedures and for reviewing and updating that system as necessary, e.g. through project design review (during and post completion). |  |  |  |
| C4-Q20 Principal Designer | Do you implement arrangements to meet the “principal designer” duties under the Construction (Design and Management) Regulations 2015? | Concise, practical examples, relevant and proportionate to the type of activity likely to be carried out, of how your organization meets the requirements of principal designer. In particular, evidence of how you: C4–Q20-1 Help the client to meet its duties under CDM 2015 C4–Q20-2 Gather, prepare, communicate and coordinate information, including design information, with other duty holders during the pre-construction phase C4–Q20-3 Plan, manage and monitor health and safety-related information, including design information, in the pre-construction phase of a project, with the aim of identifying, eliminating or controlling foreseeable risks; C4–Q20-4 Ensure designers carry out their duties, including oversight and co-ordination within the design team and with other designers/contractors; C4-Q20-5 Liaise with the principal contractor; C4–Q20-6 Prepare and provide relevant information to other duty holders, including the H&S file. |  |  |  |
| C4-Q21 Principal designer | Are you able to provide evidence of the skills, knowledge and experience of H&S in construction in your organization? | Examples of actual skills, knowledge and experience. This may include validated CPD, and typical additional qualifications. For example, a member of the registers administered by the Association for Project Safety or the Institution of Construction Safety (formerly known as the CDM co-ordinator’s register), or the ICE construction health and safety register. |  |  |  |
| C4-Q22 Principal designer | Do you review and develop your effectiveness in the principal designer role? | Evidence that your organization implements, an ongoing system for monitoring performance, including post-project review. |  |  |  |

NOTES TO TABLE 4
In C4-Q1-1c) ‘accredited’ means having undergone third-party attestation by an organization that is a signatory to either or both of the European Accreditation or International Accreditation Forum, multi-lateral agreements.

NOTE 2 For suppliers that will be CDM duty holders – The core questions in Table 4 align with legal requirements on the relevant duty holder under the Construction (Design and Management) Regulations (CDM 2015).
NOTE 3 For suppliers that will be CDM duty holders – Asking the questions in Table 4 does not remove the buyer’s requirement to make further enquiries about the supplier’s H&S capability, as required for specific projects, services or other activities.
NOTE 4 If a supplier has fewer than five employees it is not legally required to write down its general policy, organization or arrangements. However, it does need to be able to show that its arrangements are adequate in relation to the type of activity likely to be undertaken.
NOTE 5 Relevant and proportionate CPPs are required for ‘construction work’ covered by CDM 2015. CPPs need only be proportionate to the nature of the activity likely to be undertaken.
NOTE 6 RIDDOR: The Reporting of Injuries, Diseases and Dangerous Occurrences Regulations 2013

| Table 9 – Core Question Module C3 for Public Sector procurement – ESPD option, Grounds for mandatory exclusion and non-payment of tax and social security contributions (mandatory and discretionary exclusion) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Q Ref. | Question |  | Response |  |
| ESPD Option |  |  |  |  |
| C3-QP1 | Have you submitted a completed European Single Procurement Document (ESPD)? The questions in this module (Tables 9 and 10) need not be completed if you have provided a completed and signed European Single Procurement Document (ESPD). |  | YES | NO |
| Grounds for Mandatory Exclusion |  |  |  |  |
| C3-QP2 | In respect of Regulations 57(1 and 2) of the Public Contracts Regulations 2015 the detailed grounds for mandatory exclusion of an organization are set out on the https://www.gov.uk/government/uploads/system/uploads/attachment_data/ file/551130/List_of_Mandatory_and_Discretionary_Exclusions.pdf which should be referred to before completing these questions. Within the past five years, anywhere in the world, have you, your organization or any person who has powers of representation, decision or control in the organization been convicted of any of the offences within the summary (C3-QP2-1 to C3-QP2-8) below, and listed on the above referenced webpage? |  |  |  |
| C3-QP2-1 | Participation in a criminal organization |  | YES | NO |
| C3-QP2-2 | Corruption |  | YES | NO |
| C3-QP2-3 | Fraud |  | YES | NO |
| C3-QP2-4 | Terrorist offences or offences linked to terrorist activities |  | YES | NO |
| C3-QP2-5 | Money laundering or terrorist financing |  | YES | NO |
| C3-QP2-6 | Child labour and other forms of trafficking human beings |  | YES | NO |
| C3-QP2-7 | Any other offence within the meaning of Article 57(1) of the Directive as defined by the law of any jurisdiction outside England, Wales or Northern Ireland |  | YES | NO |
| C3-QP2-8 | Any other offence within the meaning of Article 57(1) of the Directive created after 26th February 2015 in England, Wales or Northern Ireland. |  | YES | NO |
| C3-QP2-9 | If you have answered yes to any of questions C3-QP2-1 to C3-QP2-8, provide further details for each such question, including: • date of conviction and the jurisdiction; • which of the grounds listed the conviction was for; • the reasons for conviction; • the identity of who has been convicted. If the relevant documentation is available electronically, provide: • the web address; • issuing authority; • precise reference of the documents. |  | Response |  |
| C3-QP2-10 | If you have answered Yes to any of the questions C3-QP2-1 to C3-QP2-8, explain, for each such question, what measures have been taken to demonstrate the reliability of the organization despite the existence of relevant grounds for exclusion (self-cleaning - see Regulation 57 (13 to 17) of the Public Contracts Regulations 2015). |  | Response |  |
| Non-payment of tax and social security contributions (mandatory and discretionary exclusion) |  |  |  |  |
| C3-QP3 | In respect of Regulation 57(3) and (4) of the Public Contracts Regulations 2015, the detailed grounds for mandatory and discretionary exclusion of an organization are set out on the webpage: https://www.gov.uk/government/uploads/system/uploads/attachment_data/ file/551130/List_of_Mandatory_and_Discretionary_Exclusions.pdf which should be referred to before completing these questions. |  | Response |  |
| C3-QP3-1 | Has your organization met all its obligations relating to the payment of taxes or social security contributions, both in the UK and in the country in which the organization is established (if outside the UK)? |  | YES | NO |
| C3-QP3-2 | If you responded “No” for question C3-QP3-1, was this through a judicial or administrative decision having final and binding effect? |  | YES | NO |
| C3-QP3-3 | Have any tax returns submitted on or after 1 October 2012 been found to be incorrect as a result of: |  | YES | NO |
| C3-QP3-3(a) | • HMRC successfully challenging the potential supplier under the General Anti – Abuse Rule (GAAR) or the “Halifax” abuse principle; |  | YES | NO |
| C3-QP3-3(b) | • a tax authority in a jurisdiction in which the potential supplier is established successfully challenging it under any tax rules or legislation that have an effect equivalent or similar to the GAAR or “Halifax” abuse principle; or |  | YES | NO |
| C3-QP3-3(c) | • a failure to notify, or failure of an avoidance scheme which the supplier is or was involved in, under the Disclosure of Tax Avoidance Scheme rules (DOTAS), VADR (Schedule 11A to the Value Added Tax Act 1994 (as amended by Schedule 1 to the Finance (no. 2) Act 2005) or any equivalent or similar regime in a jurisdiction in which the supplier is established. |  | YES | NO |
| C3-QP3-4 | If you have answered No to C3-QP3-1 and/or Yes to any of questions C3- QP3-2 to C3-QP3-3(c), provide further details for each instance, including: • whether you believe there to be any overriding reasons for non payment; • the country or state concerned; • the amount concerned; • details of the means for a No response to question C3-QP3-1 (if not included the response to C3-QP3-2 or C3-QP3-3(a) (b) or (c)); • the date of the conviction or decision (if applicable); • in case of a conviction, insofar as established directly therein, the length of the period of exclusion; • whether you have paid, or have entered into a binding arrangement with a view to paying, “the taxes or social security contributions due” including where applicable any interest accrued and/or fines; and • if the relevant documentation is available electronically indicate the web address, issuing authority or body and precise reference of the document. | Response |  |  |  |

| Table 10 – Core Question Module C3 for Public Sector procurement: grounds for discretionary exclusion |  |  |  |  |
| --- | --- | --- | --- | --- |
| Q Ref | Question |  | Response |  |
| C3-QP4 | Regulation 57 (8) of the Public Contracts Regulations 2015 The detailed grounds for discretionary exclusion of an organization are set out on the webpage: https://www.gov.uk/government/uploads/system/uploads/attachment_data/ file/551130/List_of_Mandatory_and_Discretionary_Exclusions.pdf which should be referred to before completing these questions. Within the past three years, anywhere in the world, have any of the situations identified in C3- QP4-1 to C3-QP4-8(e) below applied, to you or your organization. |  |  |  |
| C3-QP4-1 | Breach of obligations in the field of environment, social and/or labour law. |  | YES | NO |
| C3-QP4-2 | Bankruptcy, insolvency |  | YES | NO |
| C3-QP4-3 | Guilty of grave professional misconduct |  | YES | NO |
| C3-QP4-4 |  | Distortion of competition | YES | NO |
| C3-QP4-5 |  | Aware of any conﬂict of interest | YES | NO |
| C3-QP4-6 |  | Been involved in the preparation of the procurement procedure | YES | NO |
| C3-QP4-7 |  | Performance deficiencies on a previous contract leading to early termination, damages or other sanctions | YES | NO |
| C3-QP4-8 |  | Misrepresentation and undue inﬂuence Do any of the following statements apply to your organization? | YES | NO |
| C3-QP4-8(a) |  | The organization is guilty of serious misrepresentation in supplying the information required for the verification of the absence of grounds for exclusion or the fulfilment of the selection criteria. | YES | NO |
| C3-QP4-8(b) |  | The organization has withheld such information. | YES | NO |
| C3-QP4-8(c) |  | The organization is not able to submit supporting documents required under Regulation 59 of the Public Contracts Regulations 2015. | YES | NO |
| C3-QP4-8(d) |  | The organization has inﬂuenced the decision-making process of the contracting authority to obtain confidential information that may confer upon the organization undue advantages in the procurement procedure. | YES | NO |
| C3-QP4-8(e) |  | The organization has negligently provided misleading information that may have a material inﬂuence on decisions concerning exclusion, selection or award. | YES | NO |
| C3-QP4-9 |  | If you have answered Yes to any of questions C3- QP4-1 to C3-QP4-8(e), provide • details of the circumstances; • explain what measures have been taken to demonstrate the reliability of the organization despite the existence of a relevant ground for exclusion (Self cleaning - see Regulation 57 (13 to 17) of the Public Contracts Regulations 2015); • if relevant documentation is available electronically, indicate the web address, issuing authority or body and precise reference of the document. | YES | NO |

| Table of Supplementary Questions |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Number | Question | Description of information in support of response, which will be taken into account in assessment | Yes | No | Unique reference to supporting information |
| S1Q1 | Has your company carried out residential projects of a comparable high quality specification to the project in question? | # Details of relevant residential projects carried out including client, value (i.e. by units, cost and quality), location, and services provided (eg liaison with planners, technical design and construction). |  |  |  |
| S1Q2 | Has your company carried out residential projects of a comparable level of contemporary design to the project in question? | # Details of relevant residential projects carried out including client, value (i.e. by units, cost and quality), location, and services provided (eg liaison with planners, technical design and construction). |  |  |  |
| S1Q3 | Does your company have the requisite knowledge and understanding of the local housing market relevant to the project in question? | # Details of relevant residential projects carried out including client, value (i.e. by units, cost and quality), location, and services provided (eg liaison with planners, technical design and construction). |  |  |  |

| Declaration |  |
| --- | --- |
|  | I declare that to the best of my knowledge the answers submitted in this PQQ are correct and accurate. I declare that upon request and without delay I will provide the certificates and/or documentary evidence referred to in this document. I understand that the information will be used in the selection process to assess my organisation’s suitability to participate further in this procurement. I understand that the contracting authority may reject this submission in its entirety if there is a failure to answer all the relevant questions fully, or if false/misleading information or content is provided in any section. I am aware of the consequences of serious misrepresentation. By completing this declaration you are agreeing with the statement above |
|  | FORM COMPLETED BY |
| Signature |  |
| Name |  |
| Position |  |
| For and on behalf of |  |
| Date |  |