Location: 11-19 Trafalgar Street, Consett, County Durham, DH8 5AP,

Introduction: Thank you for your interest in the Foundation For Good Community Building Refurbishment project. This document provides guidance on the process, timeline, and evaluation criteria for selecting contractors. We aim to ensure a transparent and fair process that aligns with our charity’s mission to support vulnerable and marginalized communities.

Funded through the Community Ownership Fund

1. Overview of the Selection Process:

The contractor selection process will be conducted in two stages:

- Stage 1: Pre-Application Questionnaire (PAQ)

  - Contractors must complete the Pre-Application Questionnaire by 23rd August 2024.

  - The PAQ will be evaluated based on experience, capability, financial stability, health and safety, quality and environmental management, and alignment with our charity's mission.

  - Only shortlisted contractors will be invited to submit full tenders.

  - During the Pre-Application period you may submit written questions for clarification prior to full tender submission. A response to any questions will be provided at the start of the full tender submission period.

- Stage 2: Full Tender Submission

  - Shortlisted contractors will be notified and provided with detailed tender documents.

  - Contractors will need to submit their full tenders, including pricing, methodology, and any additional commitments to supporting the Foundation For Good’s mission.

2. Timeline:

- 23rd August 2024 - Deadline for PAQ submissions.

- 28th August 2024 - Notification of shortlisted contractors.

- 29th & 30th August 2024 - Open site visit for shortlisted contractors 9am - 5pm.

- 11th September 2024 - Deadline for full tender submissions.

- 30th September 2024 - Final decision and contractor appointment.

- 4th November 2024 - Expected start date for the refurbishment works.

- 14th February 2024 - Expected completion date for the project

3. Evaluation Criteria for the Pre-Application Questionnaire:

The evaluation of tenders will be based on the following criteria:

- Experience and Capability (30%):

  - The contractor’s track record of delivering similar projects.

  - The qualifications and experience of key personnel.

  - The ability to manage subcontractors effectively.

- Financial Stability (20%):

  - Assessment of financial health, including turnover and stability.

  - Adequate insurance coverage as required by the project.

- Health and Safety (20%):

  - A strong safety record and compliance with relevant regulations.

  - The presence of a robust Health and Safety policy.

- Quality and Environmental Management (10%):

  - Certification in Quality Management (e.g., ISO 9001) and Environmental Management (e.g., ISO 14001).

  - Commitment to sustainability and environmental responsibility.

- Community Impact and Alignment with Foundation For Good’s Mission (20%):

  - The contractor’s willingness to support the charity’s mission, such as offering discounts, in-kind contributions, or additional community initiatives.

  - Innovation in delivering sustainable and socially impactful outcomes.

4. Point Scoring System:

Each criterion will be scored on a scale of 1 to 5, with 5 being the highest. The scores will be weighted according to the percentages listed above to determine the final score for each contractor.

- 1: Poor – does not meet the minimum requirements.

- 3: Good – meets most of the requirements.

- 5: Excellent – exceeds requirements.

Qualified contractors will be informed and will be given so many days to submit their complete tender.

5. Full tender assessment criteria

- Does it meet the scope of work

- Delivery Schedule

- Financial

6. Review Process:

The tender process will be managed by Foundation For Good overseen by the Trustees. The panel will consist of members with expertise in construction, finance, and community impact to ensure a balanced evaluation.

Following individual assessments, the panel will meet to discuss the scores and reach a consensus on the most suitable contractor. In the event of a tie, the panel will consider the contractor's commitment to supporting the Foundation For Good’s mission as a deciding factor.

7. Final Decision:

The selected contractor will be notified by 23rd September 2024. All participating contractors will be informed of the outcome, and feedback will be provided upon request.

8. Contact Information:

For any queries related to the selection process, please contact:

- Email: procurement@foundationforgood.co.uk

We look forward to your participation and to working with a partner who shares our commitment to making a positive impact in our community.