Annex D to Contract Number: ASC Task 0277

Annex D – Task Approval Form

Tasking Form Part A to ASC

TASKING FORM [TO CONTRACTOR]

| To: | BAE Systems (Operations) Limited trading as CORDA Warwick House Farnborough Aerospace Centre Farnborough Hampshire GU14 6YU | From: Army Commercial Proc NI Thiepval Barracks, Lisburn BFPO 801 |  |
| --- | --- | --- | --- |

| REQUIREMENT : Date Quotation Required: 15th April 2019 |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Point of Contact: REDACTED |  |  |  |  |  |  |  |  |
| Task Title: Spectrum Emissions and Counter Surveillance Control Measures. |  |  |  | Task or Amendment: Task |  |  |  |  |
| Required Start Date: 01 May 19 |  |  |  | Required End Date: 31 Mar 21 |  |  |  |  |
| Description: Continue experimentation already completed under ASC Task 119 into the RF signature of a deployed HQ and associated CSCM in the High Frequency, Very High Frequency and Ultra-High Frequency (Combat Net Radio frequency band) portion of the Electromagnetic Spectrum (EMS). Investigate the current CSCM utilised by BluFor and continue to develop a representative OpFor (THREAT) capability for future training. See SOR Reference: Spectrum Emission and CSCM dated 19 Feb 19 |  |  |  |  |  |  |  |  |
| TASK DESCRIPTION AND SPECIFICATION Task to be completed under Firm Price Ascertained cost (at the Authority’s discretion only) Pricing shall be in accordance with DEFCON 127 or DEFCON 643 and DEFCON 648 or Ascertained Costs DEFCON 653. Task to be completed under DEFCON 703 DEFCON 705 DEFCON 14, 90 and 91 RISK ASSESSMENT Completed: To be completed when Proposal received. DEFCON 602A (Quality Plan): Yes DEFCON 76 (Contractor’s Personnel on Authority’s Premises) Yes CONTRACT TO INCLUDE SPECIFIC CONTRACT REQUIREMENTS FOR WORKING OVERSEAS (CANADA) – See Annex A attached Statement of Requirement Reference no: Spectrum Emission and CSCM dated 19 Feb 19 Task Deliverable: Acceptance / Rejection Criteria DEFCON 524 Rejection Period [ 30 Days ] DEFCON 525 Acceptance Period [ 30 Days ] |  |  |  |  |  |  |  |  |
| DELIVERABLES See attached Statement of Requirement entitled: Spectrum Emission and CSCM dated 19 Feb 19 |  |  |  |  |  |  |  |  |
| ISSUE OF EQUIPMENT/MATERIAL/INFORMATION (Tick all relevant boxes and detail what has been issued) Not Applicable Government Furnished Equipment Government Furnished Information Government Furnished Facilities Details of equipment / information / facilities: See SOR Reference: Spectrum Emission and CSCM dated 19 Feb 19. Accounting for Government Property (DEFCON 694): Not Required, the contractor will not be managing a host of our equipment. Likely only using laptops and hard drives at MOD offices. Contract Embodiment Item Contract Support Item Contract Work Item |  |  |  |  |  |  |  |  |
| SECURITY CLASSIFICATION OF THE WORK (A Security Aspects Letter (SAL) will be required in accordance with JSP440) UK OFFICIAL UK OFFICIAL SENSITIVE SECRET TOP-SECRET SECRET UK Eyes Only |  |  |  |  |  |  |  |  |
| Commercial Contact Contact Number | REDACTED REDACTED |  |  |  |  |  |  |  |

Any Task placed as a result of your quotation will be subject to the Terms and Conditions of Contract Number DSTL/AGR/000616/01

Tasking Form Part B to ASC

TASKING FORM [Return from Contractor]

| To: | MoD Commercial Branch FAO: REDACTED Tel: REDACTED Fax: | From: | CORDA |
| --- | --- | --- | --- |

| - Proposal Reference ASC\CMRCL\Prop\01227 The proposal shall include, but not be limited to: - A full technical proposal that meets the individual activities that are detailed in Statement of Requirement (Part A to Draft Tasking Form) - A Work breakdown structure/project plan with key dates and Deliverables identified including required delivery dates for Government Furnished Assets. - A clear identification of Dependencies, Assumptions, Risks and Exclusions which underpin your Technical Proposal. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| COST BREAKDOWN (to be completed by the Contractor) You are to use rates that have been previously agreed within the Analysis Support Construct (ASC) at Annex E. Please also provide a price breakdown which should include, but is not limited to: labour costs, transportation, travel and subsistence, overheads and profit. In support of your Firm Price Proposal you are requested to provide clear details of all Dependencies, Assumptions, Risks and Exclusions that underpin your Firm Price. |  |  |  |  |  |  |  |  |
| Firm Price Quotation of £543,633.20 (ex VAT) is submitted for Task 0277 – Spectrum Emission and Counter Surveillance Control Measures Experiment and breakdown attached. |  |  |  |  |  |  |  |  |
| Start Date: |  | 17/06/2019 |  |  | End Date: |  | 23/03/2020 |  |
| Signed on behalf of the Contractor: |  |  |  |  |  |  |  |  |
| Name: | REDACTED |  |  |  | Date: | 28/06/2019 |  |  |

© Crown copyright 2014 Dstl

Contractors Cost Breakdown

| PROVISION FROM |  |  |  |  |
| --- | --- | --- | --- | --- |
| Service (Activity) | Rate £ | Qty | Subtotal | Total |
|  |  |  |  | £0.00 |
| Travel & Subsistence UK Road Mileage Accommodation Day and Night subsistence Other (Rail/Air) (provide detail) |  |  |  | £0.00 |
| Agreed rate on General Administration/Overheads |  |  |  | £0.00 |
| Agreed Profit Rate |  |  |  | REDACTED |
| Other (provide detail) e.g. materials |  |  |  | £0.00 |
| PROVISION FROM SUBCONTRACTORS |  |  |  |  |
| Service | Cost £ | Qty | Subtotal | Total |
| Roke Manor Research Limited (Task Lead) | REDACTED |  |  | REDACTED |
| Roke Manor Research Limited (Technical Lead) | REDACTED |  |  | REDACTED |
| GRAND TOTAL |  |  |  | £543,633.20 |

Milestones Deliverables and Payments

|  | Description | Amount £ | Due Date | Deliverable DEFCON 703/705/(14, 90 & 91) |
| --- | --- | --- | --- | --- |
| 1 | D 1-2 ‘Review ASC Task 119 EDD and DCMP’ | REDACTED | 22/07/19 | 703 |
| 2 | D 1-3 ‘Ex PRAIRIE STORM Data Collection Report’ | REDACTED | 23/09/19 | 703 |
| 3 | Mid Point | REDACTED | 28/10/19 | 703 |
| 4 | D 1-5 ‘Ex SPECULAR 20 Data Collection Report’ | REDACTED | 17/02/20 | 703 |
| 5 | D1-7 ‘Final Report’ & D5-2 Deployable OPFOR capability | REDACTED | 23/03/20 | 703 |
| ## TOTAL | Firm Price | £543,633.20 |  |  |

© Crown copyright 2014 Dstl

Tasking Form Part C to ASC

| - Offer of Contract: |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Commercial Officer: |  |  |  | REDACTED |  |  | Tel: |  | REDACTED |
| Purchase Order Number: |  |  | 700005627 |  |  |  |  |  |  |
| Date: | 1st July 2019 |  |  |  |  |  |  |  |  |
| Please Note: Task Authorisation to be issued by MoD Commercial Services Branch once the Purchase Order has been inserted. Any work carried out prior to issue is at the Contractor’s own risk |  |  |  |  |  |  |  |  |  |

| 2. Unqualified Acceptance of Offer: (to be completed by the Contractor and return to MoD Commercial Branch) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Contractor’s Name: |  |  |  |  |  |  | Tel: |  |  |
| Position in Company: |  |  | ___________________________ |  |  | Signature : |  |  |  |
| Date: |  |  |  |  |  |  |  |  |  |
| Please Note: Task Authorisation to be issued by MoD Commercial Branch once the Purchase Order has been inserted. Any work carried out prior to issue is at the Contractor’s own risk. |  |  |  |  |  |  |  |  |  |

© Crown copyright 2014

Tasking Form Part D to ASC

| 2. COMPLETION OF TASK (to be completed by Contractor and returned to the MOD Commercial Branch and a copy to the point of contact detailed in Section 1- failure to return completed Part 3 could result in payment being delayed) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Confirmation of Deliverables as per part 1 |  |  | Y |  | N |  |  |
| Actual Start Date: |  |  |  | Actual Completion Date: |  |  |  |
| Finance Form Submitted on: |  |  |  | For Price of: |  | £ |  |
| Comments by Contractor on the Task |  |  |  |  |  |  |  |