|  |
| --- |
| **CHANGE CONTROL NOTICE (CCN)** |
| **Contract Title:** | Contract for the Provision of Enhanced Government Property Finder BETA (The Contract) |
| **Contract Reference:** | **CCSO20A79** | **Contract Change Number:** | **2** |
| **Date CCN issued:** | 07/01/2022 | **Date Change Effective from:** | 10/01/2022 |
| **Between**: Office of Government Property (The Customer) and Alcium Software Limited (The Supplier)1. The Contract is varied as follows:
	1. The total Contract value shall be uplifted by a value of £29,250 excluding VAT. The revised total Contract value following this Contract Variation shall be £114,250 excluding VAT.
	2. This uplift is required for additional development work and API integration for the original design and build of a GDS compliant Government Property web portal to market surplus government properties. The work is required as a result of the GDS compliant user testing rounds that has highlighted a need for additional development to address accessibility and UI design to support the GDS assessment in January.
	3. Procurement scope and Services covered in this Contract Variation are as follows:
		1. Front-end accessibility coding and design changes based on accessibility report – Development
		2. Front-end Government Property Finder (GPF) design changes based on revised designs – Development
		3. Back-end changes to GPF add property function based on revised designs and specification - Development

 * + 1. Landmark API development, testing and management - Consultancy & Development
		2. Project management; Service Assessment support, system demonstrations, meetings - Project Manager
	1. The breakdown of the additional Contract uplift value is as follows:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Details(Brief breakdown of what involved in the Task)** | **Role** | **Daily Rate(£ GBP)** | **Anticipated Days** | **Total (£ GBP)** | **Total Task Cost(£ GBP)** |
| Front-end accessibility coding and design changes based on accessibility report | Development | REDACTED | REDACTED | REDACTED | REDACTED  |
| Front-end GPF design changes based on revised designs | Development | REDACTED | REDACTED | REDACTED |
| Back-end changes to GPF add property function based on revised designs and specification | Development | RDACTED | REDACTED | REDACTED  |
| Landmark API development, testing and management | Consultancy & Development | REDACTED | REDACTED | REDACTED |
| Project management; Service Assessment support, system demonstrations, meetings | REDACTED | REDACTED | REDACTED | REDACTED |
|   |   |  |  |  |

1. Words and expressions in this Change Control Notice shall have the meanings given to them in the Contract.
2. The Contract, including any previous Contract changes, authorised in writing by both Parties, shall remain effective and unaltered except as amended by this Change Control Notice.
 |
| REDACTEDREDACTEDREDACTEDChange authorised to proceed by: (Customer’s representative):  Signature Print Name and Job Title Date |
| REDACTEDREDACTEDREDACTEDAuthorised for and on behalf of the Supplier: Signature Print Name and Job Title Date |
| REDACTEDREDACTEDREDACTEDAuthorised for and on behalf of the Customer: Signature Print Name and Job Title Date |