| CHANGE CONTROL NOTICE (CCN) |  |  |  |
| --- | --- | --- | --- |
| Contract Title: | Contract for the Provision of Enhanced Government Property Finder BETA (The Contract) |  |  |
| Contract Reference: | CCSO20A79 | Contract Change Number: | 2 |
| Date CCN issued: | 07/01/2022 | Date Change Effective from: | 10/01/2022 |
| Between: Office of Government Property (The Customer) and Alcium Software Limited (The Supplier) - The Contract is varied as follows: - The total Contract value shall be uplifted by a value of £29,250 excluding VAT. The revised total Contract value following this Contract Variation shall be £114,250 excluding VAT. - This uplift is required for additional development work and API integration for the original design and build of a GDS compliant Government Property web portal to market surplus government properties. The work is required as a result of the GDS compliant user testing rounds that has highlighted a need for additional development to address accessibility and UI design to support the GDS assessment in January. - Procurement scope and Services covered in this Contract Variation are as follows: - Front-end accessibility coding and design changes based on accessibility report – Development - Front-end Government Property Finder (GPF) design changes based on revised designs – Development - Back-end changes to GPF add property function based on revised designs and specification - Development - Landmark API development, testing and management - Consultancy & Development - Project management; Service Assessment support, system demonstrations, meetings - Project Manager - The breakdown of the additional Contract uplift value is as follows: Details (Brief breakdown of what involved in the Task); Role; Daily Rate (£ GBP); Anticipated Days; Total (£ GBP); Total Task Cost (£ GBP). Front-end accessibility coding and design changes based on accessibility report; Development; REDACTED; REDACTED; REDACTED; REDACTED. Front-end GPF design changes based on revised designs; Development; REDACTED; REDACTED; REDACTED. Back-end changes to GPF add property function based on revised designs and specification; Development; RDACTED; REDACTED; REDACTED. Landmark API development, testing and management; Consultancy & Development; REDACTED; REDACTED; REDACTED. Project management; Service Assessment support, system demonstrations, meetings; REDACTED; REDACTED; REDACTED; REDACTED. - Words and expressions in this Change Control Notice shall have the meanings given to them in the Contract. - The Contract, including any previous Contract changes, authorised in writing by both Parties, shall remain effective and unaltered except as amended by this Change Control Notice. |
| REDACTED REDACTED REDACTED Change authorised to proceed by: (Customer’s representative): Signature Print Name and Job Title Date |  |  |  |
| REDACTED REDACTED REDACTED Authorised for and on behalf of the Supplier: Signature Print Name and Job Title Date |  |  |  |
| REDACTED REDACTED REDACTED Authorised for and on behalf of the Customer: Signature Print Name and Job Title Date |  |  |  |