Call-Off Schedule 15 (Call-Off Contract Management)

# Definitions

## In this Schedule, the following words shall have the following meanings and they shall supplement Joint Schedule 1 (Definitions):

| “Buyer Performance Indicators” or “Buyer PIs” | the Buyer’s performance measurements and targets in respect of the Supplier’s performance under a Call-Off Contract; |
| --- | --- |
| "Operational Board" | the board established in accordance with paragraph 4.1 of this Schedule; |
| "Project Manager" | the manager appointed in accordance with paragraph 2.1 of this Schedule. |

# Project Management

## The Supplier and the Buyer shall each appoint a Project Manager for the purposes of this Contract through whom the provision of the Services and the Deliverables shall be managed day-to-day.

## The Parties shall ensure that suitably skilled, experienced, and capable, and security checked resource is made available on a regular basis such that the aims, objectives and specific provisions of this Contract can be fully realised.

## Without prejudice to Paragraph 4 below, the Parties agree to operate the boards specified as set out in the Annex to this Schedule.

- Role of the Supplier Contract Manager

  - The Supplier's Contract Manager shall be:

### the primary point of contact to receive communication from the Buyer and will also be the person primarily responsible for providing information to the Buyer, including in relation to Supplier’s performance against the Performance Indicators set out in Paragraph 6;

### able to delegate their position to another person at the Supplier but must inform the Buyer before proceeding with the delegation and it will be delegated person's responsibility to fulfil the Contract Manager's responsibilities and obligations;

### able to cancel any delegation and recommence the position himself; and

### replaced only after the Buyer has received notification of the proposed change.

  - The Buyer may provide revised instructions to the Supplier's Contract Manager in regards to the Contract and it will be the Supplier's Contract Manager's responsibility to ensure the information is provided to the Supplier and the actions implemented.

  - Receipt of communication from the Supplier's Contract Manager by the Buyer does not absolve the Supplier from its responsibilities, obligations or liabilities under the Contract.

# Role of the Operational Board

## The Operational Board shall be established by the Buyer for the purposes of this Contract on which the Supplier and the Buyer shall be represented.

## The Operational Board members, frequency and location of board meetings and planned start date by which the board shall be established are set out in Annex 1 of this schedule.

## In the event that either Party wishes to replace any of its appointed board members, that Party shall notify the other in writing for approval by the other Party (such approval not to be unreasonably withheld or delayed). Each Buyer board member shall have at all times a counterpart Supplier board member of equivalent seniority and expertise.

## Each Party shall ensure that its board members shall make all reasonable efforts to attend board meetings at which that board member’s attendance is required. If any board member is not able to attend a board meeting, that person shall use all reasonable endeavours to ensure that a delegate attends the Operational Board meeting in their place (wherever possible) and that the delegate is properly briefed and prepared and that they are debriefed by such delegate after the board meeting.

## The purpose of the Operational Board meetings will be to review the Supplier’s performance under this Contract. The agenda for each meeting shall be set by the Buyer and communicated to the Supplier in advance of that meeting.

- Contract Risk Management

  - Both Parties shall pro-actively manage risks attributed to them under the terms of this Call-Off Contract.

  - The Supplier shall develop, operate, maintain and amend, as agreed with the Buyer, processes for:

### the identification and management of risks;

    - the identification and management of issues; and

    - monitoring and controlling project plans.

  - The Supplier allows the Buyer to inspect at any time within working hours the accounts and records which the Supplier is required to keep.

  - The Supplier will maintain a risk register of the risks relating to the Call Off Contract which the Buyer and the Supplier have identified.

- Contract Management Performance Indicators

  - Where the Buyer has instigated a contract management process as set out in clause 3 of Framework Schedule 1 (Specification) the Supplier shall:

    - comply with the Buyer’s PIs and aim to achieve the Buyer PI targets; and

    - establish processes to monitor its performance against the Buyer PIs.

  - The Buyer reserves the right to use and publish the performance of the Supplier against the Buyer PIs without restriction.

  - The Buyer reserves the right to introduce by written notice to the Supplier; new, revised, or remove Buyer PIs throughout the Call-Off Contract Period.

  - In the instance that a Buyer PI is not met, the Supplier’s Project Manager will provide and track an action plan agreed by the Buyer to achieve Buyer PI within an agreed timescale. Service Credits shall be calculated and deducted as per Call-off Schedule 14, the Buyer will not apply Service Credits to both a Service Level and an equivalent Performance Indicator in the same instance.

  - Supplier’s contract management performance will be measured by the following Buyer PIs and Social Value Commitments. Where there is an overlap with Service Levels detailed in Call-off Schedule 14, Service Credits will only be applied once.

| Buyer’s PIs | Buyer PI Target | Measured By | Inadequate (Red) 3% Service Credit | Requires Improvement (Amber) 2% Service Credit | Approaching Target (Yellow) 1% Service Credit | Good Target (Green) |
| --- | --- | --- | --- | --- | --- | --- |
| [Insert Buyer PI] | [Insert Buyer PI Target] | [Insert detail of how Buyer PI is to be measured] | [Insert Description of Inadequate Performance Level] | [Insert Description of Requires Improvement Performance Level] | [Insert Description of Approaching Target Performance Level] | [Insert Description of Good Target Performance Level] |
| Stand up of Team The intent for the Supplier to reasonably provide a team within 20 working days of sign off of the Statement of Work (SOW) by the Buyer. | 20 working days | Reported quarterly | > 27 days More than 27 working days. | 23 < X ≤ 27 days 24 to 27 working days | 20 < X ≤ 23 days 21 to 23 working days . | ≤ 20 days 20 working days or below |
| Statement of Work Impacting Timelines Time to provide a SoW Impact for Statement of Work request (10 working days). For more complex requirements a longer date may be agreed between the Parties to facilitate adequate impacting and governance activity. | 10 working days | Reported quarterly | ≥ 15 Days More than 15 working days. | 12 < X ≤ 15 days 13 to 15 working days | 10 < X ≤ 12 days 11 to 12 working days | ≤10 Days 10 working days or below |
| Ecosystem Partner Passthrough The Supplier will ensure that a minimum of 30% (by revenue) of the Services are delivered through Ecosystem Partners, including a minimum of 5 SMEs. This will be measured on an annual basis. | 30% | Reported/Measured Annually | < 25% Less than 25% passthrough, to a minimum of 5 SMEs. Or a failure to passthrough to a minimum of 5 SMEs at any Ecosystem passthrough percentage | 25 ≤ X < 27% | 27 ≤ X < 30% | ≥ 30% 30% Passthrough or more and to a minimum of 5 SMEs. |
| Delivery Quality This KPI measures the quality of the deliverables delivered by a supplier. HMRC Supplier Managers will work with relevant HMRC Business Leads to score the quality of each deliverable completed over a quarter. The baseline for scoring will be set out at Call Off Contract creation and should be decided by the Supplier Manager in conjunction with the business to outline the criteria that is used to measure the quality of the deliverable. Scoring will be on a 20-point ladder (0%, 20%, 40% etc.) with 60% as the satisfactory score, and 100% being outstanding performance by the Supplier. Point-ladder referenced above can be found in the DALAS Supplier Guide. | 60% | Reported quarterly | 0% | 20% | 40% | 60% |
| Delivery Time This KPI measures how well each supplier deliver to deadlines. To measure overall performance, the planned and actual start and end dates at contract signature are recorded for each deliverable and the % of deliverables met on time and the average variance will be reported. An example of how variance is calculated can be found in the DALAS Supplier Guide. | Completion of deliverables by the agreed deadline in Statement of Work | Post Completion of Deliverable | If Critical National Infrastructure > 0 Days If not Critical National Infrastructure: > 5 days | If not Critical National Infrastructure: 3 < X ≤ 5 days | If not Critical National Infrastructure: 0 < X ≤ 3 days | If Critical National Infrastructure: 0 Days If not Critical National Infrastructure: 0 Days |

Social Value Commitments

| Theme 2 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Commitment Title | Commitment Description (What will be delivered) | Actions (How will the commitment be delivered) | Unit of Measurement | Target(s) (Why - Benefits and Outcomes) | Date/ Timescale for Completion (When) | Reporting Period |
| Digital Academies | Run X digital academies per year | REDACTED | REDACTED | Provision of support for educational attainment relevant to the contract (MAC2.3) | Annually | End of contract-year social value review |
| School Events | Run X schools digital literacy events/placements per year | REDACTED | REDACTED | Provision of support for educational attainment relevant to the contract (MAC2.3) | Annually | End of contract-year social value review |
| STEM Events | Run X events per year to encourage diverse groups of young people to consider STEM careers | REDACTED | REDACTED | Provision of support for educational attainment relevant to the contract (MAC2.3) | Annually | End of contract-year social value review |
| Skills Gaps Workshops | Lead X Capgemini/HMRC/Ecosystem workshops to understand contract-related skills/education issues and identify/monitor skills gaps. | REDACTED | REDACTED | To support relevant sector related skills growth and sustainability (MAC2.3) | Quarterly | Quarterly in line with Social Value reviews |
| Employee Academies | Create X new places per contract year on Capgemini’s academies to support growth of contract-relevant skills | REDACTED | REDACTED | To support relevant sector related skills growth and sustainability (MAC2.3_SubCriteria_Bullet1) | Annually | Quarterly in line with Social Value reviews |
| Employee Certifications | Offer X employee certifications per year | REDACTED | REDACTED | Offering a range of quality opportunities (MAC2.3) | Annually | Quarterly in line with Social Value reviews |
| Digital and Technology Degree Apprenticeships | Offer X Digital & Technology degree apprenticeships per year per year aligned to this contract. | REDACTED | REDACTED | Offering a range of quality opportunities (MAC2.3) | Annually | Quarterly in line with Social Value reviews |
| T-levels Placements | Offer X T-Level placements per year | REDACTED | REDACTED | Offering a range of quality opportunities (MAC2.3) | Annually | Quarterly in line with Social Value reviews |
| Apprenticeship Levy | Offer X of our Apprentice Levy per contract year to Ecosystem partners on this delivery | REDACTED | REDACTED | Offering a range of quality opportunities (MAC2.3) | Annually | Quarterly in line with Social Value reviews |
| Graduate Training | Offer X new Graduate training places/year | REDACTED | REDACTED | Offering a range of quality opportunities (MAC6.1) | Annually | Quarterly |
| New apprenticeships | Offer X Digital & Technology degree apprenticeships per year | REDACTED | REDACTED | Offering a range of quality opportunities (MAC6.1) | Annually | Quarterly |
| New apprenticeships | Offer X Digital UX Degree Apprenticeships per year | REDACTED | REDACTED | Offering a range of quality opportunities (MAC6.1) | Quarterly | Quarterly |
| Learning hours increase | Support contract employees to extend their learning hours per employee. | REDACTED | REDACTED | Provision of internal training opportunities (MAC6.1) | Annually | Quarterly |
| Digital Learning courses | Adding X new courses annually in line with contract skillsets | REDACTED | REDACTED | Provision of internal training opportunities (MAC6.1) | Annually | Quarterly |

| Theme 4 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Commitment Title | Commitment Description (What will be delivered) | Actions (How will the commitment be delivered) | Unit of Measurement | Target(s) (Why - Benefits and Outcomes) | Date/Timescale for Completion (When) | Reporting Period |
| Neurodiverse placements | Create X new X-month places/year | REDACTED | REDACTED | Tackling issues affecting inequality in employment/skills/ pay in market/ industry/sector in organisation/ ecosystem (MAC6.1) | Annually | Quarterly |
| Employability programme | Offer X extra X-week employability programme annually | REDACTED | REDACTED | Tackling issues affecting inequality in employment/skills/ pay in market/ industry/sector in organisation/ecosystem (MAC6.1) | Annually | Quarterly |
| Employee Certifications | Offer X employee certifications per year | REDACTED | REDACTED | Offering a range of quality opportunities (MAC6.1) | Annually | Quarterly |
| Relaunch programme | X new returners annually supported through our Relaunch programme | REDACTED | REDACTED | Positive action schemes in place to address under-representation (MAC6.1) | Annually | Quarterly |
| Diversity on Boards | X candidates submitted annually for places on diversity boards programme | REDACTED | REDACTED | Positive action schemes in place to address under-representation (MAC6.1) | Annually | Quarterly |
| Staff Individual Development Plans | X of contract staff to complete IDPs | REDACTED | REDACTED | Provision of internal training opportunities (MAC6.1) | Annually | Quarterly |

Attachment REDACTED

Annex 1: Contract Boards

The Parties agree to operate the following boards at the locations and at the frequencies set out below:

Operational Board Representation and Structure Buyer Members of Operational Board; Senior Responsible Owner Operational Contract Manager Commercial Contract Manager Financial Team representation Additional representation by invitation of the Buyer. Supplier Members of Operational Board; Senior Supplier Representative e.g. Account Manager Supplier Engagement Manager Supplier Contract Manager Other relevant supplier team members by invitation of the Buyer. Start Date for Operational Board meetings; Within 1 month of the Contract Start Date. Frequency of Operational Board meetings; Monthly, or at any other frequency as required by the Buyer acting in its sole discretion. Location of Operational Board meetings; Location to be confirmed as required by the Buyer acting in its sole discretion.