Schedule 11 -Milestone Payments for HELSLW/0004

| Description of Milestone | Date Milestone to be delivered | Value £ Milestone |
| --- | --- | --- |
| - Integrated Test Evaluation and Acceptance Plan | MACA +1 |  |
| - Quality Assurance Plan. | MACA +3 |  |
| - FASGW TCE cSRD Endorsed | To be agreed i.a.w. with Schedule 2 |  |
| - ATE & WLST Critical Design Review Endorsed | To be agreed i.a.w. with Schedule 2 |  |
| - Factory Delivered Training completed | To be agreed i.a.w. with Schedule 2 |  |
| - RRRA Modified Courseware (JPA Course Codes: FGR631WT & FGR6312WT) Ready for Training | To be agreed i.a.w. with Schedule 2 |  |
| - Delta Training Courseware Ready for Training | To be agreed i.a.w. with Schedule 2 |  |
| - FASGW Modified Courseware Ready for Training | To be agreed i.a.w. with Schedule 2 |  |
| - RRRA Presentation Delivered | To be agreed i.a.w. with Schedule 2 |  |
| - WLST Initial Operating Capability Site Delivery Test and Acceptance | To be agreed i.a.w. with Schedule 2 |  |
| - ATE Initial Operating Capability Site Delivery Test and RA2375 Acceptance | To be agreed i.a.w. with Schedule 2 |  |
| - TCE FOC (FASGW cSRD Fully Compliant) | To be agreed i.a.w. with Schedule 2 |  |