# Annex A

| Title of Project | Marine Noise Register Replacement |
| --- | --- |
| Date and Time for Return of Bids | Wednesday 27 October 2021 @16:00 hours (BST) |
| Contract Reference Number | C21-0619-1597 |
| Address for Bid Submission | 1 electronic copy to be sent to TenderResponse@jncc.gov.uk PLEASE DO NOT SEND BIDS DIRECTLY TO THE PROJECT OFFICERS OR DORA IANTOSCA VIA THEIR WORK EMAIL ADDRESSES AS THIS WILL INVALIDATE YOUR BID. Bids must be less than 10 MB in size. On receipt of your bid, you will receive an automated e-mail to confirm receipt by the JNCC Support Co. If you do not receive this automated email, please contact the individuals below, in the following order: Sue Wenlock (00 44 1733 866880) Chris Downes (00 44 1733 866877) |
| Contacts for Technical Information (Project officers) relating to this Project Specification | Joint Nature Conservation Committee Sonia Mendes Marine Management Email: Sonia.Mendes@jncc.gov.uk Tel: (00 44 1224 083527) OR Joint Nature Conservation Committee Jon Parsons Digital and Data Solution team Email: Jon.Parsons@jncc.gov.uk Tel: (00 44 1733 866827) OR Joint Nature Conservation Committee Stephen Gunn Digital and Data Solution team Email: Stephen.Gunn@jncc.gov.uk Tel: (00 44 1224 011165) |
| Contact for Queries Regarding the Procurement Procedure | Dora Iantosca Finance Team Joint Nature Conservation Committee Email: Dora.Iantosca@jncc.gov.uk or contractqueries@jncc.gov.uk Telephone: 01733 866894 |
| Proposed Start Date | 15th November 2021 |
| Proposed End Date | 31st March 2022 |

Marine Noise Registry Replacement

Contents

1.	Joint Nature Conservation Committee	4

2.	Project Aims	4

3.	Project Background	4

4.	Project Objectives	7

5.	Project Budget	7

6.	Project Scoping: System Users	8

7.	Project Scoping: Process	8

8.	Project Scoping: User Stories	9

9.	Project Scoping: Data Entry Process Workflow	10

10.	Project Scoping: Data Outputs	10

11.	Project Scoping: Data Migration	11

12.	Project Scoping: Non-Functional Requirements	12

13.	Project Scoping: Technical Delivery Options	13

14.	Project Scoping: Training	14

15.	Project Scoping: Support and Ongoing Costs	14

16.	Work Packages	15

17.	Potential Follow-On Work	15

18.	Outputs	16

19.	Product Specification	16

20.	Dissemination	16

21.	Timescale	17

22.	Health and Safety	17

23.	Project Management	18

24.	Instructions for Bid Submission	18

25.	Evaluation Criteria	19

26.	Payment	20

27.	Additional Requirements	21

28.	References	21

## Joint Nature Conservation Committee

The Joint Nature Conservation Committee (JNCC) is the statutory adviser to the UK Government and devolved administrations on UK and international nature conservation

Our role is to provide scientific evidence, information, and advice to inform decisions to protect the natural environment. Our specific role is to work on nature conservation issues that affect the UK as a whole and internationally, by:

advising Government on the development and implementation of policies for, or affecting, nature conservation in the UK and internationally;

providing advice and disseminating knowledge on nature conservation issues affecting the UK and internationally;

establishing common standards throughout the UK for nature conservation, including monitoring, research, and the analysis of results; and

commissioning or supporting research which it deems relevant to these functions.

Background to JNCC can be found on JNCC’s website at: https://jncc.gov.uk/about-jncc/

## Project Aims

As part of the scoping workshop a project vision was created to give a top-level focus for the role the new system must fulfil:

“The MNR will be the UK's user-friendly, accessible hub for collating, tracking, viewing and utilising impulsive underwater noise event data, both past and future, supporting the UK Marine Strategy and the assessment and management of cumulative effects of noise.”

## Project Background

The MNR is a custom-built database and data input online platform for industry and regulators. It collects data from the entirety of UK waters on noisy activities such as seismic surveys, some sub bottom profiling equipment, impact pile driving, explosives, acoustic deterrent devices, some multibeam echosounders and non-classified Ministry of Defence activity. JNCC has worked with all regulators of noisy activities and the UK devolved administrations to fulfil the commitment made in the UK Marine Strategy to monitor anthropogenic underwater impulsive noise via the registry.

Data are obtained by JNCC via consulting regulators’ licensing online portals or are provided by developers directly using simple online forms. Data provision is mandatory in some cases and voluntary in others, dependent on the activity type and licensing procedures involved. Data are submitted on the type of activity and where and when the activity will occur or have occurred. Additional details on the activities such as sound levels and frequencies can also be submitted.

Data for planned activities is submitted at the time of licence applications and once the activity has taken place, close out data is submitted within three months or less of the activity taking place.

In compliance with the UK open data policy, data outputs are generated by JNCC each year and all data are available on request. Data outputs include figures, shapefiles, csv files and tables and are generated through custom built R Studio scripts. These outputs allow mainly for retrospective assessments, for example, they have been used for both UK and OSPAR regional assessments of the underwater noise pressure.

The MNR is hosted and managed by JNCC and has been operational since 2015.

The current MNR system has reached its digital end of life (it was built in 2015), and now has out of date frameworks (Play), and so is proving to be very unreliable. Fixing bugs and making updates has become more and more difficult to the point where the system is now unable to deploy. The code has gone through several version updates since the original application was written (in response to changing needs) and it is felt, given the instability and a new set of requirements for data outputs and a focus on geographic visualisation, that a re-assessment of user requirements and a total new development of a more appropriate platform is required.

The replacement of the MNR system offers the opportunity to make improvements to data input (i.e., making it more user friendly and less error prone) as well as to data accessibility, in line with the UK government Open data policy. Currently, the database is open only to those inputting data, who can access their own data through its portal. All data can however be obtained from JNCC, and since its launch there has been a steady stream of requests from different stakeholders. However, data are not readily accessible and R scripts are needed to be manually updated and run each time a request comes in. This is not ideal, especially given that the MNR was developed with the intention that if needed in the future it would be used as a management tool by providing easy and timely access to spatial and temporal data on noisy activities.

Making the data readily available through an online portal with inbuilt queries will facilitate noise management by aiding planning, environmental impact assessments and retrospective monitoring. Furthermore, it will support the commitment made in the UK Marine Strategy to manage noisy activities to the extent that they do not have adverse effects on marine ecosystems and animals at the population level.

Current system

The current system is available at https://mnr.jncc.gov.uk/ but is a password restricted site –several screen shots have been provided in the PDFs listed below to give an overview.

There is also a video (used for a previous contract to further improve the original system) which demonstrates the system.

Note: please do not reference any of the improvements suggested in the videos - the new systems features are driven by the user stories.

Current numbers of users are approximately 500 Data uploaders in total including 250 Organisations, 6 Regulators and 8 JNCC system admin.

The total number of noise activities recorded is approximately 2,350 (of which 1,720 are now closed) with roughly 30 new activities recorded a month. There are roughly 630 active cases in the system now and these have been recorded by approximately 200 data uploaders.

We have provided user analytics information below on the current system - the data is from September 2020 to September 2021.

User activity shown over time, on average the system has 9-10 people per day.

The active users shown highlighting the number of unique users who had at least one session within a 1, 7, 14 or 28 day period.

## Project Objectives

To meet the overall aim of this project (Section 2), objectives were created for the whole system (both MVP and Phase 2) as part of the scoping workshop with the MNR team and key stakeholders, to give specific deliverables that the new system needs to deliver:

Top objectives:

  - User friendly online hub, allowing individuals to easily upload and/or utilise the MNR data. It must be easy to be able to test a range of different development scenarios and to easily/immediately be able to view the required outputs.

  - System needs to include a geographic visualisation of the data over time with appropriate filters.

  - Machine to machine data transfer and update from relevant portals (e.g., BEIS and MMO) to the MNR system on a timely basis.

  - The system should offer pre-defined queries to be able to visualise and extract the data required.

  - The system needs to ensure that users can only view and utilise the data that they have the permissions to see.

Additional objectives:

  - Flexible system that can be adapted and extended as knowledge and information is improved (e.g., changes to EDRs).

  - Uploaded data can be amended and updated quickly and easily by respective organisation data uploader.

  - Easy to find clear guidance on how to use the system and who to contact for more information.

  - System ensures data quality through import and data entry validation.

  - The system captures clear links to the regulators application references.

  - The system is regularly maintained and supported.

  - The central system needs to be available and accessible 24/7 with appropriate time for maintenance.

  - The system is GDPR compliant.

  - The system should meet Government Digital Service accessibility standards.

## Project Budget

The secured budget for this project is £35,000 -£40,000 inc. VAT. As our preferred software development approach is Agile, the budget is fixed but the deliverables are variable.

The user stories that form the basis of the system specification have already been prioritised into MVP, phase two and nice to haves. It is anticipated that the budget will be sufficient to deliver all the user stories in MVP, however if it is not possible for a bidder to deliver the MVP within the secured budget, additional funding of up to 50% can be requested with justification by the project, this would be preferable to removing work packs from the MVP.

Although the budget for this tender is focussed on delivery of the MVP, we request cost estimates for delivering the additional phases of functionality, to give us indication of the budget we need to secure for future years.

## Project Scoping: System Users

To help focus the new system on user needs, prior to the scoping workshop, the MNR team identified the following user groups and their key role:

Data Owner

  - Shares their data with the MNR.

Data Uploader

  - Input data into MNR on behalf of industry or regulator.

Data User

  - Requires in-depth querying capability and data downloads in agreed formats for a variety of purposes from MNR.

Organisation Administrator

  - Administrator for an organisation listed on the MNR.

Regulator

  - Organisation regulating offshore industries.

System Manager

  - Technical overview and maintenance of the MNR site.

System Owner

  - Overall responsibility for MNR and the contract.

User Support

  - Help desk for MNR.

These user groups were used in the scoping workshop as a focus for the user stories.

## Project Scoping: Process

The JNCC Digital and Data Solutions (DDS) team have engaged with the MNR team to scope and specify a new system to totally replace the current one.

This involved conducting a two-day scoping workshop, delivered online, with a cross section of current and prospective MNR users from all sectors involved. This included representatives from offshore industries (e.g., offshore wind, oil and gas), regulators, statutory nature conservation bodies, government departments from across all UK administrations, environmental consultants and academics. This was followed by desk-based work to document the requirements and build this tender document.

Given the limitations of the current system, the team were very enthusiastic and actively engaged in the scoping process but pragmatic in prioritising non-essential features into later phases. The team are also positively looking forward to being involved in the development process of a new system.

The outputs from the overall scoping were:

Project vision

Project objectives

Documented “Data entry” process workflow

Identified user roles

User stories related to stages in the process workflow

Data schema for the current system

Non-functional requirements

## Project Scoping: User Stories

The focus of the scoping workshop was to capture a comprehensive list of user stories. As part of the pre workshop homework the MNR team were tasked to start the user story creation process and then in the workshop these user stories were assessed and reviewed by the team.

In the workshop, attendees worked in small, facilitated groups focussed on each user role in turn and (referencing the current process flow) reviewed the existing user stories and either confirmed/rejected the pre prepared user stories, or created new ones, to ensure all functional requirements were captured.

Once all the user stories were captured and agreed as being correct, the team then prioritised those as essential for inclusion within the Minimum Viable Product (MVP), Phase 2 or Nice to Have.

The workshop was split over two half day sessions to focus on “Data entry” user stories and then “Data output” user stories. The resulting user stories, contained as tickets in GitHub within two individual projects and can be accessed here:

https://github.com/jncc/marine-noise-registry/projects

Each project has the user story tickets in columns for MVP, Phase 2 and Nice to Have. Some user stories have additional information captured from the workshop and is saved as a comment within the ticket.

Labels have also been used to help identify themes, users etc. within the tickets and the user stories can be filtered by these Labels. One of these labels is “big ticket” and these are user stories where further discussion will be needed with stakeholders and potentially involving contractor.

Note: As highlighted in the “Work package” section of this document, we are looking for delivery of MVP for both “Data entry” and “Data output” user stories – however some phase two user stories can be implemented in MVP if intrinsically related to phase one’s and easy enough to do so.

## Project Scoping: Data Entry Process Workflow

To help ensure the collation of user stories comprehensively covered all “data entry” elements of the system, we documented the key stages of the current process flow. This initial process flow was used in the workshop as a check to ensure we had covered all operational areas but also to see if we had identified any new process workflows. Following the workshop, the process flow document was updated to include (or remove) features driven by the user stories.

The final workflow document (image below) highlights the key stages we have identified for the new system and for each stage the associated user story reference numbers have been listed. The final workflow document has been saved as a PDF with the associated user story reference numbers shown as comments on each of the workflow stages.

Note: An additional PDF has also been created without comments for easier viewing.

Further information in the supporting information:

The user stories for “Data entry” can be accessed here:

https://github.com/jncc/marine-noise-registry/projects/2

Listing: “MVP” 166 tickets, “Phase 2” 20 tickets and “Nice to Have” 3 tickets.

## Project Scoping: Data Outputs

The only current “Data outputs” are extracted from the existing system using an external R script which can query the database and create Geographic shape files, map images as or csv data exports. For reference this code can be reviewed here https://github.com/jncc/marine-noise-registry/

As there is no current system for “Data outputs” we have not visualised a workflow, the user stories captured in the workshop should be used as the driver for what a new “Data outputs” area should look like.

As the requirements for “Data outputs” are very Geographically focussed, the technology to fulfil these requirements (i.e., a GEO Server) could be quite different to the technology for “Data entry”, we could therefore see that this could be fulfilled by a totally different system and even by a different technology supplier. We would be open to suggestions as to how this could be resolved.

The user stories for “Data outputs” can be accessed here:

https://github.com/jncc/marine-noise-registry/projects/1

Listing: “MVP” 24 tickets, “Phase 2” 25 tickets and “Nice to Have” 3 tickets.

## Project Scoping: Data Migration

Although the new system will be a “green field” site, we will require the data from the current system (stored in a PostgreSQL database) to be migrated into the new one prior to launch. We appreciate this may involve a period of down time while the live data is migrated. We have a keen group of users to work with us in testing the old data in the new system before go-live.

The number of activities in the old system is approximately 2,350 (1720 are closed). Leaving 630 active cases in the system now. Users currently add roughly 30 new activities a month. For detailed information on the database structure, please see diagram below.

For further information please see:

Also please see the screen shots of current data entry pages listed earlier in this document, which should also help highlight the data structure.

JNCC will be able to export data from the current system and will also be able to transform the data to match the new data schema if required. JNCC may require advice in formatting this data to match the requirements of the new system. It is expected that JNCC and the successful contractor will work together to resolve any data cleaning issues that arise as part of the transformation/migration process, due to unclean data in the source system.

To aid with the early testing of the system JNCC will be able to create an initial data extract of the data to be uploaded into the new system as test data. Just before go-live, JNCC will provide the final data extracted from the old system, which will then have a content freeze placed on it, and this final data will replace the earlier test data.

## Project Scoping: Non-Functional Requirements

As part of the workshop the MNR and DDS team identified several non-functional requirements which the system will also have to deliver. These requirements are not driven by one user group and do not fit within a feature map or a site plan but are still important requirements for a new system to deliver.

Accessibility. The system should be compliant to at least WCAG “A” level accessibility, where possible, providing alternative text and help tips and a clean visual appearance. However, if possible, within the available initial build budget, AA accessibility would be preferable.

Analytics. The system must be able to provide usage analytics such as user activity and functionality usage statistics.

Backups/Disaster recovery. The system must have the ability to recover from severe data corruption/loss through a backup system. Backups will be taken at an agreed frequency and retention on discussion considering cost implications.

Backwards compatibility. The system must be compatible with the data model (after transformation) of the current Marine Noise Registry.

Contact. The system must have a clear contact point / email for comments, suggestions, criticisms. Either a named person or role or group email.

Future proofing. The system must be extensible, allowing for additional parameters and fields to be added to the data model as survey techniques change, and allow for the ability to extend the model to further tables.

Geographic data. The system must hold true geospatial data (e.g., PostGIS geometry types).

Legislation. The system must be Compliant with the NCSC - National Cyber Security Centre - 14 Cloud Security Principles and be GDPR compliant by design.

Mobility. The system is not required to function through a mobile device such as a smartphone or tablet, we only expect to use our preferred method of access through a desktop at this time, however the solution should not prevent mobile access at some time in the future.

Performance. The system must be appropriately available, excepting planned downtime for development and scheduled tasks, which will be agreed with the project governance groups. It should provide adequate performance levels to allow a user to manage and analyse their data without significant impairment.

Permissions/security. The system must be secure against the most common forms of attack (e.g., SQL injection) and incorporate a suitable access and permissions model which enables organisations to confidently manage their own data and ensure that users out with their organisation cannot accidentally or maliciously alter their data.

Quality. The system must meet the JNCC evidence quality assurance requirements.

Responsiveness. The system must reflect any changes or updates made to the system (when saved) are made immediately and available to others (rather than through a batched process).

Scalability. The system must be scalable to allow for both additional data held within organisations as use increases, and increased numbers of organisations using the system as more custodians and stakeholders join the Marine Noise Registry community.

Usability. The system should be documented, providing all information that users and administrators require to competently interact with all aspects of the system. User interfaces should be fully descriptive and laid out in a manner that guides the user along the process required to enter/edit/view data.

Compliance. The system will need to comply with GDS Spend and control procedures, this will mean that the winning tender will be subject to final approval by the Defra Digital and Technology Standards Assurance (DTSA) Team, this will be carried out during the standstill period.

## Project Scoping: Technical Delivery Options

Now the requirements of the system have been captured and the technical elements identified, the DDS team have been investigating the appropriate technology to deliver these requirements.

The results are that there are three main technical approaches to delivering this project:

- Option 1

Custom build – given most of the requirements of the “Date entry” element of the system are components that are core features of many off the shelf systems, we are ruling out a bespoke custom build as an approach for the delivery of this element.

However, given the custom geographic nature of the “Data outputs” elements of the system we would consider a more custom build approach for these user stories.

- Option 2

Off the shelf system – we would be interested to hear from providers of off the shelf systems who feel their product can meet most/or all of the requirements of our system with only the need for minimal custom coding.

- Option 3

Microsoft Dynamics - the DDS team have assessed several similar systems using the criteria of what percentage of the functionality could be delivered out of the box and then how much would need to be custom built on top or require significant configuration.

Microsoft Dynamics 365 seems to be able to deliver a very high percentage of the system functionality out of the box (especially for the “Date entry” element) and only requires minor additions to deliver the remainder.

A system such as Microsoft Dynamics 365 also has the advantage of significantly lower initial set up cost compared to a custom-built system. We appreciate access to the system would be charged on a per user licence on a month-by-month basis. However, given the small numbers of people involved in the admin of the system and the additional data entry users would enter data through a web portal, where a Dynamics licence is not required, we think this cost would still be viable.

A Microsoft Dynamics 365 solution would also build on the existing JNCC Microsoft Office 365 infrastructure and will sit alongside an existing similar Dynamics 365 system and may even share functionality. The JNCC IT team also support this technical delivery option.

Summary

Our preferred option for the delivery of this system would be through the implementation of Microsoft Dynamics 365 and we would welcome proposals from Microsoft Dynamics partners. However, we are also interested to receive proposals from organisations who have an out-of-the-box system which they feel would meet most of our requirements.

We also recognise that the “Data outputs” solution may benefit from development in a custom solution outside Dynamics 365 and that a bidder may wish to employ sub-contractors to deliver this component.

## Project Scoping: Training

A key part of the system implementation will be training of the MNR team, both basic and advanced power users, to ensure they feel they fully own and are in control of their system. There are a number of experienced Dynamics 365 users in JNCC who could also provide assistance in the training and ongoing support.

Training of in-house staff to administer configuration changes is important, as the system would be owned and managed by JNCC within our Office 365 instance.

## Project Scoping: Support and Ongoing Costs

Any system going forward would need reliable hosting, regular updates, maintenance, and support. With Microsoft Dynamics 365 this is in some way covered through the per user licence, however we are looking for a delivery partner to who can step in where required to provide top level support when issues arise, or new developments are planned.

An advantage of the 365 framework is Microsoft’s commitment to its ongoing development, as new features are rolled out on a regular basis and some may be of benefit to future phases of development. We are also looking for a delivery partner who will be able to advise of any new relevant features that would benefit or impact on our system.

Ongoing support may require an element of support from JNCC IT staff, and we need to understand, as part of this project’s implementation, what form that support would take.

## Work Packages

The project will be split into several work packages we are looking for cost estimates for:

| WP1 | Data entry MVP | Part of this tender |
| --- | --- | --- |
| WP1.1 | Data entry Phase 2 | Additional work to estimate for |
| WP1.2 | Data entry “Nice to Have” | Additional work to estimate for |
| WP2 | Data outputs MVP | Part of this tender |
| WP2.1 | Data outputs Phase 2 | Additional work to estimate for |
| WP2.2 | Data outputs “Nice to Have” | Additional work to estimate for |
| WP3 | Data migration | Part of this tender |

## Potential Follow-On Work

The phase 2 work mostly falls into one of the following three categories:

Implementation of automatic data transfer from BEIS/MMO portals (tagged in GitHub as ‘Automated Data Transfer’).

- Some of the data needed for input into the MNR is already collected through regulators licensing portals. Currently this data is input manually by JNCC which is time consuming and can lead to human error. The aim is to automate this data transfer and create inbuilt QA procedures into the import process. This will be carried out for both the BEIS and MMO portals.

Development of further queries to help with planning, assessment and management of noise in harbour porpoise SACs (tagged in GitHub as ‘Disturbance Assessments’).

- The aim will be to expand on existing code (R studio) to create a series of new queries in order to calculate activity “noise disturbance footprints” and associated statistics in a series of pre-defined areas (marine protected areas).

Improve the collection of data from geophysical surveys (tagged in GitHub as ‘Seismic Data’).

- Currently, geophysical survey data is input mainly using the oil and gas blocks as its geolocation. This results in an overestimation of the spatial footprint. What is needed is a way to capture each section of the survey line carried out in each day separately.

All three of these areas of work will need discussion with stakeholders to refine the task, however most of the discussions in relation to 2 and 3 will not need the contractor’s input.

Finally, Phase II will also involve the creation of some additional non-essential functions to improve data entry.

## Outputs

The key outputs from this project will be:

A fully trained MNR team who feel ownership and can manage their system with minimum technical support.

A fully tested and operational system in an appropriate state of development to replace the current system.

Ongoing support in place as appropriate, through in-house IT resource and an external provider.

A mechanism to export the data out of MNR using our existing R Studio code.

A new MNR that is built in a way that “phase 2” and “Nice to Have” features (already documented but not included in this initial tender) can easily be added without the need to re-engineer or re-architect the solution.

All data held by the MNR transferred to the new system.

## Product Specification

JNCC is committed to making its publicly available resources and documents accessible, in accordance with the Public Sector Bodies (Websites and Mobile Applications) (No. 2) Accessibility Regulations 2018.

Making material accessible means making sure it can be used by as many people as possible. This includes those with:

- impaired vision

- motor difficulties

- cognitive impairments or learning disabilities

- deafness or impaired hearing

The outputs and material that JNCC publishes should be compliant with the Web Content Accessibility Guidelines version 2.1 AA standard.

## Dissemination

The products/outputs produced under this contract will be a JNCC product and shall not be published or disseminated without the written permission of JNCC. Outputs may at some point be published on the JNCC website and all material supplied as part of this contract shall remain copyright of JNCC.

If appropriate all code used within this project should be retained under source-control, the location of which will be agreed between JNCC and the successful contractor at project start-up.

There is a preference for the system to be built on open-source libraries and frameworks, with novel code either made open-source or owned by JNCC to minimise risk of proprietary software becoming unsupported or unavailable to use during the system’s lifespan.

However, this is a preference rather than a requirement and proprietary proposals will still be evaluated as alternative ways of mitigating this risk may exist.

## Timescale

The planned dates for the procurement process for this tender are as follows:

| Output | Provisional Date |
| --- | --- |
| Publication of Contract Notice | 05/10/2021 |
| Last date of receipt of clarification questions | 19/10/2021 |
| Final submission date for bids | 27/10/2021 @ 16:00 (BST) |
| Evaluation of bids | 29/10/2021 |
| Post-tender negotiation/clarification | 03/11/2021 |
| Successful/unsuccessful bidders notified | 05/11/2021 |
| Formal award of contract | 12/11/2021 |
| Start of project | 15/11/2021 |

Provisional dates for delivery of the contact outputs are set out below. Exact dates are to be agreed at the start-up meeting based on Contractor and JNCC staff availability.

| Output | Provisional Date |
| --- | --- |
| Start-up meeting (UK) | 15/11/2021 |
| Delivery of MVP | 31/03/2021 |

Please note that the potential for future work to be funded into 2022/23 is subject to availability of funds.

## Health and Safety

The successful bidder is expected to follow appropriate Health & Safety procedures including adhering to JNCC’s policy on safeguarding. For further information https://jncc.gov.uk/about-jncc/corporate-information/safeguarding/ and to be able to undertake appropriate risk assessments, evidence of which should be supplied to JNCC. (NB under no circumstances should any work or service commence prior to the receipt of written approval of the risk assessment by the JNCC H&S Advisor).

Any incidents occurring within the contract period should be immediately reported to JNCC.

## Project Management

The successful Contractor shall nominate a project manager who shall be responsible for ensuring the project is completed satisfactorily and who shall be the main contact point for JNCC.

JNCC’s main contact points will be:

Name: Sonia Mendes
Email: Sonia.Mendes@jncc.gov.uk
Telephone: +44 (0)1224 083527

Name: Jon Parsons
Email: Jon.Parsons@jncc.gov.uk
Telephone: +44 (0)1733 866827

Name: Stephen Gunn
Email: Stephen.Gunn@jncc.gov.uk
Telephone: +44 (0)1224 011165

Our specification process has started with the user first and has continued through to user stories to help build the specification. This process has engaged many people in our governance groups and engendered support and commitment to the system specification and ongoing development process.

Our preferred project management style going forward would be for ‘agile’, to enable us to build on this support and engage the specialist users and subject matter experts in the ongoing development process. Building on this support will not only build a more focussed system but also ensure a more successful migration to the new system.

## Instructions for Bid Submission

The bid submission should include the following:

A brief summary of the bidder’s experience in relation to the requirements of this contract;

A proposed approach for achieving the objectives of the contract and delivering the detailed tasks identified within each objective. This should be sufficiently detailed to allow assessment against the criteria detailed in the evaluation criteria section of this document;

Any identified risks associated the potential project and mitigations against them, including user stories and data model;

A detailed project plan (including Gantt chart) with proposed work programme;

Details of the bidder’s own internal Quality Management System and Quality Control procedures to be followed;

Details of the Project Team including their roles and experience, an estimate of their time input into each task and CVs of all personnel who will be involved in the contract/project;

Overall quote for the contract to include:

  - Day rates for all members of the Project Team;

  - Confirmation of delivery of the functionality in MVP within budget and cost estimates;

  - Rough cost estimates for delivering the additional phases of user story functionality;

  - Hosting costs – with an estimate for high and low use;

  - Identification of accessibility costs to meet A and AA;

  - Any software and user access licences;

  - Costs for support packages on a yearly basis;

  - VAT if applicable. The contractor is to specify whether VAT at the prevailing rate would be applicable to this project and if so, provide their VAT registration number.

The following documentation:

  - Copies of health and safety policy statements where available or a note regarding such items as lone working, emergency procedures and accident reporting;

  - Copies of current public and employer liability insurance certificates;

  - Copies of any appropriate risk assessments; and

  - Copies of any environmental policies should you have them.

In addition, note that the bid submission should provide sufficient information to allow assessment against the evaluation criteria outlined below.

## Evaluation Criteria

JNCC is not bound to accept the lowest priced or any bid. Having the technical expertise and experience to complete the work to a high standard and being able to complete it within the timescale are of the essence for this contract.

The bid evaluation may be undertaken by a panel consisting of JNCC staff and staff from other stakeholders such as Regulators, Natural England, Natural Resources Wales, NatureScot, DAERA-NI and Defra. Unless otherwise stated in your bid submission, bids will be forwarded to these agencies for evaluation purposes only.

For information on how we handle personal data please see our Privacy Notice at https://jncc.gov.uk/about-jncc/corporate-information/privacy-statement/

Bids will be evaluated using the following criteria:

|  | EVALUATION CRITERIA | Maximum Score | Score |
| --- | --- | --- | --- |
| 1. Quality of Bid (50% of the total for the three assessment categories) |  |  |  |
|  | Clarity of proposal particularly work programme and deliverables | 5 |  |
|  | Understanding of, and relevance to, the requirements in particular the adequacy of outputs and understanding of similar specialist data entry recording systems, online database management solutions, geospatial reporting systems and specific tailoring to the detail and user stories as specified | 12 |  |
|  | Appropriateness of technical solution proposed | 10 |  |
|  | Realism and measurability of milestones | 6 |  |
|  | Identification and proposed solutions to potential risks/issues | 4 |  |
|  | Risk of system defunctness, evaluated through porting, offboarding, frameworks and licences used in development. | 8 |  |
|  | Proposed project management methodology | 5 |  |
|  | Sub Total | 50 |  |
| 2. Details of Contractor (20% of the total for the three assessment categories) |  |  |  |
|  | Expertise, experience, and balance of team across all work package areas, including track record with similar systems | 15 |  |
|  | Size of team and risks if important team members drop out | 5 |  |
|  | Adequacy of subcontractors if any | 5 |  |
|  | Sub Total | 25 |  |
| 3. Cost (30% of the total for the three assessment categories) |  |  |  |
|  | Total cost to deliver Minimal Viable Product | 15 |  |
|  | Total cost to deliver whole solution including “Phase 2” and “Nice to have” | 5 |  |
|  | Ongoing hosting, licence, maintenance, and support costs | 5 |  |
|  | Sub Total | 25 |  |
| Total Score |  | 100 |  |

## Payment

Unless a payment schedule is stated in your submission and agreed by JNCC project manager. Payment will be made on completion of the objectives following the submission of invoice(s) and based on the satisfactory undertaking of the contractual elements to the agreed standard of the JNCC Project Officer.

Alternative payment release points would be considered based on the contractor’s project management style (e.g., agile)

## Additional Requirements

All bidders are requested to carefully read the Terms and Conditions applying to this contract. Payment will only be made upon delivery of key outputs.

It is assumed that all costs associated with the production of figures, reproduction of photographs and the final report are accounted for within the rates/fees given.

The bidder is expected to supply all necessary equipment, software, licences, etc. to carry out the obligations required under the contract.

## References

There are several supporting documents relating to this tender:

- Data schema

- Workflow

- Existing system screenshots

- Demonstration video