Council of The Isles Of Scilly Museum and Cultural Centre Stage One Tender - Tender Instructions 09 August 2023

Version: 1 Status: Draft

Contents

1.0 General Instructions	1

1.1 Introduction	2

1.2 Confidentiality	2

1.3 Collusion Between Tenderers	2

1.4 Tender Costs and Acceptance	2

1.5 Tender Queries	3

1.6 Information to be provided by the Tenderer	3

1.7 Compliant Offers	3

1.8 Alternative Offers	3

1.9 Pricing Errors	4

1.10 Tender Evaluation	4

1.11 Tender Results	4

2.0 Submission of Documents	4

2.1 Submission	5

3.0 Award Criteria	5

4.0 Pricing Notes	6

5.0 Qualitative Questions	8

# General Instructions

  - Introduction

It is the intention of the Employer to award a contract to a single contractor for the supply of construction works as specified in the Council’s contract notice reference number: MaCC(S1)_230809. This document forms part of the Stage 1 Tender Document for the Pre-Construction Services.

The Tender must be submitted in accordance with these instructions as any Tender which does not comply may be rejected by the Employer whose decision on such matters shall be final.

If the Contractor cannot tender for any part(s) of the work as defined in this document the Project Manager must be informed as soon as possible, defining the relevant part(s) and stating the reason(s) for the inability to tender.

  - Confidentiality

  - The tender documents and any addenda thereto and electronic media are confidential, contain proprietary information belonging to the Employer, and may not be wholly or partially reproduced or disclosed (other than for the purpose of submitting a Tender), without the prior written permission of the Employer.

  - Collusion Between Tenderers

  - Every person or body submitting a tender in respect of this enquiry shall do so in accordance with the following conditions:-

- The tender shall be a bona fide tender and shall not be fixed or adjusted by or in accordance with any arrangement with any other person;

- The Tenderer shall not communicate to any person the amount, or approximate amount, of the tender, or proposed tender, except where the disclosure in confidence of the approximate amount of the tender is necessary to obtain insurance premium or bond quotations for the purpose of the tender;

- The Tenderer shall not enter into any arrangement with any other person such that the other person shall refrain from tendering or as to the amount of any other tender to be submitted;

- The Tenderer shall neither offer nor agree to pay or give any sum of money or consideration directly or indirectly to any person for doing or having done or causing in relation to the tender any act or thing of a nature described above.

  - In the event of any breach the Employer shall be entitled at his discretion to determine any contract or agreement made pursuant to the tender and to claim damages from the Tenderer.

  - Tender Costs and Acceptance

  - The Employer will not be liable for any costs incurred in the preparation and submission of the tender or the provision of any additional information requested by the Employer, or for the Tenderer’s attendance at any pre- or post-tender meetings.

The Employer offers no guarantee that the lowest or any tender will be accepted.

  - Tender Queries

  - Should the Tenderer find discrepancies in, or omissions from the tender documentation, should the intent or meaning appear unclear, or should any question arise relating to the documents, the Tenderer shall request clarification from Currie & Brown.

  - All tender queries shall be issued directly to the portal. All responses to tender queries shall be provided via email, and will be circulated to all tenderers.

  - Any information in response to requests for clarification will be distributed to all of the Tenderers involved in this process as opposed to solely the organisation that requested the information. The only circumstance in which this procedure may be waived is if a tenderer considers their enquiry to be innovative to their specific offer in which case this should be clearly communicated within the correspondence.  The client will decide whether the request for information is deemed “innovative” to the applicant’s offer and if not considered to fall within that category the applicant will be informed so they may make a decision whether to continue with this line of enquiry.

  - Information to be provided by the Tenderer

The Tenderer shall provide the following information as part of his tender:

Answers to Quality Questions attached. Font shall be no smaller than Arial Font Size 11 (or equivalent).

Priced Submissions which shall include for:

        - Pre-Construction Fee (Fixed)

        - Contractors Preliminaries

        - Overhead & Profit % and Total (Fixed based on the tender information)

        - Main Contractor’s Risk Allowance (fixed based on tender information)

        - Contract Conditions

  - Compliant Offers

The Employer wishes to receive a fully compliant Tender made without qualification and strictly in accordance with guidance notes contained within this document.

Qualification may only be made in relation to requirements of the Employer which the Tenderer feels unable to comply with under any circumstances, or at any price.  If the Tenderer wishes to make any qualifications this must be done by clearly indicating the item as a qualification and providing full details and the reason for each qualification.

Notwithstanding the above, the Employer reserves the right to disregard the Tenderer’s offer if it contains qualifications or omissions.

  - Alternative Offers

  - In addition to the compliant offer the Tenderer may put forward alternative offers for the Employer’s consideration.   Alternatives may relate to methods of work execution, but must bring benefits in terms of cost, time, or quality, ideally to both the Employer and the Tenderer.  Any alternatives shall be clearly titled and described.

  - Pricing Errors

  - Should a genuine error be discovered in the Tenderer’s pricing during the evaluation period the Tenderer may be given an opportunity of confirming his offer or of amending it to correct the error.

  - Tender Evaluation

Tenders will be evaluated on the basis of the most commercially advantageous offer that demonstrates compliance with the requirements of the Contract and on the quality of the Tenderer’s staff, competence and technical ability to deliver the Contract requirements; the objective being to establish the most advantageous offer overall to the Employer. The Tenderer may be required to answer queries, provide further information, and attend a tender presentation/interview regarding their submission to allow the Employer to identify the best offer. The interview will be used as a means of clarifying the submission.

PERIOD OF VALIDITY: Tenders must remain open for consideration (unless previously withdrawn) for not less than 6 months (and to cover the Stage 2 Tender period) from the date fixed for the submission or lodgement of tenders.

  - Tender Results

  - On completion of the tender process and successful award of a contract, a briefing on the assessment of the Tenderer’s offer will be provided if requested.

# Submission of Documents

  - Submission

Supporting information may be used to aid evaluation of the Tenderer’s Submission but will not form part of the formal tender submission as detailed in 1.6 above.  Tenderers are requested to keep supporting information to a minimum.

The date and time for the tender’s return is stated in the letter of invitation to tender and the form and content of the Contractor’s tender deliverables are set out in this document.

Tenders received late will not be considered for acceptance. Tenderers who return an incomplete submission will not be considered for acceptance.

No attempt to vary the terms of the proposed tender by letter or otherwise subsequent to opening of tenders will be accepted.

# Award Criteria

| Council of the Isles of Scilly – Museum and Cultural Centre |  |
| --- | --- |
| Pricing Element | 30% |
| Qualitative Elements | 70% |
| Total: | 100% |

## Mark Level Descriptions

The tender qualitive responses will be scored against on the following basis.

| Mark | Level Description |
| --- | --- |
| 1 | Very Poor: the response is significantly below what would be expected because of one or all of the following: The response indicates a significant lack of experience and understanding relating to the requirements. The response fails to meet the requirement. |
| 2 | Poor (meets some of the requirement) The response meets elements of the requirement but gives concern in a number of significant areas. There are reservations because of one or all of the following: - There is at least one significant issue needing considerable attention. - Evidence does not demonstrate competence or understanding. - The response is light and unconvincing. |
| 3 | Satisfactory (meets most of the requirement) The response meets most of the requirement but there is at least one significant issue of concern, or several smaller issues. These would require some further clarification or attention later in the procurement process, and may arise through lack of demonstrated capability and/or appropriate evidence. The response therefore shows: - Basic understanding of the requirements. - Sufficient competence demonstrated through relevant evidence. - Some areas of concern that require attention. |
| 4 | Good (meets the requirement) The response broadly meets what is expected for the criteria. There are no significant areas of concern, although there may be limited minor issues that need further exploration or attention later in the procurement process. The response therefore shows: - Good understanding of the requirements. - Sufficient competence demonstrated through relevant evidence. - Some insight demonstrated into the relevant issues. |
| 5 | Excellent (fully meets and exceeds the requirement). The response exceeds what is expected for the criteria. Leaves no doubt as to the capability and commitment to deliver what is required. The response therefore shows: - Very good understanding of the requirements. - Excellent experience demonstrated through relevant evidence. - Considerable insight into the relevant issues. - The response is also likely to propose additional value in several respects above that expected. |

# Pricing Notes

Pricing Element – 30% Weighting

Criteria Guidance: Provider’s evaluation of construction on-costs relating to this project.

Pricing Instructions:- - Provider to complete the Pricing Summary, Pre-Construction, Preliminaries and Dayworks schedules. - Preliminaries. If any of the above items are considered work package specific, you should identify the quantity and rates within your accompanying notes. These may be added to Prelims Other costs for evaluation purposes. - Within Prelims Staff, the Provider shall enter details of ALL staff who will be involved on the project, including grade and anticipated hours. If the individual staff are deemed included within the Providers overhead %, the Provider shall show the grade and anticipated hours but enter ‘o/h’ within the ‘£ Rate’ column. - Please identify and allow within Prelims for the following Employer Specific Requirements. - PPE for operatives (hat, gloves, boots, hi-viz jacket, eye protection) - The Contractor is required to attain a high level of accuracy for the pricing of Prelims and other items at the Stage 1 Tender stage. The tenderers pricing of preliminaries will be deemed to be fixed unless there is a significant change in the scope/ value of the works (above +/- 20%) from the Stage 1 Cost Plan/ brief document. - The estimated construction cost (excluding Prelims, o/h &p) is provided for context only and will not form part of the evaluation.

# Qualitative Questions

Qualitative Element 1 Proposals for Project Team 5% Weighting

Criteria Guidance: The specific contract team being nominated for the project to have the appropriate capability

Please outline your proposed project team including summary CV’s. Your response should include comments on why you consider the individual skills of the team members to be appropriate for this project and their availability for the proposed construction works. Please note that it is expected that the Site Manager identified will continue with the project through to completion and therefore should be available for the full project duration.

Anticipated outcome: Proposed team clearly identified together with evidence on why they have been selected, including an indication of their likely availability. Demonstration of the right team structure to ensure works are managed to programme and to achieve required quality standards.

Tenderer Response (Response to be limited to 1 side of A4 plus appendices)

Qualitative Element 2 Heritage Experience 10% Weighting

Criteria Guidance: Previous experience of working in and within listed buildings

The Town Hall is a listed building within a conservation area. Much of the work is due to take place within the building and experience in working on old buildings will be crucial. In addition, the new extension will be built into the building and can often lead to complex detailing etc. Previous examples are to be provided along with how issues specific to this project will be overcome.

Anticipated outcome: The Provider should demonstrate previous experience in working in and within listed buildings, including lessons learnt and potential risks. Examples of previous methods that have worked well would be welcomed.

Tenderer Response (Response to be limited to 2 sides of A4 plus appendices)

Qualitative Element 3 Island Experience 10% Weighting

Criteria Guidance: Previous experience of working in remote locations

The Isles of Scilly lie 28 miles off the cost of Cornwall with transport to and from the islands via plane, helicopter, or boat. The Scillonian only sails between March and October, with the Gry Martha sailing all year, but prone to damage that often requires repairs. This all means that getting freight and materials to the islands can be a challenge. In addition, getting labour to and from the islands is challenging, with flights limited in the winter (mainly from Lands End Airport only) and accommodation very difficult in the summer months. Whilst there are skilled workers on the islands, resource is very limited and its anticipated that most labour will be from the mainland.

Anticipated outcome: The Provider should demonstrate previous experience of working in remote locations and how they have overcome logistical challenges on previous projects.

Tenderer Response (Response to be limited to 2 sides of A4 plus appendices)

Qualitative Element 4 Programme 15% Weighting

Criteria Guidance: Providers evaluation of programme and any proposed revisions

The pre-construction period is dictated by the need to commence the works at the beginning of April 2024. A method statement and pre-contract/ construction programme demonstrating how you will deliver these works within the timeframe, identifying key pre-construction activities (e.g., plant lead-in) and critical path. Programme to allow time to produce a construction management plan and any potential discharge of planning consent pre-commencement conditions. Also needs to factor in the funding approval processes from NLHF.

Anticipated outcome: The Provider should consider and identify critical activities demonstrating how potential lead-in times, construction and commissioning will be achieved within the timeframe.

Tenderer Response (response to be limited to 1 A3 page programme and 2 A4 description pages)

Qualitative Element 5 Methodology 10% Weighting

Criteria Guidance: The methodology of carrying out the construction works

Q1 (75% of element 1)

Pre-commencement activities: Methodology outlining the contractor’s approach to logistics, site establishment, measures for compliance with various stakeholders, and for getting labour/plant/materials/waste both to and from the site. The response should outline key liaisons/workshops they consider necessary.

Tenderer Response (Response to be limited to 1 A4 page)

Q2 (25% of element 1)

Protection: Methodology outlining the contractor’s approach to avoiding damage of retained structures and neighbouring property during the works. The contractor should address each of the following in order:

Tenderer Response (Response to be limited to 1 A4 pages)

Qualitative Element 6 Cost management & budgets 10% Weighting

Criteria Guidance: Commentary on cost plan and potential value engineering

Review the current design and provide commentary on the current cost limit including any potential risks and market pressures. Identify key risks and how they might impact on the project.

Anticipated outcome: Tenderer provides an overview of the anticipated cost of the project (note the total figure will not be scored). We are looking for the tenderer to provide a summary of what they feel the costs could be, from their current experience and highlight potentially high cost areas as well as potential areas of savings.

Tenderer Response (response to be limited to 2 A4 pages)

Qualitative Element 6 Social Value 10% Weighting

Criteria Guidance: Evidence of Social Values

Q1 (40% of element 6)

Contractors are required to set out how their organisations contribute to Social Value, summarising key initiatives that they undertake to ensure added benefit to their employees, local community, charities, not for profit organisations, schools & local industry. Examples should be tailored to demonstrate relevance to the condition programme works proposed.

Anticipated outcome: The response should also seek to demonstrate tangible benefits achieved through Social Value / Corporate Social Responsibility activities and initiatives.

Tenderer Response response to be limited to 1 A4 page

Q2 (60% of element 6)

ii) Taking account of the above response Contractors are asked to confirm their commitment to Social Value initiatives for the Scillies. Contractors should set out proposals for intended Social Value initiatives that they will commit to delivering in the event they are successful with this tender opportunity. Proposals should seek to include tangible, clearly defined commitments to incorporate specific Social Value initiatives within the delivery of the proposed condition programme works.

Anticipated outcome: Proposals should therefore seek to: describe the proposed commitment / initiative. quantify the intended contribution / undertaking for the commitment / initiative (i.e. confirming scale of commitment in terms of allocated hours, funding, materials, training etc); and identify the intended beneficiaries of the commitment / initiative.

Tenderer Response (response to be limited to 1 A4 page)

## Scoring Criteria - cost

Tenderers are required to complete Appendix C – Pricing document. The tenders will be evaluated on the total cost of all the items in the above-mentioned documents.

The tender submissions will be assessed using a mean weighted average formula. The mean average is the sum of all the tender prices divided by the number of tenders received.

The mean average forms the point at which 50% of the available marks would be awarded (20% in this case). Tenders that are more expensive than the average will be awarded proportionately less marks than those equal to or less than the average.

This score is then multiplied by the weighting attributed to cost (40%)

An example of this is:

Tender 1 = £100

Tender 2 = £200

Mean Average (50% marks point) = (100 + 200)/2 = 150

Tender 1 initial score = 75 (Mean/Tender Price * 50) or numerically (150/100*50)

Tender 2 initial score = 37.5 (Mean/Tender Price * 50) or numerically (150/200*50)

Tender 1 weighted score = 75 *40% = 30%

Tender 2 weighted Score = 37.5 *40% = 15%

Tenderers should identify any items they have excluded from their above costs, and state the reason why, in the below table.

| Description | Unit | Quantity | Rate | Total Price/£ |
| --- | --- | --- | --- | --- |

The Authority will expect Tenderers to clarify the need for, in so far as is reasonably possible, any items that may be entered into the above table.

Tenderer’s shall not use the above table to:

Introduce terms and conditions to the contract (these will be automatically rejected and should be handled through the clarification process)

Provide a price submission that is abnormally low by entering costs that are clearly required for the delivery of the contract.

Attempt to distort, in any way, the competitive tender process

## Documents to Complete and Sign

The following documents need to be completed, signed (where appropriate) and returned with your tender submission.

Section 2 - Qualitative Selection

Appendix C – Pricing Schedule

Quality Criteria questions as set out above

## Submission of Tenders

Date for return of tenders:

### Midday (BST) 20/09/2023

Tenderers must submit the items in D.6 in the mediums and formats identified at in Part One. Tenderers should be aware that no submissions will be accepted by email

## Evaluation of Tenders

The Tender process will be conducted to ensure that Tenders are evaluated fairly to ascertain the most economically advantageous tender.

Following the closing date for receipt of tender, the Authority will evaluate all the tenders. A decision on the appointment is expected to be made as identified in C.18. An opportunity for debriefing unsuccessful tenderers will be made available.

The successful tenderers will be selected on the basis of the most economically advantageous proposal. The Authority shall not be bound to accept any proposal received or to award any contract pursuant to this Invitation to Tender.

Tenders will be evaluated by applying a weighting of:

30% in respect of the evaluation for Cost

70% in respect of the evaluation for Quality

Tenderers will be awarded a contract who, in the opinion of the Authority at the conclusion of the evaluation, offers the most economically advantageous Tender(s) to the Authority having regard to the award criteria set out in table 1 above. For clarity, the Most Economically Advantageous Tender (MEAT) is the tender which has the Lowest Price

Contractors must demonstrate in their response to the Standard Selection Questionnaire a minimum turnover value of £6m.

Contractors should also note the section on insurances and that they are required to commit to obtaining, if they do not already possess, the levels of cover identified in that section.