JCT 2016- STANDARD BUILDING CONTRACT WITHOUT QUANTITIES

ARTICLES OF AGREEMENT AND CONDITIONS OF CONTRACT

The Articles of Agreement and Conditions of Contract will be those of the Joint Contracts Tribunal (JCT) Standard Building Contract Without Quantities 2016 Edition

SCHEDULE OF AMENDMENTS TO THE STANDARD FORM OF CONTRACT

RECITALS

Third	Activity Schedule

Delete "and has provided the Employer with the priced schedule of activities annexed to this Contract (‘the Activity Schedule’);"

Fifth	Information Release Schedule

Delete the Recital.

Twelfth

Insert at the end of the Recital the sentence "For the avoidance of doubt, the Employer’s Requirements take precedence over the Contractor’s Proposals."

ARTICLES

Article 10: Contractor’s Parent Company Guarantee

Insert the Article:

"The Contractor shall if so requested by the Employer, within 14 days of receiving such a request, provide a 'parent company guarantee' from the ultimate holding company of the Contractor in the form of the pro forma attached to the Conditions.  In the event of delay by the Contractor or the ultimate holding company in providing such a guarantee to the Employer then the Employer shall be entitled to withhold any payment to which the Contractor would otherwise be entitled under the Contract until such a guarantee has been provided to the Employer."

Article 11: Performance Bond

Insert the Article:

"The Contractor shall if so requested by the Employer, within 14 days of receiving such a request, provide a 'performance bond' in the sum of 10 per cent of the Contract Sum from a surety approved by the Employer and in the form of the pro forma attached to the Conditions.  In the event of delay by the Contractor or the said surety in providing such a bond to the Employer then the Employer shall be entitled to withhold any payment to which the Contractor would otherwise be entitled under the Contract until such a bond has been provided to the Employer."

Article 12: Incorporation of Amendments

Insert the Article:

"The 'Schedule of Amendments to the Standard Form of Contract' attached to the Conditions are deemed incorporated into this Contract and the Articles of Agreement and the Conditions shall have effect as so modified."

ATTESTATION

The Contract shall be executed as a deed.

## CONDITIONS

Section 4	Payment

4.11	Delete the existing clause and insert the clause:

"Subject to clause 4.11.4, the final date for payment of each interim payment and the final

payment shall be 21 days from its due date."

CONTRACT PARTICULARS

Part 1: General

| Clause etc. | Subject |  |  |
| --- | --- | --- | --- |
| Third Recital | The Pricing Option that applies is | *Pricing Option A/ *Pricing Option B |  |
|  | The Priced Document is (where Pricing Option A applies) | *the Specification/*the Work Schedules |  |
|  | (where Pricing Option B applies) | *the Contract Sum Analysis/ *the Schedule of Rates |  |
| Fourth Recital and clause 4.6 | Construction Industry Scheme (CIS) | Employer at the Base Date *is a 'contractor'/ *is not a 'contractor' for the purposes of the CIS |  |
| Sixth Recital | Description of Sections (if any) | Not currently applicable |  |
| Seventh Recital | Framework Agreement (if applicable) | N/A |  |
| Eighth Recital and Schedule 8 | Supplemental Provisions |  |  |
|  | Collaborative working | Paragraph 1 *applies/does not apply |  |
|  | Health and safety | Paragraph 2 *applies/does not apply |  |
|  | Cost savings and value improvements | Paragraph 3 *applies/does not apply |  |
|  | Sustainable development and environmental considerations | Paragraph 4 *applies/does not apply |  |
|  | Performance Indicators and monitoring | Paragraph 5 *applies/does not apply |  |
|  | Notification and negotiation of disputes | Paragraph 6 *applies/does not apply |  |
|  | Where paragraph 6 applies, the respective nominees of the Parties are | Employer’s nominee Mark Kentell, Contracts Delivery Manager ………………………………… Contractor’s nominee To Be Confirmed in Tender response ………………………………… or such replacement as each Party may notify to the other from time to time |  |
|  | Named Specialists | Supplemental Provision 9: does not apply |  |
| Tenth Recital | Employer’s Requirements | As detailed in Clause A20 of the Preliminaries included in the Specification |  |
| Eleventh Recital | Contractor’s Proposals | To be provided by the Tenderer |  |
| Eleventh Recital | CDP Analysis | To be provided at Stage Two |  |
| Article 8 | Arbitration | Article 8 and clauses 9.3 to 9.8 (Arbitration) *apply/do not apply |  |
| 1.1 | Base Date | 10 days before tender return |  |
| 1.1 | Date for Completion | To be confirmed |  |
| 1.7 | Addresses for service of notices by the Parties | Employer: Nicola Stinson, PEC, St Marys, Isles of Scilly, TR21 0PZ Contractor: To be provided by the Tenderer ......................................................... .......................................................... |  |
| 2.4 | Date of Possession | To be confirmed |  |
| 2.5 | Deferment of possession | Clause 2.5 *applies/does not apply Maximum period of deferment (if less than 6 weeks) is |  |
|  |  | 6 weeks |  |
| 2.9.1.2 | Master programme | Critical paths *are/are not required to be shown |  |
| 2.19.3 | Contractor’s Designed Portion: limit of Contractor’s liability for loss of use etc. (if any) | £2m |  |
| 2.32.2 | Rate of liquidated damages | Per calendar week | To be confirmed |
| 2.38 | Rectification Periods | 12 months |  |
|  |  | from the date of practical completion |  |
| 4.3 and 4.14 | Fluctuations Provision | no Fluctuations Provision applies |  |
| 4.7 | Advance payment | Clause 4.8 *applies/does not apply |  |
| 4.7 | Advance Payment Bond | An advance payment bond *is/is not required |  |
| 4.8 | Interim payments – Interim Valuation Dates | The first Interim Valuation Date is: Four weeks after commencement of works and thereafter the same date in each month or the nearest Business Day in that month |  |
| 4.16.4 | Listed Items - uniquely identified | *For uniquely identified Listed Items a bond in respect of payment for such items is required for To be agreed |  |
| 4.16.5 | Listed Items - not uniquely identified | *For Listed Items that are not uniquely identified a bond in respect of payment for such items is required for £N/A |  |
| 4.18 | Contractor’s Retention Bond | Clause 4.18 *applies/does not apply |  |
| 4.19.1 | Retention Percentage | 5 per cent |  |
| 6.4.1 | Contractor's Public Liability insurance: injury to persons or property – the required level of cover is not less than | £ 10,000,000 for any one occurrence or series of occurrences arising out of one event. |  |
| 6.5.1 | Insurance - liability of Employer | Insurance *may be required/is not required |  |
| 6.7 and Schedule 3 | Insurance of the Works - Insurance Options | Schedule 3: *Insurance Option A applies/ *Insurance Option B applies/ *Insurance Option C applies |  |
| 6.7 and Schedule 3 | Percentage to cover professional fees | 17.5 per cent |  |
| 6.7 and Schedule 3 Insurance Option C | Paragraph C.1 | applies/ is replaced by the provisions of the following document(s) ……………………………………………………… (the ‘C1 Replacement Schedule’) |  |
| 6.10 and Schedule 3 | Terrorism Cover – details of the required cover | Not required |  |
| 6.15 | Contractor’s Designed Portion (CDP) Professional Indemnity insurance | £2m |  |
|  | Level of cover | Amount of indemnity required *relates to claims or series of claims arising out of one event/ *is the aggregate amount for any one period of insurance and is £ 1,000,000 |  |
|  | Cover for pollution and contamination claims | *is required, with a sub-limit of indemnity of £ 1,000,000/ *is not required |  |
|  | Expiry of required period of CDP Professional Indemnity insurance is | *6 years *12 years *…………………years (not exceeding 12 years) |  |
| 6.17 | Joint Fire Code | The Joint Fire Code *applies/does not apply |  |
|  | If the Joint Fire Code applies, state whether the insurer under Schedule 3, Insurance Option A, B or C (paragraph C.2) has specified that the Works are a 'Large Project': | *Yes/No |  |
| 6.20 | Joint Fire Code - amendments/revisions | The cost, if any, of compliance with amendment(s) or revision(s) to the Joint Fire Code shall be borne by *the Employer/the Contractor |  |
| 8.9.2 | Period of suspension | 3 Months |  |
| 8.11.1.1 to 8.11.1.5 | Period of suspension | 2 Months |  |
| 9.2.1 | Adjudication |  |  |
|  | Nominating body - where no Adjudicator is named or where the named Adjudicator is unwilling or unable to act (whenever that is established) | **The Royal Institution of Chartered Surveyors * |  |
| 9.4.1 | Arbitration - appointor of Arbitrator (and of any replacement) | President or a Vice-President: * *The Royal Institution of Chartered Surveyors * |  |

Section 7: Third Party Rights and Collateral Warranties

P&T Rights Particulars

(A) Identity of Purchasers/Tenants on whom P&T Rights may be conferred, and whether (in the case of the Contractor) those rights are to be conferred as third party rights (clause 7A) or by Collateral Warranty (clause 7C)

| Clauses 7A, 7C and 7E of the Conditions |  |  |
| --- | --- | --- |
| Name, class or description of person | The part of the Works to be purchased or let | State in each case which of clause 7A or 7C applies |
| Insert: "All Purchasers" | Insert: "All of the Works or any part of the Works" | Insert: "7C" |
| Insert: "All Tenants" | Insert: "All of the Works or any part of the Works" | Insert: "7C" |

Insert:

"All collateral warranties shall be in the form provided in the Contract and if these are not provided then in a form instructed by the Architect/Contract Administrator. The Contractor is responsible for the engrossment of such collateral warranties."

Delete:

“(P&T Rights ….. clause 7A applies.)”

(B) P&T Rights from the Contractor Delete the entirety of Part 2(B) and insert "Does not apply". (NOTE: Part 2(B) not applicable when C&B’s standard amendments are used.)

Funder Rights Particulars

| Clauses 7B, 7D and 7E of the Conditions |  |
| --- | --- |
| (C) Identity of Funder in whom Funder Rights may be vested under this Contract | Insert the following: "All Funders of the project. All collateral warranties shall be in the form provided in the Contract and if these are not provided then in a form instructed by the Architect/Contract Administrator. The Contractor is responsible for the engrossment of such collateral warranties." |

(D) Funder Rights from the Contractor Delete the entirety of Part 2(D) and insert "Does not apply". (NOTE: Part 2(D) not applicable when Sweett’s standard amendments are used.)

Collateral Warranties from Sub-Contractors

(E)	If warranties are required from sub-contractors, complete the particulars below:

| Clauses 3.7 and 3.9 of the Conditions |  |  |
| --- | --- | --- |
| Sub-contractors from whom Warranties may be required | Type(s) of warranty (SCW/P&T, SCWa/F, SCWa/E) required from each sub-contractor | Levels of Professional Indemnity insurance required (if applicable) |
| Insert: "Any sub-contractor or sub-consultant with design responsibility and any sub-contractor providing: To be confirmed The Contractor is responsible for the engrossment of such collateral warranties." | Insert: "All collateral warranties shall be in the form provided in the Contract and if these are not provided then in a form instructed by the Architect/Contract Administrator." SCWa/E | Insert: "Unless otherwise stated, the level of Professional Indemnity insurance shall be two million pounds on a per claim basis." £2,000,000 |