HOMES AND COMMUNITIES AGENCY Brief for Starter Homes Multi-Disciplinary Panel Advice

1. Panel Name Homes and Communities Agency (HCA) Multi-Disciplinary panel (2014).

2. Project Name POTENTIAL STARTER HOMES SITES - HALTON

3. HCA contact: (Redacted), Senior Area Manager, Liverpool City Region Team Homes and Communities Agency 110 Birchwood Boulevard Birchwood Warrington WA3 7QH Tel: (Redacted) Mobile: (Redacted) (Redacted)

4. Issue date: 5/7/16

5. Date response required by : 12/7/16

6. Overview of Project and Instruction: Background In March 2016 the “ Starter Homes: Unlocking the Fund” prospectus was issued inviting local authorities to form partnerships with the HCA to utilise a £1.2 billion Starter Homes Land Fund to prepare brownfield sites for the development of at least 30,000 starter homes by 2020. The aim of the fund is to support the acquisition, remediation and de-risking of suitable sites for starter home developments which can be built out by developers by 2020. Objectives and Scope of Work The HCA and Halton Borough Council are reviewing a number of sites which have the potential to be developed for starter homes or a mix of starter homes and private sale and wishes to establish the extent or otherwise of any development or viability constraints before committing to a purchase. HCA is therefore appointing consultants from its multi- disciplinary panel to undertake due diligence to inform its decision on whether or not to proceed with a purchase. It is envisaged that this work will be undertaken as follows: Stage 1 comprising an initial desk top study to identify : Planning - Review planning history - Review current planning policy position - Provide a planning prospects section with the site assessment report Ground conditions/ land quality - Review desk studies. - Review topographical, geological and hydrogeological mapping - Review historical site maps to identify any former potentially contaminative site uses - Environmental database search to determine any former flooding, landfill, pollution incidents etc. - Provide a Ground Conditions section within the Site Assessment Report Access and highways - Confirm whether the site adjoins the adopted highway and whether there are any potential third party ransom issues in securing access for the development - Provide a description of the existing highway network surrounding the development site - Describe the existing vehicular access arrangements to the site - Comment on provision of Public Transport and Non-Motorised Users (NMU) facilities such as walking and cycling infrastructure - Provide an analysis of potential for development - Identify any high level constraints relating to the development and provide advice on further steps to be undertaken to secure planning permission - Provide an Access/Highways section within the Site Assessment Report. Utilities - Provide a utilities section with the site assessment report commenting on any known utility issues As part of the Stage 1 instruction the Agency will require from the consultants an estimate of the costs of addressing the identified constraints in order for development to be undertaken and this will be used to inform indicative viability appraisals and the Agency’s decision on whether or to proceed to Stage 2 due diligence. The appointed consultants must also include within these costs their fees for undertaking the Stage 2 work if HCA decides to proceed to stage 2 due diligence. Stage 2 The extent of the Stage 2 work will be informed by the findings and recommendations resulting from the work at Stage 1. 7. Site Information The sites included within this proposal are listed below: Plans are attached 8. Client The work is to be carried out on behalf of Homes & Communities Agency and Halton Borough Council. 9. Budget HCA is inviting consultants to submit a proposal for the Stage 1 consisting of : - Fee (70%) - Explanation of how this work will be undertaken (10%) - CVs of members of staff carrying out instruction. (10%) - The timetable for its completion. (10%) - Please note that additional sites could be added to this instruction. Consultants are requested to submit a price for these potential additional sites on a per site basis. The percentage shown above indicates the weighting of the scoring for this proposal. The proposal shall be restricted to one side of A4. (CVs can be submitted in addition) 10. Collateral Warranties All reports will be for the HCA’s information and Halton Borough Council and will ultimately be shared with the development partner if HCA proceeds with the purchase of the site. If the agency proceeds with the stage 2 works, collateral warranties will be required and the details of this will be agreed with the panel consultant when the stage 2 works are procured.