ITP Technical: Panel Instruction

| Economics | ITP No: # O/LOND/PROF/6 |  |
| --- | --- | --- |
|  | Consultant Instruction No: |  |
|  | File Reference: | Date: 19/09/2016 |
|  | Program: |  |
|  | Location: |  |
|  | Project / Site Title: SSI Red Car |  |
| To: GENECON Joseph's Well, Hanover Walk, Leeds, LS3 1AB | Office: Maple House |  |
| Details of work required: The work consists preparing an Economic Appraisal governed by HMTs Green Book within the context of HMTs 5 Case Model covering the Strategic, Economic, Commercial, Financial and Management cases on the announced closure of the Redcar Steelworks in 2015 by Sahaviriya Steel Industries (SSI). The multi-disciplinary wider work programme milestones include:  May/June 2016  confirm profiling of site investigations and feasibility work for 2016/17 and work that would continue into 2017/18;  September 2016  provide options and estimates of likely costs of dealing with the different parts of the site set within a comprehensive masterplan to inform government budget setting and negotiations related to transfer of land holdings to an eventual MDC.  September 2016  identify gaps in the knowledge base of the site and provide advice and options on intrusive site investigations. It is anticipated that the work at this time could advise on the ability to de-risking parts of the site and reducing the degree of inter-relationship through removal of shared and redundant services and above ground pipes. A full delivery plan and project timelines will be provided May/ June 2016 based upon the selected wider consultancy teams agreed work programme. This will be the crucial time to confirm or otherwise whether the delivery plan programme fits with other milestones relating to land availability. This will determine whether any outstanding issues in relation to charges on the land have been resolved. The timeline of the Economic work will need to follow the above timeline and work with the multidisciplinary teams. The work will be in three stages:  End June 2016  Stage 1 Position Statement identifying issues, approach and a detailed workplan and inputs required to complete the appraisal.  September 2016  Outline Business Case (OBC) of costed and shortlisted options.  September 2016 - Full Business Case (FBC) of final preferred option (s). To reiterate, the ambition is to inform budget setting in September 2016, but dependent on the information being available to complete BCRs.  A suggested timeline for the Economic Appraisal work is therefore as follows: Tender Issue 31st March Tender Return 20th April (by midday) Inception Meeting 26th April Progress Meeting 11th May 2016 Issue Stage 1 Output -Position Statement Mid-End June 2016 Progress Meeting 11th July 2016 Progress Meeting 16th August 2016 Issue Business Case (OBC and/or FBC) September 2016 Given the scale and complexity of the task, the dates above may change in response to the findings of the different workstreams. There may be a requirement for more progress meetings. There may also be a pause between the Stage 2 OBC and Stage 3 FBC or they may be in quick succession, both in September 2016. However the above provides a consistent basis on which to evaluate tenders. |  |  |
| Is this confirmation of verbal request? No | Original Target Date: 03/10/2016 Latest Target Date: 03/10/2016 |  |
| Notes: | Original Target Cost: 36000 Latest Target Cost: 36000 |  |
|  | Purchase Order Number: IT71974 |  |
| Originator Ref/Contact: Cynthia Kalyan | Prepared By: Cynthia Kalyan |  |
| Previous References: |  |  |
| CDM Linked Instruction? N |  |  |