# Annex A

| Title of Project | Developing Disaster Resilience Turks and Caicos Islands: Coastal and inland flood risk modelling, opportunity mapping and indicators |
| --- | --- |
| Date and Time for Return of Bids | Wednesday, 6 October 2021 @16:00 hours |
| Contract Reference Number | C21-0482-1591 |
| Address for Bid Submission | 1 electronic copy to be sent to TenderResponse@jncc.gov.uk PLEASE DO NOT SEND BIDS DIRECTLY TO AMANDA GREGORY, EMMA WRIGHT OR DORA IANTOSCA VIA THEIR WORK EMAIL ADDRESSES AS THIS WILL INVALIDATE YOUR BID. Bids must be less than 10 MB in size. On receipt of your bid, you will receive an automated e-mail to confirm receipt by the JNCC Support Co. If you do not receive this automated email, please contact the individuals below, in the following order: Sue Wenlock (00 44 1733 866880) Chris Downes (00 44 1733 866877) |
| Contacts for Technical Information relating to this Project Specification | Amanda Gregory Joint Nature Conservation Committee Email: Amanda.Gregory@JNCC.gov.uk Tel: 01733 866811 OR Emma Wright Joint Nature Conservation Committee Email: Emma.Wright@JNCC.gov.uk Tel: 01733 866864 |
| Contact for Queries Regarding the Procurement Procedure | Dora Iantosca Finance Team Joint Nature Conservation Committee Email: Dora.Iantosca@jncc.gov.uk or contractqueries@jncc.gov.uk Telephone: 01733 866894 |
| Proposed Start Date | w/c 11 October 2021 |
| Proposed End Date | 14 March 2022 |

Title of Project

Contents

1.	Joint Nature Conservation Committee	3

2.	Project Aims	3

3.	Project Background	4

4.	Project Objectives	5

5.	Project Objectives: Detailed Tasks	5

6.	Potential Follow-On Work (delete if non-applicable)	7

7.	Outputs	8

8.	Product Specification	9

9.	Dissemination	9

10.	Timescale	10

11.	Health and Safety	10

12.	Project Management	10

13.	Instructions for Bid Submission	11

14.	Evaluation Criteria	12

15.	Payment	13

16.	Additional Requirements	13

## Joint Nature Conservation Committee

The Joint Nature Conservation Committee (JNCC) is the statutory adviser to the UK Government and devolved administrations on UK and international nature conservation

Our role is to provide scientific evidence, information, and advice to inform decisions to protect the natural environment. Our specific role is to work on nature conservation issues that affect the UK as a whole and internationally, by:

advising Government on the development and implementation of policies for, or affecting, nature conservation in the UK and internationally;

providing advice and disseminating knowledge on nature conservation issues affecting the UK and internationally;

establishing common standards throughout the UK for nature conservation, including monitoring, research, and the analysis of results; and

commissioning or supporting research which it deems relevant to these functions.

Background to JNCC can be found on JNCC’s website at: https://jncc.gov.uk/about-jncc/

## Project Aims

The UK’s Overseas Territories are highly dependent on the natural environment for their economic and social wellbeing.  They are also reliant on limited infrastructure.  In the Caribbean in particular, this infrastructure, and human life, are vulnerable to both natural and anthropogenic hazards.  The natural environment is itself susceptible to damage from human activities – resulting in loss of value to the economy and reducing its ability to protect assets and human well-being.

Building upon work to date, carried out under JNCC’s  Natural Capital in the Overseas Territories programme, this Conflict, Stability & Security Fund (CSSF) funded project aims to develop a GIS-based model to assess the risk to livelihood and infrastructure from storm surge/inland flood, assess the functional role of the Turks and Caicos Islands’ natural capital in protection of infrastructure from natural hazards such as, but not limited to, storm surge in the coastal zone or flash flooding in the terrestrial environment, create indicators to monitor environmental change in the context of disaster resilience and identify opportunities for nature-based solutions to mitigate the impacts of flooding and increase environmental and disaster resilience.

The project will support the Turks and Caicos Islands in understanding the role of the natural environment in providing coastal and inland flood protection and incorporate this knowledge into plans, policies, and procedures by enhancing their ability to prepare for / recover from these hazards.  The work will also contribute to the UK Government’s hurricane preparedness plans for the British Overseas Territories in the Caribbean.The project does not intend to cover the wide variety of TCI’s ecosystems and their associated services but focus on those associated with enhancing disaster resilience against storm surge and inland flooding.

Please note:  This project will support, and be expected to collaborate/work with, a second project that will run in parallel.  This second project will aim to value the role of TCI’s natural capital in providing coastal and inland flood protection services.

## Project Background

The Turks and Caicos Islands (TCI) is a UK Overseas Territory located in the tropical Atlantic Ocean around 900 km southeast of Florida.  The archipelago of over 40 low-lying, limestone islands covers 950 km2 and supports numerous endangered, endemic, or range-restricted species and rare habitats.

Population concentration in coastal areas and the location of the Turks and Caicos Islands in the Atlantic hurricane belt makes storm surge a significant hazard (Bray et al. 2019). Hurricane Irma for example led to peak surge of over 6 m (University of the West Indies 2017; Williams et al. 2018), damaging infrastructure and natural capital assets (Government of the Virgin Islands 2017). It is therefore important to understand how nature-based solutions may attenuate storm surge and improve resilience in TCI.

The 2016 Conflict, Stability & Security Fund (CSSF) funded programme of work, ‘Enhancing economic security through environmental resilience’ in the UK Overseas Territories (OTs) which aimed to improve long-term economic planning to support growth and development. Embedding the role of the natural environment in economic and spatial planning through existing or new policies or legislation was one element, with the objective to protect and enhance the value of the OTs vital natural environment.

The suite of projects undertaken mapped and valued the natural assets by integrating satellite data, Geographical Information Systems (GIS) and economic assessments of the priority environmental goods and services (derived from natural capital). Relevant to this contract is a GIS-based model that was developed to assess vulnerability to storm surge and flooding events and their impacts on infrastructure and human life in the British Virgin Islands. For more information see: https://jncc.gov.uk/our-work/natural-capital-in-the-caribbean-uk-overseas-territories/.

This suite of JNCC CSSF-funded projects had the following objectives:

- establish the Total Economic Value (TEV) of the terrestrial and marine natural environment to each participating Territory;

- identify the priority natural capital assets and measurable attributes (Natural Capital Metrics) to monitor changes in value through time;

- integrate natural capital valuations into national mapping (GIS) to define the spatial distribution of these natural assets (Value Mapping) and to promote the integration of such valuations into planning and policy making to improve long-term economic growth.

This current phase (2021/22) of CSSF project work builds on this earlier work, which is now being applied in additional, disaster-vulnerable, OTs in the Caribbean.

## Project Objectives

The objectives of the work to be done under this contract are to build upon the previous and ongoing natural capital work to:

The contractor will be expected to collaborate with the Government of Turks and Caicos Islands (TCIG) to ensure that any model(s) and tool(s) developed can be supported by TCIG technical infrastructure with the aim to be run and maintained by Government Officials.

- Build GIS-based model(s) for the Turks and Caicos Islands to identify communities and infrastructure at risk from storm surge and inland flooding;

- Assess the role and function of coral reefs, mangroves, sea grass beds and priority inland habitats in mitigating terrestrial and coastal hazards (e.g., those associated with disaster resilience and protection);

- Identify and map areas at risk from storm surge/inland flooding and opportunities for targeted restoration of coastal and terrestrial habitats to increase resilience to natural disasters;

- Develop a framework of environmental / natural capital indicators for use in national reporting and disaster preparedness:

  - Long-term Indicator Framework for use in environmental legislation;

  - Short-term disaster related indicators to monitor post-hurricane impacts on the natural and built environment; and

  - Support the integration of these indicators within TCI Government.

- Build capacity in TCI to undertake future analysis as new data sets and knowledge become available.

The work will be conducted in collaboration with the Turks and Caicos Islands Government and the JNCC, reporting to a TCI based Oversight Group, as well as the contractor team developing the Valuation of the natural capital resources relevant to coastal and inland flood protection parallel project. The contractor should be prepared to travel to the TCI if/as necessary, should travel restrictions be lifted, to review and collaborate with TCI officials and deliver training.

## Project Objectives: Detailed Tasks

The contractor will be expected to collaborate with the Government of Turks and Caicos Islands (TCIG) and contractors of the parallel TCI project to ensure that model(s) and tool(s) can incorporate outputs and findings as necessary and can be supported by TCIG technical infrastructure with the aim to be run and maintained by Government Officials.

There are a number of related Darwin Plus projects that the contractor would be expected to make themselves familiar with and liaise with project leads as appropriate, to avoid duplication of effort and maximise value for money and best use of all outputs for the Government of Turks and Caicos Islands and HMG.

- Set up a Project Steering Group (PSG) comprising, key personnel from TCI Government (e.g. Department of Environment and Coastal Resources (DECR), Department of Disaster Management and Emergencies), JNCC, parallel project teams and contractor.

  - First PSG meeting to be held within week of contract confirmation.

  - Meetings to be held (via remote systems) as agreed by the PSG.

- Building on existing investigations of suitable storm surge/inland flood models;

  - Investigate, review existing models and visualisation tools in use, and agree, in consultation with TCIG and JNCC, a suitable model(s) for TCI, that can be hosted (integrated into) national systems;

  - Develop, or enhance, storm surge/inland flood model(s) that captures the role of natural capital for the TCI to include any uncertainty analysis of the modelled outputs;

  - review and validate modelled outputs against historic data;

  - Develop a suitable visualisation tool, in consultation with JNCC and TCIG, that allows users to run the models and support presentation of modelled outputs.  The tool should be able to run on current and future TCIG infrastructure with minimal technical support;

  - Guidance material for the use of the model(s) and tool(s) should be provided to accompany training under task E and should identify links and align with natural capital valuation figures developed in the parallel valuation project;

  - Provide analysis of cost of ongoing implementation of model(s) / tool(s) developed for TCI (hardware, software updates, licences, expertise).

- Conduct a scenario assessment of the effect natural capital has on the vulnerability of different features to assess how nature-based solutions can mitigate some of the risks associated with such storms;

  - Use habitat maps to derive evidence;

  - Evaluate the potential effect of hazards on areas, such as areas with a high proportion of natural habitats, urban areas or other, as agreed with TCI Government;

  - Produce a short report of findings, with visualisations to JNCC and TCI Government; and

  - Identify, and map, areas where the natural environment could be best used to enhance resilience through nature-based solutions.

  - Provide scenario assessments, in a timely and iterative manner, to the parallel valuation project team to integrate and inform economic valuation outputs.

- Develop the relevant environmental indicators for TCI Government:

  - Build a useable framework of short-term indicators and protocol for their use, incorporating available data, to monitor post-hurricane impacts on the natural and built environment to meet the requirements of and support short term disaster response;

  - Identify gaps in current indicators and monitoring to support short-term disaster response;

  - Build a useable framework of long-term priority environmental indictors and protocol for their use to support TCI Government reporting.

  - Document for each of the indicators, the data sources, analytical methods, quality criteria, sources of uncertainty and scientific relevant publications

- Build capacity in TCI:

  - In the use of the tools to:

    - undertake future analysis as new data sets and knowledge become available.

    - raise queries, and question the data to support decision making (for example, in planning nature conservation and disaster resilience)

  - Technical training (remote or in person) in the development and use of the inland and coastal models in cooperation with parallel natural capital valuation project,

  - High-level training in the interpretation of the model and scenario outputs/results, and their limitations,

  - Support the integration of the models and tools into TCI Government decision-making in cooperation with parallel natural capital valuation project,

  - Provide at least 5 days technical support (system hosting and maintenance) to TCI government, post project, for technical troubleshooting and query raising.

All interim and final reports, maps and other outputs are to be shared with the TCI Government in a timely manner.

## Potential Follow-On Work

Bidders should be aware that there is the potential for the successful bidder to be requested by JNCC to undertake additional work on this contract into the financial year 2021/22 and/or 2022/2023.

Please note however that the potential for additional work to be undertaken is subject to a continuing need, availability of funds and satisfactory contractor performance. For the avoidance of doubt, no guarantee can be given that you will be asked to undertake the potential additional work outlined within this Annex A document. Bidders are not asked to provide detailed project plans for these follow-on aspects at this stage.

## Outputs

Any products or outputs submitted to JNCC [for publication] should adhere to JNCC’s house-style and should be produced in an accessible format (see product specification for more information).

- A functioning, GIS-based model for the Turks and Caicos Islands which applies the assessment procedure, including assessment of the value of the natural environment, in disaster mitigation and is integrated into the TCI GIS.

- An application to support visualising outputs from GIS-based model.

- Environmental indicator framework to support disaster resilience.

- A detailed technical report providing:

  - A non-technical summary of the storm surge/inland flood model and its application;

  - An assessment of the functional role of priority habitats in mitigating the impacts of storm surge/inland flooding, (e.g. coral reefs, seagrass beds and mangroves);

  - Scenarios assessment with appropriate visualisations (maps, etc);

  - Opportunity maps highlighting areas for enhancing TCI’s environmental and disaster resilience through nature-based solutions;

  - Assessment of the uncertainty of the model, supported by examples of where the models worked well and where they did not;

- A user guide to accompany the storm surge/inland flood application.

- A visual policy-based report for the TCI Government, for demonstration of the model and any on-going costs associated with hosting model(s).

- A separate, short recommendations report to JNCC highlighting data gaps, challenges, barriers, and potential next steps.

- Work with JNCC to prepare stakeholder engagement materials e.g., infographics, videos, poster/leaflets, short PowerPoint presentation (using JNCC template), highlighting aims, key messages, results, uncertainties, potential next steps;

- Training and capacity-development for relevant users, with guidance documents, in use of the tools and derived outputs delivered by the project.

## Product Specification

JNCC is committed to making its publicly available resources and documents accessible, in accordance with the Public Sector Bodies (Websites and Mobile Applications) (No. 2) Accessibility Regulations 2018.

Making material accessible means making sure it can be used by as many people as possible.  This includes those with:

- impaired vision

- motor difficulties

- cognitive impairments or learning disabilities

- deafness or impaired hearing

The outputs and material that JNCC publishes should be compliant with the Web Content Accessibility Guidelines version 2.1 AA standard.

To meet this standard, all reports and other documentation which are to be made publicly available must adhere to JNCC’s house-style and be produced using a JNCC CSSF template that will be provided at the project initiation meeting, unless otherwise stated.  All reports (draft and final) should be provided electronically via email both as a Microsoft Word document and an Adobe PDF.

Copies of documentation associated with case studies should be provided in electronic format with an associated reference catalogue.

For any other outputs or products which are to be made publicly available through JNCC, evidence regarding how the accessibility standard will be reached should be included.

The successful contractor must ensure this project is in compliance with the JNCC Evidence Quality Assurance Policy.  Bidders are asked to note the Evidence Quality Assurance Policy document and Guidance Notes that accompany the Invitation to Tender. See https://jncc.gov.uk/about-jncc/corporate-information/evidence-quality-assurance/

Copies of documentation associated with the case studies should be provided in electronic format, with an associated reference catalogue.

Data management (access, transfer, storage, processing, and retention) will be subject to a separate Data Sharing Agreement.

## Dissemination

The products/outputs produced under this contract will be a JNCC product and shall not be published or disseminated without the written permission of JNCC.  Outputs may at some point be published on the JNCC website and all material supplied as part of this contract shall remain copyright of JNCC.  The findings from this contract will also be made available to staff within JNCC, the UK country nature conservation bodies, Defra and the UK Overseas Territories.

All documentation delivered by JNCC to the contractor regarding specification for the new system should be treated as commercial-in-confidence, the contractor should seek JNCC permission before distributing the documentation to any third parties.

Any information delivered to the contractor should not be used for any purposes outside the scope of this contract and should be destroyed on completion of the contract.

## Timescale

Provisional dates for delivery of the contact outputs are set out below. Exact dates are to be agreed at the start-up meeting based on Contractor and JNCC staff availability.

| Milestones | Provisional dates |
| --- | --- |
| Start-up meeting (UK) | w/c 11 October 2021 |
| Attendance at oversight group meeting (TCI) | w/c 11 October 2021 |
| First interim report and flood models developed for testing | 06 December 2021 |
| Indicator framework for disaster resilience | 24 January 2022 |
| All outputs completed and data returned to TCIG | 21 March 2022 |
| Project Sign Off Including all data and tools delivered to TCI and JNCC | 25 March 2022 |

In agreeing exact dates, please note that the potential for work under this contract to be funded into 2022/23 is subject to availability of funds.

## Health and Safety

The successful bidder is expected to follow appropriate Health & Safety procedures including adhering to JNCC’s policy on safeguarding. For further information  https://jncc.gov.uk/about-jncc/corporate-information/safeguarding/ and to be able to undertake appropriate risk assessments, evidence of which should be supplied to JNCC. (NB under no circumstances should any work or service commence prior to the receipt of written approval of the risk assessment by the JNCC H&S Advisor).

Any incidents occurring within the contract period should be immediately reported to JNCC.

## Project Management

The successful Contractor shall nominate a project manager who shall be responsible for ensuring the project is completed satisfactorily and who shall be the main contact point for JNCC.

JNCC’s main contact points will be:

Amanda Gregory

Email:	Amanda.gregory@JNCC.gov.uk

Tel: 	+44 (0)1733 866811

And

Dr Emma Wright

Email:	Emma.Wright@jncc.gov.uk

Tel: 	+44 (0)1733 866864

## Instructions for Bid Submission

The bid submission should include the following:

A brief summary of the bidder’s experience in relation to the requirements of this contract;

A proposed approach for achieving the objectives of the contract and delivering the detailed tasks identified within each objective. This should be sufficiently detailed to allow assessment against the evaluation criteria (Section 14);

A detailed project plan (including Gantt chart) with proposed work programme and an estimate of time required to achieve each objective;

A draft Table of Contents for the final report;

Details of Quality Control procedures to be followed (note for author if research project/contract: see EQA Policy Appendix 1 (Bias, Conflicting Evidence and Uncertainty) and EQU Policy Appendix 3 (Quality Assurance of Expert Knowledge and Opinion):

Details of the bidder’s own internal Quality Management System;

Details of the Project Team including their roles and experience, an estimate of their time input into each task and CVs of all personnel who will be involved in the contract/project;

Availability of the Project Team for a virtual start-up meeting during the week commencing 11 October 2021.

Overall quote for the contract to include:

  - Day rates for all members of the Project Team;

  - Rates for attending start-up, interim and final meetings in Peterborough or Aberdeen (costs for travel and accommodation are attached and should be used. These rates are analogous to the civil service rates).

  - Costs and time allocation should be clearly allocated to specific tasks within this contract/project; and

  - VAT if applicable. The contractor is to specify whether VAT at the prevailing rate would be applicable to this project and if so, provide their VAT registration number.

The following documentation:

  - Copies of health and safety policy statements where available or a note regarding such items as lone working, emergency procedures and accident reporting;

  - Copies of current public and employer liability insurance certificates;

  - Copies of any appropriate risk assessments; and

  - Copies of any environmental policies should you have them.

In addition, note that the bid submission should provide sufficient information to allow assessment against the evaluation criteria outlined in Section 14.

## Evaluation Criteria

JNCC is not bound to accept the lowest priced or any bid. Having the technical expertise and experience to complete the work to a high standard and being able to complete it within the timescale are of the essence for this contract.

The bid evaluation may be undertaken by a panel consisting of JNCC staff and staff members from the Government of Turks and Caicos Islands.  Unless otherwise stated in your bid submission, bids will be forwarded to them for evaluation purposes only.

For information on how we handle personal data please see our Privacy Notice at https://jncc.gov.uk/about-jncc/corporate-information/privacy-statement/

Bids will be evaluated using the following criteria:

|  | EVALUATION CRITERIA | Maximum Score | Score |
| --- | --- | --- | --- |
| 1. Quality of Bid (50% of the total for the three assessment categories) |  |  |  |
|  | Clarity of proposal particularly work programme and deliverables | 10 |  |
|  | Understanding of, and relevance to, the requirements (in particular, the adequacy of the details of the proposed process for achieving the required outputs; clarity of the proposal in respect of mechanisms to access or acquire the necessary data to undertake the work; the adequacy of the proposed consultation process with the Turks and Caicos Islands Government. | 10 |  |
|  | Soundness and logicality of methods | 5 |  |
|  | Realism and measurability of outputs | 5 |  |
|  | Evidence provided of how accessibility standards will be met | 5 |  |
|  | Identification and proposed solutions to potential risks/issues | 5 |  |
|  | Serious weaknesses which threaten success | 5 |  |
|  | Probability of success | 5 |  |
|  | Sub Total | 50 |  |
| 2. Details of Contractor (20% of the total for the three assessment categories) |  |  |  |
|  | Expertise, experience, and balance of team | 9 |  |
|  | Risks if important team members drop out | 5 |  |
|  | Adequacy of subcontractors if any | 6 |  |
|  | Sub Total | 20 |  |
| 3. Cost (30% of the total for the three assessment categories) |  |  |  |
|  | Transparency and correctness of presentation what does presentation mean here in relation to cost? | 10 |  |
|  | Fairness/reasonableness for the level of work and expertise required | 6 |  |
|  | Appropriateness of ratio of senior to junior staff time | 6 |  |
|  | Clarity of each team member’s contribution and value added | 8 |  |
|  | Sub Total | 30 |  |
| Total Score |  | 100 |  |

## Payment

Payment will be made in two equal instalments on the basis of the following schedule:

- Submission of the First Interim Report and models expected to be developed in November 2021; and

- Submission of the Final Report, outputs, and data to JNCC and TCI Government on 21 March 2022.

Payment will be made on completion of the objectives, following the submission of an invoice(s); and based on satisfactory undertaking of the contractual elements to the agreed standard of the JNCC Project Officer.

## Additional Requirements

All bidders are requested to carefully read the Terms and Conditions applying to this contract. Payment will only be made upon delivery of key outputs.

It is assumed that all costs associated with the production of figures, reproduction of photographs and the final report are accounted for within the rates/fees given.

The bidder is expected to supply all necessary equipment, software, licences, etc. to carry out the obligations required under the contract.

Hurricane preparedness plans for the British Overseas Territories in the Caribbean, July 2019

Available on request from JNCC and other project leads

Current indicators to be provided by Government of TCI, and additional information from JNCC.

For example: OSPAR website (https://oap.ospar.org/en/ospar-assessments/intermediate-assessment-2017/key-messages-and-highlights/), IFRECOR (https://www.dropbox.com/s/cfp43o80lb8gog1/ETAT-DES-RECIFS-2020-resume-pour-decideurs-web.pdf?dl=0 -  summary in French, https://ifrecor.fr/2021/06/08/2020-letat-de-sante-des-recifs-coralliens-herbiers-marins-et-mangroves-des-outre-mer-francais-un-bilan-mitige/ )