Schedule 3 (Tasking Form)

FINAL

| Tasking Identification |  |  |  |  |
| --- | --- | --- | --- | --- |
| Unique Tasking Number | FTS/5/UAS/005 | Version No. & Date | 1 / 30/10/2017 |  |
| DSTL/FATS Business Case Number | Original FBC6565 Amendment FBC (FATS team supplied) | Supplier Reference Number | / |  |
| Project / Equipment for which task is in support | Watchkeeper | UOR |  |  |

| Task Title: |  | Technical Overwatch to the Watchkeeper Project |  |  |
| --- | --- | --- | --- | --- |
| Filter Name and Number: |  | 1. Air Engineering |  |  |
| Please refer to FATS Schedule 2 for Filter Descriptions – only ONE Filter should be selected. |  |  |  |  |
| Directorate & PT / Organisation Title | UAST | Supplier Name | QinetiQ Ltd |

| Project Manager | REDACTED – Personal Information | Post | REDACTED – Personal Information |
| --- | --- | --- | --- |
| Post | REDACTED – Personal Information | Address | Project Manager |
| Address | MOD Abbey Wood |  | Malvern Technology Centre |
|  | Yew 2c #1251 |  | Sty Andrews Road |
|  | Filton, Bristol |  | Malvern |
| Postcode | BS34 8JH | Postcode | WR14 3PS |
| Telephone No | REDACTED – Personal Information | Telephone No | 01684 895613 |
| E-mail | REDACTED – Personal Information | E-mail | REDACTED – Personal Information |
| UIN & RAC | P5152F | CPV Code |  |

| Date Draft Tasking Issued | 11/10/2017 |  | Deadline for Authority’s receipt of Tenderer’s response to the Draft Tasking | 23/10/2017 |
| --- | --- | --- | --- | --- |

1. Schedule of Requirements

Brief summary of requirement – expand/delete rows as appropriate (full details appear below in the Statement of Requirement)

| Item No | Description | Firm Price £ (Ex VAT) |
| --- | --- | --- |
| 1 | Project Management of SQEP SME Support to UAST WK Acceptance Process for duration of contract. | REDACTED – Financial Information |
| 2 | Trials SME support to project trials manager resident at trials facility in West Wales Airport (WWA) | REDACTED – Financial Information |
| 3 | Acceptance process support to project Acceptance Manager for duration of the contract. | REDACTED – Financial Information |
| 4 | Human Factors support | REDACTED – Financial Information |
| 5 | Mission systems & HCI Technical support and SME advice. | REDACTED – Financial Information |
| 6 | Engineering & interactive electronic technical publications (IETPs) support to support FOC1 (Dec 17) | REDACTED – Financial Information |
| 7 | Training Support | REDACTED – Financial Information |
| 8 | Travel & Subsistence (LOL) | REDACTED – Financial Information |

STATEMENT OF REQUIREMENT

| Unique Tasking Number: | Issue Number & Date: |  | Supplier Reference Number: |
| --- | --- | --- | --- |
| Task Title: Technical Overwatch to the Watchkeeper Project |  |  |  |
| Brief Description of Task: (see attached detailed Statement of Requirement) |  |  |  |
| Background/Justification: (see attached detailed Statement of Requirement) |  |  |  |
| Activities to be Undertaken: (see attached detailed Statement of Requirement) |  |  |  |
| Deliverables: |  |  |  |
| Key Project Indicators (KPIs) and Performance Management requirements: N/A |  |  |  |
| Government Furnished Assets (GFA) (List all GFA applicable to the task in accordance with DEFCON 611 (Edn 02/16)& 694 (Edn 03/16)): |  |  |  |
| Additional Quality Requirements & Standards: |  | Timescale : Commencement Date : 01/11/2017 Delivery Date: 31/10/2018 |  |
| Project Manager: REDACTED – Personal Information Signature: Date: |  |  |  |

2. Order Conditions All conditions of the framework shall apply as supplemented by the terms selected below. The two sets of conditions become a binding contract at the time of signature on the Schedule.

| Type of Contract |  |
| --- | --- |
| Competitive Competitive Award Criteria & Weightings | See attached Tender Bid Assessment |
| Reverse Auction used? |  |
| Single Source |  |

| General Conditions |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DEFCON 624 (Edn 11/13) – Use of Asbestos |  |  |  |  | DEFCON 603 (Edn 10/04) – Aircraft Integration and Clearance Procedure |  |  |  |  |
| DEFCON 176A (Edn 06/08) – MOD Requirements For Competition In Subcontracting (Non-Competitive Main Contract) |  |  |  |  | Additional Conditions A sheet is to be attached detailing any conditions that have been added |  |  |  |  |
| Choose one of the following: |  |  |  |  |  |  |  |  |  |
| DEFCON 514A (Edn 03/16) Failure of Performance under Research and Development Contracts |  |  |  |  | DEFCON 514 (Edn 08/15) – Material Breach |  |  |  |  |
| Special Indemnity Conditions |  |  |  |  |  |  |  |  |  |
| DEFCON 661 (Edn 10/06) – War Risk Indemnity |  |  |  |  |  |  |  |  |  |
| DEFCON 661A (Edn 05/02) – War Indemnity Risk ( Alternative Version) |  |  |  |  |  |  |  |  |  |
| DEFCON 684 (Edn 01/04) – Limitation upon Claim in Respect of Aviation Products |  |  |  |  |  |  |  |  |  |
| DEFCON 638 (Edn 11/14) – Flights Liability and Indemnity |  |  |  |  |  |  |  |  |  |
| Professional Indemnity Insurance (Please specify value and duration for which the Contractor must hold this Insurance) |  |  |  |  |  |  |  |  |  |
| Pricing Conditions Required |  |  |  |  |  |  |  |  |  |
| Firm Priced at Outset (default) |  |  |  |  |  |  |  |  |  |
| Exceptionally, if other than Firm Priced at Outset (include additional conditions in attachment & complete Appendix 4) For tasks placed single source and not through mini-competition, SSPR apply and the following DEFCONS should be included as appropriate. DEFCON 127 (Edn 12/14) – Price Fixing Condition for Contracts of a Lesser Value DEFCON 800 (Edn 12/14) – Qualifying Defence Contract DEFCON 801 (Edn 12/14) – Amendments to Qualifying Defence Contracts – Consolidated Versions. DEFCON 802 (Edn 12/14) – QDC – Open Book on sub-contracts that are not Qualifying Sub-Contracts. DEFCON 803 (Edn 12/14) – QDC: Disapplication of Protection against Excessive Profits and Losses (PEPL) DEFCON 804 (Edn 12/14) – QDC: Confidentiality of Single Source Contract Regulations Information. DEFCON 811 (Edn 12/14) – Single Source: Profit and Loss sharing on FIRM/FIXED Price Contracts. DEFCON 812 (Edn 04/15) – Single Source Open Book DEFCON 815 (Edn 04/15) – Contract Pricing Statement – Single Source Non-qualifying contracts |  |  |  |  |  |  |  |  |  |
| Payment Terms (Use of CP&F and Payment on Completion are the default) |  |  |  |  |  |  |  |  |  |  |  |  |
| Milestone/Stage Payments (see DEFCON 649 (Edn 07/99) below) |  |  |  |  |  |  |  |  |  |  |  |
| - DEFCON 649 (Edn 07/99) – Vesting (applicable to Tasks with deliverables where provision has been made for milestone/Stage payments in advance of completion) |  |  |  |  |  |  |  |  |  |  |  |
| - OGD Payment Arrangements For tasks placed by other Government departments, please provide full details of the payment procedure to be followed, as an attachment to this tasking form. |  |  |  |  |  |  |  |  |  |  |  |
| Milestone/Stage Payments (If applicable) (Expand table as appropriate) |  |  |  |  |  |  |  |  |  |  |  |
| Milestone/Stage No | Key Deliverable |  |  |  |  | Due Date | % | Value £k (ex VAT) |  |  |
| 1 | Watchkeeper Tech Overwatch M1 – Nov17 – AP18 FY8 |  |  |  |  | 31 Dec 2017 | 9.7% | REDACTED – Financial Information |  |  |
| 2 | Watchkeeper Tech Overwatch M2 – PEP,QP, RMP, IMP |  |  |  |  | 31 Dec 2017 | 13.2% | REDACTED – Financial Information |  |  |
| 3 | Watchkeeper Tech Overwatch M3– Dec17 – AP18 FY9 |  |  |  |  | 31 Jan 2018 | 7.6% | REDACTED – Financial Information |  |  |
| 4 | Watchkeeper Tech Overwatch M4 – Jan18 – AP18 FY10 |  |  |  |  | 28 Feb 2018 | 7.6% | REDACTED – Financial Information |  |  |
| 5 | Watchkeeper Tech Overwatch M5 – Q1 – T&S |  |  |  |  | 28 Feb 2018 | 0.7% | REDACTED – Financial Information |  |  |
| 6 | Watchkeeper Tech Overwatch M5 – Feb18 – AP18 FY11 |  |  |  |  | 31 Mar 2018 | 7.6% | REDACTED – Financial Information |  |  |
| 7 | Watchkeeper Tech Overwatch M6 – Mar18 – AP18 FY12 |  |  |  |  | 30 Apr 2018 | 7.6% | REDACTED – Financial Information |  |  |
| 8 | Watchkeeper Tech Overwatch M7– Apr18 – AP19 FY1 |  |  |  |  | 31 May 2018 | 7.6% | REDACTED – Financial Information |  |  |
| 9 | Watchkeeper Tech Overwatch M7 – Q2 – T&S |  |  |  |  | 31 May 2018 | 0.7% | REDACTED – Financial Information |  |  |
| 10 | Watchkeeper Tech Overwatch M8 – Apr18 – AP19 FY2 |  |  |  |  | 30 Jun 2018 | 6.9% | REDACTED – Financial Information |  |  |
| 11 | Watchkeeper Tech Overwatch M9 – Apr18 – AP19 FY3 |  |  |  |  | 31 Jul 2018 | 6.9% | REDACTED – Financial Information |  |  |
| 12 | Watchkeeper Tech Overwatch M10 – Apr18 – AP19 FY4 |  |  |  |  | 31 Aug 2018 | 6.9% | REDACTED – Financial Information |  |  |
| 13 | Watchkeeper Tech Overwatch M11 – Apr18 – AP19 FY5 |  |  |  |  | 30 Sep 2018 | 6.9% | REDACTED – Financial Information |  |  |
| 14 | Watchkeeper Tech Overwatch M12 – Q3– T&S |  |  |  |  | 31 Oct 2018 | 1.7% | REDACTED – Financial Information |  |  |
| FINAL (Payment should be subject to a reasonable retention based on % of total cost) | Satisfactory delivery of all work under the Contract Watchkeeper Tech Overwatch M12 – Apr18 – AP19 FY6 |  |  |  |  | 31 Oct 2018 | 8.3% | REDACTED – Financial Information |  |  |

| Intellectual Property Rights Completion of this section is mandatory. Select the appropriate condition(s) by ticking the boxes below after consulting FTS/5 Customer Guidance or with DIPR, if appropriate. In the event that no boxes are ticked in this section (Intellectual Property Rights), all intellectual property generated under the Task shall be subject to the terms of DEFCON 703. |  |  |  |  |
| --- | --- | --- | --- | --- |
| DEFCON | Tick As Applicable |  | Tasking Line Item ( tick as appropriate) |  |
| If DEFCON 703 does not apply then select either: |  |  |  |  |
| DEFCON 705 (Edn 11/02) |  | All | The following Item Nos. only (insert below) |  |
| OR: |  |  |  |  |
| DEFCON 14 (Edn 11/05), 15 (insert edition that applies) 21 (insert edition that applies), 126 (Edn 11/06) & DEFFORM 315 |  | All |  | The following Item Nos. only (insert below) |
| DEFCON 14 (Edn 11/05), 16 (Edn 10/04), 21 (insert edition that applies) & DEFFORM 315 |  | All |  | The following Item Nos. only (insert below) |
| DEFCON 14 (Edn 11/05), 90 (Edn 11/06) & 126 (Edn 11/06) |  | All |  | The following Item Nos. only (insert below) |
| DEFCON 14 (Edn 11/05), 91 (Edn 11/06) & 126 (Edn 11/06) |  | All |  | The following Item Nos. only (insert below) |
| Other, as specified in a special IPR condition to be applied to the Tasking |  | All |  | The following Item Nos. only (insert below) |
| No intellectual property conditions apply (refer to DIPR before ticking this box). |  |  |  |  |

| Issue of Government Stores |  |
| --- | --- |
| DEFCON 23 (Edn 08/09)* – Special Jigs, Tooling and Test Equipment |  |

| Controlled Information |  |
| --- | --- |
| Issue of Controlled Information (if ticked then list Controlled Information and attach list to Tasking Form) |  |

| Payment of Customs Duty – select one box only |  |  |  |
| --- | --- | --- | --- |
| DEFCON 619A (Edn 09/97) – Customs Duty Drawback |  | Issue of Certificate in accordance with EU (Council) Regulation 150/2003 |  |

| Progress Reports |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| If ticked, progress reports must utilise the current version of DRRS Format Standards for Scientific and Technical Reports Prepared for the United Kingdom Ministry of Defence. |  |  | DEFCON 642 (Edn 06/14) – Progress Meetings |  | Frequency required |  |
| Brief Description |  |  |  |  |  |  |

| Transport – select one box only |  |  |  |
| --- | --- | --- | --- |
| DEFCON 621A (Edn 06/97) – Transport (if the Authority is responsible for transport) |  | DEFCON 621B (Edn 10/04) – Transport (if the Contractor is responsible for transport) |  |

| Quality Assurance Conditions According to the product or scope of the work to be carried out, the Contractor shall meet the requirements of: |  |  |  |
| --- | --- | --- | --- |
| AQAP 2110 – NATO Quality Assurance Requirements for Design, Development and Production |  |  |  |
| Deliverable Quality Plan requirements |  |  |  |
| DEFCON 602A (Edn 12/06) – Quality Assurance with Quality Plan |  | DEFCON 602B (Edn 12/06) – Quality Assurance without Quality Plan |  |
| AQAP 2105 – NATO Requirements for Delivering Quality Plans |  |  |  |
| Software Quality Assurance requirements |  |  |  |
| AQAP 2210 – NATO Supplementary Software Quality Assurance Requirements to AQAP 2110 |  |  |  |
| Air Environment Quality Assurance requirements |  |  |  |
| Def. Stan. 05-100 – Ministry of Defence Requirements for Certification of Aircraft for Authorised Flight and Ground Running (Mandatory where flying and/or ground running of issued aircraft is a requirement of the Task) |  |  |  |
| Relevant MAA Regulatory Publications (See attachment for details) |  |  |  |
| Additional Quality Requirements (See attachment for details) |  |  |  |
| Warranty |  |  |  |
| Express Warranty (See attachment for details) |  | Warranty – remedies implied by general Law |  |

| Security |  |
| --- | --- |
| DEFCON 659a (11/14) and DEFCON 660 (12/15) –Official Sensitive Security Requirements. |  |

3. Price

| TOTAL CONTRACT PRICE | TYPE OF PRICING |
| --- | --- |
| £720,656.00 | FIRM |

4. Authority Tasking Commercial Officer Authorisation

| Name | REDACTED –Personal Information |  |  |
| --- | --- | --- | --- |
| Position | DES UAS-Cmrcl-AsstHd |  |  |
| Signature |  |  |  |
| Date |  | Telephone Number |  |

5. Acknowledgement by supplier

| Name |  |  |  |
| --- | --- | --- | --- |
| Position |  |  |  |
| Signature |  |  |  |
| Date |  | Telephone Number |  |

6. Record of Authorised Changes

| Change Issue Number | Date of Issue | Comments / Reason for change |
| --- | --- | --- |

7. Final Administration

### On receipt of the tasking acknowledgement from the Contractor, the Authority’s Commercial Manager (who placed the task) must send a copy of the acknowledged final tasking form together with a completed DEFFORM 57 AND DEFFORM 111 (Edn 08/14) to:

### DGFM-FMSSC

### Walker House

### Exchange Flags

### Liverpool

### L2 3YL

For OGDs Only

A copy of the acknowledged final tasking form must be sent by the Authority’s Commercial Manager (who placed the task) and by the Contractor electronically to the FATS team at the following address:

- defcomrclcc-fatscases@mod.uk

Def Comrcl CC-TechSpt1c

Poplar 1 #2119

MOD Abbey Wood South

Bristol

BS34 8JH

Appendix 1 to Schedule 3

| DEFFORM 111 (Edn 02/16) Appendix - Addresses and Other Information |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | 1. Commercial Officer Name: REDACTED – Personal Information Address: MOD Abbey Wood, Yew 2c #1251, Filton, Bristol BS34 8JH Email: REDACTED – Personal Information |  | 8. Public Accounting Authority 1. Returns under DEFCON 694 (or SC equivalent) should be sent to DBS Finance ADMT – Assets In Industry 1, Level 4 Piccadilly Gate, Store Street, Manchester, M1 2WD 44 (0) 161 233 5397 2. For all other enquiries contact DES Fin FA-AMET Policy, Level 4 Piccadilly Gate, Store Street, Manchester, M1 2WD 44 (0) 161 233 5394 |  |
|  | 2. Project Manager, Equipment Support Manager or PT Leader (from whom technical information is available) Name: REDACTED – Personal Information AddressMOD Abbey Wood, Yew 2c #1251, Filton, Bristol BS34 8JH Email: REDACTED – Personal Information |  | 9. Consignment Instructions The items are to be consigned as follows: |  |
|  | 3. Packaging Design Authority Organisation & point of contact: (Where no address is shown please contact the Project Team in Box 2) |  | 10. Transport. The appropriate Ministry of Defence Transport Offices are: A. DSCOM, DE&S, DSCOM, MoD Abbey Wood, Cedar 3c, Mail Point 3351, BRISTOL BS34 8JH Air Freight Centre IMPORTS 030 679 81113 / 81114 Fax 0117 913 8943 EXPORTS 030 679 81113 / 81114 Fax 0117 913 8943 Surface Freight Centre IMPORTS 030 679 81129 / 81133 / 81138 Fax 0117 913 8946 EXPORTS 030 679 81129 / 81133 / 81138 Fax 0117 913 8946 |  |
|  | 4. (a) Supply / Support Management Branch or Order Manager: Branch/Name: (b) U.I.N. |  | B. JSCS JSCS Helpdesk No. 01869 256052 (select option 2, then option 3) JSCS Fax No. 01869 256837 www.freightcollection.com |  |
|  | 5. Drawings/Specifications are available from |  | 11. The Invoice Paying Authority (see Note 1) Ministry of Defence 0151-242-2000 DBS Finance Walker House, Exchange Flags Fax: 0151-242-2809 Liverpool, L2 3YL Website is: https://www.gov.uk/government/organisations/ministry-of-defence/about/procurement#invoice-processing |  |
|  | 6. For contracts containing DEFCON 5, mauve Copies of MOD Form 640 are to be sent to (where no address is shown the mauve copy should be destroyed) |  | 12. Forms and Documentation are available through *: Ministry of Defence, Forms and Pubs Commodity Management PO Box 2, Building C16, C Site Lower Arncott Bicester, OX25 1LP (Tel. 01869 256197 Fax: 01869 256824) Applications via fax or email: DESLCSLS-OpsFormsandPubs@mod.uk |  |
|  | - Quality Assurance Representative: Commercial staff are reminded that all Quality Assurance requirements should be listed under the General Contract Conditions. AQAPS and DEF STANs are available from UK Defence Standardization, for access to the documents and details of the helpdesk visit http://dstan.uwh.diif.r.mil.uk/ [intranet] or https://www.dstan.mod.uk/ [extranet, registration needed]. |  | NOTES 1. Forms. Hard copies, including MOD Form 640 are available from address in Box 12., All other invoicing forms e.g. AG Forms 169 and 173, are available from the website address shown at Box 11. 2.* Many DEFCONs and DEFFORMs can be obtained from the MOD Internet Site: https://www.aof.mod.uk/aofcontent/tactical/toolkit/index.htm |  |

# Appendix 2 to Schedule 3 (confidentiality Agreement)

# The provisions of this Clause are supplemental to DEFCON 531

1.	 Both DEFCON 531 and the provisions of this Clause apply to:

- This Tasking;

- Any Information disclosed by either party prior to the issue of a draft Tasking and in contemplation of Work being placed by the Authority under a Tasking; and

(C)  Any Tasking placed under this Agreement, provided that Information provided to a party for the purpose of Tendering for a Tasking shall only be used for that Tendering purpose, and Information provided to a party for performing a Tasking placed on it under this Agreement shall only be used for the performance of that Tasking.

2.	 Subject to its requirements of continued access to Information necessary to exercise its rights of disclosure and use hereunder including under any Tasking, and to the obligations set out herein in respect of any Controlled Information, the recipient of any Information shall:

(A)  Upon the expiry or termination of the Agreement; or

(B) Upon the expiry or termination of any Tasking (for the purposes of which Information is disclosed); or

(C)  If the Authority decides not to proceed with the issue of a Tasking (for the purposes of which Information is disclosed),

in accordance with any reasonable directions given and/or a reasonable request made by the other party promptly:

(1)   Return to the other party the Information and all copies thereof; or

(2)   Take such other measures in respect of the Information and all copies thereof as may be required elsewhere in the Tasking.

3.	 The provisions of DEFCON 531 and of this Clause shall survive the expiry or termination of the Agreement or any Tasking in accordance with 2(A) or 2(B) or the decision not to proceed in accordance with 2(C).

# Appendix 3 to Schedule 3 (Price Summary)

| Supplier price summary: To be completed by the supplier in support of a quotation provided in response to an ITT for the requirement captured on the above Draft Tasking Form. Rates used shall be in accordance with the provisions of Clauses 13 – 14 of Schedule 1. |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. To: |  |  |  | 2. From: |  |  |  |  |  |
| Date of submission: |  |  |  |  |  |  |  |  |  |  |
| In response to your request for a quotation reference FTS/5 / |  |  |  |  |  |  |  | Dated |  |  |
| *The work can be undertaken and our detailed response is attached. *We are unable to provide the resources/deliverables identified on this occasion. (* Check box as appropriate) |  |  |  |  |  |  |  |  |  |  |
| Signed: |  |  |  |  |  | Name: (Block Capitals) |  |  |  |  |
| Date: |  |  |  |  |  |  |  |  |  |  |
| 2. |  | Task title): |  |  |  |  |  |  |  |  |
| 3. |  | Unique Reference Number: |  |  |  |  |  |  |  |  |
| 4. |  | Start Date: |  |  |  |  | Completion Date: |  |  |  |

| 5a. Quotation |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Filter No |  | Grade |  | Daily rate quoted at ITT |  |  | Daily rate quoted for this task |  | Reduction on original ITT rate |  | No of Hours |  | Total |
| 5b. Travel | Rail |  |  |  |  | Unit cost |  | Number of Journeys / Miles |  |  |  | Total |  |
|  | Motor Mileage |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Air |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Sea |  |  |  |  |  |  |  |  |  |  |  |  |
| 5c. Subsistence | Estimated expenditure on: Accommodation |  |  |  |  | Unit cost |  | Number of Night/Days |  |  |  | Total |  |
|  | Meals |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Misc (please state below) |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | The above T&S costs relate to the period to |  |  |  |  |  |  |  |
| 5d.Other Costs | Sub-contractor Price Sub-Contractor Details |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Materials |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Other (Please provide details below) |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Description |  |  |  |  | Cost |  |  |  |  |  |  |  |
|  | Total Price |  |  |  |  | (excl. VAT) |  |  |  |  |  |  |  |

# Appendix 4 to Schedule 3 (Montreal Protocol Substances)

http://ozone.unep.org/en/treaties-and-decisions/montreal-protocol-substances-deplete-ozone-layer