Gladiator Capability Concept Demonstrator (CCD) 2 Statement of Requirement

| Ref | Requirement |  |  |  |
| --- | --- | --- | --- | --- |
| A | General Requirements |  |  |  |
| A.1 | Scope of Requirement |  |  |  |
| A.1.a | This contract will deliver a 12-month Capability Concept Demonstrator (CCD) to assess the potential to provide cost-effective mission training capabilities for UK Protector and Shadow Force Elements (FE) through integration of commercially-available, capability-specific users interfaces with a suitable own-ship emulation and the Gladiator synthetic environment (SE). |  |  |  |
| A.2 | Definitions |  |  |  |
| A.2.a | In addition to the definitions detailed in the Terms and Conditions of the Contract, the following definitions shall also apply. Where the definitions below contrast to those detailed in the Terms and Conditions of the Contract, the definitions within the Terms and Conditions of the Contract shall take precedence. |  |  |  |
|  | Definition | Interpretation |  |  |
|  | Contractor’s Personal Use | Any use of MOD furnished property, facilities or equipment intended for the primary benefit of the Contractor or the Contractor’s Personnel which is contrary to the MOD’s interests is considered personal use. |  |  |
|  | Contractor’s Personnel | Any employees, including sub-contractors or other agents working on behalf of the Contractor, shall be deemed the Contractor’s Personnel. |  |  |
|  | Designated Officer | The Designated Officer is the MOD representative responsible for the Requirement and is as defined at Box 2 of DEFFORM 111 of this Contract. |  |  |
| A.3 | Abbreviations and Acronyms |  |  |  |
| A.3.a | In addition to the abbreviations and acronyms detailed in the Terms and Conditions of the Contract the following abbreviations and acronyms will be used. |  |  |  |
|  | Abbreviation or Acronym | Interpretation |  |  |
|  | AOC | Air Officer Commanding |  |  |
|  | AQAP | Allied Quality Assurance Publication |  |  |
|  | AtT | Authority to Test |  |  |
|  | BDUK | Boeing Defence (UK) |  |  |
|  | CCD | Capability Concept Demonstrator |  |  |
|  | CFBL Net | Combined Federated Battle-lab Network |  |  |
|  | COTS | Commercial off-the-Shelf |  |  |
|  | DEL | Development and Engineering Lab |  |  |
|  | DLOD | Delivery Line of Development |  |  |
|  | DO | Designated Officer |  |  |
|  | EuAWC | Europe and Africa Warfare Center |  |  |
|  | EBS | Effects-based Simulator |  |  |
|  | FAT | Factory Acceptance Test |  |  |
|  | FE | Force Element |  |  |
|  | FoV | Field of View |  |  |
|  | GFA | Government Furnished Assets |  |  |
|  | GFE | Government Furnished Equipment |  |  |
|  | GFF | Government Furnished Facilities |  |  |
|  | GFI | Government Furnished Information |  |  |
|  | GFR | Government Furnished Resources |  |  |
|  | HLA | High-level Architecture |  |  |
|  | IOS | Instructor Operating Station |  |  |
|  | JMNIAN | Joint Multinational Interoperability Assurance Network |  |  |
|  | JSE | Joint Simulation Environment |  |  |
|  | KPI | Key Performance Indicator |  |  |
|  | LoL | Limit of Liability |  |  |
|  | MOB | Main Operating Base |  |  |
|  | MOD | Ministry of Defence |  |  |
|  | MODNet | MOD Network |  |  |
|  | MR | Mixed Reality |  |  |
|  | MTS | Mission Training System |  |  |
|  | MTT | Mission Training Trial |  |  |
|  | NRE | Non-recurring Engineering [effort] |  |  |
|  | OC | Officer Commanding |  |  |
|  | OTW | Out-the-Window |  |  |
|  | QA | Quality Assurance |  |  |
|  | RAF | Royal Air Force |  |  |
|  | SAT | Site Acceptance Test |  |  |
|  | SC | Security Check |  |  |
|  | SCP | Site Connectivity Package |  |  |
|  | SE | Synthetic Environment |  |  |
|  | SoR | Statement of Requirement |  |  |
|  | STD | Synthetic Training Device |  |  |
|  | S/W | Software |  |  |
| A.4 | References |  |  |  |
| A.4.a | In addition to the references detailed in the Terms and Conditions of the Contract the following references shall also apply, as well as any subsequent revisions and amendments to the references. This list does not absolve the Contractor from conforming to any other relevant publications. |  |  |  |
|  | Reference |  | Version | Source |
|  | Data Protection Act 2018 |  | 2018 c. 12 | http://www.legislation.gov.uk/ukpga/2018/12/contents/enacted |
|  | DefStan 00-250 Part 3 Section 11 (Human Factors for designers of systems - Training) |  | 1 dated 23/05/2008 | https://www.gov.uk/uk-defence-standardization |
|  | DefStan 05-130 Part 3 (Aircraft Maintenance Training Organisations) |  | 1 dated 01/04/2009 | https://www.gov.uk/uk-defence-standardization |
|  | DEFCON 602A 12/17 (Quality Assurance (QA) with Deliverable Quality Plan) |  | 13/01/2013 |  |
|  | Allied Quality Assurance Publication (AQAP) 2105 Edition C (NATO Requirements for Quality Plans) |  | 1dated 15 Jan 2019 | NATO STANDARD AQAP-2105 NATO REQUIREMENTS FOR QUALITY PLANS - PDF Free Download (docplayer.net) |
|  | AQAP 2110 Ed D V1(NATO QA Requirements for Design, Development and Production) |  | 1 dated 24/06/2013 | aqap-2110-2016-eng-data.pdf (bundeswehr.de) |
|  | AQAP 2210 Edition A (NATO Supplementary Software QA requirements to AQAP 2110 or AQAP 2310.) |  | 2 dated 01/09/2015 | aqap-2210-2015-eng-data.pdf (bundeswehr.de) |
|  | Government Security Classifications |  | 1.0 | https://www.gov.uk/government/publications/government-security-classifications |
| A.5 | Processes and Related Taskings |  |  |  |
| A.5.a | The CCD will inform imminent decisions to purchase additional synthetic training capability and capacity for Protector and Shadow FE. |  |  |  |
| A.6 | Site |  |  |  |
| A.6.a | The Site for the final delivery of all equipment is RAF Waddington. RAF Waddington is sited 5 miles to the south of Lincoln in Lincolnshire. The final report is to be delivered to the Designated Officer (DO) in Air Capability (Synthetics) at Headquarters Air Command, RAF High Wycombe. RAF High Wycombe is located 4 miles south of Princes Risborough in Buckinghamshire. |  |  |  |
| A.7 | Security |  |  |  |
| A.7.a | The Contractor is to ensure that all relevant personnel associated with the CCD have appropriate security clearances. Individuals without Security Clearance (SC) will not be allowed access to MOD Gladiator facilities. Contractor’s Personnel are required to conform to all station and facility Security Orders, as detailed by the Gladiator Security Manager. Personnel (sub-contractors) not required to access classified data, systems and facilities do not require SC. Such personnel and their activities must be carefully controlled by the contractor. |  |  |  |
| A.7.b | All information related to or generated by this Contract is to be treated in the appropriate manner in accordance with Government Security Classifications. The classification of the material to be handled shall not exceed SECRET in nature. |  |  |  |
| A.7.c | All personal data processed under this Contract is to be treated in accordance with the Data Protection Act 2018. |  |  |  |
| A.8 | Site Access |  |  |  |
| A.8.a | Specified Contractor’s Personnel will need access to the Development and Engineering Lab (DEL) within the Gladiator Facility at RAF Waddington, and to Protector and Shadow facilities at RAF Waddington. All personnel will need appropriate security clearances for access to required locations at RAF Waddington. |  |  |  |
| A.9 | Safety and Environmental Provisions |  |  |  |
| A.9.a | When on the Site, the Contractor is to comply with all MOD Safety, Health and Environmental Protection regulations and policy. |  |  |  |
| A.10 |
| A.10.a | All services to the Site shall be delivered between the hours of 07:30 - 18:00 on weekdays with exception of recognised UK Bank Holidays and Public Holidays. |  |  |  |
| A.11 | Quality Assurance |  |  |  |
| A.11.a | Successful suppliers are required to hold Quality Management System certification to BS EN ISO 9001:2018 or suitable alternative, with the appropriate scope to deliver the contract requirements, issued by a Nationally Accredited Certification Body. The supplier will be required to provide a copy of the certificate(s) as directed by the contracting officer prior to contract award. The contractual condition for quality will be Allied Quality Assurance Publication (AQAP) 2110 Ed D V1. |  |  |  |
| A.11.b | A deliverable Quality Plan is required iaw DEFCON 602A 12/17 and AQAP 2105 Edition C Version 1. Unless otherwise agreed, the Quality Plan shall be delivered to the QA Representative no later than 3 months after contract award. |  |  |  |
| A.11.c | Developmental software shall be produced iaw AQAP 2210 Edition A Version 2. |  |  |  |
|  | The Standard Quality Assurance Requirements Checklist can be found at: http://aof.uwh.diif.r.mil.uk/aofcontent/tactical/quality/downloads/20180307-SQACR_Checklist_v10.doc |  |  |  |
|  | The Defence Quality Assurance Field Force (DQA-FF) has a team of Licensed Government QA Practitioners, their details can be found here: http://defenceintranet.diif.r.mil.uk/Organisations/Orgs/DES/Organisations/Orgs/FuncDir/Technical/Pages/QSEP-QA-FF.aspx |  |  |  |
| A.12 | Contract Monitoring |  |  |  |
| A.12.a | For the purposes of contract monitoring, representatives of the Contractor will routinely report to the DO on the performance of the Contract. The reporting schedule and format is to be agreed between the contractor and the DO. |  |  |  |
| A.12.b | The Contractor is responsible for the performance of the Contract by any sub-contractors or other agents working on behalf of the Contractor. The Contractor is to deal with any issues relating to any sub-contractors or other agents working on behalf of the Contractor, this however does not exclude sub-contractors or other agents working on behalf of the Contractor from attending any Contract Monitoring meeting or contributing to any report where it is appropriate for such sub-contractors or other agents to do so. |  |  |  |
| A.12.c | If any sub-contractors or other agents working on behalf of the Contractor are found unsuitable, for whatever reason, the Contractor is to engage with the relevant sub-contractors or other agents to broker a resolution. |  |  |  |
| A.12.d | Key Performance Indicators (KPI) are detailed at Annex B. Failure to demonstrate achievement of KPI will result in implementation of an agreed remediation plan; ongoing failure to demonstrate satisfactory progress may result in contract termination. |  |  |  |
| A.13 | Government Furnished Assets |  |  |  |
| A.13.a | The Contractor will be provided with the Government Furnished Assets (GFA) detailed at Annex A to this SoR. |  |  |  |
| A.13.b | The Contractor is to report to the DO any failures of GFA at the first instance for repair or replacement, as appropriate. |  |  |  |

| B | Deliverable Requirements |
| --- | --- |

| Ref | Requirement | Additional Information | Quantity | Standard of Performance |
| --- | --- | --- | --- | --- |
| B.1 | To build prototype Protector and Shadow mission training systems (MTS) and assess their utility for delivery of Gladiator compliant Protector and Shadow distributed synthetic mission training at Team and Collective levels. | The prototype MTS will be assessed for their utility in providing Protector and Shadow stand-alone mission training using a local version of the Gladiator SE. The prototype MTS will be assessed for their utility in enabling Protector and Shadow participation in distributed team & collective mission training via connection into Gladiator through a standard MOB SCP. The CCD training demonstration/trial shall be conducted at Secret (it is expected that all early technical integration work will be classified Official). An assessment report (B.4) shall be produced based on the prototype MTS performance during the User Acceptance Tests (UAT). The contractor shall provide a proposal that covers B.1 to B.4 of the requirement. The prototype MTS will support whole crew mission training for each platform. It may be necessary to develop the core SE to meet some specific requirements for Protector or Shadow mission training – the CCD should seek to address these where/when identified within the LoL for the CCD. Where it is not possible to address these shortfalls as part of the CCD, they should be recorded and reported in B.4. |  | Protector and Shadow own-ship fidelity and functionality will be limited to the capabilities of the own-ship platform data provided to the Contractor as GFA. The Gladiator SE shall include VR Forces and VR Vantage (including DI Guy, SensorFX and RadarFX plugins). Recommended hardware and software specifications for the Gladiator SE can be confirmed by ST Engineering. All hardware and software purchased under this CCD project shall become the property of the MOD once delivered. Accreditation (Authority to Test) of the prototype MTS to Secret will be the responsibility of the Contractor. The contractor will also support BDUK with the CoCo required to connect the devices to the MOB SCP once accredited. The prototypes shall be completed and testing shall be complete within 11 months of contract award. |
| B.2 | To build, deliver and operate a single prototype Protector fixed base synthetic mission training device. | The prototype Protector MTS shall maximise mission system physical and functional fidelity using available COTS products, but shall as a minimum include emulated representations of platform mission systems and representative air system flight controls required to support mission training. The prototype MTS shall include stations for all 3 mission crew members. The prototype MTS shall operate using standard UK domestic power supplies and be capable of networking with the Gladiator MOB SCP. The prototype MTS shall include a single Instructor Operator Station (IOS). | 1 mission training system 1 IOS | The prototype MTS shall maximise the use of available COTS hardware and software. The prototype MTS shall be DMaSC and Gladiator-compliant. The prototype MTS shall be accreditable to Secret (min AtT for CCD). |
| B.3 | To build, deliver and operate a single prototype Shadow fixed base synthetic mission training device. | The prototype Shadow MTS shall maximise mission system physical and functional fidelity using available COTS products, but shall as a minimum include emulated representations of platform mission systems required to support training. The prototype MTS shall provide stations for all mission crew members. The rear mission crew shall be the main focus however, there is also a requirement for the front seat crew (pilots) to have a suitable targeted fidelity crew station to support whole crew training; this should not include flight training in order to negate any requirement to satisfy MAA RA2375. The prototype MTS shall operate using standard UK domestic power supplies and be capable of networking with the Gladiator MOB SCP. The prototype MTS shall include a single IOS. | 1 mission training system 1 IOS | The prototype MTS shall maximise the use of available COTS hardware and software. The prototype MTS shall be DMaSC and Gladiator-compliant. The prototype MTS shall be accreditable to Secret (min AtT for CCD). |
| B.4 | Reporting | The report shall cover the Protector and Shadow training requirements that the CCD seeks to address, the scenario(s) used to support the training events, the assessment methodology and criteria used to assess whether and how the training requirement has been met, and the results of this assessment. The training events/scenario shall cover stand-alone and connected team training, and participation in Gladiator-based collective training. | 1 | While some CCD training events may be executed using suitable WF operators acting as Protector and Shadow operators, any final assessment must be supported by qualified and current Protector and Shadow operators. Training requirements, scenarios and assessment criteria shall be agreed with the respective FE in advance of the assessment. The report shall be complete within 12 months of contract award. |

Annex A

Government Furnished Assets (GFA)

|  | Government Furnished Equipment (GFE) | Government Furnished Information (GFI) | Government Furnished Resources (GFR) | Government Furnished Facilities (GFF) |
| --- | --- | --- | --- | --- |
| Description | MODNET Laptops Gladiator DEL MOB SCP | Relevant Protector technical and operator documentation. Relevant Shadow technical and operator documentation. | BDUK DEL. White Force Staff. Protector SME including access to industry SME such as GA ASI personnel. Current Protector Operators. Shadow SME. Current Shadow Operators. MOD Gladiator Accreditor. | Gladiator DEL. |
| Quantity | MODNet Laptops: 3 MOB SCP: One. | One set. | BDUK DEL staff support, assessed as 1-2 personnel from the DEL for up to 50% of the working week from Aug 23 to Mar 24. WF staff support, consisting of 2-4 personnel for up to 50% of the working week Aug 23 to Mar 24. Protector and Shadow SME support, assessed as occasional meetings and email exchange Apr 23 to Mar 24. This includes potential Contractor/Sub-contractor fact finding visits to GA-ASI’s Protector SME/Site in Q1/2 2023 Protector and Shadow operator support, assessed as 2 crews (objective) or 1 crews (threshold) for up to 2 one-week periods during Q1 2023. MOD Gladiator Accreditor support as required to attain AtT. Gladiator Independent Tech Support Service, assessed as up to one day per week throughout the CCD. | Aug 23 to Mar 24. |
| Terms of Loan | As agreed. | As agreed. | As detailed in the contract. | DEFCON 76. |
| Task | Laptops: One each for the contractor Project, Technical and Operational/Training Leads. MOB SCP: Support the integration of the CCD equipment into the Gladiator system; Support CCD assessment activity. | Platform system technical and operator documentation is required to support the development of the emulated air and mission systems for the own-ship element of the prototype STD. | BDUK: Support the integration of the CCD equipment into the Gladiator system; Support the CCD assessment activity. Gladiator Independent Tech Support Team: Support with advice and technical assurance. WF: Support scenario generation and training utilisation assessment activities. Protector and Shadow SME (including industry SME): Support development of own-ship systems’ emulations, scenario building and assessment planning. Protector and Shadow Operators: Conduct CCD final training utilisation assessment. Gladiator Accreditor: support as required to attain AtT. | Space to house CCD equipment for the Gladiator Integration and Assessment phases. |
| Date of Supply and Return | Laptops: Apr 23 to Mar 24. MOB SCP: As required and agreed from Apr 23 to Mar 24. | Apr 23 to Mar 24. | Gladiator DEL: As agreed from Sep 23 to Mar 24. WF: As agreed from Apr 23 to Mar 24. Protector and Shadow SME: Apr 23 to Mar 24. Protector and Shadow Operators: As agreed Q1 2024. Accreditor: Remote support during period Apr 23 to Mar 24. | Occupation of the facility will cease at the end of the contract (circa Mar 24) but the equipment will remain as the property of the MOD pending a decision on next steps. |
| Location of Supply | Laptops: To be held by contractors. MOB SCP: Antycip Hub and Gladiator Hub DEL RAF Waddington | As required via email and/or via handover by MOD or GA-ASI industry personnel. | Gladiator Hub RAF Waddington. GA ASI: Remote support or hosting support for visit to industry site. | Gladiator Hub RAF Waddington |
| Reporting | N/A | N/A | N/A | N/A |
| Maintenance Responsibilities | Laptops: IAW normal MODNET procedures. MOB SCP: BDUK GCS&S Staff. | N/A | N/A | The MOD and its GCS&S contractor has responsibility for the Gladiator facility. |
| Replacement Responsibilities | N/A | N/A | N/A | N/A |
| Responsibility for Delivery / Collection | The Contractor will collect the laptops from the agreed MOD source/location. The MOD will arrange initial delivery of platform software to agreed locations. | The MOD will arrange delivery of technical documentation to the Contractor. | N/A | N/A |
| Packaging Issues | N/A | N/A | N/A | N/A |
| Disposal Arrangements | The Contractor will return the laptops to the agreed MOD source/location. | The Contractor will return all documentation to the agreed MOD source/location. | N/A | N/A |
| Warranties | N/A | N/A | N/A | N/A |
| Force Majeure / Relief / Compensation | Whether the Contractor is entitled to Force Majeure / relief/ compensation in the event of a MOD failure to supply, or if supply is on a reasonable endeavours basis only | N/A | Whether the Contractor is entitled to Force Majeure / relief / compensation in the event of a MOD failure to supply, or if supply is on a reasonable endeavours basis only | Whether the Contractor is entitled to Force Majeure / relief / compensation in the event of a MOD failure to supply, or if supply is on a reasonable endeavours basis only |