Schedule 6

Performance Monitoring

# DEFINITIONS

1.1 	In this schedule, the following definitions shall apply:

| Contract Performance | means as set out a Paragraph 7.2 below; (Monthly Contract Performance Report) |
| --- | --- |
| Key Performance Indicators | the key performance indicators set out in Annex A of Schedule 6 (Performance Monitoring); |
| KPI Failure or Key Performance Indicator | where a Key Performance Indicator is measured as Red: Performance Failure; Failure |
| KPI Rectification Plan | as defined in Paragraph 3.2 and the pro forma of which is set at Annex B of this Schedule 6 (Performance Monitoring); |
| Monthly Governance and | means the terms of reference as set out at Paragraph 6.6 below; |
| Performance Indicators | the performance indicators set out in Annex A of Schedule 6 (Performance Monitoring); |
| Performance Indicator Failure | where a Performance Indicator is measured as Red: Performance Failure; |
| Social Value Action Plan | means the action plan provided by the Service Provider to include specific tasks and timescales for delivery of social value; |
| Service Level Deductions | the deductions set out in Table 3 of Schedule 6 (Performance Monitoring) to be added to the Service Provider's monthly invoice; |
| Social Value KPI | means the social value KPI that is agreed further to the Social Value Action Plan; |

# PERFORMANCE INDICATORS AND KEY PERFORMANCE INDICATORS

2.1 	Key Performance Indicators/Performance Indicators (KPIs/PIs) will be measured against the annotated metrics set out within this document and within the Statement of Requirement (SoR) and reported against a dashboard in the Monthly Governance and Performance Review Meeting (MGPRM).

2.2	 Annex A sets out the KPIs and the PIs which the Parties agree shall be used to measure the Service Provider's (SP) performance of the Services. An agreed dashboard will also be used to monitor performance from metrics within the SoR.

2.3 	Any occurrence of a PI Failure shall be assessed by the Authority and the Authority (acting reasonably and in good faith) shall allocate the PI to the most appropriate KPI and such shall count as one occurrence for the purposes of Table 1.

2.4 	The table at Annex A and the SoR set out which PIs are used to measure each KPI/PI.

2.5 	If the Service Provider does not agree with the choice of KPI allocation, then the matter shall be discussed between the Parties at the next MGPRM. However, if both parties fail to reach an agreement then the Authority will have the final say.

2.6 	The Service Provider shall not be subject to more than one Service Level Deduction for a single incident of failure of a PI.

2.7 	The Service Provider shall deliver a Key Performance Indicator in regard to the delivery of the Social Value Action Plan. Service Level Deductions shall not apply to the social value Key Performance Indicator.

2.8 	Service Level Deductions, shall accrue for any KPI Failure and shall be calculated in accordance with Paragraph 6 below.

2.9 	All KPI/Performance information including supporting information and failures are to be kept by the Service Provider in a digital register and provided to the Authority upon request.

# MEASURING PERFORMANCE FAILURES

3.1 	Throughout the transition period and subsequently from the Vesting Day, the Authority shall monitor the SP's performance of the Services against Transition Phase milestones or each KPI using the Red, Amber, Green ("RAG") system set out in Table 1 below. Occurrences of the Services not being delivered in accordance with the SoR will be measured using the PIs listed in Annex A of this Schedule 6and within the performance dashboard.

| RAG Key – All KPIs (Red, Amber, Green) |  |  |
| --- | --- | --- |
| Red: Performance Failure | Amber: Sub-Standard Performance | Green: Satisfactory Measure |
| KPI Failure within a reporting month OR Three or more occurrences of the Services (PIs) not being provided in accordance with the SoR, for one calendar month OR Any KPI measured "Amber" either is - not corrected or addressed through an agreed KPI Rectification Plan within 2 months or - occurs three times over a rolling 6-month period OR A single occurrence in relation to H&S, any serious breach of policy or legislation. | No occurrences of Key Performance Indicators but up to two occurrences of the Services (PIs) not being provided in accordance with the SoR, for one calendar month. | No occurrences of Key Performance Indicators or PIs that highlight failure to provide the Services in accordance with the SoR. |

Table 1 RAG Key

# Amber: Sub-Standard Performance

4.1 Where a Key Performance Indicator is measured as being Amber: Sub-Standard Performance, the Service Provider shall:

- receive an AMBER against such Key Performance Indicator; and

- produce a rectification plan in the form set out in Annex B ("KPI Rectification Plan") within 5 Working Days of becoming aware or being notified of the performance issue.

  - If the Authority is satisfied with the proposed KPI Rectification Plan then the Service Provider shall deliver the actions within the timescales set out in the KPI Rectification Plan.  The Authority will review and respond to the KPI Rectification Plan within 5 Workings Days. If the Authority views the KPI Rectification Plan as insufficient or incomplete then the Authority shall request a revised plan to be provided promptly and no later than 5 Working Days.

  - The Service Provider shall carry out the KPI Rectification Plan immediately from the date on which the KPI Rectification Plan is agreed by the Parties (or such date set out in the KPI Rectification Plan) and the Service Provider shall demonstrate to the Authority that it has rectified the Services measured as Amber: Sub-Standard Performance on or before the following Monthly Governance and Performance Review Meeting.

  - Once the Authority has deemed (during the Monthly Governance and Performance Review Meeting) that the Service Provider has rectified the Services measured as Amber: SubStandard Performance, then the relevant Key Performance Indicator shall be measured as being "GREEN" for the month in which it is rectified and no further action shall be required by the Service Provider.

  - No Service Level Deductions shall apply for Key Performance Indicators that are measured as being Amber: Sub-Standard Performance, save where such Key Performance Indicator is not rectified and is subsequently measured as Red: Performance Failure.

  - If a Key Performance Indicator measured as Amber: Sub-Standard Performance has not been rectified within two (2) months following the date of the KPI Rectification Plan to the reasonable satisfaction of the Authority, then that month's Key Performance Indicator will be measured as Red: Performance Failure.

  - If a Key Performance Indicator is measured as Amber: Sub-Standard Performance three times in a rolling six-month period, on the third occasion such Key Performance Indicator shall be measured as Red: Performance Failure.

# Red: Performance Failure

5.1 	Where a Key Performance Indicator is measured as being Red: Performance Failure, the Service Provider shall receive a RED against such Key Performance Indicator.

5.2 	The Service Provider shall produce a KPI Rectification Plan in the form set out in Annex B ("KPI Rectification Plan") within 5 Working Days of notification of a Red  Key Performance Indicator.

The Authority will review the proposed KPI Rectification Plan within 5 Working Days of receipt.

If the KPI Rectification Plan is agreed with the Authority then the Service Provider shall deliver

the actions within the timescales.  If the plan is insufficient or incomplete then the Authority shall request a revised plan to be provided promptly and no later than 5 Working Days.

5.3 	The Service Provider shall carry out the KPI Rectification Plan immediately from the date on which the KPI Rectification Plan is agreed by the Parties (or such date as set out in the KPI Rectification Plan) and the Service Provider shall demonstrate to the Authority that it has rectified the Services measured as RED: Sub-Standard Performance on or before the following

MGPRM.

5.4 	Once a Key Performance Indicator is measured as Red: Performance Failure it shall stay as RED on the Monthly Contract Performance Report until the relevant Service is rectified (pursuant to the rectification process) to the Authority's reasonable satisfaction, at which point it will return to GREEN in the month after it has been rectified.

# SERVICE LEVEL DEDUCTIONS

6.1 	The Parties acknowledge that for three (3) months following the Vesting Day (Service Commencement 01/04/26) no Service Level Deductions shall apply to the Service Provider and the Contract Price.

6.2 	Subject to Paragraph 6.1, any Key Performance Indicator measured and sentenced as Red: Performance Failure shall result in a Service Level Deduction being applied to the next Service Provider’s monthly invoice following the relevant Monthly Governance and Performance Review Meeting.

6.3 	The Service Level Deductions for each Key Performance Indicator are set out in Table 2 below.

| Key Performance Indicator | Service Level Deduction |
| --- | --- |
| KPI 1 Training Delivery Management | 0.50% |
| KPI 2 Training Planning | 2.00% |
| KPI 3 Training Delivery (includes Equipment Support) | 4.00% |
| KPI 4 Training Support | 1.00% |
| KPI 5 Social Value Action Plan | 0.50% |
| Total (Maximum) Service Level Deduction per Month | 8.00% |

Table 2. Service Level Deductions

6.4 	Service Level Deductions will not be applied to Transition Period. A Transition Period Failure, if not rectified with 4 weeks of milestone failure, may result in termination of the contract.

6.5 	In any month, the Authority shall be entitled to a maximum aggregate amount of Service Level Deductions equivalent to eight percent (8%) of the monthly instalment of the Contract Price in respect of the KPI Failures.

Example: Assumes annual contract cost of £12m, divided into 12 monthly payments of £1m

| KPI Failure (red) | % Deduction | Invoice Deduction | Remaining balance for Authority |
| --- | --- | --- | --- |
| KPI 1 Training Delivery Management | 0.50% | £5,000 |  |
| KPI 3 Training Delivery | 4.00% | £40,000 |  |
| Total |  | £45,000 | £955,000 |

6.6 	The Service Level Deductions shall be included in the calculation of the Service Provider's monthly invoice until the KPI Failure is rectified and deemed to be GREEN by the Authority and sentenced as such during the next Monthly Governance and Performance Review Meeting.

# MONITORING AND REPORTING

7.1 	Notwithstanding Paragraph 6.1 above, from the transition period  and from the Vesting Day and for the remainder of the Contract Term, the Service Provider shall monitor its performance against each Performance Indicator and Key Performance Indicator and shall send the Authority a Monthly Contract Performance Report to be produced a month in arrears, five (5) days before the Monthly Governance and Performance Review Meeting detailing the level of Service actually achieved in accordance with Annex A and the SoR.

# Monthly Contract Performance Report

7.2 	The Monthly Contract Performance Report shall reflect any Authority feedback and any instances of failure to provide the Services to the standard required by the SOR against the Performance Indicators relating to each monthly instalment of the Contract Price.

7.3 	The Contract Performance Report shall be in such format as agreed between the Parties from time to time and contain, as a minimum, the following information:

# Information in respect of the reporting month just ended

- for each Key Performance Indicator and Performance Indicator, the actual performance achieved over the reporting month;

- a summary of all KPI Failures that occurred during the reporting month;

- which Key Performance Indicator Failures remain outstanding and progress in resolving them;

- the cause or likely cause of the relevant KPI Failure or Performance Indicator Failure and the action being taken to reduce the likelihood of recurrence;

- the status of any outstanding KPI Rectification Plan processes, including:

    - whether or not a KPI Rectification Plan has been agreed; and

    - where a KPI Rectification Plan has been agreed, a summary of the Service Provider's progress in implementing that KPI Rectification Plan;

- for any repeat failures, actions taken to resolve the underlying cause and prevent recurrence;

- the Service Level Deductions to be applied, indicating the KPI Failure(s) to which the Service Level Deductions relate; and

- such other details as the Authority may reasonably require from time to time.

  - Each Monthly Contract Performance Report that has been finalised shall then be submitted for consideration to the next Monthly Governance and Performance Review Meeting.

  - At each Monthly Governance and Performance Review Meeting:

- The Parties shall meet monthly to review the status/performance of the service delivery pursuant to the terms of reference set out at Paragraph 4.1 in Schedule 15 (Governance).

- The Authority shall inform the Service Provider of any additional feedback received which has not been included in the Monthly Contract Performance Report and which indicates that the content of the report may be inaccurate.

- The Authority and the Service Provider shall consider and discuss the content of the Monthly Contract Performance Report and any additional feedback.

- The Authority and the Service Provider shall agree any amendments to be made to the Monthly Contract Performance Report.

- Following the meeting, within three (3) Business Days the Service Provider shall update the Monthly Contract Performance Report to reflect the agreed amendments and issue the Authority with a revised report.

- The Authority shall confirm its approval of the revised Monthly Contract Performance Report.

  - The Authority reserves the right to downgrade a Key Performance Indicator RAG performance level following discussion at the Monthly Governance and Performance Review Meeting.

  - The Authority shall have the final decision on if a KPI has been rectified or not.

  - In the event of disagreement the matter shall be dealt with in accordance with the Dispute Resolution Procedure.

Annex A

# Part A: Key Performance Indicators

The KPIs listed below are designed to manage the tone of the relationship as a strategic partnership whilst assuring the delivery of both the Improvement Plans and maintenance of operational training delivery.

# KPIs – From Vesting Day

The Authority will hold a Monthly Governance and Performance Review Meetings (MGPRM) and undertake a regular programme of audits, as detailed in the SoR, which will identify any incidences of the Service being non-compliant with the SoR and associated Performance Indicators.

| KPI | Metric description | Measure and Data Sources | Frequency | Red | Amber | Green |
| --- | --- | --- | --- | --- | --- | --- |
| KPI 1 |  |  |  |  |  |  |
| SoR 1 Training Delivery Management |  |  |  |  |  |  |
| Training resource managed in the correct volume with the relevant compliance. | Provision of compliant and managed service delivery. | DBS/SQEP checks/compliance on all SP employees to be conducted and recorded. Trained and competent SP personnel including mandatory training requirements. As set out in the SoR and the Civilian Driving Licence Acquisition Demand and Pipeline Management Process. | Monthly | <100% | N/A | 100% |
| KPI 2 |  |  |  |  |  |  |
| SoR 2 Training Planning |  |  |  |  |  |  |
| Training courses provided with the relevant and compliant resources | SP shall plan, schedule and manage the resourcing of training to meet the Authority’s training requirements. | Provision of accredited training courses in timelines agreed by the Authority as articulated in the DTP Civilian Driving Licence Demand and Pipeline Management Process and as detailed in the Order to Train (OTT). As set out in the SoR and the Civilian Driving Licence Acquisition Demand and Pipeline Management Process. | Monthly | <98% | >=98 - 100% | 100% |
| KPI 3 |  |  |  |  |  |  |
| SoR 3 Training Delivery and SoR 5 Equipment Support |  |  |  |  |  |  |
| Training delivery in the correct volume supported by the relevant equipment. | The delivery of UK driving licences in categories against the SoTT. The Authority will provide DDEs in line with CDLA Demand and Pipeline Management Process | Number of trainees delivered (actuals / pass rate) on time (i.e. within agreed course duration as specified in the CDLA Demand and Pipeline Management Process and as detailed in the OTT) with the right knowledge, skills and attitude by licence category for their role against the SoTT. Quality of training will be demonstrated as per the SR3.3.1 including InVal and ExVal. As set out in the SoR and the Civilian Driving Licence Acquisition Demand and Pipeline Management Process. | Monthly | <85% | >=85% 100% | 100% |
| KPI 4 |  |  |  |  |  |  |
| SoR 4 Training Support (Comprising Business and General Training Support) |  |  |  |  |  |  |
| The SP shall operate an effective management organisation able to interface with the Authority in the management, administration and control of all areas of work specified in the Statement of Requirement. | Provision and management of: • GFA (where applicable) Compliance with policies and production of associated Plans as detailed in the SoR | Individual metrics drawn from performance dashboard. Lowest grading in any of disciplines listed in 4.1 will attract overall KPI grading. | Monthly (or Annually as agreed by the Authority for individual Plans) | <100% | N/A | 100% |
| KPI 5 |  |  |  |  |  |  |
| Social Values |  |  |  |  |  |  |
| The SP shall deliver Social Values as CDLAC. | Note: to be updated following Social Value Action Plan submission covering the following: - Fighting climate change, - Equal opportunity; and - Wellbeing | To be updated following Social Value Action Plan submission. | Monthly | TBC | TBC | TBC |
| PIs |  |  |  |  |  |  |
| Assessment of PIs via dashboard through Monthly Governance and Performance Review Meeting. |  |  |  | 3 RED PI equate to 1 RED KPI | 2 AMBER PI equate to 1 AMBER KPI | N/A |
| If PI is related to legal or safety Compliance then any Non-Green (satisfactory) Status automatically becomes a KPI Performance Failure (RED). |  |  |  |  |  |  |

Annex B

## Example KPI Rectification Plan

| Completed by: (Date) |  |
| --- | --- |
| KPI breached: |  |
| SoR Reference: |  |
| Summary of breach: |  |
| Date of breach: |  |
| Comment from Service Provider: |  |
| Proposed resolution: |  |
| Proposed resolution date: |  |
| Comment from Authority: |  |
| Authority Approves proposed resolution: | Yes/No |
| Update on resolution progress: |  |
| Has a resolution been achieved to the satisfaction of the Authority | Yes/No |
| Agreed by (Authority): |  |
| Final outcome of this report: |  |

# OFFICIAL-SENSITIVE COMMERCIAL OFFICIAL-SENSITIVE COMMERCIAL

MONTHLY GOVERNANCE AND PERFORMANCE REVIEW MEETING (MGPRM) TERMS OF REFERENCE

| Authority | Service Provider |
| --- | --- |

| Agenda Item | Lead |
| --- | --- |
| Welcomes and Introductions. | Army Commercial |
| Review of Log of Actions, Decision and Minutes of previous meeting |  |
| Review and agree of Service Provider Dashboard. (includes SP Directors update, KPI Performance, Numbers trained, Risks & Issues, and current ad-hoc requirements progress | All |
| Discussion: - Health and Safety incidents or potential issues - Recruitment and Personnel Update - Continuous Improvement and potential Benefits - Audit Programme & Customer Observation Reports (CORs) - Risks and Issues - Social Value - Commercial discussion/issues | All |
| AOB | All |

# OFFICIAL-SENSITIVE COMMERCIAL

Where KPI failure is as a result of the Authority not providing GFA the SP is to notify the Authority within 5 workings days.

KPI to be reviewed and agreed during Transition.

This may not relate to the invoice for the month where the service failure occurred due to the invoices being issued/paid at the beginning of the month

The volume is not being defined by the Authority, it is the responsibility of the SP to provide sufficient resource to deliver the contracted outputs.