Installation and removal of Christmas lighting strings across the High Street, Lymington Christmas tree lights at 3 locations and lighting around the School House at Pennington

Lymington & Pennington Town Council invites tenders from suitably experienced Christmas Light electricians / installers for quotes for the installation and removal of existing Christmas lighting based on the following:

- To collect the existing lights from storage at the beginning of the contract.

- To test, examine and make good the existing lighting strings for water egress, brightness and workability.

- To test the light post columns for water egress, condition.

- Place existing red & blue light bulbs in sockets.

- Erect 31 strings (approximately 540M)   of LED icicles and bulbs on catenary wires across the High Street, Gosport Street, St Thomas’ Street and Queen Street in Lymington, Hants.

- To be attached to existing and identified eyebolts that were pull tested and approved (March 2017.)

- The timers to be set up for the lights, so they come on between 4pm-4.30pm in the High Street, St. Thomas Street and Queen Street, as well as the Xmas trees at St Thomas Church and the Quay and School House and Xmas Tree in Pennington Village.

- To dress 3 approximately 7 metre high Christmas Trees with lights and ensure meet safety standards with no overhead connection.

- To dress School House in Pennington with lights

- Must have attended the certificated G39 course – enabling the installer to access the street lighting columns

- Make weekly checks and be able to undertake & fix any arising problems.

- Attend to any emergency within 2 hours.

- Comply with the PLG06 ILP Guide.

- To include the hire of Cherry picker to install and remove the lighting.

- To remove all bulbs and ensure securely packed away, and to place LED icicles back to correct named and numbered bags & return to storage location.

- Installation to begin 6/11/17. Switch off and Removal after 6th January 2018

- Be present at the Christmas in Lymington date of 24th November 2017 at 3-7pm to ensure lights are all working successfully.

Additional inclusions within quote

- Proposed method statement and costs of replacement products at 2017 prices.

- Proposed risk assessment

- Evidence of PLI insurance up to £10 million

Design and Tender

The tender will be for a period of 1 year extendable for 3 further years’ subject to performance. Prices should be submitted to the council offices in writing by 12.00pm on Friday 12 May 2017.