Contract 714085455

STATEMENT OF WORK (SOW) FOR

SPARES PROVISION, REPAIR (SPARES INCLUSIVE), POST DESIGN SERVICES (PDS) AND MODIFICATION FOR SUPPORT CONTRACT OF GAS CHARGING EQUIPMENT

SINGLE/FOUR CYLINDER BOTTLE TROLLEY

PORTABLE OXYGEN/NITROGEN CHARGING UNIT

PORTABLE OXYGEN CHARGING UNIT LOW PRESSURE/HIGH FLOW

INFLATOR TYRE HIGH PRESSURE

PORTABLE AIR/NITROGEN CHARGING REGULATOR

DEW POINT METER

MK2/6A TYRE INFLATOR

Commodities Team

714085455

Contents

List of Abbreviations	5

Definition of Terms and Text Formats	8

Introduction	13

Line Item 1 - Programme Management	14

Line Item 2 - Repair and Recondition – Spares Inclusive	17

Line Item 3 - Spares Provisioning	21

Line Item 4 – Core Post Design Service (PDS) Support including Obsolescence Management.	22

Line item 4 - PDS Support including Obsolescence Management reporting.	26

Line Item 5 - PDS Ad-Hoc Tasking	26

Line Item 6 – Supply of Single & Four Cylinder Charging Trolley modifications.	27

APPENDIX 1 - PROGRESS REVIEW MEETING (PRM) AGENDA FORMAT	29

APPENDIX 2 - LOCAL TECHNICAL COMMITTEE (LTC) AGENDA FORMAT	30

APPENDIX 3 – MAIN EQUIPMENT WITHIN CONTRACT	31

APPENDIX 4 - REPAIR LIST – see separate document	33

APPENDIX 5 - REPAIR PROCESS MAP – see separate document	33

APPENDIX 6 - SPARES LIST – see separate document	33

APPENDIX 7 - SPARES PROCESS MAP – see separate document	33

APPENDIX 8 – NOT USED	34

APPENDIX 9 - EXPANSION OF THE SCOPE OF WORK REQUIRED FOR EQUIPMENT LISTED IN APPENDIX 4	35

APPENDIX 10 – NOT USED	38

APPENDIX 11 – PROJECT SCHEDULE – see separate document	38

APPENDIX 12 – QUALITY MANAGEMENT PLAN – see separate document	38

APPENDIX 13 – SAFETY AND ENVIRONMENT – see separate document	38

APPENDIX 14 – LEGISLATION COMPLIANCE REPORT – see separate document	38

APPENDIX 15 – LEGISLATION REGISTER – see separate document	38

APPENDIX 16 – RISK & OPPORTUNITIES MANAGEMENT PLAN – see separate document	38

APPENDIX 17 – RISK REGISTER – see separate document	38

APPENDIX 18 – PACKAGING, HANDLING, STORAGE AND TRANSPORTATION PLAN – see separate document	38

APPENDIX 19 – OBSOLECENCE MANAGEMENT PLAN – see separate document	38

APPENDIX 20 – CONFIGURATION MANAGEMENT PLAN – see separate document	38

ANNEX A TO SOW SOW Approval Record	39

# List of Abbreviations

| AoG | Aircraft on Ground |
| --- | --- |
| AP AQAP | Air Publication Allied Quality Assurance Publications |
| ART | As Received Test |
| BER | Beyond Economic Repair |
| CDD | Contract Data Document |
| CDDL | Contract Deliverable Document List |
| CMM | Component Maintenance Manual |
| COD | Certificate Of Design |
| CSS | Contractor Supplied System |
| CWE DAP | Collaborative Working Environment Digital Air Publications |
| DAOS DLF | Design Approved Organisation Scheme Defence Logistics Framework |
| DSA | Disposal Services Authority |
| DMP | Demonstration and Manufacturing Phase |
| Def Stan | Defence Standard |
| DO | Design Organisation |
| DofQ | Denomination of Quantity |
| ESS | Equipment System Specification |
| FOC | Full Operational Capability |
| FQR | Final Qualification Review |
| HFIP | Human Factors Integration Plan |
| IFS | Interface Specifications |
| ILS | Integrated Logistic Support |
| ILSM | ILS Manager |
| IOC | Initial Operating Capability |
| ISA | Independent Safety Auditor |
| ISD | In Service Date |
| ISPP | Integration Study and Planning Phase |
| ISP | Integrated Support Plan |
| ISS | Installation System Specification |
| ISSP | In Service Support Phase |
| ITEAP | Integrated Test Evaluation and Acceptance Plan |
| ITT | Invitation To Tender |
| JSP | Joint Service Publication |
| Keymat | Key material |
| LTC | Local Technical Committee |
| MAA | Military Aviation Authority |
| MRI | Master Records Index |
| MIT | Manufacturing, Inspection and Test |
| MOD | Ministry of Defence |
| MRP | MAA Regulatory Publications |
| NFF | No Fault Found |
| OBS | Organisational Breakdown Structure |
| OEM | Original Equipment Manufacturer |
| PM | Project Manager |
| PDS | Post Design Services |
| PMP PRM | Project Management Plan Progress Review Meeting |
| PS | Project Schedule |
| PSC | Platform Safety Case |
| PSSCR | Platform System Safety Case Reports |
| PPQ | Primary Packaging Quantity |
| PSSC | Platform System Safety Case |
| QA | Quality Assurance |
| QMP | Quality Management Plan |
| QMS | Quality Management System |
| RAM | Responsibility Assignment Matrix |
| RMADS | Risk Management and Accreditation Documentation Set |
| ROMP | Risk and Opportunity Management Plan |
| RTS | Release to Service |
| RTSA | Release to Service Authority |
| SCR | Safety Case Report |
| SST | Strip and Survey Test |
| SEP | Systems Engineering Plan |
| SEMP | Safety and Environmental Management Plan |
| SOW | Statement of Work |
| SQEP | Suitably Qualified and Experienced Personnel |
| SRD | System Requirement Document |
| STC | Special to Type Container |
| SSR | Secondary Surveillance Radar |
| TEAP | Test Evaluation and Acceptance Plan |
| TAAF | Task Authorisation and Agreement Form |
| UTC | Universal Time, Coordinated |
| VVRM | Validation and Verification Requirements Matrix |
| WBS | Work Breakdown Structure |
| WIP | Work in Progress |
| WP | Work Packages |

# Definition of Terms and Text Formats

    - In this document, the following words and text formats have the specific meaning defined below:

"Shall" is used to indicate a mandatory requirement placed on the Contractor. Departure from such a requirement is not permissible without formal agreement between the Contractor and the Authority.

“Will” is used to indicate an intention on the part of the Authority or its agents.

“The Contractor” means the person who, by the Contract, undertakes to supply the Articles, or perform the Service, or both for the Authority as is provided by the Contract. Where the Contractor is an individual or a partnership, the expression shall include the personal representatives of the individual or of the partners, as the case may be, and the expression shall also include any person to whom the benefit of the Contract may be assigned by the Contractor with the consent of the Authority.

        - “Authority” is used to refer to the Ministry of Defence.

“User” is used to refer to the Front-Line Commands, including planners, operators, maintenance personnel, etc.

“Contractor Supplied System” is defined as all the equipment (Approach 1 and 3) and all the platform modifications (Approach 1 only) contained within the Mode 5 System boundary that are necessary to provide a Mode 5 capability that meets the SRD. The Contractor shall be responsible for the Contractor Supplied System.

“The Contract” means the agreement concluded between the Authority and the Contractor, including all specifications, plans, drawings, schedules, and other documentation, expressly made part of the agreement. In the event of contradiction, the Contractor shall conduct the Authority.

        - “Bi-annual” is defined as occurring twice a year:

        - “Work In Progress” refers to material that has entered the production process but is not yet a finished product. Work in progress (WIP) therefore refers to all materials and partly finished products that are at various stages of the production process. WIP excludes inventory of raw materials at the start of the production cycle and finished products inventory at the end of the production cycle.

“Design Modifications” a modification that provides a permanent change to the build standard of materiel. Changes are incorporated into technical publications and the modification is fully supported with spares and special tools, etc.

“Design Organisation” the organization appointed by the Project Team to be responsible for the design or design change of a system or its associated equipment, and for certifying the design by issue of a Certificate of Design.

        - “Terms and Conditions” means General and special arrangements, provisions, requirements, rules, specifications, and standards that form an integral part of an agreement or contract.

        - “Repairable Articles” mean main assemblies as defined in the contract which the contractor can repair and restore to their intended and original configuration.

“Articles” means all goods (excluding Services) which the Contractor is required under the Contract to supply.

“Deliverables” term for the quantifiable goods or services that will be provided upon the completion of a project.

“Spares Inclusive Repairs” means the firm price to repair an article covered in the contract will include the cost of any spares required to restore the article back to its original and intended configuration.

“Recondition” means work approved by the Authority, and including stripping, inspection, overhaul of parts, re-assembly in accordance with the standard of the drawing number stated in the Contract including any required modifications and testing. For articles with an authorised life reconditioning shall restore the article to the standard required for it to be released to service for a full authorised life. All reconditioning articles, both lifed and un-lifed shall have the same acceptance conditions as new articles in respect of performance and reliability and shall be fully interchangeable with new articles.

“As Received Test” means a functional test of received equipment carried out in accordance with the Component Maintenance Manual (CMM) for the equipment, to confirm any faults.

        - “Beyond Economic Repair (BER)” is defined as when the repair price exceeds 75% of the replacement cost.

“Certificates of Conformity” a document, signed by the Supplier, which states that the product conforms with contractual requirements.

“No Fault Found” a term used in the field of failure analysis to describe a situation where an originally reported mode of failure can't be duplicated by the evaluating technician and therefore the potential defect can't be fixed.

“Strip and Survey Test” means to disassemble the main assembly to ascertain engineering defects or identify parts and price quotes (without commitment) required for rectification or restoration maintenance.

        - “Special to Type Container” means a form of packaging designed and built to house a specific item.

“Aircraft on Ground” is a term in aviation maintenance indicating that a problem is serious enough to prevent an aircraft from flying.

“Authority Stores Account” refers to the Joint Supply Chain management system used for inventory management of spares owned or purchased by the Authority.

        - “Serviceable” is defined as being able to be used for its intended purpose.

“Disposal Services Authority” the Disposals Services Authority (DSA) is a Ministry of Defence (MOD) organisation with the sole Authority to dispose of all MOD surplus equipment in the UK

“Authority’s Task Number” means a unique reference number allocated to a specific task assigned to the contractor under a TAAF.

        - “NSN – NATO Stock Number” is a 13-digit numeric code, identifying all the 'standardized material items of supply' as they have been recognized by all NATO countries

        - “Spares Process Map” refers to a procedure to be followed by the contractor for the demand ordering and supply of items against the contract.

“Non-Conforming Receipt” refers to a document raised where a product or article is found to be nonconforming to the packaging requirements upon delivery to the end user.

        - “International Traffic in Arms Regulations” (ITAR) is a set of United States government regulations that control the export and import of defense-related articles and services on the United States Munitions List (USML).http://en.wikipedia.org/wiki/International_Traffic_in_Arms_Regulations

“Denomination of Quantity” the unit of ordering, issuing, and accounting used for an item of supply. For the majority of items, accounting is by individual pieces, and the D of Q is “Each”. Where multiple accounting is desirable for certain items, a D of Q of 50, 100, Box or Bottle may be used.

“Primary Packaging Quantity” refers to the minimum number of multiples of the Unit of Issue by which an Item of Supply is moved within the Supply Chain.

“Authority’s Logistic Management Data” refers to supply chain information that is critical to your organization required for exact matching of receipts to orders.

“Core PDS” refers to further services such as ongoing development and modification of equipment, subsequent to the acceptance of the equipment off-contract. Used after initial production contract in order to update the equipment iaw changing circumstances and requirements since the production contract was placed.

“Equipment Drawing Set” refers to the Master Equipment design and technical production drawings.

“Configuration Control” refers to the maintenance of effective control of the approved configuration of materiel.

“Obsolescence Management Log” refers to a register held by the contractor identifying any items with obsolescence issues and recommends a course of action to manage the solution.

“Accredited Alternative” refers to either: a fit, form and functional item; or replacement item to satisfy the future requirement and is authorised for use by the Design Organisation.

“Life of Type Buy” is the term used to describe the pre-ordering of sufficient quantities of equipment or components to cover any potential periods of time when, due to an impending obsolescence issue, availability of the afore mentioned equipment or component will be unaffected until an Accredited Alternative can be supplied.

        - “Firm” means a price, agreed for the Articles or Services, or both, which is not subject to variation.

        - “Obsolescent/Obsolete” refers to an article or item that is already disused, discarded or no longer available.

“Investigative Engineering” refers to the specific investigation of materials, products, structures or components that fail or do not operate or function as intended as instructed by the Authority’s Project Manager.

“Engineering Support” refers to the provision of essential maintenance information, technical advice, and engineering activities outside of the Core PDS tasks.

        - “Reference Material” refers to original ‘controls’ or standards used to check the quality and traceability of the product.

“Operations Manager” means the Authority so designated in the Contract.

Note: "should" is used to indicate a desirable requirement. If the Tenderer cannot or does not wish to comply with a desirable requirement in this draft SOW, the Tenderer shall provide a justification for not meeting the requirement in his Tender response.  Once the Contract has been placed, all “should”s that the Tenderer can comply with will become mandatory requirements. Any other “should”s will be removed following agreement by the Authority.

“Repair” restores serviceability for the residual overhaul life of the article but involves less work than reconditioning and is carried out at the discretion of the Project Manager, or his nominated representative.

“Rectification” restores serviceability for the residual overhaul life of the articles by checks and adjustments, but involving only minor repair work, and is carried out at the discretion of the Project Manager, or his nominated representative.

“Reconditioning” work approved by the Authority, and including stripping, inspection, overhaul of parts, re-assembly in accordance with the standard of the drawing number stated in the Contract including any required modifications and testing. For articles with an authorised life reconditioning shall restore the article to the standard required for it to be released to service for a full authorised life. All reconditioning articles, both lifed and un-lifed shall have the same acceptance conditions as new articles in respect of performance and reliability and shall be fully interchangeable with new articles.

“Fit Form and Function” an item that provides the same fit to mating parts as the original, is the same form, i.e. all critical dimensions and materials are the same as original and provides the same technical function.

# Introduction

- This Statement of Work sets out the activities the Contractor is to undertake to deliver the requirements of Contract 714085455. The Authority’s Operations Manager (OM) will be responsible for the day-to-day management of the Contract on behalf of the Authority. The details of the OM are detailed in Box 2 of DEFFORM 111- Addresses and Other Information.

1.1	Short introduction to equipment – The range of equipment is detailed at Appendix 3, in brief a selection of gaseous ground equipment used to replenish aircraft and military equipment. Note that any equipment handling oxygen or compressed air may be used to charge human respiratory systems and thus appropriate consideration is required.

- The Contractor shall be required to deliver all the requirements of Contract 714085455 in accordance with the following line items:

  - Line Item 1 - Programme Management

  - Line Item 2 - Repairs and Recondition - Spares Inclusive

  - Line Item 3 - Spares Provisioning

  - Line Item 4 – Coordinating Design Organisation, Core Post Design Service (PDS) Support including Obsolescence Management

  - Line Item 5 - PDS Ad Hoc Post Design Support Tasking

  - Line Item 6 - Supply of a Single & 4 Cylinder Bottle Trolley upgrade/modification.

- The requirement is split into the following:

  - Fixed Services. The fixed services are those activities which represent a fixed level of support to the Authority; charges for these services shall be fixed for the duration of the contract. The following are the fixed services under this Statement of Work:

    - Line Item 1 - Programme Management

    - Line Item 4 - Core PDS Support including Obsolescence Management

    - Line Item 6 - Supply of a 4 Cylinder Bottle Trolley upgrade

  - Variable Services. The variable services are those which are varied in frequency and or value and will be tasked on a case–by-case basis in accordance with of the Terms and Conditions of Contract:

    - Line Item 2 - Repairs and Recondition – Spares Inclusive

    - Line Item 3 - Spares Provision

    - Line Item 5 - PDS Ad Hoc Tasking

- Access to information – Reference equipment

  - The contractor shall conduct independent research to provide a bid including firm pricing against the requirements of this SOW.

  - The Authority is unable to provide a detailed data pack beyond what is held in the individual equipment Air Publications as detailed at Appendix 3.

  - An example of each equipment type and Air Publications will be made available to the Tenderers for a period of no more than two calendar months - these will be located at DSG Stafford, access can be gained by prior arrangement with the PM during office hours. Alternatively, if the Tenderer prefers and at the expense of the Tenderer, the equipment can be moved to their UK location for examination. The equipment must be stored inside and returned in same condition to DSG Stafford before tender submission.

  - The purpose of this is to allow Tenderers adequate time to become fully aware of the equipment detail. Allowing for preparation of component pricing and obsolescence planning.

# Line Item 1 - Programme Management

5	The Contractor shall provide programme management that shall include but not be limited to the following:

  - The Contract shall be managed and conducted in accordance with the following;

    - Appendix 11 – Project Schedule,

    - Appendix 12 – Quality Management Plan,

    - Appendix 13 – Safety and Environmental Management Plan,

    - Appendix 14 – Legislation Compliance Report,

    - Appendix 15 – Legislation Register,

    - Appendix 16 – Risk & Opportunities Management Plan,

    - Appendix 17 – Risk Register,

    - Appendix 18 – Packaging, Handling, Storage and Transportation Plan,

    - Appendix 19 – Obsolescence Management Plan,

    - Appendix 20 – Configuration Management Plan.

  - Monitoring/Reporting including Contract Performance.

    - The Contractor shall submit a Quarterly Progress Review Report to the Authority’s OM, detailing the following information:

      - Repair progress report - shall include; repair output programme, Work In Progress (WIP), calibrations due next quarter, contractor stock holdings and completed deliveries.

      - Spares progress report - shall include; orders placed and current delivery forecasts, spares delivered and outstanding requests for quotation.

      - Core PDS and PDS Ad Hoc progress report - shall include; current tasks in progress with forecast completion dates, tasks completed.

  - Approvals Management

    - The Contractor shall maintain the following approvals requirements to provide assurance of competence to deliver the following Line Items:

| Line Item | Approvals |
| --- | --- |
| 2 - Repairs - Spares Inclusive | BS/EN/ISO Quality Management System (9001:2015) |
| 3 - Spares Provisioning | BS/EN/ISO Quality Management System (9001:2015) |
| 4 - Core Post Design Service Tasking | BS/EN/ISO Quality Management System (9001:2015) |
| 5 - Post Design Service Ad Hoc Tasking | BS/EN/ISO Quality Management System (9001:2015) where design changes to equipment configuration are not authorised. Authorisation to change equipment configuration requires Ministry of Defence (MOD) Design Approved Organisation Scheme (DAOS) approval |
| 6 - Supply of a 4 Cylinder Bottle Trolley upgrade | BS/EN/ISO Quality Management System (9001:2015) where design changes to equipment configuration are not authorised. Authorisation to change equipment configuration requires Ministry of Defence (MOD) Design Approved Organisation Scheme (DAOS) approval |

      - If the Contractor (the Original Equipment Manufacturer (OEM)) or the equipment Design Organisation (DO) recommends to the Authority that a Design Modification is required, the Authority shall be responsible for the acceptance or rejection of such a recommendation. If the Authority accepts that a Design Modification is required, the Contractor shall be responsible for coordinating and facilitating all activities between the Contractor and the Authority to achieve the Design Modification. The Authority shall be responsible for ensuring that the Design Modification is approved and authorised in accordance with MRP RA 1005(2) prior to the release of any Design Modification.

  - Attendance at Contract Meetings

    - The Contractor shall attend  quarterly Progress Review Meetings (PRM) in support of the Contract. Meetings shall be held at the Contractor’s premises unless otherwise agreed by the Authority. The Contractor shall provide the agenda for PRM, and the Contractor shall carry out secretarial activities including the preparation of minutes for agreement by the Authority within twenty working days. The standing PRM agenda will include but is not limited to the format at Appendix 1.

    - The Contractor shall attend Bi-annual Local Technical Committee Meetings (LTC) to agree and carry out actions detailed at Line Items 4 and 5 in support of the equipment listed at Appendix 4 and 6. Meetings shall be held at the Contractor’s premises unless otherwise agreed by the Authority. The Authority shall provide the Agenda for LTC meeting, and the Contractor shall carry out secretarial activities including the preparation of minutes for agreement by the Authority within twenty working days. The standing LTC agenda will include but is not limited to the format at Appendix 2.

    - The PRM and LTC will be held consecutively over a one/two-day period, unless prior agreement has been granted by the Authority. Any issues that cannot be resolved at any of the meetings held between the Contractor and the Authority shall be escalated in accordance with the Terms and Conditions of the Contract.

  - Storage Facility

    - The Contractor shall store all unserviceable Repairable Articles, detailed at Appendix 4 sent for repair / investigation or reference by the Authority in a dry facility at their premises to ensure no on-site degradation.

  - Programme Management reporting.

    - The following table highlights  deliverables which shall be provided to the Authority by the Contractor, their content and the frequency to be issued:

|  | Comment | Frequency |
| --- | --- | --- |
| Quarterly Progress Review Report | To be issued to the Authority’s OM 10 working days before the quarterly Progress Review Meeting | Quarterly |
| Quarterly Progress Review Meeting | To be held quarterly at the Contractor’s premises. | Quarterly |
| Agenda and Minutes of Quarterly Progress Review Meetings | The Contractor shall issue to the Authority’s PM an agenda at least 5 working days before each meeting and shall issue an approved set of minutes to the Authority’s PM within 20 working days of each meeting. | Quarterly |
| Bi-annual Local Technical Committee Meeting | To be held Bi-annual at the Contractor’s premises, unless agreed otherwise | Bi-annual |
| Agenda and Minutes of LTC Meetings | The Authority PM shall issue to the Contractor an agenda at least 5 working days before each meeting. The Contractor will issue an approved set of minutes to the Authority’s PM within 20 working days of each meeting. | Bi-annual |

# Line Item 2 - Repair and Recondition – Spares Inclusive

- The Contractor shall provide a spares inclusive Repair and Recondition facility for the duration of the contract for the Articles listed at Appendix 4. All repairs and reconditions under Line Item 2 shall be on a task-by-task basis. Upon agreement of a task, the Contractor shall be responsible for undertaking testing of Articles detailed in Appendix 4 to achieve the agreed turnaround times and the Deliverables at Appendix 4. For any repairs/reconditions not listed in Appendix 4, a TAF will be raised, and the Contractor will provide a Firm Price quotation for the work in line with the TAF process, if deemed to be acceptable the TAF will be authorised for the required work.

- The contractor shall provide a Firm Price and a written scheme of works, for the repair and certification of articles listed at Appendix 4. The scheme of works shall include minimum acceptable pre-recertification receipt condition, a list of all routinely replaced components, final testing / acceptance criteria and recommended Article in-use and shelf life.  Re-certified sub assembly items shall, where regulations allow have a minimum of 6 months shelf life, this will enable them to achieve their full fitted, in use life iaw the maintenance schedule.

- A Repair and Recondition Process Map for managing the Spares Inclusive repairs and reconditions can be found at Appendix 5.

- The Contractor shall on receipt of an Article carry out an As Received Test (ART) and provide condition statement, to confirm any faults. Articles issued for Repair shall be issued to the Contractor on contract loan terms in accordance with the Terms and Conditions of the Contract. Where a fault is found with the Article, the Contractor shall repair the Article in accordance with the specifications within this SOW or where the item is not listed, by prior agreement with the PM, within the delivery timescales agreed in accordance with Terms and Conditions of Contract, utilising serviceable or repaired parts recovered in accordance with paragraph 6.1.5 or from “Beyond Economic Repair” (BER) Articles in accordance with paragraphs 6.1.7 and 6.1.8 where possible. As part of any Repair or Recondition, the Contractor is to only incorporate known MOD or OEM modifications that have been authorised with the written consent of the Authority to ensure that the equipment is kept to the latest modification standard in all respects.

- The Contractor shall supply all spares and materials necessary for the Repair and Recondition of Articles covered by the Contract. All spares, replacement parts etc, supplied by the Contractor shall be OEM parts or equivalent as agreed by the OM. Certificates of Conformity may be requested by the Authority’s OM at any time during the Contract.

- If the ART identifies a ’No Fault Found’ (NFF) Article, then the Contractor shall inform the Authority’s OM at Box 2 of the DEFFORM 111. The Authority’s PM may either request the Contractor to undertake further investigation or process the Article in accordance with the Agreed maintenance publication and return the Article as Serviceable or undertake a Strip and Survey Test (SST) in accordance with paragraph 12 and 13. If the Authority agrees that there is a NFF Article then the Contractor shall claim payment for an ART in accordance with the Terms and Conditions of Contract. If, after further investigation, a NFF Article is subsequently deemed to have a fault, the Contractor shall repair the equipment in accordance with paragraph 9 and 10 above.

- If the Article is found to have consumed 65% of its approved life or during the SST the condition of the Article requires significant levels of repair work (where the repair price is 65% to 74% of the replacement cost) the item shall be reconditioned unless otherwise agreed by the Authority. If the SST identifies that the Article is Beyond Economic Repair (BER), the Contractor shall inform the Authority’s OM at Box 2 of the DEFFORM 111. All Articles declared BER shall be segregated by the Contractor and retained as such until further instructions are given by the Authority’s OM. The Authority reserves the right to inspect/audit BER stock holdings at the Contractor’s premises at any time throughout the duration of the Contract. If the Authority agrees the Article is BER, the Authority’s OM shall issue instructions for disposal in accordance with paragraphs 17.1 to 17.3 below. No work shall be carried out on any Article which, after superficial examination, is considered to be BER unless authorised by the Authority’s OM. The Authority OM’s decision regarding BER Articles shall be final.

- Where the Authority’s OM agrees that an Article is BER, the Contractor may be instructed to dismantle the Article if serviceable or repairable parts can be recovered, and such action is economical or prudent due to spares availability issues. Details of any parts recovered are to be notified to the Authority. Such serviceable parts are to be brought onto the Authority Stores Account in accordance with the Terms and Conditions of the Contract, where these repairable parts are to be segregated and accounted for separately. Where an Article is agreed by the Authority’s OM as being BER, the Contractor shall claim payment for a SST in accordance with the Terms and Conditions of the Contract.

- The Authority shall be responsible for all packaging of equipment for transport to the Contractor’s location. The Contractor shall be responsible for all packaging between their premises and distribution to the Authority’s sites. All equipment listed at Appendix 4 shall be packaged in accordance with the Contract with any Articles identified as requiring a Special to Type Container (STC) must be delivered in the STC. Any non-compliance with Clause B7 – of the Terms & Conditions (T&Cs) of the Contract or any damage resulting from incorrect packaging shall be assessed on a case–by-case basis utilising the MOD Form 760 process. The Contractor shall notify the Authority’s OM of any Articles received that have a designated STC, where the Articles have been delivered to the Contractor without the STC.

- Transportation of Articles between the Contractor and the Authority’s sites shall be carried out by the MOD transport system. The Contractor is to notify the Authority’s OM and the MOD’s transport agency at Box 10 of the DEFFORM 111 that the Articles are ready for collection, upon which service transport shall be arranged.

- Urgent Requirements

16.1 	Demands for Repair and Recondition - Spares inclusive to meet Aircraft on Ground (AoG) priority or cases of special urgency will be submitted direct to the Contractor via email from the Authority’s OM. The Contractor is required to deal with these orders as a matter of urgency within a timescale agreed with the Authority on a task-by-task basis. In such circumstances, the Authority may decide on the most appropriate mode of transport to ensure timely delivery.

- Disposal of Redundant Parts, Materials, Etc

17.1 	All parts, materials etc arising from the Articles issued to the Contractor for repair, whether serviceable or not, shall remain the property of the Authority, and any such parts or materials not used in the repair of the Articles shall be disposed of as follows:

17.2	Serviceable and economically repairable parts are to be brought onto the Public Stores Account in accordance with the Terms and Conditions of the Contract, where these repairable parts are to be segregated and accounted for separately.

17.3	Any parts not deemed to be Serviceable or have been classed as BER in accordance with paragraph 12 to 13 are to be disposed of. The Contractor is to contact the Authority’s OM for disposal instructions in accordance with the MOD policy, utilising the Disposal Services Authority (DSA).

- Marking of Repaired / Re-certified Articles

18.1	Articles repaired under the Contract shall have a data label, fitted in a prominent position to the outer packaging containing the Authority’s Task Number, the Article’s serial number, NSN, date of repair / re-certification / calibration, and the contract number. A second label shall be included (where appropriate) within the package accompanied by relevant test documents, component log cards and Certificates of Conformity.

- Tests

19.1	In agreement with the Authority’s OM, each repaired article shall be subject to passing the tests defined by legal requirements, industry best practice and the OEM current Specification. On satisfactory completion of testing a Test Certificate is to be issued, a copy of which shall be attached to the completed Article in a weatherproof bag and a further copy to be retained and safely stored by the Contractor for the test life of the component.

19.2	Any additional work required to perform additional testing as a result of unsatisfactory results, shall be carried out by the Contractor at no additional charge to the Authority.

- Input Standard for calibration or recertification main assembly items –

20.1	Upon receipt main assembly equipment is to be assessed for serviceability, an initial assessment, based on the relevant DAP before use inspection will be carried out to ascertain serviceability. For items that are not deemed to be serviceable, the Contractor is to contact the Authority’s OM who will provide guidance of the actions to be taken, return to MOD facility or TAAF raised for rectification/repair work.

- Repair and Calibration (Annually) of Cermax Dewpoint Meter Sensor Cell Assembly

21.1	The Contractor shall receipt returned Articles and note the contact details of the sending unit. The Contractor shall issue a calibrated direct exchange complete with test certificate to the sending unit.  If an article returned for service is found to be BER (repair price likely to exceed 75% of the price of a new article), the Contractor shall issue a calibrated replacement at no extra cost.  A test certificate must be issued upon completion of repair and testing, attached to the article, a duplicate certificate shall be held by the Contractor for the duration of the certified life. The Contractor shall calibrate the replacement Article to enable it to be traceable to National Physical Laboratory (N.P.L) and the National Institute of Standards and Traceability (N.I.S.T) There is no requirement to provide readings taken prior to calibration or to report on findings on articles fed-in for exchange.

- Repair of Cermax Dewpoint Sampling System (Oxygen and Air/Nitrogen

22.1 	Upon receipt of Cermax Dewpoint Meter Sensor System Oxygen and Air/Nitrogen) the    Contractor is to ensure all maintenance, repair and calibration tasks in accordance with DAP119L-0321-123/5F, referenced in Appendix 3 Main Equipment within Contract and Appendix 4 Repairable Articles and Appendix 6 Spares Provisioning  is carried out.

23    Replace/Test of Single and Four Cylinder Oxygen, Breathing Air/Nitrogen Pressure Relief Valve.

23.1	Upon receipt of Single and Four Cylinder Charging Trollies MK3 (Oxygen, Breathing Air/ Nitrogen) PRVs,  the Contractor is to ensure all maintenance, repair and calibration tasks in accordance with DAP119F-2744-123/5F (Single Cylinder) and DAP119F-2743-123/5F (Four Cylinder), referenced in Appendix 3 Main Equipment within Contract and Appendix 4 Repairable Articles and Appendix 6 Spares Provisioning is carried out.

23.2	Upon receipt of Portable Charging Units (Oxygen and Nitrogen) the Contractor is to carry out all maintenance, repair and calibration tasks in accordance with DAP119F-2747-123/5F (Oxygen] and DAP119F-2748-123/5F (Nitrogen), referenced in Appendix 3 Main Equipment within Contract and Appendix 4 Repairable Articles and Appendix 6 Spares Provisioning carried out.

# Line Item 3 - Spares Provisioning

- The Contractor shall provide a Firm Price and delivery lead time for all spares items listed in Appendix 4 and 6 using the reference models, associated technical publications and original manufactures details to aid identification. The Contractor may, by exception and where appropriate recommend a suitable alternative spare to replace an item in Appendix 4 and 6 if the Authority’s OM is satisfied with the replacement items specification and quality.

- Innovation is encouraged – the Contractor may, in addition to providing spares prices for the current configuration, recommend an upgraded design with the benefits for the change in terms of safety, functionality and cost, clearly articulated for consideration by the Authority’s OM.

- The Contractor shall provide a spares facility for the duration of the Contract for provision of the items contained in Appendix 4 and 6. All spares provisioning under Line Item 3 shall be on a task-by-task basis and will follow the Spares Process Map at Appendix 7. Upon agreement of a task, the Contractor shall be responsible for supplying compliant, serviceable spares within the agreed Delivery Forecast (DF) lead times identified in Appendix 6 to the Contract, to locations specified in the demand by the Authority.

- A Spares Process Map for managing the spares facility can be found at Appendix 7 and shall be followed by the Contractor to satisfy all Demand Orders.

- Items should not be demanded by the Contractor until a Purchase Order has been raised on the Contracting, Purchasing & Finance System (CP&R). In accordance with internal policy, the Authority must ensure that all demands have been through the ‘3-way match’ process on CP&F to gain approval from the necessary Professions.

- Payments for spares demands will be made in arrears upon confirmation that the item has been ‘brought on charge’ by the receiving Unit. Should there be a delay to bringing an item ‘on charge’, the Authority’s Inventory Management Team will refer to the associated delivery note/tracking details in order to receipt the demand and release payment within 30 days.

- In exceptional circumstances when an urgent demand is required, the Authority will notify the Contractor in writing that the demand can be placed ahead of the Purchase Order being raised on CP&F.

- The Contractor shall be responsible for all packaging between their premises and distribution to the Authority’s sites. All equipment listed at Appendix 6 shall be packaged in accordance with Condition B7 unless otherwise stated by the Authority. Any Articles identified as requiring a Special to Type Container (STC) must be delivered in the STC. Any non compliance with Condition B7 or any damage resulting from incorrect packaging shall be assessed on a case–by-case basis utilising the MOD Form 760 process in accordance with Line item 5. Should an Article be delivered without the correct labelling, a Non-Conforming Receipt will be declared, and the Contractor shall rectify this issue at their expense within 5 working days.

- The Contractor shall ensure that all items supplied comply with all EU legislative requirements.

- The Contractor shall comply with all import and export legislation and regulations and shall be solely responsible for obtaining all necessary import and export licenses required to deliver spares. The Contractor shall create and maintain a list of all items that are subject to export licenses, including, but not limited to International Traffic in Arms Regulations (ITAR).

- The Contractor shall ensure that all spares entering the military supply chain are individually NATO codified in accordance with the Defence Logistics Framework and DEFCON 117 – Supply of Documentation for NATO Codification Purposes.

- The Denomination of Quantity (DofQ) and Primary Packaging Quantity (PPQ) for each Article is specified in Appendix 6. The Authority’s Logistic Management Data systems require exact matching of receipts to orders therefore it is essential that the Contractor observes the specified DofQ and PPQ. Goods will be rejected by the Authority if not delivered to the specified DofQ & PPQ. Any variance in the delivery quantity must be notified to the Authority prior to dispatch otherwise the items will not be accepted.

- Urgent Requirements

36.1	Demands for Spares Provisioning to meet AoG priority or cases of special urgency will be submitted iaw with the spares flow diagram at Appendix 7 and be accompanied by an email from the Authority to advise of the urgency. The Contractor is required to deal with these orders as a matter of urgency within a timescale agreed with the Authority on a task-by-task basis. In such circumstances, the Authority may decide on the most appropriate mode of transport to ensure timely delivery.

36.2	For the duration of the contract the Contractor shall provide a Firm Price for 24hr delivery to UK locations (only to be used on the instruction of the OM and in exceptional circumstances).

# Line Item 4 – Core Post Design Service (PDS) Support including Obsolescence Management.

- Core PDS involves all engineering activities to preserve equipment capabilities at the expected performance levels e.g. compliance with legislative requirements and receipt of spares within anticipated lead times. Core PDS may be used to identify and authorise minor enhancements or for reducing in-service support costs. The Contractor is approved to perform changes to the configuration or design of legacy equipment in accordance with paragraph Line Item 4 and 5 of this Statement of Work.

- Technical support, within core activities the Contractor shall provide day to day technical support to the OM. Where lengthy investigation or a report is required, this shall be chargeable and approved in advance using the TAF system.

- The Contractor shall manage all Core PDS activities under Line Item 4 for the equipment detailed at Appendix 4 and 6. The Core PDS shall include the following:

  - Maintenance of Master Equipment Documentation Set and Design Custodian.

  - Design Organisation Continuity.

  - Obsolescence Management.

  - Technical Support Service.

  - Preparation and attendance at PDS meetings.

- The Contractor shall carry out an annual review and provide updated Safety Case to the Authority’s PM, in accordance with RA 1220(2) and Def Stan 00-56.The Contractor shall continue to support the existing equipment Safety Cases as stored in Safety Assessment Report (SAR) 119. Safety Case should clearly describe the evidence and arguments used to justify the safety of the system and its use, so that agreement can be reached on the validity of the conclusions. It will be structured hierarchically, and the safety justification summarised in a Safety Case Report. Each Safety Case shall include a statement that the equipment is fit for purpose (or limitation imposed) and be signed and dated by a suitably qualified engineer, this shall be repeated annually.

- Maintenance of Master Equipment Documentation Set and Design Custodian

  - The Contractor shall maintain the Master Equipment Document Set for each item detailed at Appendix 3, 4 and 6. This shall involve maintaining the Equipment Drawing Set, CMM, test specifications, equipment manuals, reference documentation and publications to the latest issue standard, and provide drawings as requested by the Authority. The Equipment Document Set shall also include:

    - Manufacturing Drawings or contractor produced drawings.

    - Drawings Lists of equivalents.

    - Packing Instructions Sheets and Certificates.

    - Responsibility Lists, Master Design Indexes and Modification Record Indexes.

    - Equipment Lifing Register.

    - Master Equipment Technical Publications DAPs

    - The maintenance of the Master Records Index (MRI).

  - The Contractor shall provide DAPs to the military format in accordance with the Defence Technical Documentation Guidance (formally JSP(D) 543). Existing AP’s may be refreshed if deemed appropriate by contractor. APs and DAPs, shall all be delivered to the Authority within 3 months of contract let.

  - The responsibility of maintaining the AP suite, including maintenance section (5F) is that of the Contractor. The Contractor shall ensure that the documentation is current, updating as necessary and provide the OM with a conformation statement annually.

  - Any amendments to existing documentation requested by the Authority shall be on a task-by-task basis under Line Item 5 in accordance with the Terms and Conditions of the Contract. The Contractor shall be responsible for amending documentation as required by the Authority in accordance with the Approvals Process at paragraphs 8 and 9 of this SOW and shall maintain a record of all changes to the Equipment Document Set.

  - The Contractor shall maintain a Master Equipment Document Set of reproducible documents for all equipment listed at Appendix 3 to the standard of design and build currently in service. The Contractor shall keep a contingency copy of the Master Equipment Document Set at a safe site removed from the Master Equipment Document Set.

  - Any critical drawings or documentation that is unavailable due to transfer of equipment from the OEM to a new Prime Contractor shall be obtained within 6 months of contract let. Where the OEM refuses to release this information, the new Prime Contractor shall utilise the Reference Model to obtain and record the data. Where test specifications are required, the Prime Contractor shall utilise current UK / EU legislation to inform his recommendations.

  - The Contractor shall supply on demand, of the Master Equipment Document Set (including Drawings, Specifications and Reference Material), Repair, Operator and Maintenance manuals for the equipment at Appendices 3 and 4.

- Design Organisation Continuity

  - The Contractor shall ensure Configuration Control is controlled in accordance with DEF STAN 05-057 (issue No 8) Configuration Management of Defence Materiel and relevant MRP’s; 5405: RA .

  - The Contractor will maintain the appropriate capability and tools to facilitate on-going support and development relating to the products within the scope of equipment, including test, maintenance, and calibration of equipment, for the equipment listed at Appendix 3 and 4.

- Obsolescence Management

  - The Contractor shall be responsible for the continued and uninterrupted supply of spare parts at the agreed firm price for the life of the contract unless the item is declared obsolete and unavailable, in such cases the Contractor may recommend alternative parts subject to the provision of this SOW. Where items are at risk of becoming obsolete the Contractor may propose that the Authority forward buy sufficient stock to cover the anticipated time required to introduce an alternative part, such a forward buy shall be by negotiation with the Authority’s OM and would not normally cover a period of more than 6 months.

  - Alternative parts. In cases of obsolescence the Contractor may recommend to the OM an alternative part, alternative parts shall provide the same fit and function and be of equivalent quality.

  - Costs associated with obsolescence and alternative parts – the Contractor is responsible to maintain the ability to supply parts at the agreed firm price for the life of the contract. However, where the OEM declares an item obsolete the Contractor may have to purchase from more expensive sources or provide an alternative part (see alternative parts) in this situation the Contractor may increase the price by a maximum of 25%, any further liability shall be borne by the Contractor, other than in the case of regulatory obsolescence.

  - Regulatory obsolescence. Where a change in regulation results in obsolescence the cost of design / component change may be borne by the Authority. The Contractor shall submit a Bi-annual Obsolescence Management Log at the Bi-annual LTC meetings, in accordance with agenda item 7 of Appendix 2. The Bi-annual Obsolescence Management Log will identify any items at risk of obsolescence issues due to regulation change and recommend one of the following solutions:

    - A ‘Life of Type’ Buy.

    - An Accredited Alternative.

    - Configuration Change.

  - A ‘Life of Type’ Buy is the term used to describe the pre-ordering of sufficient quantities of equipment or components to cover any potential periods of time when, due to an impending obsolescence issue, availability of the afore mentioned equipment or component will be unaffected until an Accredited Alternative can be supplied. Where the recommendation is a Life of Type Buy, the Contractor shall supply the items as per the contract. The Contractor will also investigate an Accredited Alternative replacement item to satisfy the future requirement.

  - Where the recommendation is an Accredited Alternative, the Contractor shall provide the Authority’s OM with a FIRM price quotation for the Accredited Alternative item if it is different from the original price. The Accredited Alternative item price shall be no more than an additional 25% of the original item price. The Contractor will seek approval from the Authority’s OM prior to the purchase of the Accredited Alternative item, due to the restrictions imposed on Design Changes in accordance with paragraph 8 and 9 of this Statement of Work.

  - The Contractor shall support the management of Obsolescent/Obsolete equipment through the early identification of and informing the Authority of potential issues, but no later than at a Bi-annual PRM as required by Line Item 1. The Contractor shall notify the Authority of any impacts on the satisfaction of Repairs under Line Item 2 and Spares under Line Item 3 caused by any Obsolescence issue.

# Line item 4 - PDS Support including Obsolescence Management reporting.

- The following table highlights information which shall be provided to the Authority, their content and the frequency to be issued:

| Deliverable | Comment | Frequency |
| --- | --- | --- |
| Obsolescence Management Log | To be submitted to the Authority’s OM on a Bi-annual basis within 10 working days of the end of a Contract quarter. | Bi-annual |

- Technical Support Service

  - The Contractor shall provide Technical Support service for work carried out against contract No.714085455

- PDS Meetings

  - The Contractor shall host PDS meetings, providing technical expertise and secretarial services, to be held at the Contractor’s premises.

# Line Item 5 - PDS Ad-Hoc Tasking

- The Contractor shall provide a PDS Ad-Hoc Tasking service for the duration of the Contract, to support the items contained in Appendix 4 and 6. All PDS Ad-Hoc Tasking provisioned under Line Item 5 shall be on a task-by-task basis. Any requests from the Authority to the Contractor for a PDS Ad-Hoc Tasking will follow the PDS Ad-Hoc Tasking Process Map at Appendix 8 using the Air Commodities Team PDS Task Authorisation Form (TAF) at Schedule 18 and in line with Condition 48.1 of the Terms and Conditions.

- PDS Ad-Hoc tasks raised under Line item 5 of this contract may include but are not limited to the following activities:

  - Ad-Hoc Meetings to resolve specific issues to deliver the Contract as required by the Authority’s PM (as identified at Box 2 of DEFFORM 111). The Contractor shall provide sufficient and appropriate representation to the meetings to enable reviews to be conducted. The Contractor shall be responsible for providing all administration and secretariat services unless otherwise stated by the Authority. If appropriate meetings may be held at MOD Abbey Wood, Bristol.

  - The provision of Investigative Engineering and Engineering Support against PDS tasks authorised by the Operations Manager and work arising from Form 760 “Narrative Fault Report” and Form 761 “Fault Reports” including provision of ART and SST reports for equipment returned from the user for investigation within agreed timescales.

  - The provision of investigation and updating of DAPs in response to Form 765 “Unsatisfactory Feature Report on Air Publication”.

  - Preparation of amendments to the Master Equipment Document Set, Repair Manuals, Operator manuals and Maintenance manuals for authorisation by the Authority OM.

  - The design and development of modifications, including trial installations, in accordance with the provisions of DEF-STAN 05-057.

  - The update of Equipment Packaging and the preparation of Prototype Packaging Specifications as required by the Project Manager.

  - Preparation and Supply of Amendments to Publications, Initial Provisioning Lists (IPL’s) and Modification Spares Provisioning Lists (MSPL’s) to the requirements of the Operations Manager.

  - Any other associated tasks authorised by the Authority’s OM.

  - Supply on demand ad hoc spares.

- The following table highlights information which shall be provided to the Authority, their content and the frequency to be issued:

|  | Comment | Frequency |
| --- | --- | --- |
| Supply of Technical Documentation | To be submitted on an ad-hoc basis to the Authority’s PM within 20 working days of request. | Ad-hoc |
| List of Ad-Hoc Tasks Completed | To be completed and submitted to the Authority PM. | Quarterly |

# Line Item 6 – Supply of Single & Four Cylinder Charging Trolley modifications.

- In accordance with Regulatory Article 5313 and Defence Standard 05-57 the Contractor shall propose an upgrade to the charging trolley. The following issues will be addressed:

  - The replacement of Nevoc Connectors with current Industry Standard Bull Nose Connector.

  - The assessment of Pressure relief requirements (possibly remove 2nd valve).

  - To ease gauge replacement and reduce damage to regulator (fitment of park position locking nuts).

  - To replace needle stop valve (current item obsolete).

  - The supply of the 4 Cyl charging trolley modification kits, quantity to be directed by the OM (note: this is a full fleet modification maximum number at appendix 4)

  - The evaluation and recommendation, with agreement of the OM, changes to the scheduled maintenance of the modified manifold and associated components, with consideration for possible reduction of maintenance frequency and cost.

  - Update AP and provide copy for publication.

  - The production of full specification drawings of all upgraded components.

  - The completion of mod proposal process Def Stan 05-57 including production of a modification leaflet containing written instructions and drawings to allow the end users to carry out and test the required work.

  - The production of an amendment leaflet to update all topics of the 4 Cyl charging trolley - Air Publication 119F-2743-1235F reflecting all technical and scheduled maintenance changes pertinent to the modification

APPENDIX 1 to Schedule 10 of CONTRACT No. 714085455

# APPENDIX 1 - PROGRESS REVIEW MEETING (PRM) AGENDA FORMAT

| Insert Contractor Header | Name Post Contractor Address Tel: GTN: Email: |  |
| --- | --- | --- |
| See Distribution: |  | Date: |

AGENDA FOR THE AIR COMMODITIES PROGRESS REVIEW MEETING TO BE HELD AT (CONTRACTOR), AT (LOCATION), ON (DATE) AT (TIME)

References

A.  Air Commodities Configuration Management Plan.

B.  MAA RA 5301.

C. 714085455

The PRM is to be held in accordance with the guidance at Reference A and B; Chaired by the Contractors PM for the contract at Reference B. The purpose of the PRM is to provide a forum for the Authority’s Engineering Authority and the Contractor to discuss the performance of the contract.

| Item No | Item | Lead |
| --- | --- | --- |
| 1 | Introductions and Apologies. | Contractor |
| 2 | Review of the Minutes from the previous PRM and actions therein. | Contractor |
| 3 | Performance Review – Review of deliverables and agreement on any alleviation. | Contractor |
| 4 | Commercial Review |  |
|  | - Invoicing and Payments | AC Comm |
|  | - Contract Amendments | AC Comm |
|  | - Commercial Issues | AC Comm |
| 5 | Repair Review |  |
|  | - Review of WIP | AC OM |
|  | - Review of delivery forecasts, agree and amend where appropriate variations in the repair program | AC OM |
| 6 | Spares Review |  |
|  | - Review of outstanding RFQs | AC Logs |
|  | - Review of Orders placed and current delivery forecasts | AC Logs |
|  | - Critical item review | AC Logs |
| 7 | PDS Review |  |
|  | - Review of PDS tasks in progress and forecast completion dates | ACT OM |
|  | - Review of Obsolescence issues | ACT OM |
| 14 | AOB. | Contractor |
| 15 | Date of next meeting. | Contractor |

| Distribution: | Defence Equipment & Support: AC GSE1 - Authority Operations Mgr AC GSE1e - PM/Engineering Authority AC AFDIM4 - Inventory Manager AC Comm1c - Commercial Officer Contractor: - Technical Manager - Sales and Contract Co-ordinator | Info only: AC AFD - Head of Branch / Lead AC Safety(Air) - Head of Safety AC Comm1 - Commercial Officer AC GSE1d - PM/Eng Authority |
| --- | --- | --- |

APPENDIX 2 to Schedule 10 of CONTRACT No. 714085455

# APPENDIX 2 - LOCAL TECHNICAL COMMITTEE (LTC) AGENDA FORMAT

|  | AC GSE1e Engineering Operations Manager Defence Equipment and Support Air Commodities Team (AC Team), Walnut 3C #1333, MOD Abbey Wood, BRISTOL, BS34 8JH Tel: 030 679 (82102) GTN: 9679 (82102) Email: desas-acgse1e@mod.uk |  |
| --- | --- | --- |
| See Distribution: |  | Date: |

AGENDA FOR THE AIR COMMODITIES LTC MEETING TO BE HELD AT (CONTRACTOR), AT (LOCATION), ON (DATE) AT (TIME)

References

A.  Air Commodities Configuration Management Plan.

B.  MRP RA 5301

C.  714085455

The LTC is to be held in accordance with the guidance at Reference A and B; Chaired by the Authority PM for the contract at Reference C in their capacity as the MOD EA. The purpose of the LTC is to provide a forum for the EA and the DO to deal with technical and associated matters. The meeting is also used to verify the configuration control status of equipment, classify and approve any configuration changes and manage the performance of the contract.

| Item No | Item | Lead |
| --- | --- | --- |
| 1 | Introductions and Apologies. | OM/EA |
| 2 | Review of the Minutes from the previous PRM and actions therein. | OM/EA |
| 3 | Configuration Status Report (CSR) review of all products supplied to ACT. | Contractor |
| 4 | Proposed configuration changes/modifications/in-service design changes. | OM/EA |
| 5 | Maintenance Policy and Technical Document Status – DAPs / CMMs/AESPs. | Contractor |
| 6 | Review of Special Instructions (Technical) | OM/EA |
| 7 | Safety & Environmental (inc Safety Assessment Reports and Equipment Lifing) | OM/EA |
| 8 | Obsolescence Management Log. | Contractor |
| 9 | PDS TAFs (incl Fault Investigations), and forecast completion dates. | OM/EA |
| 10 | Legislation changes/Regulatory Issues. (inc DAOS approval Defence Standards – issues and amendments) | OM/EA |
| 11 | Contract quality issues (including government quality assurance) | OM/EA |
| 12 | Contract logistics issues (including management of GFE) | OM/EA |
| 13 | Equipment Out of Service Dates. | OM/EA |
| 14 | Commercial Issues, Warranties and Core / Ad-Hoc Charges. | Commercial |
| 15 | AOB (incl issues for escalation to Configuration Control Board) | OM/EA |
| 16 | Date of next meeting. | OM/EA |

| Distribution: | Defence Equipment & Support: Authority Operations Mgr PM/Engineering Authority Inventory Manager Commercial Officer Contractor: - Technical Manager | Info only: Head of Branch / Lead Head of Safety Commercial Officer PM/Eng Authority |
| --- | --- | --- |

APPENDIX 3 to Schedule 10 of CONTRACT No. 714085455

# APPENDIX 3 – MAIN EQUIPMENT WITHIN CONTRACT

| MAIN EQUIPMENT WITHIN CONTRACT |  |  |  |
| --- | --- | --- | --- |
| EQUIPMENT TYPE DISCRIPTION | TYPE CODE | AIR PUBLICATION DETAILS | PREVIOUS CONTRCTOR DETAILS |
| Four Cylinder Oxygen, Nitrogen/ Breathing Air Charging Trolleys Mk3 | XFR, XFS, XFT | DAP 119F-2743-123 (4TH Edition) DAP 119F-2743-5F (7TH Edition) | David Ritchie (Implements) Ltd & Black Teknigas (Watts Industries) |
| Single Cylinder Oxygen, Nitrogen/Breathing Air Charging Trolleys Mk3 | XFU, XFV, XFW | DAP 119F-2744-123 (4th Edition) DAP 119F-2744-5F (2nd Edition) | David Ritchie (Implements) Ltd & Black Teknigas (Watts Industries) |
| Portable Nitrogen Aircraft Charging Unit | PCN | DAP 119F-2748-123 (4th Edition) DAP 119F-2748-5F (2nd Edition) | Hale Hamilton Valves Ltd |
| Portable Oxygen Aircraft Charging Unit | PCO | DAP 119F-2747-123 (3rd Edition) DAP 119F-2747-5F (2nd Edition) | Hale Hamilton Valves Ltd |
| Portable Oxygen Aircraft Charging Unit | PPU | DAP 119F-2751-123 (1st Edition) DAP 119F-2751-5F (2nd Edition) | Hale Hamilton Valves Ltd |
| Inflator Tyre High Pressure | BDD | DAP 119F-1514-123 (2nd Edition) DAP 119F-1514-5F (2nd Edition) | Oldbury Engineering Ltd |
| Portable Air/Nitrogen Charging Regulator | BHM | DAP 119F-2724-123 (1st Edition) DAP 119F-2724-5F (1st Edition) | Hale Hamilton Valves Ltd |
| Cermax Dewpoint Meter and Sampling System Oxygen and Breathing Air/Nitrogen | XGA, XGB | DAP 119L-0321-123(1st Edition) DAP 119L-0321-5F(2nd Edition) | Michell Instruments Ltd |
| Inflation Adaptors Mk 2 Air & Mk 6A Nitrogen | KDK, KDL | DAP 119F-1519-123 (2nd Edition) DAP 119F-1519-5F (2nd Edition) | ELE Advanced Tech Ltd |
| Hoses General | All above types | All above DAP’s | Aeroflex Hose & Engineering Ltd |
| Oxygen Mask – P17 | 2980W000 | 108F-0902-123 | HONEYWELL |
| Oxygen Mask - Q17 | 2978W000 | 108F-0902-123 | HONEYWELL |
| Oxygen Mask - P18 | 2984W000 | 108F-0902-123 | HONEYWELL |
| Oxygen Mask - Q18 | 2982W000 | 108F-0902-123 | HONEYWELL |
| Oxygen Mask - P20 | 2990W000 | 108F-0902-123 | HONEYWELL |
| Oxygen Mask - Q20 | 2990W000 | 108F-0902-123 | HONEYWELL |
| Oxygen Mask - PH3 | 2976W000 | 108F-0902-123 | HONEYWELL |
| Oxygen Mask - QH3 | 2974W000 | 108F-0902-123 | HONEYWELL |
| Lox Storage Tank 2400Ltr Mk 2 | XGT | DAP 119L-0508-123 DAP 119L-0508-5F(2nd Edition) | Wessington Cryogenics |
| Liquid Oxygen Replenishment Trolley 200ltr Mk 2 | GYB | DAP 119F-2745-123 (2nd Edition) DAP 119F-2745-5F (2nd Edition) DAP 119F-2700 – 2(R) (6th Edition) | Meggit Oxygen Systems |
| Cosmodyne Cryogenic Sampler | WCA | DAP 119L-0323 -12 | Cosmodyne LLC |

APPENDIX 4 to Schedule 10 of CONTRACT No. 714085455

# APPENDIX 4 - REPAIR LIST – see separate document

APPENDIX 5 to Schedule 10 of CONTRACT No. 714085455

# APPENDIX 5 - REPAIR PROCESS MAP – see separate document

APPENDIX 6 to Schedule 10 of CONTRACT No. 714085455

# APPENDIX 6 - SPARES LIST – see separate document

APPENDIX 7 to Schedule 10 of CONTRACT No. 714085455

# APPENDIX 7 - SPARES PROCESS MAP – see separate document

APPENDIX 8 Schedule 10 of CONTRACT No. 714085455

# APPENDIX 8 – NOT USED

APPENDIX 9 to Schedule 10 of CONTRACT No. 714085455

# APPENDIX 9 - EXPANSION OF THE SCOPE OF WORK REQUIRED FOR EQUIPMENT LISTED IN APPENDIX 4

REDACTED

APPENDIX 10 to Schedule 10 of CONTRACT No. 714085455

# APPENDIX 10 – NOT USED

APPENDIX 11 to Schedule 10 of CONTRACT No. 714085455

# APPENDIX 11 – PROJECT SCHEDULE – see separate document

APPENDIX 12 to Schedule 10 of CONTRACT No. 714085455

# APPENDIX 12 – QUALITY MANAGEMENT PLAN – see separate document

APPENDIX 13 to Schedule 10 of CONTRACT No. 714085455

# APPENDIX 13 – SAFETY AND ENVIRONMENT – see separate document

APPENDIX 14 to Schedule 10 of CONTRACT No. 714085455

# APPENDIX 14 – LEGISLATION COMPLIANCE REPORT – see separate document

APPENDIX 15 to Schedule 10 of CONTRACT No. 714085455

# APPENDIX 15 – LEGISLATION REGISTER – see separate document

APPENDIX 16 to Schedule 10 of CONTRACT No. 714085455

# APPENDIX 16 – RISK & OPPORTUNITIES MANAGEMENT PLAN – see separate document

APPENDIX 17 to Schedule 10 of CONTRACT No. 714085455

# APPENDIX 17 – RISK REGISTER – see separate document

APPENDIX 18 to Schedule 10 of CONTRACT No. 714085455

# APPENDIX 18 – PACKAGING, HANDLING, STORAGE AND TRANSPORTATION PLAN – see separate document

APPENDIX 19 to Schedule 10 of CONTRACT No. 714085455

# APPENDIX 19 – OBSOLECENCE MANAGEMENT PLAN – see separate document

APPENDIX 20 to Schedule 10 of CONTRACT No. 714085455

# APPENDIX 20 – CONFIGURATION MANAGEMENT PLAN – see separate document

ANNEX A to Schedule 10 of CONTRACT No. 714085455

# ANNEX A TO SOW SOW Approval Record

| Represented Function | Name | Post | Signature | Date |
| --- | --- | --- | --- | --- |
| Author (Ops Mgt) |  |  |  |  |
| Comments: |  |  |  |  |
| Operations Management | Phil Lucker | DES AS AC-Airfield-Hd |  |  |
| Comments: |  |  |  |  |
| Commercial | Richard Astley | DES AS-AC-SCO2 |  |  |
| Comments: |  |  |  |  |
| Cost Control | Matthew Bethell | DES AS AC-CCL |  |  |
| Comments: |  |  |  |  |
| Through Life Technical Support | Chris Magee | DES Air-ODF-ITSS Liaison-Ld |  |  |
| Comments: |  |  |  |  |
| Engineering | Shahzad Ghafoor | DES AS AC-Airfield-Eng-Hd |  |  |
| Comments: |  |  |  |  |
| Supply Chain Management |  |  |  |  |
| Comments: |  |  |  |  |
| Project Controls |  |  |  |  |
| Comments: |  |  |  |  |
| Quality |  |  |  |  |
| Comments: |  |  |  |  |