3238

# PROJECT INFORMATION for PRELIMINARY TENDER ENQUIRY

PROJECT:	GOLDEN ACRE COMMUNITY CENTRE, SAFFRON WALDEN: ROOFING & GUTTERS

1.	Project

The Employer wishes to invite tenders for roofing repairs and new gutters & downpipes to Golden Acre Community Centre, Ross Close, Saffron Walden, Essex, CB11 4DU.

2.	Description of Works

Removal of existing gutters, downpipes and fascia boards; repairs to roofing generally; relining valley gutters; new gutters, downpipes and fascia boards; minor repairs and repointing of facing brickwork.

3.	Employer

3.1	Saffron Walden Town Council

11 Emson Close

Saffron Walden

Essex

CB10 1HL

4.	Employer’s Professional Team

4.1	Contract Administrator and Quantity Surveyor

Wilby & Burnett LLP

Provident House

123 Ashdon Road

Saffron Walden

Essex

CB10 2AJ

Contact:	Mr Trevor Vincent

Telephone:	01799 513621

Facsimile:	01799 514010

E-mail:		trevorvincent@wilbyburnett.co.uk

5.	Location of Site

The site is in the south of Saffron Walden.

6.	Listing

The building is not Listed or within the Conservation Zone.

7.	Number of Tenderers it is Proposed to Invite

Four.

8.	Tender Documentation

Specification comprising Schedules of Work and drawings.

9.	Form of Contract

JCT Minor Works Building Contract 2016 and JCT Public Sector Supplement.

The Appendix to this Contract will be completed as follows:

Rectification Period	-	6 months

Insurance 5.3	-	£5,000,000

Insurance 5.4	-	Clause 5.4 Option B

Liquidated and Ascertained Damages	-	£500 per calendar week or pro-rata thereto

Interim Certificates	-	Monthly; period for payment 28 days

Retention	-	5%

10.	Examination and Correction of Priced Documents

Alternative 2 will apply - Confirm or Amend.

## 11	Execution of Contract

The Contract is to be executed under hand.

12.	Anticipated Date for Possession

January/February 2018

13.	Period for Completion of the Works

4 weeks

14.	Approximate Date for Despatch of Tender Documents

November 2017

15.	Date for Return of Tenders

By noon 11th December 2017.

16.	Performance Bond

Not Required.