Appendix 1a Response Document Tender for Replacement Wide Area Network Accent Contract Reference: 12399 This is an open procurement procedure being conducted by Accent Corporate Services Ltd in accordance with the Public Contracts Regulations 2015 under OJEU reference number 2016-157899 DATE OF ISSUE OF ITT: 12/12/2016 DATE OF RETURN: On or before 12:00 Noon on 20/01/2017 Charlestown House, Acorn Park Industrial Estate Otley Road, Shipley BD17 7SW Contact: Chris Cuthell Telephone: +44 (0)1274 717500 Email: wan.procurement@accentgroup.org

# Appendix 1 – tender response

### Please use this document to respond to the invitation to tender

For reference the sections are:

| Criteria | Sub-Criteria | Section | Weighting |
| --- | --- | --- | --- |
| Quality | Technical Merit | Part A | 25% |
|  | Delivery date and delivery period | Part B | 5% |
|  | Service | Part C | 15% |
|  | Transition | Part D | 15% |
| Price | Price | Part E | 40% |
| Terms & Conditions | proposals for reconciling the differences client & supplier side T’s & C’s to deliver mutually acceptable contractual terms | Part F | Mandatory Response |

A detailed marking schedule is available in Appendix 3

Should any questions within the invitation to tender seem to require an answer that duplicates a response provided for another question, please still include your answer, ensuring that it fully responds to that specific requirement

Where possible in your responses use screen captures and diagrams to aid visualisation of the solution

Examples given in “Further Information/guidance” are intended to help you complete the document and are not exhaustive lists of features required

# Part A: Technical Merit 25%

Accent recognizes that, as with any IT system or solution, there are common areas of functionality (covered by the questions below) and areas of functionality that may be unique to your solution.  If you feel there are any additional areas of functionality in the solution you are proposing not covered by the questions; then please provide these details where relevant in section A-1-10.

.

Section 1 – Solution Description

| Reference | A-1-1 – Solution overview |
| --- | --- |
| Requirements | Please provide an overview of the Wide Area Network solution |
| Further information/guidance | Please provide topology diagrams and descriptions in plain English where possible |

Bidder Response

| Reference | A-1-2 - Solution detail – technical |
| --- | --- |
| Requirements | Please provide a detailed description of the proposed solution |
| Further information/guidance | Include a full breakdown of all the solution components – including, but not limited to - Software, hardware, circuits and services - Use diagrams where appropriate - Include a table of sites, circuits, bandwidths and circuit types - Include notes on handling different traffic types (QoS/CoS) and where these attract addition cost state those costs in section E |

Bidder Response

| Reference | A-1-3 – PSTN lines and calls |
| --- | --- |
| Requirements | As part of the contract you may be proposing services which require the use of a PSTN line - The contract includes the PSTN circuits listed in Appendix 2 where they are needed for provision of data services (broadband). If they are not needed as part of your solution then they will not form part of the contract, and will be cancelled by Accent - The principle is that where PSTN is used to provide data services, the service provision is end to end and we have one point of contact for fault resolution and billing |
| Further information/guidance | Your proposal should enable the following: - Online management of lines and features – e.g. diversion management, billing, call bar etc. - Demonstrate value for money and other benefits (please specify) - Detail the migration approach for circuits and services to avoid a loss of service |

Bidder Response

| Reference | A-1-4 – Working with our telephony provider |
| --- | --- |
| Requirements | Accent are tendering for our Telephony Services (Unified Communications and Contact Centre – Accent Connect) concurrently with this tender and will be requesting options for SIP provision via the Accent Connect (Telephony) tender and for data circuits via this - the Accent WAN tender. It is required that the SIP provider and WAN provider work together to provide a reliable and effective service. Describe how this can be facilitated. |
| Further information/guidance | Telephony Services have not yet been procured so a solution may be on premise or cloud based. i.e. SIP may be required over the data trunk into Charlestown House, or SIP may be hosted with the telephony provider, with voice calls (and video) being passed over the data circuit to Charlestown. Your approach should describe: - How you would work with the SIP provider – refer specifically to implementation requirements and problem resolution - How you are providing resilience to provide a robust service over which SIP/calls will route - It is expected that between 150 & 300 SIP trunks will be commissioned with a matching number (probably passive) to the DR Site. |

Bidder Response

| Reference | A-1-5 - Business continuity and disaster recovery |
| --- | --- |
| Requirements | Describe, in detail, how the solution would allow for business continuity and disaster recovery, and periodic tests |
| Further information/guidance | For example: Solution Resilience features (optional). - Failure of connecting circuits to the primary site (Charlestown) - Failure of connecting circuits to a regional office - Features included in the solution that would allow setup of a DR/BC site (ability to share an IP range across locations, i.e. VRF spanning – or similar functions) - Failure of connectivity to the internet - Recommendations for further resilience not included within the solution - The ability to test failover of circuits as part of DR/BC regular routine tests Note: Accent is in the process of procuring a third party solution for DR/BC (including backup). This is part of a separate procurement – see B-1-1 for further information |

Bidder Response

| Reference | A-1-6 – VPN functionality – Working off site |
| --- | --- |
| Requirements | Please provide a description of the VPN functionality within the solution |
| Further information/guidance | Accent relies heavily on mobility – at least a third of the workforce are mobile at any one time using mobile phones, tablets and laptops - Detail VPN functionality. Include a scenario which illustrates how somebody would connect to the VPN (use screen shots). Usability is very important - What systems/clients does the proposed solution support (Android, iOS, Windows etc.) - Are there different connection options (and which one is recommended e.g. Windows std VPN client, SSL VPN, an App, a windows application) - Please include any other relevant information or features |

Bidder Response

| Reference | A-1-7 - Hardware and software capacity and licensing |
| --- | --- |
| Requirements | This question is designed to give Accent an idea of the longevity of equipment and software and expansion capabilities in terms of additional users, bandwidth or features. |
| Further information/guidance | Software - please describe how the solution is licensed with an indication of - Maximum capacities - Time bound licenses (not perpetual, needs relicensing every year etc.) - Features licenses (e.g. intrusion detection, VPN or URL scanning in the case of a firewall) Hardware – please describe how the solution is licensed with an indication of - Proposed system capacities or throughputs - Limitations on concurrent connections (in the case of VPN) |

Bidder Response

| Reference | A-1-8 - Use of Accent hardware and software |
| --- | --- |
| Requirements | Please note any hardware, software or services required by the solution which Accent will be providing, or upon which you are relying, which you have not costed-in as part of the solution. |
| Further information/guidance | Include any assumptions you have made about the underlying infrastructure For example: VMware, PoE switches, Microsoft Licenses, SAN storage, rack space, power requirements, additional servers etc. All costs should be included in the proposal unless there is a specific technical or licensing reason for not doing so, or it has been established by means of negotiation that existing Accent hardware and/or software estate can be used. |

Bidder Response

| Reference | A-1-9 – Unique features or services provided by the contract |
| --- | --- |
| Requirements | Please describe any additional features, benefits or services which you will be proposing as part of the contract or solution which you feel will be beneficial to Accent, but have not been specified or covered elsewhere. Either free of charge or as costed enhancements. |
| Further information/guidance | Details of innovation, flexibility or unique features you think Accent may find beneficial or add value to the solution through enhanced service or value for money Other areas and best practice from different industry sectors we should consider implementing |

Bidder Response

# PART B: Delivery Date and Delivery Period – 5%

| Reference | B-1-1 – Delivery Date and Delivery Period |
| --- | --- |
| Requirements | There are a number of co-dependencies with other projects. Please describe how you would address these to meet Accent’s deadlines for Project delivery. In all cases assume that information (addresses and contracts) are in place by the end of February 2017. Confirm your implementation will deliver to the required deadlines with details of how this will be achieved. |
| Further information/guidance | Accent requires a complete transition to the proposed network solution (including any optional components agreed under the contract) by August 18th 2017 The core circuit into Charlestown House (CTH), together with the DR/BC circuit to our chosen DR/BC site must be installed by as soon as possible after exchange of contracts. Alternatively if you are proposing a triangulating point-to point circuit between CTH and the DR/BC site, this could be installed to the same deadline. - Our Bradford office (not included within this contract) is closing on 31st March 2017. The office currently holds our business continuity and disaster recovery equipment. Under a separate procurement Accent is tendering for hosted business continuity, backup and off site/ hosted seats (40). - Our Accent Connect telephony project has a target deadline of completion by June 30th 2017. However, in order to progress and set up the system a data circuit must be installed at Charlestown House as early as possible to allow SIP functionality (or voice calls over the data circuit) to be configured, otherwise the project will be delayed. Outline a means by which connectivity can be provided to allow the progression of the two projects above. This may be rapid installation of the contracted circuits and services, or alternative solutions such as speculative pre-ordering of key circuits. Include any assumptions you have made in a separate paragraph |

Bidder Response

# PART C: Service – 15%

| Reference | C-1-1 – Accreditations and profile |
| --- | --- |
| Requirements | Accent Group wish to partner with the highest available accredited organisations for the solutions offered. Please provide us with an overview of your organisation |
| Further information/guidance | Please tell us about your organisation, providing the following profile information. - Organisation Technical and Professional accreditations - (e.g. gold partner, platinum, premier, awards, qualifications etc.) for the solution proposed - Customer Profile – number of customers, largest/smallest/average, industry sector - Where would you say you have had your biggest successes? - About you - geographic spread, engineering/sales/support staff ratios/numbers |

Bidder Response

| Reference | C-1-2 – Administration & Account Management |
| --- | --- |
| Requirements | Please detail how the ongoing management of the contract and service will operate |
| Further information/guidance | For example: - Please provide details of how the account will be managed, including the account management structure, management meeting timings, technical service days etc. - How will you continue to offer Best Value to Accent during the life of the contract, including the process of contract review and the suggestion of improvements and innovation which may be of benefit to Accent and its customers. - How will the day to day running of the network and (if applicable) lines and calls be managed by Accent (e.g. customer portal, billing, different portals for PSTN and Network Services) - How will changes to services be managed (adds, changes, moves) from an administrative perspective (e.g. requested, status updates) - What will be the process for contacting your service teams on a day to day basis - What is the escalation process from an administrative viewpoint (e.g. an unresolved billing issue) |

Bidder Response

| Reference | C-1-3 – SLA & Performance - Technical |
| --- | --- |
| Requirements | Please confirm that you are able to provide support for your overall solution and supply your Service Level Agreement (SLA) |
| Further information/guidance | Include: - A copy of the SLAs covering the solution (e.g. in terms of incident resolution and network performance targets) - Technical expertise of the people providing the day to day service - Escalation procedures (technical issues) - Points of contact (single account/support manager) - To enable us to see how your well service operates please provide information on your Key Performance Indicators and measures against them for the last 6 months |

Bidder Response

| Reference | C-1-4 – Support – Technical and Field capabilities |
| --- | --- |
| Requirements | Please detail the type of support desk you operate for your existing clients and what you are proposing for Accent including call and problem management. Please advise if you proposing to use your own staff to provide technical support and field service |
| Further information/guidance | - Hours of cover - Suppliers must also include details of their business continuity procedures which will ensure the Service Desk and support services are available at all times during the support window. - Not all service requests will be resolved remotely. The Supplier must describe their Field Service organisation and explain how they will ensure on-site response times will be met. - The supplier shall also indicate how many trained and accredited engineers are within two hours of each main customer site (1GB bearer circuits) - State clearly if you are partnering with another supplier(s) to deliver the requirements, and please detail the arrangements for delivering support to Accent. - Do you measure customer’s satisfaction? - How well did you do in your last satisfaction survey? |

Bidder Response

| Reference | C-1-5 – Changes – Service Provider |
| --- | --- |
| Requirements | How do you manage changes (service providers change management process)? |
| Further information/guidance | Over the life of the contract the service provider (your) network and services will change. - How are the changes managed and notified to customers - Notification periods (how far in advance), maintenance periods etc. - Accent’s current core hours of business are 8am to 8pm, although these will extend at some point. Are there any barriers to the current service provision or an extension of service hours in the future? |

Bidder Response

| Reference | C-1-6 – Changes - Customer |
| --- | --- |
| Requirements | How are customer generated change requests managed? |
| Further information/guidance | Over the life of the contract Accents will require changes to the network: - Additional external IP addresses - Change of address ranges internally - Addition of VLANs - Changes to QoS or CoS etc. - How are the changes managed and what are their associated SLAs - How would Accent log a change request – i.e. what is the process from first contact to resolution - Notification periods (how far in advance), maintenance periods etc. - Are there any costs associated with changes (please outline in Section E) |

Bidder Response

| Reference | C-1-7 – Changes – Customer - Firewall |
| --- | --- |
| Requirements | How are change requests managed for Firewall Services (requested by customer) |
| Further information/guidance | Over the life of the contract Accent will require changes in the firewall configuration: Traditionally Accent has had a local DMZ switch into which servers are patched to make them available over the internet (so they can be managed locally rather than hosted) As an example, we have a recruitment portal (https://jobs.accentgroup.org) which is hosted internally using an IP address provided by our current WAN provider and DNS services by UK2. The web server requires that certain ports be opened externally (to access the server, and from the DMZ to a back end SQL database). - How would this process be managed if this was a new requirement? - How would the process be managed if the change request was completed but the configuration was unsuccessful (e.g. there was a problem between the DMZ and the internal network which may require a further port opening) What are the associated SLAs for firewall services Are there any costs associated with changes (please detail all costs in the Professional Services Costs worksheet in Appendix 1b - Section E) |

Bidder Response

| Reference | C-1-8 – Monitoring & Reporting |
| --- | --- |
| Requirements | Please detail monitoring and reporting services provided under the contract |
| Further information/guidance | Please detail: - Your own monitoring to maintain the integrity and reliability of the network - How you would notify us about problems or potential issues - Monitoring available to Accent Group to check service quality and report on outages, bandwidth usage etc. (e.g. Netflow etc.). We currently have access to a portal and SNMP read access to perform our own monitoring using Castle Rock SNMPc and HP OpenView |

Bidder Response

| Reference | C-1-9 – Upgrades – Business as usual |
| --- | --- |
| Requirements | Please describe your approach to hardware and software upgrades (patches as opposed to requested system upgrades) |
| Further information/guidance | Include information on: - Frequency of upgrades (e.g. software patches and version upgrades for routers, firewalls) - Are there any mandatory upgrade cycles - If there are any shared systems (e.g. shared firewall) please state, and detail how multi-tenanted hardware or software is upgrades are prioritised |

Bidder Response

| Reference | C-1-10 – Circuit moves, changes and closures – business as usual |
| --- | --- |
| Requirements | Please describe your approach contractually and technically to an office move or closure request. As part of a move to smaller offices after implementing mobile working Accent will move buildings during the course of the contract. |
| Further information/guidance | - Describe arrangements contractually and financially for a move - Describe arrangements contractually and financially for a closure |

Bidder Response

| Reference | C-1-11 – Product Lifecycles |
| --- | --- |
| Requirements | Please show the roadmap for the products proposed. |
| Further information/guidance | Show end of life or support retirement dates for hardware and software. |

Bidder Response

| Reference | C-1-12 – Ongoing testing and security |
| --- | --- |
| Requirements | What will your approach be to Penetration (PEN) testing |
| Further information/guidance | Accent requires that as a minimum an annual PEN test is performed by a third party (Accent already has a contract in place so the testing itself is not required as part of the contract, only the agreement to do so and a willingness to fix any issues) - How will you accommodate the testing - If issues are found, how will you approach the resolution of the issues assuming they are on equipment managed under the contract |

Bidder Response

| Reference | C-1-13 – Strategic initiatives |
| --- | --- |
| Requirements | Please give details of any strategic initiative which may impact this project This may be subject to Accent signing a non-disclosure agreement. |
| Further information/guidance | For example: - Sale, takeover, closure or discontinuation of businesses, products or support within the proposal within the next 5 years - Anything which may impact the viability or support or development of the products used in the proposal over the next 5 years. - The withdrawal from a market or sector by the bidder or any holding company which may have an impact upon Accent within the next 5 years |

Bidder Response

# Part D: Transition – 15%

| Reference | D-1-1 – Project approach |
| --- | --- |
| Requirements | Please describe your approach and methodology for managing the project. Provide an outline implementation plan showing key activities, milestones and order of project tasks. Describe your understanding of Accent Group’s responsibilities to assist with the implementation of the new infrastructure. Project completion is required by August 18th 2017 |
| Further information/guidance | Note It is recognised that a detailed project plan cannot be constructed at this stage, but suppliers should be able to demonstrate initial planning details. - Please include your recommendation for a phased approach - transitioning from our current network to your network with a minimum of disruption - Please include the resources you will employ to deliver the project. - What is your approach to handover and testing – how will you test that a circuit is of acceptable quality to handover to live service? - Please ensure you specify the target date at which the solution becomes operational and under normal support arrangements. |

Bidder Response

| Reference | D-1-2 – Transition - working with existing network provider |
| --- | --- |
| Requirements | Please describe how you will work with our existing network provider (WAN Services Ltd. - GCICom) to transition services between the old and new networks |
| Further information/guidance | Provide details of steps required to transition and how the transition will be managed: - From a relationship point of view - From a technical point of view - Confirm that you will notify Accent of any reconfiguration required to components of its network infrastructure to ensure interoperability of both networks and continued operation of the existing network. |

Bidder Response

| Reference | D-1-3 – Technical resources - transition |
| --- | --- |
| Requirements | Detail technical resources and their skills being provided by the supplier to implement the proposed solution and their primary location. |
| Further information/guidance |  |

Bidder Response

| Reference | D-1-4 – Use of third parties |
| --- | --- |
| Requirements | Please identify any 3rd party contractors you propose to use to implement any element of the proposed solution (either companies or individuals not directly employed by you) and indicate the scope of their work and provide assurances they can meet the completion timescales and any subsequent support arrangements |
| Further information/guidance | Please also confirm that any 3rd party contractors have undergone as a minimum the same levels of vetting & background checking as your own staff. |

Bidder Response

| Reference | D-1-5 – Quality Assurance & Risk Management |
| --- | --- |
| Requirements | Describe the Quality Assurance and Risk Management methods that will be employed during implementation of the proposed solution including all stages and staged acceptance. |
| Further information/guidance |  |

Bidder Response

| Reference | D-1-6 – Acceptance Plan and Payment Schedule |
| --- | --- |
| Requirements | Provide confirmation that Accent Group will be provided with an agreed Acceptance Plan which will match agreed phases of implementation to prove functionality and operability of the implementation, and that the payment schedule will reflect the Acceptance Plan. |
| Further information/guidance | If available please provide an anonymised example. |

Bidder Response

| Reference | D-1-7 – ICT staff training - Optional |
| --- | --- |
| Requirements | Please identify any formal training courses that may be of use to Accent Group’s ICT staff. Please include the cost of any formal training within your final costs. |
| Further information/guidance | It is expected Accent will require a level of knowledge to provide internal support for the products proposed, so technical training will be required. Please detail all costs in the Professional Services Costs worksheet in Appendix 1b - Section E |

Bidder Response

| Reference | D-1-8 – Documentation |
| --- | --- |
| Requirements | Please detail the level of documentation you will provide in delivering all the aspects of the WAN both during its implementation period and once it has gone live. |
| Further information/guidance | Where possible, please also provide examples of the type of documentation |

Bidder Response

| Reference | D-1-9 – End of contract provision |
| --- | --- |
| Requirements | Please detail how, at the end of the contract, you would assist in transitioning to a new contract or another service provider |
| Further information/guidance |  |

Bidder Response

SECTION D-2: FURTHER INFORMATION

The table below details further information required as part of the tender. There will be no scoring against these responses.

| ID | Requirements Detail | Bidder Response |
| --- | --- | --- |
| D-2-1 | Please provide information on any works which will be necessary, to be completed by Accent before commencement of the project. |  |
| D-2-2 | Please detail anything which is not included in the above requirements which you consider Accent will need for the solution to function. |  |
| D-2-3 | Please confirm that all your resources have been included to project manage the implementation of the project |  |
| D-2-4 | Please detail the level and type of resource the supplier expects Accent to provide to ensure the project can be delivered within the proposed timescales. |  |

# Section E: PRICE - 40%

In order to score responses fairly and appropriately we need to be able to make an accurate comparison between participants’ price submissions.  Please provide fixed cost information for your offered solution in the Pricing Schedule spreadsheet “Appendix 1 Section E WAN Pricing Questionnaire” included in the electronic tender pack. If desired you may also submit an Additional Pricing Schedule (your choice of format) to support your bid but this will not be used for scoring.

*** Please note that failure to complete “Appendix 1 Section E WAN Pricing Questionnaire” in full and as directed, will render a bid invalid. ***

Bidders are able to provide an Additional Pricing Schedule below to further clarify their commercials should it be felt this aids clarity of the overall offering

All prices shown are to be in Pounds Sterling (GBP) and should be exclusive of V.A.T

Please ensure all cost elements are included.  Any software licensing proposed must be adequately provisioned to meet Accent’s legal obligations and clearly explained.

We have a strong preference that capital spend is backed up by a 5 year warranty to ensure that hardware is in support for the maximum life of the contract.  Please note that where Accent makes disbursements for Capital Expenditure (CAPEX), item details in the form of invoices to the value listing make, model and serial number will be required for inclusion in our asset register.  Title for any such items rests and remains with Accent.

Please state professional services day rates (on-site, consultation, project management etc.).  N.B. travel and subsistence costs are to be included in professional services charges.

Please ensure Optional elements are clearly marked and costed separately.  Option pricing will only be scored in the event of a tie, and only then where it is directly comparable.

Additional Pricing Schedule

If you wish to include additional pricing support material, then please add this below or attach a clearly identified spreadsheet.  Please note that this schedule will NOT be scored.

Additional Pricing Schedule

# Section F – Alignment of Terms & Conditions

Like most Companies for whom procurement represents a significant portion (>£40M p/a) of their commercial activity, Accent has developed a set of standard Terms and Conditions for use when contracting for the supply of either goods or services.

These T’s & C’s have been included in the document bundle as Appendix 7.  Bidders are requested to review this document, indicate how these Terms & Conditions differ from your own and make proposals for how the differences could be reconciled to produce a mutually acceptable set of terms and conditions.  Please note that items such as payment terms are non-negotiable.

| ID | Requirements Detail | Bidder Response |
| --- | --- | --- |
| F-1-1 | Gap Analysis on Client and Supplier T’s & C’s |  |
| F-1-2 | Proposals to reconcile Client and Supplier T’s & C’s into a single mutually acceptable framework |  |