Annex D to Contract Number: ASC Task 0285

Annex D – Task Approval Form

Tasking Form Part A to ASC

TASKING FORM [TO CONTRACTOR]

| To: | BAE Systems (Operations) Limited trading as CORDA Warwick House Farnborough Aerospace Centre Farnborough Hampshire GU14 6YU | From: Army Commercial Proc NI Thiepval Barracks, Lisburn BFPO 801 |  |
| --- | --- | --- | --- |

| REQUIREMENT : Date Quotation Required: 23 Apr 19. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Point of Contact: REDACTED |  |  |  |  |  |  |  |  |
| Task Title: Agile C2: Form & Function analysis of Field Army C2 Structures. |  |  |  | Task or Amendment: Task |  |  |  |  |
| Required Start Date: 11 July 19 |  |  |  | Required End Date: 31 Mar 21* |  |  |  |  |
| Description: Continued effort is required to understand and refine information flows and structures to support the revision of Brigade, Division and Corps SOI/processes/C2 designs and associated Doctrine. To deliver experimentation and analysis in 19/20 and 20/21 which continues to exploit data collection and analysis methodologies developed under ASC Task 103. See SOR Reference: Agile C2 - C2 layout model dated 28 Mar 19 * subject to acceptance and approval of Option 1 as detailed in proposal ref ASC\CMRCL\Prop\01228 by 31 Mar 20 |  |  |  |  |  |  |  |  |
| TASK DESCRIPTION AND SPECIFICATION Task to be completed under Firm Price Ascertained cost (at the Authority’s discretion only) Pricing shall be in accordance with DEFCON 127 or DEFCON 643 and DEFCON 648 or Ascertained Costs DEFCON 653. Task to be completed under DEFCON 703 DEFCON 705 DEFCON 14, 90 and 91 RISK ASSESSMENT Completed: To be completed when Proposal received. DEFCON 602A (Quality Plan): Yes DEFCON 76 (Contractor’s Personnel on Authority’s Premises) Yes Statement of Requirement Reference no: Agile C2 - C2 layout model dated 28 Mar 19 Task Deliverable: Acceptance / Rejection Criteria DEFCON 524 Rejection Period [ 30 Days ] DEFCON 525 Acceptance Period [ 30 Days ] |  |  |  |  |  |  |  |  |
| DELIVERABLES See attached Statement of Requirement entitled: Agile C2 - C2 layout model dated 28 Mar 19 |  |  |  |  |  |  |  |  |
| ISSUE OF EQUIPMENT/MATERIAL/INFORMATION (Tick all relevant boxes and detail what has been issued) Not Applicable Government Furnished Equipment Government Furnished Information Government Furnished Facilities Details of equipment / information / facilities: See SOR Reference: Agile C2 - C2 layout model dated 28 Mar 19 Accounting for Government Property (DEFCON 694): Not Required, the contractor will not be managing a host of our equipment. Likely only using laptops and hard drives at MOD offices. Contract Embodiment Item Contract Support Item Contract Work Item |  |  |  |  |  |  |  |  |
| SECURITY CLASSIFICATION OF THE WORK (A Security Aspects Letter (SAL) will be required in accordance with JSP440) UK OFFICIAL UK OFFICIAL SENSITIVE SECRET TOP-SECRET |  |  |  |  |  |  |  |  |
| Commercial Contact Contact Number | REDACTED REDACTED |  |  |  |  |  |  |  |

Any Task placed as a result of your quotation will be subject to the Terms and Conditions of Contract Number DSTL/AGR/000616/01

Tasking Form Part B to ASC

TASKING FORM [Return from Contractor]

| To: | MoD Commercial Branch FAO: REDACTED Tel: REDACTED Fax: | From: | CORDA |
| --- | --- | --- | --- |

| - Proposal Reference ASC\CMRCL\Prop\01228 The proposal shall include, but not be limited to: - A full technical proposal that meets the individual activities that are detailed in Statement of Requirement (Part A to Draft Tasking Form) - A Work breakdown structure/project plan with key dates and Deliverables identified including required delivery dates for Government Furnished Assets. - A clear identification of Dependencies, Assumptions, Risks and Exclusions which underpin your Technical Proposal. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| COST BREAKDOWN (to be completed by the Contractor) You are to use rates that have been previously agreed within the Analysis Support Construct (ASC) at Annex E. Please also provide a price breakdown which should include, but is not limited to: labour costs, transportation, travel and subsistence, overheads and profit. In support of your Firm Price Proposal you are requested to provide clear details of all Dependencies, Assumptions, Risks and Exclusions that underpin your Firm Price. |  |  |  |  |  |  |  |  |
| Firm Price Quotation of £475,128.17 (ex VAT) is submitted for Task No 0285 – Agile C2: Form and Function Analysis of Field Army C2 Structures and breakdown attached. |  |  |  |  |  |  |  |  |
| Start Date: |  | June 2019 |  |  | End Date: |  | March 2020 |  |
| Signed on behalf of the Contractor: |  |  |  |  |  |  |  |  |
|  |  |  | REDACTED |  |  |  |  |  |
| Name: |  |  |  |  | Date: | 28.06.2019 |  |  |

© Crown copyright 2014 Dstl

Contractors Cost Breakdown

| PROVISION FROM |  |  |  |  |
| --- | --- | --- | --- | --- |
| Service (Activity) | Rate £ | Qty | Subtotal | Total |
| Travel & Subsistence UK Road Mileage Accommodation Day and Night subsistence Other (Rail/Air) (provide detail) |  |  |  |  |
| Agreed rate on General Administration/Overheads |  |  |  |  |
| Agreed Profit Rate |  |  |  | REDACTED |
| Other (provide detail) e.g. materials |  |  |  |  |
| PROVISION FROM SUBCONTRACTORS |  |  |  |  |
| Service | Cost £ | Qty | Subtotal | Total |
| Roke Manor Research (Task Lead) | REDACTED | 1 | REDACTED | REDACTED |
| Roke Manor Research (Technical Lead) | REDACTED | 1 | REDACTED | REDACTED |
| GRAND TOTAL |  |  |  | £475,128.17 |

Milestones Deliverables and Payments

|  | Description | Amount £ | Due Date | Deliverable DEFCON 703/705/(14, 90 & 91) |
| --- | --- | --- | --- | --- |
| 1 | D 2 Thor Report and D4 Edge Report | REDACTED | 29/07/2019 | 703 |
| 2 | D 6 ‘Ex ARRCADE CHARGER-FUSION PXR’ | REDACTED | 23/12/2019 | 703 |
| 3 | D 7 ‘Ex ARRCADE CHARGER-FUSION Analysis Report’ | REDACTED | 30/03/2020 | 703 |
| ## TOTAL | Firm Price | £475,128.17 |  |  |

© Crown copyright 2014 Dstl

Tasking Form Part C to ASC

| - Offer of Contract: |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Commercial Officer: |  |  |  | REDACTED |  |  | Tel: |  | REDACTED |
| Purchase Order Number: |  |  | 700006024 |  |  |  |  |  |  |
| Date: | 10th July 2019 |  |  |  |  |  |  |  |  |
| Please Note: Task Authorisation to be issued by MoD Commercial Services Branch once the Purchase Order has been inserted. Any work carried out prior to issue is at the Contractor’s own risk |  |  |  |  |  |  |  |  |  |

| 2. Unqualified Acceptance of Offer: (to be completed by the Contractor and return to MoD Commercial Branch) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Contractor’s Name: |  |  |  | REDACTED |  |  | Tel: |  | REDACTED |
| Position in Company: |  |  | ___________________________ |  |  | Signature : |  |  |  |
| Date: |  |  |  |  |  |  |  |  |  |
| Please Note: Task Authorisation to be issued by MoD Commercial Branch once the Purchase Order has been inserted. Any work carried out prior to issue is at the Contractor’s own risk. |  |  |  |  |  |  |  |  |  |

© Crown copyright 2014

Tasking Form Part D to ASC

| 2. COMPLETION OF TASK (to be completed by Contractor and returned to the MOD Commercial Branch and a copy to the point of contact detailed in Section 1- failure to return completed Part 3 could result in payment being delayed) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Confirmation of Deliverables as per part 1 |  |  | Y |  | N |  |  |
| Actual Start Date: |  |  |  | Actual Completion Date: |  |  |  |
| Finance Form Submitted on: |  |  |  | For Price of: |  | £ |  |
| Comments by Contractor on the Task |  |  |  |  |  |  |  |