Mini Competition

| #### Invitation to participate in a mini competition |  |
| --- | --- |
| Panel Name: | Multi-Disciplinary Panel |
| Project Name: | Newburn Riverside Potential Acceleration of Housing Delivery Stage 1 & Potential Stage 2 |
| Date: | 1 September 2016 |
| To: | ATKINS |
| From: | (Redacted), Area Manager Homes and Communities Agency (Gateshead) St George's House, Kingsway, Team Valley, Gateshead, NE11 0NA |
| Summary of Key Objectives The HCA is inviting four members of the Multi-Disciplinary panel to bid for the opportunity to provide a comprehensive review of all existing information available, and undertake further investigations and surveys as required and advise on the deliverability of the undeveloped parts of the Newburn Riverside site for residential development. This is to have particular regard to any constraints and costs associated with potentially accelerating delivery to meet government targets for Public Land Housing Capacity (PLHC) outputs by March 2021. This piece of work should result in a ‘base-line’ timetable and pathway identifying key milestones, constraints, costs and a delivery vehicle/disposal strategy achieving housing delivery together with appropriate cash-flow, appraisal and market advice, assuming a traditional ‘commercial’ approach. In addition to this base-line scenario alternative accelerated delivery option(s) are to be provided and similarly mapped out with key issues which impact on costs, receipts and deliverability clearly identified. Options for the overall exit strategy for the entire Newburn Riverside site will also form part of the brief. Once this piece of work is completed it is anticipated that the HCA will review the options identified and select a preferred delivery route/timetable and then seek to extend the commission for Stage 2 of the work which would be the implementation and project management of the selected project/delivery plan to achieve the HCA’s chosen objectives. The HCA reserves the right to undertake a further mini-tendering exercise for Stage 2, where combined costs are likely to approach OJEU thresholds, or if deemed appropriate for value for money purposes. - Background - Newburn Riverside was the site of a power station and graphite works approximately 4 miles west of Newcastle upon Tyne city centre on the banks of the River Tyne with a gross area of circa 170 hectares which was remediated for employment use in the 1990s by One North East. The eastern portion has been substantially developed out in phases through the first decade of the 21st century to provide a business park with high quality office and light industrial accommodation. The western portion of the site amounting in total to some 82 hectares was originally anticipated to be developed for further commercial development to be built out over a 10 – 15 year period and has had a substantial ERDF investment of circa £7.9m to provide a dual carriageway access route and roundabouts to open up the site. There is a substantial landscaped riverside walkway and the net developable area is around 50 hectares. - Newburn Riverside was transferred to the HCA as part of the Onsite portfolio to the HCA on 29 December 2014. Whilst the site has been remediated and has planning consent for commercial use it has now been identified by Newcastle City Council as a potential long term residential site within the Newcastle and Gateshead Core Strategy. Onsite commissioned Spawforths to carry out an exercise to support the proposed allocation and a comprehensive suite of reports was undertaken to identify constraints and delivery issues, together with some high level work on viability to demonstrate that residential development could be feasible. From this a number of ‘asks’ have been identified to support development including delivery of a new two-form primary school, a ‘through-route’ and bus link, which would be accessed via Newburn Haugh Industrial Estate to the west, highways infrastructure improvements and a footbridge link across the River Tyne to Blaydon railway station. - Due to the longer term expectations from the planners for delivery of the site for housing and the clawback implications arising from the ERDF investment into the site it was originally not anticipated that any residential development would commence before 2021. Current government policy seeking to accelerate housing delivery has resulted in the potential for earlier delivery being investigated. Therefore appropriate specialist legal advice is currently being sought to establish the timescales, costs and triggers for the ERDF clawback to identify whether these will affect potential delivery timescales and/or result in costs. The results of this will feed into the overall objectives of this piece of work. - Whilst supporting reports have been undertaken which identify some constraints as part of the Spawforths work to promote the allocation of the majority of the remainder of the site for housing, the assumption has been the site would be unlikely to come forward any earlier than 2021 with an assumed delivery period of 10 years, ie build out rate of 100 units per annum. Whilst historic information will be available to the appointed consultant it is expected that the consultant will make its own assumptions and provide recommendations in accordance with up to date market evidence, planning policy, known constraints etc. - Scope/Objectives - The scope/objective of this commission is to appoint a consultant from the HCA’s multi-disciplinary panel to provide a clear ‘base-line’ position setting out a timetable, together with the necessary steps and associated costs for housing delivery at Newburn Riverside assuming a commercial approach where a landowner would seek to maximise receipts. This would take into account, known timing and market constraints, having regard to cash flow and delivery of required infrastructure, s106 or CIL obligations and the phasing of release of the site bearing in mind competing sites and overall capacity of the subject site, developer appetite and likely receipts profile for the Agency. - It is assumed, unless otherwise advised, that in order to maximise receipts the HCA should seek an outline planning consent prior to any proposed disposal. Therefore it is anticipated that included as part of the base-line position there is a clear project plan identifying a timetable and key milestones together with any technical reports, surveys, capacity studies, master-planning/urban design work, CDM obligations and any other items which will be needed to support a planning application and the promotion of the site for sale to the market. Indicative costs associated with the elements required should be provided, together with details of any time-limited or time-critical (eg ecology) reports which may be undertaken. It is anticipated that implementation of this project plan (or an alternative accelerated option identified as set out in Point 2.3) will form Stage 2 of this commission. - Once the ‘baseline’ position is established the appointed consultant will be required to provide details of how delivery of the site can be accelerated with the objective of achieving all, (or at least maximising the number) of the PLHC outputs by 31 March 2021. PLHC can be claimed once a conditional contract has been entered into for delivery of all the housing units and when there is planning certainty. This should clearly identify any constraints which will need to be overcome and any costs (financial or reputational) associated with achieving this, together with any impact on receipts that may result from the disposal of the site in a single lot. There may be more than one option available to deliver this objective or partial objective. - As with the base-line position a project delivery plan should be provided for the accelerated delivery option(s) identifying a timetable and key milestones together with any technical reports, surveys, capacity studies, master-planning/urban design work which will be needed to support a planning application and the promotion of the site for sale to the market. Indicative costs associated with the elements required should be provided, together with details of any time-limited or time-critical (eg ecology) reports which may be undertaken. - Ultimately the HCA will be seeking to exit completely from the whole of the Newburn Riverside site including the areas to the east which are fully developed for commercial uses, remaining commercial development sites, landscaped areas, non-adopted roads and footways and undevelopable land. Advice on options for an appropriate exit strategy will be sought from the appointed consultant in particular with regard to whether there are advantages in retaining the non-residential development areas until such time as either planning consent or disposal is achieved. - Interested parties are invited to quote for this work and are asked to provide a submission indicating how, if selected, they would fulfil the brief for Stage 1 within the time frame required and at what cost - Programme The timetable is indicative and the HCA reserves the right to alter this at its own discretion. ACTIVITY; DATE. Issue brief for Newburn Riverside; 30 August 2016. Tender Returns; 21 September 2016. Evaluation of Tenders; 21 – 26 September 2016. Notification of results; w/c 26 September 2016. Anticipated award of contract; w/c 3 October 2016. Inception Meeting; w/c 10 October 2016. Report on Stage 1 Options; w/c 28 November 2016. HCA approval to preferred option; January 2017. Appointment for Stage 2 work; Jan – March (subject to further tender if required). - Fee Quote Prospective consultants are asked to confirm that they have the capacity, skills and resources to deal with the Stage 1 commission in the timescales required. Any concerns around the estimated timescale should be raised within the bid with details and a rationale for any alternative/extended timescale. Key information required from bidders: Qualitative Elements - Brief method statement for proposed work along with any proposals to alter the scope of works particularly if any gaps have been identified in the brief. - Details of experience in dealing with major housing development sites particularly where obstacles to development have been identified and examples where these have been overcome. - Experience within the North East housing development market and residential appraisals including familiarity with different appraisal tools and systems and specifically with the HCA’s DAT model. - Details of staff involved with the commission including their experience with the nature of the work outlined. Quantative Element - Fully detailed financial bid for the Stage 1 work, which should be based on HCA panel rates and should be a fixed cost for the work outlined within the brief, this should identify the time allocations and rates for members of the team together with any disbursements and other out of pocket expenses. - Any potential additional work identified to achieve the objectives outlined for the Stage 1 piece of work should be priced separately and be based on HCA panel rates with a fixed price, if practicable. It is anticipated that Stage 1 of the work will require significant input from property specialists, whereas Stage 2 will require a much wider multi-disciplinary approach and the HCA would intend that the eventual appointment for Stage 2 will incorporate full project management of the multi-disciplinary project team. Given the significance of the property input at Stage 1 consultants are asked to advise the HCA if their associated property consultants identified in the Consortium Matrix will differ for this appointment. Bidders are asked to set out indicative costs the Stage 2 works as part of their reports within Stage 1. For the avoidance of doubt the initial appointment will be for Stage 1 only. The bids submitted will be evaluated on the basis of 80% price and 20% quality. The four qualitative elements above will have equal scoring of 25%. For clarity the appraisals will be for guidance only and are not expected to be formal valuations prepared in accordance with the RICS Professional Standards (Red Book). - Appendices - These will be available by way of a dropbox arrangement, if bidders can provide names of parties requiring access a link and password will be sent and the information will remain available for download throughout the tender period. - Documents included are as follows: - Site Plan - Viability Assessment (Spawforth’s) - Flood Risk Assessment (WSP) - Ground Conditions Assessment (WSP) - Services Assessment (WSP) - Noise Assessment (WSP) - Planning Assessment (King Sturge) - Archaeological and Cultural Heritage Assessment (WSP) - Tenancy Schedule - ERDF legal advice (DWF) this may not be available during the tender period but will be made available to the appointed consultant. - Submission requirements - Bids are to be emailed by 1pm on Wednesday 21 September 2016 to (Redacted). These should be a maximum of 5MB in size. - All enquires to (Redacted) (Email: (Redacted) DD: (Redacted)) or (Redacted) (Email: (Redacted) DD: (Redacted)) |