___________________________________________________________________________

traffic management technology framework schedule 4c – template call off agreement (INCORPORATING THE nec3 professional services contract), contract data and z clauses

__________________________________________________________________________

TMTii 22 – Management Of The Change Control Board And Technical Specifications for TTD Technology Management (2017)

TABLE OF CONTENTS

A.	PROFESSIONAL SERVICES CONTRACT ANNEX A - FORM OF AGREEMENT	4

B.	PROFESSIONAL SERVICES CONTRACT ANNEX B - CONDITIONS OF CONTRACT	7

C.	PROFESSIONAL SERVICES CONTRACT ANNEX C - CONTRACT DATA PARTS ONE AND TWO	8

D.	PROFESSIONAL SERVICES CONTRACT ANNEX D – OPTIONAL Z CLAUSES	16

E.	PROFESSIONAL SERVICES CONTRACT ANNEX E – THE SCOPE	49

F.	PROFESSIONAL SERVICES CONTRACT ANNEX F – PRICE SCHEDULE	50

G.	Not Used	51

H.	PROFESSIONAL SERVICES CONTRACT ANNEX H – OTHER CALL OFF AGREEMENT DOCUMENTS	52

	Collaborative Performance Framework (CPF).	52

I.	PROFESSIONAL SERVICES CONTRACT ANNEX I – RISK REGISTER	53

J.	PROFESSIONAL SERVICES CONTRACT ANNEX J – TASK SCHEDULE	54

Date..................................

FORM OF AGREEMENT

Incorporating the NEC3 Professional Services Contract

Between

HIGHWAYS ENGLAND COMPANY LIMITED

And

.......................................................................................................................................

For the provision of:

TMTii 22 – Management Of The Change Control Board And Technical Specifications for TTD Technology Management

PROFESSIONAL SERVICES CONTRACT ANNEX A - FORM OF AGREEMENT

- This whole section will be completed and issued by Highways England at the Award Stage to the successful Consultant who will sign and return to Highways England.

THIS AGREEMENT is made the [..................]day of [.......................]

PARTIES:

1.	HIGHWAYS ENGLAND COMPANY LIMITED which is a company registered in [                ] (under company number 09346363) and whose registered office is at Bridge House, 1 Walnut Tree Close, Guildford, Surrey GU1 4LZ OR [acting as part of the Crown] (the "Employer"); and

2.	[FRAMEWORK SUPPLIER NAME] which is a company incorporated in and in accordance with the laws of [		] (Company No. [		] whose registered office address is at [                ] (the "Consultant").

BACKGROUND

- The Minister for the Cabinet Office (the "Cabinet Office") as represented by Crown Commercial Service, a trading fund of the Cabinet Office, without separate legal personality (the "Authority"), established a framework for traffic management technology and associated services for the benefit of public sector bodies.

- The Consultant was appointed to the framework and executed the framework agreement (with reference number RM1089) which is dated [insert date of framework agreement with the Consultant (the “Framework Agreement”).

- On the [insert date of issue of tender] the Employer acting as part of the Crown, invited the Consultant along with other framework suppliers to tender for the Employer’s traffic management technology and associated services requirements in accordance with the Call Off Procedure (as defined in the Framework Agreement).

- On the [insert date of tender response] the Consultant submitted a tender response and was subsequently selected by the Employer to provide the services.

- The Consultant has agreed to carry out the services in accordance with this agreement and the Framework Agreement.

IT IS AGREED AS FOLLOWS:

- Definitions and Interpretation

This agreement (the “Call Off Contract”) incorporates the conditions set out below of:

- The core clauses of the: NEC3 Professional Services Contract (April 2013)

the clauses for main Option G

dispute resolution Option W1

secondary Options X1, X18

Y(UK)1, Y(UK)3

and option Z (being the amendments identified in the Contract Data),

which are supplemented and amended in accordance with such information and supplementary provisions as are provided in the Contract Schedules.

Together the “Conditions”

The “Contract Schedules” means any one, or all, of the annexes appended to this Call Off Contract.

- Entire Agreement

2.1.	This Call Off Contract  is the entire agreement between the parties in relation to the services and supersedes and extinguishes all prior arrangements, understandings, agreements, statements, representations or warranties (whether written or oral) relating thereto.

2.2	Neither party has been given, nor entered into this Call Off Contract  in reliance on any arrangements, understandings, agreements, statements, representations or warranties other than those expressly set out in this Call Off Contract.

2.3	Nothing in this Clause 2 shall exclude liability in respect of misrepresentations made fraudulently.

- Documents

3.1	The documents forming part of this Call Off Contract are:

- this form of agreement duly executed by the Parties

- the Conditions of Contract

- the Contract Data

- the Scope

- the Z Clauses

- the price schedule

[Delivered on the date of this document.] =

Signed for and on behalf of Highways England By: …………………………………….. Name: …………………………………….. Title : Authorised Signatory Date : ……………………………………..

Signed for and on behalf of the Consultant By : …………………………………….. Name : …………………………………….. Title : Company Secretary / Director Date : ……………………………………..

PROFESSIONAL SERVICES CONTRACT ANNEX B - CONDITIONS OF CONTRACT

- NEC3 PROFESSIONAL SERVICES CONTRACT (April 2013) Core Clauses

- Optional Clauses are listed in the Contract Data at Annex C

- Z Clauses for this contract are listed at Annex D

PROFESSIONAL SERVICES CONTRACT ANNEX C - CONTRACT DATA PARTS ONE AND TWO

Professional Services Contract

Contract Data

| ## Part one – Data provided by the Employer |  |  |  |
| --- | --- | --- | --- |
| 1 General | - The conditions of contract are the core clauses and the clauses for main Option G, dispute resolution Option W1 and secondary Options X1, X18, Y(UK)1, Y(UK)3 and Z of the NEC3 Professional Services Contract (April 2013). |  |  |
|  | - The Employer is Highways England Company Limited a company incorporated in and in accordance with the laws of England and Wales having as its registered number 09346363 of Bridge House, 1 Walnut Tree Close, Guildford, Surrey GU1 4LZ |  |  |
|  | - The Adjudicator is the person chosen by the Parties from the list of Adjudicators published by the Chartered Institute of Arbitrators for non-engineering services |  |  |
|  | - The services are to manage the Change Advisory Board (CAB) and therefore manage the technical specifications for Highways England’s Information and Technology directorate (ITD). The service will cover all technical specification documents on the websites NMCS2.org and CMS-3.org, and the maintenance of the websites; NMCS2.org*, CMS-3.org** and tssplansregistry.highways.gov.uk***. - * The National Motorway Communication System (NMCS2) website allows authorised users to access the latest NMCS2 documentation including CAB meeting downloads. - ** The Configuration Management System (CMS-3) website allows authorised users to access all specifications associated with CAB control and related change material. - *** The TSS Plans Registry allows authorised users to access all current and archived specifications for Highways England technology. |  |  |
|  | - The Scope is the document titled “TMTii 22 - Scope” |  |  |
|  | - The language of this contract is English. - The law of the contract is the law of England, subject to the jurisdiction of the Courts of England. The period for reply is two weeks - The period for retention is 6 years following Completion or earlier termination. |  |  |
|  | - The Adjudicator nominating body is the Chartered Institute of Arbitrators - The tribunal is arbitration |  |  |
|  | - The following matters will be included in the Risk Register – See Annex I |  |  |
| 2 The Parties' main responsibilities | - The Employer provides access to the following persons, places and things - access to; - access date. - All existing programme documentation.; - 2 weeks from the starting date.. |
| 3 Time | - The starting date is the ‘Contract Date’ - The Consultant submits revised programmes at intervals no longer than one month. |  |  |
| 4 Quality | - The quality policy statement and quality plan are provided within one month of the Contract Date. - The defects date is one month after Completion of the whole of the services. |  |  |
| 5 Payment | - The assessment interval is one month. - The currency of this contract is the pound sterling (£). - The interest rate is, unless the provisions of the Late Payment of Commercial Debts (Interest) Act 1998 otherwise require, 3% per annum above the Bank of England base rate in force from time to time. - The staff rates are the rates calculated using the method set out in the document entitled “TMTii 22 – price schedule” - The expenses stated by the Employer are Item; Amount. Travel and Subsistence; Payment in accordance with the Employer’s scale. |
| 8 Indemnity, insurance and liability | - The amounts of insurance and the periods for which the Consultant maintains insurance are |  |  |
|  | event | Cover | period |
|  | failure of the Consultant to use the skill and care normally used by professionals providing services similar to the services | A limit of indemnity of not less than £1 million in respect of any one claim without limit to the number of claims in any annual policy period, but £1 million any one claim and in the aggregate per annum for liability arising out of pollution or contamination (to the extent insured by the relevant policy) and £1 million any one claim and in the aggregate per annum in respect of liability arising out of asbestos (to the extent insured by the relevant policy). ”. | from the starting date until six 6 years following completion of the whole of the services or earlier termination |
|  | death of or bodily injury to a person (not an employee of the Consultant) or loss of or damage to property resulting from an action or failure to take action by the Consultant | A limit of indemnity of not less than £1 million in respect of any one occurrence, the number of occurrences being unlimited in any annual policy period, but £1 million any one occurrence and in the aggregate per annum in respect of products and pollution liability (to the extent insured by the relevant policy) In respect of use of motor vehicles a limit of indemnity as required by statute. | from the starting date until all notified Defects have been corrected or earlier termination |
|  | death of or bodily injury to employees of the Consultant arising out of and in the course of their employment in connection with this contract | Employers Liability Insurance with a limit of indemnity of £1 million any one occurrence the number of occurrences being unlimited in any annual policy period or as required by statute whichever is the higher. | from the starting date until all notified Defects have been corrected or earlier termination |
|  | - The Consultant's total liability to the Employer for all matters arising under or in connection with this contract, other than the excluded matters, is limited to £1,000,000 |  |  |
| Optional Statements |  |  |  |
|  | - If the Employer has decided the completion date for the whole of the services - The completion date for the whole of the services is 3 years after the starting date (2 years with option to extend by a further year in 6 months increments (2 + 0.5 + 0.5) - If no programme is identified in part two of the Contract Data - The Consultant is to submit a first programme for acceptance within one month of the Contract Date. |  |  |
|  | - If the tribunal is arbitration - The arbitration procedure is the Chartered Institution of Arbitrators’ Arbitration Rules (2000) - The place where arbitration is to be held is London - The person or organisation who will choose an arbitrator - if the Parties cannot agree a choice or - if the arbitration procedure does not state who selects an arbitrator is Chartered Institute of Arbitrators |  |  |
|  | - If Option C, E or G is used: - The Consultant prepares forecasts of the total Time Charge and expenses at intervals no longer than one month The exchange rates are those published in the Financial Times on the assessment date when payment in another currency is included in the Price for Services Provided to Date. |  |  |
| Z31 | If Option G is used: - If the Employer notifies the Consultant that the total of the Prices is to be treated as a target price, the Consultant’s share percentages and the share ranges are share range; Consultant’s share percentage. less than 10 %; 20%. from 10% to 40%; 40 %. - from 40 % to 75 %; - 60 %. - greater than 75 %; - 80 %. |
| Option X1 | - If Option X1 is used - The index is the Consumer Prices Index (CPIY) |  |  |
| Option X18 | - If Option X18 is used - The Contractor’s liability to the Employer for indirect or consequential loss is limited to nil. - For any one event, the Contactor’s liability to the Employer for loss of or damage to the Employer’s property is limited to 125% of the Prices for Services Provided to Date. - The Contractor’s liability for Defects due to his design of an item of Equipment is limited to 125% of the Prices for Services Provided to Date. - The Contractor’s total liability to the Employer for all matters arising under or in connection with this contract, other than the excluded matters, is limited to 125% of the Prices for Services Provided to Date. |  |  |
| Option Y(UK)1 | - If Option Y(UK)1 is used and the Employer is to pay any charges made and is paid any interest paid by the project bank - The Employer is to pay and charges made and is paid any interest paid by the project bank |  |  |
| Option Y(UK)3 | If Option Y(UK)3 is used term; person or organisation. Z13 Z40; A Subconsultant A Subconsultant. The provisions of Option Y(UK)1; Named Suppliers. |
|  | If Options Y(UK)1 and Y(UK)3 are being used term; person or organization. The provisions of Option Y(UK)1; Named Suppliers. |
| Contract Data relating to Z clauses | - If Clause Z34 applies - the failure level is 6. |
|  | - The relevant services and the relevant service conditions are relevant service; relevant service condition. provision and maintenance of a technical repository in ESCROW as per Appendix 4 of the Scope; Technical repository in ESCROW established for the duration of the contract as per Appendix 4 of the Scope. |
| Option Z | - The additional conditions of contract are clauses Z1 to Z52 set |  |  |

| ## Part two – Data provided by the Consultant |  |
| --- | --- |
| 1 General | The Consultant is Name …………………………………. Address …………………………………. |
| 2 The Parties’ main responsibilities | The key people are the people listed in the key people schedule |
|  | - The staff rates are listed on the price schedule titled - …………………………………. |
|  | - The following matters will be included in the Risk Register - …………………………………. |
| 4 Quality | - The Quality Statement is ………………………………………………. |
| 5 Payment | - If the Consultant states any expenses The expenses stated by the Consultant are item; amount. [….]; [….]. The resource cost schedule is in the price schedule |
| Optional statements | - If the Consultant is to decide the completion date for the whole of the services |
|  | - If the programme is to be identified in the Contract Data - The programme identified in the Contract Data is ………………………………………………………… |
|  | - If Option G is used The task schedule is in the price schedule |
|  | - If Option Y(UK(1 is used The project bank is …………………………………. The named suppliers are …………………………………. |
|  | - If Clause Z48 applies - The Software Schedule is in the document called “the Software Schedule”. |
| Contract Data related to Z clauses: | - If clause Z49 applies - The credit ratings at the Contract Date and the rating agencies issuing them are - party; - rating agency; - credit rating. - [Consultant]. - [Consortium Member]. - [Guarantor]. |

PROFESSIONAL SERVICES CONTRACT ANNEX D – OPTIONAL Z CLAUSES

Professional Services Contract

| Clause Z1 | Interpretation and the law Z1.1 In this contract, except where the context shows otherwise: - references to a document include any revision made to it in accordance with this contract; - references to a statute or statutory instrument include any amendment or re-enactment of it from time to time and any subordinate legislation or code of practice made under it; - references to a British, European or International standard include any current relevant standard that replaces it; - references to persons or organisations will be construed so as to include bodies corporate, unincorporated associations, partnerships and any other legal entity; and - the words “includes” or “including” are construed without limitation. |
| --- | --- |
| Clause Z2 | Corrupt practices Z2.1 The Consultant does not: - offer or give to any person in the service of the Employer any gift or consideration of any kind as an inducement or reward in relation to the obtaining or execution of this contract or any other contract with the Employer or for showing favour or disfavour to any person in relation to this contract or any other contract with the Employer; or - enter into this contract or any other contract with the Employer if, in connection with this contract or any such other contract, commission has been paid or an agreement for the payment of commission has been made by him or on his behalf or to his knowledge. Z2.2 A failure to comply with this clause is treated as a substantial failure by the Consultant to comply with his obligations. |
| Clause Z3 | Recovery of sums due from Consultant Z3.1 Where under this contract or any other contract between the Consultant and the Employer any sum of money is recoverable from or payable by the Consultant, such sum may be deducted from or reduced by the amount of any sum or sums then due or which at any time after may become due to the Consultant under this contract or any other contract with the Employer. |
| Clause Z4 | Assignment Z4.1 The Consultant does not assign, transfer or charge the benefit of this contract or any part of it or any benefit or interest under it without the prior agreement of the Employer. Z4.2 The Employer’s ability to assign this contract or any part of it or any benefit or interest under it is unrestricted. Z4.3 If requested by the Employer, the Consultant executes a novation agreement transferring the benefit and burden of this contract to - a consultant engaged by the Employer for the design and construction of works to which the services relate, - another Department or Office of Her Majesty's Government, - a local authority - an organisation established to take over the Employer’s functions or part of them or - any other body (including private sector body) exercising similar functions The novation agreement is in the form set out in the Scope or such other form as the Employer may reasonably require. |
| Clause Z5 | Discrimination Z5.1 The Consultant does not discriminate directly or indirectly or by way of victimisation or harassment against any person contrary to the Equality Act 2010, any predecessor statute of it or any amendment or re-enactment of it from time to time (the “Discrimination Acts”). Z5.2 In Providing the Services, the Consultant co-operates with and assists the Employer to satisfy his duty under the Discrimination Acts to eliminate unlawful discrimination and to promote equality of opportunity between persons of different racial groups and between disabled people and other people. Z5.3 Where any employee or Subconsultant employed by the Consultant is required to carry out any activity alongside the Employer’s employees in any premises, the Consultant ensures that each such employee or Subconsultant complies with the Employer’s employment policies and codes of practice relating to discrimination and equal opportunities. Z5.4 The Consultant notifies the Employer in writing as soon as he becomes aware of any investigation or proceedings brought against the Consultant under the Discrimination Acts in connection with this contract and - provides any information requested by the investigating body, court or tribunal in the timescale allotted, - attends (and permits a representative from the Employer to attend) any associated meetings, - promptly allows access to any relevant documents and information and - cooperates fully and promptly with the investigatory body, court or tribunal. Z5.5 The Consultant indemnifies the Employer against all costs, charges, expenses (including legal and administrative expenses) and payments made by the Employer arising out of or in connection with any investigation or proceedings under the Discrimination Acts resulting from any act or omission of the Consultant. Z5.6 The Consultant includes in the conditions of contract for each Subconsultant obligations substantially similar to those set out above. |
| Clause Z6 | Conflict of interest Z6.1 The Consultant does not take an action which would cause a conflict of interest to arise in connection with this contract. The Consultant notifies the Employer if there is any uncertainty about whether a conflict of interest may exist or arise. Z6.2 The Consultant immediately notifies the Employer of any circumstances giving rise to or potentially giving rise to conflicts of interest relating to the Consultant and/or the Employer (including without limitation its reputation and standing), of which it is aware or anticipates may justify the Employer taking action to protect its interests. |
| Clause Z7 | Merger, take-over or change of control Z7.1 In clauses Z7, Z49 [Financial Distress] and Z50 [Change of Control – new guarantee] and Z51 [Parent Company Guarantee] - Change of Control is an event where a single person (or group of persons acting in concert) - acquires Control of the Consultant or - acquires a direct or indirect interest in the relevant share capital of the Consultant and as a result holds or controls the largest direct or indirect interest in (and in any event more than 25% of) the relevant share capital of the Consultant, - Consortium Member is an organisation or person which is a member of a group of economic operators comprising the Consultant, whether as a participant in an unincorporated joint venture or a shareholder in a joint venture company, - Control has the meaning set out in section 1124 of the Corporation Tax Act 2010, - Controller is the single person (or group of persons acting in concert) that - has Control of the Consultant or a Consortium Member or - holds or controls the largest direct or indirect interest in the relevant share capital of the Consultant or a Consortium Member, - Credit Rating Threshold means the minimum credit rating for the Consultant, a Consortium Member or a proposed guarantor, such credit rating being set out at Annex 2 to Schedule 16 of the Framework Agreement, - Framework Agreement means the framework agreement pursuant to which this contract has been entered into - Guarantor is a person who has given a Parent Company Guarantee to the Employer and - Parent Company Guarantee is a guarantee of the Consultant’s performance in the form set out in the Scope. Z7.2 A Change of Control does not happen without the prior agreement of the Employer, and if a Change of Control occurs without the Employer’s prior consent, then the Employer may treat the Change of Control as a substantial failure by the Consultant to comply with his obligations. Z7.3 The Consultant notifies the Employer immediately if a Change of Control has occurred or is expected to occur. Z7.4 If the Change of Control will not allow the Consultant to perform its obligations under this contract, the Employer may treat the Change of Control as a substantial failure by the Consultant to comply with his obligations. Z7.5 The Consultant notifies the Employer immediately of any material change in - the direct or indirect legal or beneficial ownership of any shareholding in the Consultant. A change is material if it relates directly or indirectly to a change of 3% or more of the issued share capital of the Consultant, or - the composition of the Consultant. A change is material if it - directly or indirectly affects the performance of this contract by the Consultant or - is considered substantial in accordance with Regulation 72(8) of the Public Contract Regulations 2015. Z7.6 The Consultant notifies the Employer immediately of any change or proposed change in the name or status of the Consultant. Z7.7 If the Consultant does not provide a notification required by clause Z7.5 or Z7.6, the Employer may treat that failure as a substantial failure by the Consultant to comply with his obligations. Z7.8 In this clause Z7 a Change of Control in relation to - material change in the ownership of shares in, or - change in the name or status of a Consortium Member is treated as a change relating to the Consultant. |
| Clause Z8 | Appointment of Adjudicator Z8.1 The Adjudicator’s appointment under the NEC3 Adjudicator’s Contract (April 2013) includes the following additional conditions of contract “The Adjudicator complies, and takes all reasonable steps to ensure that any persons advising or aiding him comply, with the Official Secrets Act 1989. Any information concerning the Contract obtained either by the Adjudicator or any person advising or aiding him is confidential, and may not be used or disclosed by the Adjudicator or any such person except for the purposes of this Agreement.” |
| Clause Z9 | Project Bank Account ## Z9.1 Option Y(UK)1 from the NEC3 Professional Services Contract (April 2013) applies to this contract. Z9.2 Clause Y1.6 is amended by inserting the following after the second sentence: “The Employer may propose that a Supplier is added to the Named Suppliers. The Consultant accepts the proposal if the addition of the Supplier to the Named Suppliers is practicable.” Z9.3 The Employer may notify the Consultant that payments under this contract will no longer be made using the Project Bank Account. This notice is a compensation event. Within one week of the Employer’s notice, the Consultant notifies the Named Suppliers that the Project Bank Account is no longer to be used and proposes an alternative method to ensure that the Named Suppliers receive payments in accordance with their contracts. |
| Clause Z10 | Prevention of fraud and bribery Z10.1 The Consultant represents and warrants that neither it, nor to the best of its knowledge any of its employees, have at any time prior to the Contract Date: - committed a Prohibited Act or been formally notified that it is subject to an investigation or prosecution which relates to an alleged Prohibited Act; and/or - been listed by any government department or agency as being debarred, suspended, proposed for suspension or debarment, or otherwise ineligible for participation in government procurement programmes or contracts on the grounds of a Prohibited Act. Z10.2 In this clause Z10, Prohibited Act means any of the following: - to directly or indirectly offer, promise or give any person working for or engaged by the Employer a financial or other advantage to: - induce that person to perform improperly a relevant function or activity; or - reward that person for improper performance of a relevant function or activity; - to directly or indirectly request, agree to receive or accept any financial or other advantage as an inducement or a reward for improper performance of a relevant function or activity in connection with this contract; - committing any offence: - under the Bribery Act 2010 (or any legislation repealed or revoked by such Act); or - under legislation creating offences concerning fraud; or - at common law concerning fraud; or - committing (or attempting or conspiring to commit) fraud. |
| Clause Z11 | Employer’s Codes of Conduct Z11.1 The Consultant complies (and ensures that any person employed by him or acting on his behalf complies) with the Employer’s Anti Bribery Code of Conduct and Anti Fraud Code of Conduct, collectively ‘the Codes’. The Consultant complies with the Codes until Completion and with - paragraph 4 of the Employer’s Anti Bribery Code of Conduct and - paragraph 3 of the Employer’s Anti Fraud Code of Conduct for a period of 6 years after Completion. Z11.2 A failure to comply with this clause is treated as a substantial failure by the Consultant to comply with his obligations. |
| Clause Z12 | Payment for subcontracted services Z12.1 In assessing the amount due at an assessment date, the Time Charge for services provided by a Subconsultant (other than a Named Supplier) is retained from the Consultant unless, at the assessment date, the Consultant has paid the Subconsultant for the services. Z12.2 An amount retained is included in the amount due at the assessment date after the Consultant has paid the Subconsultant for the services. Z12.3 When submitting an invoice, the Consultant demonstrates that payment has been made for the Time Charge included in the invoice in respect of services provided by a Subconsultant. |
| Clause Z13 | Fair payment Z13.1 The Consultant assesses the amount due to a Subconsultant without taking into account the amount assessed under this contract. Z13.2 The Consultant includes in the contract with each Subconsultant - a period for payment of the amount due to the Subconsultant not greater than 19 days after the date on which payment becomes due under this contract. The amount due includes, but is not limited to, payment for work which the Subconsultant has completed from the previous assessment date up to the current assessment date in this contract, - a provision requiring the Subconsultant to include in each subsubcontract the same requirement, except that the period for payment is to be not greater than 23 days after the date on which payment becomes due under this contract and - a provision requiring the Subconsultant to assess the amount due to a subsubconsultant without taking into account the amount paid by the Consultant. Z13.3 The Consultant notifies non-compliance with the timescales for payment through the Efficiency and Reform Group Supplier Feedback Service. The Consultant includes this provision in each subcontract, and requires Subconsultants to include the same provision in each subsubcontract. Z13.4 A failure to comply with this condition is treated as a substantial failure by the Consultant to comply with his obligations. |
| Clause Z14 | Confidentiality Z14.1 A new clause 70.3 is deleted and replaced by the following: ## “The Consultant keeps (and ensures that his employees and Subconsultants keep) confidential and does not: - disclose to any person the terms of this contract nor - use (except for the purposes of this contract) or disclose to any person any confidential or proprietary information (including Personal Data) provided to or acquired by the Consultant in the course of Providing the Services ## except that the Consultant may disclose information - to his legal or other professional advisers, - to his employees and Subconsultants as needed to enable the Consultant to Provide the Services, - where required to do so by law or by any professional or regulatory obligation or by order of any court or governmental agency, provided that prior to disclosure the Consultant consults the Employer and takes full account of the Employer’s views about whether (and if so to what extent) the information should be disclosed, - which it receives from a third party who lawfully acquired it and who is under no obligation restricting its disclosure, - which is in the public domain at the time of disclosure other than due to the fault of the Consultant or - with the consent of the Employer. Z14.2 The Consultant may only disclose the Employer’s Confidential Information to its personnel who are directly involved in Providing the Services and who need to know the information, and shall ensure that such personnel are aware of and shall comply with these obligations as to confidentiality. Z14.3 The Consultant may only disclose the Employer’s Confidential Information to its personnel who need to know the information, and shall ensure that its personnel are aware of, acknowledge the importance of, and comply with these obligations as to confidentiality. In the event that any default, act or omission of any of the Consultant’s personnel causes or contributes (or could cause or contribute) to the Consultant breaching its obligations as to confidentiality under or in connection with this contract, the Consultant shall take such action as may be appropriate in the circumstances, including the use of disciplinary procedures in serious cases. To the fullest extent permitted by its own obligations of confidentiality to any of the Consultant’s personnel, the Consultant shall provide such evidence to the Employer as the Employer may reasonably require (though not so as to risk compromising or prejudicing the case) to demonstrate that the Consultant is taking appropriate steps to comply with this clause, including copies of any written communications to and/or from the Consultant’s personnel, and any minutes of meetings and any other records which provide an audit trail of any discussions or exchanges with the Consultant’s personnel in connection with obligations as to confidentiality. Z14.4 At the written request of the Employer, the Consultant shall procure that those members of the Consultant’s personnel identified in the Employer’s notice signs a confidentiality undertaking prior to commencing any work in accordance with this contract. Z14.5 Where the Employer supplies the Consultant with press cuttings provided to the Employer under the terms of the Employer’s licence with the Newspaper Licensing Agency (“NLA”), the Consultant does not reproduce the cuttings or forward them to any third party unless the Consultant has first entered into an agreement with NLA authorising it to do so. |
| Clause Z15 | Not Used |
| Clause Z16 | Official Secrets Act Z16.1 The Official Secrets Act 1989 applies to this contract from the starting date until the defects date or earlier termination. Z16.2 The Consultant notifies his employees and Subconsultants of their duties under the Official Secrets Act 1989. Z16.3 A failure to comply with this clause is treated as a substantial failure by the Consultant to comply with his obligations. Z16.4 The Consultant complies with the staff vetting and training requirements stated in the Scope. |
| Clause Z17 | Data protection Z17.1 (1) The Data Protection Acts are the Data Protection Act 1998 (as amended) and any other laws or regulations relating to privacy or personal data. (2) Personal Data is information collected by the Consultant on behalf of the Employer in relation to this contract, which relates to living individuals who can be identified - from that information or - from that information combined with other details in (or likely to come into) the possession of the Employer. ## Z17.2 For the purposes of this contract and the Data Protection Acts - the Employer is the Data Controller and - the Consultant is the Data Processor. Z17.3 The Consultant processes the Personal Data in accordance with (and so as not to put the Employer in breach of) the Data Protection Acts and only to the extent necessary for the purpose of performing his obligations under this contract. Z17.4 The Consultant has in place for as long as it holds the Personal Data - appropriate technical and organisational measures (having regard to the nature of the Personal Data) to protect the Personal Data against accidental, unauthorised or unlawful processing, destruction, loss, damage, alteration or disclosure and - adequate security programmes and procedures to ensure that unauthorised persons do not have access to the Personal Data or to any equipment used to process the Personal Data. ## Z17.5 The Consultant immediately notifies the Employer if it receives - a request from any person whose Personal Data it holds to access his Personal Data or - a complaint or request relating to the Employer’s obligations under the Data Protection Acts. ## Z17.6 The Consultant assists and co-operates with the Employer in relation to any complaint or request received, including - providing full details of the complaint or request, - complying with the request within the time limits set out in the Data Protection Acts and in accordance with the instructions of the Employer and - promptly providing the Employer with any Personal Data and other information requested by him. Z17.7 The Consultant complies with the requirements of the Employer in relation to the storage, dispatch and disposal of Personal Data in any form or medium. Z17.8 The Consultant immediately notifies the Employer on becoming aware of any breach of this clause or of the Data Protection Acts. Z17.9 The Consultant does not process Personal Data outside the European Economic Area (the “EEA”) without the prior written agreement of the Employer. Z17.10 If the Consultant becomes aware that Personal Data will be transferred or processed outside the EEA, the Consultant sends the Employer details of: Z17.10.1 the Personal Data which will be processed outside the EEA; Z17.10.2 the countries where the Personal Data will be processed; Z17.10.3 any Subconsultants or other third parties who will be processing and/or receiving Personal Data outside the EEA; and Z17.10.4 proposals to ensure the Consultant will provide adequate levels of protection and safeguards of the Personal Data that will be processed outside the EEA to ensure compliance with the Data Protection Acts. Z17.11Where the Employer agrees to the Consultant processing or transferring Personal Data outside the EEA the Consultant complies with the instructions of the Employer and provides an adequate level of protection to any Personal Data in accordance with the Data Protection Acts |
| Clause Z18 | Disclosure of information Z18.1 A Disclosure Request is a request for information relating to this contract received by the Employer pursuant to the Freedom of Information Act 2000, the Environmental Information Regulations 2004 or otherwise. Z18.2 The Consultant acknowledges that the Employer may receive Disclosure Requests and that the Employer may be obliged (subject to the application of any relevant exemption and, where applicable, the public interest test) to disclose information (including commercially sensitive information) pursuant to a Disclosure Request. Where practicable, the Employer consults with the Consultant before doing so in accordance with the relevant Code of Practice. The Consultant uses his best endeavours to respond to any such consultation promptly and within any deadline set by the Employer and acknowledges that it is for the Employer to determine whether or not such information should be disclosed. Z18.3 When requested to do so by the Employer, the Consultant promptly provides information in his possession relating to this contract and assists and co-operates with the Employer to enable the Employer to respond to a Disclosure Request within the time limit set out in the relevant legislation. Z18.4 The Consultant promptly passes any Disclosure Request which it receives to the Employer. The Consultant does not respond directly to a Disclosure Request unless instructed to do so by the Employer. Z18.5 The Consultant acknowledges that the Employer is obliged to publish the provisions of this contract in accordance with the Cabinet Office Efficiency Reform Group Guidance Note entitled “Transparency – Publication of New Central Government Contracts” dated December 2010 (or any later revision) except to the extent that any information in it is exempt from disclosure pursuant to the Freedom of Information Act 2000. The Employer consults with the Consultant before deciding whether information is exempt, but the Consultant acknowledges that the Employer has the final decision. The Consultant co-operates with and assists the Employer to publish this contract in accordance with the Employer’s obligation. |
| Clause Z19 | Records and Audit Access Z19.1 The Consultant keeps documents and information obtained or prepared by the Consultant or any Subconsultant in connection with the contract for a period of 6 years after the completion Z19.2 The Consultant permits the Employer, Comptroller, Auditor General and any other auditor appointed by the Employer to examine documents held or controlled by the Consultant or any Subconsultant. Z19.3 The Consultant provides such oral or written explanations as the Employer or Comptroller and Auditor General considers necessary. Z19.4 The Consultant acknowledges that, for the purpose of examining and certifying the Employer’s accounts or any examination pursuant to Section 6(1) of the National Audit Act 1983, the Comptroller and Auditor General or any other auditor appointed by the Employer may examine documents held or controlled by the Consultant or any Subconsultant and may require the Consultant to provide such oral or written explanations as he considers necessary. The Consultant promptly complies with any such requirements at his own cost. This clause does not constitute a requirement or agreement for the purposes of section 6(3)(d) of the National Audit Act 1983 for the examination, certification or inspection of the accounts of the Consultant and the carrying out of an examination under Section 6(3)(d) of the National Audit Act 1983 in relation to the Consultant is not a function exercisable under this contract. The Consultant permits the Comptroller and Auditor General to examine documents held or controlled by the Consultant or any Subconsultant. The Consultant provides such oral or written explanations as the Comptroller and Auditor General considers necessary. |
| Clause Z20 | Not Used |
| Clause Z21 | Changes to rates and prices Z21.1 The Parties may at any time agree a reduction to the Prices. Z21.2 The reduced Prices apply to any services performed after the reduction is agreed. Z21.3 If the Consultant does not agree a reduction requested by the Employer, the Employer may terminate the Consultant’s obligation to Provide the Services by notifying the Consultant. |
| Clause Z22 | Euro functionality Z22.1 The Consultant Provides the Services in such a way that the services - would not be prejudiced by the implementation of the Euro, - comply with all legal requirements applicable to the Euro in the United Kingdom, including, but without limitation, the rules on conversion and rounding set out in the EC Regulation 1103/97, - are capable of utilising all symbols and codes adopted by the EU Commission in relation to the Euro and - are in accordance with the Employer’s requirements both for Sterling and for the Euro. |
| Clause Z23 | Not Used |
| Clause Z24 | The Employer’s liability Z24.1 The Employer’s total liability to the Consultant for all matters arising under or in connection with this contract, other than the excluded matters, is limited to £1,000,000 and applies in contract, tort or delict or otherwise to the extent allowed under the law of the contract. Z24.2 The excluded matters are the amounts payable to the Consultant as stated in this contract for - the total of the Prices for all Tasks instructed under this contract for Option G, and - the Consultant's share under clause Z31.2, if Option G applies, for each Task to which that clause applies. Z24.3 The Employer’s liability to the Consultant is limited to that proportion of the Consultant’s losses for which the Employer is responsible under this contract. |
| Clause Z25 | Tax Non-Compliance – not used |
| Clause Z26 | Quality Management Points Z26.1 Quality Management Points are points accrued by the Consultant in accordance with the Quality Table. Quality Management Points accrue for the failures listed on the Quality Table whether arising from an audit by the Consultant, the Employer or the relevant accreditation body Z26.2 If the Consultant fails to comply with his quality management system, the Consultant accrues Quality Management Points from the date when the failure is identified in accordance with the Quality Table. The number of Quality Management Points is reduced in accordance with the Quality Table. Z26.3 The Consultant maintains a register of the number of Quality Management Points in effect, showing when Quality Management Points accrue and are removed. Z26.4 If the number of Quality Management Points in effect at any time is more than 25 points, the Consultant and the Employer meet within one week to consider ways of reducing the number of Quality Management Points in effect to 25 or less and to avoid accruing further Quality Management Points. The Consultant submits a report to the Employer within one week of the meeting setting out - the actions agreed at the meeting and - any other actions which the Consultant proposes to take immediately to reduce the number of Quality Management Points in effect to 25 or less and to avoid accruing further Quality Management Points. Z26.5 If the Employer does not accept the Consultant’s proposals or the Consultant does not take the agreed actions, the Employer serves a quality warning notice on the Consultant. Within one week of receipt of the quality warning notice, the Consultant submits a report to the Employer setting out the actions which the Consultant has taken and what further or alternative actions he proposes to take to reduce the number of Quality Management Points in effect to 25 or less. Z26.6 Until the number of Quality Management Points in effect is reduced to 25 or less, the Consultant takes the actions detailed in his reports and submits weekly update reports to the Employer setting out the actions he has taken, the results of those actions and the actions which are still to be taken by him. Z26.7 Failure to take actions to reduce the number of Quality Management Points in effect to 25 or less is treated as a substantial failure by the Consultant to comply with his obligations. Quality Table Failure; Quality Management Points; Period of effect. Failure to have a complete Quality Plan in place and operating; 25; Until audit confirms that Quality Plan complete and operating. The Quality Plan does not comply with the requirements of this contract; 10 per failure; Until audit confirms that Quality Plan complies. Failure to raise a Non-Conformity report; 5 per Non-Conformity; 6 months. Failure to raise a corrective action report; 5 per Non-Conformity; 6 months. Failure to correct Quality Plan in manner set out in a corrective action report. (see note 1 below); 10 per failure; Until failure corrected. Failure to implement recommendations in audit report. (see note 1 below); 5 per recommendation; Until audit confirms that recommendation implemented. Failure to carry out internal audit; 25 per audit; Until audit carried out. Carrying out work without release of hold point; 10 per item; 6 months. Failure to make records available for inspection by the Employer Failure to allow access for Employer audits; 10 per failure; Until the records are made available. 10 per failure; Until Employer audit is carried out. Failure by Consultant to accrue Quality Management Points that should have been accrued. |
| Clause Z27 | Transfer of work Z27.1 If the Employer wishes to have work carried out within the Scope and - the Employer is unable to issue a Task Order to the Consultant due to a conflict of interest, - the Consultant’s average monthly performance threshold score has been below six for a period of three months or more, - the Consultant’s proposals for improvement have not been accepted, - the Employer does not accept the Consultant’s resources or the Consultant’s forecast of the Prices for a proposed Task, - the Consultant has more than 25 Quality Management Points in effect, the Employer may issue a Task Order for the work to another Consultant. |
| Clause Z28 | Transfer of Undertakings (Protection of Employment) Regulations 2006 (“TUPE”) Z28.1 The Consultant provides to the Employer within 10 days of the Employer’s request such information in connection with TUPE as the Employer may require. The Consultant promptly notifies the Employer of any later change to information provided by it. Z28.2 The Consultant acknowledges that the Employer may disclose information provided by the Consultant to - any replacement provider of services similar to the services and - any person tendering to become a replacement provider. The Employer obtains undertakings from any person to whom the information is disclosed not to disclose it to any other person (unless required to do so by law). Z28.3 During the 8 month period immediately prior to the Completion Date, the Consultant submits for the acceptance of the Employer any proposals to - materially amend the terms and conditions of employment of any employee whose work, wholly or mainly falls within the scope of this contract, - materially increase the number of employees whose work (or any part of it) is work undertaken for the purposes of this contract or - move or deploy any key person away from the performance of the services. The Employer may withhold acceptance if the proposal would increase the cost to the Employer of this or any future contract for the services. Z28.4 The Consultant does not do anything which may adversely affect the orderly transfer of responsibility for provision of the services. Z25.5 The Consultant complies with, and ensures that any Subconsultant complies with, the Code of Practice on Workforce Matters in Local Customer Service Contracts (as currently contained in COPM Circular 3/03, Annex O) or any similar code applicable to persons engaged on service contracts for any department or office of Her Majesty’s Government. |
| Clause Z29 | Extension of the contract Z29.1 The Employer may notify the Consultant that the Completion Date is to be delayed by two years ( with option to extend for a further year in two six month increments)(2 + 0.5 + 0.5) Z29.2 The Employer does not notify the Consultant of any delay to the Completion Date later than 6 months after the Contract Date. |
| Clause Z30 | Changes to staff rates and Subconsultants Z30.1 When the Consultant proposes a revision to an existing staff rate or a new staff rate, the proposal is accompanied by a certificate from the Consultant’s (or if appropriate Consortium Member’s) Chief Financial Officer or Director of Finance (or an equivalent officer authorised to bind the Consultant and agreed by the Employer before the proposal is issued) confirming that the proposal - is accurate and not misleading, - has been prepared in conformity with generally accepted accounting principles within the United Kingdom, - is a true and fair reflection of the information included within the Consultant’s - books, - management and statutory accounts and - other documents and records and - complies with this contract. Z30.2 If a Subconsultant wishes to propose revisions to an existing staff rate or a new staff rate and the Consultant considers that, in order to comply with any law, the Subconsultant should submit its proposal directly to the Employer, the Consultant submits a request to that effect to the Employer for acceptance. A reason for not accepting the Consultant’s request is that the law does not require the Subconsultant to submit its proposal directly to the Employer. If the Employer accepts the Consultant’s request, the Consultant directs the Subconsultant to submit its proposal directly to the Employer. Z30.3 Where, in order to verify an invoice submitted by the Consultant, the Employer requires a Subconsultant to provide - records of any Time Charge and expenses incurred by it or - a certificate that its invoice and records of any Time Charge and expenses incurred by it are accurate and not misleading and the Consultant considers that, in order to comply with any law, the Subconsultant should submit its records and certificate directly to the Employer, the Consultant submits a request to that effect to the Employer for acceptance. A reason for not accepting the Consultant’s request is that the law does not require the Subconsultant to submit its records and certificate directly to the Employer. If the Employer accepts the Consultant’s request, the Consultant directs the Subconsultant to submit its records and certificate directly to the Employer. Z30.4 The Consultant includes in the conditions of contract for each Subconsultant - provisions substantially similar to those set out in clause Z30.1, - a right for the Employer to audit any records and certificates provided by the Subconsultant under this clause Z30, - an obligation on the Subconsultant to discuss directly with the Employer any concerns that the Employer may have as to the accuracy of any records and certificates provided by the Subconsultant, - a right for the Consultant to recover from the Subconsultant (or to deduct from any amount that would otherwise be due to the Subconsultant) the amount of any overpayment identified by the Employer as a result of its audits and discussions with the Subconsultant and - an acknowledgment from the Subconsultant that the Employer may enforce these provisions directly against the Subconsultant under the Contracts (Rights of Third Parties) Act 1999. |
| Clause Z31 | Payment options Z31.1 The Employer may notify the Consultant that the total of the Prices for a proposed Task Order be treated as a lump sum or target price. Z31.2 If the Employer notifies the Consultant that the total of the Prices for a proposed Task Order be treated as a target price, - If the effect of a compensation event is to reduce the total Time Charge and the event is a change to the Task, other than a change to the Task which the Consultant proposed and the Employer has accepted, the Prices are reduced. - The Employer assesses the Consultant’s share of the difference between the total of the Prices and the Time Charge for the Task. The difference is divided into increments falling within each of the share ranges. The limits of a share range are the Time Charge divided by the total of the Prices, expressed as a percentage. The Consultant’s share equals the sum of the products of the increment within each share range and the corresponding Consultant’s share percentage. - If the Time Charge is less than the total of the Prices, the Consultant is paid his share of the saving. If the Time Charge is greater than the total of the Prices, the Consultant pays his share of the excess. - The Employer makes a preliminary assessment of the Consultant’s share at Completion of the whole of the services in the Task Order using his forecasts of the final Time Charge and the final total of the Prices. This share is included in the amount due following Completion of the whole of the services in the Task Order. - The Employer makes a final assessment of the Consultant’s share using the final Time Charge and the final total of the Prices. This share is included in the final amount due for the services in the Task Order. - If, prior to Completion of the whole of the services in the Task Order, the Time Charge for the Task exceeds the total of the Prices, the Employer makes an assessment of the Consultant’s share of the difference between the total of the Prices and the Time Charge for the Task at each assessment date. The total of the Prices includes the Employer’s interim assessment of the changes to the Prices for a compensation event which has not been implemented at the assessment date. If there is a termination, the Employer assesses the Consultant’s share. His assessment uses the total of the Time Charge which the Consultant has paid and which he is committed to pay for work done before termination and a proportion of the total of the Prices which is the proportion of the work which has been completed. The Employer’s assessment of the Consultant’s share is added to the amount due to the Consultant on termination if there has been a saving or deducted if there has been an excess. |
| Clause Z32 | Not Used |
| Clause Z33 | Not Used |
| Clause Z34 | Termination and omission of work Z34.1 If the Employer instructs a change to the Scope which involves the omission of part of the services, the Employer may engage other people to carry out the part omitted. The instruction is assessed as a compensation event, except that if the instruction is given for insolvency or a default by the Consultant, the assessment includes a deduction of the forecast additional cost to the Employer of completing the services. Z34.2 The following is added at the end of the first bullet point in clause 91.1 of the conditions of contract: “unless instructed otherwise by the Employer”. Z34.3 The following are treated as a substantial failure by the Consultant to comply with his obligations - a key resource needed by the Consultant to Provide the Services is no longer available and the Consultant does not propose an alternative resource acceptable to the Employer, or - the Consultant‘s performance as measured in accordance with the current edition of the collaborative performance framework (or any replacement for it) is below the failure level. |
| Clause Z35 | Not Used |
| Clause Z36 | Termination – PCRs, Regulation 73 Z36.1 The Employer may terminate the Consultant‘s obligation to Provide the Services if one of the mandatory or discretionary grounds for exclusion referred to in regulation 57 of the Public Contracts Regulations 2015 applied to the Consultant at the Contract Date. This is treated as a termination because of a substantial failure of the Consultant to comply with his obligations. Z36.2 The Employer may terminate the Consultant‘s obligation to Provide the Services if - this contract has been subject to substantial modification which would have required a new procurement procedure pursuant to regulation 72 of the Public Contracts Regulations 2015 or - the Court of Justice of the European Union declares, in a procedure under Article 258 of the Treaty on the Functioning of the European Union, that a serious infringement of the obligations under the European Union Treaties and the Public Contracts Directive has occurred. If the modification or infringement was due to a default by the Consultant, this is treated as a termination because of a substantial failure of the Consultant to comply with his obligations. |
| Clause Z37 | Value Added Tax (VAT) Recovery Z37.1 Where under this contract any amount is calculated by reference to any sum which has been or may be incurred by any person, the amount shall include any VAT in respect of that amount only to the extent that such VAT is not recoverable as input tax by that person (or a member of the same VAT group) whether by set off or repayment. |
| Clause Z38 | Tax Arrangements of Public Appointees Z38.1 For the purposes of this clause - Associated Company is any company, corporation, partnership, joint venture or other entity which directly or indirectly controls, is controlled by or is under common control with the Consultant. The word “control” in this context means the ability or entitlement to exercise, directly or indirectly, at least 50 per cent of the voting rights attributable to the shares or other interest in the controlled company, corporation, partnership, joint venture or other entity. - Staff are individuals (other than direct employees of the Consultant, an Associated Company or any Subconsultant) made available by the Consultant to the Employer for the purpose of Providing the Services. Z38.2 Where any Staff are liable to be taxed in the United Kingdom in respect of consideration received under this contract, the Consultant complies, and procures that the Staff comply, with the Income Tax (Earnings and Pensions) Act 2003 and all other statutes and regulations relating to income tax in respect of that consideration. Z38.3 Where any Staff are liable to National Insurance Contributions (NICs) in respect of consideration received under this contract, the Consultant complies, and procures that the Staff comply, with the Social Security Contributions and Benefits Act 1992 and all other statutes and regulations relating to NICs in respect of that consideration. Z38.4 The Employer may, at any time during the term of this contract, request the Consultant to provide information to demonstrate either how any member of Staff is complying with clauses Z38.2 and Z38.3 or why those clauses do not apply to it. Z38.5 If the Consultant fails to provide information in response to a request under clause Z38.4 - within the period for reply or - which adequately demonstrates either how any member of Staff is complying with clauses Z38.2 and Z38.3 or why those clauses do not apply to it the Employer may - treat such failure as a substantial failure by the Consultant to comply with his obligations or - instruct the Consultant to replace the relevant member of Staff Z38.6 If the Employer receives or identifies information through any means which demonstrates that a member of Staff is not complying with clauses Z38.2 and Z38.3, the Employer may treat such non-compliance as a substantial failure by the Consultant to comply with his obligations. Z38.7 The Consultant acknowledges that the Employer may - supply any information which it receives under clauses Z38.4 or Z38.6 or - advise the non-supply of information to the Commissioners of Her Majesty’s Revenue & Customs [or Revenue Scotland][1] for the purpose of the collection and management of revenue for which they are responsible. |
| Clause Z39 | Consortia Z39.1 Where two or more Consortium Members comprise the Consultant, each Consortium Member is jointly and severally liable to the Employer for the performance of the Consultant’s obligations under this contract. Z39.2 If the joint venture arrangement is terminated for any reason, the Employer may - terminate this contract with immediate effect and - treat the termination of this contract as a substantial failure by the Consultant to comply with his obligations. Z39.3 Clause 90.1 of the conditions of contract is amended by inserting after “the other Party” in each of the second, third and fourth places where it appears the words “(or, in the case of the Consultant, any Consortium Member)”. |
| Clause Z40 | Subconsulting Z40.1 Before: - appointing a proposed Subconsultant or - allowing a Subconsultant to appoint a proposed subsubconsultant the Consultant submits to the Employer for acceptance - a European Single Procurement Document (as described in regulation 59 of the Public Contracts Regulations 2015) in respect of the proposed Subconsultant or subsubconsultant or - other means of proof that none of the mandatory or discretionary grounds for exclusion referred to in regulation 57 of the Public Contracts Regulations 2015 applies to the proposed Subconsultant or subsubconsultant. Z40.2 The Consultant does not appoint the proposed Subconsultant (or allow the Subconsultant to appoint the proposed subsubconsultant) until the Employer has accepted the submission. A reason for not accepting the submission is that it shows that there are grounds for excluding the proposed Subconsultant or subsubconsultant under regulation 57 of the Public Contracts Regulations 2015. Z40.3 If requested by the Employer, the Consultant provides further information to support, update or clarify a submission under clause Z40.1. Z40.4 If, following the acceptance of a submission under clause Z40.2, it is found that one of the grounds for excluding the Subconsultant or subsubconsultant under regulation 57 of the Public Contracts Regulations 2015 applies, the Employer may instruct the Consultant to - replace the Subconsultant or - require the Subconsultant to replace the subsubconsultant. |
| Clause Z41 | Energy Efficiency Directive Z41.1 The Consultant includes in the conditions of contract for each Subconsultant and subsubconsultant obligations substantially similar to those set out in the Scope for - compliance with the Procurement Policy Note 7/14 entitled “Implementing Article 6 of the Energy Efficiency Directive” and - demonstrating to the Employer how in Providing the Services how the Subconsultant and subsubconsultant complies with the requirements of Procurement Policy Note 7/14 entitled “Implementing Article 6 of the Energy Efficiency Directive”. |
| Clause Z42 | Compliance with statutory requirements The Consultant Provides the Services in compliance with all relevant: - acts of parliament and any instruments, rules, orders, regulations, notices, directions, bye-laws, permissions and plans for the time being made under or deriving validity from them; - European Directives or Regulations legally enforceable in England and Wales; - rules, regulations, building regulations, orders, bye-laws or codes of practice or similar of any local or other competent authority or of any statutory undertaker; and - permissions, consents, approvals, licences, certificates and permits as may be necessary lawfully to commence, carry out, complete and maintain the services. |
| Clause Z43 | Not Used |
| Clause Z44 | Not Used |
| Clause Z45 | Not Used |
| Clause Z46 | Not Used |
| Clause Z47 | Not Used |
| Clause Z48 | Intellectual Property Rights Z48.1 In this clause Z48: Affiliate is in relation to a body corporate, any other entity which directly or indirectly Controls, is Controlled by, or is under direct or indirect common Control with, that body corporate from time to time. Central Government Body is a body listed in one of the following sub-categories of the Central Government classification of the Public Sector Classification Guide, as published and amended from time to time by the Office for National Statistics: - Government Department; - Non-Departmental Public Body or Assembly Sponsored Public Body (advisory, executive, or tribunal); - Non-Ministerial Department; or - an Executive Agency of one of the above and any body corporate that is a wholly owned subsidiary of one of the above. Commission Date for a relevant service is the day on which the commissioning of a relevant service is successfully completed and its relevant service conditions are met. Confidential Information is - information, including all Personal Data, which (however it is conveyed) is provided by the disclosing Party in connection with this contract that relates to - the Disclosing Party Group or - the operations, business, affairs, developments, Intellectual Property Rights, trade secrets, know-how and/or personnel of the Disclosing Party Group, - other information provided by the disclosing Party in accordance this contract that is clearly designated as being confidential or equivalent or that ought reasonably to be considered to be confidential (whether or not it is so marked) which comes (or has come) to the Recipient’s attention or into the Recipient’s possession in connection with this contract, - discussions, negotiations, and correspondence between the disclosing Party or any of its directors, officers, employees, consultants or professional advisers and the Recipient or any of its directors, officers, employees, consultants and professional advisers in connection with this contract and all matters arising therefrom; and - information derived from any of the above, but not including any information which - was in the possession of the Recipient without obligation of confidentiality prior to its disclosure by the disclosing Party, - the Recipient obtained on a non-confidential basis from a third party who is not, to the Recipient’s knowledge or belief, bound by a confidentiality agreement with the disclosing Party or otherwise prohibited from disclosing the information to the Recipient, - was already generally available and in the public domain at the time of disclosure otherwise than by a breach of this contract or breach of a duty of confidentiality or - was independently developed without access to the Confidential Information. Consultant Background IPR is IPR owned by the Consultant or a third party before the Contract Date or created by the Consultant or a third party independently of this contract, which in each case is or will be used before or during the Contract Period for designing, testing, implementing or Providing the Services, but excluding IPRs owned by the Consultant subsisting in the Consultant Software or by any third party in Third Party Software. Consultant Equipment is the hardware, computer and telecoms devices and equipment used by the Consultant or its Subconsultants (or any subconsultant of any tier to the Consultant) (but not hired, leased or loaned from the Employer) for the Providing the Services. Consultant Software is software which is proprietary to the Consultant (or an Affiliate of the Consultant) and which is or will be used by the Consultant for the purposes of Providing the Services, including the software specified as such in the Software Schedule. Consultant System is the information and communications technology system used by the Consultant in implementing and performing the services including the Software, the Consultant Equipment, configuration and management utilities, calibration and testing tools and related cabling (but excluding the Employer System). Contract Period is the period commencing on the starting date and ending on the Completion Date or on the date of earlier termination of this contract. Control is the possession by person, directly or indirectly, of the power to direct or cause the direction of the management and policies of the other person (whether through the ownership of voting shares, by contract or otherwise) and Controls and Controlled are to be interpreted accordingly. Deposited Software is the Software the Source Code of which is to be placed in escrow as required by the Employer and notified to the Consultant from time to time including as identified in the Software Schedule. Disclosing Party Group is where the disclosing Party is - the Consultant, the Consultant and any Affiliates of the Consultant; and - the Employer, the Employer and any Central Government Body with which the Employer or the Consultant interacts in connection with this contract. Documentation is descriptions of the services, the Consultant’s services solution, performance measures, details of the Consultant System (including (i) vendors and versions for off-the-shelf components and (ii) source code and build information for proprietary components), relevant design and development information, technical specifications of all functionality including those not included in standard manuals (such as those that modify system performance and access levels), configuration details, test scripts, user manuals, operating manuals, process definitions and procedures, and all such other documentation as - is required to be supplied by the Consultant to the Employer under this contract, - would reasonably be required by a competent third party capable of Good Industry Practice contracted by the Employer to develop, configure, build, deploy, run, maintain, upgrade and test the individual systems that provide the service or make use of the service, - is required by the Consultant in order to Provide the Services and/or - has been or is generated in order to Provide the Services. Employer Background IPR is IPR owned by the Employer before the Contract Date, or created by the Employer independently of this contract, and Crown Copyright which is not available to the Consultant otherwise than under this contract, but excluding IPRs owned by the Employer subsisting in the Employer Software. Employer Software is software which is owned by or licensed to the Employer (other than under or pursuant to this contract) and which is or will be used by the Consultant in order to Provide the Services. Employer System is the Employer's computing environment (consisting of hardware, software and/or telecommunications networks or equipment) used by the Employer or the Consultant in connection with this contract which is owned by the Employer or licensed to it by a third party and which interfaces with the Consultant System or which is necessary for the Employer to receive the service. Good Industry Practice is at any time the exercise of that degree of care, skill, diligence, prudence, efficiency, foresight and timeliness which would be reasonably expected at such time from a leading and expert supplier of services similar to the service to a customer like the Employer, such supplier seeking to comply with its contractual obligations in full and complying with any applicable laws. Indemnified Person is the Employer and each and every person to whom the Employer (or any direct or indirect sub-licensee of the Employer) sub-licenses, assigns or novates any Relevant IPRs or rights in Relevant IPRs in accordance with this contract. Intellectual Property Rights or IPRs are: - copyright, rights related to or affording protection similar to copyright, rights in databases, patents and rights in inventions, semi-conductor topography rights, trade marks, rights in Internet domain names and website addresses and other rights in trade names, designs, know-how, trade secrets and other rights in Confidential Information; - applications for registration, and the right to apply for registration, for any of the rights listed above that are capable of being registered in any country or jurisdiction; and - all other rights having equivalent or similar effect in any country or jurisdiction. IPRs Claim is any claim against any Indemnified Person of infringement or alleged infringement (including the defence of such infringement or alleged infringement) of any Relevant IPRs save for any such claim to the extent that it is caused by any use by or on behalf of that Indemnified Person of any Relevant IPRs, or the use of the Employer Software by or on behalf of the Consultant, in either case for a purpose not reasonably to be inferred from the Scope or the provisions of this contract. Object Code is software and/or data in machine-readable, compiled object code form. Open Source Software is software that has its source code made available subject to an open-source licence under which the owner of the copyright and other IPRs in such software provides the rights to use, study, change and distribute the software to any and all persons and for any and all purposes free of charge. OSS is the Open Source Software listed in the Software Schedule. Recipient is the Party which receives or obtains directly or indirectly Confidential Information. Relevant IPR is IPRs used to Provide the Service or as otherwise provided and/or licensed by the Consultant (or to which the Consultant has provided access) to the Employer or a third party in the fulfilment of the Consultant’s obligations under this contract including IPRs in the Specially Written Software, the Consultant Software, the Consultant Background IPRs and the Third Party Software but excluding any IPRs in the Employer Software and the Employer Background IPRs. Software is Specially Written Software, Consultant Software and Third Party Software. Software Schedule is the Software Schedule unless later changed in accordance with this contract. Source Code is computer programs and/or data in eye-readable form and in such form that it can be compiled or interpreted into equivalent binary code together with all related design comments, flow charts, technical information and documentation necessary for the use, reproduction, maintenance, modification and enhancement of such software. Specially Written Software is any software (including database software, linking instructions, test scripts, compilation instructions and test instructions) created by the Consultant (or by a Subconsultant (or any subconsultant of any tier to the Consultant) or other third party on behalf of the Consultant) specifically for the purposes of this contract, including - any Consultant Background IPRs that are embedded in or which are an integral part of such software; and - any modifications or enhancements to Consultant Software or Third Party Software created specifically for the purposes of this contract. Third Party Software is software which is proprietary to any third party (other than an Affiliate of the Consultant) which in any case is, will be or is proposed to be used by the Consultant for the purposes of Providing the Services, including the software specified as such in the Schedule Software and including OSS. Z48.2 All Intellectual Property Rights in: - Employer Background IPR; - Employer Software; and - documents and other materials created by or on behalf of the Employer in connection with the contract are and remain the property of the Employer or the Crown, and the Consultant does not acquire any right, title or interest therein or thereto. Z48.3 All Intellectual Property Rights in: - Consultant Background IPR, - Consultant Software and - Specially Written Software are and remain the property of the Consultant, and neither the Employer nor the Crown acquire any right, title or interest therein or thereto. Z48.4 The Consultant hereby assigns to the Employer, with full title guarantee, title to and all rights interest in all present and future Intellectual Property Rights in all documents and other materials (excluding Specially Written Software) created by or on behalf of the Consultant or any Subconsultant (or any subconsultant of any tier to the Consultant) in performing its obligations under, or otherwise in connection with, this contract, or procures that the first owner thereof assigns them to the Employer on the same basis. The Consultant obtains from Subconsultants (or any subconsultant of any tier to the Consultant) equivalent rights over all documents and other materials (excluding Specially Written Software) prepared by the Subconsultant (or any subconsultant of any tier to the Consultant). This assignment takes effect either on the Contract Date or as a present assignment of future rights that will take effect immediately on the coming into existence of the relevant Intellectual Property Rights, as appropriate. Z48.5 The Consultant waives or procures a waiver of any moral rights in any copyright works assigned to the Employer pursuant to this contract. Z48.6 The Consultant hereby grants, or procures the direct grant, to the Employer a perpetual, royalty-free, non-exclusive and irrevocable licences to use (to include the right to load, execute, store, transmit, display and copy (for the purposes of archiving, backing-up, loading, execution, storage, transmission or display)) the: - Consultant Software; - Consultant Background IPR; and - Third Party Software for any purpose relating to the services (or substantially equivalent services) or for any purpose relating to the exercise of the Employer’s (or any other Central Government Body’s) business or function. The licence granted under this clause Z48.6 survives the termination or expiry of this contract and cannot be terminated by the Consultant or its assignees or any third party. Z48.7 The Consultant hereby grants to the Employer, or procures the direct grant to the Employer of, a perpetual, worldwide, royalty-free, non-exclusive and irrevocable licence to use for any purpose (which includes the right to load, execute, interpret, store, transmit, display, copy (for the purposes of loading, execution, interpretation, storage, transmission or display), modify, adapt, enhance, reverse compile, decode and translate) - the Documentation, Source Code and the Object Code of the Specially Written Software; and - all build instructions, test instructions, test scripts, test data, operating instructions and other documents and tools necessary for maintaining and supporting the Specially Written Software (together the “Software Supporting Materials”. The licence granted under this clause Z48.7 survives the termination or expiry of this contract and cannot be terminated by the Consultant or its assignees. Z48.8 The Consultant delivers to the Employer the Specially Written Software in both Source Code and Object Code forms together with relevant Documentation and all related Software Supporting Materials as necessary to meet its obligations under the contract and upon request by the Employer at any time, and provides updates of the Source Code and of the Software Supporting Materials promptly following each new release of the Specially Written Software, in each case on media that is acceptable to the Employer. The Consultant acknowledges and agrees that the ownership of the media referred to in clause in this clause Z48.8 vests in the Employer upon their receipt. Z48.9 The Employer is freely entitled to sub-license the rights granted to the Employer under clauses Z48.6 and Z48.7 to any third party on terms no broader than those granted to the Employer. Without prejudice to the generality of the foregoing, the terms of any sub-licence granted pursuant to this clause may, in the Employer’s absolute discretion, permit any sub-licensee to further sub-licence the sub-licensed rights. In respect of any sub-licence of the rights granted to the Employer under clauses Z48.6, if requested by the Consultant the sub-licensee executes a confidentiality undertaking in favour of the Consultant or third party owner of the relevant rights in such reasonable form as the Consultant requires and the Employer approves in writing. Z48.10 The Consultant informs the Employer of all Specially Written Software that constitutes a modification or enhancement to Consultant Software or Third Party Software. Z48.11The Consultant warrants that - the Software does not contain any Open Source Software other than OSS and - the OSS is licensed upon terms which permit the use of such Open Source Software by the Consultant, the Employer and the Employer's end users for all purposes contemplated by this contract. Z48.12 The Consultant warrants to the Employer that all components of the Software: - are free from material design and programming errors, - provide the functionality set out in, and perform in all material respects in accordance with, the relevant specifications contained in - the Scope, - the Quality Statement, - the Documentation and - do not infringe any Intellectual Property Rights, Z48.13 The Employer grants to the Consultant, or procures the direct grant to the Consultant of, a royalty-free, non-exclusive, non-transferable, revocable licence to use all Employer Software and Employer Background IPR reasonably required by the Consultant in order to Provide the Service. Any such licence is granted for the duration of this contract only and solely to enable the Consultant to comply with its obligations under this contract. Z48.14 The Consultant at all times, during and after the Contract Period, indemnifies the Employer and each other Indemnified Person against all losses incurred by, awarded against or agreed to be paid by an Indemnified Person arising from an IPRs Claim. Z48.15 If an IPRs Claim is made, or the Consultant anticipates that an IPRs Claim might be made, the Consultant, at its own expense and sole option, either - procures for the Employer or other relevant Indemnified Person the right to continue using the relevant item which is subject to the IPRs Claim or - replaces or modifies the relevant item with non-infringing substitutes provided that: - the performance and functionality of the replaced or modified item is at least equivalent to the performance and functionality of the original item, - the replaced or modified item does not have an adverse effect on any other services, or the Employer System or the Consultant System, - there is no additional cost to the Employer or relevant Indemnified Person (as the case may be) and - the terms and conditions of this contract apply to the replaced or modified service. Z48.16 If the Consultant - procures a licence or - modifies or replaces an item in accordance with clause Z48.15 but this has not avoided or resolved the IPRs Claim, then - the Employer may treat this IPRs Claim as the Consultant having substantially failed to Provide the Services; and - without prejudice to the indemnity set out in clause Z48.14, the Consultant is liable for all reasonable and unavoidable costs of the substitute items and/or services including the additional costs of procuring, implementing and maintaining the substitute items. Z48.17 The Consultant keeps the Software Schedule up to date to reflect the Software used to Provide the Service. The Consultant provides the Employer a copy of the updated Software Schedule within 5 days of any change to the Software. Z48.18 The Consultant deposits, and procures that each owner of the Deposited Software deposits, not less than fourteen (14) days following the relevant Commissioning Date or at such other times as the Employer may require, the Source Code of such part of the software that consists of Deposited Software in escrow with the National Computing Centre ("NCC") (or equivalent approved by the Employer) on the basis of their standard single or multi licensee escrow agreement (as applicable) unless another form is stated in the Scope, modified as necessary, and where applicable, to be consistent with the provisions clause Z48.19. The Consultant ensures that (and procures that each owner of the Deposited Software ensures that) the deposited version of the Source Code is the current version of the Deposited Software and that the deposited version is kept up-to-date as the Deposited Software is modified or upgraded. [The Consultant pays, or procures that each owner of Deposited Software pays, the initial storage fees and any annual fees under the escrow agreement and the Employer pays any release fees.] Z48.19 Where Deposited Software includes Specially Written Software, without prejudice to the provisions of clause Z48.8, the Consultant ensures there are no restrictions on the release to the Employer of Specially Written Software from escrow, which is released whenever required by the Employer and without payment of any release fee, unless the Employer has agreed otherwise. Z48.20 Where the Consultant is unable to procure compliance with the provisions of clause Z48.18 in respect of any Third Party Software that is Deposited Software, it provides the Employer with written evidence of its inability to comply with these provisions and agrees with the Employer a suitable alternative to escrow that affords the Employer the nearest equivalent protection. The Consultant is excused from its obligations under clause Z48.18 only to the extent that the Consultant and the Employer have agreed on a suitable alternative. Z48.21 In circumstances where the Employer obtains the release of the Source Code from escrow, the Consultant hereby grants (and procures that any owner of Deposited Software grants) to the Employer a perpetual, worldwide, assignable, royalty-free, irrevocable and non-exclusive licence to use and support (which includes the right to load, execute, interpret, store, transmit, display, copy (for the purposes of loading, execution, interpretation, storage, transmission or display), modify, adapt, enhance, reverse compile, decode and translate) the Source Code version of the Deposited Software to the extent necessary for the receipt of the services (or substantially equivalent services) or for any purpose relating to the exercise of the Employer’s (or any other Central Government Body’s) business or function. The licence granted under this clause Z48.21 survives the termination or expiry of this contract and cannot be terminated by the Consultant or its assignees or any third party. |
| Clause 49 | Financial Distress Z49.1 In this clause Z49 Credit Rating is the credit rating or any revised long term credit rating issued by a rating agency accepted by the Employer in respect of the Consultant, a Consortium Member or any Guarantor. Z49.2 The Consultant notifies the Employer within one week if any of the following events occurs in relation to the Consultant, a Consortium Member or a Guarantor - its Credit Rating falls below the relevant credit rating, - a further fall in its Credit Rating below the relevant credit rating, - it issues a profits warning to a stock exchange or makes any other public announcement about a material deterioration in its financial position or prospects, - it is subject to a public investigation into improper financial accounting and reporting, suspected fraud or any other impropriety, - it commits a material breach of its covenants to its lenders or - its financial position or prospects deteriorate to such an extent that it would not meet the Credit Rating Threshold. Z49.3 If any of the events listed in clause Z49.2 occurs, the Employer may require the Consultant to give to the Employer a Parent Company Guarantee from the Controller or an alternative guarantor proposed by the Consultant and accepted by the Employer who (in either case) - meets the Credit Rating Test and - has a Credit Rating at least equal to the credit rating for the person to whom the event listed in clause Z49.2 has occurred. Z49.4 The Employer may accept a Parent Company Guarantee from the Controller or an alternative guarantor proposed by the Consultant who does not comply with clause Z49.3 if the Consultant gives to the Employer an assurance that the Controller or the alternative guarantor will so comply within 18 months of the Employer‘s acceptance. If so, the Parties agree a process for reviewing the financial standing of the Controller or the alternative guarantor during that period in order to demonstrate to the Employer that it will so comply by the end of that period. Z49.5 If - the Consultant fails to notify the Employer that an event listed in clause Z49.2 has occurred, - neither the Controller nor any alternative guarantor proposed by the Consultant complies with clause Z49.3, - the Consultant does not give to the Employer a Parent Company Guarantee from the Controller or an alternative guarantor accepted by the Employer within four weeks of a request from the Employer to do so or - the Consultant fails to demonstrate to the Employer that the Controller or the alternative guarantor accepted by the Employer will comply with clause Z49.3 within 18 months of the Employer‘s acceptance the Employer may treat such failure as a substantial failure by the Consultant to comply with his obligations. |
| Clause Z50 | Change of Control – New Guarantee Z50.1 If a Change of Control occurs, the Consultant provides to the Employer - certified copies of the audited consolidated accounts of the Controller for the last three financial years, - a certified copy of the board minute of the Controller confirming that it will give to the Employer a Parent Company Guarantee if so required by the Employer and • any other information required by the Employer in order to determine whether the Controller • meets the Credit Rating Test and • has a Credit Rating at least equal to the credit rating for the original Guarantor (if there is one) or the Consultant (if there is not). Z50.2 If the Controller does not comply with the tests in clause Z50.1 or (if applicable) does not provide the legal opinion required in clause Z50.6, the Consultant may propose an alternative guarantor to the Employer for acceptance. The Consultant provides to the Employer the details set out in clause Z50.1 and (if applicable) the legal opinion required in clause Z50.6 in relation to the proposed alternative guarantor. A reason for not accepting the proposed alternative guarantor is that he does not comply with the tests in clause Z50.1 or (if applicable) does not provide the legal opinion required in clause Z50.6. Z50.3 If so required by the Employer, the Consultant within four weeks gives to the Employer a Parent Company Guarantee from the Controller or an alternative guarantor accepted by the Employer. Z50.4 The Employer may accept a Parent Company Guarantee from the Controller or an alternative guarantor proposed by the Consultant who does not comply with the tests in clause Z50.1 if the Consultant gives to the Employer an assurance that the Controller or the alternative guarantor will so comply within 18 months of the Employer‘s acceptance. If so, the Parties agree a process for reviewing the financial standing of the Controller or the alternative guarantor during that period in order to demonstrate to the Employer that it will so comply by the end of that period. Z50.5 If - neither the Controller nor any alternative guarantor proposed by the Consultant complies with the tests in clause Z50.1 or provides the legal opinion required by clause Z50.6, - the Consultant does not give to the Employer a Parent Company Guarantee from the Controller or an alternative guarantor accepted by the Employer within four weeks of a request from the Employer to do so or - the Consultant fails to demonstrate to the Employer that the Controller or the alternative guarantor accepted by the Employer will comply with the tests in clause Z50.1 within 18 months of the Employer‘s acceptance the Employer may treat such failure as a substantial failure by the Consultant to comply with his obligations. Z50.6 If the Controller, or any alternative guarantor proposed by the Consultant, is not a company incorporated in and subject to the laws of England and Wales, the Consultant provides a legal opinion from a lawyer or law firm which is - qualified and registered to practise in the jurisdiction in which the Controller or guarantor is incorporated and - accepted by the Employer. The legal opinion is addressed to the Employer on a full reliance basis and the liability of the lawyer or law firm giving the opinion is not subject to any financial limitation unless otherwise agreed by the Employer. The legal opinion confirms that the method of execution of the Parent Company Guarantee is valid and binding under applicable local law and in particular covers the matters listed in the Scope. |
| Clause Z51 | Parent Company Guarantee Z51.1 If required by the Employer, the Consultant gives to the Employer a Parent Company Guarantee. If the Parent Company Guarantee was not given by the Contract Date, it is given to the Employer within four weeks of the Contract Date or the Employer‘s request, whichever is later. Parent Company Guarantees are given by - for a standalone company – the Controller, - for an unincorporated JV (“more than one party”) – the Controller of each Consortium Member or - for an incorporated JV – the Controller of each Consortium Member. In all cases it is for the Employer to decide (in its discretion) whether it will accept a Parent Company Guarantee from a company other than the Controller. Z51.2 A failure to comply with this condition is treated as a substantial failure by the Consultant to comply with his obligations. |
| Clause Z52 | Offshoring of data |
|  | Z52.1 In this clause Risk Assessment is a full risk assessment and security review carried out by the Employer in accordance with [HMG Security Policy Framework (SPF) including HMG IA Standard No. 1 - Technical Risk Assessment, October 2009, Issue No: 3.51 and ICT Offshoring (International Sourcing) Guidance dated July 2011] or any later revision or replacement. |
|  | Z52.2 The Consultant does not store any of the Employer‘s data that is classified as Official or higher in accordance with “Government Security Classifications” dated April 2014 (or any later revision or replacement) - offshore or - in any way that it could be accessed from an offshore location until the Employer has confirmed to the Consultant that either - the Employer has gained approval for such storage in accordance with “Offshoring information assets classified at OFFICIAL” dated November 2015 (or any later revision or replacement) or - such approval is not required. |
|  | Z52.3 The Consultant ensures that no premises are used in Providing the Services until - such premises have passed a Risk Assessment or - the Employer confirms to the Consultant that no Risk Assessment is required. |
|  | Z52.4 The Consultant complies with a request from the Employer to provide any information required to allow the Employer to - gain approval for storing data or allowing access to data from an offshore location in accordance with Z52.2 or - conduct a Risk Assessment for any premises in accordance with Z52.3. |
|  | Z52.5 The Consultant ensures that any subcontract (at any stage of remoteness from the Employer) contains provisions to the same effect as this clause. |
|  | Z52.6 A failure to comply with this condition is treated as a substantial failure by the Consultant to comply with his obligations. |

PROFESSIONAL SERVICES CONTRACT ANNEX E – THE SCOPE

See “TMTii 22 – Scope”

PROFESSIONAL SERVICES CONTRACT ANNEX F – PRICE SCHEDULE

See “TMTii 22 – price schedule”

Not Used

PROFESSIONAL SERVICES CONTRACT ANNEX H – OTHER CALL OFF AGREEMENT DOCUMENTS

Collaborative Performance Framework (CPF).

PROFESSIONAL SERVICES CONTRACT ANNEX I – RISK REGISTER

The Consultant should identify the risks addressed in their Quality Submission and describe the action proposed to deal with the risk, including the estimated effect of the risk on programme and cost. It must not include any reallocation of risks. The Consultant should also include any identified opportunities. Add additional lines as required.

| Number | Risk or opportunity description | Proposed action to deal with risk | Effect of risk (or opportunity) on programme and cost |
| --- | --- | --- | --- |

PROFESSIONAL SERVICES CONTRACT ANNEX J – TASK SCHEDULE

| Reference | Item description | Price basis |
| --- | --- | --- |
| TO1 | Manage all change material | Time Charge |
| TO2 | Coordination of the Change Advisory Board and resultant actions | Time Charge |
| TO3 | Administration of CAB meetings and materials | Time Charge |
| TO4 | Maintaining of the CAB websites | Time Charge |
| TO5 | Contract management | Time Charge |
| TO6 | Preparation for CHARM | Time Charge |
| TO7 | Implementation of CHARM | Time Charge |
| TO8 | Transfer of tools T-TOC | Time Charge |
| TO9 | Specification Updates | Time Charge |