Medicines Manufacturing Innovation Centre, Advanced Manufacturing Innovation District Scotland, Renfrewshire

CONTRACT: NEC4 Engineering and Construction Contract

QUANTITY SURVEYOR: SCHEDULE OF PROFESSIONAL SERVICES

|  | Leading up to the appointment of the D&B Contractor | Man Days |
| --- | --- | --- |
|  | Review and report upon the pricing of the D&B tenders received (assume 5 Nr) |  |
|  | Carry out comprehensive cost analysis of the short-listed D&B tender returns (assume 3 Nr) |  |
|  | Reconcile any inconsistency in pricing by the tenderers |  |
|  | Provide a written report on the tenders and make recommendation to the Employer. |  |
|  | Provide cost advice to CPI’s solicitors in the compilation of i) contract documents prior to execution ii) employer/sub-contractor design warranties and iii) employer/consultant design team warranties. Advice will mainly relate to providing industry norms/benchmarks for contract particulars, insurances etc. |  |
|  | Provide tender stage and final account cost plan in accordance with the BREEAM format requirements. |  |
|  | Attend the pre-start meeting |  |
|  | Obtain list of appointed consultants and sub-contractors with design liability. |  |
|  | Ensure correct insurance cover is in place and check documentation |  |

|  | Following appointment of the D&B Contractor | Man Days |
| --- | --- | --- |
|  | Advise PM on build and programme cost or legal consequences of any ambiguities or inconsistencies in tender documents and works information. |  |
|  | Prepare project budget and spend profiles for the design and construction of the facility. |  |
|  | Identify potential cost savings in the project budget |  |
|  | Regularly review the projected spend and budget for the project |  |
|  | Identify and manage cost control risks in the project delivery programme, developing mitigation plans to guard against overspend |  |
|  | Provide prompt build and programme cost advice together with contractual advice to PM regarding the implications of potential variations to the cost and programme, whether driven by the employer or contractor. |  |
|  | Attend meetings regarding the management of change; allow 1 Nr/month |  |
|  | Provide cost advice as necessary to the PM to maintain the Risk Register |  |
|  | Provide prompt cost advice to the PM concerning possible client changes prior to issue of any requests for quotations to the contractor. |  |
|  | Check, negotiate and agree quotations supplied by Contractor for PM or Contractor instigated changes (including cost of any changes to programme) submitting recommendations for payment in line with the project contract. |  |
|  | Support the project manager with any project contract issues relating to applications for payments, variations etc; attend ad-hoc meetings to discuss/agree any disputed quotations |  |
|  | Attend site with the Contractor to verify progress and prepare monthly Interim Valuations including assessment of site materials; allow 1 Nr/Month |  |
|  | Review and make recommendations on contractors’ invoices, ensuring spend is in line with project progress and also with planned financial completion. |  |
|  | Attend monthly on-site Progress Meetings; allow 1 nr/Month |  |
|  | Prepare a monthly QS Report with commentary summarising the activities above and including a review of contractors’ invoices, progress versus plan, variation orders and anticipated final cost. |  |
|  | Issue monthly Interim Valuations to PM (including making good defects/final release of retention); allow 1 Nr/Month |  |
|  | Prepare and update Cost Reports and issue to PM on a monthly basis and whenever requested by the PM; allow 2 Nr/Month |  |
|  | Prepare formal monthly Cost Reports for issue to the client; allow 1 Nr/Month |  |
|  | Prepare and issue Final Account to PM including agreeing all costs with the Contractor and including a full assessment of costs attributable to changes in the programme. |  |
|  | Advise the PM on any possible Liquidated Damages due to the late completion of the works by the Contractor |  |
|  | Assist in the submission and settlement of claims under any insurance policies taken out by CPI in connection with the Development. |  |
|  | Total Number of Man Days |  |
|  | Daily Rate 1 |  |
|  | Daily Rate 2 |  |
|  | Total Fee for Scheduled Services |  |

|  | Additional Services Proposed (Please indicate daily rates for additional services even if nothing has been identified at this point) | Man Days |
| --- | --- | --- |
|  | Total Number of Man Days |  |
|  | Daily Rate 1 |  |
|  | Daily Rate 2 |  |
|  | Total Fee for Scheduled Services |  |