## Coroners Management System Project Plan

| Task | Date | Payment Milestone |
| --- | --- | --- |
| - Phase 1 Design and configuration confirmed | June 2017 | - 40% |
| - Phase 2 Migration of data completed and phased utilisation | June/July 2017 | - 20% |
| - Phase 3 Documentation and Staff training completed | July/August 2017 | - 10% |
| - Phase 4 Final testing and acceptance | August/Sept 2017 |  |
| - Phase 5 Coroners MIS software system full ‘Go live’ utilization | Sept 2017 | - 20% |
| - Phase 6 Post ‘live’ support and error correction | Oct/Nov 2017 | - 10% |