Ware Priory, High Street, Ware, SG12 9AL

www.warepriory.co.uk

01920 460316

FLETCHER’S LEA EXTERNAL REFURBISHMENT

TENDER SPECIFICATION

On behalf of Ware Town Council, I have the pleasure of inviting you to submit a fixed price tender for the following project.

Yours faithfully,

Terry Philpott

Town Clerk

| Project name | Fletcher’s Lea External Refurbishment Project |
| --- | --- |
| Project objective | To renovate the decking areas of Fletcher’s Lea to agreed specifications. Fletcher’s Lea is a multipurpose space that serves high end guests attending weddings, celebrations and conferences but also provides a setting for a variety of events for the community of Ware. The aspiration is to improve the current facilities so that it is desirable to all clientele whilst being functional and efficient for every use. |
| Project location | Ware Priory High Street Ware Hertfordshire SG12 9AL |
| Contract value | £20,000 - £30,000 (ex VAT) |
| Timescales | Start date 2nd January 2025 and completion no later than 24th February 2025. |
| Contact details for further information and site visits | Kerry Mavris, Sales and Operations Manager kerry@warepriory.co.uk Phone: 01920 460316 |
| Contact details for invoice queries | Sean Higgins, Finance Manager sean@waretowncouncil.gov.uk Phone 01920 460316 |
| Primary contact details during the project period. | Matthew Watkins, Facilities Manager matthew@waretowncouncil.gov.uk Kerry Mavris, Sales and Operations Manager Email: kerry@warepriory.co.uk Phone: 01920 460316 |
| Contractor requirements essential | As per tender specification. A site visit will be necessary to ensure all areas of the tender requirements are understood, plans are drawn to scale, and realistic quotations are provided. |
| Contractor requirements desirable | Previous experience of similar work with a hospitality ground space. |
| Return date for tender submissions | 9am on 25th November 2024 Preferred method by email to tenders@waretowncouncil.gov.uk . If large documents such as maps or visuals are submitted, please provide a paper copy to Ware Town Council Ware Priory High Street Ware SG12 9AL Postal tenders or additional information should be submitted in an envelope marked, Fletcher’s Lea External Refurbishment Tender Please do not submit enquiries of a general nature to tenders@waretowncouncil.gov.uk as the inbox is only monitored at the time a tender is due to close. |
| Detailed specification | # See Pages 9 |
| Access and possible restrictions in the delivery phase of the project. | In general access to Fletcher’s Lea will be Monday to Friday from 8am until 8pm. If work is required to be undertaken over the weekend, this can be arranged with the Sales and Operations Manager. Ware Priory is operational with commercial and charity events at various times. Coordination with the Sales and Operations Manager will be required as it may be necessary that no work is carried out should it be deemed to cause disruption to private events on the Priory estate. There are a number of business tenants that hire space on the first and second floor of Ware Priory. None are located near Fletcher’s Lea, but the contractor will be expected to advise the Sales and Operations Manager if any work due to be carried out will be disruptive to them so that she can manage this situation, either by noise or dust pollution. |
| Progress reporting | Ware Town Council will require reporting as required and in particular any impact on the project timescale, plus anything that may cause reputational damage to Ware Priory. |
| Payment terms | Please specify in the pricing schedule the requirement for any phased payments. WTC seek to pay all correct invoices within 30days. |
| Retention value / period | WTC will retain 10% of the contract value for a period of 3 months. |
| Conditions of contract | The Council require assurances from all potential contractors through the provision of appropriate documentation that: - All operatives are suitably trained and qualified to use any machinery involved in the work. - Operatives will at all times wear suitable protective clothing and high viz jackets. - Safety and advisory signage will be required as necessary - Contractors will be required to supply details of public liability insurance with the tender papers. - Contractors will be required to undertake a COSHH assessment for all chemicals used during the delivery of the contract. - Contractors will be expected to provide a method statement detailing how the various elements of the work will be undertaken. - Project timescales will be provided where applicable. |
| Living Wage | WTC are a Living Wage Employer and, as such, expect their contractors and suppliers to ensure that the real Living Wage is paid to their staff. |

Pricing schedule

| Contractor name |  |
| --- | --- |

| Project name . | Fletcher’s Lea External Refurbishment Project |
| --- | --- |
|  | Pricing (excluding VAT) for all works as included on the specification, in the component parts as requested. |
| Back Decking Area |  |
| Side Panel Decking x 4 |  |
| Front Entrance |  |
|  | Ware Town Council seek to pay invoices within 30days of the receipt of a correct invoice after completion or delivery of the project. If there is a requirement for phased payments, please detail below. |

I / We hereby offer to carry out the works as scheduled and contained in the attached specification.

Signed

Dated

| Contractor name |  |
| --- | --- |
| Address |  |
| Name of primary contact |  |
| Email |  |
| Office phone number |  |
| Mobile phone number |  |

| Contractor name |  |
| --- | --- |

Contract Evaluation

The contracts will be evaluated based on a combination of price and other factors as indicated below.

Please supply information related to each of the headings to allow us to evaluate your tender submission. Please use continuation sheet where necessary.

Based on the information provided shortlisted contractors may be invited to an interview

|  | Max score | score |  |
| --- | --- | --- | --- |
| Price | 50 |  |  |
| Quality of work Training / Qualifications / Experience Please provide names of referees related to existing contracts of a similar nature | 30 |  |  |
| Reliability (Equipment strategy / contingency plans/ method statement / project plan) | 10 |  |  |
| Proximity to Ware (Location of equipment / contractors) | 5 |  |  |
| Environmental factors (Please attach environmental policy) | 5 |  |  |
| Total | 100 |  |  |

Ware Town Council reserve the right to not accept any or the lowest tender.

| Contractor name |  |
| --- | --- |

References:

Please provide two References below....

|  | Reference 1 | Reference 2 |
| --- | --- | --- |
| Organisation |  |  |
| Contact name |  |  |
| Contact phone |  |  |
| Contact email |  |  |
| Address |  |  |
| Type of contract |  |  |

Tender submission checklist

| Contractor name |  |
| --- | --- |

|  |  | Office use |
| --- | --- | --- |
| Cost breakdown (excluding VAT) |  |  |
| References |  |  |
| Environmental policy |  |  |
| Public liability insurance |  |  |
| Method statement detailing how the various elements of the work will be undertaken. |  |  |
| Project timescales. |  |  |
| Further information to support the tender evaluation as required |  |  |

Detailed Specification of Fletcher’s Lea External

Refurbishment Project

Large Decking Area overlooking the river.

- Replace the wooden decking with a composite decking or paving.

- Possible hardware to attach festoon lighting

- Approximate measurement - 106 sq m*

Side Decking Panels

- Replace the wooden decking with a composite decking or paving

- Small side areas by the 4 x doors

- 1.84m x 3m*

Front Entrance

- Replace the wooden decking with a composite decking or paving

*

- Replace the signage

- Treatment of grey areas wooden panelling

*  approximate measurements – contractor will be required to take exact measurements when carrying out their site visit.