FOL16/615: RESURFACING AND RECONFIGURATION OF TENNIS COURTS

TENDER WORK PACKAGE SCHEDULE 3A - SITE INFORMATION

TABLE OF CONTENTS

1	Introduction	3

2	Royal Parks’ Staff	3

LOT 1 – HYDE PARK	3

3	Park Character	3

4	General Layout	4

5	General Access and Egress to and within the Park	5

6	Park Manager	5

7	Assistant Park Managers	6

8	Park Assistant	6

9	Education & Community Engagement (ECE) Officer	6

10	Park Support Staff	6

11	Central Support Services	6

12	Hyde Park - Filming Officers	6

13	Policing	7

14	Other Facts	7

LOT 2 – THE REGENT’S PARK	14

1	General Layout	14

2	Vehicle Policy	14

3	Site Conditions for Construction Works	15

4	Vehicles and Access	15

5	Safeguarding the Works	16

6	Maintain Public and Private Roads	16

7	Good Neighbourly Relations	16

8	Plant, Tools and Vehicles	18

9	Permissible/Working Hours	18

10	Protection	18

11	Police Regulations	19

12	Use or Disposal of Materials Found	19

13	Site Storage Facilities and Compound	19

14	Services/Utilities Available	21

## Introduction

### This Site Information document describes the wider park surroundings and context in which the works sit.  As such, it does not just describe the physical environment, including access and egress, but the Park character, the wider management structure for the Park and general facts about its usage etc.  The objective of this document is to make tenderers aware of the context in which the individual works sit.

## Royal Parks’ Staff

### The Chief Executive is appointed by Department for Culture Media and Sport (DCMS) and reports to the Minister responsible for The Royal Parks at the DCMS accordingly.

### The Director of Parks reports to the Chief Executive and is a member of the Senior Management Team based at The Royal Parks Headquarters in Hyde Park.  The role involves overseeing and being involved with the management of the 8 Royal Parks, communicating regularly with the individual Park Managers.

### The Senior Park Manager (Head of Park Services) is responsible for overseeing, coordinating and being involved in the management of The Regent’s Park and Primrose Hill and Kensington Gardens and Hyde Park.  The role includes delegated responsibilities for the Director of Parks for these parks.

LOT 1 – HYDE PARK

## Park Character

### Hyde Park covers some 140ha (344 acres), and is the largest and arguably the most well known of the four inter-connected central London Royal Parks.  It is distinct and complementary to its neighboring Royal Parks, providing a transitional link between the formality of Kensington Gardens, the simplicity of The Green Park and the English landscape essay of St James’s.  The parks form a well-used tourist pedestrian route between Buckingham Palace and Kensington Palace along with a busy route for commuters.

### Hyde Park is also important within the context of London for its nature conservation interest, with its long established parkland trees.  Ecological surveys undertaken in 2004 confirm these interests at a high level of importance.

### The Park is a particularly valued resource for national & international visitors and local people, for the wide-open spaces, which host many major events.

### The essential character of Hyde Park remains that of grand spaciousness with its wide-open spaces, quiet shady corners, the lightly sinuous Serpentine and formal avenues.  Since the 1860’s it has been developed as a pleasure ground and due to the freedom of access and its use for significant public and popular events has led to its national perception as being the ‘peoples’ park’.

### Hyde Park is owned by The Queen in the right of the Crown and is managed by the Royal Parks (TRP).  TRP was established in 1993 as an executive agency for what is now the Department for Culture Media and Sport (DCMS) with delegated powers to manage and police the 8 Royal Parks.

## General Layout

### The drawing below gives a plan view of Hyde Park:

## General Access and Egress to and within the Park

### The Park is open from 5am until midnight all year round.

### The Liberty Drives provide a service for those with limited mobility to access most areas of the park.  This service is provided by volunteers and is used by as many as 20,000 people in the 6 months operating season.

### Most of the Park is open to public access, but there are limited areas of restricted access.  These can be categorised as follows.

### Semi-Private Areas restricted to members/fee-paying members of the public include:

- Lido Swimming Club (members)

- Lido Swimming (public can pay to use the facilities between July and September each year).

### Areas restricted for use by particular user-groups include:

- Play areas;

- Children’s and disabled riders horse manège,

- Bowling green and tennis centre.

### Areas (within The Royal Parks control) from which members of the public are excluded include:

- The Royal Parks working areas (Rangers Lodge; The Nursery; The Old Police House),

- Wildlife sanctuary areas such as the Hudson Memorial and The Dell Garden Enclosure

### The Contractor may use all unrestricted roads in the Park.

### 4.5	The Contractor may also use the park vehicular roads to access the site, but may not park any vehicles on these roads.

### The Contractor may only use the restricted vehicular roads in the following circumstances:

- with the express agreement of the Employer for a particular activity or operation

## Park Manager

### The Park Manager, Rob Dowling, is responsible for overall management of the park.  On a day-to-day basis, the Park Manager works closely with the Assistant Park Managers and in partnership with the Park’s contractors to ensure that the Park is maintained to a high standard.  They are also key players in identifying projects and potential development/restoration work, securing funding as required from central Royal Parks’ funds and external funding agencies.

## Assistant Park Managers

### The two Assistant Park Managers provide support for the Park Manager.  They are in regular direct communication with the maintenance contractors, pre-planning and adjusting programmes of work, which are issued in the form of a monthly schedule/instruction and monthly variations detailing any additional works required.  The Assistant Park Managers provide an important contact point for the general public, volunteers, the Friends, Police and other Royal Parks staff involved with activities in the Park They also help to organise and manage small and large-scale park based events.

## Park Assistant

### The Hyde Park Office employs a University graduate on a one year fixed term contract to provide administrative and technical support for the Park Team.  As part of the contract the graduate receives on the job training and development in the field of Park Management.

## Education & Community Engagement (ECE) Officer

### The Education & Community Engagement Officer is site based and is responsible to the Head of Education and Community Engagement for all The Royal Parks including Hyde Park.

## Park Support Staff

### The Hyde Park office employs an office manager, financial officer, filming officer, events officer, a park management support officer, an administrative officer, as well as the University placement student to support the Park Managers.

## Central Support Services

### The Royal Parks headquarters provides support and advice relating to the IT systems used by the office as well as centralised services relating to catering, events, public affairs and marketing, and major projects.

### There is centralised Horticultural, Arboricultural, Landscape and Ecological staff available for all of the Royal Parks including Hyde Park.

## Hyde Park - Filming Officers

### The Royal Parks are important locations for commercial filming and photography which need to be managed to ensure the fabric and use of the park is protected and income is generated when appropriate.  The Park Teams and two strategic filming officers manage the use of Parks for these activities by issuing of licences including wedding photography/filming permits, news permits and press call licences.  Fee negotiations, method statements, supervising and risk assessments are a central part of this process as well as licensing the images and checking the content with the production companies. (Guideline for commercial filming in the Royal Parks can be found here).

## Policing

### Policing is carried out by the Metropolitan Police’s Royal Parks Operational Command Unit (TRP OCU).  A combination of constables, special constables and police community support officers (PCSOs) means that there are more uniformed officers visible in the Parks.

### TRP OCU work closely with TRP by having fortnightly Coordinating and Tasking Group Meetings.  This is where crime figures are examined and compared and the plan for the next fortnight is put together.  To help the flow of information, TRP OCU has developed an electronic reporting form where park managers can raise concerns and be given feedback on action taken.  Hyde Park Safer Parks Inspectors and Park Managers meet on a monthly basis to discuss policing issues and co-ordinate activities.

### TRP OCU prioritise and target work in two main ways – tasking and directing patrols.  Proactive tasking proformas (PATPs) are set plans of policing where additional staff are given a priority task e.g. car crime, antisocial behaviour, etc.  Directed patrols concentrate policing (often high visibility patrols) to key areas in the park.

## Other Facts

### The following are facts about Hyde Park.

| Size | Opening Hours |  |
| --- | --- | --- |
| 139.9hectares (344 acres) | The park is open from 5am until midnight all year round. |  |
| Location |  |  |
| Hyde Park is located in central London and lies wholly within the London Borough of the City of Westminster. It is contiguous with Kensington Gardens to the west and The Green Park and St James’s Park to the east forming an impressive series of interconnecting green spaces, some 4km long, in the heart of London. |  |  |
| Park Facilities | Sport |  |
| - 3 x Children’s Playgrounds - 1 x Bandstand - 5 x Toilet Facilities (facilities available for disabled people & nappy changing available in some locations) - 2 x Toilet Facilities managed by Westminster Council - Swimming changing rooms at Lido - 2 x Car parking areas and along West Carriage and South Carriage Drive - 54 x Notice boards & Map boards - 27 x Dog bins - 199 x Litter bins - 7 x Drinking water fountains Refreshment facilities - The Lido Restaurant - The Dell Restaurant (Serpentine Bar and Kitchen) - 6 mobile refreshment kiosks including the Speakers Corner Kiosk - Bowling Green Café | Formal - 1 Bowling Green - 6 Tennis Courts - 1 Pitch & Putt - 1 Lido Swimming - 2 Horse Riding Manège - Fishing by licence Informal - Football, Frisbee etc. - Cycling (on dedicated cycle routes) - Running, Jogging, Walking, Rollerblading and Horse Riding - Boating (including those with limited mobility) - Paddling pool Ceremonial Occasions - Gun Salutes - Horse guards - Combined Cavalry Memorial Service Wildlife - Bird Sanctuary (Hudson Memorial) - The Meadow |  |
| Special Landscape Features |  |  |
| - The Serpentine - Liberty Drives – transport for people with restricted mobility (See Figure 6.3) - Historic buildings, structures and monuments | - Speakers Corner - Diana, Princess of Wales’ Memorial Walk (See Figure 6.3) - Diana, Princess of Wales’ Memorial Fountain - 7/7 Memorial |  |
| Natural Fabric Description |  |  |
| - Taplow Gravels underlie most of the park which influences the drainage conditions of the soils (mostly free draining) - The Park gently slopes from north to south - The soil has been greatly modified from its natural state by human interventions and has required importing or amelioration for horticultural reasons. Approximately 4200 trees including some TROBI registered ‘Champion Trees’ - 100 hectares (247 acres) of grassland |  |  |
| Buildings and Hard Landscape Fabric Description |  |  |
| 20 buildings within the park managed by the Royal Parks - Old Police House – now headquarters for the Royal Parks - Hyde Park Corner Lodge – now visitor centre and office for the Friends of Hyde Park - Cumberland Gate Lodge – relocated twice, formerly known as West Lodge. - Rangers Lodge – now office accommodation for Park Management and Park Services Department - East Boat House - West Boat House - Prince of Wales Gate Lodges - Dell Restaurant – replaced the Ring Tea House - The Lookout – converted in 1995 to an educational activity centre - Boating ticket office and pier (under re-development) - Serpentine Lodge - Ranger’s Cottage - Lido Pavilion – now a restaurant and changing facilities for the Lido - Storeyard - Magazine Cottage - New Lodge - Central Royal Parks Nursery - Alexandra Gate Lodge - Victoria Gate Lodge |  | - Speakers Corner Kiosk – provided as camouflage for underground car park ventilation extract duct - Sports pavilion – part of the sports ground and bowling green development Hard Landscape Features - Ionic Screen (Apsley Gate) Grade I Listed - W.H. Hudson Memorial (Rima) – Lily pond in front - Albert Gate - Bandstand - Serpentine Bridge - Post box – outside Rangers lodge and still in use - Receiving House Plaque – marking the site of the Royal Humane Society’s first Receiving house - Alexandra Gate - Victoria Gate - Prince of Wales Gate - Holocaust Memorial - Reservoir - Little Nell Statue - Metropolitan Drinking Association troughs - Queen Elizabeth Q.M. Gates – unveiled July 1993 - Family of Man Statue Edinburgh Gate - Boy and Dolphin Fountain - Rose Garden Fountain - Public telephone (West Carriage Drive) |
| Events |  |  |
| - The current Events Strategy, Royal Parks Events Policy, and Guidelines for Events outline the management of events in the Park. See Events Strategy on the website and website (www.royalparks.org.uk) - Most of the events in the Park are posted on the Royal Parks Website. The Royal Parks Events Team also publishes a Free Events Programme Guides for the Parks; however, this does not cover the wide variety of community events that take place in the park throughout the year. - The website also provides information and guidelines for those who wish to organise events in the park (major or community). - Hyde Park hosts many local community events which include fun days, sponsored walks, charity events, walks & talks as well as the education programme. - Education and Community Engagement Officer Activities (See Appendix 8). - Hyde Park also hosts a variety of Military and Royal Ceremonials including Cavalry Sunday in May, gun salutes throughout the year and provides a rehearsal area for the Household Cavalry. In addition the Park also plays a part in State and diplomatic visits. |  |  |
| Use |  |  |
| - The Park accommodates formal sports facilities including bowling, tennis, pitch & putt, swimming and horse riding. - The expanse of open parkland, path network and water supports an array of formal and informal recreational activities including children’s play, cycling, swimming, boating, horse riding etc. - The Education and Community Engagement Officer runs a programme of walks and events in the Park. - There are several Refreshment Kiosks and Restaurants within the Park. - Speaker’s Corner is used for public speaking and gatherings (mainly on Sundays). |  |  |
| Access / Transport links to the Park |  |  |
| Entry to the Park is from various pedestrian and vehicular gates: - Bayswater Road via Victoria Gate, Albion Gate or Cumberland Gate (Marble Arch); - Park Lane via several pedestrian gates and Queen Elizabeth Gate; - from South Carriage Drive via Edinburgh Gate (currently being redeveloped), Apsley Gate, Prince of Wales Gate, Albert Gate and various other pedestrian gates; or - West Carriage Drive via Alexandra Gate. 4 Underground stations: - Lancaster Gate & Marble Arch - Central Line - Hyde Park Corner & Knightsbridge - Piccadilly line Buses from: - North London: 6, 7, 10, 16, 52, 73, 82, 390, 414, 452; - South London: 2, 36, 137, 436; - West London: 9, 10, 14, 19, 22, 52, 74, 94, 148, 414; and - East London: 8, 15, 30, 38, 274. |  |  |
| Environmental Sustainability |  |  |
| Hyde Park is ISO 14001 accredited. Road planings are re-used in hard landscaping projects. Leaf litter, shrub matter and other non-contaminated green waste is composted in Kensington Gardens and used for mulch/soil improvement within the Park and green waste data is recorded. All potential and existing environmental impacts are recorded in the Aspects and Impacts register, which includes generic issues of concern to the entire organisation as well as issues specific to individual parks. All negative impacts are risk-assessed in order to prioritise required works. Recycling – visitors are encouraged to be responsible for their litter and take any recycling to a recycling facility – this is done through website campaigns and park staff. The Royal Parks are investigating recycling facilities for park user waste (e.g. bottles, paper, plastics). A trial recently took place at the Hyde Park Winter Wonderland event. Where possible, fallen or felled timber is left on the ground to increase biodiversity as advised by the Royal Parks Ecology Team. When tree works are carried out the contractor calculates and details the volume and weight of recycled timber/woodchip to the Park Manager with the invoice, so that this information is recorded for TRP ISO14001 records. Wherever possible arisings are recycled. Some timber is reused within the park as compost or mulch. Dog Fouling – visitors are encouraged to dispose of any dog mess in the existing dog bins provided in the Park. More information is provided in the leaflet ‘Dogs in the Royal Parks’ highlighting the impact of dog fouling on areas of the park. The Assistant Park Manager attends meetings of the Central Royal Parks Wildlife Group (including all of the central Royal Parks, ZSL, Buckingham Palace and wildlife user groups) to discuss issues affecting all of the central parks and to share good practice. The Royal Parks Ecology Team regularly informally inspects and monitors the Park e.g. Hyde Park Meadow. |  |  |
| Community Involvement |  |  |
| The Park Manager attends the Friends Group meetings and Annual Forum. These meetings provide a good opportunity for Park Management to update the Friends on any news from the park and offer the Friends the opportunity to comment and raise any issues that they have. The Park Manager and Park Team regularly respond to letters, emails, telephone calls and visits made by stakeholders and the public regarding the management of the Park. The Park also enables informal organised sports to take place for local schools, businesses, Imperial College students, Embassies and residents. Local schools also organise sports/fun days in the park which are managed through licences. Volunteers There is 1 volunteer who actively participates in the Park maintenance (the September 11 memorial garden in Grosvenor Square) who is supported and guided by the Park Team. Volunteers from a local hotel assist in the regular filling of bird feeders around the Park. Hyde Park also facilitates one off corporate volunteering days such as removal of tree suckers from the meadow areas. There are 20 volunteers who actively participate in activities and events under the guidance and management of the Education and Community Engagement (ECE) Officer. Hyde Park invests in the volunteers by providing health & safety training, protective personal equipment, continuing professional development (CPD) opportunities, social events, clothing, travel and food expenses. The volunteers get involved in the following activities: - Education walks - School visits/activities - Community Engagement projects - Teacher training (including INSET days) - Practical volunteering Admin support e.g. mail-outs. The Friends of Hyde park and Kensington Gardens run an Information Point at Hyde Park Corner Lodge using a team of volunteers. As part of current TRP Education Strategy, the ECE team will form the basis of the Audience Development Plans for each park. |  |  |
| Nature & Heritage Conservation |  |  |
| Wildlife The Royal Parks Ecology Team, working with Westminster City Council, holds information about species and habitats that are significant. This baseline data helps inform the approach to improvements in the Parks as well as ongoing management and maintenance. These data help to identify key areas of ecological sensitivity, which would benefit from protection from negative impacts such as dog fouling. Areas particularly managed for wildlife within the Park are: - Sanctuaries (Hudson Memorial) - Conservation grassland areas - The middles of the larger shrubberies - Wildlife corridors & grassland refuge areas The aim of nature conservation in The Royal Parks is to conserve and enhance biodiversity, to improve the ecological function and resilience of the Parks and to contribute positively to borough, regional and national Biodiversity Action Plans. Nature Conservation activities/issues considered, as part of Parks management: - Planting and coppicing of trees and shrubs - Breeding seasons - The retention of decaying wood habitat (lying and standing) - Bird feeding - Leaf Clearance - Grass cutting regimes - Bat monitoring - Bird and bat nesting boxes - Standardised bird recording - Moth surveys - Reed beds - Water body management Trees The Royal Parks, as custodians of the trees within their adoption, is expected by law to have knowledge and tree care to a high standard. The Royal Parks must therefore ensure that it takes steps towards the good management of trees within its responsibility for duty of care to visitors, contractors and staff. Trees are assessed against the criteria identified within the tree risk management procedure adopted in March 2006. Trees are graded into four zones, which relate to the areas of highest priority by taking into consideration the usage and context surrounding the tree. Each zone relates to the inspection frequency and level of detail for the trees identified within that particular zone. Zone 1 is the highest risk and requires the greatest level of detail and frequency, i.e. annually while Zone 4 requires the least regular inspection. All Hyde Park trees are inspected on a cycle not exceeding three years, with the exception of young trees less than 15cm diameter. Where trees cannot be evaluated by visual inspection they are prioritised for detailed assessment as necessary utilising climbing inspections or modern techniques such as PICUS or Resistograph. Following the adoption of the revised tree risk management strategy procedures, all Zone 1 trees were surveyed (2006/07). This was followed in 2007/08 by the Zone 2 inspections and re-inspection of those trees within Zone 1. The inspections now follow the zone cycle, but vary according to the previous year’s survey and are staggered rather than being completed in one operation. Since the zoning system has been adopted a total of 4159 trees are identified on the system with an individual record which equates to at least 99% of the tree stock. Heritage From the Management Plan the key heritage features have been identified. Their significance has been assessed and this informs the approach to the conservation, maintenance and management of each building, monument, landscape or feature. |  |  |

LOT 2 – THE REGENT’S PARK

## General Layout

### The map below gives a plan view of The Regent’s Park and the red arrow indicates the location of the tennis centre:

## Vehicle Policy

Vehicles will use routes into the park as specified in the contract or as agreed by The Royal Parks (TRP).  All contractors to submit a transport management plan for approval.

Vehicles will not be permitted to use park footpaths unless specified by TRP.

No vehicle over 7.5 tonnes gross weight to be driven on a footpath without the express permission of TRP.

Vehicles with a wheel base which exceeds the width of the footpath will not be permitted to use the footpath.

Vehicles on footpaths must not exceed 5 mph.

Hazard lights (both indicators simultaneously) and or beacons are NOT to be used when driving on footpaths.

Vehicles must not drive over or park on the grassed areas.

Private vehicles and all trade vehicles must display permits at all times within the Park.  A minimum of two days notice to the Park Office is required for the issue of permits.

When driving within the Park, the contractor shall give way to pedestrians and animals at all times.  When passing oncoming pedestrians on a narrow footpath, the contractor shall stop to allow pedestrians to walk round.

## Site Conditions for Construction Works

Site staff shall wear company uniforms and have photo-ID badges with them at all times.

The Metropolitan Police Service Royal Parks Operational Command Unit (MPS) reserves the right to monitor the works for security reasons, and works will be suspended if there is a security breach or they pose a hazard to the public, or breach Health and Safety Regulations.

The Contractor is to comply with all instructions from the MPS and inform the Employer of these instructions.

The Contractor shall take the steps reasonably required by the Employer to prevent unauthorised persons being admitted to the area of work.  If the Employer gives the Contractor notice that any person is not to be admitted, the Contractor shall take all reasonable steps to prevent that person being admitted.

Occasionally, there is filming or other events in the Park.  The Contractor would be given advance notice if these events were likely to disrupt work.

No works are to be executed in weather that will prevent the works maintaining the specified quality.

Burning on site is strictly prohibited.

The playing of radios, cassette recorders, etc., is strictly prohibited.

The right of advertisement upon the works is reserved to the Employer absolutely.

## Vehicles and Access

Vehicles will use routes into the park as specified in the contract or as agreed by The Royal Parks (TRP).  Access to and egress from the Park is to be via Hanover and Gloucester Gates only.  Transport routes within the Park to be agreed with the Park Management and adhered to at all times and by main and sub-contractors.

Vehicles will not be permitted to use park footpaths unless specified, by TRP, as an agreed route to the work site.

No vehicle over 7.5 tonnes gross weight to be driven on a footpath without the express permission of TRP so that a suitable route to the work site may be specified.

Vehicles with a wheel base which exceeds the width of the footpath will not be permitted to use the footpath.

Vehicles on footpaths must not exceed 5 mph.

Hazard lights (both indicators simultaneously) and or beacons are NOT to be used when driving on footpaths.

Vehicles must not drive over or park on the grassed areas.

Great care must be taken when entering or leaving the site so as to avoid disturbance.

Private vehicles and all trade vehicles must display permits at all times within the Park.  A minimum of two days notice to the Park Office is required for the issue of permits.

The delivery of all materials must be logged.

When driving within the Park, the Contractor shall give way to pedestrians and animals at all times.  When passing on a narrow footpath, the Contractor shall stop to allow pedestrians to walk round.

Lorries used for removal of material from site shall arrive EMPTY.  Only lorries arriving to deliver materials will be allowed into the park carrying materials.

Lorries shall be unloaded immediately with no undue delay and the lorry shall then immediately leave the Park.

## Safeguarding the Works

The Contractor is to keep all persons under control and within the boundaries of the site.  They will be held responsible for the care of existing premises and of the works generally until their completion, including all work executed and goods and materials deposited on the site, together with all risks arising from the carelessness of operatives, damage or loss by theft or any other cause, and they are to make good at their own expense all such damage or loss.

The Contractor must provide a set of site and site accommodation keys to TRP for security purposes.

## Maintain Public and Private Roads

The Contractor shall be responsible for any damage they or their sub-contractors may cause to public or private carriageways, kerbs, pavements, walls and existing structures on the boundaries of the site and they will be required to make good at their own expense any damage that may occur.

The Contractor shall not obstruct the highway or pavement with materials, nor cause any obstruction by the parking of vehicles or site equipment.

## Good Neighbourly Relations

The Contractor must endeavour to maintain good neighbourly relations to assist the Employer’s relationship with the same.  The Contractor shall take all precautions to eliminate as far as possible the nuisance and danger to the public and other persons arising from the entry and exit of materials, plant, vehicles, etc., to and from the site.

## Plant, Tools and Vehicles

The Contractor shall provide and maintain all plant, tools, vehicles and everything necessary for the proper carrying out of the whole of the works.  The Contractor shall take any necessary precautions to avoid any annoyance to occupants, the general public and adjoining owners by use of such plant and vehicles and to ensure that silencers are fitted where appropriate.

## Permissible/Working Hours

8.00am - 6.00pm Weekdays

Work outside these periods may be permissible, for exceptional reasons, by prior arrangement with TRP.

## Protection

The Contractor shall protect, uphold and maintain all pipes, ducts, sewers, service mains, overhead cables, etc. during the execution of the Works.  Particular attention must be paid to ensure that no pollutants enter drains as all surface waters drain to the lake.  The Contractor will be liable for any damage due to any cause within their control and is to pay any charge for making good.

Trees:

Unless instructed otherwise, do not, with regard to existing trees:

- dump soil, spoil, rubbish or materials within 3 metres of the base or beneath the canopy of any tree;

- excavate or disturb the topsoil within 3 metres of the base or beneath the canopy of any tree;

- change the level of the ground within 3 metres of the base or beneath the canopy of any tree;

- mix cement within 10 metres of any tree or shrub;

- attach anything to trees or shrubs;

- store materials or plant within 3m of the base or beneath the canopy of any tree unless suitable protection has been provided to the satisfaction of TRP;

- allow oil spills or other pollutants within 3m of the base or beneath the canopy of any tree.

Particular care must be taken to ensure that no tracked or wheeled vehicles traverse or stand on the roots or under tree canopies; no materials are stored on the roots or under tree canopies without adequate provision as described above; no oil or similar pollutants are spilled onto the roots or under tree canopies; no cranes, lorries or similar plant damage the tree canopy.

Other conditions relating to trees:

- all excavations and relaying of material beneath the canopy of any tree should be carried out by hand tools only;

- all machinery should be excluded from within 3m of the base or beneath the canopy of any tree unless suitable protection has been provided to the satisfaction of TRP;

- trees within the work site should be fenced off to a distance and with materials specified by TRP;

- all vehicles and machinery, other than necessary consolidation equipment, to be prevented from travelling on any exposed lower surface;

- allowance should be made for the slope of the ground so that materials cannot be washed towards trees.  Drainage should be directed away from trees.

Where any tree/shrub has been damaged, the Contractor shall provide replacements of suitable approved species and size.  Where directed by the Employer, the Contractor, instead of replacing a damaged tree/shrub, shall arrange suitable remedial surgery to be carried out by an approved tree surgeon in accordance with BS 3998.  The Contractor shall:

- Fit all compressors, percussion tools and vehicles with effective silencers of a type recommended by manufacturers of the compressors, tools or vehicles.

- Take all precautions to prevent pollution of the site, the works and the general environment.

- Take all precautions necessary to protect all existing trees, shrubs, plants, etc. (including the roots) from damage of any nature.  No existing tree, shrubs or other plants are to be removed or cut, including roots unless instructed by the Employer.  All protective precautions must be fully detailed in the Contractor's Method Statement and must be agreed with the Employer prior to implementation.

- Erect protective fencing around trees, site features or topsoil, maintain in effective condition and remove on completion of the works.

## Police Regulations

The Contractor shall include for complying with Police Regulations or instructions and Road Traffic Acts in relation to (a) parking, (b) keeping roads and footpaths clear of all obstructions caused by materials and plant and (c) conveyance of plant to and from site.

## Use or Disposal of Materials Found

The Contractor shall take all reasonable steps to prevent rubbish, surplus materials, etc., arising from the works being dumped on an area other than a recognised agreed area.

Should it be shown to the satisfaction of the licensor that any rubbish, surplus materials, etc. have been deposited elsewhere other than a recognised area, the Contractor shall be held responsible for clearing away such deposits at their own cost and ensuring that they are placed in a recognised area indemnifying the Employer against all claims resulting from such dumping.

## Site Storage Facilities and Compound

The working area shall be restricted to within the area of the site boundaries.  The Contractor must confine staff to the immediate vicinity of the works.

The site must not be used for any other purpose than the execution of the works.

Mechanical plant must be stored as agreed with the Employer when not in use.

Liquid fuels and machine oils shall be stored in double bunded units and kept segregated on a floored platform to prevent spillage damage.

Proprietary products for the containment and cleaning up of minor spillages will be supplied by the Contractor and kept readily available on site.

The site is to be kept clean and tidy at all times.  There is to be no storing of materials, equipment or machines outside the confines of the immediate working area.

The Contractor will safeguard the works, materials and plant for reasons of health and safety and against damage or theft for the security of the works and the protection of the public and all other persons using the site.

The Contractor shall be responsible for ensuring that all plant is placed and used and all operations carried out in such a manner as to prevent injury to persons or loss or damage to property in the event of any incident occurring.  Where acetylene, oxygen, propane or other gas cylinders are used on site, the Contractor shall provide and maintain a painted notice upon a white background which shall read: “DANGER - COMPRESSED GAS CYLINDERS”.  Such notice shall be securely fixed and predominantly displayed externally where gas cylinders are stored.

The Contractor shall take all precautions necessary to prevent damage to fences, gates, roads, paved areas and other site features that are to remain in position during the execution of the works.  The Contractor shall make good any damage and replace, reinstate or restore existing features to the satisfaction of the Employer.

The Contractor is to provide and maintain suitable sheds, offices, messrooms, and other temporary buildings as may be required for the use of all staff, storage and protection of materials, etc., including the materials, tools and other tackle of sub-contractors, remove on completion and make good all disturbance.

The Contractor is to provide and maintain in an approved position and keep in good order temporary latrines, properly covered and screened, for the use of all trades, remove on completion and make good all disturbance.

The Contractor shall provide and maintain all necessary sheets, boards, hoardings, ladders, scaffolding etc., for the proper execution of the works, and shall allow for all costs involved in clearing away and make good on completion.

The Contractor shall be held responsible for any damage which may be caused to the buildings, plants, surfaces or to persons through improper or insufficient protection, and shall make good any such damage at their own expense and shall hold the Employer free from any claim which may be made in consequence of any damage.

The Contractor is advised to carefully examine the buildings etc. in order to ascertain their condition and the nature and extent of protection etc. required.

## Services/Utilities Available

Electricity:

Electrical services may be available but a sub-meter MAY have to be installed, and this electricity used recharged to the Contractor.  This will depend on the anticipated consumption, and a decision on this will be made before a Contractor is appointed.

Water:

A water supply may be available on site.

Drainage:

Foul drainage may be available to the site.  If public facilities are not located within a reasonable distance it will be the responsibility of the Contractor to provide their own toilet and staff facilities generally.  Public toilets may be utilised by prior agreement.