	Pre-Construction Information 
	[image: image1.jpg]hlghways
england





	Document Reference
	
	

	Business Process
	
	



AREA 13 Asset Delivery
Project Name: Asbestos Refurb Surveys – Area 13 19/20
PRE-CONSTRUCTION INFORMATION
PIN No: 
AREA 13 ASSET DELIVERY
PRE-CONSTRUCTION INFORMATION
	
	Name
	Signature
	Date

	Prepared by
	Designer
Andrew Dunne
	
	15.11.2019

	Approved & Authorised for issue by
	Principal Designer

	
	

	Purpose of Issue


	For information


	AREA 13 ASSET DELIVERY
CONSTRUCTION (DESIGN AND MANAGEMENT) REGULATIONS 2015
 PRE-CONSTRUCTION INFORMATION 



	1.
GENERAL

This Pre-construction Information has been prepared in accordance with the Construction (Design and Management) Regulations 2015 and is to be developed by the contractor for the construction phase.



	2.
F10 


Is the scheme likely to be notifiable under the CDM Regulations 2015

1) Construction work that will last longer than 30 working days and have more than 20 workers
2) Exceeds 500 person days

	Yes
	No

	
	
	


	3.
PROJECT TYPE


 Project type as determined by GG104 


	A
	B
	C

	
	

	
	

	4.
PROJECT DESCRIPTION
Title:
Asbestos Refurb Surveys – Area 13 19/20
Location: 
Site

Location

Structure ID

Grid Reference

Works planned

Requirement

X

Y

Site 1

M6 Galloway

2873

358840

510040

Full width and depth replacement of the flexible plug joints x3

Refurbishment survey to allow safe completion of the works planned

Site 2

M6 Mayburgh

2910

352010

528210

Full width and depth replacement of the flexible plug joints x 2

Site 3

M6 Woodacre Lane

2719

355142

433648

Full width and depth replacement of the buried bridge joints x 2

Site 4

M55 Church Road - Westbound

3806

338530

434290

Full width and depth replacement of the flexible plug joints x 2

Site 5

M55 Pheasant Wood

3809

340840

434880

Full width and depth replacement of the buried bridge joints x 2

Site 6

A595 Parton to Pelican

N/A

298056
519563
Drainage scheme – remove and replace existing drainage network

Grid Reference: As Above
Description of the Works: Asbestos refurbishment survey to allow safe completion of the proposed works
Timescale:

Mobilisation Period =  2 weeks from tender completion

Total Works Duration = 2 months as per schedule
Anticipated Start Date: Monday 10th February 2020
Anticipated Working Hours: 20:00 – 06:00 
(Proposed works pending roadspace/contractor availability - Monday 10th February – Wednesday 25th March site works + 1-month processing/laboratory testing.
Safety goals for the project: 
· zero reportable accidents

· eliminate the need for manual handling

· to actively manage health and safety by ensuring that all significant hazards are identified and properly risk assessed.


	5.
CONTACT DETAILS

	Client

	Andrew Dunne – Engineer
Programme Development – HE
	
	Andrew.Dunne@highwaysengland.co.uk

	Luke Doran – Technician
Programme Development - HE
	
	Luke.Doran@highwaysengland.co.uk

	
	
	

	
	
	

	Principal Designer

	Highways England
	
	

	
	
	

	
	
	

	
	
	

	Principal Contractor

	Kier (M&R)
	
	

	
	
	

	
	
	

	
	
	

	Local Authority (Environmental Health)

	
	
	

	
	
	

	
	
	

	
	
	

	Local Authority (Highways)

	
	
	

	
	
	

	
	
	

	
	
	

	6.         SITE INFORMATION
6.1 Land Use:  Any works are to be located within the highway boundary only. 
6.2 Existing Properties/Businesses/Structures: M55 Pheasant Wood and M6 Woodacre Lane are accommodation overbridges and liaison with the adjacent landowners will be required to gain access to and inform of overnight closures of bridge prior to works. This will be carried out by the client.
6.3 Unstable Structures: N/A
6.4 Height Restrictions (Structures & OH Cables): N/A
6.5 Areas Classified as No-Go Areas: Areas out with the highway boundary unless it’s an agreed upon access route to access the accommodation bridge. 
6.6 Services: STATS provided with tender documents
6.7 Existing Construction Details: As-built information provided with the tender documents. 
6.8 Working Restrictions: Static Lane Closures on the motorway, temporary portable traffic signals on county roads, 20:00h – 06:00h
6.9 Poor/Hazardous Ground Conditions: N/A
6.10 Areas Identified as Confined Spaces: N/A
6.11 Environmental Restrictions and Existing On-Site Risks: Potential for potential asbestos containing materials to be disturbed when taking samples. Working on overbridges running over the motorway mainline.  
6.12 Hazardous Materials on Site:

Asbestos
There is the potential for asbestos containing materials to be encountered as part of invasive sampling of the locations. 
Lead

It is unlikely, and not expected, to encounter lead containing materials during this work.

Tar based pavement/surfacing

It is unlikely, and not expected to encounter tar when conducting invasive sampling.

Leptospirosis

Whilst unlikely during this project, contact with rat’s urine is possible anywhere on an open site. Contractor is to ensure sufficient welfare facilities are in place and appropriate PPE is worn at all times. All instances of illness/sickness on site must be reported to the Site Manager and HE immediately.

6.13 Noise Restrictions:
None – asbestos surveying is not expected to create sufficient noise pollution to be of concern
6.14 Site Security: 
Traffic Management provision in accordance with TSRGD Chapter 8 will provide the necessary site security & safety
6.15 Temporary Works Requirements:
None
6.16 Activities on or adjacent to the site during the works:  
None


	7. DESIGN/WORKS INFORMATION

The following significant or unusual hazards or works sequences have been identified as risk to health and safety:

Insert significant/unusual hazards from Designer’s Risk Assessments

1. NONE
The following design parameters may have a bearing on the work:  



	8. TRAFFIC MANAGEMENT

Traffic flows: Various – Overnight works so traffic flows are expected to be minimal
Speed Limits: Various – Reduced speed limits will not apply
Cycle routes/Bus routes: None
Pedestrians: Unaffected
Traffic Management: To be provided by Kier (M&R), in liaison with surveying contractor
Emergency Access: Unaffected
Recovery Vehicles: Unaffected


	9. MATERIALS

Health hazards may arise from use of construction materials, including:
· Risks of damage to health from use of proprietary materials

The contractor shall provide information in relation to the safe transport and disposal of all materials arising from the works. 
The contractor shall ensure that all necessary action is taken to minimise the risk to Health and Safety from transporting, handling and disposing of all materials.

	10. SITE WIDE ISSUES

Welfare facilities: 
All personnel must wear personal protective equipment as required under Health and Safety regulations and the contractor’s safety policy.

All personnel must be made aware of first aid provisions and procedures.

Access and Egress:  
Shall be at designated site access and egress points only which will be agreed at the pre-works meeting. All vehicles within Traffic Management shall comply with the conspicuity requirements of Chapter 8. All vehicles must comply with the designated site safety speed limits.
Material delivery, unloading and storage: 
Materials shall be delivered using the agreed site accesses and stored within the site limits or as may be agreed with the delivery manager. All delivery vehicles must meet the requirements of Chapter 8 if delivering within traffic management.
The following matters should be taken into account when deciding on the location of the storage and unloading areas:

· Possible break down within TM

· Vandalism

· Materials stored so that access ways and sight lines are not obstructed

· Should not cause damage to public or private property
· Delivery vehicles reversing on site
· Movement of plant and machinery across public roads
· Proximity of live traffic
Statutory Undertakers: 
No services are affected by the proposed works & no temporary diversions of any existing are required.
Unauthorised persons: 
The contractor shall take all reasonable measures to prevent unauthorized persons entering site work areas.

Training: 
The contractor shall ensure all site personnel are adequately trained & competent for the works they are undertaking.

Contractors: All contractors shall be briefed into site specific plan for the construction phase. They shall supply all necessary information relevant to their works including risk assessments and method statements.



	11. CONTINUING LIAISON


Health and Safety meeting: 
Health and safety matters shall be discussed at the pre-contract meeting and subsequent progress meetings.

The contractor shall also appoint a member a nominated member of staff who shall be responsible for health and safety on site.

The contractor shall appoint a competent member of staff who shall be responsible for the traffic control on site.


Accident reporting: 
Any accidents, unsafe practices, negligence and other health and safety problems shall be fully documented and reported to the delivery manager/OCR (0300 470 7070) within 24 hours of the occurrence.


Nearest Accident & Emergency Hospital: 
Address:

Penrith Hospital           Royal Lancaster Infirmary       Royal Preston Hospital
Bridge Lane                  Ashton Road                            Sharoe Green Lane North
Penrith                          Lancaster                                  Fulwood, Preston
Cumbria                        Lancashire                                Lancashire
CA11 8HX                      LA1 4AP                                    PR2 9HT
Tel: 01768 245300         Tel: 01524 65944                      Tel: 01772 716565
Contractor Prepared Designs: 


The procedures for the consideration and acceptability of the health and safety implications of any contractor prepared designs shall follow the principles of prevention and protection and taken into account those issues highlighted in the Pre-Construction Information & construction phase plan.


The contractor must not appoint or engage designers unless he has taken reasonable steps to ensure that they are competent with regard to health and safety matters.

The contractor shall identify health and safety issues, risk assessments and hazards that cannot be designed out and prepare proposals for their mitigation or control required during, construction, maintenance, repair, replacement, dismantling and disposal.


The contractor shall submit all such information, including the implications arising from the design of the temporary works to the project manager prior to commencement of the works.

Third Party Liaison: 
Third Party

Address

Tel no.

Contact

Kier – TM provider and principal contractor
TBC
TBC
Stats in the vicinity of the site and locations are to be confirmed on site prior to any invasive sampling. Sample locations are to be cross referenced with statutory information prior to any works:
Statutory Undertakers

Address

Tel no.

Contact

STAT and as-built information is provided with the tender documents

Unforeseen events: 


Procedures for dealing with unforeseen events during the project which result in substantial design changes and which might affect resources are as follows:

· In the event of any unforeseen circumstances occurring, the designer is to be informed immediately by the contractor

· The heath and safety issues arising from any unforeseen occurrence are to be submitted to the designer as soon as is possible after the occurrence

· In the event that any re-design is required, for whatever reason, the health and safety implications are to be submitted for consideration and acceptance by the designer, in due time before execution

Contractor requirements: 

The contractor is to confirm the arrangements for monitoring and reviewing the compliance with health and safety issues.

The contractor shall develop method statements for the construction works in due time before execution of the works.



	12. HEALTH & SAFETY FILE


The Principal Contractor shall collate all appropriate information as it becomes available to hand over 
to HE for inclusion in the Health and Safety File. 


APPENDIX A - CONSTRUCTION DRAWINGS
	Drawing Number
	Title
	Revision / Date

	SK01
	M6 WOODACRE LANE - 2719
	12/11/2019

	SK02
	M6 GALLOWAY – 2873
	12/11/2019

	SK03
	M6 MAYBURGH – 2910
	12/11/2019

	SK04
	M55 CHURCH ROAD – 3806
	12/11/2019

	SK05
	M55 PHEASANT WOOD – 3809
	12/11/2019

	SK06
	A590 PARTON TO PELICAN DRAINAGE
	10/12/2019


APPENDIX B - STATUTORY UNDERTAKERS DRAWINGS
SUPPLIED WITH TENDER DOCUMENTS
	Issue Date:
	28/04/2017
	Owner:
	Asset Delivery Manager
	Page 3 of 12


UNCONTROLLED WHEN PRINTED


[image: image1.jpg]