                                                   [image: image5.png]



Invitation to Tender


 
Additional Residents’ Parking Dove house close, Fowlmere.

  Issue Date – 20/07/2016
Closing date for submission of Tenders to
South Cambridgeshire District Council, 
16/08/2016 no later than (13:00 Hours)


TENDER DOCUMENT KEY INFORMATION

	Information
	Global Setting

	Tender Title:
	Additional Residents’ Parking

	Tender despatch date:
	19/07/2016

	Tender return date & time:
	16/08/2016 no later than (13:00 Hours)

	Tender return address:
	Posted to:

The Reception Desk

South Cambridgeshire District Council

South Cambridgeshire Hall

Cambourne Business Park

Cambourne, Cambridge, 

CB23 6EA

	Contact Officer 
	Liam Flatters

	Contact Officer Telephone:
	(01954 713004)

	The Key Contact Contact Officer E-mail:
	(liam.flatters@scambs.gov.uk)

	Number of Copes and Electronic Copy
	(1 copy by post or hand delivered)


	CONTENTS

Section 1

Information/Specification for Bidders
Section 2

Instructions to Bidders

Section 3
Contract Terms - JCT Minor works
Section 4

Form of Tender

Section 5

Questionnaire - Response to Contract Documents

Section 6 

Envelope Cover (for returning the Tender documents)

Appendix A

Drawing Reference Number 2594/01
Appendix B

Drawing Reference Number 2594/02



	KEY DATES

Tender despatch date:  
Tender return date (and time): 16/08/2016 no later than (13:00 Hours)
Contained in a securely sealed plain envelope with no distinguishing marks. 

Shall bear the word ‘Tender’ and be addressed to: 

The Reception Desk, 
South Cambridgeshire District Council, 
South Cambridgeshire Hall,
Cambourne Business Park, 
Cambourne, 
Cambridge, 
CB23 6EA.
Using the envelope cover in section 6.



	CONTACT OFFICER

The Contact Officer for this procurement is: Liam Flatters
Telephone: (01954 713004), e-mail: (liam.flatters@scambs.gov.uk)


1. Information/Specification for Bidders


1.1. South Cambridgeshire District Council (SCDC) provides local government services to the large rural district of South Cambridgeshire, which covers approximately 90,000 hectares, has 102 villages and forms the southernmost part of the county of Cambridgeshire.  It is bordered by East Cambridgeshire District Council, Huntingdonshire District Council, North Hertfordshire District Council, Uttlesford District Council and totally surrounds the City of Cambridge.  It is well served by a network of main roads that includes the M11, A10, A11, A14, A428, A505 and A603. 

Description of services

1.2. South Cambridgeshire District Council are looking for a suitably qualified and experienced company to: Tender for Additional Residents’ Parking, Dove House Close, Fowlmere 

1.3. SCDC will require the successful contractor to provide a customer focused service and show a commitment to providing an effective service that provides value for money to the Council and its residents. 


1.4. General description of works:  

Excavate existing surfaces, supply and lay Kerbs, install membrane, supply and install sub base, supply and lay tarmac, form area of new foot path, supply and lay 100mm drainage, supply and install soak away, supply and install new gully, alter level of existing gully.

1.5. Regular contact with SCDC’s contract manager will be required throughout the contract, which may take the form of telephone, face to face or email. SCDC will need named contacts with the successful organisation and an escalation route. 

1.6. SCDC will provide payment to the successful company on 30 days from the date of completion.  SCDC’s preferred method of payment is by Bank Automated Clearing System (BACS).  Please note that any sub contractors used by your firm must be paid within 30 days.


1.7. The contract will be undertaken using a JCT Works contract.  


1.8. Area and Access Map 1

[image: image2.png]







1.9. Area and Access Map 2

[image: image3.png]




1.10. The Bidders response

· The Bidders response will contain information about how the company intend to provide these services.  In particular they will describe:

· Costs including a Schedule of Works/Quantities and costs
· A method statement explaining how your firm will carrying out the services
· The successful company will have a good track record in providing these services and are able to demonstrate their experience by providing three directly relevant referees.

· Applicants for selection and bidders must possess the following:

a. Registered with Constructionline 

b. Public Liability Insurance for £5 million

c. Construction Industry Scheme (CIS) details

d. Proven track record and knowledge of the Construction, Design & Maintenance Regulations (CDM Regulations)

	Procurement Timetable Tender Stage/Key Stage
	Date 

	Formal Tender Documents prepared and issued 
	20/07/2016 

	Final Date for Tender return
	16/08/2016 no later than (13:00 Hours)

	Evaluation 
	17/08/2016

	Clarification interviews (if necessary)
	W/E 26/08/2016

	Award confirmation 
	29/08/2016

	Commencement
	12/09/2016

	Completion
	10/10/2016


1.11. Indicative Timetable (Firm dates are shown in bold, others are indicative):

2. Instructions to Bidders

2.1. Compliance with Instructions
2.2. Tenders submitted shall be in accordance with and subject to the terms of these instructions and other documents comprising the Invitation to Tender (ITT).

2.3. Tenders not complying (or which cannot properly be rendered compliant) with any mandatory requirement will be rejected.  A mandatory requirement is indicated by the word “shall” or “must”.

2.4. Any queries about the Tender documents or Form of Tender that may affect the preparation of the Tender shall be raised without delay (preferably in writing) with the Contact Officer.  If SCDC considers a query may have a material effect on the Tender process, all Bidders will be notified at the same time in writing and without delay.

2.5. SCDC is seeking offers by issuing this Invitation to Tender following advertisement.

2.6. This Invitation to Tender does not itself constitute an offer, SCDC do not undertake to accept any Tender.  SCDC reserves the right to accept any part of any tender.

2.7. SCDC will not reimburse any Tender costs and/or expenses.

2.8. Bidders shall not discuss the Tender they intend to make other than with professional advisers or joint Bidders who need to be consulted.  Tenders shall not be canvassed for acceptance or discussed with the media or any other Bidder or any Member or officer of SCDC or any individual representing SCDC.

2.9. Bidders shall not canvass support or preferred use of their company with the media or any other Bidder or any Member or officer of SCDC or any individual representing SCDC.  

2.10. If a Bidder does not comply with paragraphs 2.8 or 2.9, SCDC will reject the Tender and may decide not to invite the Bidder to Tender for any future work.

2.11. The Bidder acknowledges that SCDC is subject to the requirements of the Freedom of Information Act 2000 and/or the Environmental Information Regulations 2004 and any subordinate legislation made under them from time to time together with any guidance and/or codes of practice and/or decisions issued by the Information Commissioner or any other competent body (the “Information Legislation”). The Bidder shall assist and cooperate with SCDC (at the Bidder’s expense) to enable SCDC to comply with the information disclosure requirements should the Bidder be required to do so. SCDC shall be responsible for determining at its absolute discretion whether any information is exempt from disclosure under the provisions of the Information Legislation.

2.12. Where applicable, the Bidder shall (and shall procure that any person (e.g. a sub-contractor or Training Provider or professional adviser) involved in this Tender) be registered under the Data Protection Act 1998 (“DPA”) and observe all their obligations under the DPA which arise in connection with this Tender.  Where the Bidder is processing personal data (as defined by the DPA) as a data processor for or in relation to SCDC the Bidder shall ensure that it has in place appropriate technical and organisational measures to ensure the security of the personal data (and to guard against unauthorised or unlawful processing of the personal data and against accidental loss or destruction of, or damage to, the personal data), as required under the Seventh Data Protection Principle in Schedule 1 to the DPA.  From time to time SCDC may require the Bidder to provide SCDC with such information as SCDC may reasonably require in order to satisfy itself that the Contractor is complying with its obligations under the DPA and the Bidder shall promptly notify SCDC in writing of any breach of the measures required to be put in place by this Invitation to Tender. 

2.13. Preparation of Tender 

2.14. If SCDC considers that a cover price (i.e. a Tender that is not intended to be considered seriously) has been submitted, SCDC may reject the Tender and may decide not to invite the Bidder to Tender for future work.  Please note that local authorities are encouraged to report any evidence of price fixing arrangements.

2.15. Where SCDC regards an amendment to the original Tender documents as significant, an extension of the closing date may, at the discretion of SCDC, be given to all Bidders.

2.16. Tenders must not be qualified, conditional or accompanied by statement that might be construed as rendering the Tender equivocal.  Only unqualified, unconditional Tenders will be considered.  SCDC’s decision as to whether or not a Tender is in an acceptable form will be final. 

2.17. No alteration or addition shall be made to the Form of Tender, pricing schedules or any part of the Invitation to Tender except where expressly allowed or as provided in the paragraph below. 

2.18. Bidders must obtain for themselves all information necessary for the preparation of their Tender and satisfy themselves that the quality and standards specified by them-selves or SCDC are appropriate.  Information supplied to Bidders by SCDC or contained in SCDC publications is supplied only for general guidance in the preparation of the Tender.  Bidders must satisfy themselves as to the accuracy of any such information and no responsibility is accepted (or warranty given) by SCDC for any loss or damages of whatever kind and howsoever caused arising from the use by Bidders of such information.
2.19. It is the responsibility of the Bidder to make sure that they have understood the contract documents and that they complete them correctly. The bidder must seek clarification if they do not understand. The Council bears no responsibility for contract documents that are returned and completed incorrectly. 

2.20. Tenders and supporting documents shall be in English and any contract subsequently entered into and its formation, interpretation and performance shall be subject to and in accordance with the law of England and subject to the exclusive jurisdiction of the English Courts.

2.21. SCDC shall be entitled to assign novate or otherwise dispose of its rights and obligations under this proposed contract or any part thereof to any contracting authority, private sector body or any other body established under statute provided that any such assignment, novation or other disposal shall not increase the burden of the contractor’s obligations under this proposed contract.

2.22. SCDC shall be entitled to disclose to any transferee any confidential information of the contractor which relates to the performance of the proposed contract by the contractor.  In such circumstances SCDC shall authorise the transferee to use such confidential information only for purposes relating to the performance of the proposed contract and for no other purposes and shall take all reasonable steps to ensure that the transferee accepts an obligation of confidence.

2.23. Any queries about any terms should be raised and agreed with the Contact Officer prior to Tender submission.  Proposing amendments to the contract in the Tender may lead to rejection of the Tender.  Bidders may state any amendments to the terms, contained in section 3, which they consider necessary to clarify the basis of their Tender in their response to the contract documents.

2.24. Submission of Tender
2.25. SCDC would like 1 paper copy sealed in a plain envelope with no distinguishing marks (please be careful to avoid franking machine marks bearing your company logo) sent by post or hand delivered to addressed to our “Reception Desk” at our Cambourne Offices using the Envelope Cover in Section 6.
Requirements for submission of information:

· All submissions shall be made on the Form of Tender (Section 4) and be accompanied by the Response to the Questionnaire (Section 5).  Only information relating to the Tender should be submitted unless otherwise requested.  Every item shall be priced in sterling and the submission totalled.

· All prices submitted must be in sterling (GBP). Any prices submitted or Tenders made shall be made on the basis that VAT is excluded (i.e. but assuming unless otherwise advised by the Bidder that VAT will be charged on all Tender figures). 
· Only one Tender must be submitted from your organisation for this work. The Tender should be clearly written in the Form of Tender. 
· In order to evaluate the Tender, sections 4 and 5 will need to be completed and delivered by Post/Hand to SCDC Reception Desk by the end date and time. Late Tenders will be automatically rejected.

2.26. If there appears to be an error in a submission or supporting information the Bidder will be invited to confirm or withdraw its Tender.  Where the error relates to the Tender total as calculated from Tendered rates and variable quantities, the Tender will be regarded as the Tender total Tender and the rate adjusted accordingly.  The Bidder will be invited to confirm or withdraw the Tender and resulting rate.

2.27. The form of Tender shall be submitted by the organisation, which it is proposed will enter into a formal contract with SCDC if awarded the contract.  It shall be signed by persons authorised to submit Tenders and make contracts for the Bidder, which is normally:

· Where the Bidder is a partnership, by two (2) duly authorised partners;

· Where the Bidder is a company, by two (2) directors or by a director and the secretary of the company, such persons being duly authorised for that purpose;

· Where the Bidder is a limited liability partnership, two (2) duly authorised members.

2.28. All Tender documentation issued to enable the Bidder to submit a Tender shall be returned with that Tender.

2.29. Evaluation of Tender
2.30. The Tender Award will be based on the highest scoring Tender; price will be assessed at 40% and Quality 60%. 

PRICE
2.31. Price will be assessed as follows: 
The lowest cost will be awarded the maximum 40% of the total evaluation marks. All other Bidders scores will be a evaluated by dividing the lowest cost by the Bidders comparison cost and multiplying that proportion by 40% to provide each Bidder with their percentage of the total evaluation marks available. The following is a worked example:
Tender A lowest cost (£1): Score 40
Tender B comparison cost (£2): Score 20

(The lowest cost divided by the comparison cost multiplied by 40 equals their percentage of the total evaluation marks available.
1/2 x 40 = 20)

QUALITY

2.32. Quality therefore accounts for 60% of the score with the breakdown as per the Award Criteria Table below and with the evaluation of answers as per the table below. The evaluation scheme is described below.       

Table B: Award Criteria Table:
	Evaluation Criteria
	Percentage Total Marks
	Section
	Evaluation Methodology 

	Price 
	40%
	4

	Form of Tender Response.

	Quality
	60%
	This section contains sub-criteria please see below

	Proposed methodology for carrying out the services
	40%
	5.1
	Method Statement Responses

	References
	20%
	5.3
	50% of the marks from the relevance of the reference and 50% of the marks will come from the responses from the referees. 

	Total
	100%
	
	


Evaluation

2.33. Evaluation of the Tenders received will be carried out by one or more officers from SCDC.

2.34. Bidders’ responses to the method statements will be scored out of a possible maximum of (5) marks. The following table explains how the Council will evaluate and score answers:

	Evaluation of answer
	Marks

	Proposal meets the required standard in all material respects
	5

	Proposal meets the required standard in most material respects, but is lacking or inconsistent in others
	4

	Proposal fall short of achieving expected standard in a number of identifiable respects 
	3

	Proposal significantly fails to meet the standards required, contains significant shortcomings and/or is inconsistent with other proposals
	2

	Completely fails to meet required standard or does not provide a proposal
	1

	Nil response (no answer provided)
	0


Table C: Evaluation of answers

2.35. Where there appears to be an error in the submission (or supporting information) or where a calculation error becomes apparent then the Bidder will be notified and asked to confirm or withdraw the Tender.

2.36. Following the assessment of Tenders the top scoring companies may be invited to present a panel interview. The interviews will be questions about the Bidder’s Tender and this and the sample session may result in their score being adjusted up or down. It is unlikely that the number of companies invited to clarification interview shall exceed the top 2.

2.37. Award Process

2.38. SCDC expect to decide award of contract within 4 days of the closing date for submission of Tenders.  Tenders shall remain open for acceptance for a minimum period of 90 days from the closing date for submission of Tenders.

2.39. SCDC may, if necessary, extend the 4 day period for completing the award process.

2.40. Bidders will be notified simultaneously and as soon as possible of any decision made by SCDC during the Tender process, including award.  When SCDC has evaluated the Tenders, it will notify all Bidders about the intended award but such award may be subject to member approval where necessary.

2.41. SCDC will not undertake a standstill period or formal debrief as this is under the OJEU threshold and is not subject to this obligation.  Feedback on request will be provided on that may help the Bidder to understand how they may have improved their Tender.  Request for a full debrief or forensic examination of the results will be turned down.  

2.42. Acceptance of the Tender by SCDC shall be in writing and shall be communicated to the Bidder.  Upon such acceptance the Contract shall be constituted and become binding on both parties and, notwithstanding that, the Contractor shall upon request of SCDC execute a formal contract in the form contained in the Contract Documents.
2.43. Bidders must not undertake work without written notification that they have been awarded the contract and are required to start work.  This is usually after the Contract Documents have been executed.

2.44. SCDC reserves the right in exceptional circumstances and after the opening of Tenders to enter into discussion with any Bidder.

2.45. SCDC also reserves the right to enter into post-Tender negotiations.

2.46. If either Council makes an award or chooses not to award a contract it will not affect the ability for the remaining party to exercise their right to award or not to award a contract (they will not be constrained by the action of the other). 

2.47. Each Council will make their own contractual arrangements.

Warranties

2.48. In submitting its Tender, the Bidder warrants, represents and undertakes to SCDC that:

· All information, representations and other matters of fact communicated (whether in writing or otherwise) to SCDC by the Bidder, its staff or agents in connection with or arising out of the Tender are true, complete and accurate in all respects, both as at the date communicated and as at the date of Tender submission;

· It has made its own investigations and research and has satisfied itself in respect of all matters (whether actual or contingent) relating to the Tender and that it has not submitted the Tender and will not be entering into the contract (if the same be awarded to the Bidder by SCDC) in reliance upon any information, representation or assumption which may have been made by or on behalf of SCDC;

· It has full power and authority to enter into the contract and perform the obligations specified in the Contract Documents and will, if required, produce evidence of such to SCDC;

· It is of sound financial standing and has and will have sufficient working capital, skilled staff, equipment and other resources available to it to perform the obligations specified in the Contract Documents; and

· It will not at any time during the duration of the contract or at any time thereafter claim or seek to enforce for the purposes of this contract, any lien, charge, or other encumbrance over property of what nature owned or controlled by SCDC and which is for the time being in the possession of the Bidder.
· It shall provide, and include in the Tender for, all resources necessary for the completion of the Contract.  This is to include, though not exclusively, all personnel, materials, accommodation, computer hardware and software and overheads.
Section 3

JCT Minor works
JCT Minor Works 11 will apply for this works contract and will be entered into with the successful contractor at the point of contract award.
* To be completed by Contractor

Section 4 - SOUTH CAMBRIDGESHIRE DISTRICT COUNCIL – FORM OF TENDER

To:
South Cambridgeshire District Council
South Cambridgeshire Hall

Cambourne Business Park

Cambourne

Cambridge

CB23 6EA



TENDER FOR:  Additional Residents’ Parking Dove house close, Fowlmere.
I / We the undersigned, having examined the specifications are willing to execute the 

Whole of the work required for £ __________
Figures in Words______________________________________________________

(please explain this figure in 5.2 below)
Company Name




Company Address 







Company Registration No



Telephone No. 



Email Address:




Employee Name




Date                



I / We understand that:
 
(a)  This Tender shall be returned in the envelope provided so as to reach this office not later than 16/08/2016 no later than (13:00 Hours)
(b) There may be a further selection stage of this Tender involving a presentation and interview/meeting.

(c) The lowest or any Tender will not necessarily be accepted by the Council and no allowance or payment will be made for making any Tender.

(d) We have examined and agree to the Tender, have submitted only one Tender and agree to the contract terms and it is our responsibility to ensure that the contract documents have been completed correctly.


Section 5 - Questionnaire - Response to Contract Documents

The following items match the award criteria specified in the table under paragraph 2.5.2 above.  A typed attachment is acceptable providing it does not exceed the 2500 word limit.  Brochures should not be included in the submission. 


	Item
	Method Statement 1 - Written statements are required 
	Marks
	Score 0-5

	5.1  
	Please provide as an attached document a typed method statement (not exceeding 2500 words) about your organisation’s understanding of the brief and your proposals to undertake and complete the services required to meet the requirements of the Tender. 
	40%
	

	Please confirm how you will meet the requirements set out in the brief in particular:

a) A method statement of how you intend to deliver the works

b) Your Constructionline Registration
c) A copy of your insurance certificate for Public Liability Insurance for £5 million
d) Construction Industry Scheme (CIS) details
e) A short statement underlining your track record and knowledge of the Construction, Design & Maintenance Regulations (CDM Regulations)
f) Arrangements (including any certificates) for waste management.



	5.2
	SCHEDULE OF WORKS 
Explanation of your pricing (Section 4):

Full breakdown of all costs.
	No Marks this is to cross check the logic of pricing in section 4

	No.

Item Description

Volume
Measurements
Unit
Cost 
£        p
Lump Sum

£
p

1.

2.

3.

4.

5.

6.

7.

8.

9.

10.

11.

12.

13.

14.

Sub Total

£

Provisional Sums

Unforeseen masonry repairs

£     

Grand Total  - to be inserted on Form of Tender
ALL RATES TO INCLUDE CLEARANCE & DISPOSALOF SURPLUS MATERIALS TO A REGISTERED SITE. ALL RATES TO EXCLUDE VAT
£




	5.3
	REFERENCES 
Note the Councils will check 3 references 50% marks will be allocated for relevance and 50% of marks on the feedback provided by previous clients.
	Marks 20%

	5.3.1


	Please provide a minimum of 3 references. These will be scored on the actual feedback from the referee as well as how comparable the services provided to the referee are to the brief.

	Name of Client(s) Address:
	Telephone:
	Email and Name of person to contact: 
	Works contract description
	Contract dates          (From – To)
	Contract Value (£)

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	


Section 6 Return Envelope Cover


Please affix this page to the envelope of your Tender return





	The Reception Desk

South Cambridgeshire District Council

South Cambridgeshire Hall

Cambourne Business Park

Cambourne, 
Cambridge, 

CB23 6EA
	 SHAPE  \* MERGEFORMAT 





TENDER DOCUMENTS

 
Additional Residents’ Parking. Dove House Close, Fowlmere
To Be Received By No Later Than
Closing date for submission of Tenders to

South Cambridgeshire District Council, 

16/08/2016 no later than (13:00 Hours)

Instructions for SCDC Staff: 
This envelope MUST NOT be opened,

please deliver it to Reception.
1 | Page

[image: image1.jpg]South
Cambridgeshire
District Council




