Joint Schedule 2 (Variation Form) - Variation Number 1

This form is to be used in order to change a contract in accordance with Clause 24 (Changing the Contract)

| Contract Details |  |  |
| --- | --- | --- |
| This variation is between: | Government Digital Services, Department of Science, Innovation and Technology ( “Buyer") And Google Cloud EMEA Limited ("Supplier") (for the avoidance of doubt, the Contract was originally executed by “Cabinet Office - Government Digital Service” but the Parties agree and affirm that the Buyer entity is and remains “Government Digital Services”, a unit of the Government of the United Kingdom) |  |
| Contract name: | Big Data & Analytics Call-Off Contract - 1 November 2023 (“Contract”) |  |
| Contract reference number: | Call-Off Ref: WP2155 GOV.UK Site Search Product |  |
| Details of Proposed Variation |  |  |
| Variation initiated by: | Buyer |  |
| Variation number: | 1 |  |
| Date variation is raised: | 29th October 2025 |  |
| Proposed variation | The Buyer would like to extend Commitment Period 2 by 12 months to provide additional time to meet the Minimum Spend Commitment. Commitment Period 1 was the period from 7th November 2023 to 6th November 2024 with an associated Minimum Spend Commitment of $356,854.00 Following this variation, Commitment Period 2 will be the period from 7th November 2024 to 31st October 2026 with an associated Minimum Spend Commitment of $356,854.00. The Call-Off Expiry Date changes from 31 October 2025 to 31 October 2026. |  |
| Reason for the variation: | The Buyer has not met the Minimum Spend Commitment for Commitment Period 2. |  |
| An Impact Assessment shall be provided within: | The Buyer confirms this is not applicable |  |
| Impact of Variation |  |  |
| Likely impact of the proposed variation: | The Buyer will have additional time to meet the Minimum Spend Commitment. |  |
| Outcome of Variation |  |  |
| Contract variation: | The Contract detailed above is hereby varied on the terms of this variation form. The Call-Off Expiry Date will change from 31 October 2025 to 31 October 2026. The Parties agree that the Buyer’s contact for the Contract is now: Ash Smith, GOV.UK |  |
| Financial variation: | Original Contract Value: | $ 1,560,000.00 |
|  | Additional cost due to variation: | $ 0 |
|  | New Contract value: | $ 1,560,000.00 |

- This Variation must be agreed and signed by both Parties to the Contract and shall only be effective from the date it is signed by the last Party.

- Words and expressions in this Variation shall have the meanings given to them in the Contract.

- The Contract, including any previous Variations, shall remain effective and unaltered except as amended by this Variation.

Signed - via Docusign

Supplier <Supplier Sign Here>

Buyer <Commercial Sign Here>