# BANKING SERVICES AGREEMENT

SCHEDULE 8.1 | Governance

Schedule 8.1 | Governance

## DEFINITIONS

In this Schedule, the following definitions shall apply:

| “Board Member” | the initial persons appointed by the Authority and Supplier to the Boards as set out in Annex 1 and any replacements from time to time agreed by the Parties in accordance with Paragraph 3.3; |
| --- | --- |
| “Boards” | the Entry Transition Board, Operational Board, Strategic Board and Executive Board and “Board” shall mean any of them; |
| “Entry Transition Board” | the body described in Paragraph 4; |
| “Executive Board” | the body described in Paragraph 8; |
| "Operational Board" | the body described in Paragraph 6; |
| “Project Managers” | the individuals appointed as such by the Authority and the Supplier in accordance with Paragraph 2; and |
| “Strategic Board” | the body described in Paragraph 7. |

## MANAGEMENT OF THE SERVICES

### The Supplier and the Authority shall each appoint a Project Manager for the purposes of this Agreement through whom the Services shall be managed at a day-to-day level. For the purposes of this Agreement the Project Managers shall be the same individual as the Authority Representative and Supplier Representative.

### Both Parties shall ensure that appropriate resource is made available on a regular basis such that the aims, objectives and specific provisions of this Agreement can be fully realised.

## BOARDS

Establishment and structure of the Boards

### The Boards shall be established by the Authority for the purposes of this Agreement on which both the Supplier and the Authority shall be represented.

### In relation to each Board, the:

#### Authority Board Members;

#### Supplier Board Members;

#### frequency that the Board shall meet (unless otherwise agreed between the Parties);

#### location of the Board's meetings; and

#### planned start date by which the Board shall be established,

shall be as set out in Annex 1.

### In the event that either Party wishes to replace any of its appointed Board Members, that Party shall notify the other in writing of the proposed change for agreement by the other Party (such agreement not to be unreasonably withheld or delayed).  Notwithstanding the foregoing it is intended that each Authority Board Member has at all times a counterpart Supplier Board Member of equivalent seniority and expertise.

Board meetings

### Each Party shall ensure that its Board Members shall make all reasonable efforts to attend Board meetings at which that Board Member's attendance is required.  If any Board Member is not able to attend a Board meeting, that person shall use all reasonable endeavours to ensure that:

#### a delegate attends the relevant Board meeting in his/her place who (wherever possible) is properly briefed and prepared; and

#### that he/she is debriefed by such delegate after the Board Meeting.

### A chairperson shall be appointed by the Authority for each Board as identified in Annex 1.  The chairperson shall be responsible for:

#### scheduling Board meetings;

#### setting the agenda for Board meetings and circulating to all attendees in advance of such meeting;

#### chairing the Board meetings;

#### monitoring the progress of any follow up tasks and activities agreed to be carried out following Board meetings;

#### ensuring that minutes for Board meetings are recorded and disseminated electronically to the appropriate persons and to all Board meeting participants within seven Working Days after the Board meeting; and

#### facilitating the process or procedure by which any decision agreed at any Board meeting is given effect in the appropriate manner.

### Board meetings shall be quorate as long as at least one representative from each Party is present.

### The Parties shall ensure, as far as reasonably practicable, that all Boards shall as soon as reasonably practicable resolve the issues and achieve the objectives placed before them.  Each Party shall endeavour to ensure that Board Members are empowered to make relevant decisions or have access to empowered individuals for decisions to be made to achieve this.

### The provisions of this Schedule are without prejudice to other provisions of this Agreement which require regular meetings to take place between the Parties in connection with the delivery of the Services (including Performance Review Meetings).  For the avoidance of doubt, such meetings shall also form part of the governance of this Agreement.

### In addition to those meetings specified in this Schedule 8.1 (Governance) and in the remaining provisions of this Agreement, the Supplier shall ensure that an appropriate representative attends, on the Supplier's behalf, such other meetings which may be held with Other Suppliers and/or other third parties that the Authority may request from time to time.

## ROLE OF THE ENTRY TRANSITION BOARD

### The Entry Transition Board shall be responsible for the executive management of the Transition Plan and shall:

      - be accountable to the Strategic Board for comprehensive oversight of the Transition Plan and for the senior management of the operational relationship between the Parties as regards the activities carried out under the Transition Plan;

      - report to the Strategic Board on significant issues and risks arising under the Transition Plan requiring decision and resolution by the Strategic Board, including on progress against the Outline Transition Plan, Detailed Transition Plan and related Milestones;

      - receive and review reports from the Supplier's Transition Manager and Supplier's Transition Team on matters such as issues relating to the delivery of the Detailed Transition Plan;

      - review and report to the Strategic Board on management, co-ordination of individual projects and any integration issues arising from the Transition Plan;

      - consider and resolve Disputes (including Disputes as to the cause of a Delay or the performance of the activities under the Transition Plan) in the first instance and if necessary escalate the Dispute to the Strategic Board;

      - monitor the management of the resources required for the delivery of the Detailed Transition Plan, including the resources, roles and responsibilities of staff;

      - provide guidance and authorisation to the Operational Board on relevant Changes to the Outline Transition Plan and Detailed Transition Plan; and

      - carry out the Readiness Reviews with the Supplier.

## ROLE OF THE IMPLEMENTATION BOARD [NOT USED]

## ROLE OF THE OPERATIONAL BOARD

### The Operational Board shall be responsible for the executive management of the Services and shall:

#### be accountable to the Strategic Board for comprehensive oversight of the Services and for the senior management of the operational relationship between the Parties;

#### receive reports from the Project Managers on matters such as issues relating to delivery of existing Services and performance against Performance Indicators, progress against the Transition Plan or a Project Plan and possible future developments;

#### review and report to the Strategic Board on service management, co-ordination of individual projects and any integration issues;

#### deal with the prioritisation of resources and the appointment of Project Managers on behalf of the Parties;

#### in accordance with the provisions of Paragraph 4 (Commercial Negotiation) of Schedule 8.4 (Dispute Resolution Procedure), consider and resolve Disputes (including Disputes as to the cause of a Delay or the performance of the Services) in the first instance and if necessary escalate the Dispute to the Strategic Board; and

#### develop operational/supplier relationship and develop and propose the relationship development strategy and ensure the implementation of the same.

### 6.1A	The Authority may invite Service Recipients to attend (and accordingly such Service Recipients shall be entitled to attend) the Operational Board, at the Authority’s sole discretion.

Change management

### If the Parties are unable to agree a Change in accordance with Schedule 8.3 (Change Control Procedure), the Operational Board shall assess the impact and approve or reject all Change Requests. Changes which will have a significant impact on the Services shall be escalated to the Strategic Board.

### Where required in accordance with paragraph 6.2, the Operational Board shall:

      - analyse and record the impact of all Changes, specifically whether the proposed Change:

        - has an impact on other areas or aspects of this Agreement and/or other documentation relating to the Services;

        - has an impact on the ability of the Authority to meet its agreed business needs within agreed time-scales;

        - will raise any risks or issues relating to the proposed Change; and

        - will provide value for money in consideration of any changes to the Financial Model, future Charges and/or Performance Indicators and Target Performance Levels;

      - consider all contract management activities and version control of the Agreement;

      - provide recommendations, seek guidance and authorisation from the Strategic Board as required; and

      - approve or reject (close) all proposed Changes.

Risk management

### The Operational Board shall identify and manage risks relating to the performance of the Services.

### The Operational Board shall:

#### provide assurance to the Strategic Board that risks are being effectively managed across the Services, including reporting the ‘top 5’ risks to the Strategic Board on a monthly basis;

#### identify the risks to be reported to the Strategic Board via the regular risk reports;

#### subject to the Change Control Procedure, accept or reject new risks proposed for inclusion in the Risk Register;

#### ratify or refuse requests to close risks on the Risk Register; and

#### identify risks relating to or arising out of the performance of the Services and provisional owners of these risks.

Technical oversight [NOT USED]

### [NOT USED]

### [NOT USED]

## ROLE OF THE STRATEGIC BOARD

### The Strategic Board shall:

#### provide senior level guidance, leadership and strategy for the overall delivery of the Services;

#### be the point of escalation from the Operational Board and Entry Transition Board; and

#### carry out the specific obligations attributed to it in Paragraph 7.2.

### The Strategic Board shall:

#### ensure that this Agreement is operated throughout the Term in a manner which optimises the value for money and operational benefit derived by the Authority and the commercial benefit derived by the Supplier;

#### receive and review reports from the Operational Board and review reports on technology, service and other developments that offer potential for improving the benefit that either Party is receiving, in particular value for money;

#### determine business strategy and provide guidance on policy matters which may impact on the implementation of the Services or on any Optional Services;

#### authorise the commissioning and initiation of, and assess opportunities for, Optional Services;

#### provide guidance and authorisation to the Operational Board on relevant Changes; and

#### consider and resolve Disputes referred to it by the Operational Board and, where necessary, escalate Disputes to the Executive Board.

## ROLE OF THE EXECUTIVE BOARD

### The Executive Board shall consider and resolve Disputes escalated to it by the Strategic Board and shall provide executive level guidance, leadership and strategy for the delivery of the Services when required by the Strategic Board.

## CONTRACT MANAGEMENT MECHANISMS

### Both Parties shall pro-actively manage risks attributed to them under the terms of this Agreement.

### The Supplier shall develop, operate, maintain and amend, as agreed with the Authority, processes for:

#### the identification and management of risks;

#### the identification and management of issues; and

#### monitoring and controlling project plans.

### The Risk Register shall be updated by the Supplier and submitted for review by the Operational Board.

## ANNUAL REVIEW [NOT USED]

### [NOT USED].

### [NOT USED].

# ANNEX 1 | Board Representation and Structure

- Any changes to the Boards relating to structure or meeting frequency proposed by either the Authority or the Supplier shall be subject to mutual agreement between the Parties.

Level 5	Strategic Board Representation and Structure (Senior Level Guidance/Leadership and Strategy)

| Authority members of Strategic Board | XXXXXXXXXX |
| --- | --- |
| Supplier members of Strategic Board | XXXXXXXXXX |
| Start date for Strategic Board meetings | XXXXXXXXXX |
| Frequency of Strategic Board meetings | XXXXXXXXXX |
| Location of Strategic Board meetings | XXXXXXXXXX |

Level 4	Operational Board Representation and Structure (Executive Management of the Services, Accountable to the Strategic Board)

| Authority Members of Operational Board | XXXXXXXXXX |
| --- | --- |
| Supplier Members of Operational Board | XXXXXXXXXX |
| Start Date for Operational Board meetings | XXXXXXXXXX |
| Frequency of Operational Board meetings | XXXXXXXXXX |
| Location of Operational Board meetings | XXXXXXXXXX |

Level 3 	Executive Board Representation and Structure (escalations from L1 & L2 – Provide guidance to Strategic Board)

| Authority Members of Executive Board | XXXXXXXXXX |
| --- | --- |
| Supplier Members of Executive Board | XXXXXXXXXX |
| Start Date for Executive Board meetings | XXXXXXXXXX |
| Frequency of Executive Board meetings | XXXXXXXXXX |
| Location of Executive Board meetings | XXXXXXXXXX |

Level 2	Commercial Contract Management Meetings (Monthly/Quarterly Meetings with Supplier & GBS to Discuss issues escalated from L1 and Wider Commercial Issues)

| Authority Members of CCM Team | XXXXXXXXXX |
| --- | --- |
| Supplier Members of CCM Team | XXXXXXXXXX |
| Start Date for CCM meetings | XXXXXXXXXX |
| Frequency of CCM meetings | XXXXXXXXXX |
| Location of CCM meetings | XXXXXXXXXX |

Level 1	Operational Meetings (Discuss Operational Matters/Performance/ Delivery – GBS/Supplier with CCM as Required)

| Authority Members of Operational Meetings | XXXXXXXXXX |
| --- | --- |
| Supplier Members of Operational Meetings | XXXXXXXXXX |
| Start Date for Operational Meetings | XXXXXXXXXX |
| Frequency of Operational Meetings | XXXXXXXXXX |
| Location of Operational Meetings | XXXXXXXXXX |

Entry Transition Board Representation and Structure

| Authority Members of Entry Transition Board | XXXXXXXXXX |
| --- | --- |
| Supplier Members of Entry Transition Board | XXXXXXXXXX |
| Start Date for Entry Transition Board meetings | XXXXXXXXXX |
| Frequency of Entry Transition Board meetings | XXXXXXXXXX |
| Location of Entry Transition meetings | XXXXXXXXXX |