Our Ref: NatStra_Phase2_Evidence

Your Ref:

Date:

Dear Sir, Madam,

Contract Ref:	NatStra_Phase2_Evidence

Contract Title:	EVIDENCE to support the Flood and Coastal Erosion Risk Management strategy development

You are invited to quote for the above in accordance with the enclosed documents.

Instructions on what information we require you to provide is in Section 4 of the following Request for Quotation document.

Your response should be returned to the following email address by 12:00pm of the 24th of January 2018:

morena.staiano@environment-agency.gov.uk

Please confirm, by email, receipt of these documents and whether you intend to submit a quote.

If you have any queries, please do not hesitate to contact me.

Yours sincerely

Morena Staiano
Senior Project Manager | National Flood and Coastal Risk Management | Portfolio Team

Environment Agency | Horizon House, Deanery Road, Bristol, BS1 5AH

Contact | Mobile: 07469 919188

Email | morena.staiano@environment-agency.gov.uk

Request for Quotation

Ref:	NatStra_Phase2_Evidence

Title:	EVIDENCE to support the Flood and Coastal Erosion Risk Management strategy development

Section 1

Environment Agency’s background and ethics

Section 2

Summary

Section 3

Evaluation criteria and weightings

Section 4

Information to be returned

Section 5

Specification

Section 6

Contract management

Section 7

Sustainability considerations

Section 8

Additional contract information for the prospective suppliers

Appendix A - pricing schedule

Appendix B - The Prior Rights Schedule

Appendix C - terms and conditions

Appendix D – Engagement Information

Appendices E – Evidence Packs 1,2,3

Appendix F – Synthesis slide

Appendix G – Themes table

Request for Quotation

Ref:	NatStra_Phase2_Evidence

Title:	EVIDENCE to support the Flood and Coastal Erosion Risk Management strategy development

Section 1

Who is the Environment Agency?

We are an Executive Non-departmental Public Body responsible to the Secretary of State for Environment, Food and Rural Affairs. Our principal aims are to protect and improve the environment, and to promote sustainable development.

Further information on our responsibilities, Corporate Plan and how we are structured can be found on our Website.

https://www.gov.uk/government/organisations/environment-agency/about

What do we spend our money on?

We are a major procurer of goods and services within the UK, spending circa £600M per annum, our major spend areas are:

- Flood and Coastal Risk Management (design, construction and maintenance)

- ICT and Telecommunications

- Vehicles and Plant

- Environmental Consultancy and Monitoring

- Temporary Staff and Contractors

- Facilities Management, Energy and Utilities

- Flood Management and Water Related Services

What do we need from our suppliers?

Suppliers are vital in supporting the delivery of our corporate plan.  We aim to support the economy and society whilst delivering more environmental outcomes for every pound we spend. In many areas we are leading the way on environmental and technical developments. It is our role to ensure that suppliers clearly understand our corporate aims and objectives and know that we are committed to delivering the best value most sustainable solutions, taking into account the whole life cost of our procurement decisions.  We promote diversity and equality and treat all of our suppliers fairly.

Our procurement strategy may be of interest to you as a potential supplier. It sets out our priorities and key commitments in a range of areas such as delivering our corporate plan, Government policy, supplier management and sustainable procurement:

https://www.gov.uk/government/organisations/environment-agency/about/procurement#procurement-strategy

Government changes and collaboration

Since 1 April 2013, the Environment Agency is no longer responsible for delivering the environmental priorities of Wales. This is now the remit of Natural Resources Wales (NRW).Further information can be found here:

http://naturalresources.wales/splash?orig=/

By bidding for this requirement, you may also be approached by other members of the Defra network, NRW or other government departments that are specifically named in the tender document.

Further information

For further information and to see our commitments to Diversity and Equality, please visit our website.

https://www.gov.uk/government/organisations/environment-agency/about/procurement

https://www.gov.uk/government/organisations/environment-agency/about/equality-and-diversity

Also, are you up to date on environmental legislation? See links below for further information.

Waste and Environmental Impact - https://www.gov.uk/browse/business/waste-environment

Environmental Regulations - https://www.gov.uk/browse/business/waste-environment/environmental-regulations’

Section 2

The Customer

Summary

The Environment Agency has to develop and maintain a national FCERM strategy. The requirement is in Section 7 Flood and Water Management Act 2010. This lists what the strategy must cover and requires public consultation and approval by the Secretary of State. The current national strategy (published May 2011) says it will be reviewed every 6 years. Most of the information in the 2011 national FCERM strategy is still correct but it sets limited strategic direction. It has a fairly low profile amongst stakeholders and is seen as an Environment Agency document not a shared one. The Government’s response to the EFRA Committee inquiry on Future Flood Prevention (January 2017) said that we would review the national strategy.

The Flood & Coastal Risk Management team is working to review and refresh the National FCERM Strategy to provide an updated and relevant framework for all actions that relate to flooding and coastal erosion risk management in England.  The Environment Agency are looking to develop a new strategic direction for England, considering a long-term (potentially 25-year planning horizon), to help this country develop and implement a flood and resilience to flooding management programme.

Our aim is to develop together a shared vision by spring 2018 and draft high level strategy (successful strategy able to achieve its vision) for autumn 2018.

The project has been broadly set out into five phases:

- Phase 1. Initial design

- Phase 2. Scoping

- Phase 3. Development

- Phase 4. Presentation to Government, publication and promotion

- Phase 5. Implementation.

This commission sits in Phase 3 – Development.

The project team is formed by:

Morena Staiano – Project Manager

Bill Donovan – Technical Team Leader

Cath Beavers - Engagement Lead

Cath Brooks - Engagement Expert

## Contract Length

It is anticipated that this contract will be awarded to one supplier for a period of 14 months to end no later than 31/03/2019.  Prices will remain fixed for the duration of the contract award period. We may at our sole discretion extend this contract to include related or further work. Any extension shall be agreed in advance of any work commencing and may be subject to further competition. Any amendment to contract prices for the extensions are to be by negotiation.

The Environment Agency Conditions of Contract for Services (Appendix C) shall apply to this contract.

This contract shall be managed on behalf of the Agency by Morena Staiano, morena.staiano@environment-agency.gov.uk, 02077141037 | Mobile: 07469919188.

## Contact Details and Timeline

Morena Staiano will be your contact for any questions linked to the content of the quote pack or the process. Please submit any questions by email and note that both the question and the response will be circulated to all tenderers.

Morena Staiano, morena.staiano@environment-agency.gov.uk, 02077141037 | Mobile: 07469919188

Key elements of the process have been reviewed. Anticipated dates for planned activities are below:

| Activity | Due Date |
| --- | --- |
| Supplier responses for Request for Quote | 24 January 2018 |
| Evaluation of Request for Quote submissions | 31 January 2018 |
| Award of contract | 14 February 2018 |
| Project/Contract end date | 31 March 2019 |

It should be noted that these timescales and activities may be subject to change.

Section 3

## Evaluation Criteria

We will award this contract in line with the most economically advantageous tender (MEAT) as set out in the following award criteria:

- Price – 60%

- Quality – 40%

The following quality criteria are weighted in accordance with the importance and relevance attached to each one.

| Evaluation criteria | Weighting |
| --- | --- |
| Innovative and creative approach | 7 |
| Technical expertise | 8 |
| Very good understanding of FCERM | 8 |
| Experience in developing, assembling and interpreting the existing and emerging evidence base | 10 |
| Ability to meet deadlines | 6 |

The criteria listed above will be assessed on a 0 to 10 basis and will reflect the following judgements:

| Rating of Response The tenderer provides a response which in the opinion of the evaluators is: | Score |
| --- | --- |
| Excellent: Addresses all of the requirements and provides a response with relevant supporting information which does not contain any weaknesses, giving the Agency complete confidence that the requirements will be met. | 10 |
| Very Good: Addresses all of the requirements and provides a response with relevant supporting information, which contains very minor weaknesses, giving the Agency high confidence that the requirements will be met. | 8 |
| Good: Addresses all of the requirements and provides a response with relevant supporting information, which contains minor weaknesses, giving the Agency reasonable confidence that the requirements will be met. | 6 |
| Satisfactory: Substantially addresses the requirements and provides a response with relevant supporting information which may contain moderate weaknesses, but gives the Agency some confidence that the requirements will be met. | 4 |
| Weak: Partially addresses the requirements, or provides supporting information that is of limited relevance or contains significant weaknesses, and therefore gives the Agency low confidence that the requirements will be met. | 2 |
| Nil: No response or provides a response that gives the Agency no confidence that the requirements will be met. | 0 |

Section 4

Information to be returned

Please note, the following information requested must be provided. Incomplete tender submissions may be discounted.

Please complete and return the following information:

- completed Pricing Schedule (Appendix A);

- completed Prior Rights Schedule (Appendix B);

- confirmation that terms and conditions are accepted (Appendix C. Please note that the terms cannot be amended later).

- details of the personnel you are proposing to carry out the service, including CV’s of your key personnel;

- details of how you propose to maintain continuity of personnel;

- details of proposed methodology;

- details of how you measure your success in each of the deliverables;

- detail your recent experience of carrying out similar contracts.

Section 5

Specification

# Background to the Requirement

Climate change and population growth means we, our professional partners and the communities we serve are going to have to constantly improve how we tackle flooding and coastal change.

The Flood & Coastal Risk Management Strategy team is working to develop a new strategic direction for England, considering a long-term (potentially 25-year planning horizon), to help this country develop and implement a flood and resilience to flooding management programme.

We do not know what the final recommendations and outputs of the work will be as they will be identified through the engagement process with partners.

But, for this commission we assume the products/outputs we are aiming to achieve will be:

- a compelling, long-term and shared vision for FCERM in England

- an overarching long-term framework for the management of FCERM in England from statutory authorities to the public at risk

- a supporting set of actions that will, over the next 5-6 years, move the FCERM sector toward that vision

The outputs are likely to be set within the national FCERM strategy.  The Environment Agency has to develop and maintain a national FCERM strategy.  The requirement is in Section 7 Flood and Water Management Act 2010. This lists what the strategy must cover and requires public consultation and approval by the Secretary of State.  The current national strategy (published May 2011) says it will be reviewed every 6 years.  Most of the information in the 2011 national FCERM strategy is still correct but it sets limited strategic direction.  It has a fairly low profile amongst stakeholders and is seen as an Environment Agency document not a shared one.

The aim is to develop a shared vision by spring 2018 and draft high level strategy (successful strategy able to achieve its vision) for autumn 2018.

The project has been broadly set out into five phases:

- Phase 1. Initial design

- Phase 2. Scoping

- Phase 3. Development

- Phase 4. Presentation to Government, publication and promotion

- Phase 5. Implementation.

This commission sits in Phase 3 – Development.

The strategy project needs to be backed up by compelling evidence.  The requirement is to use evidence and analysis to drive the development to of the strategic work.  We require a contractor to help us produce that evidence and analysis.

We don’t want that evidence base to represent solely our view on flood and coastal erosion management (FCERM).  FCERM involves choices between multiple competing social and environmental concerns across many organisations and the public.  We want a set of evidence which represents a “single version of the truth” for the FCERM sector but tells the flood and coast story from different perspectives to represent the organisations involved, as well as the public.

Our evidence and analysis must be credible, relevant and representative and based on agreed data across the FCERM community.  We will work collaboratively, as we gather evidence and engage our partners, to improve the story and ensure we work toward a shared view.  To aid this, we will view flood risk through the lens of:

- communities (with local authorities as the unit of currency);

- the complete spectrum of flood management from planning and avoidance to resilience as well as resistance;

- the wider water environment.

We do not anticipate that new data should be developed through this commission, rather the contractor should look to identify and source existing material and use that, potentially with some analysis, to provide the input to option development during the development phase.

Other elements of the strategy work relevant to this commission:

Engagement

We will commission another contractor to design, deliver and evaluate all aspects of engagement with the FCERM community to support the strategy work.  The evidence project team will need to work closely with the engagement contractor to ensure that evidence is gathered from, representative of, and compelling across the range of partners involved  (refer to Appendix D – Engagement Information).

Futures

We want to produce a strategy that is as robust as possible to the future whatever that may bring.  For example, by considering the potential political, economic, social, technological, legal and environmental drivers or trends.  To support that we will develop future scenarios with a specialist ‘futures’ consultant to help both drive the design of new approaches and then test their robustness and sustainability to a range of scenarios.  For this work to be effective it needs to be aligned with the evidence base.  The consultant for this commission will need to work alongside the futures consultant and design an effective process that supports that both elements of the project.

Project design

This strategy project is, to some degree, exploratory and iterative.  We need to be flexible so we can adjust the design of the engagement process in response to partner and stakeholder discussions.  The engagement contractor has been asked to programme in review points as appropriate.  This will help us reflect on the work to date to consider how effective it has been, what has been developed and where we (supported by the project advisory group) want to get to.  This requires time to be reflective without reducing project momentum.  We expect that the evidence contractors will work to this approach and join us in considering the effectiveness of the work at those review points.

The project is also highly collaborative.  Managing flood and coastal erosion risk takes a collective effort across risk management authorities, communities and other partners.  Managing those challenges in the future will require even greater collaboration between the partners involved in managing flood and coastal erosion risk.  For risks to be managed well we need to coordinate our actions and listen to each other’s priorities, needs and concerns.  We believe that working collaboratively with partners to develop the future direction of flood and coastal erosion risk management (FCERM) is vital in making sure the outcomes are collectively owned and delivered.  This applies to the identification and development of evidence within this commission.

Work to date

We have already run an evidence commission during the scoping phase.  That has produced three evidence packs (Appendices E_1,2,3).  The evidence packs cover: risks and impacts, responses, and a synthesis of those to identify and articulate the challenges that the strategy should tackle (Appendix F).

# Specific Objectives/Deliverables

The aim of this commission has three main elements to it:

- To gather specific evidence and undertake and present analysis to support the identified “Themes” working groups;

- To produce an overall evidence base that underpins the new strategy;

- Provide compelling and engaging evidence outputs to help stimulate wider engagement;

- Identify any gaps that need to be addressed through additional research and analysis.

Describing these in more detail:

- The priority areas for the strategy development phase (“themes”) have been identified in the scoping phase of the project.  These are not yet finalised but for this commission we assume that there will be four “themes”.  Each working group will focus on finding solutions for their theme; evidence and analysis will be required to drive forward their work.  Themes so far identified include, skills and capacity, roles and responsibilities, operations, communities and places, and joined up management (Appendix G).  Evidence and analysis requirements will need to be identified by both the evidence contractor and the working group.  We anticipate that this will cover analysis to establish the effectiveness and efficiency of current delivery within the theme focus, examples of best practice or alternative practice that could support a change of approach or raising of standards across the sector.

- An overall evidence base underpinning the new strategy.  This will be presented as the “case for change”.  It must set out the evidence base to describe how and why the strategy has been developed in the way it has.  This may take the form of describing the challenges that the strategy seeks to tackle or describing the benefits a new approach may deliver.

- Provide compelling and engaging evidence outputs to help stimulate wider engagement.  We are working with small groups of partners in collaboration to develop new approaches for a revised strategy.  To ensure we get buy-in across the sector, we will be taking that work out to widen the conversation to have a broader debate on what partners want and why.  We need to support that wider engagement with compelling and stimulating evidence.  To achieve that we do not expect to use technical papers, rather we want to use other more dynamic methods to communicate our findings for example data visualisation/graphical representations of the evidence.  We expect the evidence contractor to develop this engaging material.  The contractor may require specialist skills to achieve that, perhaps as a sub-contract to the commission.  The contractor should also recognise that we will be using a range of channels for the wider engagement including social media.  See, https://www.moderngov.com/2017/06/data-in-the-public-sector-visualising-telling-a-story/

- Identify any gaps that need to be addressed through additional research and analysis.  It is anticipated that the work will identify gaps in FCERM knowledge.  Understanding these gaps will be important for us to consider research priorities beyond this phase of the project.  The contractors should maintain the compendium (meta-database) of data sources we have already established for the project.  The meta-database should be used to record evidence base components, such as: flood maps, numerical/spatial datasets, plans, policies, research and reviews (e.g. National Flood Resilience Review (NFRR)) against the key questions set out in the brief along with other characteristics such as geographical and thematic coverage, level of detail, independently peer reviewed/validated, open source/licensed, intended use, target audience etc. This meta-database will be populated with entries describing the EA’s FCRM evidence base, supplemented with intelligence (covering the areas of flood modelling; environmental modelling; hydrology; systems, software and data; water level management; engineering; marine and coastal; environment; real time modelling; climate change and flood resilience) and from key sources such as the Defra research team, ADA, water company research, UK WIR, LGA and the Committee on Climate Change.  The contractors should report periodically to the project team on gaps that they have identified with the context and challenge that the evidence gap creates.  Our collaborative working approach for developing the National Strategy is likely to identify new evidence questions and needs for analysis. It is expected that the perspectives of external stakeholders will raise a range of social, economic and political issues that may require additional evidence and analysis. This work area will scope out additional analytical work collaboratively with external partners.

The contractor is required to work closely with the Environment Agency (EA) to deliver this work, along with wider consultation with core Risk Management Authorities (RMAs) recognising that the evidence should tell the flood and coast story from a range of different partner perspectives.

The objectives of this commission are:

- To collaboratively develop the evidence and narratives we have on flood and coastal erosion risk into a single, compelling story.

- To represent the views of not only the Environment Agency on flood and coastal erosion management but also include the views of communities, flood management organisations and the wider water environment in order to tell the flood and coast story from different perspectives.

- To ensure the evidence and analysis is both credible, relevant and representative and is based on agreed data across the FCERM community

- To work collaboratively - engaging our partners to improve the story as we gather evidence and ensure we work toward a shared view

- To explain how confident we are in the evidence and analysis as some elements of flood risk and its management are well understood other aspects much less so.

### Timescales/Deadlines

We envisage the contract to run from February 2018 to March 2019.

| Task No. | Deliverable | Responsible party | Format / Compatibility Requirements | Date of completion, end: |
| --- | --- | --- | --- | --- |
| 1 | Provide evidence to support the identified Themes working groups | Contractor/EA/ Advisory group | Graphs, models, maps, numerical/spatial datasets, plans, policies, research and reviews | Periodic to coincide with the groups meetings / Ad Hoc when required |
| 2 | Material to support wider engagement | Contractor | Graphs, models, maps, numerical/spatial datasets, plans, policies, research and reviews, data visualisation. | In line with the engagement programme. We expect that to include three rounds of wider engagement, some of which will be across the sector will some will be on specific themes |
| 3 | Case for change | Contractor | paper | By Autumn 2018 |
| 4 | Meta-database and gap analysis | Contractor | Database plus paper | By Autumn 2018 |

### Skills of Personnel Required

- Excellent Communication skills (written, data visualisation/graphical representation and verbal)

- Ability to work collaboratively and share knowledge

- Innovative and creative

- technical expertise

- Very good understanding of FCERM

- experience in developing, assembling and interpreting the existing and emerging evidence base

Section 6

Contract Management

This contract shall be managed on behalf of the Agency by the Project Manager - Morena Staiano, morena.staiano@environment-agency.gov.uk, 02077141037 | Mobile: 07469919188.

There will be monthly project review meetings between the Project Manager and the supplier; the supplier performance will be discussed and assessed during these meetings.

We will raise purchase orders to cover the cost of the services and will issue to the awarded supplier following contract award.

The supplier can invoice us:

| 10% of value of contract | March 2018 |
| --- | --- |
| 50% of value of contract | September 2018 |
| 40% of value of contract | End of Contract in March 2019 |

Before the invoice is issued, a fee note must be emailed in advance to the contract manager for approval. All invoices must quote the purchase order number in order to be processed. A file copy invoice must be provided to the contract manager, on request. The timescale for payment of invoices will be up to 30 days after we have received a valid invoice.

Section 7

Sustainability Considerations

We are committed to continually improving our sustainability performance. The Environment Agency has set itself tough objectives as a clear commitment and contribution to sustainable development throughout England. The Agency recognises that this can only be achieved through commitment from all sectors of society and it is intent on raising awareness amongst industry and commerce.

Contractors must adopt a sound proactive environmental approach, designed to minimise harm to the environment.

Environmental criteria should be considered as part of your tender submission with credit given for innovation. Factors to be considered could include areas such as:

    - Paper use: All documents and reports prepared by consultants and contractors are produced wherever possible on recycled paper containing at least 100% post consumer waste and printed double sided.

    - Travel: use of public transport, reduce face to face meetings by using email and videoconferencing. Meetings to be held in locations to minimise travel and close to public transport links.

    - Packaging: should be kept to a minimum. Re-use and disposal issues must be considered.

    - Efficient Energy and Water Use.

    - Disposal of Waste: Whilst on site the contractor is responsible for the disposal of their own waste and can only use client facilities with express permission from the on site facilities officer.

    - Whilst on site, contractors should comply with the local environmental policy statement which will be made available to you in advance or on arrival.

Diversity and Equal Opportunities

We are committed to promoting equality and diversity in all we do and valuing the diversity of our workforce, customers and communities.  As a public body, we publish regular information about what our equality objectives are and how we’re meeting them.

https://www.gov.uk/government/organisations/environment-agency/about/equality-and-diversity

Health and Safety

Contractors will be responsible for making sure all required health and safety aspects including risk assessments are undertaken and required management measures are in place to protect worker exposure. This includes management of all partners, consortium members and subcontractors.

IEM2020:

## Sustainability Objectives

As the Environment Agency, our overarching aim is to protect and improve the environment for people and wildlife. Over the last 10 years we have achieved significant reductions in our environmental impacts that occur through our everyday operations. This included a 40% reduction in our carbon emissions and a 37% reduction in the number of miles we travel. This year we have launched our new Internal Environmental Management strategy to take us through to 2020, building on these successes and widening our ambition.

Supply chain

Our 2020 approach will have a very strong emphasis on the indirect impacts of our supply chain.

Our supply chain accounts for over 70% of our total environmental impacts.

Working with our supply chain we want to be world class in the area of environmental management. The environmental impacts of our work and that delivered by and through our supply chain must be reduced; environmental risks must be effectively managed and opportunities for enhancements investigated.

As an organisation, our environmental management system (EMS) is accredited to ISO14001 and EMAS standards. Our procurement activities form part of this system; driving environmental performance improvements across the value chain.

## Section 8

### Additional Information

### Copyright and confidentiality

Unless otherwise indicated, the copyright in all of the documentation belongs to the Environment Agency, and the documentation is to be returned to us with your tender. The contents of the documentation must be held in confidence by you and not disclosed to any third party other than is strictly necessary for the purposes of submitting your quote. You must also ensure that a similar obligation of confidentiality is placed upon any third party to whom you may need to disclose any of the documentation for the purposes of the tender.

### Accuracy of documentation

You should check all documentation; should any part be found to be missing or unclear you should immediately contact us at the address given in the covering letter. No liability will be accepted by the Environment Agency for any omission or errors in the documentation which could have been identified by you.

### Amendments to documentation

Prior to the date for return of tenders, we may clarify, amend or add to the documentation. A copy of each instruction will be issued to every Tenderer and shall form part of the documentation. No amendment shall be made to the documentation unless it is the subject of an instruction. The Tenderer shall promptly acknowledge receipt of such instructions.

### Alternative Offers

Alternative offers may be considered if they constitute a fully priced alternative and are submitted in addition to a quotation complying with the requirements of the Invitation to Quote Documents. If, for any reason you wish to submit an alternative offer without a fully compliant tender please contact us in accordance with the details in the covering letter.

## Continuity of personnel

The Contractor shall employ sufficient staff to ensure that the Services are provided at all times and in all respects to the Project Standard. It shall be the duty of the Contractor to ensure that a sufficient reserve of staff is available to ensure project delivery in the event of staff holidays, sickness or voluntary absence

The Environment Agency will be notified immediately of any changes to personnel associated with the project. The Contractor will ensure that every effort is made to replace outgoing staff with personnel of equal calibre and expertise. All new members of staff undertaking work for the Project will need to be agreed by the Environment Agency prior to commencement.

At all times, the Contractor shall only employ in the execution and superintendence of the Contract persons who are suitable and appropriately skilled and experienced.

## Intellectual property rights

All results, including material and tools produced, developed or paid for under this contract shall be the property of the Environment Agency.

## References

The Environment Agency may request recent and relevant references prior to the award of the project.

Contract award

This Request for Quote is issued in good faith but we reserve the right not to award any or all of this work.

### DATA PROTECTION ACT ADDENDUM TO SPECIFICATION

## Protection of personal data

In order to comply with the Data Protection Act 1998 the Contractor must agree to the following:

- You must only process the personal data in strict accordance with instructions from the Environment Agency.

- You must ensure that all the personal data that we disclose to you or you collect on our behalf under this agreement are kept confidential.

- You must take reasonable steps to ensure the reliability of employees who have access to personal data.

- Only employees who may be required to assist in meeting the obligations under this agreement may have access to the personal data.

- Any disclosure of personal data must be made in confidence and extend only so far as that which is specifically necessary for the purposes of this agreement.

- You must ensure that there are appropriate security measures in place to safeguard against any unauthorised access or unlawful processing or accidental loss, destruction or damage or disclosure of the personal data.

- On termination of this agreement, for whatever reason, the personal data must be returned to us promptly and safely, together with all copies in your possession or control.

# APPENDIX A - PRICING SCHEDULE

ALL COSTS QUOTED MUST BE EXCLUSIVE OF VAT

All costs must be quoted on this schedule. Any costs not detailed will not be paid.

Please detail your task costs in the table below.

| Cost Proposal (To be completed by Supplier) |  |  |  |
| --- | --- | --- | --- |
| Tasks | Hourly Rate | No of Hours | Cost |
| ##### Total Staff Costs |  |  |  |
| Expenses (please detail type, i.e. travel etc) |  |  |  |
| Discounts applied (please detail) |  |  |  |
| Total Overall Cost |  |  |  |

Other costs

Please state any other costs that will need to be taken into consideration.

| DESCRIPTION | COST £ |
| --- | --- |
| 1. Other costs (please detail) |  |
| 2. Other costs (please detail) |  |
| 3. Other costs (please detail) |  |
| TOTAL |  |

Discounts, rebates and reductions

Please detail below any discounts, rebates and other reductions you are prepared to offer and the basis of those incentives

| DESCRIPTION | AMOUNT £ |
| --- | --- |
| TOTAL |  |

Total Overall Cost

Please detail the total fixed cost for the project

| ITEM | TOTAL AMOUNT £ |
| --- | --- |
| Staff Costs |  |
| Other Costs |  |
| Discounts/reductions |  |
| TOTAL Overall Cost |  |

The following limits will be applicable to all claims for travel and subsistence under this contract:

- Travel by rail: standard class should be used at all times

- Travel by car: 45 pence/mile

Hotel bookings should be made through the Environment Agency’s corporate travel contract. Details of this contract are available from the Corporate Contracting Team.

When making reservations you should state that you are a contractor working on Environment Agency business.

Hotel charges must not exceed a maximum limit per night bed and breakfast (VAT included) of: £140 in London; £100 in Bristol; £90 in Warrington; £85 in Reading; £75 in Aberdeen, Birmingham, Belfast, Cardiff, Coventry, Edinburgh, Glasgow, Harlow, Leeds, Manchester, Middlesbrough, Newcastle, Oxford, Portsmouth, Sheffield and York; and £70 in all other destinations. Please note that these hotel ceiling rates are subject to change throughout the life of the contract.

Expenditure on dinner during an overnight stay must not exceed a maximum limit of £25, including a drink.

Receipts for all rail travel, hotel and food expenses will be required as proof of expenditure and will be reimbursed at cost. No profit or additional cost shall be applied by the contractor to such personal expenses.

APPENDIX B - PRIOR RIGHTS SCHEDULE

Details of Prior Rights held by the Parties (To be updated as Rights are introduced during the period of the Contract).

Prior Rights owned or lawfully used by a Party, whether under licence or otherwise, which it introduces to the Project for the purposes of fulfilling its obligations under the Contract .

Held by the Environment Agency

| Name and description of Prior Rights | Extent of proposed use in the Project | Proprietary owner of the Prior Rights |
| --- | --- | --- |

Held by the Contractor

| Name and description of Prior Rights | Extent of proposed use in the Project | Proprietary owner of the Prior Rights |
| --- | --- | --- |

Explanation of Contractor's Prior Rights
All Intellectual Property Rights owned by or lawfully used by the Contractor, whether under licence or otherwise before the date of this Contract. It can also mean any invention and know how or other intellectual property (whether or not patentable) owned by one of the parties prior to the commencement of the Project, or devised or discovered by one of them only in the course of other projects during the Project period and not arising directly from the Project.

APPENDIX C – ACCEPTANCE OF TERMS AND CONDITIONS

I/We accept in full the terms and conditions named in Section 2 and appended to this Request for Quote document.

Company 	____________________________________________________

Name

Signature	____________________________________________________

Print Name	____________________________________________________

Position	____________________________________________________

Date		____________________________________________________