## RM6100 – SCHEDULE 5 CHANGE CONTROL PROCEDURE

## ANNEX 1 CHANGE FORM

This form is to be used in order to change a contract in accordance with Schedule 5  (Change control procedure):

| ### Contract Details |  |  |
| --- | --- | --- |
| This variation is between: | Maritime and Coastguard Agency (“the Buyer") And Telent Technology Services Ltd ("the Supplier") |  |
| Contract name: | IT Infrastructure Managed Service (“the Contract”) |  |
| Contract reference number: | Contract Ref: TCA 3/7/1262 |  |
| Statement of Work (SOW) reference: | Activation of Optional 1-Year Extension of Contract Agreement |  |
| ### Details of Proposed Variation |  |  |
| Variation initiated by: | Buyer |  |
| Variation number: | 7 |  |
| Date extension/variation is raised: | 21/02/2025 |  |
| Proposed variation | MCA and Telent are approaching the end of the initial 2 Year contract that for the IT Managed Infrastructure Support. This agreement includes a +1 option to extend which MCA would like to initiate. This CCN is to formalise and confirm the extension. The price has been indexed inline with the Office of National Statistics Consumer Price Index (CPI) for January 2025, in line with contract terms. |  |
| Reason for the extension/variation: | As above |  |
| An Impact Assessment shall be provided within: | NA |  |
| ### Impact of Variation |  |  |
| Likely impact of the proposed variation: | Cost increase and extension of contract for 12 months. |  |
| ### Outcome of Variation |  |  |
| Contract variation: | This Contract is varied as follows and shall take effect on the date signed by both Parties: - 1 Year Extension of the Contracted agreement - Increase in price by the CPI % on 31 January 2025 Firm price for the extension period is £2,329,021.58 (£2,261,186 + 3%) |  |
| Financial variation: | Original Contract Value including variations to date: | £5,289,960.16 exc VAT |
|  | Additional cost due to extension/variation No1: | £2,329,021.58 exc VAT |
|  | New Contract value: | £7,618,981.74 exc VAT |

- This Change must be agreed and signed by both Parties to the Contract and shall only be effective from the date it is signed by the Buyer.

- Words and expressions in this Change shall have the meanings given to them in this Contract.

3	This Contract, including any previous Changes, shall remain effective and unaltered except as amended by this Change.

Signed by an authorised signatory for and on behalf of the Buyer

Signature: SEE DOCUSIGN PAGE

Date: SEE DOCUSIGN PAGE

Name (in capitals): SEE DOCUSIGN PAGE

Job Title: SEE DOCUSIGN PAGE

Address: Spring Place, 105 Commercial Road, Southampton, SO15 1EG

Signed by an authorised signatory to sign for and on behalf of the Supplier

Signature: SEE DOCUSIGN PAGE

Date: SEE DOCUSIGN PAGE

Name (in capitals): SEE DOCUSIGN PAGE

Job Title: SEE DOCUSIGN PAGE

Address: Point 3, Haywood Road, Warwick