| Milestone/Stage Payments (Expand table as appropriate) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Milestone/Stage No | Key Deliverable | Due Date | % | Value £k (ex VAT) |
| 1 | Final process documents (compliant with Para 4f) | Contract award + 4 weeks |  |  |
| 2 | DS970 part 5 as a DOORS Module, classified, and validated in accordance with agreed processes. | Phase 3 in the order of DS970 parts required by the MAA |  |  |
| 3 | Working Group. (As Para 5, Meeting as required to aid contractor and DS970 WG) | As required to ensure steady flow of agreed lines to the DS970 WG |  |  |
| 4 | DS970 WG technical support (Approximately every 6 months) | Approximately every 6 months |  |  |
| 5 | Reports (See paragraph 5c) | 3 months after a DS970WG and three weeks before a DS970WG |  |  |
| 6 | DS970 part 0 as a DOORS Module, classified, and validated in accordance with agreed processes | End of phase 3 |  |  |
| 7 | DS970 part 1 as a DOORS Module, classified, and validated in accordance with agreed processes | Phase 3 in the order of DS970 parts required by the MAA |  |  |
| 8 | Processes for managing DS970 long term | On completion of first DS970 Part |  |  |
| 9 | DS970 part 3 as a DOORS Module, classified, and validated in accordance with agreed processes | Phase 3 in the order of DS970 parts required by the MAA |  |  |
| 10 | DS970 part 7 as a DOORS Module, classified, and validated in accordance with agreed processes | End of phase 2 |  |  |
| 11 | DS970 part 9 as a DOORS Module, classified, and validated in accordance with agreed processes | Phase 3 in the order of DS970 parts required by the MAA |  |  |
| 12 | DS970 part 13 as a DOORS Module, classified, and validated in accordance with agreed processes | Phase 3 in the order of DS970 parts required by the MAA |  |  |
| 13 | DS970 part 15 subsumed within other DS970 parts | By contract completion |  |  |
| 14 | Final | On succesful completion of all DS970 parts |  |  |