Actual Procurement Timescales

FAST/00229 – 700003668

Master Maintenance Review for BBMF Chipmunk Aircraft

| Actual Procurement Timescales |  |
| --- | --- |
| Department / organisation | Defence Equipment and Support / Typhoon Delivery Team |
| Title of procurement | Master Maintenance Review for BBMF Chipmunk Aircraft |
| Start date | 05 December 2018 |
| Planned date of contract award | 11 February 2019 |
| Actual Date of contract award | 28 March 2019 |

Notes:

1. Start Date – This is the date of the OJEU or other Advertisement where used or the date of issue of the ITT or other document used for that purpose.

2. Planned date of contract award - This is the estimated date of contract award stated within the OJEU or other Advertisement where used or the date of issue of the ITT or other document used for that purpose.