Area 3 Asset Support Contract

Service Information

Annex 21

System for Managing

SERVICE INFORMATION FOR AREA 3 ASC

ANNEX 21

CONTENTS AMENDMENT SHEET

| Amend. No. | Issue Date | Amendments | Initials | Date |
| --- | --- | --- | --- | --- |
| 0 | August 2012 | First Issue | SOS | 21/08/12 |
| 1 | October 2012 | Minor amendments to paragraphs 21.2.3, 21.2.4, 21.3.1, 21.3.2, 21.3.3, 21.5.1 and 21.5.4 | SOS | 24/10/12 |

LIST OF CONTENTS

21	SYSTEM for MANAGING	4

21.1	Introduction	4

21.2	Applications and Certificates Overview	4

21.3	Provider’s Use of Apps. & Certs. System	5

21.4     Oracle Project Accounting (OPA) Overview	7

21.5	Provider Use of OPA	7

# 21	SYSTEM for MANAGING

## Introduction

    - The Employer operates a “System for Managing” (SfM) using the suite of Oracle financial programs and associated modules. The SfM project has introduced a number of Oracle based financial management systems to most aspects of the Employer’s business.

    - The Provider will submit invoices and accruals to the Employer via a module of SfM known as Applications and Certificates (Apps & Certs).

    - Full user training will be provided by the Employer.

## Applications and Certificates Overview

    - The Apps & Certs system is an Oracle based module that was implemented in 2002/03 and re-implemented in September 2010.  Access to this module will be provided with a remote link from the Employer’s IT network to the Provider’s office. It is a fully integrated system providing the following functions:

        - submission of Schemes carried out by a Contractor certificates (CONH501),

        - electronic submission of all ASC invoices, and

        - entering of Work In Progress (WIP) Accruals at each month end.

    - The Apps & Certs system works on a cumulative basis and accounting detail is captured down to project (and task) level. It is also used for any adjustments made to prior months’ entries. It is a pre-requisite to have the following in place in order to use the Apps & Certs module:

        - Approved Blanket Purchase Agreement (BPA) – to be set up and maintained by the Employer.  The value will be equal to the amount of secure funding held against a contract typically year by year.

        - Approved Requisition which becomes a Release - the Provider will create requisitions for each project allocating use of funds within the BPA.  Any requisition below the limits set out below will be automatically approved, as long as the sum of all requisitions to date stays within the BPA total.  Any requisition in excess of the limits set out below will require the (electronic) approval by the Service Manager.

| Category | Limit of External Agent Auto-approval |
| --- | --- |
| TRAFF TECH PROJECTS | £2,000,000 |
| HWY PROJECTS | £5,000,000 |
| HWY STUDIES | £20,000 |

    - In the case of Schemes carried out by a Contractor and for Services carried out by the RTMC Contractor (SE), the Provider  enters certificates on behalf of the Contractor and RTMC Contractor (SE). A certificate cannot be entered if it exceeds the value of an approved release.

    - “WIP Accruals” will also be input directly into the Apps & Certs module on a monthly basis covering works completed by the Provider Contractors and the RTMC Contractor (SE).

## Provider’s Use of Apps. & Certs. System

    - The Provider uses the Employer’s Apps. & Certs. system to enter and forward both their own invoices, and applications for payment received from Contractors and the RTMC Contractor (SE).  Invoices or applications submitted by any other method will not be paid.

    - A paper and/or electronic copy of either the invoice or certificate and supporting documentation is submitted to the Service Manager at the same time as the invoice/certificate is certified on Apps and Certs.  The paper copy must be clearly annotated to the effect that the payment has been processed through Apps & Certs.

    - The Provider  enters a WIP Accruals onto Apps and Certs at month end (by a date to be instructed by the Service Manager) that will represent the value of work carried out in the case of Schemes carried out by a Contractor and for Services carried out by the RTMC Contractor (SE), at the end of the month for each project.  This sum shall not have been included in any invoice or certificate.

    - The two flow diagrams below outline the steps taken by each party in the payment process.

## Oracle Project Accounting (OPA) Overview

    - A module of SfM - ‘Oracle Project Accounting (OPA)’ is used to manage, collate and report Programme and Project Management information. It holds project related data such as expenditure, outputs and events.

## Provider Use of OPA

    - The Provider uses OPA to:

        - Create new Project Identification Numbers (PINs)

        - Update PINs with new Classifications.

        - keep project related forecasts (£, outputs and events) up to date and synchronised with the Employer’s required timescales, particularly in respect of the Monthly Management Accounts (MMA) cycle and

        - claim actual outputs when achieved

    - Access to OPA is gained via the web and is governed by the Employer’s security arrangements.

    - Training will be given before access is allowed.

    - The Provider provides a schedule of names of people who will require access via each role to the Service Manager.