Highways England Company Limited

Concrete Roads Framework – Reconstruction Works

NEC4 Engineering and Construction Contract

(June 2017 with Amendments Jan 2019)

ADDITIONAL WORK ORDER INFORMATION

Parts 1 and 2

[Note – this document is completed for each Work Order. This document must be fully completed. Any guidance notes in red must be followed, then deleted prior to completion. This is information additional to the Contract Data and Scope that exists as part of the Framework Contract]

CONTENTS AMENDMENT SHEET

| Amend No. | Revision No. | Amendments | Initials | Date |
| --- | --- | --- | --- | --- |
| 0 | 0 | Tender Issue | SOS | 04/08/20 |

Additional Contract Data

| PART ONE – DATA PROVIDED BY THE CLIENT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - General |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The Project Manager is |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Name |  |  | […] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Address for communications |  |  | […] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Address for electronic communications |  |  | […] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The Supervisor is |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Name |  |  | […] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Address for communications |  |  | […] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Address for electronic communications |  |  | […] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The Site Information is in |  |  | […] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The boundaries of the site are |  |  | […] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Matters to be included in the Early Warning Register are […] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - The Contractor’s main responsibilities |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| If the Client has identified work which is set to meet a stated condition by a key date. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The key dates and conditions to be met are |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | condition to be met |  |  |  |  |  |  |  |  |  |  |  | key date |  |  |  |
| (1) |  |  | […] |  |  |  |  |  |  |  |  |  |  |  | […] |  |  |  |
| (2) |  |  | […] |  |  |  |  |  |  |  |  |  |  |  | […] |  |  |  |
| (3) |  |  | […] |  |  |  |  |  |  |  |  |  |  |  | […] |  |  |  |
| - Time |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The access dates are |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| part of the Site |  |  |  |  |  |  |  |  |  |  |  | date |  |  |  |  |  |  |
| 1 […] |  |  |  |  |  |  |  |  |  |  |  | […] |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Liabilities and insurance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The minimum amount of cover of insurance against loss of or damage to property (except the works, Plant and Materials and Equipment) and liability for bodily injury to or death of a person (not an employee of the Contractor) arising from or in connection with the Contractor Providing the Works for any one occurrence is |  |  |  |  |  |  |  |  | Limit of indemnity £[…] in respect of any one occurrence without limit to the number of occurrences in any annual policy period, but £[…] any one occurrence and in the aggregate per annum in respect of liability arising out of products and pollution or contamination liability (to the extent insured by the relevant policy). [The Client reserves its right to vary the level of insurance under any call off contract requirement under the Framework based upon the insurable risk profile represented by the Client Framework requirement in question. The Client anticipates that the levels of Third Party Public and Products Liability Insurance will typically range from a limit of indemnity of £10,000,000 to £50,000,000 and in relevant circumstances a greater amount (e.g. for any work over, under, or in the vicinity of the railway Network Rail may require a limit of not less than £155,000,000 in respect of any one occurrence, the number of occurrences being unlimited in any annual policy period, and with Network Rail to be as a named insured party)] |  |  |  |  |  |  |  |  |  |
| The minimum amount of cover of insurance against liability of the Contractor for claims made against it arising out of the Contractor's failure to use the skill and care normally used by professionals providing services similar to the works |  |  |  |  |  |  |  | Professional Indemnity Insurance to indemnify the insured for all sums which the insured may become legally liable to pay (including claimant’s costs and expenses) as a result of claims first made against the insured during the period of insurance by reason of any negligent act, error or omission arising out of or in connection with the provision of professional services in connection with the contract. Limit of indemnity £10,000,000 in respect of any one claim and in the annual aggregate [plus two automatic reinstatement of the limit of indemnity] [The Client reserves its right to vary the level of insurance under any call off contract requirement under the Framework based upon the insurable risk profile represented by the Client Framework requirement in question. The Client anticipates that the levels of Professional Indemnity Insurance will typically range from a limit of indemnity of £5,000,000 to £10,000,000 and in relevant circumstances a greater amount.] |  |  |  |  |  |  |  |  |  |  |
| The deductibles are |  |  |  |  |  |  |  | N/A |  |  |  |  |  |  |  |  |  |  |
| Resolving and avoiding disputes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The Senior Representatives of the Client are |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Name (1) |  |  |  | [Highways England Dispute Resolution Lead] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Address for communications |  |  |  | […] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Address for electronic communications |  |  |  | […] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Name (2) |  |  |  | [Senior Representative from Business Area] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Address for communications |  |  |  | […] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Address for electronic communications |  |  |  | […] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Option X5: Sectional Completion |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The starting date, completion date, lump sum fee and target for each section of the works is |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| section |  | Description |  |  | starting date |  | completion date |  |  |  | target |  |  | lump sum fee |  |  |  |
| 1 |  | Scheme: 3D Stage: |  |  | […] |  | […] |  |  |  | £[…] |  |  | £[…] |  |  |  |
| 2 |  | Scheme: 3D Stage: |  |  | […] |  | […] |  |  |  | £[…] |  |  | £[…] |  |  |  |
| 3 |  | Scheme: 3D Stage: |  |  | […] |  | […] |  |  |  | £[…] |  |  | £[…] |  |  |  |
| 4 |  | Scheme: 3D Stage: |  |  | […] |  | […] |  |  |  | £[…] |  |  | £[…] |  |  |  |
| 5 |  | Scheme: 3D Stage: |  |  | […] |  | […] |  |  |  | £[…] |  |  | £[…] |  |  |  |
| Option X12: Multiparty collaboration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The Schedule of Partners is in |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| [The ‘CRF Recon – Schedule of Partners’ template must be used] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The Partnering Information is in |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| [The ‘CRF Recon – Partnering Information’ template must be used] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Contract Data entries relating to Z Clauses |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Z150 - The Package Budget is the items as stated in the programme information and the total of the amounts stated in the programme information relating to the following Scheme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Scheme |  |  |  |  |  | Budget |  |  |  |  |  |  |  |  |  |  |
| […] |  |  |  |  |  | £[…] |  |  |  |  |  |  |  |  |  |  |

| PART TWO – | DATA PROVIDED BY THE CONTRACTOR |  |  |
| --- | --- | --- | --- |
| - General |  |  |  |
| The Contractor is |  |  |  |
| Name |  |  | […] |
| Address for communications |  |  | […] |
| Address for electronic communications |  |  | […] |
| The working areas are |  | […] |  |
| The key persons are [Key people must meet the requirements in the key people tab of the quotation information, and have as good or higher qualifications and experience as those submitted in the Quality Statement] |  |  |  |

| Name (1) | […] |
| --- | --- |
| Job | […] |
| Responsibilities | […] |
| Qualifications | […] |
| Experience | […] |
| Name (2) | […] |
| Job | […] |
| Responsibilities | […] |
| Qualifications | […] |
| Experience | […] |

| The following matters to be included in the Early Warning Register are […] |  |  |  |
| --- | --- | --- | --- |
| - Time |  |  |  |
| The programme identified in the Contract Data is in |  |  | […] |
| The completion date for the whole of the works is |  |  | […] |
| Resolving and Avoiding Disputes |  |  |  |
| The Senior Representatives of the Contractor are |  |  |  |
| Name (1) | […] |  |  |
| Address for communications | […] |  |  |
| Address for electronic communications | […] |  |  |
| Name (2) | […] |  |  |
| Address for communications | […] |  |  |
| Address for electronic communications | […] |  |  |
| Contract Data entry relating to Data Protection Legislation |  |  |  |
| The contact details of the Contractor’s Data Protection Officer or Data Protection nominated lead are: |  | […] |  |
| X22: Early Contractor involvement (only used with Options C and E) |  |  |  |
| The Stage One key persons are [Key people must meet the requirements in the key people tab of the quotation information, and have as good or higher qualifications and experience as those submitted in the Quality Statement] |  |  |  |
| Name (1): | […] |  |  |
| Job: | […] |  |  |
| Responsibilities: | […] |  |  |
| Qualifications: | […] |  |  |
| Experience: | […] |  |  |
| Name (2): | […] |  |  |
| Job: | […] |  |  |
| Responsibilities: | […] |  |  |
| Qualifications: | […] |  |  |
| Experience: | […] |  |  |
| Option Y(UK)1: Project Bank Account |  |  |  |
| The project bank is | […] |  |  |
| named suppliers are |  |  |  |
| [All known Tier 2 and 3 suppliers must be listed as named suppliers] |  |  |  |

Additional Scope

Contents

S 100 Description of the works	14

S 110 Description of the works	14

S 200 General constraints on how the Contractor Provides the Works	15

S 205 General constraints	15

S 215 Security and protection of the Site	16

S 225 Protection of existing structures and services	16

S 230 Protection of the works	16

S 235 Cleanliness of roads	16

S 240 Consideration of Others	16

S 241 Temporary Traffic management	16

S 245 Condition survey	17

S 260 Control of works	17

S 265 Site Cleanliness	17

S 270 Reuse/recycling of materials and waste materials	17

S 300 Contractor’s Design	17

S 305 Design responsibility	17

S 310 Design submission procedures and acceptance criteria	18

S 315 Design approval from Others	18

S 325 Design co-ordination	18

S 336 Access to information following Completion	18

S 400 Completion	19

S 410 Sectional Completion definition	19

S 430 Correcting Defects (and other nonconformities) after Completion	19

S 435 Pre-Completion arrangements	19

S 500 Programme	19

S 505 Programme Requirements	19

S 515 Work of the Client and Others	20

S 520 Information Required	20

S 700 Tests and Inspections	20

S 705 Tests and inspections	20

S 710 Samples	22

S 715 Management of tests and inspections and provision of samples	23

S 720 Covering up completed work	23

S 725 Supervisor’s procedures for inspection and watching tests	23

S 735 Defects (in relation to Tests and Inspections & cross referenced with S430 and S620)	23

S 800 Management of the works	23

S 805 Project team – Others	23

S 900 Working with the Client and Others	24

S 910 Co-operation	24

S 915 Co-ordination	24

S 920 Authorities and utilities providers	24

S 1000   Services and other things to be provided	24

S 1005   Services and other things provided by the Contractor for the use by the Client, Project Manager, Supervisor or Others	24

S 1010   Services and other things provided by the Client	25

S 1100 Health and safety	26

S 1105 Health and Safety Requirements	26

S 1125 Deleterious and hazardous materials	26

S 1130 Pre-Construction Information	26

S 1900 Information Modelling (Option X10)	26

S 1905   Information Model Requirements	26

S 2600 Project Bank Account (PBA) (Option Y(UK)1)	27

S 2605   Adding a Named Supplier	27

Annex 9	27

Security Plan	27

| # S 100 Description of the works |  |
| --- | --- |
| ## S 110 Description of the works |  |
| S 110.1 | The Schemes the Contractor is to Provide the Works for, and the relevant 3D Process Stage, are as follows [insert Schemes, 3D Process stages, and relevant duties] For each Scheme in the Works Order, the Contractor - provides early contractor involvement in 3D stage 1 supporting assessment of options and selection of the preferred solution - delivers the requirements of 3D stages 2 to 6, - develops the preferred solution through 3D stages 1, 2 and 3 to provide a design that is deliverable, affordable and provides value for money when the whole life of the asset is taken into account, - prepares the specification for technical surveys and testing required to support the design and assures the outputs of these prior to use in the design, - ensures customer impacts arising during the construction and operation of the asset are considered at all stages of the Scheme, - ensures that the maximum volumes of materials arising from the site are recycled for use in the Scheme, the wider concrete roads programme or other schemes delivered by the Client, - demonstrate continual improvement in both the works (including productivity) and value of the Concrete Roads Framework - Reconstruction Works (CRF Recon), - works collaboratively with the Concrete Roads Framework – Recon Designer and Others appointed by the Client to ensure technical assurance and technical approval activities are undertaken in a timely, efficient and effective manner to achieve the requirements of the delivery programme, - agrees the programme and prices for X22 Stage 2 with the Client in 3D Stage 4 - constructs the works in accordance with the approved design and Specification - submits all required records and asset information as required in the Scope during 3D stage 6 to enable timely and efficient scheme close out and handover. - undertakes the role of principal contractor and principal designer in accordance with the CDM Regulations 2015 for all Schemes - [add any additional Work Order specific activities as required]. Additional work as instructed by the Service Manager - Programme level support - integrating work related to another Client scheme - [add any additional Work Order specific activities as required]. |
| # S 200 General constraints on how the Contractor Provides the Works |  |
| ## S 205 General constraints |  |
| S 205.1 | [Insert any project specific constraints applicable to the contract. Constraints may include the checklist topics below. Constraints are restrictions on how the Contractor Provides the Works, not issues related to cash flow, funding or other requirements which conflict with the conditions of contract. These constraints can and should be included as part of the Environmental Management Plan (EMP) second iteration. Restrictions on - Use of the Site - Access to the Site - Deliveries - Noise and vibrations - Working hours - Parking - Use of cranes - Use (or non-use) of explosives - Restrictions on the use of hazardous materials - Storage of fuel and chemicals - Pollution, ecological or environmental impacts - Archaeological requirements - Planning - Interfaces between the works and existing things - Protection of / damage to the works/existing utilities etc. - Occupied premises and users - Client specific policies and procedures, or - Constraints imposed to meet requirements of Others (for example funders).] |
| ## S 215 Security and protection of the Site |  |
| S 215.1 | [State any project specific requirements and constraints for security and protection of the Site and protection of the public. If there are none, write “Not Used”.] |
| ## S 225 Protection of existing structures and services |  |
| S 225.1 | [State any project specific requirements and constraints for the protection of existing services, services, mains, trees and other plants. If there are none, write “Not Used”.] |
| S 225.2 | [Refer to Site Information for location of existing things to be protected or procedures for identifying them. If there are none, delete this row.] |
| ## S 230 Protection of the works |  |
| S 230.1 | [State any project specific requirements and constraints for the protection of the works against damage or state if there are none, write “Not Used”.] |
| ## S 235 Cleanliness of roads |  |
| S 235.1 | [State any project specific requirements agreed with authorities for protecting and cleaning of access roads to the Site or state if there are none, write “Not Used”.] |
| ## S 240 Consideration of Others |  |
| S 240.1 | [State any project requirements or constraints restrictions on work to avoid disturbance to the general public or occupiers of adjacent properties. Insert any project specific requirements for Contractor’s behaviour on Site. If there are none, delete this row.] |
| ## S 241 Temporary Traffic management |  |
| S 241.1 | [List the key freight routes relevant to the Scheme. If the Scheme is not on, or does not affect, a key freight route, state “This Work Order does not involve a key freight route.”] |
| S 241.2 | [Contract compiler to identify any potential conflicts and establish how to co-ordinate between Project Manager and Contractor to mitigate any potential conflicts] |
| S 241.3 | [State any project specific requirements, procedures or constraints for management of traffic, road closures and public highways including any communications and information requirements or constraints. Specifically, state information about any diversion routes. Where one is prepared, information on temporary traffic management and temporary diversions for traffic will be included in the Specification (Appendices 1/17 and 1/18) – the compiler checks the Specification and ensures there is no duplication of that information here.] |
| ## S 245 Condition survey |  |
| S 245.1 | [State any project specific requirements and constraints for condition surveys this could include how the surveys should be documented to meet third party requirements or specific locations or assets that need a particular type of survey to determine condition.] |
| ## S 260 Control of works |  |
| S 260.1 | [State any project specific requirements and constraints for control of works (i.e. any permits or licenses), if there are none write “Not Used”.] |
| ## S 265 Site Cleanliness |  |
| S 265.1 | [State any project specific requirements and constraints for site cleanliness.] |
| ## S 270 Reuse/recycling of materials and waste materials |  |
| S 270.1 | [State any project specific requirements for removal of waste and restriction on disposal of waste materials, if there are none write “Not Used”.] |
| # S 300 Contractor’s Design |  |
| ## S 305 Design responsibility |  |
| S 305.1 | [Include a statement detailing the parts of the works that the Contractor is to design (including Equipment and temporary works). By default, the ECC assumes that the Client will design all of the works except for those items stated as to be designed by the Contractor in this section, else state “Not Used”. Define the parts of the works which the Contractor is to design. The responsibility for design can be described in a number of different ways, but in all cases, the part to be designed by the Contractor must be clearly identified. If the Client carries out most of the design, a list of items designed by the Client must be stated. Refer to ECC clause 21.1. Reference should be made to the Specification (Appendices 1/10 and 1/11 of the Manual of Contract Documents for Highways Works (MCHW)) where one is provided in the contract documents to check that information is not duplicated here. Relevant MCHW/ Design Manual for Roads and Bridges (DMRB)/ Interim Advice Notes (IANs)/ Chief Highways Engineer (CHE) memos/ etc must be included in this section if not included in the Client’s work specification section. State any project specific requirements and constraints for design responsibility, or state “Not used”.] |
| ## S 310 Design submission procedures and acceptance criteria |  |
| S 310.1 | [State the procedures which the Contractor follows in carrying out its design and the procedures for submitting designs for acceptance by the Project Manager. Refer to ECC 21.2. Include details of the format that design information is to be submitted in and procedures for resolving any comments prior to acceptance. If necessary, state the criteria for design acceptance by referring to S320. Refer to ECC clause X22.3(1) ECI (if relevant). Identify which parts of the design are required to be submitted to the Project Manager for acceptance. Refer to ECC clause X22.3(3) ECI (if relevant).] [State any project specific requirements and constraints for design submission procedures and acceptance criteria.] |
| ## S 315 Design approval from Others |  |
| S 315.1 | [State any requirement for design checks, approvals and consents that the Contractor obtains from Others (such as Environment Agency, Local Authorities, Network Rail).] [State any project specific requirements and constraints for design checks, approvals and consents that the Contractor obtains from Others.] [State any project specific requirements and constraints for requirements of Others. State what the Contractor is required to do for obtaining and satisfying any necessary authority requirements (for example planning officials or Government departments). If there are none state or write “Not Used”.] |
| ## S 325 Design co-ordination |  |
| S 325.1 | [State any project specific requirements and constraints for design co-ordination. State what the Contractor is required to do for co-coordinating with Others in preparing its design and any responsibility for co-ordination of design by Others.] |
| ## S 336 Access to information following Completion |  |
| S 336.1 | [State the Client’s requirements for access to information once the Defects Certificate is issued including timescale for the retention of information after Completion. Consider any need for computer software source code for example.] |
| # S 400 Completion |  |
| ## S 410 Sectional Completion definition |  |
| S 410.1 | [State any project specific requirements and constraints for sections that are not part of the standard 3D process such as small works and programme level activities.] |
| ## S 430 Correcting Defects (and other nonconformities) after Completion |  |
| S 430.1 | [Set the period of time for maintenance and plant replacement at [x] months.] |
| ## S 435 Pre-Completion arrangements |  |
| S 435.1 | [Set the period of time in advance of handover for submission of the Contractor’s Commissioning and Handover plan, e.g. ‘no later than 12 weeks before the planned handover date’.] |
| S 435.2 | [Insert any specific requirements or constraints for preparing for takeover.] |
| # S 500 Programme |  |
| ## S 505 Programme Requirements |  |
| S 505.1 | [State any additional specific requirements and constraints for programme requirements. State requirements for the content of the programme and any accompanying documents comprising the programme and state their format. When stating constraints, the compiler should check the Specification (if one is provided) and include Appendices 1/7 Site extent and limitations of use, 1/16 Privately and publicly owned services and supply 1/17 Traffic safety and management. State details of information that the Contractor is required to show on the programme in addition to the other requirements of Clause 31.2 of the ECC. Include requirements for how such details are to be shown on the programme, e.g. critical path. State timeframes for key actions by the Client, e.g. Client should commit to the periods it requires to review the Contractor’s submissions (if these are different from the general ‘period for reply’ required to be stated in Contract Data 1 – see Clause 60.1(5).] [NB 60.1.5 is the ECC & PSC reference to Client and Others in relation to programme. For other forms of contract model document compiler to check this reference.] |
| ## S 515 Work of the Client and Others |  |
| S 515.1 | [Detail the order and timing of the work of the Client and Others to be included in the programme and information to be provided. Refer to the following sections - S905 Sharing the Working Area with Others - S910 Co-operation - S915 Co-ordination - S920 Authorities and Utilities Providers (if applicable, for works contracts only) ] |
| S 515.2 | [State any additional specific requirements and constraints for work of the Client and Others or state ‘Not used’] [Where other Client schemes are to be integrated with the Scheme, detail the order and timing of the work of the Client and Others to be included in the programme and information to be provided. Refer to sections - S 905 (Sharing the Working Area with Others), - S 910 (Co-operation) - S 915 (Co-ordination) and - S920 if applicable (Authorities and Utilities Providers).] |
| ## S 520 Information Required |  |
| S 520.1 | [Note to compiler- State any project specific requirements and constraints for information required or state ‘Not Used’]. |
| S 520.2 | [Note to compiler- Include a schedule of information to be provided, who it is to be provided by and the date on which it is to be provided.] |
| # S 700 Tests and Inspections |  |
| ## S 705 Tests and inspections |  |
| S 705.1 | [See checklist in NEC4 guidance. Also consider the following checklist for test and inspection details: - Objective, procedure and standards to be used - Include a schedule of performance tests required for the works and the Client’s requirements for the performance tests, including: - the specification for the tests, identifying which Party (or Supervisor if appropriate) is to carry out the tests, - when they are to be done, - set out the timing of the tests, including any requirements to carry out the tests in stages. If after completion, include access arrangements, - the requirements for notice of tests and attendance by the Supervisor and Contractor, - where they are to be done, - who does the tests, and who is in attendance. Identify which Party (or Supervisor if appropriate) is to carry out the tests, - testing and inspection method. Insert requirements for an inspection and test plan if applicable, - the Equipment required and who provides it, - access arrangements. If after completion, include access arrangements, the requirements for notice of tests and attendance by the Supervisor and Contractor, - information or instructions required to be provided, - materials, facilities and samples to be provided, - involvement of specialists, - acceptable results and deviations. provisions for rectification and retesting (if permitted) if the performance level is below that specified, - whether or not authorisation to proceed to the next stage of the work depends in the test results, - test environment, and - documents to be provided before and after the test.] [Where a Specification is included in the contract, reference should be made to Appendix 1/5 of the Specification to ensure there is no duplication of testing requirements. If there are none state “Not Used”.] |
| S 705.2 | [Include the following if major items of Plant are to be installed in the works Describe Plant which is to meet these requirements. Include only the elements which are applicable to the Plant to be installed. If there are none state “Not Used”.] |
| S 705.3 | [Describe the requirements for testing at the fabrication works before delivery can be made. Set out any special requirements for notice of tests or attendance by the Supervisor, and any actions the fabricator is required to take in rectifying any defects. If there are none state “Not Used”.] |
| S 705.4 | [Define the activities and tests the Contractor will carry out during installation of the Plant, other than those required at take over stage. Identify the requirements, including any Key Dates, if required, that will be met before take-over testing is carried out. If delay damages are to be levied for a delay in Completion of installation rather than take over, an additional section of the works for completion of installation should be included in the Contract Data. If there are none state “Not Used”.] |
| S 705.5 | [Set out the inspection procedures and tests which are to be carried out before take-over. Include requirement to supply necessary operating manuals. If takeover of the Plant is to be made before Completion of the works (or any section in which it is included), an additional section of the works for take-over of the Plant should be included in the Contract Data. Include any restrictions on when the tests can be carried out – such as during planned closures which allow the operation of the Plant to be stopped. Set out any further testing of the Plant – take over tests or performance tests – to be carried out following the rectification of a Defect. If there are none state “Not Used”.] |
| S 705.6 | [Include any project specific requirements for the correction of Defects. Include any restrictions on when the tests can be carried out – such as during planned closures which allow the operation of the Plant to be stopped. Set out any further testing of the Plant – take over tests or performance tests – to be carried out following the rectification of a Defect. If there are none state “Not Used”.] |
| S 705.7 | - [State any project specific requirements and constraints for tests and inspections, if there are none delete row] [Revised programmes include the following information - Change log detailing all new activities, - Change durations, - Change calendar assignments, - Changed dependencies, and - Changed assumptions – either amended, removed or added, and changes to the sequences.] - [State any project specific requirements and constraints for the submission revised programme such as an explanation of changes, or state “No project specific requirements or constraints for revised programme”.] |
| ## S 710 Samples |  |
| S 710.1 | [State any project specific requirements and constraints for samples or state “No project specific requirements or constraints for samples”. State the requirements for samples of Plant and Materials provided by the Contractor and Client including samples of workmanship.] [If there are none state “Not Used”.] |
| ## S 715 Management of tests and inspections and provision of samples |  |
| S 715.1 | [State any project specific requirements and constraints for the management of tests and inspections and provision of samples, or state “Not Used”. Consider the requirement for a sample, test and inspection schedule, containing all relevant information. State the procedures for submission and review.] [Note to Compiler: Where a Specification is included in the contract, reference should be made to Appendix 1/6 of the Specification to ensure there is no duplication of testing requirements] [If there are none state “Not Used”.] |
| ## S 720 Covering up completed work |  |
| S 720.1 | [State timescales for the covering up of works which have been tested or inspected. State any project specific requirements and constraints for covering up completed work and provision of samples.] [If there are none state “Not Used”.] |
| ## S 725 Supervisor’s procedures for inspection and watching tests |  |
| S 725.1 | [State any inspection procedures require by the Supervisor. State any project specific requirements and constraints for Supervisor’s procedures for inspection and watching tests, if there are none state “Not Used”.] |
| ## S 735 Defects (in relation to Tests and Inspections & cross referenced with S430 and S620) |  |
| S 735.1 | [State any arrangements for accessing network to correct or inspect defects if not already covered in S700, if there are none state “Not Used”.] |
| # S 800 Management of the works |  |
| ## S 805 Project team – Others |  |
| S 805.1 | [Key persons are dealt with at NEC 4 Core Clause 24.1. The Contract Data identifies the Client, Project Manager, Supervisor and Contractor and the conditions of contract state what each is required to do. It is important not to contradict these obligations and duties. If any of these duties are delegated to Others the extent of the delegation should be set out. State any project specific requirements and constraints for project team - Others Include the following in the Additional Works Order Information - delegations by Project Manager (Project Manager is an employee of the Client who then delegates to others in the Client, the CRF Design Framework Suppliers and/or Others) - delegation by Supervisor (Supervisor is an employee of the Client who then delegates to others in the Client, the CRF Design Framework Suppliers and/or Others) - Role of CRF Recon Designer as technical assurance during design stage] |
| # S 900 Working with the Client and Others |  |
| ## S 910 Co-operation |  |
| S 910.1 | [Identify the organisations and set out details of the work the organisations are to do, and any special requirements or other conditions agreed with them. Identify known information requirements for the Contractor to obtain from Others or provide to Others, and timing.] |
| ## S 915 Co-ordination |  |
| S 915.1 | [State any project specific requirements and constraints for co-ordination. If there are none state “Not Used”.] |
| ## S 920 Authorities and utilities providers |  |
| S 920.1 | [Compiler / Project Team to identify works to be carried out by authorities and utilities providers. State the responsibility for enquiry, management, procurement, provision of notices and payment.] The Contractor complies with the special requirements of the following statutory bodies: [List applicable bodies; include Network Rail if working close to a railway.] [State any project specific requirements and constraints for authorities and utilities providers or state “Not Used”.] |
| # S 1000 Services and other things to be provided |  |
| ## S 1005 Services and other things provided by the Contractor for the use by the Client, Project Manager, Supervisor or Others |  |
| S 1005.1 | [State any project specific requirements and constraints for services and other things provided by the Contractor for the use by the Client, Project Manager, Supervisor or Others or state “Not Used”.] [Include details of the facilities and services provided by the Contractor for the use of the Client and Others, or for its use only, during the contract, including the following: site accommodation (including IT/welfare), plant/ Equipment, facilities, and utility services / drainage.] [Include details of the facilities and services provided by the Client for the use of the Contractor during the contract. Where the contract includes a Specification, the compiler should check and not duplicate the content of the Specification Appendices: - 1/1 Temporary accommodation and equipment for the overseeing organisation, - 1/2 Vehicles for the overseeing organisation, and - 1/3 Communication systems for the overseeing organisation. which will include much of this information (note: Specification means the Specification for Highways Works) See NEC4 guidance for suggested inclusions. State what work the Contractor is required to do to maintain the above. Refer to ECC clause 25.2.] |
| S 1005.2 | [The Contractor provides the following items of Equipment for the Client’s use: [●] [populate as per note to compiler above] |
| ## S 1010 Services and other things provided by the Client |  |
| S 1010.1 | Plant and Materials made available by Client: [See NEC4 guidance for suggested inclusions. Refer to ECC clause 25.2.] The Client makes available the following Plant and Materials for use by the Contractor: [Specify the Plant and Materials to be provided by the Client, if there are none state “Not Used”.] [Consider any access to site requirements to be provided by Client.] |
| S 1010.2 | [State any project specific requirements and constraints for Services and other things provided by the Client, if there are none state “Not Used”.] |
| # S 1100 Health and safety |  |
| ## S 1105 Health and Safety Requirements |  |
| S1105.1 | [Detail health & safety requirements in addition to the requirements of law and Annex 15, which may include Client’s safety requirements, reporting requirements, safety management, supervision and qualiﬁcations, management of Subcontractors, drug and alcohol policy and site induction procedures. State any project specific requirements and constraints for health and safety requirements, if there are none state “Not Used”.] |
| ## S 1125 Deleterious and hazardous materials |  |
| S 1125.1 | [State any specific requirements and constraints (above those stated in Annex 15 H&S requirements) for use of deleterious and hazardous materials. If there are none state ‘Not Used’] |
|  | Asbestos |
| S 1125.2 | [State any specific requirements and constraints (above those stated in Annex 15 H&S requirements) for use of deleterious and hazardous materials. If there are none state ‘Not Used’] |
| ## S 1130 Pre-Construction Information |  |
| S 1130.1 | [State any project specific requirements and constraints for pre-construction information or state “Not Used”. Identify the sections of the Pre-Construction Information that are Scope. Information contained or identified other parts of the Scope should not repeat or become inconsistent with the Pre-Construction Information.] |
| # S 1900 Information Modelling (Option X10) |  |
| ## S 1905 Information Model Requirements |  |
| Production of Project Information by the Contractor |  |
| S 1905.1 | [State any project specific requirements and constraints for Information Model Requirements, which are not covered by other sections.] |
| S1905.2 | [State Level of Definition, which is the graphical and non-graphical content required for an Information Model at each 3D stage as specified in the Information Model Requirements] |
| # S 2600 Project Bank Account (PBA) (Option Y(UK)1) |  |
| ## S 2605 Adding a Named Supplier |  |
| S 2605.1 | [State any project specific requirements and constraints for adding a subcontractor to the Named Suppliers.] |

| # Annex 9 |  |
| --- | --- |
| ## Security Plan |  |
| 2.1.1 | [Project Manager to undertake information risk assessment in line with the Client’s guidance and set out any constraints on how the Contractor handles personal data; include any further contract specific requirements, such as the need for the security plan to comply with ISO/IEC27002 and ISO/IEC27001.] |